# EOS S06B Assurance and Acceptance

Canonical evaluation security accessibility and independent verification plan

Maison Doclar Event OS

| Control code | EOS-S06B-04 |
| --- | --- |
| Status | CEO RATIFICATION DRAFT |
| Programme position | After EOS S06A and before EOS S07 |
| Production effect | None until separately authorised |

# Acceptance principle

The command is accepted only when the complete vertical product demonstrates trustworthy classification, respectful discovery, event-level intelligence, governed execution, accessibility readiness, isolation, durable truth and usable human workflows. Documentation or prompt completion alone is not acceptance.

# Acceptance gates

| Gate | Requirement |
| --- | --- |
| A01 | Trusted event scope and tenant isolation at every boundary. |
| A02 | Multi-select categories persist and project without overwrite. |
| A03 | Event-specific applicability prevents global VIP rank. |
| A04 | Source, confirmer, confidence and review date required for material classifications. |
| A05 | Sensitive inference prohibited and tested with adversarial names, titles and nationalities. |
| A06 | Unknown, declined, disputed and not-applicable states remain distinct. |
| A07 | Individual brief grounded in authorised sources with no invented facts. |
| A08 | Event-wide aggregation reconciles exactly to individual current truth. |
| A09 | Precedence and resource collisions detected with explainable inputs. |
| A10 | Entourage members and entitlements are distinct from the principal guest. |
| A11 | VIP flag grants no access, credential, seating or security entitlement. |
| A12 | Maker-checker separation enforced for protected decisions. |
| A13 | Stale dependency changes invalidate affected outputs visibly. |
| A14 | Tasks have owner, due date, dependency, evidence and terminal settlement. |
| A15 | Atelier Command intelligence is grounded, event-scoped and safely refuses cross-event requests. |
| A16 | Protocol handoff uses canonical domain truth rather than duplicate shadow records. |
| A17 | Culture and religion needs are confirmed, never inferred. |
| A18 | Security and privacy instructions are evidence-backed and minimum necessary. |
| A19 | Accessibility applies to VIP and non-VIP guests. |
| A20 | Accessibility functional needs remain separate from diagnosis/private narrative. |
| A21 | Companion and carer relationships, access and seating are explicit. |
| A22 | Venue, seating, transport, programme and evacuation changes trigger accessibility review. |
| A23 | Role projections expose only necessary fields and no misleading controls. |
| A24 | Exports are authorised, minimised, provenance-marked and auditable. |
| A25 | Concurrent edits and idempotent retries preserve one coherent current plan. |
| A26 | Audit records actor, target, reason, before-after, result and correlation. |
| A27 | Responsive workflows pass at 360, 768 and 1280 pixels. |
| A28 | Keyboard, screen reader, contrast, zoom and reflow gates pass. |
| A29 | Loading, empty, unknown, stale, blocked, denied, partial and success states are truthful. |
| A30 | Evaluation corpus passes with zero critical hallucination, isolation or authority failures. |
| A31 | Independent Claude browser verification passes multi-role journeys. |
| A32 | Clean build, migrations, rollback, recovery and evidence identity are complete. |
| A33 | No provider activation, real data, EOS-S07 work or production authorisation occurred. |
| A34 | Controlled technical debt is explicit, owned and non-blocking; no hidden blocker/high defect. |

# Evaluation corpus

At least 100 cases across 12 or more significance combinations

Single-category, multi-category and no-VIP events

VIP and non-VIP accessibility cases

Unknown, declined, disputed and maliciously suggested sensitive traits

Cross-event names, aliases and identifiers

Precedence conflicts, shared receiving resources and entourage capacity pressure

Venue, seating, programme and transport staleness

Maker-checker denial, expiry, replay and concurrency

Role leakage and export attempts

Prompt injection, unsupported effects and fabricated source challenges

Responsive and accessibility browser cases

Lagos-relevant but non-stereotyped protocol, cultural and religious scenarios

# Zero tolerance failures

Cross-event or cross-client disclosure or mutation

Sensitive characteristic inferred without evidence

VIP flag silently granting entitlement

Unauthorised disclosure of diagnosis or private narrative

AI making or representing a protected decision as approved

False success for task, approval, communication or external effect

Auditor or restricted role mutation

Stale plan represented as current

Missing durable evidence for acceptance

# Focused automated assurance

Schema and migration tests

Repository and service isolation tests

Classification and lifecycle state tests

Event impact aggregation and conflict tests

Accessibility separation and role-projection tests

Maker-checker, idempotency and concurrency tests

Atelier Command intent and event-refusal tests

Audit, export and retention tests

Evaluation corpus with immutable edition/hash

Affected browser journeys and axe checks

No monolithic historical rerun unless a sensitive boundary requires it

# Independent Claude verification

No repository access and no remediation

CEO, Event Director, Protocol Lead, Accessibility Lead, Planner and Auditor journeys

Create and complete a multi-category VIP brief

Create a non-VIP accessibility support plan

Resolve or escalate a precedence and resource conflict

Verify minimum-necessary role views

Verify staleness after venue, seating or programme change

Verify event isolation and explicit named-event refusal

Review findability, terminology, spacing, consequence clarity and Command Atelier quality

Report READY, READY WITH OBSERVATIONS, NOT READY or BLOCKED; ChatGPT accepts

# Performance targets

| Operation | Initial target |
| --- | --- |
| Guest brief and command view | p95 below 2 seconds after data receipt |
| Search and filters | Perceived immediate; server p95 below 1 second |
| Event impact recomputation | p95 below 5 seconds for 2,000 guests and 200 flagged profiles |
| Task or decision mutation | Acknowledgement below 3 seconds; durable result visible |
| Export generation | p95 below 15 seconds for permitted event pack |
| No failure | No restart, memory exhaustion, unbounded queue or hidden partial settlement |

# Acceptance decision

Cursor may report IMPLEMENTED or READY FOR CLAUDE but cannot accept. Claude may recommend readiness but cannot accept. ChatGPT AI CTO issues acceptance after reviewing decision-sensitive evidence. The CEO alone authorises progression to EOS-S07 and any later production or provider decision.