# EOS S06C High Volume Guest List Intake

Ratification and programme authority

Maison Doclar Event OS

| Control code | EOS-S06C-00 |
| --- | --- |
| Status | CEO RATIFICATION DRAFT |
| Proposed programme position | EOS-S06C after EOS-S06B and before EOS-S07 |
| Repository basis | main at 0a0be803f123e8326fb893db1e3562c724b70dd0 |
| Production effect | None until separately authorised |

# Decision requested

The CEO is asked to ratify EOS-S06C as a non-catalogue additive Event OS command. It converts the accepted EOS-S02 guest intake foundation into a production-grade, high-volume intake system. Ratification approves the specification and execution programme. It does not start implementation until the CEO separately authorises the Cursor programme.

# Reason for the insert

The CAP1000 exercise showed that seating can solve 1,000 synthetic guests in seconds while sequential intake through a remote tunnel can take more than an hour. Maison Doclar must measure the complete workflow from guest list receipt to a governed, usable directory. The intake path must therefore become a first-class product capability rather than a qualification script.

# Programme decision

| Decision | Proposed value |
| --- | --- |
| Programme identifier | EOS-S06C |
| Title | High Volume Guest List Intake |
| Position | After EOS-S06B and before EOS-S07 |
| Canonical predecessor | Accepted EOS-S02 guest intake under MD-PR-S009 |
| Primary experience | Guest Intake Command |
| Initial qualification scale | 1,000 guests with a forward qualification at 2,000 |
| Input formats | CSV and XLSX |
| Authority posture | Ratification does not grant implementation authority |
| Production posture | productionAuthorised remains false; synthetic data only |
| Provider posture | No provider activation or communication |

# Scope

File upload and immutable source evidence

Column mapping and reusable mapping editions

Server-side parse, normalisation, validation and duplicate analysis

Staging, review, maker-checker approval and atomic promotion

Checkpointed jobs with pause, retry, cancellation and recovery

Row-level issues and downloadable correction file

Import, update and unchanged decisions with explicit conflict handling

Relationships, household and addressing handoffs without shadow models

Progress, timing, throughput and operational observability

Role-safe audit, retention, erasure and minimum-necessary views

CAP1000 installation through the product intake engine

Independent browser verification and performance qualification

# Exclusions

No replacement guest directory

No automatic person merge or silent duplicate resolution

No overwrite of verified fields without governed review

No inference of titles, religion, disability, nationality or other sensitive traits

No RSVP, seating, entitlement, credential or communication decision from import alone

No direct tunnel loader as an accepted operational path

No real guest data, provider activation, Control Tower change or production authorisation

No EOS-S07 work

# Authority

Documents 00 through 06 form the proposed canonical corpus. Document 01 controls compatibility. Document 02 controls product behaviour. Document 03 controls data, security and operating workflow. Document 04 controls assurance. Document 05 controls execution. Document 06 controls independent verification. Later accepted repository authority prevails where a conflict is discovered.

# Ratification record

| Field | CEO entry |
| --- | --- |
| Decision | RATIFY / RETURN FOR REVISION |
| Implementation authority | NOT GRANTED unless expressly stated |
| Conditions |  |
| Date and confirmation |  |