# EOS S06C Traceability and Independent Verification

Requirement map terminology and browser verification

Maison Doclar Event OS

| Control code | EOS-S06C-06 |
| --- | --- |
| Status | CEO RATIFICATION DRAFT |
| Proposed programme position | EOS-S06C after EOS-S06B and before EOS-S07 |
| Repository basis | main at 0a0be803f123e8326fb893db1e3562c724b70dd0 |
| Production effect | None until separately authorised |

# Requirement families

| Family | Coverage |
| --- | --- |
| SRC | Upload, hashing, storage, quarantine and active-content safety |
| MAP | Mapping, normalisation and edition governance |
| VAL | Validation, issues, duplicates and field conflicts |
| APR | Maker-checker approval and frozen proposed effects |
| JOB | Leases, chunks, checkpoints, replay, pause and recovery |
| REC | Reconciliation, receipts, audit and downstream events |
| COMP | EOS-S02, S04A, RSVP, Communications and Seating compatibility |
| SEC | Scope, roles, privacy, retention and adversarial files |
| UX | Upload, review, progress, correction and receipt experience |
| PERF | 1,000 and 2,000 row performance and resource limits |
| CAP | CAP1000 recovery and product-engine installation |

# Terms

| Term | Meaning |
| --- | --- |
| Source | Immutable uploaded file and safe metadata. |
| Job | Durable server-side processing lifecycle. |
| Mapping edition | Frozen version of source-column destinations and normalisation rules. |
| Candidate | Staged proposed guest data with no authority over the directory. |
| Issue | Validation or governance condition requiring information or a decision. |
| Promotion | Approved conversion of candidates into canonical domain mutations. |
| Chunk | Bounded atomic promotion unit with a durable checkpoint. |
| Receipt | Reconciled terminal evidence of intended and settled effects. |
| Machine time | Processing duration excluding human review. |
| Complete | Terminal receipt exists and all counts reconcile. |

# Claude verification journeys

Confirm the exact application, event and synthetic fixture identities.

Upload a prepared 1,000-row synthetic CSV and confirm immediate acknowledgement.

Map columns and inspect source, normalised and destination previews.

Review warnings, invalid rows, duplicates and verified-field conflicts.

Confirm no guest appears in the directory before approved promotion.

Submit as maker and approve as a different authorised checker.

Observe progress, counts, checkpoint truth and estimated remaining time.

Confirm completion receipt and reconcile created, updated, unchanged, skipped and rejected totals.

Search representative imported guests and inspect qualified unknown states.

Verify replay does not duplicate guests or audit records.

Verify Planner or restricted-role boundaries and Read-Only Auditor denial.

Verify another event cannot see the job, rows or guests.

Inspect cancellation or recovery using a prepared safe fixture.

Verify downstream seating sees canonical promoted guests only.

Assess 360, 768 and 1280 pixel layouts, keyboard, focus, status announcements and premium usability.

# Claude reporting

No repository access and no remediation

No credentials in chat

Record route, role, expected result, observed result, evidence and classification for every journey

Distinguish product, fixture, authority, evidence and environment failures

Return PASS, PASS WITH CONTROLLED OBSERVATIONS, FAIL or BLOCKED

Do not formally accept EOS-S06C

# Traceability rule

Every implemented requirement maps to a controlling section, code, focused automated evidence and browser evidence. Every performance claim identifies the corpus hash, environment, sample count, machine time and human-review exclusion. Orphan claims block acceptance.

# Programme boundary

EOS-S06C acceptance does not authorise real guest data, providers, communications, production operations or EOS-S07. EOS-S06B retains its separate authority and acceptance path.