# EOS S06 CP SAT Production Seating Authority

Canonical ratification decision and programme control

CEO RATIFIED 16 SEPTEMBER 2026

Maison Doclar Event OS · Version 1.0 · 16 September 2026

# Controlling decision

Decision. The CEO ratifies the complete replacement of the heuristic seating engine with a production CP SAT architecture. The replacement includes a dedicated Railway worker service in project atelier-doclar, production, with no ingress. The engine must be qualified at 2,000 synthetic guests before it can become authoritative.

Retirement. The heuristic engine is not an emergency fallback. It may operate only as a time-boxed migration comparator and, if benchmarks prove value, as a temporary hint source. It must be retired from runtime authority and removed before final acceptance.

| Control | Canonical value |
| --- | --- |
| Decision date | 16 September 2026 |
| Repository | kglaw-Oluseyi/atelier-doclar · main |
| Railway project | atelier-doclar · production |
| Existing service | event-os |
| Authorised new service | event-os-solver-worker |
| Worker ingress | None |
| Data | Synthetic only until separate production authority |
| Production authorised | false |
| Providers and communications | INACTIVE |
| Control Tower | Untouched |
| EOS-S07 | NOT_STARTED / NOT_AUTHORISED |

# Authority granted

Create the solver-worker service inside the existing Railway project and production environment.

Implement the durable PostgreSQL queue, TypeScript supervisor and isolated Python OR-Tools child.

Implement CP-SAT table and seat assignment, independent verification, explanations, diagnostics, UI and evidence.

Run synthetic shadow, qualification, chaos and 2,000-guest stress programmes.

Deploy only through explicit execution checkpoints in the detailed programme.

# Authority not granted

No real guest or client data.

No external communications or provider activation.

No change to productionAuthorised:false.

No EOS-S06B, EOS-S06D or EOS-S07 implementation.

No Control Tower deployment or mutation.

No claim of production authority or acceptance before the Definition of Done.

# Programme effect

This decision creates an EOS-S06 production seating correction programme. It does not reopen accepted historical work; it replaces the defective solver implementation prospectively while preserving all failure evidence and prior accepted records. The 1,000-guest B_TYPICAL corpus remains immutable regression evidence.