# Qualification Migration and Heuristic Retirement

Evidence gates for authority transfer at 2,000 guests

CEO RATIFIED 16 SEPTEMBER 2026

Maison Doclar Event OS · Version 1.0 · 16 September 2026

# Qualification scale

| Scale | Required classes |
| --- | --- |
| 50 | Oracle, malformed, semantics and exhaustive cases |
| 600 | Light, typical, heavy, infeasible, incremental and replay |
| 1,000 | Zero slack, positive slack, adversarial order, dense rules and concurrency |
| 2,000 | All large classes, resource ceilings, eight-event concurrency and edge parity |

# Test programme

| Layer | Minimum claim |
| --- | --- |
| Unit | Every compiler, contract and status branch |
| Property | 1,000 generated cases per property in TypeScript and Python |
| Tiny oracle | At least 10,000 instances with identical status and optimum |
| Medium differential | At least 1,000 instances against independently authored MIP |
| Verifier mutation | Every invariant injected and detected; mutation score at least 90% |
| Planted feasible | 20 seeds per class and scale; zero false INFEASIBLE |
| Replay | Five repeats on two reference machines; zero hash mismatch |
| Permutation | Ten permutations across 50 instances; identical request and assignment hashes |
| Chaos | At least 20 injections per failure type; zero partial adoption |
| Explanation | Every guest every run; zero predicate or redaction failure |

# Performance gates

| Scale | Verified candidate target | Hard ceiling |
| --- | --- | --- |
| 500 | Typical ≤10 seconds | 30 seconds |
| 1,000 | Typical ≤30 seconds; p95 ≤45 | 90 seconds |
| 2,000 | Typical feasibility ≤60; p95 ≤90 | 180 seconds |

Optimality proof at 2,000 is not promised. The product reports proof state separately. Model build, first solution, optimisation, verification, explanation, persistence, CPU and peak memory are measured separately.

# Migration with mandatory retirement

| Phase | Purpose | Exit |
| --- | --- | --- |
| M0 | Semantics and golden fixtures | All decisions signed |
| M1 | Compiler and verifier check existing plans | Defects catalogued |
| M2 | CP-SAT synthetic shadow | At least 200 runs; zero verifier failure |
| M3 | Internal side-by-side review | No unexplained CP-SAT regression |
| M4 | CP-SAT becomes sole authority | Definition of Done and explicit authority |
| M5 | Heuristic removal | Runtime, feature flag and fallback path removed |

The heuristic is never an emergency fallback. During M1–M3 it is a comparator only. Any hint role must earn at least a 25 percent median improvement and is removed with M5. Historical heuristic records remain read-only with explanation edition zero.

# Definition of Done

D1–D14 semantics decisions recorded.

At least 480 planted feasible 1,000/2,000 instances with zero SEARCH_INCOMPLETE inside agreed ceilings.

Zero replay hash mismatches across reference central and edge hardware.

All certificate types independently checked.

Every explanation verified with zero leakage.

Chaos recovery produces zero partial or duplicate adoptions.

Shadow and dual-review gates passed.

Runbooks, alerts, rollback and edge handover drilled.

Heuristic runtime code, authority flag and fallback removed.

Separate production-authorisation decision remains required.