# Detailed Cursor Execution Programme

Implementation instructions and material checkpoints

CEO RATIFIED 16 SEPTEMBER 2026

Maison Doclar Event OS · Version 1.0 · 16 September 2026

# Execution mandate

Implement the ratified CP-SAT replacement inside kglaw-Oluseyi/atelier-doclar and Railway project atelier-doclar production. Create event-os-solver-worker with no ingress. Preserve productionAuthorised:false, inactive providers, synthetic data and Control Tower isolation.

# Work packages

| Package | Deliverable | Stop condition |
| --- | --- | --- |
| P0 | Semantics, ADR, golden fixtures and dependency pin | Unresolved rule meaning |
| P1 | Schemas, canonical compiler, verifier and certificate checker | Verifier independence cannot be proven |
| P2 | Postgres queue, leases, supervisor, stub child, cancellation and chaos | Unsafe settlement or cancellation |
| P3 | Stage A feasibility, static certificates and status mapping | Incorrect feasibility semantics |
| P4 | Movement/preferences, aggregation, Stage B and canonicalisation | Decomposition gap |
| P5 | Explanations, verification, redaction and UI | Any unverified or leaking reason |
| P6 | Diagnostics, confirmation re-solve and counterfactuals | False infeasibility |
| P7 | 50/600/1000/2000 qualification and tuning | Correctness or hard resource failure |
| P8 | Synthetic shadow and internal dual view | Unexplained regression |
| P9 | Edge packaging and authority handover rehearsal | Central/edge mismatch |
| P10 | Authority switch and heuristic removal | Requires separate final authority |

# Checkpoint 1

Selected worker architecture and exact service configuration.

Pinned Python and OR-Tools dependency with licence and SBOM.

Build and image proof.

Cold and warm child overhead.

Crash, cancellation and memory isolation.

Railway no-ingress proof and local-edge feasibility.

No live seating mutation or deployment.

# Checkpoint 2

Compiler, CP-SAT model, verifier and explanations green locally.

Pinned B_TYPICAL unchanged becomes feasible.

Deliberate infeasibility proven and diagnosed.

R1–R20 and new CP-SAT qualification matrix results.

500, 1,000 and 2,000 performance/resource results.

No deployment.

# Checkpoint 3

Exact commits and changed files.

Security, chaos, replay and redaction evidence.

Railway worker creation plan and variables without secrets in chat.

Migration and rollback readiness.

Explicit AI CTO deployment review.

# Stop-loss

Declare expected duration, limit, progress and safe interruption before every long run.

Emit progress at least every 30 seconds.

Stop after ten minutes without meaningful progress or twice the justified estimate.

Do not restart full matrices for isolated evidence corrections.

Preserve every failure before remediation.

Never silently tune constraints or time limits to manufacture a pass.

# Completion report

Starting and ending identities.

Worker architecture, dependency and image identities.

Contract/model/verifier/explanation editions.

All qualification and resource results.

Railway service truth and ingress proof.

Migration state and exact heuristic-removal state.

Open defects and technical debt.

Safety posture.

Copy-ready Claude verification prompt.

Disposition: checkpoint ready, blocked product, blocked safety, or stopped safely.