MAISON DOCLAR

# EOS-S04

Guest Communications & Concierge

FINAL INDEPENDENT REVIEW & CLOSURE RECORD

| CONTROL | VALUE |
| --- | --- |
| Version | 1.0 |
| Status | CLOSED / ACCEPTED |
| Programme | Maison Doclar Event OS |
| Production | Unauthorised |
| Protected gates | Unsigned / NOT_READY |

| DECISION | EOS-S04 is formally closed and accepted. Hosted R3 verification passed with observations; no material integrity, privacy, maker/checker, session or atomicity defect remains open. |
| --- | --- |

# 1. Executive closure decision

The CEO accepts EOS-S04 following post-acceptance remediation R3-02 through R3-04 and hosted independent human verification R3-05. This closure supersedes the earlier conditional position created by the human-verification findings. It does not authorise operational production, real providers, real recipients or EOS-S05.

Acceptance classification: PASS WITH OBSERVATIONS.

EOS-S04 status: CLOSED / ACCEPTED.

Next programme priority: EOS-S04A, only under its ratified controlled pack and prompt pack.

Railway environment remains hosted synthetic testing; productionAuthorised remains false.

# 2. Controlling evidence

| Evidence | Result |
| --- | --- |
| R3-02 backend provenance | 3dbc560 — maker identity, role, guest version, distinct-human enforcement and governed review projection |
| R3-03 checker experience | 349e29d — visible maker/role/time/evidence, typed frontend projection and distinct-human E2E |
| R3-04 staff sessions | 9c5c2fd — revocable server sessions, canonical cookie policy and explicit named sign-in |
| Hosted deployment | a8b66f5 deployed successfully to Railway event-os |
| R3-05 human verification | PASS WITH OBSERVATIONS — fresh Tobi and Zainab synthetic journeys |

# 3. Verified acceptance outcomes

Fresh proposals recorded stable Event Director maker attribution, role, time, reason and linked source evidence.

The maker could not decide their own proposal; Tobi remained PROPOSED and canonical truth was unchanged.

Logout denied subsequent protected work; explicit named CEO sign-in established a separate checker.

George Lawson, CEO, independently applied Zainab’s proposal once.

The canonical email became zainab.corrected@example.test and the applied card became read-only.

guest.record.amended and msg.correction.decided shared one correlation identifier and timestamp; no duplicate amendment appeared.

No real guest, recipient, provider, payment, biometric operation or live communication was used.

# 4. Observations retained without blocking closure

At simulated 2× CSS zoom, long values wrapped character-by-character in a narrow value column. No clipping or data loss occurred; verify true 200% browser zoom during the next relevant frontend hardening pass.

A genuine 360px viewport was not available to the reviewer; approximately 406px was observed without horizontal overflow.

Yorùbá diacritic rendering was not exercised because no applicable read-only fixture existed. This becomes an explicit EOS-S04A and EOS-S04F test fixture requirement.

The Tobi denial visibly returned the distinct-human business-rule message, but the reviewer could not isolate an HTTP 403 transaction retrospectively. Absence of a denial audit entry remains an evidence limitation, not proof of a bypass.

Zainab’s email displayed field-level CONFLICTING after amendment. This was separate from correction status APPLIED and did not imply amendment failure.

An earlier session-restoration anomaly was not reproduced after R3-04; hosted smoke and later testing confirmed revocation. Continue regression coverage.

# 5. Boundary confirmations

| Boundary | Final state |
| --- | --- |
| productionAuthorised | false |
| GATE-CEO-PRODUCTION | UNSIGNED / NOT_READY |
| GATE-INDEPENDENT | UNSIGNED / NOT_READY |
| GATE-SPECIALIST-BIOMETRIC | UNSIGNED / NOT_READY |
| GATE-VENUE-REHEARSAL | UNSIGNED / NOT_READY |
| Railway mode | Synthetic fixtures / NON_PRODUCTION_FIXTURE |
| EOS-S04A | Not started by this closure |
| EOS-S05 | Not touched |

# 6. Closure law

Closure accepts the verified EOS-S04 capability; it does not erase evidence, convert observations into non-events, or expand operational authority. Any later regression is handled through the controlled remediation process without reopening historical evidence.

Record this closure in the existing EOS-S04 acceptance/current-state documents.

Do not rewrite earlier review evidence.

Do not deploy or change Railway variables as part of the documentation-only closure.

Do not begin EOS-S04A in the same commit.

# 7. Documentation action

A bounded documentation-only executor may update the existing EOS-S04 acceptance and current-state records to CLOSED / ACCEPTED, cite the R3 commits and hosted verification, commit, push, and stop. The exact repository diff must contain no application code, tests, packages, EOS-S04A implementation or EOS-S05 material.

| FINAL | EOS-S04 CLOSED / ACCEPTED. PRODUCTION REMAINS UNAUTHORISED. EOS-S04A REQUIRES SEPARATE IMPLEMENTATION AUTHORITY. |
| --- | --- |