# Maison Doclar EOS S06D Dining Service Command

Detailed Cursor execution programme

CEO RATIFICATION DRAFT — IMPLEMENTATION NOT AUTHORISED

| Control | Value |
| --- | --- |
| Document version | 1.0 |
| Pack date | 16 September 2026 |
| Authority state | Draft for CEO ratification only |
| Implementation | Not authorised |
| Production posture | productionAuthorised:false; providers and communications inactive |
| Data boundary | Synthetic data only |

# Purpose and decision

This document is a future execution prescription. It is not executable authority. Every phase remains dormant until the CEO authorises an exact milestone against a verified repository identity.

# Global Cursor command

Work only in kglaw-Oluseyi/atelier-doclar on main and only in Railway project atelier-doclar, production, Event OS service when deployment is explicitly authorised. Preserve all protected files and unrelated changes. Use synthetic data only. Keep productionAuthorised:false, providers and communications inactive, and Control Tower untouched. Do not start EOS-S07. Do not infer acceptance from implementation. Stop for identity mismatch, authority contradiction, real data, provider activation, destructive migration, unresolved cross-event disclosure, food-safety ambiguity or a product blocker whose remediation would expand the authorised milestone.

# P00 Authority and compatibility inspection

Read canonical state, roadmap, registers, accepted S02/S04A/S06/S06A controls, S06B/S06C packs, event-day runtime, guest/check-in/seating/accessibility/dietary/protocol/programme modules, current data/store/auth patterns and evidence index. Produce a no-mutation compatibility report and exact change map.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P01 Domain contracts and invariants

Implement event-scoped Dining entities, value objects, lifecycle guards, additive order episodes, temporary subjects, menu editions, routes, tasks, bundles, custody and clearing. Add migrations and deterministic fixtures. No UI.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P02 Roles and isolation

Add Dining roles, time-bounded vendor/station/device grants, server-side authorization and minimum-data projections. Prove cross-event and cross-vendor refusal.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P03 Menu and vendor configuration

Build governed vendor, station, menu, item, modifier, availability and routing configuration with maker-checker and versioning. Existing orders pin prior editions.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P04 Order capture

Build table selection, seating/check-in context, all-event guest search, free-name/unknown options, multi-menu basket, review and submit. Preserve separation between service location and seating authority.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P05 Repeat late and recovery orders

Add late arrival, seconds, additional course, replacement and remake episodes with prior-order timeline and explicit reason. Prevent overwrite and accidental duplication.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P06 Vendor Prepare station

Build large-screen installable PWA/kiosk queue with Accept, Ready, Unavailable, partial quantity, safety acknowledgement, print and reconnection truth.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P07 Expeditor Coordinate

Build bundle readiness, staging positions, hold/release/split/exception decisions, course timing and at-risk warnings.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P08 Runner Deliver

Build claim/assignment, collection, route, delivery and issue workflows with bundle-level scan/tap and manual fallback.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P09 Clear and reset

Build shared clearing queue, custody to dirty receiving, reset confirmation and backstage vendor sorting.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P10 Safety and intelligence integration

Integrate dietary/allergy capability decisions and approved accessibility, culture, religion, VIP/protocol outputs using minimum necessary disclosure. Never claim food safety automatically.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P11 Local edge and device runtime

Implement edge command authority, device outbox/cache, idempotent replay, network mode indicators, managed device leases, standby and local printing.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P12 Paper continuity

Implement reserved paper ranges, paper ledger import, matched/duplicate/unresolved reconciliation and recovery closure.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P13 Analytics and accountability

Build operational dashboards that distinguish kitchen preparation, expeditor hold, runner travel, guest delay, recovery and clearing. Avoid simplistic vendor blame rankings.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P14 Qualification and evidence

Run focused unit/integration/concurrency/security/accessibility/performance suites; production-like Postgres and edge simulation; 1,000-guest stress; browser E2E; evidence hashes and independent prompt.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# P15 Deploy and independent verification

Only under separate deployment authority: verify identity, deploy Event OS only, preserve safety posture, seed exact synthetic fixture, provide Claude prompt and stop for independent verdict.

Before: state exact HEAD, worktree status, application identity, intended files and evidence.

During: run focused tests for the phase; batch related remediation; do not rerun historical monoliths without authority.

After: report changed files, migrations, tests, timings, unresolved observations and next safe boundary.

Stop-loss: stop if the phase exceeds its boundary or evidence can no longer distinguish product truth from harness/resource failure.

# Required final Cursor report

Starting and ending HEAD; application, documentation and deployment-source identities kept separate.

Complete changed-file inventory and migrations.

Feature-by-feature completion against this pack.

Focused test commands and results, including durations and resource use.

Synthetic fixture identity and hashes.

Role/isolation, concurrency, idempotency, offline/recovery, accessibility and performance evidence.

Deployment truth and watch-pattern chronology if deployment occurred.

Safety posture and confirmation of no real data/provider activation.

Open defects and technical debts without silent closure.

Copy-ready independent Claude verification prompt.