MAISON DOCLAR

# EOS-S04E

Maison Doclar Private Event Atelier
Event Blueprint, Journey & Host Experience

CONTROLLED SLICE PACK · VERSION 1.0 DRAFT

| Control | Value |
| --- | --- |
| Product | Maison Doclar Event OS |
| Proposed slice | EOS-S04E — after EOS-S04D and before EOS-S05 |
| Status | DRAFT FOR CEO RATIFICATION — implementation not authorised |
| Repository | kglaw-Oluseyi/atelier-doclar only |
| Railway | atelier-doclar only; no deployment authorised |
| Production | Unauthorised; protected gates remain unsigned |
| Prepared | 6 September 2026 |

CEO DIRECTION Create a private, story-led Event Atelier in which the host experiences the vision, blueprint and unfolding journey of the event with quiet confidence. Host assurance remains one protected chapter within the Atelier—not the product itself. The experience must feel commissioned by Maison Doclar, never like a SaaS dashboard.

# 1. Executive product decision

EOS-S04E is redefined as the Maison Doclar Private Event Atelier: the premium host-facing expression of the event from accepted brief through planning, production, live delivery and considered close-out. It translates controlled Event OS truth into a curated narrative, a comprehensible blueprint and a calm host journey.

RULING Replace the narrow “Host Assurance Portal” concept. Assurance is retained as a core design promise and information layer, but the host receives a complete private event experience: Vision, Blueprint, Journey, Decisions, Editions and Updates.

## 1.1 The three-layer promise

| Layer | Host experience | System responsibility |
| --- | --- | --- |
| Vision | Why the event exists and how it should feel. | Approved story, experience pillars, cultural/brand intent, mood and guest journey. |
| Blueprint | How the event is taking shape. | Curated phases, milestones, programme, budget assurance, vendor ensemble, decisions and contingencies. |
| Journey | How Maison Doclar accompanies the host. | Timely updates, next moments, low-friction approvals, live-day calm and post-event closure. |

## 1.2 Emotional acceptance criteria

| Host should feel | Product evidence |
| --- | --- |
| Calm | One coherent story, few priorities, no raw operational noise. |
| Confident | Clear ownership, verified milestones and visible contingency thinking. |
| Excited | Beautiful, approved imagery and language make the occasion tangible. |
| Cared for | Personalised context, discreet human contact and remembered preferences. |
| In control | Reserved decisions are obvious, bounded and receipted. |

NON-SAAS TEST If the first impression resembles a project-management dashboard, admin portal, CRM or analytics product, the design has failed even if every function works.

# 2. Reconciliation with the programme

| Existing authority | Truth retained there | S04E treatment |
| --- | --- | --- |
| Core Event OS | Canonical event, people, permissions and governed actions. | Read-only projections and governed requests; never a second source of truth. |
| EOS-S03 | Invitation and RSVP authority. | Curated invitation/response assurance only; no duplicate RSVP ledger. |
| EOS-S04A | guestId, titles, parties, children, companions and relationships. | Dignified host-authorised guest view; private adult/child data minimised. |
| EOS-S04B | Programme, phases, days, venues and phase eligibility. | Narrative programme and host timeline from the same phase graph. |
| EOS-S04/C | Governed communications and merchandise journeys. | Approved status and host decisions only; no message composer or vendor order book. |
| EOS-S04D | Attendance range, confidence and provision recommendation. | Calm aggregate outlook; never person-level probabilities. |
| Event-day runtime | Run-of-show, check-in, incidents and command. | Curated live-day projection; no parallel command centre. |
| Future finance authority | Budget ledger, contracts and payment truth if ratified. | Optional budget assurance projection only; never invent or collect money. |

## 2.1 Source-document adaptation

| Provided idea | S04E adaptation |
| --- | --- |
| Client Event Blueprint & Journey System | Accepted as the governing product shape; renamed in Maison Doclar language. |
| Single source of truth | Event OS remains truth; the Atelier is a curated projection and action gateway. |
| Proposal → project | Governed Blueprint Genesis imports an accepted brief; S04E does not become CRM, contracting or lead management. |
| Budget tracker | Private budget assurance only when a canonical budget authority exists. |
| Run-of-show | Host edition is a projection; event-day runtime retains operational command. |
| Messages | Curated Updates and Decisions; raw chats remain outside the Atelier. |
| MVP then v2 | Rejected. Deliver one controlled, production-fidelity slice with optional chapters that fail closed when unconfigured. |
| Generic stack suggestions | Use the accepted repository architecture and programme contracts; do not introduce new infrastructure by assumption. |

# 3. Scope, lifecycle and exclusions

## 3.1 Full in-scope lifecycle

| Stage | Host-facing expression |
| --- | --- |
| Genesis | Accepted brief, host intent and provenance become the first Blueprint edition. |
| Reveal | A deliberate, cinematic unveiling of the Event Story and experience pillars. |
| Planning | Current chapter, milestones, selected vendors, decisions, attendance and budget assurance. |
| Production | What is being made, verified and rehearsed; exceptions translated into calm truth. |
| Live | Today’s journey, next meaningful moment, trusted contact and only necessary decisions. |
| After | Considered close-out, approved memories/deliverables, decisions and final assurance where available. |

## 3.2 Explicit exclusions

Lead generation, sales CRM, proposal pricing, contracting or payment collection.

A host-facing task board, Gantt chart, ticket queue, raw risk register or staff control tower.

Operational vendor negotiation, bank details, internal commercial notes or unverified allegations.

Raw guest private notes, access/security tactics, credentials, medical detail or person-level attendance probability.

AI-authored facts, autonomous publishing or synthetic emotional claims.

A second run-of-show, RSVP ledger, document store, communications engine or finance ledger.

EOS-S05 implementation, production authorisation or protected-gate signing.

# 4. Experience architecture: one story, discreet chapters

NAVIGATION PRINCIPLE The event reads as one continuous commissioned story. A discreet chapter index helps orientation; it must not become a persistent enterprise sidebar or a wall of tabs.

| Chapter | Purpose | Default reveal |
| --- | --- | --- |
| Today | The emotional and operational welcome. | Event portrait, story line, current moment, up to three host actions. |
| The Vision | What the occasion should mean and feel like. | Concept, pillars, approved mood, cultural/brand intent. |
| The Journey | How guests and hosts move through the occasion. | Arrival-to-farewell story across phases/days. |
| The Blueprint | How the event is taking shape. | Current phase, key milestones and host-readable programme. |
| Our Ensemble | Who is bringing it to life. | Curated Maison Doclar team and vendor services. |
| Decisions | What only the host can decide. | Reserved decisions, recommendation, deadline and receipt. |
| Assurance | What is settled, watched and protected. | Attendance, budget, contingency and readiness summaries. |
| Editions | The current approved creative and planning artefacts. | Latest approved assets; earlier versions discreetly archived. |
| Notes from Maison Doclar | Structured, humane progress communications. | High-signal updates; no raw message thread. |

## 4.1 Progressive disclosure

Above the fold: identity of the event, one assured status sentence and no more than three meaningful actions.

Each chapter begins with interpretation, then allows detail to unfold by deliberate choice.

Empty chapters do not show empty SaaS states; they remain absent or carry a crafted “being prepared” message approved by policy.

Advanced detail is available only to a host role explicitly entitled to it.

Technical identifiers, status codes and workflow vocabulary never appear in the ordinary journey.

# 5. Today: the commissioned opening

| Element | Premium requirement |
| --- | --- |
| Event portrait | Approved still or restrained loop, art-directed crop, fast fallback and reduced-motion alternative. |
| Name and occasion | Correct title, host-preferred event name, date range and primary place in dignified typography. |
| Story line | One approved sentence expressing the present meaning of the occasion. |
| Current moment | Human wording such as “The design is taking form”; never “Phase 2 / 61% complete”. |
| Next moments | At most three: decision, preview, appointment or update; prioritised by host impact. |
| Maison Doclar presence | Named liaison and discreet request-a-conversation path. |
| Return visit | Continues from the most relevant chapter without losing the composed opening. |

## 5.1 Home copy grammar

Lead with what is taking shape, what is safely handled and what is needed from the host.

Do not show generic greetings, motivational filler, percentages without meaning or celebratory claims not grounded in approved truth.

Material concern must remain truthful and actionable; luxury tone must never minimise safety, cost or deadline consequences.

# 6. The Vision and guest journey

| Vision object | Content and governance |
| --- | --- |
| Event Story | One-to-three sentence approved concept with author, source and edition. |
| Experience pillars | Three-to-five named promises, each linked to observable design or service choices. |
| Cultural/protocol intent | Host-approved traditions, etiquette and meaning; never inferred from identity. |
| Brand alignment | Corporate/private identity rules only where applicable and authorised. |
| Mood composition | Curated imagery, palette, material, sound or scent references with rights/provenance. |
| Guest journey | Arrival, welcome, transitions, peak moments and farewell across S04B phases. |
| Host preferences | Only those deliberately approved for this presentation; private onboarding notes stay internal. |

## 6.1 Editorial and media rules

Only current approved narrative and licensed/authorised media may be published.

A mood reference is labelled as inspiration, not a promised deliverable.

Every published edition is immutable; revision produces a new edition with visible “current” status.

Video never blocks the experience; poster, responsive image and text alternatives are mandatory.

AI may draft from approved inputs in shadow mode, but a named human editor must review and publish.

# 7. The Blueprint: milestones and timeline

| View | What the host sees | What remains internal |
| --- | --- | --- |
| Planning arc | Concept → design → production → rehearsal → live → close. | Sprint/task implementation detail. |
| Milestones | Meaning, target date, confidence and whether host input is reserved. | Raw dependencies, assignees and internal comments. |
| Host timeline | Key dates, appointments, arrivals and decision deadlines. | Vendor call sheets and technical load-in detail. |
| Day/phase story | S04B programme moments and transitions. | Parallel operational command and incident queues. |
| Detailed edition | Optional approved run-of-show view for entitled power-user hosts. | Security routes, credentials and restricted backstage movements. |

## 7.1 Linked timeline law

Host and operational timelines are not separate manually maintained plans. Both are purpose-specific projections from governed programme and event-day sources. A source change invalidates or refreshes projections under version and approval controls.

# 8. Assurance: attendance, budget, readiness and contingency

ASSURANCE IS INTERPRETATION The host should understand the position without being exposed to raw models, ledgers or risk machinery. Each statement carries provenance and freshness internally.

| Assurance area | Host-safe presentation | Boundary |
| --- | --- | --- |
| Attendance | Invited people, response progress, low/expected/high outlook and approved provision. | No person-level probability; S04D remains authority. |
| Budget | Approved total, committed, paid/recorded, upcoming and contingency where authoritative. | No invented data, banking, invoice payment or new ledger. |
| Readiness | A few meaningful “settled / in hand / needs your decision” statements. | No aggregate score that hides critical exceptions. |
| Contingency | “A rain alternative is secured” or material action required. | No raw likelihood/impact matrix or security-sensitive plan. |
| Guest experience | Curated RSVP, special-experience and journey assurance. | No private adult choices, health detail or child data beyond purpose. |

## 8.1 Budget chapter availability

The Budget chapter appears only when a separately accepted canonical budget contract exists and the host grant permits it. Until then, S04E must not create numbers or use uploaded documents as silent financial truth. “Not configured” is preferable to false reassurance.

# 9. Our Ensemble: people and partners

| Visible by default | Protected from the host surface |
| --- | --- |
| Maison Doclar liaison and relevant host-facing leads | Internal staffing gaps, performance commentary and HR detail |
| Selected vendor name, service and approved portrait/mark | Banking, price negotiation, margins and contract clauses |
| Verified milestone or carefully attributed vendor-reported status | Unverified allegations and raw portal submissions |
| Host-facing appointment or deliverable date | Internal call times and other clients’ schedules |
| Approved day-of contact where needed | Personal numbers without consent and security command contacts |

## 9.1 Ensemble rather than directory

The chapter introduces the people bringing the event to life as a curated ensemble, not a vendor database. Service, responsibility and verification matter more than commercial administration.

# 10. Decisions, approvals and conversations

| Decision element | Required presentation |
| --- | --- |
| The question | One plain-language choice, never several approvals bundled together. |
| Maison Doclar view | A concise recommendation and why it protects the event intent. |
| Options | Real alternatives with guest, schedule and budget consequences where authorised. |
| Authority | Why this host may decide; joint or delegated authority where applicable. |
| Timing | Decision date and truthful consequence of delay. |
| Action | Approve, choose, decline or request a conversation; step-up when sensitive. |
| Receipt | Immutable actor, edition, decision, reason/comment, time and correlation. |

## 10.1 A conversation is a governed outcome

“Talk this through” creates a contextual Maison Doclar request with the current decision edition attached. It does not open a generic chat window or expose internal staff threads.

## 10.2 Forbidden host actions

Assign staff, alter operational tasks, close incidents or direct vendors.

Edit another adult guest’s RSVP, preferences or protected details.

Change forecast parameters, verify vendor evidence or overwrite programme truth.

Send campaigns, invoke providers, sign protected gates or bypass maker/checker authority.

# 11. Editions, assets and structured updates

| Object | Host experience | Control |
| --- | --- | --- |
| Current Edition | The approved invite, menu, plan, mood board or floor plan appears first. | Immutable version, approval, source and effective time. |
| Earlier Editions | Available only through a quiet history view when useful. | Never mistaken for current; revocation respected. |
| Maison Doclar Note | What changed, why it matters, what happens next and any host need. | Approved audience, expiry, source links and author. |
| Digest | Low-frequency, high-signal summary in host-preferred channel. | S04 communications policy, quiet hours, consent and delivery evidence. |

# 12. Live-day and after-event modes

## 12.1 Live-day mode

Opens with “today” and the next meaningful host/guest moment, not a control-room clock wall.

Shows selected arrivals, transport or programme assurances only where host-relevant and safe.

Provides one trusted liaison path and continuity if connectivity is poor.

Material disruption is communicated truthfully with an action or assurance; internal incident detail remains protected.

Does not expose access codes, security routes, VIP movements or restricted operational contacts.

## 12.2 After-event mode

Transitions deliberately; it must not leave the host in a stale “live” workspace.

Shows approved close-out notes, selected deliverables, final decisions and budget assurance if authoritative.

May present approved memories or gallery links without becoming the master media archive.

Access retention, download and deletion follow the host grant and record-retention policy.

# 13. Restrained-luxury design constitution

AESTHETIC RULE The Atelier should feel closer to entering a private Maison than operating software: editorial composition, cinematic restraint, tactile spacing and impeccable language. Function is present, but the machinery is quiet.

| Dimension | Direction |
| --- | --- |
| Palette | Warm ivory, obsidian, soft mineral neutrals and restrained Maison gold #B79F85. |
| Typography | Distinctive editorial display face paired with an exceptionally legible text face; careful optical scale. |
| Composition | Generous negative space, asymmetric editorial rhythm, full-bleed moments used sparingly. |
| Navigation | Discreet chapter index, context-aware return and elegant progress; no admin sidebar. |
| Components | Fine rules, quiet panels and typographic hierarchy; avoid generic card grids and pill proliferation. |
| Status | Human phrases with dates and evidence; avoid traffic-light walls, gauges and vanity percentages. |
| Motion | Slow, purposeful reveal only; reduced-motion parity; never scroll-jacking. |
| Imagery | Approved event art direction, responsive crops, rights/provenance and dignified fallbacks. |
| Voice | Warm, exact, assured and personal; never breathless, robotic, alarmist or technical. |
| Responsive | Designed from handset upward; thumb-safe, no horizontal scroll, fast on ordinary mobile networks. |

## 13.1 Explicit anti-patterns

No tile-heavy dashboard, kanban board, generic KPI strip, avatar row, activity feed or notification centre aesthetic.

No “tickets”, “workspaces”, “pipelines”, “sprints”, “users”, “records” or internal codes in host copy.

No decorative gold gradients, faux marble, excessive animation or luxury clichés.

No empty chart, table or generic “No data” panel simply because a chapter is optional.

# 14. Accessibility, performance and dignity

| Quality | Acceptance requirement |
| --- | --- |
| Accessibility | WCAG-aligned contrast, keyboard path, visible focus, landmarks, labels, text alternatives and 200% zoom. |
| Motion | Full reduced-motion experience with no loss of meaning or access. |
| Names/titles | Long Nigerian/Yoruba names, diacritics, titles and multi-host forms wrap accurately and never truncate dignity. |
| Network | Useful first content on ordinary mobile data; responsive media, caching and graceful media failure. |
| Device | 360px through large desktop; safe-area support and no orientation dependency. |
| Language | Locale/time-zone aware; dates and currency never inferred from browser alone. |
| Print/share | Only purpose-approved views; no accidental browser print of protected detail. |

## 14.1 Experience budgets

The opening must not depend on autoplay video, custom-font completion or JavaScript animation.

Every media asset has dimensions, responsive variants, rights metadata and a lightweight fallback.

Host decisions remain usable with motion disabled and at mobile width.

Analytics are privacy-minimised and may not become behavioural profiling or event-status truth.

# 15. Identity, magic-link access and host roles

ACCESS DECISION A secure magic link is the preferred entrance because it is discreet and low-friction. It is not a bearer pass without controls: single use, short expiry, hashed storage, event/purpose scope, revocation and step-up are mandatory.

| Role | Default Atelier scope |
| --- | --- |
| Principal Host | All approved chapters and reserved decisions explicitly granted. |
| Co-host | Named chapters and decisions; no automatic parity with principal host. |
| Family Representative | A defined programme, cohort or decision area only. |
| Executive Assistant | Delegated access with scope, expiry and audit. |
| Corporate Representative | Brand/event scope appropriate to mandate. |
| Read-only Host | Narrative and assurance without decisions, exports or private annotations. |
| Maison Doclar Liaison | Staff support under staff authority; no silent impersonation. |
| Auditor | Access/security/decision evidence; no host-content mutation. |

## 15.1 Link and session controls

Request and response do not reveal whether a host/event exists.

Token is hashed at rest, never logged, removed from the URL after redemption and cannot be replayed.

Session has idle and absolute expiry, remote revoke, event scope, CSRF protection and rate limiting.

Sensitive budget, joint decision, export or identity change may require fresh verification.

Forwarded, expired, redeemed, revoked and cross-event links fail closed with humane recovery.

# 16. Canonical records and projection contracts

| Record | Essential fields / law |
| --- | --- |
| BlueprintGenesis | Accepted-source reference, captured intent, origin edition, accepter, time and import status. |
| EventAtelier | atelierId, event/programmeId, lifecycle state, theme edition and publication state. |
| AtelierChapter | type, order, visibility policy, current edition and chapter state. |
| EventNarrativeEdition | story, pillars, cultural/brand intent, author, approval, provenance and effective time. |
| CuratedMediaSet | asset refs, rights, alt text, crop/fallback, approval and expiry. |
| GuestJourneyProjection | S04B phase refs, host wording, edition, freshness and source versions. |
| HostMilestoneProjection | canonical refs, meaning, date, assurance state, host action and freshness. |
| BudgetAssuranceProjection | canonical finance ref, currency, approved aggregates, freshness and access class. |
| VendorEnsembleProjection | vendor/service, attributed/verified state, approved media/contact and visibility. |
| ContingencyAssuranceProjection | approved host statement, material action, source ref, visibility and expiry. |
| HostDecisionRequest/Receipt | versioned question, authority, recommendation/options, step-up, actor and outcome. |
| ApprovedAssetEdition | canonical asset ref, category, edition, approval, current/revoked state and rights. |
| CuratedUpdate | approved narrative, importance, source refs, audience, author, publish/expiry. |
| AtelierAccessGrant | person, event, role, permissions, issuer, validity and revoke state. |
| MagicLinkChallenge/Session | hashed purpose token, expiry/redemption plus scoped session and revoke state. |

## 16.1 Projection laws

Server-side allowlists construct each projection; a domain object is never serialised wholesale.

Every material statement is traceable to source versions, approval and freshness even when those mechanics are visually quiet.

Host action creates a governed request or receipt; it never directly overwrites canonical truth.

Unknown, stale, withdrawn and unavailable states are explicit and cannot be converted to reassuring copy automatically.

Cross-event and cross-role reads fail closed; revoked editions disappear from ordinary presentation without destroying audit evidence.

# 17. Blueprint Genesis and editorial workflow

| Step | Control |
| --- | --- |
| Accept source | Reference an already accepted proposal/brief/onboarding outcome; do not manage commercial acceptance here. |
| Import intent | Copy only allowlisted, host-approved facts with origin references. |
| Curate | Maison Doclar editor shapes story, pillars, journey and media in draft. |
| Review | Appropriate event/creative authority checks cultural, factual, rights and privacy accuracy. |
| Reveal | Named publisher releases an immutable first edition to authorised hosts. |
| Revise | New edition preserves lineage; consequential change may request host acknowledgement/decision. |

## 17.1 AI boundary

AI may suggest wording, summarise approved notes or organise draft references only under the programme’s shadow-mode and provenance controls. It cannot infer culture, promise delivery, approve media, decide what is safe to reveal, publish an edition or communicate directly with a host.

# 18. Failure, exception and recovery design

| Condition | Host-safe response |
| --- | --- |
| Expired/replayed link | Reveal no event data; explain expiry and offer verified re-request. |
| Wrong/forwarded recipient | Fail closed, revoke as appropriate and route human identity recovery. |
| Projection stale | Show last verified moment and say Maison Doclar is confirming the position. |
| Source unavailable | Use safe last-approved content only where policy permits; never invent current assurance. |
| Media unavailable | Preserve story and actions with art-directed fallback; no broken gallery. |
| Decision revised | Block outdated action and present the new edition before consent. |
| Joint authority conflict | Hold the outcome and offer a named Maison Doclar conversation. |
| Budget authority absent | Hide chapter or state it is being prepared; never derive numbers from documents. |
| Material risk | State truth and required action clearly; calm language cannot suppress urgency. |
| Compromised session | Revoke, require fresh verification and preserve security/audit evidence. |

# 19. Permissions, privacy and audit

Every view and action is event-, chapter-, field-, role-, purpose- and time-scoped.

Co-host relationship never implies access to another adult’s private preference, note or decision draft.

Children’s information is minimised; responsible-adult and S04A age-band rules remain controlling.

Guest, vendor, finance, security and internal-team fields use explicit classification and projection allowlists.

Support mode identifies staff presence, records reason and forbids silent impersonation.

Audit captures access grant, edition publication, decision, download/export, revoke and material projection publication without logging tokens or sensitive payloads.

Exports are separately authorised, watermarked where appropriate, time-bounded and auditable.

# 20. Acceptance criteria and automated evidence

| Test family | Minimum evidence |
| --- | --- |
| Narrative | Approved story/pillars/media only; edition lineage, withdrawal and provenance. |
| Security | Issue/redeem/replay/expiry/revoke/forward/cross-event/session/CSRF/rate limits. |
| Projection | Field allowlists, freshness, unknown states and source-version integrity. |
| Authority | Principal/co-host/assistant/read-only/staff/auditor, joint decisions and step-up. |
| Privacy | Adult/minor, finance, guest, vendor, security and internal detail redaction. |
| Integration | S03 and S04A–D contracts; event-day projection without duplicate ledgers. |
| Visual | 360/768/1440, long names/titles, media failure, contrast, focus, zoom and reduced motion. |
| Performance | Responsive media/fallbacks and usable opening on representative mobile conditions. |
| E2E | Genesis/reveal, magic link, story, decisions, editions, live transition and revocation. |
| Regression | S01–S04D, programme validation, typecheck, tests and production build. |

The opening contains no more than three host priorities and reads as a commissioned event experience.

No generic SaaS navigation, dashboard grid, raw operational status or technical identifier appears.

Attendance outlook, operational provision and confidence remain distinct.

Vendor-reported and Maison Doclar-verified status remain distinguishable.

Budget remains absent unless canonical authority, currency and freshness exist.

Every host action is bounded, versioned, receipted and unable to mutate core records directly.

EOS-S05 is absent; production remains unauthorised; protected gates remain unsigned.

# 21. Claude human-verification plan

HUMAN TESTER BOUNDARY Claude in Chrome may perform separately authorised synthetic browser verification and report. Claude cannot use real host data, enter undisclosed credentials, alter infrastructure, accept this slice, sign gates or make real commitments.

Prompt for Claude after implementation and controlled synthetic deployment:

CLAUDE PROMPT Verify EOS-S04E as the Maison Doclar Private Event Atelier using synthetic fixtures only. First confirm productionAuthorised:false, fixtures enabled and no real-recipient path. STOP immediately if any safety condition fails. Follow the controlled sections below, request confirmation before any mutating form submission not already authorised, and report PASS / FAIL / BLOCKED / NOT ASSESSED with screenshots and exact identity/state evidence.

Redeem a synthetic event-scoped host magic link; test replay, expiry, revoke, forward and cross-event denial without revealing data.

At 360px, tablet and desktop, assess the opening as a commissioned private experience: event portrait, story, current moment and no more than three actions.

Verify no SaaS dashboard cues, admin language, internal codes, raw tasks, logs, risk register or technical identifiers.

Inspect Vision, guest journey and media provenance/fallback/reduced-motion behaviour.

Verify S04B multiphase/multiday journey and optional detailed host timeline without operational/security leakage.

Verify S04D attendance range/confidence/provision are distinct and no person probability is exposed.

Verify budget chapter hides when authority is absent and reveals only authorised aggregates when present.

Verify ensemble reported/verified wording and absence of commercial/internal records.

Complete a synthetic reserved decision with distinct authority and step-up; test stale edition, unauthorised co-host and joint authority.

Verify Current Edition, earlier-edition labelling, withdrawal, media fallback and structured Update behaviour.

Verify live-day transition is calm and contains no access codes, security routes or control-room functions.

Confirm revocation/sign-out, no real message/payment/provider action, EOS-S05 absent and protected gates unsigned.

# 22. Academy training delta — ACA-S04E

| Learning unit | Capability |
| --- | --- |
| The Maison narrative | Translate approved intent into an exact, dignified Event Story without invention. |
| Editorial curation | Select what helps the host now and protect internal operational detail. |
| Assurance writing | Express readiness, contingency, attendance and budget truth calmly without false reassurance. |
| Decision hosting | Frame one decision, recommendation, consequence, authority and receipt. |
| Editions and media | Publish/withdraw current approved assets with rights, provenance and accessibility. |
| Host access | Issue, revoke and recover magic-link access; handle delegation and joint authority. |
| Live-day hospitality | Use the Atelier as a calm host companion without entering operational command. |
| Privacy and dignity | Protect adults, children, guests, vendors, finance and security information. |
| AI restraint | Use AI only for governed drafts; identify unsupported inference and reject autonomous publication. |

| Assessment | Requirement |
| --- | --- |
| Knowledge | Pass 80%; distinction 90%; role-specific authority and privacy questions. |
| Editorial practical | Create a Vision edition from approved inputs with provenance and alt text. |
| Assurance scenario | Turn noisy operational evidence into truthful host copy without hiding material risk. |
| Decision scenario | Guide a synthetic host through a reserved/joint decision and stale-edition recovery. |
| Security practical | Issue/revoke/recover magic-link access without credential sharing. |
| Live-day practical | Present a changed programme calmly while protecting command/security detail. |

# 23. Controlled Cursor prompt — issue only after ratification

CONTROL Do not execute until the CEO separately authorises S04E implementation and the accepted S03 and S04A–D contracts are available. This draft does not authorise commit, push or deployment.

Implement EOS-S04E as the Maison Doclar Private Event Atelier in kglaw-Oluseyi/atelier-doclar only. Railway, if later separately authorised, is atelier-doclar only. Preserve productionAuthorised:false and unsigned gates. Do not implement EOS-S05, deploy, activate real communications/payments, create new infrastructure, or expose raw Event OS data.

Reconcile accepted identity/access, S03, S04A–D, vendor governance and event-day projection contracts before code changes.

Implement Blueprint Genesis, Atelier/chapters, narrative/media editions, projections, updates, decisions/receipts, access grants and secure magic-link sessions.

Build an editorial, cinematic, mobile-first experience under the design constitution and anti-SaaS acceptance tests.

Use server-side field allowlists, source version/freshness, withdrawal, unknown/stale and rights/provenance controls.

Keep host and operational timelines as purpose-specific projections from common canonical sources.

Do not implement a budget ledger; render budget assurance only behind an accepted canonical contract and permission.

Ensure host actions create governed requests/receipts and cannot directly mutate core records.

Add security, authority, privacy, contract, accessibility, performance, visual-regression and Playwright E2E evidence.

Run typecheck, tests, programme validation, production build and relevant E2E; return exact evidence.

Stop before commit/push/deploy unless each action is separately authorised.

## 23.1 Mandatory STOP conditions

Accepted contract missing, contradictory or requires EOS-S05.

Magic-link access cannot guarantee scope, expiry, revocation, replay defence and token redaction.

A projection requires wholesale core serialization or exposes private, security, finance or commercial data.

Host action bypasses maker/checker/domain authority or creates a parallel control tower/ledger.

Narrative/media cannot preserve approval, provenance, rights or withdrawal.

Repository/branch/worktree mismatch, productionAuthorised true or a protected gate would be crossed.

# 24. CEO ratification record

| Decision | Draft ruling |
| --- | --- |
| Product | Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. |
| Position | EOS-S04E after S04D and before EOS-S05. |
| Assurance | Retained as a protected chapter and universal experience promise, not the whole product. |
| Access | Secure event-scoped magic link preferred; step-up for sensitive actions. |
| Experience | Editorial, cinematic, restrained luxury; expressly non-SaaS. |
| Lifecycle | Genesis, Reveal, Planning, Production, Live and After. |
| Authority | Curated projections and governed decisions; never operational control or direct core mutation. |
| Budget | Projection only when separately accepted canonical authority exists; no payment handling. |
| AI | Draft assistance only under shadow-mode/provenance/human publication controls. |
| Academy | ACA-S04E role-tiered training delta required. |
| Implementation | Not authorised by this draft. |
| Deployment/production | Not authorised; production false and protected gates unsigned. |

## 24.1 Decisions requested from the CEO

Ratify the product name “Maison Doclar Private Event Atelier”.

Ratify the nine-chapter architecture and six-stage lifecycle.

Ratify the design constitution and explicit anti-SaaS tests.

Ratify magic-link access with step-up and scoped host roles.

Ratify the Blueprint Genesis boundary and optional budget-assurance rule.

Ratify ACA-S04E as the required Academy training delta.

After ratification, separately authorise or withhold the controlled Cursor implementation prompt.