MAISON DOCLAR

# EOS-S04E

Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience

CONTROLLED CURSOR PROMPT PACK · VERSION 1.0

| Control | Value |
| --- | --- |
| Execution model | Continuous within this slice; meaningful STOP thresholds only |
| Prompts | 12 ordered units, P00–P11 |
| Repository | kglaw-Oluseyi/atelier-doclar only |
| Railway | atelier-doclar only; no action or deployment |
| Push | Held for independent end-of-slice review |
| Production | Unauthorised; protected gates remain unsigned |

| SLICE OUTCOME | Create a private, story-led host experience in which Vision, Blueprint and Journey unfold with quiet confidence; Assurance is one protected chapter, never the product itself. |
| --- | --- |

# 1. Execution charter

This pack converts the CEO-ratified controlled slice into bounded Cursor work. Cursor may proceed from one prompt to the next only when the current gate passes. It must never combine slices or treat continued execution as authority to push, deploy or change production governance.

## 1.1 Automatic continuation rule

Complete the current prompt exactly.

Run its required verification and inspect the diff.

Create the focused local commit when instructed.

Append the result to the cumulative build ledger.

Continue to the next prompt without waiting only when every gate passes and no STOP condition exists.

## 1.2 Meaningful STOP thresholds

Controlling-document contradiction or unresolved authority decision.

Remote main advances, worktree contains unexplained changes, or user work could be overwritten.

Material typecheck, migration, build, security, privacy, permission or test failure cannot be resolved within the current prompt.

A proposed architectural substitution changes canonical ownership, data authority or accepted interfaces.

A destructive/irreversible migration or uncertain data backfill is required.

Frontend cannot meet the specified responsive, accessibility or visual acceptance criteria.

Context or workload threshold makes further execution unreliable; preserve the ledger and exact restart point.

Any work would cross into another slice, Railway, production, real providers or protected gates.

## 1.3 Conditions that are not STOP reasons

A prompt completed successfully.

A focused local commit was created.

Work moves from backend to frontend or from tests to browser verification.

An ordinary implementation choice is already settled by the ratified pack and repository convention.

## 1.4 Permanent controls

Repository scope is strictly kglaw-Oluseyi/atelier-doclar; branch main only.

The ratified slice pack is controlling. Read it completely; do not substitute this prompt for it.

Railway project atelier-doclar may be referenced for compatibility only; no Railway action or deployment is authorised.

productionAuthorised remains false and every protected gate remains unsigned / NOT_READY.

No real recipient, provider, payment, vendor transaction or production credential may be used.

EOS-S05 and every later slice are excluded. Do not implement the next lettered slice.

Preserve accepted EOS-S01–S04 behaviour and the latest post-acceptance remediation commits.

Use strict TypeScript: no any, unexplained cast, duplicated client/server model or unvalidated payload.

Server-side permission, event scope, validation, invariants and audit remain authoritative without the UI.

Frontend and backend are both production-fidelity deliverables; placeholders and generic admin scaffolds fail.

Use deterministic synthetic fixtures and cross-platform scripts; do not introduce Unix-only package commands.

Do not weaken a test, permission, privacy rule, invariant or acceptance criterion to make implementation pass.

# 2. Slice truth map

| Dimension | Controlling direction |
| --- | --- |
| Ratified source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Purpose | Create a private, story-led host experience in which Vision, Blueprint and Journey unfold with quiet confidence; Assurance is one protected chapter, never the product itself. |
| Canonical ownership | Extend existing Event OS authorities; create no parallel ledger |
| Acceptance | Independent review after P11; Cursor may not self-accept |
| Next slice | Prohibited until separate CEO authority |

## 2.1 Canonical records

BlueprintGenesis and EventAtelier

AtelierChapter and lifecycle edition

CuratedMediaSet and ApprovedAssetEdition

GuestJourneyProjection and HostMilestoneProjection

BudgetAssuranceProjection and VendorEnsembleProjection

HostDecisionRequest/Receipt and CuratedUpdate

AtelierAccessGrant and MagicLinkChallenge/Session

## 2.2 Non-negotiable laws

The Atelier is a curated projection and action gateway, never a second operational ledger.

Host actions create governed requests or receipts; they never overwrite core truth directly.

Magic links are single-use, short-lived, hashed, scoped, revocable and removed from URLs.

Budget appears only when a separately accepted canonical budget authority exists.

Live mode is calm companionship, not a command centre.

Editions preserve approval, provenance, expiry, supersession and withdrawal.

The experience must look commissioned by Maison Doclar, never like SaaS.

# 3. Prompt-to-requirement control matrix

| Prompt | Primary ownership | Mandatory output |
| --- | --- | --- |
| EOS-S04E-P00 | Controlled reconnaissance and implementation map | Reconciliation report |
| EOS-S04E-P01 | Domain contracts, invariants and TypeScript schemas | Typed backend + tests |
| EOS-S04E-P02 | Persistence, migrations, compatibility and fixtures | Typed backend + tests |
| EOS-S04E-P03 | Backend services, transactions and projections | Typed backend + tests |
| EOS-S04E-P04 | Permissions, privacy, security and audit | Typed backend + tests |
| EOS-S04E-P05 | Backend contract and domain verification | Typed backend + tests |
| EOS-S04E-P06 | Frontend experience architecture and typed contract map | Approved frontend contract |
| EOS-S04E-P07 | Primary frontend surfaces and interactions | Production UI + tests |
| EOS-S04E-P08 | Frontend states, accessibility and responsive hardening | Production UI + tests |
| EOS-S04E-P09 | Integration, cross-platform E2E and visual evidence | E2E and visual evidence |
| EOS-S04E-P10 | Academy delta, operational documentation and handover | Academy and controlled records |
| EOS-S04E-P11 | Whole-slice hardening and independent-review package | Independent-review package |

# 4. End-of-slice review gate

All 12 prompts accounted for and commit chain reviewable.

Every ratified requirement mapped to evidence or explicit authorised exclusion.

Frontend and backend coverage are both complete; neither is accepted by proxy for the other.

Full regression, build and E2E results are available with browser evidence.

Migration/backfill and rollback are documented and tested.

Security, privacy, permissions, audit and cross-event isolation have negative evidence.

Academy delta matches implemented behaviour.

Worktree is clean; nothing pushed; production and protected gates unchanged.

Independent reviewer—not Cursor—decides remediation, push and acceptance.

# PROMPT EOS-S04E-P00

## Controlled reconnaissance and implementation map

| Control | Instruction |
| --- | --- |
| Run order | First prompt after EOS-S04 final closure and explicit slice authority |
| Mode | Read-only |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 1 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Inventory existing packages, routes, schemas, services, migrations, policy keys, audit events, fixtures, UI conventions and tests.

Map every ratified requirement to reuse, extension, new implementation or explicit exclusion.

Produce dependency, schema, permission, route, migration, test and risk matrices. Identify contradictions; make no code change.

Define the ordered implementation plan and exact file candidates without treating filenames as permission to edit them.

### C. Slice-specific requirements

Reconcile these invariants: The Atelier is a curated projection and action gateway, never a second operational ledger.

Reconcile these invariants: Host actions create governed requests or receipts; they never overwrite core truth directly.

Reconcile these invariants: Magic links are single-use, short-lived, hashed, scoped, revocable and removed from URLs.

Reconcile these invariants: Budget appears only when a separately accepted canonical budget authority exists.

Reconcile these invariants: Live mode is calm companionship, not a command centre.

Reconcile these invariants: Editions preserve approval, provenance, expiry, supersession and withdrawal.

Reconcile these invariants: The experience must look commissioned by Maison Doclar, never like SaaS.

Risk to resolve in the implementation map: generic dashboard/sidebar/card-grid output

Risk to resolve in the implementation map: host projection becoming source of truth

Risk to resolve in the implementation map: private guest/vendor/security leakage

Risk to resolve in the implementation map: magic-link replay or forwarding

Risk to resolve in the implementation map: unaccepted budget authority

Risk to resolve in the implementation map: media rights/provenance loss

Risk to resolve in the implementation map: technical language or anxiety-producing status walls

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Do not edit or commit. Save the reconciliation report only in the conversation/output requested by the operator. Continue to P01 only if no STOP condition exists.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | STOP — reconciliation complete; no code changed. |
| --- | --- |

# PROMPT EOS-S04E-P01

## Domain contracts, invariants and TypeScript schemas

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P00 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 2 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Implement or verify canonical contracts for: BlueprintGenesis and EventAtelier; AtelierChapter and lifecycle edition; CuratedMediaSet and ApprovedAssetEdition; GuestJourneyProjection and HostMilestoneProjection; BudgetAssuranceProjection and VendorEnsembleProjection; HostDecisionRequest/Receipt and CuratedUpdate; AtelierAccessGrant and MagicLinkChallenge/Session.

Prefer shared runtime schemas with inferred types. Parse every external boundary and form payload server-side.

Preserve organisation/client/event/person/purpose scope, optimistic concurrency, idempotency, provenance and audit.

Use atomic transactions for coupled truth changes. Projections are allowlisted and domain truth is never serialised wholesale.

Add positive and negative unit/contract tests including stale version, replay, cross-event access and failure rollback.

### C. Slice-specific requirements

Contract requirement: The Atelier is a curated projection and action gateway, never a second operational ledger.

Contract requirement: Host actions create governed requests or receipts; they never overwrite core truth directly.

Contract requirement: Magic links are single-use, short-lived, hashed, scoped, revocable and removed from URLs.

Contract requirement: Budget appears only when a separately accepted canonical budget authority exists.

Contract requirement: Live mode is calm companionship, not a command centre.

Contract requirement: Editions preserve approval, provenance, expiry, supersession and withdrawal.

Contract requirement: The experience must look commissioned by Maison Doclar, never like SaaS.

Canonical record: BlueprintGenesis and EventAtelier

Canonical record: AtelierChapter and lifecycle edition

Canonical record: CuratedMediaSet and ApprovedAssetEdition

Canonical record: GuestJourneyProjection and HostMilestoneProjection

Canonical record: BudgetAssuranceProjection and VendorEnsembleProjection

Canonical record: HostDecisionRequest/Receipt and CuratedUpdate

Canonical record: AtelierAccessGrant and MagicLinkChallenge/Session

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: feat(event-os): add EOS-S04E domain contracts.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P02

## Persistence, migrations, compatibility and fixtures

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P01 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 3 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Implement or verify canonical contracts for: BlueprintGenesis and EventAtelier; AtelierChapter and lifecycle edition; CuratedMediaSet and ApprovedAssetEdition; GuestJourneyProjection and HostMilestoneProjection; BudgetAssuranceProjection and VendorEnsembleProjection; HostDecisionRequest/Receipt and CuratedUpdate; AtelierAccessGrant and MagicLinkChallenge/Session.

Prefer shared runtime schemas with inferred types. Parse every external boundary and form payload server-side.

Preserve organisation/client/event/person/purpose scope, optimistic concurrency, idempotency, provenance and audit.

Use atomic transactions for coupled truth changes. Projections are allowlisted and domain truth is never serialised wholesale.

Add positive and negative unit/contract tests including stale version, replay, cross-event access and failure rollback.

### C. Slice-specific requirements

Contract requirement: The Atelier is a curated projection and action gateway, never a second operational ledger.

Contract requirement: Host actions create governed requests or receipts; they never overwrite core truth directly.

Contract requirement: Magic links are single-use, short-lived, hashed, scoped, revocable and removed from URLs.

Contract requirement: Budget appears only when a separately accepted canonical budget authority exists.

Contract requirement: Live mode is calm companionship, not a command centre.

Contract requirement: Editions preserve approval, provenance, expiry, supersession and withdrawal.

Contract requirement: The experience must look commissioned by Maison Doclar, never like SaaS.

Canonical record: BlueprintGenesis and EventAtelier

Canonical record: AtelierChapter and lifecycle edition

Canonical record: CuratedMediaSet and ApprovedAssetEdition

Canonical record: GuestJourneyProjection and HostMilestoneProjection

Canonical record: BudgetAssuranceProjection and VendorEnsembleProjection

Canonical record: HostDecisionRequest/Receipt and CuratedUpdate

Canonical record: AtelierAccessGrant and MagicLinkChallenge/Session

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: feat(event-os): add EOS-S04E persistence and migrations.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P03

## Backend services, transactions and projections

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P02 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 4 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Implement or verify canonical contracts for: BlueprintGenesis and EventAtelier; AtelierChapter and lifecycle edition; CuratedMediaSet and ApprovedAssetEdition; GuestJourneyProjection and HostMilestoneProjection; BudgetAssuranceProjection and VendorEnsembleProjection; HostDecisionRequest/Receipt and CuratedUpdate; AtelierAccessGrant and MagicLinkChallenge/Session.

Prefer shared runtime schemas with inferred types. Parse every external boundary and form payload server-side.

Preserve organisation/client/event/person/purpose scope, optimistic concurrency, idempotency, provenance and audit.

Use atomic transactions for coupled truth changes. Projections are allowlisted and domain truth is never serialised wholesale.

Add positive and negative unit/contract tests including stale version, replay, cross-event access and failure rollback.

### C. Slice-specific requirements

Service/security law: The Atelier is a curated projection and action gateway, never a second operational ledger.

Service/security law: Host actions create governed requests or receipts; they never overwrite core truth directly.

Service/security law: Magic links are single-use, short-lived, hashed, scoped, revocable and removed from URLs.

Service/security law: Budget appears only when a separately accepted canonical budget authority exists.

Service/security law: Live mode is calm companionship, not a command centre.

Service/security law: Editions preserve approval, provenance, expiry, supersession and withdrawal.

Service/security law: The experience must look commissioned by Maison Doclar, never like SaaS.

Negative path: generic dashboard/sidebar/card-grid output

Negative path: host projection becoming source of truth

Negative path: private guest/vendor/security leakage

Negative path: magic-link replay or forwarding

Negative path: unaccepted budget authority

Negative path: media rights/provenance loss

Negative path: technical language or anxiety-producing status walls

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: feat(event-os): implement EOS-S04E backend services.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P04

## Permissions, privacy, security and audit

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P03 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 5 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Implement or verify canonical contracts for: BlueprintGenesis and EventAtelier; AtelierChapter and lifecycle edition; CuratedMediaSet and ApprovedAssetEdition; GuestJourneyProjection and HostMilestoneProjection; BudgetAssuranceProjection and VendorEnsembleProjection; HostDecisionRequest/Receipt and CuratedUpdate; AtelierAccessGrant and MagicLinkChallenge/Session.

Prefer shared runtime schemas with inferred types. Parse every external boundary and form payload server-side.

Preserve organisation/client/event/person/purpose scope, optimistic concurrency, idempotency, provenance and audit.

Use atomic transactions for coupled truth changes. Projections are allowlisted and domain truth is never serialised wholesale.

Add positive and negative unit/contract tests including stale version, replay, cross-event access and failure rollback.

### C. Slice-specific requirements

Service/security law: The Atelier is a curated projection and action gateway, never a second operational ledger.

Service/security law: Host actions create governed requests or receipts; they never overwrite core truth directly.

Service/security law: Magic links are single-use, short-lived, hashed, scoped, revocable and removed from URLs.

Service/security law: Budget appears only when a separately accepted canonical budget authority exists.

Service/security law: Live mode is calm companionship, not a command centre.

Service/security law: Editions preserve approval, provenance, expiry, supersession and withdrawal.

Service/security law: The experience must look commissioned by Maison Doclar, never like SaaS.

Negative path: generic dashboard/sidebar/card-grid output

Negative path: host projection becoming source of truth

Negative path: private guest/vendor/security leakage

Negative path: magic-link replay or forwarding

Negative path: unaccepted budget authority

Negative path: media rights/provenance loss

Negative path: technical language or anxiety-producing status walls

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: fix(event-os): enforce EOS-S04E authority and audit.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P05

## Backend contract and domain verification

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P04 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 6 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Implement or verify canonical contracts for: BlueprintGenesis and EventAtelier; AtelierChapter and lifecycle edition; CuratedMediaSet and ApprovedAssetEdition; GuestJourneyProjection and HostMilestoneProjection; BudgetAssuranceProjection and VendorEnsembleProjection; HostDecisionRequest/Receipt and CuratedUpdate; AtelierAccessGrant and MagicLinkChallenge/Session.

Prefer shared runtime schemas with inferred types. Parse every external boundary and form payload server-side.

Preserve organisation/client/event/person/purpose scope, optimistic concurrency, idempotency, provenance and audit.

Use atomic transactions for coupled truth changes. Projections are allowlisted and domain truth is never serialised wholesale.

Add positive and negative unit/contract tests including stale version, replay, cross-event access and failure rollback.

### C. Slice-specific requirements

Required domain verification: Accept source intent and curate Blueprint Genesis.

Required domain verification: Reveal a deliberate cinematic first edition.

Required domain verification: Navigate chapters through progressive disclosure.

Required domain verification: Review a reserved decision with step-up verification.

Required domain verification: View attendance/readiness/contingency without raw operational detail.

Required domain verification: Enter calm Live mode and considered After mode.

Required domain verification: Redeem, revoke and deny replay of a magic link.

Prove prevention of generic dashboard/sidebar/card-grid output.

Prove prevention of host projection becoming source of truth.

Prove prevention of private guest/vendor/security leakage.

Prove prevention of magic-link replay or forwarding.

Prove prevention of unaccepted budget authority.

Prove prevention of media rights/provenance loss.

Prove prevention of technical language or anxiety-producing status walls.

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: test(event-os): verify EOS-S04E backend contracts.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P06

## Frontend experience architecture and typed contract map

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P05 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 7 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Specify information architecture and component ownership for: Today commissioned opening; The Vision; The Journey; The Blueprint; Our Ensemble; Decisions; Assurance; Editions; Notes from Maison Doclar; Genesis, Reveal, Planning, Production, Live and After modes.

Map every rendered field and action to a typed server projection/action; identify prohibited fields and client authority.

Define mobile-first compositions at 360, 768 and 1440px plus loading, empty, error, stale, forbidden, partial and success states.

Define exact interaction copy, focus order, keyboard behaviour, announcements, reduced motion and 200% zoom behaviour.

This prompt may add a controlled frontend design/contract document only; it must not improvise product code beyond its stated scope.

### C. Slice-specific requirements

Required surface: Today commissioned opening

Required surface: The Vision

Required surface: The Journey

Required surface: The Blueprint

Required surface: Our Ensemble

Required surface: Decisions

Required surface: Assurance

Required surface: Editions

Required surface: Notes from Maison Doclar

Required surface: Genesis, Reveal, Planning, Production, Live and After modes

UI must support: Accept source intent and curate Blueprint Genesis.

UI must support: Reveal a deliberate cinematic first edition.

UI must support: Navigate chapters through progressive disclosure.

UI must support: Review a reserved decision with step-up verification.

UI must support: View attendance/readiness/contingency without raw operational detail.

UI must support: Enter calm Live mode and considered After mode.

UI must support: Redeem, revoke and deny replay of a magic link.

UI must not permit generic dashboard/sidebar/card-grid output.

UI must not permit host projection becoming source of truth.

UI must not permit private guest/vendor/security leakage.

UI must not permit magic-link replay or forwarding.

UI must not permit unaccepted budget authority.

UI must not permit media rights/provenance loss.

UI must not permit technical language or anxiety-producing status walls.

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: docs(event-os): specify EOS-S04E frontend architecture.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P07

## Primary frontend surfaces and interactions

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P06 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 8 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Implement the approved surfaces: Today commissioned opening; The Vision; The Journey; The Blueprint; Our Ensemble; Decisions; Assurance; Editions; Notes from Maison Doclar; Genesis, Reveal, Planning, Production, Live and After modes.

Use typed loaders/actions and exported schemas; no raw snapshot, broad object, client-only permission or invented field.

Implement every state from the architecture prompt, not only the happy path. Preserve long names, titles and diacritics.

Use the established design system with deliberate hierarchy and complete responsive transformation, not raw tables or generic cards.

Add component and browser tests for actions, errors, permissions, accessibility and layout.

### C. Slice-specific requirements

Required surface: Today commissioned opening

Required surface: The Vision

Required surface: The Journey

Required surface: The Blueprint

Required surface: Our Ensemble

Required surface: Decisions

Required surface: Assurance

Required surface: Editions

Required surface: Notes from Maison Doclar

Required surface: Genesis, Reveal, Planning, Production, Live and After modes

UI must support: Accept source intent and curate Blueprint Genesis.

UI must support: Reveal a deliberate cinematic first edition.

UI must support: Navigate chapters through progressive disclosure.

UI must support: Review a reserved decision with step-up verification.

UI must support: View attendance/readiness/contingency without raw operational detail.

UI must support: Enter calm Live mode and considered After mode.

UI must support: Redeem, revoke and deny replay of a magic link.

UI must not permit generic dashboard/sidebar/card-grid output.

UI must not permit host projection becoming source of truth.

UI must not permit private guest/vendor/security leakage.

UI must not permit magic-link replay or forwarding.

UI must not permit unaccepted budget authority.

UI must not permit media rights/provenance loss.

UI must not permit technical language or anxiety-producing status walls.

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: feat(event-os): implement EOS-S04E primary experience.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P08

## Frontend states, accessibility and responsive hardening

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P07 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 9 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Implement the approved surfaces: Today commissioned opening; The Vision; The Journey; The Blueprint; Our Ensemble; Decisions; Assurance; Editions; Notes from Maison Doclar; Genesis, Reveal, Planning, Production, Live and After modes.

Use typed loaders/actions and exported schemas; no raw snapshot, broad object, client-only permission or invented field.

Implement every state from the architecture prompt, not only the happy path. Preserve long names, titles and diacritics.

Use the established design system with deliberate hierarchy and complete responsive transformation, not raw tables or generic cards.

Add component and browser tests for actions, errors, permissions, accessibility and layout.

### C. Slice-specific requirements

Required surface: Today commissioned opening

Required surface: The Vision

Required surface: The Journey

Required surface: The Blueprint

Required surface: Our Ensemble

Required surface: Decisions

Required surface: Assurance

Required surface: Editions

Required surface: Notes from Maison Doclar

Required surface: Genesis, Reveal, Planning, Production, Live and After modes

UI must support: Accept source intent and curate Blueprint Genesis.

UI must support: Reveal a deliberate cinematic first edition.

UI must support: Navigate chapters through progressive disclosure.

UI must support: Review a reserved decision with step-up verification.

UI must support: View attendance/readiness/contingency without raw operational detail.

UI must support: Enter calm Live mode and considered After mode.

UI must support: Redeem, revoke and deny replay of a magic link.

UI must not permit generic dashboard/sidebar/card-grid output.

UI must not permit host projection becoming source of truth.

UI must not permit private guest/vendor/security leakage.

UI must not permit magic-link replay or forwarding.

UI must not permit unaccepted budget authority.

UI must not permit media rights/provenance loss.

UI must not permit technical language or anxiety-producing status walls.

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: fix(event-os): harden EOS-S04E frontend states.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P09

## Integration, cross-platform E2E and visual evidence

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P08 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 10 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Reconcile server schemas, projections, loaders/actions, forms and rendered copy end to end; remove duplicate or drifting types.

Exercise every named journey with isolated identities and deterministic synthetic data.

Run real browser verification at 360, 768 and 1440px, keyboard-only, visible focus, 200% zoom and reduced motion.

Run full regression and E2E suites. Distinguish environmental blockers from source defects; do not silently skip failures.

Save only repository-authorised evidence and report exact commands, counts, screenshots/trace paths and defects resolved.

### C. Slice-specific requirements

E2E journey: Accept source intent and curate Blueprint Genesis.

E2E journey: Reveal a deliberate cinematic first edition.

E2E journey: Navigate chapters through progressive disclosure.

E2E journey: Review a reserved decision with step-up verification.

E2E journey: View attendance/readiness/contingency without raw operational detail.

E2E journey: Enter calm Live mode and considered After mode.

E2E journey: Redeem, revoke and deny replay of a magic link.

Adversarial E2E: generic dashboard/sidebar/card-grid output

Adversarial E2E: host projection becoming source of truth

Adversarial E2E: private guest/vendor/security leakage

Adversarial E2E: magic-link replay or forwarding

Adversarial E2E: unaccepted budget authority

Adversarial E2E: media rights/provenance loss

Adversarial E2E: technical language or anxiety-producing status walls

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: test(event-os): complete EOS-S04E integration evidence.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P10

## Academy delta, operational documentation and handover

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P09 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 11 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Implement the ratified Academy delta with role assignment, 80% pass, 90% distinction and retake below 80%.

Keep course completion distinct from operational authorisation and protected-gate signatures.

Update only required current-state, implementation, traceability, schema/API, security/privacy and operator documentation.

Record limitations, human-verification scripts, rollback, migration, no-deployment status and items brought forward.

Do not mark the slice ACCEPTED; implementation evidence remains a claim awaiting independent verification.

### C. Slice-specific requirements

Training/operator scenario: Accept source intent and curate Blueprint Genesis.

Training/operator scenario: Reveal a deliberate cinematic first edition.

Training/operator scenario: Navigate chapters through progressive disclosure.

Training/operator scenario: Review a reserved decision with step-up verification.

Training/operator scenario: View attendance/readiness/contingency without raw operational detail.

Training/operator scenario: Enter calm Live mode and considered After mode.

Training/operator scenario: Redeem, revoke and deny replay of a magic link.

Governance warning: generic dashboard/sidebar/card-grid output

Governance warning: host projection becoming source of truth

Governance warning: private guest/vendor/security leakage

Governance warning: magic-link replay or forwarding

Governance warning: unaccepted budget authority

Governance warning: media rights/provenance loss

Governance warning: technical language or anxiety-producing status walls

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: docs(control): record EOS-S04E academy and implementation.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | If every gate passes, continue to the next numbered prompt. Otherwise STOP with evidence. |
| --- | --- |

# PROMPT EOS-S04E-P11

## Whole-slice hardening and independent-review package

| Control | Instruction |
| --- | --- |
| Run order | Only after EOS-S04E-P10 passes |
| Mode | Implement, verify, focused local commit, then continue if green |
| Source | docs/control/Maison_Doclar_EOS-S04E_Controlled_Slice_Pack_v1.0_DRAFT.docx |
| Continuation | Automatic only when all gates pass |
| Push/deploy | Not authorised |

| PASTE INTO CURSOR | You are executing Maison Doclar Event OS EOS-S04E: Maison Doclar Private Event Atelier — Event Blueprint, Journey & Host Experience. This is prompt 12 of 12. The ratified source pack controls every requirement. Follow the ordered sections below and do not work ahead of this prompt. |
| --- | --- |

### A. Pre-flight and scope lock

Confirm exact origin, branch, HEAD, origin/main and git status.

Confirm the worktree contains only expected earlier prompt commits and no unexplained changes.

List the prior prompt commits in this slice and verify their order.

Confirm productionAuthorised=false, protected gates unsigned, Railway untouched and next slice absent.

STOP on remote advance, dirty/unexplained state, wrong repository/branch, missing source or authority contradiction.

### B. Objective and required work

Review the complete commit range against every ratified acceptance criterion; close only defects inside this slice.

Run format/lint, typecheck, unit, contract, programme validation, build and full E2E plus slice-specific security/privacy scans.

Check all browser evidence and reject placeholder, inaccessible, generic, truncated, leaky or client-authoritative UI.

Produce one consolidated review pack: requirements matrix, commits, files, migrations, routes, permissions, audits, tests and residual risks.

Stop before push, deployment, production authority, gate signing or the next slice. Await independent review.

### C. Slice-specific requirements

Final acceptance proof: The Atelier is a curated projection and action gateway, never a second operational ledger.

Final acceptance proof: Host actions create governed requests or receipts; they never overwrite core truth directly.

Final acceptance proof: Magic links are single-use, short-lived, hashed, scoped, revocable and removed from URLs.

Final acceptance proof: Budget appears only when a separately accepted canonical budget authority exists.

Final acceptance proof: Live mode is calm companionship, not a command centre.

Final acceptance proof: Editions preserve approval, provenance, expiry, supersession and withdrawal.

Final acceptance proof: The experience must look commissioned by Maison Doclar, never like SaaS.

Final journey proof: Accept source intent and curate Blueprint Genesis.

Final journey proof: Reveal a deliberate cinematic first edition.

Final journey proof: Navigate chapters through progressive disclosure.

Final journey proof: Review a reserved decision with step-up verification.

Final journey proof: View attendance/readiness/contingency without raw operational detail.

Final journey proof: Enter calm Live mode and considered After mode.

Final journey proof: Redeem, revoke and deny replay of a magic link.

Final negative proof: generic dashboard/sidebar/card-grid output

Final negative proof: host projection becoming source of truth

Final negative proof: private guest/vendor/security leakage

Final negative proof: magic-link replay or forwarding

Final negative proof: unaccepted budget authority

Final negative proof: media rights/provenance loss

Final negative proof: technical language or anxiety-producing status walls

### D. Engineering and experience quality

Backend invariants must hold without the UI; every mutation is validated, permissioned, event-scoped, versioned and audited.

Frontend may render only server-approved projections and may not infer authority or reconstruct truth.

Use shared schemas and inferred types across boundaries; validate external data at runtime.

No placeholders, TODO-only paths, mocked production behaviour, silent fallback, broad refactor or opportunistic dependency upgrade.

Implement complete success, loading, empty, partial, stale, forbidden, validation, conflict and system-error behaviour where applicable.

Preserve mobile-first responsiveness, keyboard access, visible focus, screen-reader semantics, 200% zoom and reduced motion.

Use ordinary-network and failure conditions, long Nigerian/Yoruba names, diacritics and deterministic time in verification.

### E. Verification gate

Run the narrow tests for this work plus repository-standard format/lint where configured.

Run pnpm typecheck, pnpm test and pnpm programme:validate unless this read-only prompt makes commands inapplicable.

For affected Event OS code run pnpm --filter @maison-doclar/event-os build.

For UI/integration work run targeted and full E2E; report exact commands, counts and failures.

Inspect git diff --check, changed files, staged files and generated/secret artefacts.

Do not describe verification as simply “tests pass”; preserve exact evidence in the build ledger.

### F. Commit and continuation

Create exactly one focused local commit with message: chore(event-os): complete EOS-S04E slice hardening.

Stage files explicitly; no git add ., git add -A, amend, force push, branch creation or pull/rebase.

Append commit SHA, files, migrations, tests, browser evidence, limitations and ITEMS BROUGHT FORWARD to the cumulative ledger.

Continue automatically to the next prompt only if the gate passes. P11 always stops before push and independent acceptance.

### G. Required report

Starting and ending HEAD; clean/dirty state; exact files changed.

Requirements implemented and exclusions preserved.

Schema, migration, API, permission, audit and UI effects as applicable.

Exact verification commands and outcomes.

Defects found and resolved; limitations; items brought forward with owner/reason/impact/target prompt.

Confirmation Railway/production/providers/next slice were untouched.

| END STATE | STOP — whole-slice review package ready; no push or deployment. |
| --- | --- |