MAISON DOCLAR

Academy

Slice Implementation Specifications

Detailed backend, frontend, data, security, integration and acceptance requirements

| Document | Control value |
| --- | --- |
| Owner | CEO / Academy Product and Engineering Governance |
| Version | 1.0 |
| Status | Draft for ratification |
| Applies to | Gate 0 and Production Build Sequence Slices 1-16 |
| Controlling authority | Ratified Academy Blueprint, Production Build Sequence and supporting specifications v1.0 |
| Stack baseline | Next.js 15 App Router, React 19, TypeScript, Tailwind CSS 4, accessible headless components, Zod, PostgreSQL/Neon, Prisma, durable jobs, R2-compatible object storage and Railway/Docker |
| Execution law | Each slice closes a production-grade user journey across UI, domain, data, permissions, audit, tests and operations |
| Change rule | A slice may add implementation detail but may not weaken a canonical law; contradiction stops affected work |

IMPLEMENTATION LAW

Use this document to build and independently accept each slice. Repository code, migrations, routes, contracts and tests must carry the traceability IDs stated here; “backend complete” or “frontend later” is not an accepted state.

# 1. How to use this specification

| Reader | Primary use |
| --- | --- |
| Product/CEO | Confirm outcome, boundaries, authority and reserved decisions |
| Engineering | Implement routes, services, data, jobs, policies and operational controls |
| Design/frontend | Deliver complete role journeys and every named UI state |
| Content team | Populate production workflows with governed representative and 30-module content |
| Security/privacy | Verify classification, least privilege, integrity, retention and incident posture |
| QA/independent reviewer | Execute acceptance IDs and verify evidence manifests |
| Operations | Own deployment, monitoring, queues, reconciliation, support, recovery and rollback |

Shared requirements in Sections 2-8 apply to every slice and are not repeated in full.

Slice-specific requirements take priority only where they explicitly tighten a shared rule.

Every requirement is production scope unless expressly labelled a non-production fixture or future decision.

The current implementation target is the 16-slice Production Build Sequence, which supersedes earlier 12-slice sequencing while preserving the same canonical outcomes.

AUTHORITY BOUNDARY

Academy owns learning, assessment, competence, certification and readiness evidence. MD-EOS owns event truth, assignments, guests, credentials and operational deployment authority. No Academy screen, API or status may collapse that separation.

# 2. Repository and architecture baseline

| Path | Responsibility |
| --- | --- |
| apps/academy-web | Next.js App Router interfaces and same-origin application endpoints for learner, manager, author, reviewer, assessor, administrator, governance and auditor |
| packages/domain | Entities, value objects, policies, state machines, scoring, readiness and invariant tests |
| packages/ui | Maison Doclar tokens, accessible primitives, role navigation, status language and tested interaction patterns |
| packages/contracts | Zod/OpenAPI/event schemas, problem codes, compatibility fixtures and generated clients |
| packages/content | Controlled seed manifests, knowledge/course fixtures and migration validation; never scattered doctrine conditionals |
| packages/testing | Factories, personas, reference event, policy matrices, browser fixtures and evidence helpers |
| workers | Durable notifications, integration inbox/outbox, reconciliation, expiry, reporting, export and retention jobs |
| db | Prisma schema, SQL migrations, row-aware tenant policies, indexes, seed controls and rollback notes |
| docs | ADRs, requirement traceability, runbooks, data-flow/threat models, generated contracts and build ledger |

| Layer | Binding implementation rule |
| --- | --- |
| Web | Next.js 15/React 19/TypeScript; server components by default; client components only for genuine interaction. |
| State | Server is authoritative. Zustand is local interaction state only; no durable business truth in browser state. |
| Boundaries | Zod validates every untrusted request, event, environment value and managed-content manifest. |
| Database | PostgreSQL/Neon with Prisma plus explicit SQL where tenant policies, constraints or advanced indexes require it. |
| Jobs | Durable at-least-once processing; idempotent handlers, leases, retries, dead letters and reconciliation. |
| Storage | R2-compatible protected object storage; signed short-lived access, malware scan, checksum and lifecycle policy. |
| Deployment | Docker-based independent staging/production on Railway or ratified equivalent; controlled migrations and rollback. |

# 3. Shared domain and data laws

| Law | Implementation requirement |
| --- | --- |
| Stable identity | UUID/ULID-style opaque IDs; external references mapped explicitly; no email/name as primary identity. |
| Tenant scope | Every tenant-owned row carries organisation_id; event-derived rows additionally carry event_id and owning source version. |
| State machines | Transitions occur through domain commands, never arbitrary status updates; invalid transitions return stable problem codes. |
| Version integrity | Published content, forms, rubrics, policies and schemes use immutable exact versions and hashes. |
| Append-only evidence | Attempts, submitted responses, results, certificates, approvals and audit events are corrected by new records/actions, never overwritten. |
| Idempotency | Commands and messages with external/bulk effects persist idempotency key, checksum, outcome and response reference. |
| Time | Store UTC instants plus source timezone where human deadlines/effective times require it; show exact local meaning. |
| Soft deletion | Referenced truth remains reconstructable; ordinary unreferenced personal data follows approved deletion/anonymisation. |
| Optimistic concurrency | Mutable drafts/configuration use version/ETag; stale writes fail visibly. |
| Provenance | Every scored or taught claim links to approved KnowledgeItem and source/version. |

## 3.1 Mandatory record fields

| Record class | Minimum fields |
| --- | --- |
| Mutable aggregate | id, organisation_id, lifecycle_state, version, created_at/by, updated_at/by |
| Versioned object | object_id, version_id/number, parent_version_id, content_hash, state, effective_at, superseded_at |
| Event-scoped | event_id, assignment_id/role_id where applicable, source_version, valid_from/until |
| Decision/evidence | subject, exact input versions, outcome, reason_code, actor/authority, decided_at, correlation_id |
| Job/message | message/job id, idempotency_key, checksum, attempts, status, next_run, last_error_code, correlation/causation |
| Audit event | actor/service, action, object, tenant/event scope, before/after version, outcome, reason, occurred_at, correlation |

# 4. Shared API, command and event contract

| Concern | Rule |
| --- | --- |
| Application commands | Typed command handlers receive authenticated actor/context; re-authorise on server; transactionally persist business and audit effects. |
| Queries | Return purpose-shaped view models containing minimum fields; cache keys include organisation, role, event and exact version. |
| External REST | Versioned paths; JSON UTF-8; RFC 9457-style problem details; cursor pagination; ETag/If-Match where concurrent. |
| Idempotency | Idempotency-Key required for external and bulk commands; same checksum replays result, different checksum returns 409. |
| Correlation | X-Correlation-ID accepted/generated and propagated through request, job, audit and integration events. |
| Errors | Stable code, safe title/detail, field issues and support reference; no stack, SQL, key, existence or sensitive payload leakage. |
| Events | Schema version, producer, occurred_at, organisation_id, event scope, message/idempotency/correlation IDs, payload checksum. |
| Transactions | Use outbox/inbox for state plus event delivery; no dual-write dependency. |
| Compatibility | Backward-compatible consumers deploy before producers; unknown major versions fail visibly and dead-letter safely. |

## 4.1 Standard HTTP semantics

| Status | Use |
| --- | --- |
| 200 | Successful read or idempotent replay |
| 201 | Synchronous creation with authoritative resource reference |
| 202 | Accepted durable asynchronous command |
| 400 | Malformed or invalid values |
| 401/403 | Authentication or safe authorisation denial |
| 404 | Absent within authorised scope; prevent existence leakage |
| 409 | State/version/idempotency conflict |
| 412 | ETag/expected-version failure |
| 422 | Domain rule blocks otherwise valid request |
| 429 | Rate limit with Retry-After |
| 5xx | Transient/unexpected failure; safe reference and no false completion |

# 5. Shared authorisation and privacy contract

| Decision attribute | Enforcement |
| --- | --- |
| Actor | Verified person or service principal; no shared privileged account |
| Organisation | Active membership and organisation_id match |
| Role/function | Current role grants the named action; administrator is not academic authority |
| Relationship | Self, direct team, assigned case/review, owned domain or approved support case |
| Event | Exact event, assignment, role, zone/package and active validity where needed |
| Purpose | Declared learning, assessment, support, audit, governance or integration purpose |
| Time/state | Grant, session, object lifecycle and event/package windows permit action |
| Classification | Restricted/highly sensitive actions require added grant, MFA/reauthentication or dual control |
| Separation | No self-approval, conflicted review, self-assessment or unilateral reserved exception |
| Unknown/stale | Deny/fail closed and return a safe recovery route |

Frontend hiding is convenience only; API and data access repeat the decision.

Managers receive status, blockers and permitted actions—not keys, raw answers, protected notes or accommodation reasons.

Protected identifiers, content and counts cannot leak through URLs, search, analytics, logs, notifications or error distinctions.

Proposed retention schedules remain inactive until jurisdictionally ratified; holds override disposal for exact scope.

NO FALSE AUTHORITY

Completion is not competence; competence is not certification; certification is not event readiness; readiness is not MD-EOS deployment authority.

# 6. Shared frontend implementation contract

| Layer | Requirement |
| --- | --- |
| App shell | Authentication, visible active role/organisation/event, navigation, notification centre, global error/offline boundary and support reference. |
| Design system | Single tokens for colour/type/spacing/focus/radius/status; status always uses text and icon, never colour alone. |
| Routing | Role route families; deep-link restoration after authentication; safe denied/not-found distinction; no protected bundle/data for ordinary learner. |
| View models | Server-shaped minimum fields for role and purpose; no direct database objects in UI. |
| Forms | Client Zod for speed plus identical server validation; field errors, top summary, draft/autosave and stale conflict. |
| Workflow | UI state machines cannot skip review, attempt, certificate, purge or readiness transitions. |
| Accessibility | WCAG 2.2 AA: semantic structure, keyboard/focus, screen reader, 200% zoom, reduced motion, contrast, captions/transcripts and 44px targets. |
| Responsive | Core learner journey at 360px without horizontal scrolling; tablet/desktop; urgent privileged decisions safely mobile. |
| Low bandwidth | Useful text first, resumable actions, media alternatives, explicit last-sync and offline expiry; no false completion. |
| Telemetry | Allow-listed journey/performance/error events; never keys, raw responses, evidence, tokens or sensitive event content. |

## 6.1 Universal UI states

| State | Required treatment |
| --- | --- |
| Loading | Progress and timeout/retry |
| Empty | Explain true absence versus data not arrived |
| Validation | Inline issue plus accessible summary |
| Error | Plain language, safe retry and reference |
| Offline | Availability, queued count and last sync |
| Stale | Age/version/cause and required refresh |
| Denied | Safe authority reason and permitted next step |
| Pending | Owner/stage and next event |
| Locked/frozen | Why editing ended; correction/appeal route |
| Conflict | Stop, identify category and reassign/reload |
| Success | What changed, effective time, consequence and receipt |

# 7. Shared quality, audit and operational gate

| Discipline | Required evidence |
| --- | --- |
| Unit/domain | Invariant, scoring, transition, policy and deterministic calculation tests |
| Contract | Request/response/event schemas, error codes, compatibility and generated-client tests |
| Integration | Database constraints, transaction/outbox, job retry, object storage and external sandbox tests |
| Policy/security | Positive/negative matrix; cross-tenant/event/relationship tests; threat and abuse cases |
| Frontend | Component, responsive, visual where relevant, accessibility and browser end-to-end tests |
| Performance | Route/job/integration budgets measured on representative device/network/data volume |
| Audit | Independent reconstruction of actor, scope, versions, decision, receipt and downstream effects |
| Operations | Logs, metrics, traces, alerts, dashboard, runbook, rollback and recovery exercise |
| Evidence manifest | Commit/release, requirements, migrations, routes, test results, screenshots where helpful, approvals and known items |

SLICE EXIT

A slice exits only when its acceptance IDs pass against an exact release candidate in the acceptance environment and the evidence manifest is signed by product, engineering, business and required security/privacy authority.

# 8. Gate 0 implementation specification

| Deliverable | Implementation detail |
| --- | --- |
| Source register | Versioned YAML/JSON manifest naming each controlling document, version, status, owner, hash and supersession relationship. |
| Decision register | ADR/RFC index with ID, question, decision, authority, date, consequences, affected slices and open owner. |
| Repository | Monorepo paths from Section 2; strict TypeScript, formatting/linting, dependency policy, CODEOWNERS and protected main. |
| Environments | Local/ephemeral, integration, acceptance, staging and production definitions; no production data in lower tiers without approved masking. |
| CI baseline | Install/cache, lint, typecheck, unit, schema drift, migration check, dependency/security scan and build. |
| Test identities | Synthetic personas for learner, manager, assessor, author, reviewer, admin, CEO, auditor and service principal. |
| Reference scenarios | Lagos event, role movement, critical failure, assessment leakage, doctrine change, rights case, OS outage and retention purge fixtures. |
| Evidence tooling | Machine-readable requirement-to-test map and append-only build-ledger entry template. |

## 8.1 Gate 0 acceptance

| ID | Acceptance condition |
| --- | --- |
| G0-01 | Canonical Blueprint record reflects CEO ratification and exact hash. |
| G0-02 | Every source has owner/version/status; no ambiguous controlling copy. |
| G0-03 | Repository builds from clean checkout using supported runtime. |
| G0-04 | CI blocks lint, type, test, schema, migration or critical dependency failure. |
| G0-05 | No secret or production personal/event data exists in repository/fixtures. |
| G0-06 | All reference personas and tenant/event fixtures are deterministic. |
| G0-07 | Requirement IDs map to test placeholders and evidence manifest fields. |
| G0-08 | Architecture, privacy/threat and environment ADRs are approved. |

GATE 0 HANDOVER

Slice 1 receives a clean, protected, deployable repository; exact source authority; stable fixture identities; and a test/evidence structure. No business feature code is accepted before this gate.

# 9. Slice 1 - Secure platform shell: scope and workflow

PRODUCTION OUTCOME

An authenticated user enters the correct workspace with visible scope, safe session controls and reconstructable authorisation.

| Boundary | Definition |
| --- | --- |
| Dependencies | Gate 0 |
| Included | Shared identity integration; organisation membership; role selection; app shell; policy engine; audit; design system; health/deployment |
| Explicitly excluded | Learning, content, assessment, certification and event business workflows |
| Handover contract | Authenticated actor/context and policy APIs stable for all subsequent slices |

## 9.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 9.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /sign-in; /recover; /home; /sessions; /access-denied; role workspace landing pages |
| Screens/views | Sign-in/recovery and MFA; role/org switcher; session/device list; role home skeleton; notification/error/offline shell; support reference |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 9.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 9.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | GET /api/v1/me/context; POST /api/v1/context/switch; GET/DELETE /api/v1/sessions/:id; GET /api/v1/permissions/explain; GET /health |
| Domain/application services | IdentityAdapter; ContextService; PolicyDecisionService; SessionService; AuditService; FeatureFlagService |
| Durable/background work | Membership/role projection sync; session expiry; privileged-access digest |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 9.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| PersonRef | Required |
| Organisation | Required |
| Membership | Required |
| RoleAssignment | Required |
| PermissionPolicyVersion | Required |
| Session | Required |
| FeatureFlag | Required |
| AuditEvent | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 9.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | MFA privileged roles; secure HttpOnly SameSite cookies; CSRF; throttling; tenant isolation; deny unknown/stale; secrets manager |
| Integration | Shared identity provider only; service principal ownership and rotation |
| Audit events | auth.success/failure; context.switched; session.revoked; permission.allowed/denied; role projection changed |
| Operations/observability | Auth/denial rates; session anomalies; policy latency; health/readiness; deployment rollback |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 9.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S01-01 | Every persona lands in only authorised workspace |
| S01-02 | Cross-tenant IDs fail without existence leak |
| S01-03 | Role switch changes scope and cache keys |
| S01-04 | Expired/suspended membership fails closed |
| S01-05 | Privileged action requires MFA/reauthentication |
| S01-06 | Session revoke invalidates further use |
| S01-07 | Frontend denial matches direct API denial |
| S01-08 | Audit reconstructs actor, scope, policy and outcome |

## 9.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 10. Slice 2 - People, roles and enrolment: scope and workflow

PRODUCTION OUTCOME

An administrator enrols a person into an approved path; learner and manager see the same trustworthy assignment state.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slice 1 |
| Included | Academy profiles; role profiles; learning paths; invitations; enrolment; prerequisites; bulk preview/receipt; learner and manager rosters |
| Explicitly excluded | Course playback, scored assessment and certificates |
| Handover contract | Stable people, role, path, enrolment and assignment contracts for learning |

## 10.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 10.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /admin/people; /admin/people/:id; /admin/enrolments; /manager; /manager/team; /manager/assign; /home; /learn |
| Screens/views | People search/detail; invite/create link; role/path assignment wizard; bulk preview/exceptions; learner assignment cards; manager team status |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 10.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 10.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | GET/POST /api/v1/people; POST /api/v1/invitations; GET/POST /api/v1/enrolments; POST /api/v1/enrolments/bulk-preview; POST /bulk-commit; POST /:id/withdraw¦reinstate |
| Domain/application services | ProfileService; RoleProfileService; EnrolmentService; PrerequisiteService; BulkOperationService |
| Durable/background work | Invitation delivery/expiry; due-state refresh; bulk assignment; orphan reconciliation |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 10.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| AcademyProfile | Required |
| RoleProfileVersion | Required |
| LearningPathVersion | Required |
| Enrolment | Required |
| LearningAssignment | Required |
| Invitation | Required |
| BulkOperation/Item | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 10.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Admin function not academic authority; manager direct-team scope; learner self only; PII minimisation; bulk reason/preview/idempotency |
| Integration | Optional identity/HR membership projection; no payroll or employment master ownership |
| Audit events | profile linked/corrected; enrolment created/withdrawn/reinstated; bulk preview/commit; assignment generated |
| Operations/observability | Invite failure; orphan assignment; bulk exception rate; overdue prerequisites |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 10.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S02-01 | Duplicate person/reference does not create duplicate profile |
| S02-02 | Learner cannot change own organisational role |
| S02-03 | Manager sees permitted team only |
| S02-04 | Bulk preview reports duplicates and blocked rows |
| S02-05 | Repeated bulk commit is idempotent |
| S02-06 | Withdrawal removes active obligation but preserves history |
| S02-07 | Reinstatement creates valid current state |
| S02-08 | Learner, manager and admin views reconcile |

## 10.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 11. Slice 3 - Knowledge and content governance: scope and workflow

PRODUCTION OUTCOME

An author structures doctrine; independent reviewers approve an exact hash; publisher releases an immutable version.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slice 1 and Gate 0 source register |
| Included | Knowledge items; sources; content objects/versions; relationships; review lenses; approval; publication; supersession; version graph |
| Explicitly excluded | Course learning delivery and assessment attempt execution |
| Handover contract | Published immutable KnowledgeItem/ContentVersion references for curriculum and assessment |

## 11.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 11.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /content/knowledge; /content/knowledge/:id; /content/curriculum; /reviews/:id; /governance/publications/:id; /governance/audit |
| Screens/views | Structured editor; source/role/competency mapping; validation; exact diff; reviewer checklist/conflict; approval bundle; publish schedule; version graph |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 11.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 11.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | POST /api/v1/content/objects; POST /:id/versions; POST /versions/:id/submit-review; POST /reviews/:id/decide; POST /versions/:id/approve; POST /publications; POST /supersessions |
| Domain/application services | KnowledgeService; ContentVersionService; ReviewWorkflow; ApprovalService; PublicationService; ImpactGraphService |
| Durable/background work | Source review reminders; scheduled publication; dependency validation; cache invalidation; impact calculation |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 11.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| KnowledgeItem | Required |
| SourceReference | Required |
| ContentObject | Required |
| ContentVersion | Required |
| ContentRelationship | Required |
| ReviewAssignment | Required |
| ApprovalDecision | Required |
| Publication | Required |
| SupersessionAction | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 11.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Restricted drafts; author/reviewer separation; conflict declaration; exact-hash approval; atomic current pointer; protected export |
| Integration | Internal domain events ContentPublished/ContentSuperseded; no automatic OS fact promotion |
| Audit events | draft/version created; review assigned/decided; approval; publish; suspend; supersede; rollback |
| Operations/observability | Overdue reviews; failed publication; orphan dependency; version fragmentation; rollback runbook |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 11.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S03-01 | Author cannot approve own version |
| S03-02 | Content edit after approval invalidates approval |
| S03-03 | Only Published exact versions are assignable |
| S03-04 | Published version cannot be overwritten |
| S03-05 | Restricted object does not leak via search/count/URL |
| S03-06 | Publication is atomic or visibly failed |
| S03-07 | Rollback changes current pointer without erasing history |
| S03-08 | Material change produces affected dependency register |

## 11.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 12. Slice 4 - Curriculum and learning delivery: scope and workflow

PRODUCTION OUTCOME

A learner completes accessible published learning on mobile/low bandwidth with server-authoritative progress and version-aware acknowledgement.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 2 and 3 |
| Included | Programmes; courses; modules; lessons; activities; objectives; prerequisites; player; progress; acknowledgements; controlled offline content |
| Explicitly excluded | High-stakes assessment scoring and certification |
| Handover contract | Assessment eligibility can consume trustworthy completion and objective evidence |

## 12.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 12.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /home; /learn; /courses/:id; /player/:lessonId; /downloads; /manager/team/:id; /content/curriculum |
| Screens/views | Prioritised learner home; mandatory/optional/restricted lists; path/course details; lesson player; progress/sync; captions/transcripts; changed-version notice; manager progress |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 12.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 12.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | GET /api/v1/learning/home; GET /courses/:id; GET /lessons/:id; POST /progress/events; POST /activities/:id/complete; POST /acknowledgements; POST /offline-packages |
| Domain/application services | CurriculumQuery; LearningDeliveryService; ProgressProjector; CompletionPolicy; AcknowledgementService; OfflinePackageService |
| Durable/background work | Progress projection; offline expiry/revoke; changed-content delta assignment; media processing |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 12.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| ProgrammeVersion | Required |
| CourseVersion | Required |
| ModuleVersion | Required |
| LessonVersion | Required |
| ActivityVersion | Required |
| LearningObjective | Required |
| ProgressEvent/Snapshot | Required |
| Acknowledgement | Required |
| OfflineGrant | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 12.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Published versions only; signed expiring offline manifest; no restricted event/assessment payload; accessibility reason private; no progress spoofing |
| Integration | Content publication invalidates caches; assignment data from Slice 2 |
| Audit events | lesson viewed; progress accepted/rejected; activity completed; acknowledgement; offline issued/revoked/synced |
| Operations/observability | Progress lag; sync conflicts; media failure; offline stale count; useful-content performance |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 12.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S04-01 | 360px path/lesson completes without horizontal scroll |
| S04-02 | Progress resumes from last server-confirmed event |
| S04-03 | Duplicate progress event is idempotent |
| S04-04 | Opening/video playback alone cannot certify competence |
| S04-05 | Locked prerequisite explains next route |
| S04-06 | Offline content shows version and expiry |
| S04-07 | Stale offline completion cannot create readiness |
| S04-08 | Media has accessible equivalent and FE-01-FE-10 pass |

## 12.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 13. Slice 5 - Assessment authoring and assembly: scope and workflow

PRODUCTION OUTCOME

Qualified authors create difficult traceable banks, blueprints and rubrics; governed assembly produces immutable forms.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slice 3 knowledge and competency contracts |
| Included | Question formats; item versions; keys/rationales; blueprints; rubrics; criticality; exposure/similarity; form assembly; review/calibration |
| Explicitly excluded | Learner attempts, final marking release and certificates |
| Handover contract | Approved immutable blueprint/rubric/form APIs for attempts and practical cases |

## 13.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 13.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /content/assessments; /content/assessments/items/:id; /content/blueprints/:id; /content/rubrics/:id; /reviews/:id; /admin/assessment-ops |
| Screens/views | Format-aware item editor/preview; key/rationale panel; source trace; blueprint coverage; rubric anchors; exposure dashboard; assembly preview; approval |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 13.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 13.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | POST /api/v1/question-items; POST /assessment-blueprints; POST /rubrics; POST /forms/assemble; GET /coverage; POST /exposure-actions; governed review endpoints |
| Domain/application services | QuestionBankService; BlueprintValidator; RubricService; FormAssembler; RandomisationPolicy; ExposureService |
| Durable/background work | Similarity scan; coverage validation; scheduled release; exposure aggregation; compromised-item hold |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 13.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| QuestionBank | Required |
| QuestionItemVersion | Required |
| Option/Key | Required |
| Rationale | Required |
| SimilarityGroup | Required |
| AssessmentBlueprintVersion | Required |
| RubricVersion | Required |
| AssessmentForm | Required |
| ExposureRecord | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 13.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Restricted vault; item-level access; no full-bank client payload; export step-up/dual control; author/reviewer conflict; immutable forms |
| Integration | Knowledge/content exact-version references; no external question/key exchange |
| Audit events | item/key viewed/changed; blueprint/rubric review; form assembled; export; exposure action |
| Operations/observability | Bank depth/coverage; exposed items; failed assembly; stale source references; restricted access anomalies |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 13.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S05-01 | Every scored item traces to approved knowledge/competency |
| S05-02 | Required formats and difficulty distribution validate |
| S05-03 | Critical coverage cannot be averaged away |
| S05-04 | Under-sized bank or coverage gap blocks assembly |
| S05-05 | Random seed reproduces exact form |
| S05-06 | Author cannot approve own item/rubric |
| S05-07 | Bulk key export requires enhanced control and audit |
| S05-08 | Editing item never changes an existing form |

## 13.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 14. Slice 6 - Secure assessment attempts: scope and workflow

PRODUCTION OUTCOME

Learner starts a frozen form, safely saves/submits, receives reproducible outcomes and may take governed fresh retakes.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 4 and 5 |
| Included | Eligibility/preflight; attempts; autosave; immutable submission; objective marking; release; remediation; unlimited governed retakes; irregularity holds |
| Explicitly excluded | Observed practical evidence and certificate issue |
| Handover contract | Final knowledge results and immutable evidence for practical/certification decisions |

## 14.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 14.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /attempts/:id/briefing; /attempts/:id; /attempts/:id/review; /results/:id; /retakes/:id; /admin/assessment-ops |
| Screens/views | Rules/accommodation/time briefing; item player; save/sync indicator; unanswered review; submit receipt; Distinction/Pass/Retake/Critical/Pending/Held/Voided; remediation |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 14.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 14.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | POST /api/v1/attempts; GET /attempts/:id; PUT /attempts/:id/responses/:item; POST /attempts/:id/submit; POST /mark; POST /results/:id/release; POST /retakes |
| Domain/application services | AttemptService; ResponseService; SubmissionService; ObjectiveMarker; ResultCalculator; RetakePlanner; IrregularityService |
| Durable/background work | Attempt timeout; marking; result release; retake eligibility; anomaly detection; leakage hold propagation |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 14.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| Attempt | Required |
| FrozenAttemptPolicy | Required |
| AttemptItem | Required |
| ResponseVersion | Required |
| SubmissionReceipt | Required |
| MarkingResult | Required |
| AssessmentResult | Required |
| RemediationPlan | Required |
| RetakePlan | Required |
| IrregularityCase | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 14.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Short-lived attempt access; server time; append-safe autosave; idempotent submit; no correctness leakage; frozen form/policy; manager safe result only |
| Integration | Completion from Slice 4; form/rules from Slice 5; emits KnowledgeOutcomeChanged |
| Audit events | attempt created/started; response accepted; submit; mark; result release/hold/void; retake created |
| Operations/observability | Autosave latency/error; abandoned attempts; marking queue; anomaly/hold; support replacement runbook |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 14.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S06-01 | 80-89 yields Pass only with all critical conditions |
| S06-02 | 90-100 yields Distinction only with critical conditions |
| S06-03 | Below 80 yields Retake Required |
| S06-04 | Critical fail blocks despite high total |
| S06-05 | Retry cannot duplicate submission/result |
| S06-06 | Frozen form/key/policy reproduce result |
| S06-07 | Technical failure is not automatic fail |
| S06-08 | Fresh retake preserves all earlier attempts and FE-11-FE-16 pass |

## 14.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 15. Slice 7 - Practical assessment, moderation and appeals: scope and workflow

PRODUCTION OUTCOME

Assigned assessors capture observed competence; independent moderation and appeal produce a defensible immutable decision.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 2, 5 and 6 |
| Included | Practical cases; assessor assignment; evidence; anchored rubric; observation; moderation; panels; appeal; chain of custody |
| Explicitly excluded | Certificate issue and OS deployment authority |
| Handover contract | Final practical outcome and dependency references for certification |

## 15.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 15.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /assessor; /assessor/cases/:id; /assessor/panels/:id; /results/:id/appeal; /reviews/appeals/:id; /admin/assessment-ops |
| Screens/views | Assigned queue; conflict/currency preflight; secure evidence viewer/upload; rubric scoring; mandatory rationale; moderation comparison; panel; learner appeal/timeline |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 15.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 15.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | POST /api/v1/practical-cases; POST /:id/assign; POST /:id/evidence; POST /:id/score; POST /moderations; POST /appeals; POST /appeals/:id/decide |
| Domain/application services | PracticalCaseService; AssessorAssignment; EvidenceService; RubricScorer; ModerationService; PanelService; AppealService |
| Durable/background work | Evidence scan/transcode; overdue case; assessor reassignment; moderation sample; appeal deadlines; retention/hold |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 15.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| PracticalCase | Required |
| AssessorAssignment | Required |
| EvidenceAsset/Version | Required |
| Observation | Required |
| RubricScore | Required |
| AssessorDecision | Required |
| Moderation | Required |
| PanelDecision | Required |
| AppealCase/Decision | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 15.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Assigned-case only; conflicts; qualified/current assessor; signed URLs; malware quarantine; no self-assessment; reasoned override; evidence classification |
| Integration | Objective result dependency from Slice 6; protected object storage |
| Audit events | case/assessor assigned; evidence accessed; score submitted; moderation; override; appeal opened/decided |
| Operations/observability | Case age; evidence scan failure; moderation variance; conflict/reassignment; appeal SLA |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 15.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S07-01 | Unassigned/conflicted assessor cannot access case |
| S07-02 | Mandatory rubric criterion cannot be omitted |
| S07-03 | Evidence checksum/provenance/chain are preserved |
| S07-04 | Unsafe upload remains quarantined |
| S07-05 | Submitted assessor decision cannot be edited |
| S07-06 | Moderation override requires authority and reason |
| S07-07 | Appeal is independently assigned and deadline-controlled |
| S07-08 | Manager receives outcome/blocker but no protected evidence and FE-28-FE-30 pass |

## 15.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 16. Slice 8 - Certification lifecycle: scope and workflow

PRODUCTION OUTCOME

Certification authority issues only eligible awards and manages verification, renewal, expiry, suspension, revocation and reinstatement.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 6 and 7 |
| Included | Schemes; eligibility snapshots; issue; wallet; verification; renewal; expiry; suspension; revocation; reinstatement; dependency recalculation |
| Explicitly excluded | Event-specific readiness and final OS assignment decision |
| Handover contract | Current certificate status available to gap analysis and event readiness |

## 16.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 16.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /certificates; /certificates/:id; /verify/:reference; /manager/renewals; /admin/certification; /governance/certification-cases/:id |
| Screens/views | Eligibility explanation; controlled issue queue; learner wallet; verification; renewal timeline; lifecycle case; manager coverage/expiry risk; immutable action receipt |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 16.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 16.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | GET /api/v1/certification/eligibility; POST /certificates/issue; GET /certificates/:id; GET /verify/:reference; POST /:id/suspend¦revoke¦reinstate; POST /renewals |
| Domain/application services | CertificationSchemeService; EligibilityEvaluator; CertificateIssuer; VerificationService; LifecycleService; RenewalPlanner |
| Durable/background work | Expiry/renewal reminders; dependency recalculation; verification cache revoke; certificate status events |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 16.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| CertificationSchemeVersion | Required |
| EligibilitySnapshot | Required |
| Certificate | Required |
| CertificateDependency | Required |
| VerificationReference | Required |
| CertificateStatusAction | Required |
| RenewalRequirement | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 16.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | No critical bypass; maker-checker reserved cases; signed bounded verification; public minimum fields; admin cannot award; immutable certificate/action history |
| Integration | Emits CertificateStatusChanged through outbox; does not grant OS authority |
| Audit events | eligibility calculated; issue denied/approved; verify; renewal; suspend/revoke/reinstate |
| Operations/observability | Expiry queue; verification latency/availability; dependency drift; status event failure |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 16.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S08-01 | Ineligible learner cannot be issued certificate |
| S08-02 | Pass/distinction labels match exact rules |
| S08-03 | Critical fail blocks issue |
| S08-04 | Admin cannot fabricate/alter award |
| S08-05 | Expiry changes current verification and downstream dependency |
| S08-06 | Suspension/revocation propagates promptly |
| S08-07 | Reinstatement creates governed prospective action |
| S08-08 | Certificate display is visibly separate from event eligibility and FE-17-FE-18 pass |

## 16.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 17. Slice 9 - Role-change gap analysis: scope and workflow

PRODUCTION OUTCOME

Role movement reuses valid equivalent competence and creates only the missing delta while target role remains provisional.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 2, 4 and 8 |
| Included | Role-change intake; target requirements; equivalence; currentness; gap snapshot; preview/approval; delta enrolment; provisional state; reconciliation |
| Explicitly excluded | Employment master change and event assignment authority |
| Handover contract | Role-specific current requirements for event package/readiness |

## 17.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 17.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /admin/people/:id/role-change; /manager/team/:id/role-change; /learn/role-gap; /governance/equivalences/:id |
| Screens/views | Source/target role summary; retained/equivalent/gap/expired sections; evidence/currentness; impact preview; approval; learner delta plan; exception route |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 17.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 17.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | POST /api/v1/role-changes/preview; POST /role-changes; GET /:id; POST /:id/approve; POST /:id/apply; GET/POST /competency-equivalences |
| Domain/application services | RoleChangeService; RequirementResolver; EquivalenceService; GapEngine; DeltaEnrolmentService; ReconciliationService |
| Durable/background work | Gap recalculation on expiry/content change; idempotent delta assignment; provisional-role reminders |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 17.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| TargetRoleChange | Required |
| CompetencyEquivalenceVersion | Required |
| GapAnalysisSnapshot | Required |
| RetainedEvidenceReference | Required |
| DeltaPlan | Required |
| GeneratedAssignment | Required |
| ReconciliationReceipt | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 17.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Source role from authority; no self-promotion; exact evidence versions; explain without raw answers; equivalence approval separated; tenant scope |
| Integration | May consume authoritative organisational-role change; Academy returns competence status only |
| Audit events | preview; equivalence used/approved; gap decided; delta applied; exception; reconciliation |
| Operations/observability | Gap job failure; duplicate assignment; equivalence expiry; provisional role age |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 17.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S09-01 | Vertical move credits only valid equivalence |
| S09-02 | Horizontal move assigns new controlled capability |
| S09-03 | Expired/superseded evidence is not credited |
| S09-04 | Repeated apply creates no duplicate enrolment |
| S09-05 | Target role stays provisional until gaps close |
| S09-06 | Role title alone grants no competence or permission |
| S09-07 | Learner sees reason/retained work/new obligations |
| S09-08 | CM-05/CM-06 and FE-27 pass |

## 17.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 18. Slice 10 - Event Training Package integration: scope and workflow

PRODUCTION OUTCOME

Academy accepts approved role-filtered event packages from MD-EOS, assigns event learning and safely reconciles versions.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 3 and 4; MD-EOS sandbox/contract |
| Included | Integration v1; identity mapping; assignment projections; package ingest/version/diff/joint review; event enrolment; inbox/dead letter; reconciliation |
| Explicitly excluded | Guest master data, seating, credentials, biometrics and Academy edits to OS event truth |
| Handover contract | Trusted event/package/assignment projections and event learning completion signals for readiness |

## 18.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 18.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /admin/integrations; /admin/integrations/messages/:id; /admin/integrations/reconciliation; /content/event-packages/:id; /events/:id |
| Screens/views | Queue/health; message safe detail; package diff/materiality; joint review; role-filtered event briefing; acknowledgement; stale/expiry; repair/replay with receipt |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 18.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 18.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | POST /integration/v1/event-packages; GET /event-packages/:id/versions/:v; POST /assignments; GET/POST /reconciliation/*; GET /health |
| Domain/application services | IntegrationAuth; InboxService; IdentityMapService; AssignmentProjection; EventPackageService; PackageReview; ReconciliationService |
| Durable/background work | Inbox processing; event enrolment; package delta; retries/dead letter; 15-minute active-event reconciliation; retention withdrawal |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 18.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| ExternalIdentityMap | Required |
| EventReference | Required |
| AssignmentReference | Required |
| EventTrainingPackage/Version | Required |
| PackageRoleMapping | Required |
| Inbox/IdempotencyRecord | Required |
| DeadLetter | Required |
| ReconciliationFinding | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 18.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Scoped workload identity; signature/checksum/replay protection; schema/payload limits; prohibited field rejection; no sensitive payload in general ops/logs |
| Integration | Canonical /integration/v1 contract; ETag/If-Match; 200/202/409/412/422 semantics; EventTrainingPackagePublished and EventAssignmentChanged |
| Audit events | message received/accepted/rejected/replayed; package reviewed/published; projection changed; finding/repair |
| Operations/observability | Delivery/retry/dead-letter; processing latency <60s p95 target; mismatches; auth failures; credential revoke/queue pause runbook |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 18.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S10-01 | Duplicate package has one business effect |
| S10-02 | Idempotency key with changed payload returns 409 |
| S10-03 | v3 before v2 never downgrades current version |
| S10-04 | Unknown major schema dead-letters with no partial effect |
| S10-05 | Cross-tenant reference fails safely |
| S10-06 | Guest/biometric/key payload is rejected and audited |
| S10-07 | Withdrawal removes active access and preserves minimum history |
| S10-08 | I-01-I-05 and I-08-I-12 pass |

## 18.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 19. Slice 11 - Event readiness and OS return: scope and workflow

PRODUCTION OUTCOME

Academy deterministically evaluates event-scoped readiness and returns minimum fresh status; MD-EOS alone decides deployment.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 8 and 10 |
| Included | Requirement sets; readiness key/snapshot; triggers; blockers; freshness; outbox/status API; certificate status; stale/revoked propagation; reconciliation |
| Explicitly excluded | Final staffing, credential, check-in or live-event command |
| Handover contract | Fresh event readiness signals for notifications, intelligence and production reference event |

## 19.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 19.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /events/:id; /manager/events/:id; /governance/events/:id/readiness; /admin/integrations/readiness; MD-EOS consumer surfaces |
| Screens/views | Learner readiness card; manager/event director roster; blocker/action; calculated/valid times; package/assignment version; stale/conflict; reconciliation; explicit authority notice |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 19.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 19.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | GET /integration/v1/readiness; GET /integration/v1/certificates/:reference; internal POST /readiness/recalculate; GET /events/:id/readiness; status outbox |
| Domain/application services | ReadinessRequirementService; ReadinessEvaluator; BlockerMapper; FreshnessPolicy; StatusPublisher; CertificateProjection |
| Durable/background work | Recalculate on assignment/package/result/certificate/practical/identity/exception change; expiry; outbox/retry; hourly near-event reconciliation |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 19.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| ReadinessRequirementVersion | Required |
| ReadinessKey | Required |
| ReadinessEvaluationSnapshot | Required |
| MissingRequirement | Required |
| ReadinessStatusEvent | Required |
| DeliveryReceipt | Required |
| ExceptionReference | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 19.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Exact organisation+event+person+role+assignment+package key; no raw answers/private notes; signed issuer; stale/unknown fail closed; exceptions governed/expiring |
| Integration | LearnerReadinessChanged and CertificateStatusChanged; synchronous verification <500ms p95 target within region; revocation propagation <60s target |
| Audit events | requirements resolved; readiness calculated/changed; blocker mapped; status sent/acknowledged; exception linked; reconciliation |
| Operations/observability | Readiness age/latency; blocked/stale counts; event-date exposure; outbox failure; revocation lag |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 19.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S11-01 | Ready requires every current mandatory condition |
| S11-02 | Certificate alone never creates event readiness |
| S11-03 | Package/assignment version mismatch yields Stale |
| S11-04 | Critical package change affects only scoped people/roles |
| S11-05 | Expired/revoked certificate blocks readiness |
| S11-06 | Outbound payload excludes protected assessment data |
| S11-07 | Older Ready cannot override later Revoked |
| S11-08 | I-06/I-07/I-13/I-14, FE-19/20/40 and CM-08 pass |

## 19.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 20. Slice 12 - Notifications, acknowledgements and intervention: scope and workflow

PRODUCTION OUTCOME

Users receive timely privacy-safe actions; managers intervene through governed queues without receiving protected assessment detail.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 4, 6, 8 and 11 |
| Included | In-app centre; channel preference; templates; reminders; escalation; persistent critical notices; acknowledgement; manager intervention; delivery receipts/failures |
| Explicitly excluded | Using channel delivery as completion or sending sensitive detail externally |
| Handover contract | Action/notification data for intelligence and operational readiness |

## 20.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 20.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /notifications; /settings/communications; /manager/interventions; /manager/renewals; /events/:id; /admin/communications |
| Screens/views | Prioritised inbox; preference centre; secure deep-link notice; acknowledgement; intervention queue/detail; template preview; delivery failures; escalation timeline |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 20.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 20.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | GET /api/v1/notifications; POST /:id/read¦acknowledge; GET/PUT /communication-preferences; POST /interventions; POST /communications/preview¦send |
| Domain/application services | NotificationPolicy; TemplateRenderer; CommunicationService; AcknowledgementService; EscalationService; InterventionService |
| Durable/background work | 60/30/14/7 reminders; learning/event due; critical change; retries; escalation; digest; suppression/deduplication |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 20.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| NotificationTemplateVersion | Required |
| Notification | Required |
| Communication | Required |
| DeliveryAttempt | Required |
| CommunicationPreference | Required |
| Acknowledgement | Required |
| InterventionCase | Required |
| EscalationAction | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 20.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | External message minimum; secure links; no event/assessment secrets; lawful basis/preference; generic failure details; manager safe fields |
| Integration | Approved email/SMS/WhatsApp providers through adapters; provider webhooks validated/idempotent |
| Audit events | notification generated; delivery attempt/outcome; preference; acknowledgement; intervention opened/actioned/escalated |
| Operations/observability | Delivery failure/rate; bounce/provider health; overdue critical acknowledgements; intervention age |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 20.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S12-01 | Delivery/open does not equal acknowledgement |
| S12-02 | Duplicate trigger produces one active obligation |
| S12-03 | External notification contains no sensitive event/assessment detail |
| S12-04 | Secure link requires current authorisation |
| S12-05 | Critical action remains until resolved |
| S12-06 | 60/30/14/7 schedules use correct timezone |
| S12-07 | Manager intervention reveals only permitted status/action |
| S12-08 | Provider retry/webhook is idempotent and privacy safe |

## 20.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 21. Slice 13 - Training intelligence and reporting: scope and workflow

PRODUCTION OUTCOME

Authorised users receive fresh, explainable competence, coverage and event-risk intelligence leading to governed actions.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 6, 8, 11 and 12 |
| Included | Metric definitions/snapshots; alerts; recommendations; dashboards; safe drilldown; exports; coverage/gap/failure/certification/readiness and governance debt |
| Explicitly excluded | Hidden punitive rankings, sensitive inference and automatic certification/assignment/approval |
| Handover contract | Production dashboards and alerting inputs for security/operational hardening |

## 21.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 21.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /governance; /governance/risk; /governance/coverage; /manager; /assessor; /admin/operations; /reports/:id |
| Screens/views | CEO risk/coverage; manager capacity/actions; assessor queue/variance; content gap; admin failures; alert inbox; recommendation evidence/freshness; export preview |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 21.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 21.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | GET /api/v1/intelligence/metrics; GET /alerts; POST /alerts/:id/action; GET /recommendations; POST /reports/preview¦export; GET /coverage |
| Domain/application services | MetricRegistry; SnapshotService; AlertEngine; RecommendationEngine; CoverageService; ReportService; ExportService |
| Durable/background work | Snapshot refresh; alert evaluation/escalation; recommendation refresh; report generation; export expiry; data-quality checks |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 21.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| MetricDefinitionVersion | Required |
| MetricSnapshot | Required |
| Alert | Required |
| Recommendation | Required |
| RecommendationEvidence | Required |
| ReportDefinition/Run | Required |
| ExportRequest/Receipt | Required |
| DataQualitySignal | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 21.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Purpose-bound drilldown; small-cohort suppression; no raw answers/keys; export preview/approval/watermark/expiry; human decision; AI label/provenance if used |
| Integration | Consumes domain events and OS freshness; may return safe operational summaries only under approved contract |
| Audit events | metric/alert generated; recommendation viewed/actioned; drilldown; report/export requested/approved/downloaded |
| Operations/observability | Freshness/quality; snapshot/job latency; unresolved critical alerts; export failures; governance debt |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 21.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S13-01 | Reference fixture reproduces every published metric |
| S13-02 | Stale/low-quality data is visibly qualified |
| S13-03 | Small cohorts suppress unsafe inference |
| S13-04 | Manager cannot drill into protected responses |
| S13-05 | CEO risk view does not grant mutation authority |
| S13-06 | Every recommendation shows evidence/freshness/authority |
| S13-07 | Export requires purpose/preview/approval and expires |
| S13-08 | FE-25/34/38/47 and CM-09-CM-12 pass |

## 21.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 22. Slice 14 - Privacy, retention and security operations: scope and workflow

PRODUCTION OUTCOME

Operators execute rights, holds, purge, access review, incident and vendor-exit workflows without destroying trusted history.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 1-13 and ratified jurisdictional schedule for production activation |
| Included | Data inventory/purpose; rights cases; correction/restriction; holds; retention engine; purge/anonymisation; access reviews; incidents; vendor register/exit; security operations |
| Explicitly excluded | Activating proposed durations without legal/privacy ratification or deleting immutable obligations deceptively |
| Handover contract | Governed production data lifecycle and incident posture for final hardening |

## 22.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 22.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | /governance/privacy; /governance/privacy/cases/:id; /governance/retention; /governance/access-reviews; /governance/incidents/:id; /admin/purge-jobs/:id |
| Screens/views | Rights intake/search/redaction; correction; hold; purge preview/dual approval/receipt; retention registry; privileged review; incident timeline; vendor data map/exit |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 22.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 22.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | POST /api/v1/privacy/cases; POST /corrections; POST /holds¦release; POST /retention/preview¦execute; POST /access-reviews; POST /incidents; POST /vendors/:id/exit |
| Domain/application services | PrivacyCaseService; CorrectionService; HoldService; RetentionEngine; PurgeService; AnonymisationService; AccessReviewService; IncidentService; VendorService |
| Durable/background work | Retention eligibility/purge; vendor deletion; derivative cleanup; access-review campaign; incident deadlines; backup deletion ledger |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 22.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| PurposeBasis | Required |
| DataInventoryItem | Required |
| PrivacyCase | Required |
| Correction | Required |
| Hold | Required |
| RetentionRuleVersion | Required |
| PurgeJob/Item/Receipt | Required |
| AccessReview/Finding | Required |
| IncidentCase | Required |
| VendorProcessing | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 22.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | MFA/reauth; dual control restricted/bulk purge; audited audit access; immutable decision stub; case scope; redaction; holds; no false purge completion |
| Integration | OS withdrawal/retention-end; vendor confirmations; backup restore replays deletion ledger; security notification authorities configurable |
| Audit events | rights action; correction; hold/release; purge preview/approve/result; access review; incident; vendor exit |
| Operations/observability | Purge exceptions; overdue rights/holds/reviews; incident severity; vendor deletion debt; security alert/runbooks |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 22.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S14-01 | Rights disclosure protects third parties/keys/security detail |
| S14-02 | Correction changes current truth not historical decision |
| S14-03 | Hold blocks exact in-scope purge |
| S14-04 | Bulk/restricted purge requires preview and dual control |
| S14-05 | Failure reports exceptions and never false success |
| S14-06 | Deletion reaches caches/indexes/exports/vendors |
| S14-07 | Restored backup reapplies deletion ledger |
| S14-08 | SP-25-SP-47 and quarterly privileged review scenarios pass |

## 22.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 23. Slice 15 - Resilience, offline and operational hardening: scope and workflow

PRODUCTION OUTCOME

Critical journeys remain safe, accessible and recoverable under Lagos network conditions, service faults and deployment failures.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 1-14 |
| Included | Performance; accessibility regression; offline/sync; queue replay; failure injection; backup/restore; SLOs; monitoring; support/runbooks; release/rollback; capacity/security testing |
| Explicitly excluded | Weakening controls for availability or treating offline state as current authority |
| Handover contract | Production-proven platform for complete corpus and go-live |

## 23.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 23.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | All role routes; /status; /support; /admin/operations; /admin/jobs; /admin/integrations; recovery/maintenance routes |
| Screens/views | 360px regression; offline/poor network; queued/conflict/recovered; maintenance; status; operator jobs/health; support case; accessibility and performance diagnostics |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 23.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 23.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | Health/readiness; job status/replay; support-safe diagnostics; cache revoke; controlled maintenance; recovery verification endpoints |
| Domain/application services | OfflineSync; CachePolicy; Outbox/Inbox; Reconciliation; BackupVerification; ReleaseService; SupportDiagnostics; SLOMonitor |
| Durable/background work | Queue replay; cache expiry; backups/restore tests; synthetic probes; reconciliation; release smoke; SLO burn alerts |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 23.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| OfflineManifest | Required |
| SyncQueueItem | Required |
| ReconciliationCheckpoint | Required |
| BackupRecord/Test | Required |
| DeletionLedger | Required |
| SLODefinition | Required |
| ReleaseRecord | Required |
| SupportCase | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 23.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Encrypted expiring offline data; no key/raw response offline by default; least diagnostic data; chaos maintains isolation; penetration remediation; key rotation |
| Integration | MD-EOS outage/degraded/recovery; provider failure; reconciliation after backup/rollback |
| Audit events | offline issue/sync/revoke; repair/replay; backup/restore; release/rollback; break-glass/support access |
| Operations/observability | 99.9% accepted-message target; <60s integration p95; <500ms readiness p95 regional; RPO 15m integration; RTO 4h or stricter near event |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 23.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S15-01 | All critical learner flows pass at 360px/WCAG 2.2 AA |
| S15-02 | Representative Lagos network meets useful-content budget |
| S15-03 | Offline expiry/revocation prevents stale readiness |
| S15-04 | Queue replay creates no duplicate effects |
| S15-05 | Backup restore preserves trusted state and deletions |
| S15-06 | OS outage shows stale/unavailable and fails closed |
| S15-07 | Rollback preserves release/migration/audit evidence |
| S15-08 | Load, penetration, recovery and FE-21-FE-24/43-FE-48 pass |

## 23.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 24. Slice 16 - Thirty-module population and production release: scope and workflow

PRODUCTION OUTCOME

All 30 modules, role paths, assessments and certification dependencies run through the governed product; a reference event proves end-to-end production readiness.

| Boundary | Definition |
| --- | --- |
| Dependencies | Slices 3-15; content may be drafted earlier but publication/use requires governed system |
| Included | Full knowledge/curriculum/question/rubric/scheme/equivalence/local-overlay population; coverage reconciliation; reference event; independent acceptance; controlled go-live/stabilisation |
| Explicitly excluded | Direct database content injection, unapproved AI publication or bypass of evidence/production gates |
| Handover contract | Operational Academy under CEO production authorisation and controlled change governance |

## 24.1 Primary workflow

| Step | Required behaviour |
| --- | --- |
| 1 | Authorised actor enters through visible context and the server resolves current policy. |
| 2 | System loads the minimum current inputs and exact dependency versions. |
| 3 | Actor previews or performs the permitted command; validation and domain invariants run. |
| 4 | One transaction records authoritative state, receipt/audit and any outbox work. |
| 5 | Frontend confirms current state, consequence, next action and recovery path. |
| 6 | Jobs/integrations complete idempotently; reconciliation exposes exceptions rather than hiding them. |

STOP CONDITION

Unknown tenant, role, relationship, event, purpose, state, version or authority fails closed. A dependency contradiction or missing immutable reference stops the affected action and creates an owned exception.

# 24.2 Frontend implementation

| Area | Slice requirement |
| --- | --- |
| Route family | Complete learner, manager, assessor, content, admin and governance route families; launch/support/stabilisation dashboards |
| Screens/views | CEO full path; every role path; coverage/gap dashboards; author/reviewer completion; reference-event rehearsal; launch checklist; post-launch risk/queue review |
| Entry conditions | Authenticated context plus server-confirmed permission; deep links restore only an authorised destination. |
| Interaction | Use shared components/forms/state language; high-impact actions show scope, impact, authority, reason and confirmation before commit. |
| Completion | Show what changed, exact effective/current time, receipt/reference, downstream consequence and next permitted action. |
| Recovery | Implement loading, empty, validation, error, offline where allowed, stale, denied, pending, frozen, conflict and success states. |
| Responsive/accessibility | Core action at 360px where relevant; WCAG 2.2 AA; keyboard, screen reader, zoom, reduced motion and accessible media. |
| Privacy/telemetry | Minimum view model; no protected payload in URL, browser storage, analytics, notification or error. |

## 24.3 Frontend acceptance evidence

| Evidence | Required proof |
| --- | --- |
| Role walkthrough | Positive and negative journey for every named role. |
| Viewport | 360px, tablet and desktop captures/results for core routes. |
| State matrix | Named universal states exercised or documented as not applicable with reason. |
| Accessibility | Automated results plus manual keyboard/screen-reader/zoom review. |
| Performance/network | Budget result on representative device/network/data volume. |
| Authority | UI wording/status does not grant authority beyond the domain decision. |

# 24.4 Backend, API and jobs

| Component | Implementation |
| --- | --- |
| Endpoints/commands | Governed content import/validate/preview/commit; coverage reconciliation; release candidate freeze; production activate/rollback; no special bypass API |
| Domain/application services | ManagedContentImporter; CoverageReconciler; TraceabilityService; ReleaseCandidateService; ProductionGateService; StabilisationReview |
| Durable/background work | Validated import; dependency graph; full reindex; notification assignment; reference event; production smoke; 7/30-day reviews |
| Transaction rule | Authoritative state, idempotency record, audit and outbox commit atomically where one business action requires them. |
| Validation/errors | Zod boundary plus domain validation; stable safe problem codes; optimistic concurrency; no read-then-write race. |
| Query/view model | Role/purpose-specific fields; stable pagination/order; freshness and exact versions exposed where decisions depend on them. |

## 24.5 Data implementation

| Entity/record | Slice treatment |
| --- | --- |
| All canonical records plus ImportPlan/Item/Receipt | Required |
| CoverageSnapshot | Required |
| TraceabilityLink | Required |
| ReleaseCandidate | Required |
| GateDecision | Required |
| StabilisationReview/Action | Required |

Migrations are forward-safe and reversible or have an approved restore/roll-forward plan.

Database constraints enforce uniqueness, required scope, valid references and append-only/immutable rules where applicable.

Indexes cover tenant/scope, lifecycle/current pointer, due/queue, idempotency and reconciliation access paths.

Seed fixtures are synthetic and versioned; managed doctrine enters only through governed import/publication.

# 24.6 Security, integration and operations

| Area | Requirement |
| --- | --- |
| Security/privacy | Exact provenance/approval; protected question load; no production secrets in manifests; signed import; release separation; CEO reserved activation after independent evidence |
| Integration | Full MD-EOS sandbox/reference event then exact production contract candidate; reconciliation zero unexplained critical mismatch |
| Audit events | import preview/commit; coverage decision; candidate freeze; gate approvals; production activate/rollback; stabilisation actions |
| Operations/observability | Coverage debt; migration exceptions; queues/mismatches; launch support; daily critical review; 7/30-day governance reviews |
| Failure behaviour | No false completion, pass, certificate, readiness, deletion or delivery. Retry safely or expose owned exception and recovery. |
| Retention | Apply classification/purpose/schedule/hold metadata at creation; do not activate unratified proposed durations. |

## 24.7 Slice acceptance tests

| ID | Acceptance condition |
| --- | --- |
| S16-01 | All 30 modules have approved source/knowledge coverage |
| S16-02 | Every mandatory role and critical competency maps to learning and assessment |
| S16-03 | CEO path covers all 30 modules and independent capstone |
| S16-04 | No scored item lacks exact approved provenance |
| S16-05 | Reference event passes assignment through readiness return |
| S16-06 | Independent Acceptance Pack passes with no critical defect |
| S16-07 | Production migration/reconciliation/rollback receipts complete |
| S16-08 | CM-01-CM-12, all slice tests and production gates pass |

## 24.8 Exit evidence

Exact release candidate, commit and migration references.

Routes/personas/states and browser/accessibility evidence.

API/event/schema and policy test results.

Representative audit/correlation IDs and independent reconstruction.

Dashboards, alerts, runbook, rollback/recovery result and signed evidence manifest.

# 25. Cross-slice integration and traceability

| Producer | Consumer | Binding handover |
| --- | --- | --- |
| Slice 1 | All slices | Authenticated actor/context, server policy decision and append-only audit |
| Slice 2 | 4, 7, 9, 10 | People, role, path, enrolment and assignment references |
| Slice 3 | 4, 5, 10, 16 | Published immutable knowledge/content versions and impact graph |
| Slice 4 | 6, 9, 10, 12 | Learning completion, acknowledgement and current requirement evidence |
| Slice 5 | 6, 7 | Approved blueprint, form, item and rubric snapshots |
| Slice 6 | 7, 8, 13 | Immutable knowledge result and remediation/retake status |
| Slice 7 | 8, 13 | Final practical/appeal outcome |
| Slice 8 | 9, 11, 12, 13 | Current certificate status and expiry/lifecycle events |
| Slice 10 | 11, 15, 16 | Trusted event/assignment/package projections and reconciliation |
| Slice 11 | 12, 13, 16 | Fresh readiness evaluation/status events |
| Slices 12-14 | 15-16 | Operational alerts, intelligence, lifecycle and security controls |

CONTRACT CHANGE LAW

A change to a handed-over schema, state meaning, permission, event or authority contract requires impact analysis, backward-compatible rollout or coordinated major change, and rerun of every dependent acceptance set.

# 26. Global acceptance and release gates

| Gate | Required closure |
| --- | --- |
| Architecture | Repository boundaries, tenancy, state machines, integration, migrations and operational ownership |
| Content | All 30 modules, provenance, Lagos/global labels, review, publication and change impact |
| Assessment | Difficulty, formats, bank depth, critical logic, frozen attempts, marking, practical evidence and appeals |
| Certification | 80% pass, 90% distinction, critical override, lifecycle, renewal and verification |
| Experience | All role workspaces, 360px core journeys, WCAG 2.2 AA, low bandwidth, failure/recovery and authority clarity |
| Integration | Minimum payload, idempotency, ordering, stale/revoked safety, reconciliation and OS authority boundary |
| Security/privacy | Least privilege, immutable evidence, audit, rights, retention, incident, backup and vendor controls |
| Operations | SLOs, alerts, support, queues, rollback, restore, continuity, release and stabilisation |
| Production | Independent pack accepted; no critical defect/conflict; exact candidate frozen; CEO activation decision recorded |

# 27. Definition of implementation complete

| Dimension | Completion proof |
| --- | --- |
| Backend | All commands, queries, jobs, rules and failure paths operate against production-equivalent infrastructure. |
| Frontend | Every authorised role can understand, perform, recover and verify its real task; no placeholder journey remains. |
| Data | Schema, constraints, indexes, migrations, versions, lineage, retention and reconciliation are proven. |
| Security | Server/data policy, tenant/event isolation, MFA/reauth, secret handling, threat tests and incidents are proven. |
| Integration | Contracts, idempotency, ordering, dead letters, freshness, reconciliation and rollback are proven. |
| Audit/intelligence | Material decisions reconstruct; alerts/recommendations lead to owned action without leaking protected data. |
| Content | Full 30-module knowledge, learning, assessment and role coverage is governed and traceable. |
| Acceptance | Gate 0, S01-S16 tests, referenced FE/SP/I/CM tests and Independent Acceptance Pack pass. |
| Authority | CEO approves exact production scope/candidate; technical, academic, privacy and security evidence remain independently verified. |

DONE MEANS THE WHOLE CAPABILITY

A schema, endpoint, screen, test suite or demonstration alone is not implementation completion. Completion means the complete human and system journey works safely under normal, denied, stale, interrupted and recovery conditions.

## 27.1 Ratification record

| Field | Value |
| --- | --- |
| Document / version | Maison Doclar Academy Slice Implementation Specifications / v1.0 |
| Decision | Approve / Approve with amendments / Return for revision |
| Product/engineering review | ____________________________________________ |
| Security/privacy review | ____________________________________________ |
| Independent acceptance owner | ____________________________________________ |
| CEO signature / date | ____________________________________________ |
| Effective from | ____________________________________________ |

End of controlled document.