INDEPENDENT ACCEPTANCE

# Academy Independent Acceptance Pack

Independent proof that the Academy is correct, usable, secure and production-ready

| Control | Value |
| --- | --- |
| Owner | CEO / Academy Governance |
| Version | 1.0 |
| Status | Final controlled draft for ratification |
| Date | 3 September 2026 |
| Authority | Academy Canonical Blueprint and ratified Academy specifications |

# 1. Purpose and decision authority

This pack is the binding review method for Gate 0, every build slice, every material Academy release and the full 30-module production population. It tests implementation and evidence; it does not replace the canonical specifications or confer production authority.

ACCEPTANCE LAW A green build, demonstration, screenshot or AI summary is not acceptance. The reviewer must reproduce the claimed result from the exact candidate and must test the human journey, system behavior, failure path and evidence trail.

| Decision | Meaning | Next action |
| --- | --- | --- |
| ACCEPT | All applicable requirements proven; no critical/high defect or unresolved contradiction. | Authorise the next prompt/slice or submit the exact candidate for CEO release. |
| CORRECTION REQUIRED | One or more current-gate requirements are unproven or defective. | Return with defect IDs; remediate and rerun affected and regression tests. |
| BLOCKED | Evidence cannot be obtained because authority, environment or dependency is missing. | Name owner and stop; do not waive silently. |
| REJECT | Candidate violates a hard law, has unreliable evidence or cannot be safely corrected in scope. | Withdraw candidate and reopen design/implementation decision. |

# 2. Independence and admissibility

Reviewer did not implement the work being accepted and has no incentive to conceal a defect.

Candidate commit, migrations, configuration and evidence manifest are frozen and identifiable.

Review runs from a clean checkout with documented synthetic personas and production-equivalent dependencies.

No production guest, staff, assessment-key or event-sensitive data is used.

Every additional change beyond the declared requirement is justified and controlled.

Unrun tests, hidden manual fixes, TODOs, mocks and “items brought forward” cannot satisfy current-gate requirements.

# 3. Evidence envelope

| Field | Required value |
| --- | --- |
| Requirement | Stable requirement and slice/gate ID |
| Candidate | Full commit hash, migration set, content/version hashes and environment |
| Actor/scope | Persona, role, organisation, event where applicable, purpose and permission state |
| Procedure | Exact command or numbered user journey; preconditions and data fixture |
| Result | Expected versus actual; machine-readable result and human observation |
| Artifact | Test log, browser trace, screenshot/video where useful, audit/correlation ID and receipt |
| Reviewer | Name, independence declaration, time and decision |
| Exceptions | Defect/risk/waiver IDs; owner and deadline; none implied |

# 4. Universal review procedure

Confirm source versions, candidate hash, clean worktree and environment parity.

Map every in-scope requirement to implementation, test and evidence; reject orphan features and untested laws.

Review architecture, data ownership, lifecycle and migrations before exercising behavior.

Test positive, denied, wrong-scope, stale, duplicate, replay, conflict and interrupted cases.

Exercise real role journeys in the browser, including recovery and support references.

Inspect audit, logs, metrics, alerts, outbox/inbox and reconciliation for the same actions.

Run accessibility, responsive, low-bandwidth, privacy and security checks.

Run the slice-specific and regression suites; capture exact results.

Log defects and require correction without weakening the specification.

Issue a signed decision for the exact candidate and update the Governance Register.

# 5. Architecture and data acceptance

| Area | Proof required |
| --- | --- |
| Ownership | One canonical owner for identity references, learning, assessment, competence, certificate and readiness evidence; MD-EOS remains owner of event truth, assignment and deployment. |
| Scope | organisation_id enforced everywhere; event-derived records also require event_id; cross-tenant/event guesses fail without existence leakage. |
| State | Server-authoritative state machines; immutable published/submitted/final records; governed successor action for correction. |
| Transactions | Authoritative state, idempotency, audit and outbox commit atomically where one business act requires them. |
| Migrations | Clean and previous-state rehearsal; constraints and indexes; rollback/roll-forward and reconciliation; no data resurrection. |
| Contracts | Versioned typed API/event schemas, safe errors, compatibility, correlation, ordering, freshness and minimum payload. |
| Jobs | Durable retry/backoff/dead-letter, replay safety, owned exception and operational visibility. |

# 6. Frontend and usability acceptance

Test learner, manager, assessor, author, reviewer, administrator, CEO and auditor workspaces as applicable.

Verify loading, empty, validation, pending, denied, stale, frozen, conflict, offline-where-allowed, error, recovered and success states.

At 360px, tablet and desktop, the primary task is complete without horizontal scrolling, hidden authority or desktop-only controls.

Keyboard order, focus, announcements, screen-reader labels, captions/transcripts, reduced motion and 200%/400% zoom meet WCAG 2.2 AA.

Every material action states scope, consequence, authority, reason and confirmation; success shows receipt, effective time and next action.

No readiness, certificate, permission or assessment decision is calculated only in the browser.

Protected data is absent from URL, browser persistence, analytics, notifications and unsafe errors.

# 7. Assessment-integrity acceptance

| Control | Required test |
| --- | --- |
| Provenance | Every scored item and rubric criterion resolves to an approved knowledge and competency version. |
| Difficulty | Applied judgement dominates; distractors are plausible; bank depth and similarity/exposure thresholds pass. |
| Assembly | Blueprint coverage, critical distribution and randomisation validate; seed reproduces exact immutable form. |
| Attempt | Eligibility, server time, autosave/versioning, immutable submit and retry-safe receipt work under interruption. |
| Marking | 80–89 Pass; 90–100 Distinction; below 80 Retake Required; any critical fail overrides aggregate. |
| Practical | Assigned qualified assessor, conflict declaration, evidence chain, anchored rubric, rationale and moderation. |
| Retake | Unlimited governed retakes use equivalent fresh forms and preserve every prior attempt. |
| Protection | No answer/key/rationale leakage through payload, cache, log, analytics, export or manager view. |

# 8. Permissions and approval acceptance

Test the permission matrix at interface, API, service and data boundaries; direct endpoint access must not bypass the UI.

Authors cannot approve their own version; administrators cannot award competence, certificates or event authority.

Managers see only permitted team summaries—not raw answers, keys, protected evidence or unrelated people.

Privileged export, publication, certification lifecycle, purge and break-glass actions require prescribed MFA, reauthentication, reason and maker-checker control.

CEO reserved decisions are explicit, exact and auditable; CEO visibility does not mutate specialist evidence.

# 9. OS–Academy integration acceptance

Academy consumes only contracted event, assignment and package facts; it never edits MD-EOS event truth.

Messages use /integration/v1 contracts, workload identity, signature/checksum, replay protection, idempotency and correlation.

Duplicate and out-of-order messages create one correct effect; stale/revoked packages cannot yield current readiness.

Academy returns minimum readiness/status evidence; it does not send raw responses, keys or private practical evidence.

OS outage, delayed facts and reconciliation mismatch are visible and fail closed; recovery creates no duplicate authority.

# 10. Performance, resilience and operations

| Dimension | Acceptance |
| --- | --- |
| Mobile/network | Useful content and core action meet ratified budget on representative Lagos conditions; reconnect is truthful. |
| Offline | Encrypted, bounded, expiring and revocable; no current readiness or protected assessment content inferred offline. |
| Availability | Health/readiness, queues, workers, object storage and integration have measurable SLOs and alert owners. |
| Recovery | Backup/restore, deletion ledger, replay, cache invalidation, rollback and reconciliation are rehearsed. |
| Support | Safe diagnostics, correlation reference, escalation and runbooks resolve cases without privileged data exposure. |
| Release | Exact candidate, migration, configuration, evidence and rollback recorded; post-release smoke and stabilisation completed. |

# 11. Gate and slice acceptance overlay

| Gate | Independent emphasis |
| --- | --- |
| G0 | Sources, ADRs, repository, CI, synthetic fixtures and evidence system |
| S01 | Identity, tenant context, policy, sessions, shell and audit |
| S02 | People, roles, paths, enrolment and roster reconciliation |
| S03 | Knowledge/content versioning, independent review, publication and supersession |
| S04 | Accessible learning delivery, progress, acknowledgements and controlled offline |
| S05 | Question bank, blueprints, rubrics, difficult forms and exposure control |
| S06 | Frozen attempts, autosave, marking, results, remediation and retakes |
| S07 | Practical evidence, assessor conflict, moderation, panels and appeals |
| S08 | Certificate eligibility, issue, verification, renewal and lifecycle |
| S09 | Vertical/horizontal role-change equivalence and gap assignment |
| S10 | Event Training Package intake, projection, withdrawal and reconciliation |
| S11 | Fresh event readiness evaluation and safe OS return |
| S12 | Notifications, acknowledgements, escalation and intervention |
| S13 | Metrics, alerts, recommendations, reports and privacy-safe drilldown |
| S14 | Rights, holds, retention, purge, access review, incident and vendor exit |
| S15 | Accessibility, Lagos network, offline, recovery, SLO and release hardening |
| S16 | All 30 modules, role paths, assessments, reference event and production release |

# 12. Defect and exception rules

| Severity | Rule |
| --- | --- |
| Critical | Isolation, authority, integrity, privacy, safety, certificate/readiness falsity, unrecoverable loss or production-control breach. Blocks acceptance and release. |
| High | Core journey, critical control, assessment validity, accessibility or operational recovery materially fails. Blocks acceptance. |
| Medium | Material but bounded failure with safe workaround; current-gate requirement still requires correction unless formally outside scope. |
| Low | Minor presentation/documentation issue with no misleading, accessibility or control effect; track with owner. |
| Exception | Must name requirement, reason, compensating control, expiry, owner and approval. Never overrides a hard law. |

# 13. Final production acceptance record

| Field | Record |
| --- | --- |
| Candidate / release | ____________________________________________ |
| Scope / versions | ____________________________________________ |
| Acceptance evidence manifest | ____________________________________________ |
| Critical/high defects | None / IDs: _________________________________ |
| Residual risks/exceptions | ____________________________________________ |
| Independent reviewer decision | ACCEPT / CORRECTION REQUIRED / BLOCKED / REJECT |
| Reviewer / date | ____________________________________________ |
| Security/privacy concurrence | ____________________________________________ |
| CEO production decision | AUTHORISED / NOT AUTHORISED |
| CEO signature / date | ____________________________________________ |