MAISON DOCLAR

# Marketing OS

# Complete TypeScript-rich Cursor Prompt Programme

M0–M11  |  Clean-slate controlled build

| Control | Value |
| --- | --- |
| Document ID | MD-MKT-CPP-001 |
| Version | 1.0 |
| Status | DRAFT FOR CEO RATIFICATION |
| Execution unit | One lettered sub-prompt only |
| Prepared | 04 September 2026 |

Non-negotiable execution rule: Cursor may read this entire programme for context, but you authorise only one lettered sub-prompt at a time. Do not instruct Cursor to “run the whole document”. Review evidence and the commit before authorising the next sub-prompt.

# Contents and programme map

How to use this programme

Programme-wide acceptance scale

M0A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M0B — Frontend, decision experience and accessibility

Implement only the phase frontend

M0C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

M0D — Verification, operations and phase release

Required test programme

Phase-specific invariants

M1A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M1B — Frontend, decision experience and accessibility

Implement only the phase frontend

M1C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

M1D — Verification, operations and phase release

Required test programme

Phase-specific invariants

M2A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M2B — Frontend, decision experience and accessibility

Implement only the phase frontend

M2C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

M2D — Verification, operations and phase release

Required test programme

Phase-specific invariants

M3A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M3B — Frontend, decision experience and accessibility

Implement only the phase frontend

M3C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

M3D — Verification, operations and phase release

Required test programme

Phase-specific invariants

M4A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M4B — Frontend, decision experience and accessibility

Implement only the phase frontend

M4C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

M4D — Verification, operations and phase release

Required test programme

Phase-specific invariants

M5A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M5B — Frontend, decision experience and accessibility

Implement only the phase frontend

M5C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

M5D — Verification, operations and phase release

Required test programme

Phase-specific invariants

M6A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M6B — Frontend, decision experience and accessibility

Implement only the phase frontend

M6C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

M6D — Verification, operations and phase release

Required test programme

Phase-specific invariants

M7A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M7B — Frontend, decision experience and accessibility

Implement only the phase frontend

M7C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

M7D — Verification, operations and phase release

Required test programme

Phase-specific invariants

M8A — Domain, shared contracts and API foundation

Implement only the phase domain foundation

M8B — Frontend, decision experience and accessibility

Implement only the phase frontend

M8C — Durable workflows, integrations and AI/provider boundary

Implement only integration and durable behaviour

| Phase | Outcome | Sub-prompts |
| --- | --- | --- |
| M0 | Repository constitution, discovery and verified decisions | A–D |
| M1 | Business diagnosis and commercial foundation | A–D |
| M2 | Doctrine, knowledge, evidence and novice guidance | A–D |
| M3 | Strategy, scenarios, campaigns and command centre | A–D |
| M4 | Content, brand, SEO, website and assets | A–D |
| M5 | Consent, identity, pipeline and lifecycle | A–D |
| M6 | Social operations, reviews and reputation | A–D |
| M7 | Measurement, attribution, experiments and executive intelligence | A–D |
| M8 | Paid media, landing pages and conversion | A–D |
| M9 | Events-as-marketing, PR, partners, creators and advocacy | A–D |
| M10 | Event OS, Academy and finance/control integration | A–D |
| M11 | AI evaluation, bounded autonomy and production certification | A–D |

# How to use this programme

Place the six ratified foundation documents under `docs/marketing-os/foundation/` and record their checksums in `docs/marketing-os/document-register.md`. Do not commit drafts as authoritative without a ratification record.

Begin on a clean branch from the current default branch. M0A is the only prompt allowed to create the initial structure. Later prompts must inspect and preserve the repository rather than regenerate it.

Paste one complete lettered prompt into Cursor. Require Cursor to stop after its evidence report and commit. Independently inspect the diff and run the named gates before continuing.

If Cursor encounters a missing CEO, legal, cultural, provider, security or architecture decision, it records the issue in `OPEN_ITEMS.md` and stops. A placeholder may preserve compile-time shape; it may not simulate an approval or working connector.

Every phase ends with D: test, security, accessibility, deployment and acceptance evidence. Do not begin the next phase when D is incomplete.

Never paste secrets into chat, prompts, source code, fixtures, screenshots or Git. Configure secrets through approved deployment controls only.

# Programme-wide acceptance scale

| State | Meaning | Minimum evidence |
| --- | --- | --- |
| NOT STARTED | No authorised implementation | None |
| DESIGNED | Architecture and contract ratified | Decision/architecture record |
| BUILT | Code exists and local gates pass | Paths, migration and commit |
| TESTED | Automated acceptance passes | Commands, results and artifacts |
| VALIDATED | Representative human or provider evidence passes | Evaluation/rehearsal record |
| RELEASED | Approved production deployment | Deployment ID, smoke evidence, authority |
| BLOCKED | Required external decision/evidence absent | Open item, owner and safe state |

# M0 — Repository Constitution, Discovery and Verified Decisions

Turn the empty repository and all external assumptions into a ratified, testable foundation.

Phase boundary: Do not invent current package versions. Inspect stable releases and record the selected versions in an ADR and lockfile. Establish the monorepo only after the topology decision.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M0A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M0B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M0C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M0D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M0A — Domain, shared contracts and API foundation

Purpose: Turn the empty repository and all external assumptions into a ratified, testable foundation.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: ArchitectureDecision, DocumentControl, CapabilityVerification, DataClassification, ExternalDependency, BuildEvidence.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /health, /api/system/readiness, /api/system/capabilities.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const CapabilityStateSchema=z.enum(['NOT_CONFIGURED','NOT_SUPPORTED','NOT_PERMITTED','HEALTHY','DEGRADED','STALE']);
export const RepositoryFactSchema=z.object({key:z.string(),value:z.string(),source:z.string(),observedAt:z.string().datetime(),verifiedBy:z.string()});
export const DecisionStatusSchema=z.enum(['PROPOSED','RATIFIED','REJECTED','SUPERSEDED']);

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M0A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M0B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Repository Constitution, Discovery and Verified Decisions surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /setup/readiness, /setup/decisions.

Create reusable components: ReadinessMatrix, DecisionQueue, CapabilityMatrix, EvidenceIndex.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M0B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M0C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Repository Constitution, Discovery and Verified Decisions frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M0C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M0D — Verification, operations and phase release

Purpose: Prove Repository Constitution, Discovery and Verified Decisions works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Repository Constitution, Discovery and Verified Decisions journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Do not invent current package versions. Inspect stable releases and record the selected versions in an ADR and lockfile. Establish the monorepo only after the topology decision.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M0D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M1 — Business Diagnosis and Commercial Foundation

Make the system understand Maison Doclar, its offers, capacity, economics, markets and evidence gaps before campaign generation.

Phase boundary: Treat strategic-plan prices, markets and five-year figures as hypotheses until CEO/finance ratification. Capacity data is UNKNOWN until Event OS integration or an approved manual source exists.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M1A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M1B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M1C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M1D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M1A — Domain, shared contracts and API foundation

Purpose: Make the system understand Maison Doclar, its offers, capacity, economics, markets and evidence gaps before campaign generation.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: BusinessProfile, MarketScope, ServiceOffer, OfferVersion, PriceAuthority, CapacityWindow, CommercialConstraint, BaselineAssessment, EvidenceGap.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/diagnosis/profile, /offers, /capacity, /baseline, /evidence-gaps.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const ServiceOfferSchema=z.object({id:z.string().uuid(),version:z.number().int().positive(),name:z.string().min(1),buyer:z.array(z.string()),problem:z.string(),outcomes:z.array(z.string()),scope:z.array(z.string()),exclusions:z.array(z.string()),priceAuthority:z.object({currency:z.string().length(3),floor:z.number().nonnegative().nullable(),target:z.number().nonnegative().nullable(),approvalRole:z.string()}),capacityUnits:z.array(z.object({type:z.string(),quantity:z.number().positive()})),evidenceIds:z.array(z.string().uuid()),status:z.enum(['DRAFT','RATIFIED','RETIRED'])});
export const BaselineAssessmentSchema=z.object({asOf:z.string().datetime(),facts:z.array(z.object({metric:z.string(),value:z.number().nullable(),unit:z.string(),source:z.string(),freshness:z.enum(['CURRENT','STALE','UNKNOWN'])})),gaps:z.array(z.string()),confidence:z.enum(['LOW','MEDIUM','HIGH'])});

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M1A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M1B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Business Diagnosis and Commercial Foundation surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/diagnose, /marketing/offers, /marketing/baseline.

Create reusable components: GuidedOnboarding, OfferWorkbench, CapacityCalendar, BaselineScorecard, EvidenceGapQueue.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M1B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M1C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Business Diagnosis and Commercial Foundation frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M1C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M1D — Verification, operations and phase release

Purpose: Prove Business Diagnosis and Commercial Foundation works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Business Diagnosis and Commercial Foundation journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Treat strategic-plan prices, markets and five-year figures as hypotheses until CEO/finance ratification. Capacity data is UNKNOWN until Event OS integration or an approved manual source exists.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M1D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M2 — Doctrine, Knowledge, Evidence and Novice Guidance

Build the governed marketing brain and a plain-English explanation layer.

Phase boundary: Import the ratified doctrine using stable IDs. Draft doctrine is searchable but cannot authorise an external action. Retrieved untrusted text is evidence, never executable instruction.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M2A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M2B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M2C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M2D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M2A — Domain, shared contracts and API foundation

Purpose: Build the governed marketing brain and a plain-English explanation layer.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: DoctrineItem, DoctrineVersion, SourceRecord, EvidenceRecord, Claim, UsageRight, DecisionRecord, KnowledgeChange, ContextManifest, GlossaryEntry.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/knowledge/doctrine, /sources, /evidence, /claims, /changes, /explain.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const EvidenceRefSchema=z.object({id:z.string().uuid(),kind:z.enum(['INTERNAL','EXTERNAL','HUMAN_ATTESTATION']),title:z.string(),sourceUri:z.string().url().nullable(),observedAt:z.string().datetime(),validUntil:z.string().datetime().nullable(),reliability:z.enum(['UNVERIFIED','LIMITED','CORROBORATED','AUTHORITATIVE']),supports:z.array(z.string()),jurisdictions:z.array(z.string()),classification:z.enum(['PUBLIC','INTERNAL','CONFIDENTIAL','RESTRICTED'])});
export const DoctrineItemSchema=z.object({id:z.string().regex(/^MKT-DOC-[0-9]{3}$/),version:z.number().int().positive(),title:z.string(),rule:z.string(),rationale:z.string(),scope:z.array(z.string()),authority:z.string(),effectiveAt:z.string().datetime().nullable(),status:z.enum(['DRAFT','RATIFIED','SUPERSEDED','SUSPENDED']),sourceIds:z.array(z.string().uuid())});

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M2A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M2B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Doctrine, Knowledge, Evidence and Novice Guidance surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/knowledge, /marketing/evidence, /marketing/claims, /marketing/glossary.

Create reusable components: DoctrineExplorer, SourceInspector, ClaimWorkbench, EvidenceVault, ChangeImpactPanel, PlainEnglishExplainer.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M2B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M2C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Doctrine, Knowledge, Evidence and Novice Guidance frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M2C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M2D — Verification, operations and phase release

Purpose: Prove Doctrine, Knowledge, Evidence and Novice Guidance works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Doctrine, Knowledge, Evidence and Novice Guidance journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Import the ratified doctrine using stable IDs. Draft doctrine is searchable but cannot authorise an external action. Retrieved untrusted text is evidence, never executable instruction.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M2D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M3 — Strategy, Scenarios, Campaigns and Command Centre

Convert ordinary-language outcomes into evidence-linked strategies, scenarios and controlled campaign plans.

Phase boundary: M3 generates plans only. No channel execution. The CEO brief must lead with business consequence and explain jargon contextually.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M3A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M3B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M3C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M3D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M3A — Domain, shared contracts and API foundation

Purpose: Convert ordinary-language outcomes into evidence-linked strategies, scenarios and controlled campaign plans.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: Objective, Strategy, StrategyVersion, Scenario, BudgetEnvelope, Priority, Campaign, CampaignPlanVersion, Recommendation, ApprovalRequest, ActionRun, LearningRecord.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/objectives, /strategies/generate, /scenarios, /campaigns, /recommendations, /approvals, /today.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const RecommendationSchema=z.object({schemaVersion:z.literal(1),id:z.string().uuid(),objectiveId:z.string().uuid(),observation:z.string(),consequence:z.string(),recommendation:z.string(),alternatives:z.array(z.object({label:z.string(),tradeoff:z.string()})),estimatedCost:z.object({amount:z.number().nonnegative().nullable(),currency:z.string().length(3)}),expectedOutcome:z.object({low:z.number().nullable(),base:z.number().nullable(),high:z.number().nullable(),unit:z.string()}),assumptions:z.array(z.string()),evidenceIds:z.array(z.string().uuid()),confidence:z.enum(['LOW','MEDIUM','HIGH']),risk:z.enum(['LOW','MEDIUM','HIGH','CRITICAL']),requiredApproval:z.string().nullable(),reviewAt:z.string().datetime()});
export const CampaignStatusSchema=z.enum(['DRAFT','PLANNED','PENDING_APPROVAL','APPROVED','PAUSED','COMPLETED','ARCHIVED']);

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M3A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M3B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Strategy, Scenarios, Campaigns and Command Centre surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/today, /marketing/strategy, /marketing/campaigns, /marketing/approvals.

Create reusable components: TodayBrief, ObjectiveInterpreter, StrategyCanvas, ScenarioCompare, CampaignWorkspace, DecisionBrief, ApprovalGate, ActivityFeed.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M3B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M3C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Strategy, Scenarios, Campaigns and Command Centre frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M3C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M3D — Verification, operations and phase release

Purpose: Prove Strategy, Scenarios, Campaigns and Command Centre works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Strategy, Scenarios, Campaigns and Command Centre journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: M3 generates plans only. No channel execution. The CEO brief must lead with business consequence and explain jargon contextually.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M3D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M4 — Content, Brand, SEO, Website and Assets

Produce evidence-grounded, rights-controlled content and publish to owned surfaces with exact-version lineage.

Phase boundary: Publication executes only the immutable approved version. A changed claim, right, destination or content version invalidates approval. Do not add a CMS without an ADR.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M4A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M4B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M4C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M4D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M4A — Domain, shared contracts and API foundation

Purpose: Produce evidence-grounded, rights-controlled content and publish to owned surfaces with exact-version lineage.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: ContentBrief, ContentAsset, ContentVersion, ContentDerivative, BrandRule, BrandCheck, SeoRecord, MediaAsset, UsageRight, PublicationJob, ModelRun.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/content/briefs, /generate, /assets, /versions, /approve, /publish, /rollback, /seo.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const ContentTypeSchema=z.enum(['BLOG_POST','LANDING_PAGE','EMAIL','WHATSAPP','SMS','INSTAGRAM_POST','FACEBOOK_POST','AD','VIDEO_SCRIPT','PRESS_PITCH','PARTNER_BRIEF']);
export const StructuredContentSchema=z.object({headline:z.string(),deck:z.string().nullable(),sections:z.array(z.object({id:z.string(),heading:z.string(),body:z.string(),claimIds:z.array(z.string().uuid())})),cta:z.object({label:z.string(),href:z.string().url().nullable()}).nullable(),altText:z.array(z.string()),seo:z.object({slug:z.string(),metaTitle:z.string(),metaDescription:z.string(),keywords:z.array(z.string())})});
export const ContentStatusSchema=z.enum(['DRAFT','IN_REVIEW','APPROVED','SCHEDULED','PUBLISHED','ARCHIVED','FAILED']);

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M4A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M4B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Content, Brand, SEO, Website and Assets surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/studio, /marketing/content, /marketing/editorial, /marketing/seo, /marketing/assets.

Create reusable components: BriefEditor, StructuredEditor, BrandCheckPanel, EvidencePanel, RightsPanel, SEOInspector, DerivativeMap, DiffViewer, PublicationPreview.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M4B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M4C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Content, Brand, SEO, Website and Assets frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M4C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M4D — Verification, operations and phase release

Purpose: Prove Content, Brand, SEO, Website and Assets works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Content, Brand, SEO, Website and Assets journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Publication executes only the immutable approved version. A changed claim, right, destination or content version invalidates approval. Do not add a CMS without an ADR.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M4D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M5 — Consent, Identity, Pipeline and Lifecycle

Build respectful relationship intelligence and consent-aware journeys without converting operational guests into prospects.

Phase boundary: Consent is policy data, not an AI guess. Re-check at planning and execution. A guest identifier from Event OS remains excluded unless a separate approved marketing purpose and permission exist.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M5A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M5B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M5C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M5D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M5A — Domain, shared contracts and API foundation

Purpose: Build respectful relationship intelligence and consent-aware journeys without converting operational guests into prospects.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: Party, ContactPoint, IdentityLink, Account, Segment, SegmentMembership, Consent, Preference, Suppression, Lead, Opportunity, PipelineStage, Journey, JourneyNode, MessageTemplate, ChannelRun, DeliveryAttempt.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/parties, /accounts, /segments, /consents, /suppressions, /leads, /opportunities, /journeys, /messages/preflight.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const ConsentDecisionSchema=z.object({partyId:z.string().uuid(),contactPointId:z.string().uuid(),purpose:z.string(),channel:z.enum(['EMAIL','WHATSAPP','SMS','SOCIAL_DM']),jurisdiction:z.string(),decision:z.enum(['ALLOW','DENY','UNKNOWN']),basis:z.string().nullable(),effectiveAt:z.string().datetime(),expiresAt:z.string().datetime().nullable(),sourceEvidenceId:z.string().uuid().nullable()});
export const IdentityLinkSchema=z.object({leftPartyId:z.string().uuid(),rightIdentifier:z.string(),confidence:z.number().min(0).max(1),reasons:z.array(z.string()),status:z.enum(['PROPOSED','CONFIRMED','REJECTED','REVERSED'])});

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M5A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M5B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Consent, Identity, Pipeline and Lifecycle surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/relationships, /marketing/audiences, /marketing/pipeline, /marketing/journeys, /marketing/governance/consent.

Create reusable components: Party360, IdentityReview, SegmentBuilder, ConsentLedger, PipelineBoard, JourneyCanvas, MessageComposer, PreflightPanel.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M5B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M5C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Consent, Identity, Pipeline and Lifecycle frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M5C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M5D — Verification, operations and phase release

Purpose: Prove Consent, Identity, Pipeline and Lifecycle works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Consent, Identity, Pipeline and Lifecycle journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Consent is policy data, not an AI guess. Re-check at planning and execution. A guest identifier from Event OS remains excluded unless a separate approved marketing purpose and permission exist.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M5D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M6 — Social Operations, Reviews and Reputation

Provide provider-capability-aware social publishing, conversation triage, review management and reputation escalation.

Phase boundary: Do not promise broad listening, DMs, comments, publishing formats or review access until verified per account and API version. Legal, safety, discrimination, press and crisis responses are never autonomous.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M6A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M6B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M6C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M6D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M6A — Domain, shared contracts and API foundation

Purpose: Provide provider-capability-aware social publishing, conversation triage, review management and reputation escalation.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: SocialAccount, ConnectorCapability, SocialAsset, SocialPublication, SocialInteraction, Conversation, Review, ReputationCase, ResponseDraft, Escalation, ModerationRule.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/social/accounts, /publications, /interactions, /reviews, /reputation/cases, /responses, /escalations.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const InteractionRiskSchema=z.enum(['ROUTINE','COMPLAINT','SENSITIVE','LEGAL','SAFETY','DISCRIMINATION','PRESS','CRISIS']);
export const ResponseAuthoritySchema=z.object({interactionId:z.string().uuid(),risk:InteractionRiskSchema,mode:z.enum(['DRAFT_ONLY','HUMAN_APPROVAL','PREAPPROVED_EXECUTION']),requiredRole:z.string(),blockedReason:z.string().nullable()});
export const ConnectorCapabilitySchema=z.object({provider:z.string(),accountId:z.string(),capability:z.string(),state:z.enum(['NOT_CONFIGURED','NOT_SUPPORTED','NOT_PERMITTED','HEALTHY','DEGRADED','STALE']),verifiedAt:z.string().datetime().nullable(),apiVersion:z.string().nullable()});

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M6A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M6B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Social Operations, Reviews and Reputation surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/social, /marketing/inbox, /marketing/reviews, /marketing/reputation.

Create reusable components: SocialCalendar, ChannelPreview, UnifiedInbox, InteractionTriage, ReviewDesk, ReputationCaseView, ResponseApproval, ConnectorHealth.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M6B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M6C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Social Operations, Reviews and Reputation frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M6C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M6D — Verification, operations and phase release

Purpose: Prove Social Operations, Reviews and Reputation works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Social Operations, Reviews and Reputation journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Do not promise broad listening, DMs, comments, publishing formats or review access until verified per account and API version. Legal, safety, discrimination, press and crisis responses are never autonomous.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M6D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M7 — Measurement, Attribution, Experiments and Executive Intelligence

Create a reconciled fact model that explains value and uncertainty without turning correlation into causation.

Phase boundary: Finance owns ledger actuals. Platform metrics are evidence sources, not unquestioned truth. Report attribution under a named model and permit an INCONCLUSIVE experiment result.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M7A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M7B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M7C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M7D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M7A — Domain, shared contracts and API foundation

Purpose: Create a reconciled fact model that explains value and uncertainty without turning correlation into causation.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: EventFact, FactSource, MetricDefinition, MetricRollup, Touchpoint, AttributionRun, AttributionResult, Experiment, VariantAssignment, ExperimentResult, Forecast, Insight, DataQualityIssue, ExecutiveReport.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/facts, /metrics, /attribution, /experiments, /forecasts, /insights, /reports.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const EvidenceClassSchema=z.enum(['OBSERVED','ATTRIBUTED','EXPERIMENTAL','INFERRED','FORECAST']);
export const MetricDefinitionSchema=z.object({id:z.string(),name:z.string(),description:z.string(),formula:z.string(),unit:z.string(),grain:z.string(),sourcePriority:z.array(z.string()),owner:z.string(),freshnessSlaMinutes:z.number().int().positive()});
export const ExperimentSchema=z.object({id:z.string().uuid(),hypothesis:z.string(),primaryMetricId:z.string(),guardrailMetricIds:z.array(z.string()),eligibility:z.string(),allocation:z.record(z.string(),z.number().min(0).max(1)),minimumEvidence:z.string(),stoppingRule:z.string(),status:z.enum(['DRAFT','APPROVED','RUNNING','STOPPED','INCONCLUSIVE','CONCLUDED'])});

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M7A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M7B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Measurement, Attribution, Experiments and Executive Intelligence surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/results, /marketing/attribution, /marketing/experiments, /marketing/forecasts, /marketing/reports.

Create reusable components: ResultsWorkspace, FunnelReconciliation, AttributionExplain, ExperimentRegistry, ForecastRange, InsightCard, DataQualityPanel, ExecutiveReport.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M7B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M7C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Measurement, Attribution, Experiments and Executive Intelligence frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M7C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M7D — Verification, operations and phase release

Purpose: Prove Measurement, Attribution, Experiments and Executive Intelligence works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Measurement, Attribution, Experiments and Executive Intelligence journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Finance owns ledger actuals. Platform metrics are evidence sources, not unquestioned truth. Report attribution under a named model and permit an INCONCLUSIVE experiment result.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M7D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M8 — Paid Media, Landing Pages and Conversion

Plan and operate provider-supported acquisition with hard spend, rights, consent, measurement and rollback controls.

Phase boundary: Initial production state is planning/draft only. Activation requires separately recorded provider verification, tracking validation, spend authority, exact preview, rights and CEO-approved rollout cohort.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M8A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M8B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M8C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M8D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M8A — Domain, shared contracts and API foundation

Purpose: Plan and operate provider-supported acquisition with hard spend, rights, consent, measurement and rollback controls.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: PaidPlan, SpendAuthority, ProviderCampaign, AdGroup, AdCreative, AudienceDefinition, LandingExperience, ConversionDefinition, BudgetChange, PaidActionRun, ProviderReconciliation.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/paid/plans, /providers, /campaigns, /creatives, /audiences, /spend-authorities, /landing-experiences, /reconcile.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const SpendAuthoritySchema=z.object({id:z.string().uuid(),currency:z.string().length(3),totalCap:z.number().nonnegative(),dailyCap:z.number().nonnegative().nullable(),perActionCap:z.number().nonnegative(),validFrom:z.string().datetime(),validUntil:z.string().datetime(),allowedProviders:z.array(z.string()),allowedObjectives:z.array(z.string()),approvedBy:z.string()});
export const PaidActionSchema=z.object({id:z.string().uuid(),provider:z.string(),action:z.enum(['CREATE_DRAFT','ACTIVATE','PAUSE','ADJUST_BUDGET','ARCHIVE']),target:z.string(),preview:z.record(z.string(),z.unknown()),amountExposure:z.number().nonnegative(),currency:z.string().length(3),approvalId:z.string().uuid(),idempotencyKey:z.string()});

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M8A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M8B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Paid Media, Landing Pages and Conversion surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/paid, /marketing/paid/planner, /marketing/paid/spend, /marketing/conversion.

Create reusable components: PaidPlanner, ProviderCapabilityPanel, AudiencePreview, CreativePreview, SpendGate, LandingPageBuilder, ConversionInspector, ReconciliationPanel.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M8B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M8C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Paid Media, Landing Pages and Conversion frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M8C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M8D — Verification, operations and phase release

Purpose: Prove Paid Media, Landing Pages and Conversion works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Paid Media, Landing Pages and Conversion journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Initial production state is planning/draft only. Activation requires separately recorded provider verification, tracking validation, spend authority, exact preview, rights and CEO-approved rollout cohort.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M8D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M9 — Events-as-Marketing, PR, Partners, Creators and Advocacy

Turn approved event proof and trusted relationships into growth without exploiting guests or interfering with delivery.

Phase boundary: Only Event OS-approved facts and rights may become marketing proof. Creator discovery may not use prohibited scraping. Editorial, gifted, paid and partner relationships remain distinguishable.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M9A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M9B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M9C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M9D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M9A — Domain, shared contracts and API foundation

Purpose: Turn approved event proof and trusted relationships into growth without exploiting guests or interfering with delivery.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: MarketingEventProjection, ContentOpportunity, RightsGrant, PressContact, Pitch, Coverage, Partner, PartnerCampaign, Creator, CreatorEngagement, Deliverable, Disclosure, Referral, AdvocacyRequest.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/events, /rights, /press, /pitches, /coverage, /partners, /creators, /referrals, /advocacy.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const RightsGrantSchema=z.object({id:z.string().uuid(),assetId:z.string().uuid(),purposes:z.array(z.string()),channels:z.array(z.string()),territories:z.array(z.string()),validFrom:z.string().datetime(),validUntil:z.string().datetime().nullable(),restrictions:z.array(z.string()),evidenceId:z.string().uuid(),status:z.enum(['PROPOSED','APPROVED','REVOKED','EXPIRED'])});
export const CreatorEngagementSchema=z.object({id:z.string().uuid(),creatorId:z.string().uuid(),relationshipType:z.enum(['EDITORIAL','GIFTED','PAID','PARTNER']),deliverables:z.array(z.string()),disclosureRequired:z.boolean(),usageRightIds:z.array(z.string().uuid()),approvalStatus:z.enum(['DRAFT','APPROVED','REJECTED'])});

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M9A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M9B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Events-as-Marketing, PR, Partners, Creators and Advocacy surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/events, /marketing/pr, /marketing/partners, /marketing/creators, /marketing/advocacy.

Create reusable components: EventOpportunityBoard, RightsClearance, PressDesk, PitchEditor, CoverageTracker, PartnerWorkspace, CreatorBrief, DeliverableTracker, ReferralLedger.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M9B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M9C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Events-as-Marketing, PR, Partners, Creators and Advocacy frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M9C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M9D — Verification, operations and phase release

Purpose: Prove Events-as-Marketing, PR, Partners, Creators and Advocacy works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Events-as-Marketing, PR, Partners, Creators and Advocacy journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Only Event OS-approved facts and rights may become marketing proof. Creator discovery may not use prohibited scraping. Editorial, gifted, paid and partner relationships remain distinguishable.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M9D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M10 — Estate Integration: Event OS, Academy and Finance/Control

Implement the ratified source-of-truth and authorisation contract without coupling event delivery to marketing availability.

Phase boundary: Use outbox/inbox at-least-once semantics and idempotent consumers. Event OS remains independent for event-day operations. A disagreement in consent uses the more restrictive state until resolved.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M10A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M10B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M10C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M10D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M10A — Domain, shared contracts and API foundation

Purpose: Implement the ratified source-of-truth and authorisation contract without coupling event delivery to marketing availability.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: OutboxEvent, InboxEvent, IntegrationCursor, SyncConflict, ExternalProjection, AuthorizationProjection, CapacityProjection, Handoff, ReconciliationRun.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/integrations/event-os, /academy, /finance, /handoffs, /conflicts, /reconcile.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const EstateEventEnvelopeSchema=<T extends z.ZodTypeAny>(payload:T)=>z.object({eventId:z.string().uuid(),eventName:z.string(),schemaVersion:z.number().int().positive(),producer:z.enum(['EVENT_OS','ACADEMY','MARKETING_OS','DOCTRINE_AUTHORITY']),organisationId:z.string().uuid(),occurredAt:z.string().datetime(),recordedAt:z.string().datetime(),correlationId:z.string().uuid(),causationId:z.string().uuid().nullable(),classification:z.enum(['PUBLIC','INTERNAL','CONFIDENTIAL','RESTRICTED']),purpose:z.string(),payload});
export const ProjectionStateSchema=z.enum(['CURRENT','STALE','CONFLICT','UNAVAILABLE','RESTRICTED']);

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M10A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M10B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible Estate Integration: Event OS, Academy and Finance/Control surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/integrations, /marketing/handoffs, /marketing/conflicts, /marketing/authorisations.

Create reusable components: IntegrationHealth, HandoffReview, CapacityProjectionView, AuthorizationGate, ConflictWorkbench, ReconciliationRunView.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M10B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M10C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the Estate Integration: Event OS, Academy and Finance/Control frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M10C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M10D — Verification, operations and phase release

Purpose: Prove Estate Integration: Event OS, Academy and Finance/Control works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal Estate Integration: Event OS, Academy and Finance/Control journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Use outbox/inbox at-least-once semantics and idempotent consumers. Event OS remains independent for event-day operations. A disagreement in consent uses the more restrictive state until resolved.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M10D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M11 — AI Evaluation, Bounded Autonomy and Production Certification

Prove that the AI is useful, grounded, safe, calibrated and containable before increasing authority.

Phase boundary: Cursor cannot grant production authority, manufacture independent acceptance or mark legal/provider/live evidence complete. Default autonomy remains Observe/Draft until every named gate passes and the CEO records release.

| Sub-prompt | Scope | Completion signal |
| --- | --- | --- |
| M11A | Domain, schemas, migrations, APIs | Typed backend foundation |
| M11B | Frontend and novice-safe UX | Complete interactive vertical surface |
| M11C | Jobs, integrations, AI/provider boundaries | Durable end-to-end behaviour |
| M11D | Tests, security, accessibility, deployment | Phase acceptance evidence |

# M11A — Domain, shared contracts and API foundation

Purpose: Prove that the AI is useful, grounded, safe, calibrated and containable before increasing authority.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase domain foundation

Create or extend bounded records for: EvaluationDataset, EvaluationCase, EvaluationRun, EvaluationResult, ModelRelease, PromptRelease, AutonomyPolicy, ShadowDecision, HumanDecision, Divergence, Incident, EmergencyStop, ReleaseGate.

Create Zod request/response and event contracts in the M0-ratified shared schema package. Implement typed endpoints for: /api/marketing/ai/evaluations, /releases, /shadow, /autonomy, /divergence, /incidents, /emergency-stop, /release-gates.

Use UUID primary keys, organisation scope, actor/source fields, createdAt/updatedAt, integer version, appropriate effective dates, relational foreign keys and indexes. JSON is permitted only for versioned structured documents or provider/model metadata with a schema.

Create repositories and domain services; route handlers validate and authorise, then delegate. React components and route handlers do not contain direct ORM queries.

Define explicit status transitions and domain errors. Append-only audit evidence records before/after references, actor, purpose, request/correlation IDs and decision/approval links.

Create incremental migrations and seed only non-sensitive development fixtures. Do not seed an approval, consent or provider capability as true.

### Minimum TypeScript contract

export const AutonomyLevelSchema=z.enum(['OBSERVE','DRAFT','RECOMMEND','GUARDRAILED_EXECUTE','PROHIBITED']);
export const AutonomyPolicySchema=z.object({id:z.string().uuid(),actionType:z.string(),riskCeiling:z.enum(['LOW','MEDIUM','HIGH','CRITICAL']),level:AutonomyLevelSchema,allowedScopes:z.array(z.string()),requiredChecks:z.array(z.string()),budgetCap:z.number().nonnegative().nullable(),validFrom:z.string().datetime(),validUntil:z.string().datetime().nullable(),approvedBy:z.string(),killSwitchGroup:z.string()});
export const EvaluationResultSchema=z.object({caseId:z.string(),releaseId:z.string(),groundedness:z.number().min(0).max(1),brandFidelity:z.number().min(0).max(1),policyCompliance:z.boolean(),unsupportedClaims:z.number().int().nonnegative(),severity:z.enum(['PASS','WARN','BLOCK']),reviewerDecision:z.string().nullable()});

### API envelope

export const ApiMetaSchema=z.object({requestId:z.string().uuid(),asOf:z.string().datetime()});
export const ApiErrorSchema=z.object({error:z.object({code:z.string(),message:z.string(),fieldErrors:z.record(z.string(),z.array(z.string())).optional()}),meta:ApiMetaSchema});
export type ApiResult<T>={data:T;meta:z.infer<typeof ApiMetaSchema>}|z.infer<typeof ApiErrorSchema>;

### Required acceptance evidence

All work is limited to M11A; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M11B — Frontend, decision experience and accessibility

Purpose: Build the complete user-visible AI Evaluation, Bounded Autonomy and Production Certification surface against A contracts without changing their shapes silently.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only the phase frontend

Create the ratified route surfaces: /marketing/ai/evaluations, /marketing/ai/shadow, /marketing/governance/autonomy, /marketing/governance/release.

Create reusable components: EvaluationDashboard, CaseInspector, ShadowComparison, DivergenceQueue, AutonomyMatrix, EmergencyStop, ReleaseEvidencePack, CEOReleaseGate.

Use typed server-side loaders for initial read data and a schema-validating API client for mutations. Do not expose database or provider shapes to view components.

Every recommendation or action uses the novice-safe decision brief: observation, consequence, primary recommendation, alternatives, evidence, assumptions, cost/exposure, expected range, confidence, risk, authority, rollback and review date.

Never make raw JSON or Markdown the normal editing interface. Use labelled fields, structured editors, previews, diffs and plain-English explanations.

Implement skeleton, empty, populated, editing, processing, success, partial, warning, validation error, API error with retry, stale, forbidden, disconnected and unsupported states.

Add deterministic data-testid values to primary actions and high-risk confirmations. All dialogs trap/restore focus; errors are associated with fields; charts have text alternatives; mobile use remains complete.

### Shared view contract

export interface DecisionBriefViewModel {id:string;title:string;observation:string;consequence:string;recommendation:string;alternatives:Array<{label:string;tradeoff:string}>;evidence:Array<{id:string;title:string;reliability:string;freshness:string}>;assumptions:string[];cost:{amount:number|null;currency:string};expected:{low:number|null;base:number|null;high:number|null;unit:string};confidence:'LOW'|'MEDIUM'|'HIGH';risk:'LOW'|'MEDIUM'|'HIGH'|'CRITICAL';requiredApproval:string|null;rollbackAvailable:boolean;reviewAt:string;}
export interface AsyncSurfaceState<T>{state:'LOADING'|'EMPTY'|'READY'|'PROCESSING'|'SUCCESS'|'WARNING'|'FAILED'|'STALE'|'FORBIDDEN'|'DISCONNECTED'|'UNSUPPORTED';data:T|null;message:string|null;requestId:string|null;}

### Required acceptance evidence

All work is limited to M11B; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M11C — Durable workflows, integrations and AI/provider boundary

Purpose: Connect the AI Evaluation, Bounded Autonomy and Production Certification frontend and domain through observable, recoverable workflows.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Implement only integration and durable behaviour

Implement a durable ActionRun/Job lifecycle: PENDING → CLAIMED → RUNNING → SUCCEEDED or RETRYABLE_FAILED / TERMINAL_FAILED / CANCELLED. A lease may expire and be safely reclaimed.

Create transactional outbox records for consequential domain changes and durable inbox records for incoming events. Consumers deduplicate eventId and persist processing outcome.

Create provider-neutral interfaces and a capability preflight. A provider adapter may exist in NOT_CONFIGURED state; do not simulate success.

Model calls remain server-side. Store provider/model, prompt release, context manifest, schema version, timing, cost/usage where available, validation/evaluator results and status. Never store secrets.

Validate model output before persistence. On invalid output, retry only under a bounded policy; preserve failure evidence and present a safe error rather than raw text.

Re-check approval, consent, rights, budget, capability, data freshness and autonomy immediately before every external effect.

Add health/readiness endpoints that report only dependencies actually checked. Add queue age, failure, lease and connector-health observability.

### Durable work contracts

export const WorkStatusSchema=z.enum(['PENDING','CLAIMED','RUNNING','SUCCEEDED','RETRYABLE_FAILED','TERMINAL_FAILED','CANCELLED']);
export const WorkRecordSchema=z.object({id:z.string().uuid(),organisationId:z.string().uuid(),type:z.string(),status:WorkStatusSchema,idempotencyKey:z.string(),payloadVersion:z.number().int().positive(),attempts:z.number().int().nonnegative(),maxAttempts:z.number().int().positive(),leaseOwner:z.string().nullable(),leaseExpiresAt:z.string().datetime().nullable(),nextAttemptAt:z.string().datetime().nullable(),approvalId:z.string().uuid().nullable(),requestedBy:z.string(),requestedAt:z.string().datetime(),startedAt:z.string().datetime().nullable(),completedAt:z.string().datetime().nullable(),lastErrorCode:z.string().nullable(),resultRef:z.string().nullable()});
export interface CapabilityAdapter<I,O>{capability:string;preflight(input:I):Promise<{state:'HEALTHY'|'DEGRADED'|'NOT_CONFIGURED'|'NOT_SUPPORTED'|'NOT_PERMITTED'|'STALE';reasons:string[]}>;execute(input:I,context:{idempotencyKey:string;approvalId:string|null}):Promise<O>;}

### Required acceptance evidence

All work is limited to M11C; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# M11D — Verification, operations and phase release

Purpose: Prove AI Evaluation, Bounded Autonomy and Production Certification works safely and visibly; do not add new phase features.

GLOBAL EXECUTION CONTRACT — APPLY TO THIS SUB-PROMPT
1. Execute only the named sub-prompt. Inspect the current repository, `docs/marketing-os/foundation/*`, `constitution/*`, `decisions/*`, `OPEN_ITEMS.md`, `BUILD_LEDGER.md`, package manifests, migrations, deployment configuration and immediately preceding acceptance report before editing.
2. Current repository facts are authoritative. If a proposed path conflicts with a ratified M0 decision, use the ratified path and record the mapping; never create a second competing structure.
3. TypeScript strict mode. No `any`, unsafe assertion, unvalidated `unknown`, ignored TypeScript error, or browser-visible raw provider/model/database payload. Use Zod at every request, event, job, provider and model boundary; export inferred types from the owning schema package.
4. Every mutation requires actor identity, organisation scope, authorisation, state-transition validation, optimistic version where needed, append-only audit evidence and idempotency for consequential effects.
5. Treat UNKNOWN, NOT_CONFIGURED, NOT_SUPPORTED, NOT_PERMITTED, DEGRADED and STALE as explicit states. Never render or calculate them as healthy, consented, zero or green.
6. External effects are disabled unless the exact connector capability, consent/purpose, approval, autonomy policy, budget/rights and current preflight all pass. No credential creation, production message, public publication, ad spend or destructive provider action is authorised by this prompt.
7. Background work uses durable Postgres work records with transactional claim, lease expiry, bounded retry, dead-letter/reconciliation, idempotency, graceful shutdown and safe behaviour across Railway deploy draining. No hidden in-process cron.
8. Use server components for read-heavy pages and client components only where interaction requires them. Implement loading, empty, populated, processing, success, warning, failed, stale, forbidden, disconnected and unsupported states; keyboard, focus, semantics, reduced motion and mobile layouts are acceptance requirements.
9. Use the established Maison Doclar tokens and components. Do not install a generic admin template or invent a competing design system.
10. Update `BUILD_LEDGER.md`, `OPEN_ITEMS.md`, affected ADR/DI records, API/event catalogues and evidence index. Commit atomically and push only after all sub-prompt gates pass.
11. Return: repository facts inspected; decisions relied on; changed files; migrations; test/lint/typecheck/security/a11y results; screenshots or traces; deployment status; commit hash; deviations; open items; exact next authorised prompt. Do not claim work you did not verify.
12. STOP if: authority is missing; a migration may damage shared data; provider capability is unverified; a test requires production personal data; secrets are exposed; repository state differs materially from the prompt; or an earlier acceptance gate is incomplete.

## Required test programme

Schema tests: valid fixtures pass; missing schemaVersion, unknown enums, invalid dates/UUIDs, excess confidence/risk values and unexpected fields fail according to policy.

Authorisation tests: cross-organisation access, missing role, expired Academy authorisation where applicable and purpose mismatch fail closed.

State tests: every valid transition passes; illegal, stale-version and repeated transitions fail deterministically.

Idempotency tests: repeated mutation/job/provider event produces one business effect and returns the prior safe result.

Durability tests: lease expiry, worker interruption, retry exhaustion, duplicate webhook/event, partial provider failure and reconciliation.

Privacy/security tests: suppression, scope, restricted-data redaction, prompt injection fixture, secret scan, dependency audit and no raw error leakage.

Playwright: complete the principal AI Evaluation, Bounded Autonomy and Production Certification journey from empty state through creation/review/approval/result, plus blocked, stale, forbidden, disconnected and mobile paths.

Accessibility: automated checks plus keyboard-only completion, logical focus, labelled controls, error announcements, contrast and reduced motion.

Visual evidence: desktop and mobile screenshots for primary, empty, warning, blocked and failure states; inspect for clipping and overflow.

Production or preview deployment: use the M0-ratified Railway/Docker process, run migrations safely, verify health and named routes, and record deployment ID. Provider actions remain disabled unless separately authorised.

## Phase-specific invariants

Invariant: Cursor cannot grant production authority, manufacture independent acceptance or mark legal/provider/live evidence complete. Default autonomy remains Observe/Draft until every named gate passes and the CEO records release.

### Release report template

type PhaseAcceptanceReport={phase:string;commitHash:string;deploymentId:string|null;migrations:Array<{id:string;status:'APPLIED'|'NOT_APPLICABLE'}>;gates:Array<{name:string;command:string;status:'PASS'|'FAIL'|'BLOCKED';evidence:string}>;screenshots:string[];openItems:Array<{id:string;severity:'INFO'|'WARNING'|'BLOCKER';owner:string}>;rollback:string;independentVerification:'PENDING'|'PASS'|'FAIL';};

### Required acceptance evidence

All work is limited to M11D; no forward-phase implementation.

Typecheck, lint and relevant unit/integration tests pass with exact command output.

Changed surfaces show all required user and failure states.

No secret, raw provider payload, raw model output or unvalidated JSON reaches the browser.

BUILD_LEDGER and OPEN_ITEMS accurately state completed, partial and blocked work.

One atomic commit is pushed and the reported hash matches the reviewed diff.

### Stop conditions

A required decision or upstream gate is absent.

Repository facts contradict the proposed design materially.

The change would create a second source of truth or unsafe migration.

Provider, legal, cultural, financial or CEO authority would have to be invented.

A test can pass only by weakening a guardrail, using production personal data or hiding a failure.

# Appendix A — M0 clean-slate repository target

/
  apps/web/                         # Next.js operator and owned surfaces
  packages/marketing-schemas/       # Zod contracts + inferred TypeScript types
  packages/marketing-domain/        # Pure domain policies and state machines
  packages/marketing-ui/            # Maison components and view models
  packages/integration-contracts/   # Estate events and external adapter contracts
  services/marketing-worker/        # Durable jobs; only if M0 ratifies service split
  prisma/ or apps/web/prisma/       # One ratified location only
  constitution/architecture/
  constitution/decisions/
  docs/marketing-os/foundation/
  docs/marketing-os/api-catalogue.md
  docs/marketing-os/event-catalogue.md
  docs/marketing-os/evidence/
  OPEN_ITEMS.md
  BUILD_LEDGER.md
  pnpm-workspace.yaml
  package.json
  .env.example                      # names and descriptions; never values

The topology above is a target for M0 consideration, not permission to duplicate an existing structure. M0 records one final path for Prisma, auth, UI tokens, worker topology and deployment configuration.

# Appendix B — Required architecture decisions

| ADR/DI | Decision | Must be resolved by |
| --- | --- | --- |
| ADR-001 | Workspace topology, package ownership and import boundaries | M0A |
| ADR-002 | Runtime versions and dependency-selection method | M0A |
| ADR-003 | Database schema, migration ownership and tenancy | M0B |
| ADR-004 | Authentication, authorisation and service identity | M0B |
| ADR-005 | Durable jobs, outbox/inbox and worker deployment | M0C |
| ADR-006 | Asset storage, scanning and rights metadata | M0C |
| ADR-007 | Model provider, prompt release and evaluation abstraction | M0C |
| DI-001 | Initial markets and jurisdiction policy placeholders | Before M1 release |
| DI-002 | Offer and price authority | Before M3 release |
| DI-003 | Initial channel/provider priority | Before M5C |
| DI-004 | Initial paid-spend authority: zero unless approved | Before M8 |
| DI-005 | Initial autonomy: Observe/Draft | Before M3 |
| DI-006 | Cross-system endpoints and service identities | Before M10 |

# Appendix C — Global non-functional budgets

| Area | Initial target | Release interpretation |
| --- | --- | --- |
| Availability | No false SLA; measure before commitment | Health and degradation are visible |
| Performance | Core operator pages p75 server response and interaction budgets set in M0 | Regression gate after baseline |
| Accessibility | WCAG 2.2 AA target | Automated + manual keyboard evidence |
| Security | OWASP-aligned application controls and threat model | No unresolved critical finding |
| Privacy | Purpose, minimisation, retention and rights workflows | Legal conclusions remain externally ratified |
| Jobs | No lost acknowledged work; recoverable lease semantics | Fault-injection evidence |
| Audit | All consequential effects reconstructable | Append-only test and correlation |
| AI | Schema validity, groundedness, claim and policy evaluation | M11 controls production expansion |
| Cost | Per-model-run and per-channel action observability | Budget alerts; no hidden unbounded spend |

# Appendix D — Cursor handoff commands

## Start a sub-prompt

Read the complete Marketing OS programme for context. Execute only [PHASE-ID]. First report the repository facts and earlier acceptance evidence you found. If its prerequisites pass, implement [PHASE-ID] exactly. Stop after tests, evidence, atomic commit and push. Do not begin the next sub-prompt.

## Continue after review

I have reviewed commit [HASH] and the [PHASE-ID] evidence. Address only these review findings: [LIST]. Re-run all [PHASE-ID] gates, update the ledger, amend or create one atomic commit as instructed, push, and stop. Do not begin the next sub-prompt.

## Recover from interruption

Do not assume the prior run completed. Inspect Git status, recent commits, BUILD_LEDGER, deployment state and test evidence for [PHASE-ID]. Report what is verified complete, partial, absent or unsafe. Resume only the incomplete scope of [PHASE-ID], preserving valid work. Stop on ambiguity or migration/provider risk.

# Appendix E — Final programme release gates

All 48 sub-prompts have explicit acceptance reports or a CEO-approved not-applicable disposition.

All critical doctrine items map to implemented data, workflow, AI, interface and tests; no critical orphan remains.

External connectors expose only verified account-specific capabilities and fail closed when permissions or health change.

Consent, suppression, rights, spend and Academy authorisation are rechecked at execution time.

Financial and Event OS facts reconcile or show a visible conflict; Marketing OS is not the accounting or event-delivery authority.

AI releases pass groundedness, unsupported-claim, brand, privacy, prompt-injection, uncertainty and policy evaluations.

Guardrailed execution, if any, is limited by action, risk, scope, time and budget; emergency stop and rollback have been rehearsed.

Independent acceptance evidence is attached. Cursor cannot satisfy this gate by self-report.

The CEO records the production release decision and any residual risk explicitly.

# Document control and supersession

This programme supersedes the earlier external M1–M9 prompt backbone for execution sequencing, while preserving it as source evidence. The earlier architecture remains informative where consistent with the ratified foundation; this M0–M11 programme controls the clean-slate build after CEO ratification. Any change to a contract, phase boundary or authority rule requires a versioned change record and impact assessment.