BUILD CONTROL

# Maison Doclar Master Build Control Index

Canonical execution, acceptance and release register

| Control | Value |
| --- | --- |
| Version | 1.0 - initial ratified-control candidate |
| Authority | Intelligence Specification v1.0 + Canonical Build Blueprint v1.0 + 12 Implementation Specifications + 12 Cursor Prompt Packs |
| Build size | 12 slices; 379 prompts; one accepted commit per prompt |
| Current baseline | Clean repository; build not started unless the CEO records otherwise |
| Execution | One prompt → Cursor claim → independent verification → accept/correct → next prompt |
| Production | Prohibited until Slice 12 G0-G6 and an exact CEO-controlled authorisation |

Purpose

This is the control centre, not another technical specification. It records what is authorised to run, the exact accepted commit, the evidence reviewed, who accepted it, unresolved items and the only lawful next action.

# 1. Canonical document hierarchy

| Priority | Document | Controls |
| --- | --- | --- |
| 1 | Intelligence Specification v1.0 | Business knowledge, decisions, data, application, intelligence, authority and regional logic. |
| 2 | Canonical Build Blueprint v1.0 | Architecture, data boundaries, system modules, slice sequence and whole-system acceptance. |
| 3 | Slice Implementation Specification v1.0 | Binding scope, laws, frontend/backend requirements, tests and slice exit. |
| 4 | Slice Cursor Prompt Pack v1.0 | Atomic implementation sequence and prompt-specific acceptance. |
| 5 | Accepted ADR/decision record | Exact ratified implementation choice where the controlling documents deliberately leave a decision open. |
| 6 | Repository rules/current-state/build ledger | Operational constraints and factual implementation state; cannot weaken items 1-5. |

A conflict is a stop condition. Cursor must cite both clauses and request a decision; it must not invent precedence.

A later prompt may extend an earlier implementation but cannot silently reverse its law, authority or accepted evidence.

# 2. Non-negotiable execution law

Run slices and prompts in numeric order.

Give Cursor the exact LAST_ACCEPTED_COMMIT; never “continue from current state” without verification.

Cursor implements one prompt, runs its mandated checks, updates records, creates one focused commit and stops.

Cursor’s completion report is a claim awaiting independent verification. It cannot accept its own work.

If verification fails, return the same prompt for correction. Do not advance and do not create an informal side prompt.

Record ITEMS BROUGHT FORWARD: NONE or an explicit owner, reason, impact and target. A current-gate requirement cannot be deferred.

No real guest contact, production data or production enablement unless the exact prompt and authority explicitly permit it.

Frontend and backend are one deliverable; missing user journeys, responsive states or browser proof means the prompt is incomplete.

# 3. Status vocabulary

| Status | Meaning | May advance? |
| --- | --- | --- |
| NOT STARTED | No authorised implementation claim exists. | No. |
| IN PROGRESS | Cursor is working on the one authorised prompt. | No. |
| CLAIMED | Cursor submitted commit, report and evidence. | No. |
| CORRECTION REQUIRED | Independent review found a defect or missing evidence. | No; rerun same prompt. |
| ACCEPTED | Independent reviewer accepted the exact commit and evidence. | Yes, to the next prompt only. |
| BLOCKED | A missing decision, dependency, authority or safety condition prevents work. | No. |
| SUPERSEDED | A later accepted correction replaced this commit/evidence. | Use successor only. |
| REVOKED | Acceptance or authority was withdrawn with recorded cause. | No. |

Default state

Every slice and prompt begins NOT STARTED. Silence, elapsed time, a passing CI badge or a deployed preview does not change status.

# 4. Programme control map

| Slice | Outcome | Prompts | Range | Initial status | Acceptance owners |
| --- | --- | --- | --- | --- | --- |
| 1 | Platform foundation | 39 | S1-01 to S1-39 | NOT STARTED | CTO / Architecture / Security / Product |
| 2 | Event creation and guest intake | 46 | S2-01 to S2-46 | NOT STARTED | Guest Data Owner / Privacy / Product |
| 3 | RSVP and guest self-service | 50 | S3-01 to S3-50 | NOT STARTED | Guest Services / Privacy / Product |
| 4 | Guest communications | 62 | S4-01 to S4-62 | NOT STARTED | Communications Owner / Privacy / Operations |
| 5 | Venue layout | 60 | S5-01 to S5-60 | NOT STARTED | Venue/Layout Owner / Accessibility / Product |
| 6 | Seating allocation | 17 | S6-00 to S6-16 | NOT STARTED | Seating Owner / Event Director / Product |
| 7 | Credentials and QR | 17 | S7-00 to S7-16 | NOT STARTED | Credential/Security Owner / Operations |
| 8 | EDR and check-in | 17 | S8-00 to S8-16 | NOT STARTED | Event Director / Gate Operations / Security |
| 9 | Standards, readiness and operational intelligence | 17 | S9-00 to S9-16 | NOT STARTED | CEO / Knowledge Steward / Domain Owners |
| 10 | FaceGate gated integration | 18 | S10-00 to S10-17 | NOT STARTED | CEO / Legal / Privacy / Security |
| 11 | Cross-event knowledge and learning | 18 | S11-00 to S11-17 | NOT STARTED | CEO / Knowledge Curator / Privacy / Legal |
| 12 | Whole-system validation and release | 18 | S12-00 to S12-17 | NOT STARTED | CEO / Release Manager / Acceptance Lead |

Total controlled implementation prompts: 379.

# 5. Dependency and advancement rules

A prompt opens only after the immediately preceding prompt has an ACCEPTED full commit hash.

A slice opens only after the prior slice exit dossier and handoff are independently accepted.

Security, privacy, event scoping, permissions, audit, accessibility, migrations and rollback are cumulative dependencies.

A changed accepted contract triggers impact analysis and replay of every dependent test, browser journey, migration and downstream consumer.

Work may be corrected within the current prompt; it may not be hidden in a future prompt to preserve schedule.

Parallel engineering is permitted only where a ratified prompt explicitly defines independent worktrees and a controlled integration owner; this index does not grant that authority.

# 6. Prompt acceptance record

| Field | Required value |
| --- | --- |
| Prompt | Exact prompt ID and title. |
| Base | Full LAST_ACCEPTED_COMMIT used by Cursor. |
| Claim | Cursor completion-report reference and claimed commit hash. |
| Scope | Changed files, migrations, contracts, UI surfaces, flags and data impact. |
| Evidence | Exact commands/results, browser/device/role observations and artifact references. |
| Review | Independent reviewer, review date, findings and corrections. |
| Decision | ACCEPTED / CORRECTION REQUIRED / BLOCKED / SUPERSEDED / REVOKED. |
| Accepted commit | Full immutable hash; blank unless ACCEPTED. |
| Brought forward | NONE or owner/reason/impact/target; cannot include current-gate requirements. |
| Next action | One exact next prompt, correction or decision request. |

# 7. Minimum independent acceptance gate

Diff is limited to the authorised prompt and based on the declared commit.

All required backend, frontend, data, permission, audit, privacy, accessibility and recovery behavior is present.

Tests exercise real contracts and negative cases; mocks/fakes are confined to approved boundaries.

Real browser interaction covers required roles, widths, states and assistive behavior where UI changed.

Migrations, queues, retries, idempotency, event switching and rollback preserve accepted truth.

No Critical defect, law violation, unexplained failure, hidden TODO or mandatory item brought forward remains.

Documentation, current-state, build ledger, decisions, exact commands/results and full commit hash are complete.

Reviewer records evidence-based acceptance; CEO approval is used only where the specification reserves it.

# 8. Slice control register

## 1. Platform foundation

| Control | Value |
| --- | --- |
| Primary outcome | Tenancy, identity, RBAC, audit, design system, client/event shell |
| Prompt range | S1-01 through S1-39 (39 prompts) |
| Entry dependency | Ratified blueprint and specification |
| Acceptance owners | CTO / Architecture / Security / Product |
| Exit rule | Foundation safe in staging; independent architecture, security, accessibility and CEO dossier accepted. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 2. Event creation and guest intake

| Control | Value |
| --- | --- |
| Primary outcome | Raw intake, quarantine, identity review, EventGuest and households |
| Prompt range | S2-01 through S2-46 (46 prompts) |
| Entry dependency | Accepted Slice 1 exit commit and handoff |
| Acceptance owners | Guest Data Owner / Privacy / Product |
| Exit rule | Guest intake is production-fidelity, reversible, scoped and accepted; Slice 3 handoff frozen. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 3. RSVP and guest self-service

| Control | Value |
| --- | --- |
| Primary outcome | Invitations, signed access, forms, entitlements, RSVP and assistance |
| Prompt range | S3-01 through S3-50 (50 prompts) |
| Entry dependency | Accepted Slice 2 exit commit and handoff |
| Acceptance owners | Guest Services / Privacy / Product |
| Exit rule | Guest and staff RSVP journeys, privacy, scale and recovery accepted; Slice 4 handoff frozen. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 4. Guest communications

| Control | Value |
| --- | --- |
| Primary outcome | Consent, templates, audiences, campaigns, providers, inbound and concierge |
| Prompt range | S4-01 through S4-62 (62 prompts) |
| Entry dependency | Accepted Slice 3 exit commit and handoff |
| Acceptance owners | Communications Owner / Privacy / Operations |
| Exit rule | No real guest contact; communications domain passes sandbox, reliability, privacy and independent exit. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 5. Venue layout

| Control | Value |
| --- | --- |
| Primary outcome | Venue facts, layout studio, geometry, validation, snapshots and publication |
| Prompt range | S5-01 through S5-60 (60 prompts) |
| Entry dependency | Accepted Slice 4 exit commit and handoff |
| Acceptance owners | Venue/Layout Owner / Accessibility / Product |
| Exit rule | Venue/layout authoring, validation, publication and downstream contract accepted. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 6. Seating allocation

| Control | Value |
| --- | --- |
| Primary outcome | Constraints, reservations, deterministic solver, manual edits and seating publication |
| Prompt range | S6-00 through S6-16 (17 prompts) |
| Entry dependency | Accepted Slice 5 exit commit and handoff |
| Acceptance owners | Seating Owner / Event Director / Product |
| Exit rule | Deterministic seating, manual governance, accessibility, load and release rehearsal accepted. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 7. Credentials and QR

| Control | Value |
| --- | --- |
| Primary outcome | Credential templates, rendering, QR/token security, lifecycle and delivery |
| Prompt range | S7-00 through S7-16 (17 prompts) |
| Entry dependency | Accepted Slice 6 exit commit and handoff |
| Acceptance owners | Credential/Security Owner / Operations |
| Exit rule | Credential/QR lifecycle, physical quality, security, recovery and Slice 8 contract accepted. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 8. EDR and check-in

| Control | Value |
| --- | --- |
| Primary outcome | Event-day snapshot, trusted devices, offline ledger, admission and reconciliation |
| Prompt range | S8-00 through S8-16 (17 prompts) |
| Entry dependency | Accepted Slice 7 exit commit and handoff |
| Acceptance owners | Event Director / Gate Operations / Security |
| Exit rule | EDR sole write authority, offline fleet, reconciliation and operational readiness accepted. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 9. Standards, readiness and operational intelligence

| Control | Value |
| --- | --- |
| Primary outcome | Knowledge, standards plans, evidence, readiness, intelligence, decisions and outcomes |
| Prompt range | S9-00 through S9-16 (17 prompts) |
| Entry dependency | Accepted Slice 8 exit commit and handoff |
| Acceptance owners | CEO / Knowledge Steward / Domain Owners |
| Exit rule | Standards-to-evidence-to-intelligence-to-human-decision lifecycle accepted; AI remains shadow. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 10. FaceGate gated integration

| Control | Value |
| --- | --- |
| Primary outcome | Isolated optional biometric service, consent, matching, EDR assertions and deletion |
| Prompt range | S10-00 through S10-17 (18 prompts) |
| Entry dependency | Accepted Slice 9 exit commit and handoff |
| Acceptance owners | CEO / Legal / Privacy / Security |
| Exit rule | FaceGate remains separately gated; consent, fallback, fairness, deletion and Core isolation accepted. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 11. Cross-event knowledge and learning

| Control | Value |
| --- | --- |
| Primary outcome | Governed reusable learning, venues/vendors/patterns, optional person memory and safe analytics |
| Prompt range | S11-00 through S11-17 (18 prompts) |
| Entry dependency | Accepted Slice 10 exit commit and handoff |
| Acceptance owners | CEO / Knowledge Curator / Privacy / Legal |
| Exit rule | Cross-event use is policy-bounded; no silent identity/private pooling/automatic doctrine change. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

## 12. Whole-system validation and release

| Control | Value |
| --- | --- |
| Primary outcome | Immutable candidate, whole-system qualification, reference event, pilot and controlled release |
| Prompt range | S12-00 through S12-17 (18 prompts) |
| Entry dependency | Accepted Slice 11 exit commit and handoff |
| Acceptance owners | CEO / Release Manager / Acceptance Lead |
| Exit rule | A01-A50 and G0-G6 pass; CEO records exact controlled production authorisation and handoff. |
| Status | NOT STARTED |
| Accepted exit commit | ____________________________ |
| Acceptance record | Reviewer: __________ Date: __________ Decision: __________ |

# 9. Cross-cutting evidence register

| Gate | Evidence that must remain current | Owner | Status |
| --- | --- | --- | --- |
| Event/client isolation | Negative UI/API/repository/worker/cache/search/export/provider/AI tests. | Security/Architecture | NOT STARTED |
| Permissions/authority | Role matrix, server denials, reserved decisions, maker-checker and audit. | Security/Domain owner | NOT STARTED |
| Frontend completeness | Route/state inventory, critical journeys, responsive/device and real-browser results. | Product/Accessibility | NOT STARTED |
| Accessibility | Automated and observed keyboard, screen reader, zoom, touch and no-colour evidence. | Accessibility/Product | NOT STARTED |
| Privacy/retention | Minimisation, consent/purpose, rights, deletion/provider deletion and non-resurrection. | Privacy/Legal | NOT STARTED |
| Data integrity | Migrations, constraints, idempotency, versioning, correction and reconciliation. | Architecture/Domain owner | NOT STARTED |
| Offline/recovery | Durable local events, replay/conflicts, backup/restore, rollback and forward-fix. | SRE/Event Director | NOT STARTED |
| Performance/capacity | Ratified budgets, reference workload, tail latency, saturation and fallback. | SRE/Product | NOT STARTED |
| Operations | SLOs, dashboards, alerts, runbooks, on-call, support and provider escalation. | Operations/SRE | NOT STARTED |
| AI | Grounding, calibration, privacy, authority denial and shadow-only stage. | CEO/Security/Privacy | NOT STARTED |
| FaceGate | Consent, fairness, Core isolation, EDR authority, fallback and deletion. | CEO/Legal/Privacy | NOT STARTED |
| Cross-event | Purpose/policy, no silent identity, privacy tiers, cohort safety and governed learning. | CEO/Privacy/Curator | NOT STARTED |

# 10. Defect and decision controls

| Record | Mandatory content | Advance rule |
| --- | --- | --- |
| Defect | ID, candidate/commit, severity, invariant, journey/data impact, evidence, owner, fix and retest. | Critical blocks; High blocks by default. |
| Decision | Question, options, recommendation, authority, rationale, effective scope/version and review trigger. | Only ratified owner closes. |
| Exception | Exact rule, reason, bounded scope, compensating control, approver and expiry. | Cannot waive a hard invariant. |
| Residual risk | Exposure, consequence, control, owner, monitoring, deadline and accepting authority. | Must be visible at slice/release gate. |
| Incident | Timeline, impact, containment, evidence, recovery, reconciliation and follow-up. | Close only with verified recovery. |
| Change after acceptance | Changed artifact, dependency impact, new candidate/commit and replayed evidence. | Old evidence becomes stale where affected. |

# 11. CEO decision points

| Point | CEO decision | What it does not authorise |
| --- | --- | --- |
| Slice entry decisions | Resolve reserved product, privacy, authority and operating assumptions. | Skipping engineering/security evidence. |
| Slice 9 | Approve knowledge governance and reserved operational decision boundaries. | AI execution or automatic doctrine change. |
| Slice 10 | Approve exact FaceGate test/shadow/pilot stage when all co-approvals pass. | General biometric production use. |
| Slice 11 | Approve exact cross-event purpose, privacy tier, cohort and release stage. | Pooling client data or silent identity. |
| Slice 12 pilot | Approve one bounded supervised pilot with stop/fallback authority. | General production. |
| G6 production | Approve exact client/event/capability/region/stage, conditions and rollback. | Any broader or future release candidate. |

# 12. Release gates G0-G6

| Gate | Required proof | Decision authority | Status |
| --- | --- | --- | --- |
| G0 Blueprint ratified | CEO approval and architecture decision record. | CEO | RATIFIED |
| G1 Foundation safe | Isolation, permission, audit, migration, secrets and deployment. | Architecture/Security + CEO | NOT STARTED |
| G2 Domain acceptance | Every Slice 1-11 frontend/backend exit and independent report. | Domain owners/Acceptance Lead | NOT STARTED |
| G3 Reference event | 600-guest lifecycle, load, offline, failure, recovery and reconciliation. | Event Director/Acceptance Lead | NOT STARTED |
| G4 AI shadow | Accuracy, grounding, calibration, privacy, safety and human control. | CEO/Security/Privacy | NOT STARTED |
| G5 Supervised pilot | Observed real-event work, incident review and full reconciliation. | CEO/Event Director | NOT STARTED |
| G6 Production authorisation | Exact CEO scope/stage, support, rollback, monitoring and specialist states. | CEO | NOT STARTED |

Release law

G6 is not a ceremonial sign-off. It is a bounded, revocable decision tied to one immutable release candidate and an exact rollout stage. Failed, stale, Unknown or missing evidence blocks authorisation.

# 13. Working build ledger

| Date | Prompt | Base commit | Claimed commit | Decision | Reviewer | Next action |
| --- | --- | --- | --- | --- | --- | --- |

Duplicate this ledger page as needed. The repository build ledger remains canonical; this document is the executive control view.

# Appendix A. Complete prompt registry

This registry verifies the authorised sequence and titles. Technical instructions remain in the corresponding Cursor Prompt Pack; do not paste this index in place of a prompt.

## Slice 1 — Platform foundation

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S1-01 | Repository constitution and decisions | NOT STARTED |
| S1-02 | Monorepo scaffold | NOT STARTED |
| S1-03 | Local quality toolchain | NOT STARTED |
| S1-04 | Continuous integration and failure proof | NOT STARTED |
| S1-05 | Foundation contracts and Prisma schema | NOT STARTED |
| S1-06 | Migrations and scoped repositories | NOT STARTED |
| S1-07 | Database factories and isolation tests | NOT STARTED |
| S1-08 | Identity contracts, User model and session design | NOT STARTED |
| S1-09 | OIDC flow and protected request resolution | NOT STARTED |
| S1-10 | Authentication screens and browser tests | NOT STARTED |
| S1-11 | Permission catalogue and pure policy evaluator | NOT STARTED |
| S1-12 | Enforcement at route, action and repository boundaries | NOT STARTED |
| S1-13 | Assignment lifecycle services | NOT STARTED |
| S1-14 | Audit model, contract and redaction | NOT STARTED |
| S1-15 | Atomic mutation and denial auditing | NOT STARTED |
| S1-16 | Audit query and export contracts | NOT STARTED |
| S1-17 | Tokens and component documentation harness | NOT STARTED |
| S1-18 | Accessible primitives and form controls | NOT STARTED |
| S1-19 | Navigation, status and data components | NOT STARTED |
| S1-20 | Design-system acceptance | NOT STARTED |
| S1-21 | Protected shell and navigation | NOT STARTED |
| S1-22 | Event context and switch isolation | NOT STARTED |
| S1-23 | Home and global state completion | NOT STARTED |
| S1-24 | Client contracts, APIs and services | NOT STARTED |
| S1-25 | Client list and overview | NOT STARTED |
| S1-26 | Client create/edit/archive interaction | NOT STARTED |
| S1-27 | Client end-to-end acceptance | NOT STARTED |
| S1-28 | Event contracts, lifecycle services and APIs | NOT STARTED |
| S1-29 | Event list and creation | NOT STARTED |
| S1-30 | Event overview, settings and phase history | NOT STARTED |
| S1-31 | Event end-to-end acceptance | NOT STARTED |
| S1-32 | Access administration UI | NOT STARTED |
| S1-33 | Audit viewer and controlled export | NOT STARTED |
| S1-34 | My Work and system health | NOT STARTED |
| S1-35 | Administration end-to-end acceptance | NOT STARTED |
| S1-36 | Local clean-room acceptance | NOT STARTED |
| S1-37 | Railway staging deployment and rollback | NOT STARTED |
| S1-38 | Independent security, accessibility and architecture audit | NOT STARTED |
| S1-39 | Handover, release record and acceptance dossier | NOT STARTED |

## Slice 2 — Event creation and guest intake

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S2-01 | Verify Slice 1 entry gate | NOT STARTED |
| S2-02 | Ratify identity, matching and retention decisions | NOT STARTED |
| S2-03 | Slice 2 architecture and traceability ledger | NOT STARTED |
| S2-04 | Intake domain contracts and enums | NOT STARTED |
| S2-05 | Policy, batch, file and mapping schema | NOT STARTED |
| S2-06 | Raw, working, issue and candidate schema | NOT STARTED |
| S2-07 | Scoped quarantine repositories and migration acceptance | NOT STARTED |
| S2-08 | Private object storage and malware boundary | NOT STARTED |
| S2-09 | Upload and finalisation service | NOT STARTED |
| S2-10 | CSV parser and immutable raw ingestion | NOT STARTED |
| S2-11 | XLSX parser and durable job recovery | NOT STARTED |
| S2-12 | Mapping-version service | NOT STARTED |
| S2-13 | International normalisation library | NOT STARTED |
| S2-14 | Validation, issues and deterministic reprocessing | NOT STARTED |
| S2-15 | Mapping and validation scale/security acceptance | NOT STARTED |
| S2-16 | EventGuest, contacts and requirements schema | NOT STARTED |
| S2-17 | Household and relationship schema/services | NOT STARTED |
| S2-18 | Scoped guest repositories and sensitive projections | NOT STARTED |
| S2-19 | Guest-core integration and security tests | NOT STARTED |
| S2-20 | Match contracts, proposals and policy | NOT STARTED |
| S2-21 | Exact within-event conflict detection | NOT STARTED |
| S2-22 | Fuzzy suggestion engine | NOT STARTED |
| S2-23 | Governed PersonProfile link and reversal | NOT STARTED |
| S2-24 | Candidate review decisions | NOT STARTED |
| S2-25 | Atomic idempotent promotion | NOT STARTED |
| S2-26 | Correction and reversible decisions | NOT STARTED |
| S2-27 | Batch rollback and promotion load acceptance | NOT STARTED |
| S2-28 | Event navigation and intake overview | NOT STARTED |
| S2-29 | New import and secure upload UI | NOT STARTED |
| S2-30 | Batch shell, stage navigation and progress | NOT STARTED |
| S2-31 | Intake frontend foundation acceptance | NOT STARTED |
| S2-32 | Worksheet and header selection UI | NOT STARTED |
| S2-33 | Column mapping and transform preview | NOT STARTED |
| S2-34 | Validation queue and working corrections | NOT STARTED |
| S2-35 | Duplicate, candidate and promotion workspaces | NOT STARTED |
| S2-36 | Guest directory and detail | NOT STARTED |
| S2-37 | Manual guest intake | NOT STARTED |
| S2-38 | Household and identity review UI | NOT STARTED |
| S2-39 | Correction, reversal, settings and history UI | NOT STARTED |
| S2-40 | Deterministic intake intelligence and alerts | NOT STARTED |
| S2-41 | Retention sweep and operational health | NOT STARTED |
| S2-42 | Worker failure, scale and staging integration | NOT STARTED |
| S2-43 | Clean-room full acceptance | NOT STARTED |
| S2-44 | Staging deployment and rollback | NOT STARTED |
| S2-45 | Independent architecture, privacy and UX audit | NOT STARTED |
| S2-46 | Handover and CEO acceptance dossier | NOT STARTED |

## Slice 3 — RSVP and guest self-service

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S3-01 | Verify Slice 2 entry gate | NOT STARTED |
| S3-02 | Ratify RSVP decisions and operating policy | NOT STARTED |
| S3-03 | Slice 3 architecture and traceability ledger | NOT STARTED |
| S3-04 | RSVP identifiers, enums, errors and events | NOT STARTED |
| S3-05 | RSVP policy and privacy configuration schema | NOT STARTED |
| S3-06 | Questionnaire, section and question version schema | NOT STARTED |
| S3-07 | Invitation, token and session schema | NOT STARTED |
| S3-08 | Entitlement, response and projection schema | NOT STARTED |
| S3-09 | Exception, assistance and audit schema | NOT STARTED |
| S3-10 | Scoped repositories and persistence acceptance | NOT STARTED |
| S3-11 | Token cryptography and key-ring contract | NOT STARTED |
| S3-12 | Invitation issue, rotate, revoke and expire services | NOT STARTED |
| S3-13 | Guest token exchange and narrow session | NOT STARTED |
| S3-14 | Session recovery, abuse controls and logout | NOT STARTED |
| S3-15 | Signed-link security acceptance and runbook | NOT STARTED |
| S3-16 | Questionnaire draft service | NOT STARTED |
| S3-17 | Branching and validation compiler | NOT STARTED |
| S3-18 | Publish, close and archive form versions | NOT STARTED |
| S3-19 | Response session and autosave service | NOT STARTED |
| S3-20 | Final submission and immutable receipt | NOT STARTED |
| S3-21 | Attendance intent rules and projection engine | NOT STARTED |
| S3-22 | Companion and entitlement service | NOT STARTED |
| S3-23 | Household respondent authority service | NOT STARTED |
| S3-24 | Headcount exception workflow | NOT STARTED |
| S3-25 | Projection reconciliation and scale acceptance | NOT STARTED |
| S3-26 | Sensitive answer and consent policy | NOT STARTED |
| S3-27 | Assistance request workflow | NOT STARTED |
| S3-28 | Guest amendment service | NOT STARTED |
| S3-29 | Staff correction and withdrawal service | NOT STARTED |
| S3-30 | Retention, closure and correction acceptance | NOT STARTED |
| S3-31 | Guest access, welcome and unavailable states | NOT STARTED |
| S3-32 | Versioned RSVP step renderer | NOT STARTED |
| S3-33 | Attendance and household response UI | NOT STARTED |
| S3-34 | Companion and entitlement UI | NOT STARTED |
| S3-35 | Needs, privacy and assistance UI | NOT STARTED |
| S3-36 | Review, submit and confirmation UI | NOT STARTED |
| S3-37 | Amendment and assistance status UI | NOT STARTED |
| S3-38 | Guest frontend whole-journey acceptance | NOT STARTED |
| S3-39 | RSVP staff overview | NOT STARTED |
| S3-40 | RSVP policy and form builder UI | NOT STARTED |
| S3-41 | Invitation and entitlement workspace | NOT STARTED |
| S3-42 | Response directory and history UI | NOT STARTED |
| S3-43 | Exception and assistance queues | NOT STARTED |
| S3-44 | Deterministic alerts and operational views | NOT STARTED |
| S3-45 | Staff frontend whole-surface acceptance | NOT STARTED |
| S3-46 | Workers, observability and operational recovery | NOT STARTED |
| S3-47 | Integrated security, privacy, load and resilience acceptance | NOT STARTED |
| S3-48 | Clean-room whole-slice acceptance | NOT STARTED |
| S3-49 | Staging deployment, rollback and independent audit | NOT STARTED |
| S3-50 | Handover and CEO acceptance dossier | NOT STARTED |

## Slice 4 — Guest communications

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S4-01 | Entry gate and repository reconnaissance | NOT STARTED |
| S4-02 | Slice 4 contracts and decision record | NOT STARTED |
| S4-03 | Communications schema foundation | NOT STARTED |
| S4-04 | Contact point normalization service | NOT STARTED |
| S4-05 | Consent and lawful-contact ledger | NOT STARTED |
| S4-06 | Suppression and do-not-contact enforcement | NOT STARTED |
| S4-07 | Communication authorization policy | NOT STARTED |
| S4-08 | Channel policy and event configuration | NOT STARTED |
| S4-09 | Quiet hours and frequency caps | NOT STARTED |
| S4-10 | Fallback policy engine | NOT STARTED |
| S4-11 | Template model and version lifecycle | NOT STARTED |
| S4-12 | Template variable registry | NOT STARTED |
| S4-13 | Safe renderer and missing-data policy | NOT STARTED |
| S4-14 | Template management API | NOT STARTED |
| S4-15 | Template management frontend | NOT STARTED |
| S4-16 | Audience query contract | NOT STARTED |
| S4-17 | Audience builder backend | NOT STARTED |
| S4-18 | Audience builder frontend | NOT STARTED |
| S4-19 | Immutable audience snapshots | NOT STARTED |
| S4-20 | Campaign aggregate and state machine | NOT STARTED |
| S4-21 | Campaign composer API | NOT STARTED |
| S4-22 | Campaign composer frontend | NOT STARTED |
| S4-23 | Approval workflow backend | NOT STARTED |
| S4-24 | Approval inbox frontend | NOT STARTED |
| S4-25 | Test-send sandbox | NOT STARTED |
| S4-26 | Scheduler and due-campaign claiming | NOT STARTED |
| S4-27 | Transactional outbox | NOT STARTED |
| S4-28 | Message expansion worker | NOT STARTED |
| S4-29 | Delivery attempt and retry engine | NOT STARTED |
| S4-30 | Email sandbox adapter | NOT STARTED |
| S4-31 | WhatsApp sandbox adapter | NOT STARTED |
| S4-32 | SMS sandbox adapter | NOT STARTED |
| S4-33 | Webhook authentication and replay defence | NOT STARTED |
| S4-34 | Delivery status projection | NOT STARTED |
| S4-35 | Delivery operations frontend | NOT STARTED |
| S4-36 | Inbound message ingestion | NOT STARTED |
| S4-37 | Inbound identity and event resolution | NOT STARTED |
| S4-38 | Conversation aggregate | NOT STARTED |
| S4-39 | Unmatched inbox backend | NOT STARTED |
| S4-40 | Attachments and content safety | NOT STARTED |
| S4-41 | Unified inbox frontend | NOT STARTED |
| S4-42 | Unmatched inbox frontend | NOT STARTED |
| S4-43 | Concierge reply workflow | NOT STARTED |
| S4-44 | SLA and escalation engine | NOT STARTED |
| S4-45 | Contact correction workflow | NOT STARTED |
| S4-46 | Communications dashboard API | NOT STARTED |
| S4-47 | Communications dashboard frontend | NOT STARTED |
| S4-48 | Guest communication timeline frontend | NOT STARTED |
| S4-49 | Event communication settings frontend | NOT STARTED |
| S4-50 | Notification centre and deep links | NOT STARTED |
| S4-51 | Communication intelligence rules | NOT STARTED |
| S4-52 | Intelligence frontend integration | NOT STARTED |
| S4-53 | Audit, observability and redaction | NOT STARTED |
| S4-54 | Retention, deletion and legal hold | NOT STARTED |
| S4-55 | Accessibility and responsive frontend audit | NOT STARTED |
| S4-56 | Frontend integration and state consistency | NOT STARTED |
| S4-57 | Security and privacy test campaign | NOT STARTED |
| S4-58 | Reliability and load qualification | NOT STARTED |
| S4-59 | Clean-room Slice 4 acceptance | NOT STARTED |
| S4-60 | Staging rehearsal and rollback | NOT STARTED |
| S4-61 | Independent audit and defect closure | NOT STARTED |
| S4-62 | CEO handover and Slice 4 exit gate | NOT STARTED |

## Slice 5 — Venue layout

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S5-01 | Entry gate and repository reconnaissance | NOT STARTED |
| S5-02 | Venue-layout ADR and bounded-context contract | NOT STARTED |
| S5-03 | Open-decision register and safe defaults | NOT STARTED |
| S5-04 | Canonical geometry and serialization contracts | NOT STARTED |
| S5-05 | Venue-layout schema foundation | NOT STARTED |
| S5-06 | Database invariants, indexes and immutability | NOT STARTED |
| S5-07 | Venue registry domain and permissions | NOT STARTED |
| S5-08 | Venue facts, evidence and verification | NOT STARTED |
| S5-09 | Venue and EventVenue APIs | NOT STARTED |
| S5-10 | Venue registry and detail frontend | NOT STARTED |
| S5-11 | Event venue setup frontend | NOT STARTED |
| S5-12 | Layout aggregate and lifecycle | NOT STARTED |
| S5-13 | Layout revision and canonical state service | NOT STARTED |
| S5-14 | LayoutObject base and subtype registry | NOT STARTED |
| S5-15 | Zone domain | NOT STARTED |
| S5-16 | Table domain | NOT STARTED |
| S5-17 | Seat geometry domain | NOT STARTED |
| S5-18 | Fixture domain and object catalogue | NOT STARTED |
| S5-19 | Route domain | NOT STARTED |
| S5-20 | Safe, restricted and clearance areas | NOT STARTED |
| S5-21 | Spatial command bus and idempotency | NOT STARTED |
| S5-22 | Create, update and delete object commands | NOT STARTED |
| S5-23 | Move, resize and rotate commands | NOT STARTED |
| S5-24 | Selection, duplication, grouping and layers | NOT STARTED |
| S5-25 | Undo and redo engine | NOT STARTED |
| S5-26 | Autosave, editor lease and visible persistence state | NOT STARTED |
| S5-27 | Stale-editor and reconnect recovery | NOT STARTED |
| S5-28 | Asset upload and provenance | NOT STARTED |
| S5-29 | Asset scanning, derivatives and quarantine | NOT STARTED |
| S5-30 | Asset calibration | NOT STARTED |
| S5-31 | Layout studio shell and route integration | NOT STARTED |
| S5-32 | Konva projection and hydration | NOT STARTED |
| S5-33 | Object library and creation tools | NOT STARTED |
| S5-34 | Typed object inspector | NOT STARTED |
| S5-35 | Layers and object navigator | NOT STARTED |
| S5-36 | Canvas interactions and snapping | NOT STARTED |
| S5-37 | Responsive tablet and mobile surfaces | NOT STARTED |
| S5-38 | Canvas accessibility equivalence | NOT STARTED |
| S5-39 | Capacity model and calculations | NOT STARTED |
| S5-40 | Attendance read adapter | NOT STARTED |
| S5-41 | Validation engine framework | NOT STARTED |
| S5-42 | Geometry, bounds and overlap rules | NOT STARTED |
| S5-43 | Routes, accessibility and clearance rules | NOT STARTED |
| S5-44 | Capacity, source and identifier rules | NOT STARTED |
| S5-45 | Validation centre frontend | NOT STARTED |
| S5-46 | Capacity report frontend | NOT STARTED |
| S5-47 | Layout intelligence rules and UI | NOT STARTED |
| S5-48 | Named snapshots and immutable hashes | NOT STARTED |
| S5-49 | Semantic and spatial version diff | NOT STARTED |
| S5-50 | Snapshot history, comparison and restore frontend | NOT STARTED |
| S5-51 | Layout approval workflow | NOT STARTED |
| S5-52 | Publication and supersession | NOT STARTED |
| S5-53 | Approval, publication and published-view frontend | NOT STARTED |
| S5-54 | Status-marked exports | NOT STARTED |
| S5-55 | Stable downstream publication contract | NOT STARTED |
| S5-56 | Audit, observability, retention and runbooks | NOT STARTED |
| S5-57 | Performance and reliability qualification | NOT STARTED |
| S5-58 | Security, privacy and accessibility audit | NOT STARTED |
| S5-59 | Clean-room staging, rollback and acceptance | NOT STARTED |
| S5-60 | Independent audit, CEO handover and exit gate | NOT STARTED |

## Slice 6 — Seating allocation

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S6-00 | Entry audit and implementation lock | NOT STARTED |
| S6-01 | Canonical seating schema and invariants | NOT STARTED |
| S6-02 | Privacy-minimised input package and readiness | NOT STARTED |
| S6-03 | Constraint service and evidence separation | NOT STARTED |
| S6-04 | Reservation blocks and capacity accounting | NOT STARTED |
| S6-05 | Stateless deterministic solver gateway | NOT STARTED |
| S6-06 | Feasibility, objectives and explanations | NOT STARTED |
| S6-07 | Seating overview, readiness and rule workbenches | NOT STARTED |
| S6-08 | Run launcher, monitor, infeasibility and comparison | NOT STARTED |
| S6-09 | Manual seating commands and revalidation | NOT STARTED |
| S6-10 | Production Seating Studio | NOT STARTED |
| S6-11 | Findings, intelligence and source drift | NOT STARTED |
| S6-12 | Approval, immutable publication and exports | NOT STARTED |
| S6-13 | Performance, reliability, security and accessibility qualification | NOT STARTED |
| S6-14 | Tuning freeze, sealed holdout and release rehearsal | NOT STARTED |
| S6-15 | Independent audit and defect closure | NOT STARTED |
| S6-16 | Slice 6 exit commit and handover | NOT STARTED |

## Slice 7 — Credentials and QR

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S7-00 | Entry audit and threat-model lock | NOT STARTED |
| S7-01 | Canonical credential schema and invariants | NOT STARTED |
| S7-02 | Token, key and QR envelope service | NOT STARTED |
| S7-03 | Template governance and field policy | NOT STARTED |
| S7-04 | Eligibility and dependency hashing | NOT STARTED |
| S7-05 | Sandboxed deterministic rendering and storage | NOT STARTED |
| S7-06 | Credential lifecycle, bulk generation and approval | NOT STARTED |
| S7-07 | Delivery integration and signed guest card | NOT STARTED |
| S7-08 | Revocation, replacement, expiry and containment | NOT STARTED |
| S7-09 | Seating and source staleness workflow | NOT STARTED |
| S7-10 | Resolution gateway and Slice 8 contract | NOT STARTED |
| S7-11 | Credential overview, Template Studio and Preview Lab | NOT STARTED |
| S7-12 | Eligibility, batches, delivery and credential-detail frontend | NOT STARTED |
| S7-13 | Findings, security, audit and recovery frontend | NOT STARTED |
| S7-14 | Physical and 600-guest qualification | NOT STARTED |
| S7-15 | Threat-model review and operational rehearsal | NOT STARTED |
| S7-16 | Independent audit, clean-room exit and Slice 8 handover | NOT STARTED |

## Slice 8 — EDR and check-in

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S8-00 | Entry audit, authority lock and operational policy register | NOT STARTED |
| S8-01 | Canonical EDR schema, migrations and invariants | NOT STARTED |
| S8-02 | Snapshot builder, minimisation and atomic publication | NOT STARTED |
| S8-03 | Runtime lifecycle and sole-write-authority enforcement | NOT STARTED |
| S8-04 | Device trust, provisioning, sessions and loss containment | NOT STARTED |
| S8-05 | Encrypted local runtime, search and durable offline outbox | NOT STARTED |
| S8-06 | Command, idempotency, ledger, projections and corrections | NOT STARTED |
| S8-07 | Sync, gaps, conflicts, SSE and dead-letter recovery | NOT STARTED |
| S8-08 | Admission, denial, referral, re-entry and household services | NOT STARTED |
| S8-09 | Walk-ins, entitlement, capacity and supervisor exceptions | NOT STARTED |
| S8-10 | Event-day command and runtime/device workspaces | NOT STARTED |
| S8-11 | Scanner, kiosk, concierge and household frontend | NOT STARTED |
| S8-12 | Conflict, sync, dead-letter, capacity and recovery workspaces | NOT STARTED |
| S8-13 | Reconciliation, Director close, sealed result and outcome import | NOT STARTED |
| S8-14 | Security, privacy, accessibility, performance and failure qualification | NOT STARTED |
| S8-15 | Supervised 9-device simulation and operational readiness | NOT STARTED |
| S8-16 | Independent audit, clean-room release, rollback and Slice 9 handover | NOT STARTED |

## Slice 9 — Standards, readiness and operational intelligence

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S9-00 | Entry audit, authority and precedence lock | NOT STARTED |
| S9-01 | Knowledge schemas, loader, validation and publication | NOT STARTED |
| S9-02 | Knowledge Library and editor frontend | NOT STARTED |
| S9-03 | Event fact adapters, freshness and applicability engine | NOT STARTED |
| S9-04 | Applicability review and event publication frontend | NOT STARTED |
| S9-05 | Standards Plan, ownership, checkpoints and coverage | NOT STARTED |
| S9-06 | Assurance contracts, evidence and invalidation | NOT STARTED |
| S9-07 | Evidence capture, verification and readiness frontend | NOT STARTED |
| S9-08 | Signals, evaluation, findings, priority and friction | NOT STARTED |
| S9-09 | Recommendations, alerts and escalation | NOT STARTED |
| S9-10 | Decision, approval, action and outcome workflow | NOT STARTED |
| S9-11 | Intelligence, decision, CEO and outcome frontend | NOT STARTED |
| S9-12 | Role briefings, huddles, handover and command cards | NOT STARTED |
| S9-13 | AI shadow harness and divergence review | NOT STARTED |
| S9-14 | Security, privacy, accessibility, performance and failure qualification | NOT STARTED |
| S9-15 | End-to-end intelligence rehearsal and CEO ratification | NOT STARTED |
| S9-16 | Independent audit, clean-room release and Slice 10 handoff | NOT STARTED |

## Slice 10 — FaceGate gated integration

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S10-00 | Entry audit, authority, isolation and threat lock | NOT STARTED |
| S10-01 | Isolated FaceGate foundation and canonical schema | NOT STARTED |
| S10-02 | Event enablement, four-key approvals and kill switch | NOT STARTED |
| S10-03 | Consent, refusal, capacity and rights domain | NOT STARTED |
| S10-04 | Guest consent, refusal, withdrawal and rights frontend | NOT STARTED |
| S10-05 | EventGuest mapping and enrolment lifecycle | NOT STARTED |
| S10-06 | Secure capture, quality, liveness boundary and enrolment UX | NOT STARTED |
| S10-07 | AWS provider adapter, collections and reconciliation | NOT STARTED |
| S10-08 | Matching policy, thresholds and human-review service | NOT STARTED |
| S10-09 | Gate operator and human-review frontend | NOT STARTED |
| S10-10 | Signed EDR assertion, receipt and reconciliation | NOT STARTED |
| S10-11 | Withdrawal, retention sweeper and verified deletion | NOT STARTED |
| S10-12 | Privacy operations, deletion evidence and rights frontend | NOT STARTED |
| S10-13 | Command, incident and operational-control frontend | NOT STARTED |
| S10-14 | Shadow harness, ground truth and fairness evaluation | NOT STARTED |
| S10-15 | Security, privacy, accessibility, scale and failure qualification | NOT STARTED |
| S10-16 | Supervised shadow rehearsal and production decision | NOT STARTED |
| S10-17 | Independent audit, clean-room release and Slice 11 handoff | NOT STARTED |

## Slice 11 — Cross-event knowledge and learning

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S11-00 | Entry audit, policy and privacy lock | NOT STARTED |
| S11-01 | Cross-event domain, schema, policy engine and lineage | NOT STARTED |
| S11-02 | Learning intake, candidate validation and evidence graph | NOT STARTED |
| S11-03 | Venue Identity registry and reversible merge | NOT STARTED |
| S11-04 | Pattern Library, corroboration and event application | NOT STARTED |
| S11-05 | Vendor history, comparable summaries and disputes | NOT STARTED |
| S11-06 | PersonProfile, reversible links and reusable memory domain | NOT STARTED |
| S11-07 | Identity-match and person-memory frontend | NOT STARTED |
| S11-08 | Privacy tiers, contracts and curator promotion | NOT STARTED |
| S11-09 | Learning Inbox and Knowledge Library frontend | NOT STARTED |
| S11-10 | Cohort safety, suppression and portfolio query engine | NOT STARTED |
| S11-11 | Portfolio and CEO intelligence frontend | NOT STARTED |
| S11-12 | Reusable templates, event application and change proposals | NOT STARTED |
| S11-13 | Correction, revocation, retention and privacy operations | NOT STARTED |
| S11-14 | AI advisory and shadow evaluation | NOT STARTED |
| S11-15 | Security, privacy, accessibility, performance and failure qualification | NOT STARTED |
| S11-16 | End-to-end learning rehearsal and policy ratification | NOT STARTED |
| S11-17 | Independent audit, clean-room release and Slice 12 handoff | NOT STARTED |

## Slice 12 — Whole-system validation and release

| Prompt | Controlled outcome | Status |
| --- | --- | --- |
| S12-00 | Entry audit and release policy lock | NOT STARTED |
| S12-01 | Release registry, immutable candidate and evidence graph | NOT STARTED |
| S12-02 | Production-like environment, synthetic data factory and scenario orchestrator | NOT STARTED |
| S12-03 | Whole-system contract, migration, permission and integration qualification | NOT STARTED |
| S12-04 | Frontend route/state inventory and critical journey automation | NOT STARTED |
| S12-05 | Responsive, device, accessibility and observed usability qualification | NOT STARTED |
| S12-06 | 600-guest performance, concurrency and provider-capacity qualification | NOT STARTED |
| S12-07 | Offline fleet, partition, replay and reconciliation harness | NOT STARTED |
| S12-08 | Failure, disaster, backup, restore, rollback and continuity drills | NOT STARTED |
| S12-09 | Security, privacy, retention, deletion and rights qualification | NOT STARTED |
| S12-10 | Observability, SLO, alert, incident and support readiness | NOT STARTED |
| S12-11 | AI shadow, FaceGate and cross-event specialist gates | NOT STARTED |
| S12-12 | Full synthetic Lagos reference-event rehearsal | NOT STARTED |
| S12-13 | Pilot Control Room and Release Evidence Dashboard | NOT STARTED |
| S12-14 | Supervised pilot preparation, training, approvals and dry run | NOT STARTED |
| S12-15 | Supervised pilot execution, close and reconciliation | NOT STARTED |
| S12-16 | Defect correction, independent regression and candidate freeze | NOT STARTED |
| S12-17 | G0-G6 review, CEO authorisation, staged release and handoff | NOT STARTED |

# Appendix B. Final handover checklist

All 379 prompts have an accepted or formally superseded record; none is silently skipped.

All 12 slice exit commits and dossiers are independently accepted.

The release candidate binds exact code, artifacts, migrations, config, knowledge/policies, providers/models, flags and environment.

No orphan requirement, screen, API, event, migration, flag, test, evidence, defect or residual risk remains.

Frontend role journeys, accessibility, device matrix, performance and failure recovery pass on the exact candidate.

All canonical and provider ledgers reconcile; accepted events and correction history are preserved.

Security, privacy, retention/deletion, backup/restore, rollback and support evidence is current.

AI, FaceGate and cross-event capabilities show exact independent stage and authority; default OFF where unapproved.

G0-G6 evidence, reviewers, expiry and decisions are complete.

CEO production record states exact scope, rollout stage, conditions, stop/rollback authority and post-release review.

Canonical completion

The system is complete only when intended users can operate the full event lifecycle through usable, accessible and resilient interfaces; consequential state is governed by canonical data, evidence and authority; the reference event and supervised pilot pass; and the CEO explicitly authorises the bounded production stage.