MAISON DOCLAR

# Slice 1 Implementation Specification and Build Plan

Platform foundation: organisation, client, event, identity, permissions, audit and frontend shell

RATIFIED CONTEXT The Canonical Build Blueprint v1.0 is ratified. The repository is empty. This document authorises planning for Slice 1 only; code begins only after this implementation specification is ratified and the first Cursor prompt is separately approved.

Owner

George Lawson, CEO, Maison Doclar

Controlling architecture

Maison Doclar Canonical Build Blueprint v1.0 — Sections 1, 3–6, 9–11, 13–18 and 20.

Release

Version 1.0 — proposed for Slice 1 ratification

Date

2 September 2026

# Document control

| Control | Position |
| --- | --- |
| Status | Implementation specification proposed for CEO ratification |
| Scope | Slice 1 — Platform Foundation only |
| Repository state | Empty; no existing code, migrations or deployment are assumed |
| Build method | Small verified milestones; one Cursor prompt at a time |
| Acceptance authority | CEO or explicitly delegated architecture authority |
| Change rule | Any material departure requires an architecture decision before implementation |
| Next slice gate | Slice 2 cannot begin until Slice 1 acceptance evidence is complete |

## Ratification decisions

| ID | Decision | Recommended position |
| --- | --- | --- |
| S1-D01 | Approve the monorepo and bounded-package structure | Approve |
| S1-D02 | Approve organisation → client → event as the mandatory scope chain | Approve |
| S1-D03 | Approve policy-based authorisation with default-deny enforcement | Approve |
| S1-D04 | Approve append-only audit events and shared audit projection | Approve |
| S1-D05 | Approve the shared design system and frontend shell as Slice 1 deliverables | Approve |
| S1-D06 | Approve twelve Slice 1 milestones and sequential Cursor prompts | Approve |
| S1-D07 | Approve non-production deployment only until Slice 1 acceptance | Approve |

## How to use this document

- Use it to create the milestone Cursor prompts; do not give Cursor the full document as an unrestricted build request.

- Each milestone inherits all architectural laws and may change only its declared files and contracts.

- Validate frontend and backend together after every milestone that creates user-visible behaviour.

- Treat a Cursor completion report as a claim until repository, tests, browser and deployment evidence are independently checked.

- Record every accepted deviation, debt item and item carried forward.

# Contents

- 1. Slice objective and success definition

- 2. Scope, exclusions and dependencies

- 3. Slice architecture

- 4. Repository and engineering foundation

- 5. Canonical data model

- 6. Authentication and session architecture

- 7. Authorisation and approval policy

- 8. Audit and activity architecture

- 9. Frontend product architecture

- 10. Detailed screen specifications

- 11. Design system specification

- 12. API and server contracts

- 13. Security and privacy requirements

- 14. Testing and acceptance

- 15. Deployment and operational controls

- 16. Milestone build plan

- 17. Cursor prompt contract

- 18. Slice handover and exit gate

- Appendices: permissions, tests, file plan and traceability

# 1. Slice objective and success definition

Slice 1 creates the smallest complete foundation on which every later capability can be built safely. It establishes who Maison Doclar serves, which event is being operated, who may act, how sensitive actions are audited, and how staff navigate the system on desktop, tablet and mobile.

SLICE 1 OUTCOME An authorised user can sign in, see only permitted organisations, clients and events, create and manage a client and event through a usable interface, switch event context safely, view their assignments, and inspect an auditable history. An unauthorised user cannot infer or access another scope.

## 1.1 Business outcomes

- Maison Doclar can represent more than one client without mixing data.

- Every operational screen has a reliable event context.

- Users receive only the access required by their role and assignment.

- The CEO retains explicit reserved authority.

- Every sensitive change produces a trustworthy audit event.

- The frontend establishes a consistent, responsive operating environment.

- Later slices inherit shared contracts instead of inventing their own identity, scope, status or design patterns.

## 1.2 Technical outcomes

- Clean pnpm monorepo with repeatable local and CI setup.

- Next.js staff application with TypeScript strictness and shared packages.

- Neon-compatible PostgreSQL/Prisma baseline with controlled migrations.

- OIDC-compatible staff authentication boundary and secure server sessions.

- Server-enforced authorisation policy with default deny.

- Organisation, client, event, user, role, permission, assignment and audit models.

- Shared design tokens, accessible primitives and responsive application shell.

- Vitest, Playwright, contract, accessibility and isolation tests.

- Non-production Railway deployment with health, logs and rollback evidence.

## 1.3 Definition of success

| Dimension | Pass condition |
| --- | --- |
| Function | Approved users complete the defined client/event journeys |
| Isolation | Cross-client and cross-event access tests all deny safely |
| Frontend | Desktop/tablet/mobile shell and all defined states pass observed review |
| Permissions | Every route, API and mutation enforces policy server-side |
| Audit | Every sensitive mutation records actor, scope, action, before/after reference and correlation |
| Quality | All required checks pass; zero new STD-WC hard-invariant violations |
| Operations | Staging deployment is healthy, observable and recoverable |
| Governance | Traceability, decisions and acceptance evidence are complete |

# 2. Scope, exclusions and dependencies

## 2.1 Included

- Repository, toolchain, CI and constitutional documentation.

- Organisation, client, optional event programme and event records.

- Event lifecycle and phase history.

- Staff user identity, authentication adapter and secure sessions.

- Roles, permissions, role-permission grants and event assignments.

- Reserved authority and approval-policy scaffolding.

- Append-only audit events and authorised audit viewer.

- Global frontend shell, client workspace, event setup, event overview and My Work foundation.

- Shared design system, responsive behaviour and mandatory interface states.

- Health, observability, migration and staging deployment controls.

## 2.2 Explicitly excluded

- Guest and household records.

- Guest intake, RSVP, communications and credentials.

- Venue layout and seating.

- Vendors, staff deployment, protocol, culture, VIP, ceremony and readiness records.

- Event-day snapshot, device management and check-in.

- AI recommendations and knowledge ingestion.

- Biometrics.

- Production use with real guest or event data.

- Migration of legacy application data or code.

## 2.3 Dependencies

| Dependency | Required position |
| --- | --- |
| Canonical Blueprint | Ratified — confirmed by CEO |
| Repository | Empty — confirmed by CEO |
| Git hosting | Repository location and protected main branch available before Milestone 1 |
| Neon | Non-production project/database credentials supplied through approved secret handling before database milestone |
| Railway | Non-production project and scoped deploy credential before deployment milestone |
| Estate SSO / identity provider | Issuer, client and redirect configuration available before production-like authentication acceptance |
| Domain name | Optional for Slice 1 staging; local/Railway URL acceptable |
| Logo/brand assets | Not blocking; use typographic Maison Doclar identity and approved palette |

## 2.4 Stop conditions

- A requested change contradicts the ratified blueprint.

- A credential is broad-scope where a scoped credential can be issued.

- The identity provider contract is unavailable and implementation would require inventing a production auth scheme.

- A migration cannot be proven against a disposable or production-like database.

- Frontend behaviour cannot be tested at desktop, tablet and mobile sizes.

- Any milestone requires building an excluded downstream domain.

# 3. Slice architecture

## 3.1 Runtime components

| Component | Slice 1 responsibility | Deployment |
| --- | --- | --- |
| apps/web | Staff UI, route protection, server actions/API façade and health endpoint | Railway staging |
| PostgreSQL | Canonical foundation records and audit ledger | Neon non-production |
| Identity adapter | OIDC discovery, callback, user mapping and session establishment | Inside web application boundary |
| Policy engine | Pure server-side authorisation decisions | Shared package consumed by web |
| Audit emitter | Append-only mutation/security audit contract | Shared package + database |
| Design system | Tokens and accessible UI primitives | Shared package |
| Observability | Structured logging, request correlation and health | Shared package |

## 3.2 Request path

- Request receives or establishes correlation ID.

- Server resolves secure staff session.

- Route resolves organisation/client/event scope from trusted identifiers.

- Policy engine evaluates actor, assignment, permission, resource and phase.

- Authorised query or mutation runs inside scoped data access.

- Sensitive mutation commits business change and audit event atomically where practical.

- Response contains safe success/error contract; logs contain no sensitive payload.

- Frontend updates state and communicates evidence or recovery action.

## 3.3 Data ownership

| Data | Write authority | Rule |
| --- | --- | --- |
| Organisation | Foundation domain | Top-level isolation boundary |
| Client | Foundation domain | Always belongs to one organisation |
| Event programme | Foundation domain | Optional grouping; never replaces event scope |
| Event | Foundation domain | Always belongs to client and organisation |
| Event phase | Foundation lifecycle service | Append transition history; current phase denormalised for efficient policy |
| User identity | Identity service mapping | External subject is immutable identity key |
| Role/permission | Access administration | Versioned changes audited |
| Event assignment | Access administration | Time-bound, event-scoped and revocable |
| Audit event | Audit emitter | Append only; correction is another event |

## 3.4 Architectural invariants

- No event exists without client and organisation ownership.

- No client query is accepted without organisation scope.

- No event route trusts a client-supplied organisation identifier without verifying lineage.

- No protected mutation relies on frontend hiding.

- No administrator automatically receives business approval authority.

- No audit entry stores passwords, tokens, session cookies or complete sensitive payloads.

- No UI cache key omits organisation/client/event scope where that data is scoped.

- No production data is loaded during Slice 1.

# 4. Repository and engineering foundation

## 4.1 Monorepo structure

| Path | Purpose |
| --- | --- |
| apps/web | Next.js App Router staff application |
| packages/domain-contracts | Zod schemas, IDs, enums and API/result contracts |
| packages/database | Prisma client, scoped repositories and transaction helpers |
| packages/policy | Permissions, policy evaluation and enforcement helpers |
| packages/audit | Audit contracts, redaction and emitters |
| packages/design-system | Tokens, components, icons and accessibility patterns |
| packages/observability | Logger, correlation, health and error helpers |
| packages/testing | Factories, fixtures and shared test utilities |
| tools/scorecard | STD-WC integration/configuration |
| constitution/architecture | Ratified blueprint and Slice 1 specification references |
| constitution/decisions | Append-only architecture decision register |
| docs/runbooks | Local setup, migration, deploy, rollback and incident guidance |

## 4.2 Baseline tooling

| Area | Requirement |
| --- | --- |
| Workspace | pnpm workspaces with committed lockfile |
| Runtime | Supported Node LTS pinned through repository configuration |
| Language | TypeScript strict; noUncheckedIndexedAccess; exactOptionalPropertyTypes where compatible |
| Web | Next.js App Router and React Server Components by default |
| Styling | Tailwind CSS with tokens from design-system package |
| Validation | Zod at environment, route, action and job boundaries |
| Database | Prisma with PostgreSQL; generated client isolated in package |
| Unit/component | Vitest and Testing Library |
| End-to-end | Playwright with desktop, tablet and mobile projects |
| Formatting/lint | Prettier, ESLint and import-boundary rules |
| Quality | STD-WC scorecard and secret scan |
| CI | Install, typecheck, lint, unit, contract, build, Playwright and scorecard |

## 4.3 Dependency policy

- Choose current stable versions at Milestone 1 and record exact versions in the lockfile and architecture decision.

- Do not copy legacy package versions automatically.

- Do not add a package when platform capability or a small local implementation is sufficient.

- Security-sensitive libraries require a named reason and maintained release history.

- No package is introduced by Cursor outside the milestone allow-list without stopping for approval.

- Dependabot or equivalent update automation may propose changes but cannot merge without tests.

## 4.4 Environment contract

| Variable class | Rule |
| --- | --- |
| Public browser variables | Explicit allow-list; no secrets |
| Database | Server only; pooled runtime URL and direct migration URL separated |
| OIDC | Issuer, client ID, client secret and redirect kept server-side except public issuer/client ID where protocol permits |
| Session | Strong secret/keys with rotation plan |
| Observability | Service/environment/release identifiers; no guest or sensitive payload |
| Feature flags | Typed server configuration; Slice 1 flags default off for future capabilities |

# 5. Canonical data model

The following logical model is mandatory for Slice 1. Physical Prisma naming may vary only through an approved architecture decision. All IDs are opaque UUID-compatible values; timestamps are stored in UTC; user-facing event time uses the event timezone.

| Entity | Required fields | Constraints |
| --- | --- | --- |
| Organisation | id; slug; legalName; displayName; status; defaultTimezone; createdAt; updatedAt | Unique slug; status ACTIVE/SUSPENDED/ARCHIVED |
| Client | id; organisationId; code; displayName; legalName?; status; retentionPolicyId?; createdAt; updatedAt | Unique code within organisation; lineage enforced |
| EventProgramme | id; organisationId; clientId; name; status; startsAt?; endsAt? | Optional; same organisation/client lineage |
| Event | id; organisationId; clientId; programmeId?; code; name; startsAt; endsAt; timezone; venueSummary?; phase; status; archivedAt?; version | Unique code per client; optimistic concurrency version |
| EventPhaseHistory | id; eventId; fromPhase?; toPhase; reason; changedByUserId; changedAt | Append only; transition policy enforced |
| User | id; externalSubject; email; displayName; status; lastAuthenticatedAt?; createdAt; updatedAt | Unique provider subject; email is not identity key |
| Role | id; organisationId?; key; name; description; systemRole; status | System roles immutable by ordinary admin |
| Permission | id; key; resource; action; description; sensitivity | Seeded catalogue; stable keys |
| RolePermission | roleId; permissionId; effect; createdAt | Unique pair; DENY takes precedence |
| EventAssignment | id; organisationId; clientId?; eventId?; userId; roleId; startsAt?; endsAt?; status; grantedByUserId; reason | At least one client/event scope unless organisation-wide role explicitly allowed |
| ApprovalPolicy | id; organisationId; key; action; minimumRoleKey?; reservedToCEO; active | Scaffold only; detailed workflows later |
| AuditEvent | id; occurredAt; actorType; actorUserId?; service; action; outcome; organisationId?; clientId?; eventId?; resourceType; resourceId?; correlationId; reason?; beforeHash?; afterHash?; metadata | Append only; metadata schema and redaction required |

## 5.1 Enumerations

| Enum | Values |
| --- | --- |
| OrganisationStatus | ACTIVE, SUSPENDED, ARCHIVED |
| ClientStatus | PROSPECT, ACTIVE, PAUSED, CLOSED, ARCHIVED |
| EventStatus | DRAFT, ACTIVE, CANCELLED, COMPLETED, ARCHIVED |
| EventPhase | DISCOVER, DESIGN, PREPARE, READY, LIVE, CLOSE, LEARN |
| UserStatus | INVITED, ACTIVE, SUSPENDED, DEACTIVATED |
| AssignmentStatus | PENDING, ACTIVE, SUSPENDED, REVOKED, EXPIRED |
| AuditOutcome | SUCCESS, DENIED, FAILED |
| ActorType | USER, SERVICE, SYSTEM |

## 5.2 Event transition rules

| From | Allowed next | Minimum authority |
| --- | --- | --- |
| DISCOVER | DESIGN or CANCELLED | Event Director |
| DESIGN | PREPARE, DISCOVER or CANCELLED | Event Director |
| PREPARE | READY, DESIGN or CANCELLED | Event Director; READY remains scaffolded until Slice 9 assurance |
| READY | LIVE or PREPARE | Event Director; LIVE disabled until EDR slice |
| LIVE | CLOSE | Event Director through EDR in later slice |
| CLOSE | LEARN | Event Director |
| LEARN | ARCHIVED status | CEO or authorised administrator |

Slice 1 permits creating events in DISCOVER and movement through DESIGN/PREPARE for testing. READY and LIVE actions must show a controlled “capability not yet enabled” state unless an explicit test-only fixture is used.

## 5.3 Index and integrity requirements

- Composite indexes begin with organisationId and then clientId/eventId for scoped access paths.

- Foreign-key lineage prevents an Event from pairing a client with a different organisation.

- Soft archive is used for organisation/client/event discoverability; destructive deletion is not exposed in Slice 1.

- External identity subject is unique; email changes do not create a new user automatically.

- AuditEvent is append-only through database permissions/application invariants and has time/scope indexes.

- Every mutation uses optimistic concurrency or an equivalent lost-update control where concurrent editing is plausible.

# 6. Authentication and session architecture

## 6.1 Position

Staff authentication uses an OIDC-compatible provider boundary so the clean application can integrate with Maison Doclar estate SSO without recreating password authentication. Local development uses a clearly isolated test identity adapter; it must be impossible to enable that adapter in staging or production accidentally.

## 6.2 Authentication flow

- User selects Sign in.

- Application generates state, nonce and PKCE values and redirects to approved issuer.

- Callback verifies issuer, audience, state, nonce and code exchange.

- Application maps immutable external subject to User.

- Disabled or unknown users are denied according to invitation/provisioning policy.

- Server creates a secure, short-lived session with rotation and absolute expiry.

- Every protected request resolves session server-side; client state is not authority.

- Sign-out revokes local session and follows provider logout where supported.

## 6.3 Session requirements

| Control | Requirement |
| --- | --- |
| Cookie | HttpOnly, Secure, SameSite=Lax or stricter, narrow path and environment-appropriate domain |
| Lifetime | Short idle timeout and bounded absolute lifetime; exact values recorded in security decision |
| Rotation | Rotate after authentication, privilege change and defined interval |
| Revocation | User suspension and assignment revocation take effect on next authorised request; high-risk changes invalidate sessions |
| CSRF | Framework-supported origin/CSRF protection for state-changing requests |
| Redirects | Allow-listed relative destinations; no open redirect |
| Logging | Authentication result and reason code; never token or cookie content |
| Recovery | Clear expired-session flow preserving safe intended destination |

## 6.4 Authentication screens and states

- Sign in: calm Maison Doclar identity, one primary action, privacy/support links.

- Callback: stable progress state with no repeated submission.

- Access pending: authenticated identity exists but no active assignment.

- Suspended: safe message and support route without revealing policy detail.

- Session expired: clear re-authentication and preserved safe context.

- Provider unavailable: retry guidance and system-status reference.

# 7. Authorisation and approval policy

## 7.1 Policy input

| Input | Description |
| --- | --- |
| Actor | User ID, status and authenticated subject |
| Assignment | Active role grants and time bounds |
| Scope | Organisation, client and event lineage |
| Permission | Stable resource.action key |
| Resource | Type, ID, owner scope and sensitivity |
| Context | Event phase, request channel and support mode |
| Approval | Whether action is reserved or requires later approval |

## 7.2 Decision rules

- Default deny.

- Explicit active assignment is required unless the role is deliberately organisation-wide.

- Scope lineage is verified from the database, never trusted from route parameters alone.

- DENY overrides ALLOW.

- System administrator privileges do not imply CEO, Event Director or client approval authority.

- Expired, suspended or revoked grants deny immediately.

- Every denial returns a safe code and writes a security audit event where appropriate.

- Bulk/export actions are separate permissions from view.

## 7.3 Permission catalogue

| Permission | Meaning |
| --- | --- |
| organisation.view | View organisation summary |
| organisation.manage | Edit organisation settings |
| client.list | List clients in assigned organisation |
| client.view | View one client |
| client.create | Create client |
| client.update | Update client |
| client.archive | Archive client |
| event.list | List permitted events |
| event.view | View event overview |
| event.create | Create event |
| event.update | Update event |
| event.phase.transition | Change permitted event phase |
| event.archive | Archive event |
| assignment.view | View assignments |
| assignment.manage | Grant, suspend or revoke assignments |
| role.view | View role and permission catalogue |
| role.manage | Manage permitted custom roles |
| audit.view | View authorised audit events |
| audit.export | Export authorised audit evidence |
| system.health.view | View non-secret system health |
| support.impersonate | Not implemented; reserved future permission remains denied |

## 7.4 Default role bundles

| Role | Slice 1 permissions |
| --- | --- |
| CEO | All business permissions; reserved decisions; audit view/export |
| Event Director | Client view; event create/view/update/phase; assignments for owned events; audit view for events |
| Client Lead | Assigned client/event view and update; no organisation or access administration |
| Department Lead | Assigned event view; My Work shell; no client/event creation by default |
| Planner | Assigned client/event view and event update in allowed phases |
| System Administrator | Organisation technical settings, users, roles, assignments and system health; no CEO-reserved business approval |
| Read-only Auditor | Scoped view and audit view; no mutation |
| Unassigned User | Authenticated access-pending screen only |

## 7.5 Policy API

Expose one server-only function shape: authorize({ actor, permission, scope, resource?, context? }) → Allow | Deny. Deny includes a stable internal reason code but only a safe public message. Routes and repositories may not implement ad hoc role-name checks.

# 8. Audit and activity architecture

## 8.1 Audited events

- Authentication success/failure and sign-out.

- Organisation/client/event creation and update.

- Event phase transition and archive.

- User activation, suspension or deactivation.

- Role or permission change.

- Assignment grant, suspension, expiry or revocation.

- Authorisation denial for sensitive actions.

- Audit search/export.

- Configuration or migration action that affects runtime behaviour.

## 8.2 Event contract

| Field | Rule |
| --- | --- |
| action | Stable namespaced code such as event.created |
| outcome | SUCCESS, DENIED or FAILED |
| actor | User/service/system reference; display data resolved separately |
| scope | Organisation/client/event IDs where applicable |
| resource | Type and ID, not full payload |
| correlationId | Present on request, audit and structured logs |
| reason | Required for privilege changes, archive and phase reversal |
| before/after | Hashes or safe change summary; never secrets |
| metadata | Schema-validated, redacted, size-limited object |
| time | Server-generated UTC timestamp |

## 8.3 Audit viewer

- Filter by time, actor, action, outcome, client, event and resource.

- Show human-readable summary with drill-down to safe structured detail.

- Display correlation ID for investigation.

- Never reveal session tokens, secrets or hidden resource fields.

- Exports require separate permission and generate their own audit event.

- Empty, loading, partial failure and permission-limited states are explicit.

# 9. Frontend product architecture

FRONTEND COMPLETION RULE Slice 1 is not complete when the models and APIs work. It is complete when representative users can navigate, create, understand, recover and make scoped changes through responsive, accessible screens.

## 9.1 Navigation

| Area | Items |
| --- | --- |
| Global rail | Home, Clients, Events, My Work |
| Event rail | Overview now; later domains appear only when built and authorised |
| Administration | Access, Audit, System Health |
| Header | Organisation selector where authorised, event switcher, search placeholder, attention placeholder, user menu |
| Mobile | Bottom/compact navigation for Home, Events, My Work and More; event context always visible |

## 9.2 Route map

| Route | Purpose |
| --- | --- |
| / | Public redirect to sign-in or authenticated app |
| /sign-in | Staff sign-in |
| /auth/callback | OIDC callback; no user content |
| /app | Role-aware home |
| /app/clients | Client list |
| /app/clients/new | Create client |
| /app/clients/[clientId] | Client overview |
| /app/clients/[clientId]/edit | Edit client |
| /app/events | Permitted event list |
| /app/events/new | Create event |
| /app/events/[eventId] | Event overview |
| /app/events/[eventId]/settings | Event facts and phase controls |
| /app/my-work | Assignments and future attention shell |
| /app/admin/access | Users, roles and assignments |
| /app/admin/audit | Audit viewer |
| /app/admin/system | Health and release metadata |
| /access-pending | Authenticated but unassigned |
| /access-denied | Safe denied state |

## 9.3 Page composition

- Page title and one-sentence purpose.

- Visible organisation/client/event context.

- Primary action limited to the main job.

- Status/evidence area where relevant.

- Content with loading skeleton that preserves layout.

- Clear empty state with permitted next action.

- Inline validation and recoverable error summary.

- Activity/audit link for sensitive records.

- Responsive action placement and keyboard focus management.

## 9.4 Global mandatory states

| State | Required treatment |
| --- | --- |
| Loading | Stable skeleton; no layout jump; controls disabled appropriately |
| Empty | Explain why empty and offer authorised first action |
| Unknown | Say not provided; never infer “No” |
| Draft | Visible status and incomplete requirements |
| Saving | Prevent duplicate action; preserve form |
| Conflict | Show stale version and safe reload/compare path |
| Denied | No protected data; safe reason and navigation |
| Error | Actionable retry/support; correlation reference |
| Offline | Slice 1 is online-only; show explicit connection loss and protect unsaved form |
| Success | Confirm result, evidence and useful next step |
| Archived | Read-only by default with clear status |

# 10. Detailed screen specifications

## 10.1 Sign in

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Staff | Brand, concise purpose, sign-in action, privacy/support links | Start OIDC sign-in | Provider unavailable, expired callback, suspended identity | Mobile-first; keyboard and screen-reader complete |

## 10.2 Global home

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| All assigned users | Upcoming assigned events, client context, recent safe activity, empty attention scaffold | Open event or client | No assignments, loading, partial activity failure | No guest or sensitive operational detail |

## 10.3 Client list

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| CEO, Event Director, Client Lead, Planner by permission | Searchable assigned clients, status, active event count, last updated | Open or create client | Empty, no-result, denied, archived filter | Mobile cards; desktop table/list toggle optional |

## 10.4 Create/edit client

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| CEO or authorised role | Code, display/legal name, status and validation | Save draft/active client, cancel | Duplicate code, stale version, validation, denied | Unsaved-change warning; server validation mirrored client-side |

## 10.5 Client overview

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Assigned client roles | Identity, status, programmes/events, authorised representatives placeholder, recent audit | Create/open event, edit client | No events, archived, permission-limited | Client scope fixed in all links and queries |

## 10.6 Event list

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Assigned users | Permitted events by phase/date/client, search and filters | Open or create event | Empty, no-result, archived, partial load | Fast mobile scanning; timezone-aware dates |

## 10.7 Create event

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| CEO, Event Director, Planner where granted | Client, optional programme, name/code, start/end, timezone, venue summary | Create in DISCOVER | Invalid date/timezone, duplicate code, denied | Client lineage resolved server-side; sensible Africa/Lagos default but editable |

## 10.8 Event overview

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| All assigned event users | Event identity, phase, dates, assignments, foundation completeness and activity | Open settings or assignment details | Draft, archived, permission-limited, missing facts | Never imply operational readiness before Slice 9 |

## 10.9 Event settings

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Event Director and authorised planner | Core facts, status, phase history and allowed transitions | Edit facts, transition phase, archive | Stale edit, invalid transition, reserved/disabled transition | Reason required for reversal/archive; audit link |

## 10.10 Event switcher

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| All assigned users | Recently used and searchable permitted events with client/date/phase | Switch context | No events, no result, network failure | Never retain old event data after switch; focus and announcement accessible |

## 10.11 My Work

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| All assigned users | Active assignments, event links and future attention placeholder | Open assigned event | No assignments, expired assignment | Does not pretend task/alert capability exists yet |

## 10.12 Access administration

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| CEO/System Administrator within authority | Users, roles, permissions and scoped assignments | Invite/map user, grant, suspend, revoke | Self-lockout risk, expired grant, denied, stale edit | Shows scope and business authority separately from technical admin |

## 10.13 Audit viewer

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| CEO, auditor and scoped leaders | Filterable event history and safe detail | Filter, inspect, export if allowed | Empty, partial result, export denied | No secrets; export audited |

## 10.14 System health

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| System Administrator | Release, database, identity-provider and dependency health without secrets | Refresh, open runbook reference | Degraded/unknown dependency | Health does not reveal credentials or internal attack detail |

## 10.15 Access pending/denied

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Unassigned or unauthorised user | Safe status, support instruction and sign-out | Return, sign out, request access externally | Provider/session failure | Never disclose clients, events, roles or policy internals |

## 10.16 Responsive acceptance

| Viewport | Required behaviour |
| --- | --- |
| Mobile 360–430 px | No horizontal page scroll; context visible; forms single-column; primary action reachable; tables become cards or controlled scroll |
| Tablet 768–1024 px | Collapsible navigation; touch targets; forms at most two columns; event overview usable standing/walking |
| Desktop 1280+ px | Persistent navigation; efficient scanning; keyboard shortcuts limited to documented safe actions |
| Zoom 200% | Content and controls remain usable without loss |
| Reduced motion | No essential information depends on animation |

# 11. Design system specification

## 11.1 Design principles

- Luxury through restraint, clarity and precision—not decorative density.

- Operational status uses words and icons as well as colour.

- Information hierarchy remains clear under pressure.

- Components expose accessible names, focus, error and disabled states.

- One visual language serves every future domain.

## 11.2 Core tokens

| Token group | Slice 1 position |
| --- | --- |
| Colour | Obsidian/navy ink; white and warm neutral surfaces; restrained #B79F85 brass accent; semantic green/amber/red/blue |
| Typography | Inter self-hosted for UI; 14–16 px operational body; clear scale; tabular numerals for dates/status |
| Spacing | 4 px base; standard steps 4/8/12/16/24/32/48 |
| Radius | Subtle 6–10 px; no excessive pill UI |
| Elevation | Borders and restrained shadow; overlays clearly separated |
| Motion | Fast and functional; reduced-motion respected |
| Density | Comfortable default; compact tables only on desktop |
| Touch | Minimum 44×44 px for event-day-compatible controls |

## 11.3 Required components

- AppShell, GlobalNav, EventContextBar, EventSwitcher and UserMenu.

- PageHeader, Breadcrumbs, StatusBadge and ScopeBadge.

- Button, IconButton, Link, Menu, Dialog and Drawer.

- TextField, Select, Combobox, DateTime, TimezoneSelect, Textarea and FormErrorSummary.

- DataList/DataTable with mobile card mode, filters, pagination and empty state.

- Alert, Callout, Toast with persistent alternative, Skeleton and ErrorPanel.

- PermissionBoundary for presentation only; never a substitute for server policy.

- AuditSummary and ActivityLink.

## 11.4 Component acceptance

- Keyboard usable with visible focus.

- Screen-reader name, role, state and error relationship.

- High-contrast and forced-colour resilience where practical.

- Loading, disabled, read-only, error and success states.

- No layout shift when validation appears.

- Documented examples in Storybook or equivalent component harness.

- Automated accessibility checks plus manual keyboard review.

# 12. API and server contracts

## 12.1 Route contract

| Area | Requirement |
| --- | --- |
| Input | Zod schema; unknown fields rejected or deliberately stripped |
| Scope | IDs parsed then lineage resolved server-side |
| Auth | Session and permission checked before protected data access |
| Concurrency | Version/updatedAt guard for mutable records |
| Result | Typed success or stable error code; no stack trace |
| Audit | Sensitive result emitted with correlation ID |
| Logging | Structured, redacted and environment/release tagged |
| Idempotency | Required for create/transition/grant actions exposed to retry |

## 12.2 Initial endpoints/server actions

| Contract | Purpose | Permission |
| --- | --- | --- |
| GET /api/me | Resolved safe user, assignments and permitted scopes | Authenticated |
| GET/POST /api/clients | List/create within organisation | client.list/client.create |
| GET/PATCH /api/clients/:id | View/update one client | client.view/client.update |
| GET/POST /api/events | List/create in authorised client | event.list/event.create |
| GET/PATCH /api/events/:id | View/update event | event.view/event.update |
| POST /api/events/:id/transition | Apply valid phase transition | event.phase.transition |
| GET /api/assignments | Own or managed assignments | assignment.view |
| POST /api/assignments | Grant scoped assignment | assignment.manage |
| POST /api/assignments/:id/revoke | Revoke assignment with reason | assignment.manage |
| GET /api/audit | Scoped search | audit.view |
| POST /api/audit/export | Generate controlled export | audit.export |
| GET /api/health/live | Process liveness | Public minimal |
| GET /api/health/ready | Dependency readiness | Restricted detail; public minimal |

## 12.3 Error codes

| Code | Meaning | Frontend action |
| --- | --- | --- |
| AUTH_REQUIRED | No valid session | Sign in |
| ACCESS_PENDING | Authenticated without assignment | Pending screen |
| FORBIDDEN | Permission denied | Safe denied state |
| SCOPE_MISMATCH | Resource lineage differs | Do not retry; audit |
| NOT_FOUND | Absent or intentionally concealed | Safe not-found |
| VALIDATION_FAILED | Input invalid | Inline errors and summary |
| VERSION_CONFLICT | Record changed | Reload/compare |
| TRANSITION_INVALID | Phase change not permitted | Explain allowed next states |
| DEPENDENCY_UNAVAILABLE | Required service unavailable | Retry/status guidance |
| INTERNAL_ERROR | Unexpected failure | Correlation reference |

# 13. Security and privacy requirements

## 13.1 Threats addressed

- Cross-client or cross-event object access.

- Privilege escalation through role or assignment changes.

- Session fixation, replay or open redirects.

- Accidental exposure through logs, errors, cache keys or exports.

- Mass assignment and unvalidated fields.

- CSRF and repeated mutation submission.

- Administrator self-lockout or unaudited privilege grant.

- Secret leakage in repository, CI or browser bundle.

## 13.2 Mandatory controls

| Control | Requirement |
| --- | --- |
| Scope tests | Repository helpers require organisation/client/event identifiers and verify lineage |
| Row access | Application policy is mandatory; database-level reinforcement evaluated and recorded |
| Secrets | Scoped credentials, environment separation and secret scanning |
| Logs | Redaction library; no auth token, cookie or full request body |
| Headers | CSP, frame protection, referrer policy, MIME protection and secure transport |
| Rate limits | Authentication, access changes and audit export protected |
| Support access | No impersonation in Slice 1 |
| Exports | Separate permission, expiry and audit; no export implemented beyond safe audit evidence |
| Deletion | No destructive organisation/client/event deletion in Slice 1 |
| Production data | Prohibited |

## 13.3 Security acceptance

- Attempt IDOR across organisation/client/event IDs.

- Attempt direct API mutation with hidden UI action.

- Revoke assignment during active session and verify next request denies.

- Inject unexpected fields into client/event mutation.

- Attempt stale update and confirm no lost change.

- Check built browser assets and logs for secrets.

- Verify errors conceal protected resource existence where required.

- Run dependency and secret scans.

# 14. Testing and acceptance

## 14.1 Test pyramid

| Layer | Required coverage |
| --- | --- |
| Unit | Validation, phase transitions, policy decisions, redaction and formatting |
| Repository integration | Scoped queries, lineage, transactions, indexes and audit atomicity |
| Contract | Zod request/result shapes and stable error codes |
| Component | Forms, switcher, tables/cards, dialogs and state variants |
| Playwright | Complete user journeys across desktop, tablet and mobile |
| Accessibility | Automated axe plus keyboard, focus, labels, errors and zoom |
| Security | IDOR, direct API, session and privilege tests |
| Migration | Fresh database, up/down strategy or forward-fix, seeded catalogue and repeat run |
| Operational | Health, logging, release metadata, deploy and rollback |

## 14.2 Required user journeys

| Journey | Scenario |
| --- | --- |
| J01 CEO setup | Sign in → create client → create event → assign Event Director → inspect audit |
| J02 Event Director | Sign in → see assigned event → edit facts → transition DISCOVER to DESIGN |
| J03 Planner | Open assigned event → update permitted facts → denied access administration |
| J04 System Administrator | Map user → grant scoped assignment → view system health → cannot perform CEO-reserved business approval |
| J05 Revocation | Open event → administrator revokes assignment → next protected action denied |
| J06 Event switching | Switch between two authorised events → prove no stale data from prior event |
| J07 Isolation | Manipulate URL/API IDs for unauthorised client/event → safe denial/not-found |
| J08 Conflict | Two sessions edit same event → second receives version conflict and recovery |
| J09 Accessibility | Complete sign-in, client and event creation using keyboard/screen reader checks |
| J10 Mobile | Complete event lookup and overview at 360 px without horizontal page scroll |

## 14.3 Acceptance test catalogue

| ID | Acceptance test |
| --- | --- |
| S1-A01 | Fresh clone installs and verifies using documented commands. |
| S1-A02 | CI rejects type, lint, unit, build, scorecard or secret-scan failure. |
| S1-A03 | Fresh database migrates and seeds permission catalogue deterministically. |
| S1-A04 | Second migration run is safe and does not create drift. |
| S1-A05 | Event cannot reference client in another organisation. |
| S1-A06 | Unassigned authenticated user sees no clients or events. |
| S1-A07 | Client-scoped user cannot enumerate another client. |
| S1-A08 | Event-scoped user cannot read or mutate another event. |
| S1-A09 | URL, API, server action and repository enforce the same denial. |
| S1-A10 | Suspended user and revoked assignment deny on next request. |
| S1-A11 | System Administrator cannot exercise CEO-reserved business authority. |
| S1-A12 | Every sensitive create/update/transition/grant/revoke writes audit. |
| S1-A13 | Audit contains correlation and scope but no secret/session value. |
| S1-A14 | Audit export requires separate permission and audits the export. |
| S1-A15 | Client code uniqueness is enforced within organisation. |
| S1-A16 | Event date, timezone and phase validation reject invalid input. |
| S1-A17 | Invalid phase transition is denied and audited. |
| S1-A18 | Stale update returns VERSION_CONFLICT without overwriting data. |
| S1-A19 | Event switch clears old scoped queries and announces context change. |
| S1-A20 | Mobile client/event journeys work at 360 px without page overflow. |
| S1-A21 | Keyboard focus order and dialog focus restoration pass. |
| S1-A22 | Automated accessibility scan has no serious/critical violation. |
| S1-A23 | Loading, empty, denied, error, conflict, archived and success states render. |
| S1-A24 | Health endpoint separates liveness from dependency readiness. |
| S1-A25 | Structured logs include release and correlation without sensitive payload. |
| S1-A26 | Staging deploy succeeds and rollback to prior healthy image is demonstrated. |
| S1-A27 | STD-WC reports zero new hard-invariant violations. |
| S1-A28 | All required commit, deploy, browser and acceptance evidence is independently verified. |

## 14.4 Browser evidence

- Desktop, tablet and mobile captures for every principal route.

- Loading, empty, denied, validation, error and success evidence.

- Keyboard journey recording or checklist.

- Accessibility report with manual findings.

- Cross-event switch and denied-route evidence.

- No acceptance from screenshots alone: actions and persisted results are verified.

# 15. Deployment and operational controls

## 15.1 Environments

| Environment | Data | Purpose |
| --- | --- | --- |
| Local | Synthetic only | Development and fast tests |
| CI | Ephemeral synthetic | Automated checks and migrations |
| Staging | Synthetic/reference foundation data only | Browser, security, deploy and rollback acceptance |
| Production | Not authorised in Slice 1 | Infrastructure may be prepared but no real use or data |

## 15.2 Migration discipline

- Generate small named migration per model group.

- Run against fresh database and production-like clone before staging.

- Review SQL, locks and destructive operations.

- Separate application compatibility from data backfill.

- Deploy backward-compatible application before destructive cleanup.

- Record migration checksum and result.

- Failed migration blocks release; repair follows documented process.

## 15.3 Railway staging

- Dockerfile build; no silent builder change.

- One web service for Slice 1.

- Pre-deploy migration command with single-run coordination.

- Liveness and readiness probes.

- Release identifier exposed safely in system health.

- Structured logs and error monitoring.

- Scoped project credentials.

- Rollback drill and evidence before acceptance.

## 15.4 Runbooks

- Local setup and reset.

- Create and migrate database.

- Seed permission catalogue and initial CEO mapping.

- Configure OIDC.

- Deploy and verify staging.

- Rotate session/identity/database credentials.

- Suspend user and revoke assignment.

- Investigate correlation ID and audit event.

- Rollback failed release.

# 16. Milestone build plan

| Milestone | Build outcome | Exit evidence |
| --- | --- | --- |
| 1.1 Constitution and scaffold | Create monorepo, architecture references, decision register, README, workspace and pinned runtime. | Install/typecheck placeholder; directory boundaries; no app feature code. |
| 1.2 Quality and CI foundation | Add TypeScript, lint, format, Vitest, Playwright, secret scan, STD-WC and CI workflow. | Deliberate failing probe proves each gate; then clean pass. |
| 1.3 Database foundation | Create database package, Prisma config, Organisation/Client/Event/Programme/PhaseHistory and migrations. | Fresh/second migration, constraints, indexes and factories. |
| 1.4 Identity and sessions | Implement OIDC adapter, User mapping, secure sessions and sign-in states. | Auth threat tests; local test adapter cannot run outside local/test. |
| 1.5 Policy engine | Implement roles, permissions, grants, assignments, authorize() and enforcement helpers. | Policy matrix, default-deny, scope lineage and revocation tests. |
| 1.6 Audit architecture | Implement append-only AuditEvent, redaction, correlation and atomic mutation helper. | Mutation and denial audits; secret/redaction tests. |
| 1.7 Design system | Implement tokens, core components, documentation harness and accessibility baseline. | Component states, axe, keyboard and responsive review. |
| 1.8 Application shell | Implement global navigation, context bar, event switcher, user menu, errors and responsive layout. | Desktop/tablet/mobile; context switch isolation; loading/denied states. |
| 1.9 Client experience | Implement client list, create/edit and overview with APIs/policy/audit. | CEO and scoped-role journeys; empty, validation, conflict and archive states. |
| 1.10 Event experience | Implement event list/create/overview/settings/phase history and transitions. | Timezone, lineage, transition, conflict and responsive tests. |
| 1.11 Access, audit and My Work | Implement assignment admin, audit viewer, system health and assignment-based My Work shell. | Privilege separation, export audit, revocation and empty states. |
| 1.12 Whole-slice acceptance | Run complete tests, browser review, staging deploy, rollback, independent audit and handover. | All S1-A tests, evidence index, zero critical defects and CEO acceptance decision. |

## 16.1 Sequencing rules

- Milestones execute in order unless a ratified decision changes dependency.

- One Cursor prompt covers one milestone or a smaller bounded sub-step.

- A failed acceptance gate is fixed before the next milestone prompt.

- No milestone may pre-build excluded downstream entities “for convenience.”

- Shared contracts are completed before user-facing code consumes them.

- The final milestone does not add feature scope; it validates and closes.

## 16.2 Expected prompt granularity

| Milestone type | Likely Cursor prompts |
| --- | --- |
| Scaffold/quality | 1–2 prompts each |
| Database/auth/policy/audit | 2–4 prompts each |
| Design system/shell | 3–5 prompts each because frontend states require separate review |
| Client/event experiences | 3–5 prompts each across contract, backend, frontend and tests |
| Admin/acceptance | 3–5 prompts |

Estimated total: approximately 28–40 small prompts. This is a planning range, not a target. Prompt count may change after each verified milestone without changing Slice 1 scope.

# 17. Cursor prompt contract

## 17.1 Every prompt must contain

- Prompt ID, milestone and controlling blueprint/specification sections.

- Verified current repository state and last accepted commit.

- One bounded objective and explicit exclusions.

- Allowed files/directories and prohibited changes.

- Exact frontend, backend, data, permission, audit and test requirements applicable to the step.

- Acceptance commands and browser/device evidence.

- Stop conditions for contradiction, missing credential or unexpected existing state.

- Required documentation and traceability update.

- Commit and push requirement with hashes.

- Deployment requirement only where authorised, with deployment ID and SUCCESS status.

- Structured completion report for independent verification.

## 17.2 Cursor must not

- Invent an architecture decision.

- Add downstream entities or placeholder services outside scope.

- Replace server policy with UI hiding.

- Use mock authentication in staging.

- Create broad-scope credentials.

- Skip migrations, tests, responsive states or accessibility.

- Claim completion from code generation alone.

- Modify the canonical blueprint or this specification.

- Continue after a stop condition.

## 17.3 Completion report template

| Field | Required content |
| --- | --- |
| Prompt/milestone | ID and objective |
| Repository state | Starting and ending commit |
| Files | Created/modified/deleted inventory |
| Architecture | Decisions applied and any deviation |
| Database | Migration names and verification |
| Frontend | Routes, components and states delivered |
| Backend | Contracts, policy and audit delivered |
| Tests | Commands and results |
| Browser | Viewports and journeys checked |
| Quality | STD-WC and security scan results |
| Deployment | ID, URL environment and health where authorised |
| Open items | Defects, risks and items carried forward |
| Claim | Explicit statement that report awaits independent verification |

# 18. Slice handover and exit gate

## 18.1 Required handover artefacts

- Ratified Slice 1 specification and decision record.

- Repository README and architecture index.

- Prisma schema and migration history.

- Permission catalogue and role matrix.

- Route/API contracts.

- Design-system documentation and component states.

- Playwright journeys and acceptance-test index.

- Security and accessibility findings.

- Staging deployment and rollback evidence.

- Runbooks.

- Traceability matrix.

- Independent acceptance report.

## 18.2 Exit gate

SLICE 1 EXIT Slice 1 closes only when all required user journeys and S1-A tests pass, the staging system is independently verified, no critical/high defect remains, permissions and scope isolation are proven, frontend states are accepted, documentation is current, and the CEO or delegated authority approves the slice.

## 18.3 What Slice 2 may assume

- A stable organisation/client/event scope chain.

- A resolved authenticated user and secure session.

- One policy API and stable permission keys.

- Atomic audit support and correlation IDs.

- A usable responsive application shell and event context.

- Shared validation, error, database, observability and design-system packages.

- A reliable staging and acceptance workflow.

# Appendix A — Permission matrix

| Capability | CEO | Event Director | Client Lead | Department Lead | Planner | System Admin | Auditor |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Organisation view | A | V | V | V | V | A | V |
| Organisation manage | A | — | — | — | — | A | — |
| Client create/update | A | A | U | — | U | — | V |
| Event create | A | A | — | — | C | — | — |
| Event view/update | A | A | U | V | U | — | V |
| Event phase transition | A | A | — | — | Limited | — | — |
| Assignment manage | A | Event | — | — | — | Technical | — |
| Role manage | A | — | — | — | — | A | — |
| Audit view | A | Event | Client | Event | — | Technical | Scoped |
| Audit export | A | Event* | — | — | — | Technical* | Scoped* |
| System health | V | V | — | — | — | A | V |

Legend: A = administer/approve within business authority; C = create where explicitly granted; U = update within assignment; V = view; Event/Client/Scoped = limited to named scope; * = separate permission required; — = denied.

# Appendix B — Proposed file plan

| Area | Planned contents |
| --- | --- |
| Root | package.json, pnpm-workspace.yaml, lockfile, tsconfig base, lint/format config, env example, README |
| Constitution | architecture index, decision register, Slice 1 traceability |
| apps/web/app | Public auth routes; protected app routes; health APIs; error boundaries |
| apps/web/features/foundation | Client/event screens, forms, server actions and view models |
| packages/domain-contracts | IDs, enums, Zod schemas, result/error contracts |
| packages/database | Prisma schema/client, scoped repositories, transaction helpers, seed |
| packages/policy | Permission catalogue, policy evaluator, route/repository enforcement |
| packages/audit | Audit schema, emitter, redaction and query helpers |
| packages/design-system | Tokens, components, stories/examples and accessibility tests |
| packages/observability | Logger, correlation, errors and health |
| packages/testing | Factories, synthetic identities and isolation helpers |
| tests/e2e | Authentication, client, event, access, audit and responsive journeys |
| docs/runbooks | Setup, migrations, OIDC, deployment, access revocation and rollback |

# Appendix C — Traceability

| Source | Requirement carried forward | Implementation sections |
| --- | --- | --- |
| Blueprint §3 Architectural laws | Scope, canonical ownership, audit, frontend parity | Sections 3, 5, 7–11, 14 |
| Blueprint §4 Target architecture | Core platform, policy, audit and observability | Sections 3–4, 12, 15 |
| Blueprint §5 Event model | Organisation/client/event hierarchy and lifecycle | Sections 5, 9–10 |
| Blueprint §6 Data architecture | Foundation entities and common contracts | Section 5 |
| Blueprint §9 Frontend | Navigation, responsive design and states | Sections 9–11 |
| Blueprint §11 Roles | Policy, permissions and sensitive access | Sections 6–8, 13 |
| Blueprint §13 Integrations | Validation, correlation and error contracts | Section 12 |
| Blueprint §14 Security | Identity, least privilege and secrets | Sections 6–7, 13 |
| Blueprint §16 Operations | Health, logs, migrations and rollback | Section 15 |
| Blueprint §18 Slice 1 | Foundation frontend/backend deliverables | Sections 1–18 |
| Intelligence Modules 12, 14, 17, 23, 26, 30 | Operating system, roles, privacy, authority and standard | Foundation laws, policy, audit and UX |