SLICE 10

# FaceGate Gated Integration

Implementation Specification and Build Plan

| Control | Value |
| --- | --- |
| Version | 1.0 - Ratification draft |
| Blueprint scope | Consent, enrolment, event mapping, biometric assertion, fallback and verified deletion. |
| Frontend promise | Consent/enrolment, gate operator, human review, withdrawal and deletion-evidence workspaces. |
| Backend promise | Isolated FaceGate service, AWS provider adapter, EDR assertion, retention sweeper, reconciliation and audit. |
| Entry gate | Accepted Slice 9 exit; FaceGate disabled; legal/privacy/security decisions and provider due diligence completed before live data. |
| Acceptance focus | False/failed match, bias review, consent withdrawal, provider deletion, accessible fallback and supervised shadow evaluation. |
| Exit gate | Specialist legal, privacy and security approval plus explicit CEO production approval. |
| Default release | OFF. Coding, deployment and shadow evaluation do not themselves authorise biometric production use. |

Canonical outcome

Maison Doclar can offer an optional, consent-based event entry aid that enrols a guest into an isolated event collection, submits a short-lived biometric assertion to EDR for human-controlled resolution, provides an equally usable QR/manual route, honours withdrawal and proves deletion—without storing biometric templates in core or allowing a match to become an admission decision.

# 1. Purpose and authority

This document is the build authority for Slice 10 of the ratified Maison Doclar Canonical Build Blueprint. FaceGate is an optional, isolated high-sensitivity subsystem. It may assist identification only after explicit approvals and consent. EDR remains the sole authority for admission and attendance. This specification defines technical controls and approval gates; it does not substitute for event-specific legal advice or specialist privacy/security assessment.

## 1.1 Binding blueprint interpretation

| Blueprint requirement | Binding implementation |
| --- | --- |
| Consent | Specific, informed, affirmative, event/purpose/provider/retention-versioned consent; refusal has a dignified equivalent route. |
| Enrolment | Purpose-bound capture, quality guidance, stable event mapping, minimal retention and no core biometric payload. |
| Event mapping | Pseudonymous FaceGate subject maps to exactly one EventGuest for one event/version; ambiguity blocks. |
| Biometric assertion | FaceGate returns a time-limited candidate assertion with confidence/provenance; it never admits, denies or writes attendance. |
| Fallback | QR/manual/concierge route remains visible, tested and operational; no guest is denied solely because biometrics fail or are declined. |
| Provider isolation | Provider collection, face identifier and match evidence exist only inside FaceGate/provider boundary. |
| Deletion | Automated retention and withdrawal jobs remove provider/local biometric material and verify provider state; minimal non-biometric tombstone retained. |
| Evaluation | Shadow mode measures false match/non-match, latency, usability, demographic performance and human override before live reliance. |
| Approval | Legal/privacy/security and CEO gates are explicit, version-bound, revocable and event-scoped. |
| Exit | Production flag remains off until all gates and supervised evaluation are independently accepted. |

## 1.2 Completion rule

Definition of done

Slice 10 is incomplete until code is committed, isolated deployment and provider controls are verified, consent/enrolment/fallback/withdrawal/deletion journeys work on supported devices, EDR assertion idempotency is proven, adversarial and bias evaluations pass, all documentation/traceability is current and legal, privacy, security and CEO approvals are recorded for the exact release and event policy.

# 2. Scope and boundaries

| Included capability | Required result |
| --- | --- |
| Event enablement | Default-off event feature request, impact assessment, approvers, policy/version, readiness and kill switch. |
| Consent | Guest information, consent decision/evidence, accessibility, correction, withdrawal and history. |
| Enrolment | Secure capture session, quality/liveness policy, event-subject mapping, provider indexing and status. |
| Mapping | One event-specific biometric subject to one stable EventGuest; no contact-based or cross-event identity inference. |
| Matching | Event-collection search or approved verification; threshold bands, candidate evidence and human review. |
| EDR assertion | Authenticated, signed, idempotent and short-lived event-scoped assertion; EDR independently applies policy. |
| Gate workflow | Consent/mapping/status, candidate review, refer/fallback and no-match recovery; no FaceGate attendance write. |
| Withdrawal/deletion | Immediate future-use block, queued deletion, provider/local verification, orphan detection and guest evidence. |
| Assurance | Operational health, provider failure, retention, deletion, false match/non-match, fairness and incident evidence. |
| Frontend | Consent/enrolment, operator, reviewer, privacy operations and approval/monitoring surfaces. |

## 2.1 Explicit exclusions

No covert or passive crowd surveillance, venue-wide watchlist, emotion/age/gender/ethnicity inference or face analytics.

No cross-event biometric template reuse, matching or identity graph; re-enrolment requires a new event-scoped consent unless a separately approved lawful design later supersedes this rule.

No biometric data, provider FaceId, raw capture, template/vector or detailed match evidence in Core, Credentials, Communications, Intelligence, EDR ledger, analytics or general audit.

No automatic admission, denial, VIP treatment, fraud accusation, security escalation or attendance write from a biometric result.

No forced consent, bundled consent, degraded service, slower punitive queue or loss of ordinary access for non-participants.

No production use because code exists, tests pass or shadow mode is deployed; approvals remain a separate gate.

# 3. Entry gate and required decisions

| Gate | Required evidence before implementation/use |
| --- | --- |
| Slice 9 | Accepted exit; approved FaceGate-relevant authority, standards, assurance and decision contracts. |
| Legal basis | Named qualified legal reviewer approves event/jurisdiction purpose, notice, consent approach, rights handling and any age/guardian rule. |
| Privacy assessment | Approved DPIA/impact assessment, data-flow map, minimisation, retention, processor/subprocessor and international-transfer position. |
| Security | Threat model, encryption/key/access model, incident plan, provider configuration and penetration plan approved. |
| Provider | Contract/DPA, region, storage/use terms, model/service behavior, deletion semantics, subprocessor and support/escalation reviewed. |
| EDR | Versioned assertion contract, sole-admission authority, fallback and idempotent reconciliation accepted. |
| Guests | Stable EventGuest ID/event mapping and non-biometric recovery path. |
| Operations | Privacy lead, security lead, FaceGate administrator, enrolment operator, gate reviewer, Event Director and support assigned. |
| Evaluation | Representative test plan, demographic review method, thresholds and independent reviewer approved. |
| Feature control | Environment/event flags default off; emergency disable and provider isolation tested. |

## 3.1 Stop conditions

Any legal/privacy/security/provider approval is absent, expired or conditional in a way the build cannot enforce.

Consent cannot be freely refused or withdrawn without guest disadvantage.

Stable event mapping or equivalent fallback is not proven.

Provider deletion cannot be verified or provider terms permit unapproved model training/reuse.

Thresholds, human-review bands or fairness evaluation plan are not approved.

Core/EDR would need to store templates or FaceGate would need direct attendance write access.

# 4. Product laws and invariants

| ID | Invariant | Enforcement |
| --- | --- | --- |
| S10-L01 | FaceGate is optional and default off. | Environment/event flags plus approval state; no implicit enablement. |
| S10-L02 | Consent precedes biometric capture/indexing. | Server gate and provider-call negative tests. |
| S10-L03 | Refusal/withdrawal causes no access disadvantage. | Equivalent QR/manual route and usability evidence. |
| S10-L04 | Biometric scope is one event and approved purpose. | Event collection, subject and keys; no cross-event query. |
| S10-L05 | Core stores no biometric payload/reference. | Contract/schema/log scans and network policy. |
| S10-L06 | FaceGate assertion is not identity proof or admission. | EDR independently resolves; operator/human policy. |
| S10-L07 | No match or provider failure is never denial. | Refer/fallback state and negative tests. |
| S10-L08 | Ambiguous/low confidence requires human review. | Threshold bands and no auto-action. |
| S10-L09 | Face match never creates misconduct/fraud claim. | Safe language and escalation boundary. |
| S10-L10 | Mapping ambiguity blocks enrolment/use. | One event subject -> one EventGuest invariant. |
| S10-L11 | Every provider operation is idempotent and reconciled. | Request IDs, outbox, inventory and orphan checks. |
| S10-L12 | Withdrawal blocks future processing immediately. | Internal deny before asynchronous provider deletion. |
| S10-L13 | Deletion is verified, not merely requested. | Provider re-query/inventory evidence and tombstone. |
| S10-L14 | Raw images are transient by default. | Memory/ephemeral object TTL and no backups/logs. |
| S10-L15 | Bias/performance claims use measured evidence. | Representative evaluation and subgroup uncertainty. |
| S10-L16 | Human override is reasoned and audited. | Capability, reason, result and outcome. |
| S10-L17 | EDR remains sole attendance writer. | No database/network permission and contract tests. |
| S10-L18 | Sensitive UI reveals minimum data. | Purpose/role masks, privacy reset and access audit. |
| S10-L19 | Kill switch fails closed for biometrics, open to fallback. | Disable matching while QR/manual continues. |
| S10-L20 | Frontend/backend/operations are one release. | All states, devices, runbooks and observed tasks pass. |

# 5. Roles, permissions and approval boundaries

| Role | Authority | Must not do |
| --- | --- | --- |
| CEO / Business Owner | Approve event use after legal/privacy/security gates; revoke production authority. | Approve around an unresolved specialist blocker. |
| Legal Reviewer | Approve legal basis, notice/consent/rights position for named jurisdiction/event. | Operate system or make technical security approval. |
| Privacy Lead / DPO role | Own impact assessment, minimisation, retention, rights and deletion assurance. | Approve business convenience over rights. |
| Security Lead | Approve threat model, provider/key/network/access/incident controls. | Decide consent or admission. |
| Event Director | Approve operational readiness, staffing, fallback and event activation within prior gates. | Enable FaceGate without CEO/specialist approval. |
| FaceGate Administrator | Configure approved event/collection/policy and monitor health. | View/export raw biometric data by default or admit guests. |
| Enrolment Operator | Assist consented guest capture and mapping within assignment. | Consent for guest, reuse capture or search another event. |
| Gate Operator | View minimum assertion/candidate and select review/fallback action. | Treat match as admission or accuse guest. |
| Human Reviewer | Compare permitted candidate context and accept/reject/refer assertion. | Override consent, event scope or EDR policy. |
| EDR | Receive valid assertion and apply admission policy/human workflow. | Read biometric template or provider internals. |
| Support Administrator | Time-bound audited technical support. | Gain automatic business/privacy authority. |

## 5.1 Four-key enablement

Legal approval for exact jurisdiction/purpose/consent version.

Privacy approval for exact data flow/provider/retention/rights process.

Security approval for exact release/provider configuration/threat model.

CEO approval for exact event and operational policy; Event Director then activates only after readiness.

# 6. Target architecture and isolation

| Component | Responsibility | Trust boundary |
| --- | --- | --- |
| Core Event Platform | EventGuest eligibility and signed event-scoped pseudonymous enrolment invitation. | No template, raw image, FaceId or match detail. |
| Guest/Staff Web | Consent/enrolment and authorised operational surfaces. | Short-lived sessions; direct provider access only through approved pattern. |
| FaceGate API | Consent gate, mapping, enrolment/match orchestration, assertions, withdrawal and deletion. | Own schema; no shared-write tables. |
| Face Processing Worker | Ephemeral decode/quality/liveness/provider work. | No broad core/EDR access; no persistent raw-image store. |
| Provider Adapter | Versioned AWS Rekognition implementation behind internal interface. | Provider credentials/collection IDs isolated. |
| FaceGate Store | Consent, subject mapping, provider references, assertions, jobs and audit. | Encrypted high-sensitivity bounded database. |
| Secrets/KMS | Keys and provider credentials with rotation/consumer inventory. | No keys in code/logs/database payload. |
| EDR Assertion Gateway | Authenticates and validates FaceGate assertion. | EDR writes admission; FaceGate has no ledger write. |
| Retention Sweeper | Withdraw/expiry deletion, verification, retry and orphan reconciliation. | Least privilege; provider delete/list only. |
| Audit Projection | Minimal action/status evidence for authorised investigation. | No biometric payload or reusable provider ID in general audit. |

## 6.1 Deployment position

Deploy FaceGate as an independently isolated service with a separate database, secret namespace, provider IAM role, network policy, logs, deployment pipeline and on-call boundary. It may consume a minimum signed event mapping and emit a minimum assertion/deletion status. It must not share a schema with Core or EDR.

# 7. Canonical data model

| Entity | Purpose | Key constraints |
| --- | --- | --- |
| FaceGateEvent | Approved event feature configuration. | Event/purpose/jurisdiction/provider region/policy/approvals/flag. |
| ConsentNoticeVersion | Exact information shown to guest. | Immutable locale/content/hash/effective dates. |
| BiometricConsent | Affirmative/refused/withdrawn decision evidence. | Event/person/purpose/notice version; immutable history. |
| FaceSubject | Pseudonymous FaceGate identity. | One active subject per EventGuest/event; no contact data. |
| EventGuestMapping | Signed minimum Core mapping. | Stable event + EventGuest + mapping version; ambiguity blocked. |
| EnrolmentSession | Short-lived capture intent and status. | Consent/subject/operator/device/expiry/idempotency. |
| BiometricTemplateRef | Provider collection and opaque face reference. | FaceGate only; encrypted; never exported to Core/EDR. |
| CaptureArtifact | Transient raw/derived image metadata. | Ephemeral URI/hash/TTL; deleted after processing by default. |
| QualityAssessment | Capture quality/liveness outcome. | Versioned algorithm/provider/threshold; no demographic inference. |
| MatchSession | One event gate matching attempt. | Event/device/operator/purpose/expiry; no attendance outcome. |
| MatchCandidate | Provider candidate result. | Subject ref/confidence/model; minimum retained evidence. |
| BiometricAssertion | Signed candidate/no-match/review assertion to EDR. | Short TTL, event mapping, consent, policy and idempotency. |
| HumanReview | Accepted/rejected/refer judgement. | Reviewer/reason/evidence limits; never admission. |
| WithdrawalRequest | Future-use block and deletion trigger. | Effective immediately; rights status/deadline. |
| DeletionJob | Local/provider target and attempt lifecycle. | Idempotent, retryable, dead-letter and owner. |
| DeletionEvidence | Verified provider/local absence evidence. | Minimal non-biometric tombstone; no deleted payload. |
| ProviderInventoryRun | Expected vs actual event collection inventory. | Detects orphan/missing/duplicate references. |
| FaceGateAuditEvent | Restricted immutable control-plane history. | No raw image/template or unnecessary candidate detail. |

# 8. Data minimisation and field contract

| Boundary | Permitted | Prohibited |
| --- | --- | --- |
| Core -> FaceGate | event_id, event_guest_id or pseudonymous token, eligibility/mapping version, locale and invitation purpose. | Contact/VIP/security/dietary/medical narrative, seat unless necessary, biometric fields. |
| Capture client -> FaceGate | short-lived session, event token, image bytes transiently, device/capture quality telemetry. | Long-lived guest identifier in URL, analytics capture, unrelated device media. |
| FaceGate -> Provider | event collection, provider user reference, transient image and approved quality parameters. | Names, contact, VIP class, event narrative, Core identifiers where avoidable. |
| Provider -> FaceGate | opaque face ID, confidence, quality/liveness outcome and request metadata. | Provider output copied into general logs/analytics. |
| FaceGate -> EDR | event, stable mapped subject token, assertion type/confidence band, consent/mapping/policy version, issued/expiry, integrity and review state. | Raw image, template/vector, provider FaceId/collection, demographic inference. |
| FaceGate -> Core | consent participation status where approved, withdrawal/deletion completion reference. | Biometric template, capture, candidates or matching history. |
| General audit | actor/action/event/status/policy/time/correlation and restricted record reference. | Reusable biometric identifiers, image, template or full candidate payload. |

## 8.1 Classification

Biometric capture, template reference, match candidates and detailed evidence are Biometric/highest sensitivity.

Consent and withdrawal evidence are Restricted and purpose-limited.

Operational assertion is a minimised Restricted event artefact with short retention.

No biometric field is eligible for broad export, search indexing, product analytics, support snapshot or AI input.

# 9. Consent contract

| Element | Requirement |
| --- | --- |
| Identity/purpose | Who operates FaceGate; exact event; entry-assistance purpose; no unrelated use. |
| Data/process | What is captured, template/indexing, provider role, automated comparison and human review. |
| Choice | Affirmative opt-in; unchecked by default; refusal has an equivalent QR/manual route. |
| Consequences | Clear statement that match is not admission and no match/failure does not deny entry. |
| Retention/deletion | Event-specific retention period, withdrawal effect, deletion process and evidence. |
| Sharing/location | Provider/processor, region and transfer position as approved by specialist review. |
| Rights/contact | How to withdraw, access/correct/restrict/delete where applicable and contact privacy owner. |
| Accessibility | Plain language, readable/translated versions, assisted flow and no time-pressure coercion. |
| Age/capacity | Guardian/parent or exclusion rule defined by event/jurisdiction approval; never improvised. |
| Evidence | Notice version/hash/locale, guest action, timestamp, session/device/channel and confirmation. |
| Version change | Material notice/purpose/provider/retention change requires new consent; no silent inheritance. |

## 9.1 Consent states

| State | Treatment |
| --- | --- |
| not_offered | No biometric processing. |
| offered | Information available; no capture yet. |
| consented | Exact active notice/purpose valid; enrolment permitted. |
| refused | No biometric processing; fallback available without disadvantage. |
| withdrawn | Future use blocked immediately; deletion workflow active. |
| expired | No new use; re-consent required. |
| superseded | Historical notice/decision retained; not current authority. |
| restricted | Processing paused for rights/legal/security reason. |

# 10. Enrolment lifecycle

Guest enters through a single-purpose, event-scoped, expiring invitation or staff-assisted flow.

System displays current notice and fallback before any camera/provider access.

Guest affirmatively consents; server records exact consent version and authorises a short-lived enrolment session.

Camera permission and accessibility guidance are presented; capture stays transient.

Local/server quality checks reject unusable capture safely; active liveness runs only if approved and disclosed.

Provider indexes into the event-specific collection using pseudonymous external reference.

FaceGate stores encrypted opaque provider reference, reconciles provider response and deletes transient capture.

Guest sees enrolled status, how to use/withdraw and QR/manual fallback; no promise of guaranteed match.

Failed/abandoned enrolment expires and removes transient data; it never changes guest access eligibility.

## 10.1 Enrolment rules

Idempotency prevents duplicate provider faces on retry/double submit.

Mapping version and consent must still be current at finalisation.

Multiple captures/templates require explicit approved policy; default one active enrolment subject per event guest.

Re-enrolment supersedes old reference and triggers verified deletion of predecessor.

Staff-assisted enrolment records operator and cannot replace guest/authorised guardian consent.

# 11. Capture quality, liveness and spoof resistance

| Concern | Required control |
| --- | --- |
| Quality | Face size/pose/lighting/occlusion/blur guidance and measurable accept/retry reasons. |
| Liveness | Optional approved capability; separate notice/provider/data/threshold/evaluation and accessible alternative. |
| Presentation attack | Printed photo, screen replay, mask and injection tests appropriate to selected capture design. |
| Client trust | Never trust client quality/liveness flags without server/provider verification. |
| Upload limits | Strict type/size/dimensions/decode limits, malware/content handling and resource bounds. |
| Metadata | Strip unnecessary EXIF/location; avoid persistent device fingerprinting. |
| Image retention | Memory or encrypted ephemeral object with tight TTL; no CDN/public URL/backups/analytics. |
| Failure wording | “Could not verify; use QR/manual or retry” rather than accusation or identity conclusion. |
| Accessibility | Alternative capture assistance and immediate non-biometric path; do not force repeated attempts. |
| Evaluation | Measure retry/abandon/failure by device/environment and approved demographic review groups. |

# 12. Provider adapter and AWS boundary

| Operation | Adapter contract |
| --- | --- |
| Create event collection | Idempotent approved-region collection tagged only with pseudonymous event reference and retention expiry. |
| Index face | Consent/mapping/session verified; client token/idempotency; quality policy; opaque external image ID. |
| Search faces | Event collection only; strict candidate count/threshold; request correlation and timeout. |
| Delete faces | Idempotent exact provider references; retry; verify through inventory/read-after-delete strategy. |
| Delete collection | Only after expected subject deletion/reconciliation and event retention authority. |
| List/inventory | Restricted sweeper permission for reconciliation/orphan detection; no operator browse. |
| Errors | Normalize throttled/unavailable/invalid/no-face/multiple-face/quality/security/provider errors into safe categories. |
| Metrics | Latency/error/throttle/count only; no image, FaceId, guest token or sensitive request payload. |
| Versioning | Record provider/service/model/config/threshold version used for enrolment and match. |
| IAM/network | Least-privilege role per environment/region; no wildcard collection access; private egress controls where supported. |

## 12.1 Provider portability

Business/domain code depends on an internal BiometricProvider interface. The AWS adapter is the approved initial implementation named by the blueprint. Provider-specific IDs, errors and storage behavior do not leak into Core or EDR contracts.

# 13. Event collection and mapping

| Invariant | Implementation |
| --- | --- |
| One event boundary | Every enrolment and search resolves one approved FaceGateEvent and one provider collection/partition. |
| Stable mapping | EventGuest mapping is signed/versioned and verified against current event snapshot. |
| No cross-event query | Provider adapter requires exact event collection; wildcard/all-collection search forbidden by IAM and code. |
| Ambiguity | Duplicate EventGuest/subject/provider reference or stale mapping blocks and routes privacy/data review. |
| Eligibility change | Revoked invitation/access does not delete consent automatically; matching may be disabled while retention/deletion policy proceeds. |
| Event correction | Superseding EDR snapshot updates permitted operational mapping through explicit reviewed diff. |
| No contact linkage | Email/phone/name similarity never creates or merges FaceSubject. |
| Household | Each consenting individual has own subject; household consent does not cover adults by default. |
| Audit | Mapping create/replace/block retains version, authority and reason without biometric payload. |

# 14. Matching and threshold policy

| Result band | System treatment |
| --- | --- |
| No candidate | Display no-match/refer and immediate QR/manual route; no denial or negative identity claim. |
| Below review threshold | Do not show candidate; treat as no-match/fallback; retain minimal evaluation metric. |
| Review band | Show authorised human reviewer minimum identity/context and comparison evidence; require accept/reject/refer. |
| High-confidence candidate | May create stronger candidate assertion only if approved policy permits; still not admission and EDR/human process remains. |
| Multiple candidates | Conflict; do not rank into silent choice; authorised review or fallback. |
| Consent/mapping invalid | No comparison/assertion; safe blocked state and fallback. |
| Provider unavailable | Circuit/open degradation; no repeated guest capture; fallback. |
| Suspected spoof/quality failure | Safe refer/fallback; security route only through approved non-accusatory policy. |

## 14.1 Threshold governance

Thresholds are versioned by provider/model, capture method, environment and operational purpose.

Optimise against measured false-match harm; never choose threshold from vendor default alone.

Review-band width and candidate count are approved with legal/privacy/security/operations input.

Changes require new policy version, regression/bias evaluation, approval and affected-event review.

UI shows confidence band and limitations, not misleading certainty or raw precision where it encourages automation bias.

# 15. Human review contract

| Element | Requirement |
| --- | --- |
| Eligibility | Named trained reviewer, assigned event/gate/purpose and active session. |
| Display | Minimum candidate identity and approved reference image/indicator only where lawful and necessary. |
| Decision | Candidate accepted, rejected or referred; never “guest admitted/denied/fraud”. |
| Reason | Standard reason plus optional restricted note; no unsupported sensitive inference. |
| Time | Attempt, candidate and review expire quickly; stale review cannot produce assertion. |
| Second review | Required for defined ambiguity/high-risk conditions; no self-approval where configured. |
| Fallback | Always available without forcing a review or repeated capture. |
| Override | Human may reject machine candidate; acceptance produces assertion only. |
| Audit | Reviewer, inputs/policy versions, result, reason, latency and later EDR outcome link. |
| Privacy reset | Candidate clears after action/timeout; shoulder-surfing and queue exposure minimised. |

# 16. Biometric assertion to EDR

| Field | Requirement |
| --- | --- |
| Identity | assertion_id, schema_version, event_id, FaceGate subject token, mapped EventGuest ID/token. |
| Context | match_session_id, gate/station/device/operator or system origin, issued_at, expires_at. |
| Authority | FaceGate event/policy approval version and current consent/mapping versions. |
| Result | candidate_accepted, candidate_unreviewed where allowed, no_match, refer or unavailable; never admission. |
| Confidence | Policy band and limited numeric/provider evidence only if EDR truly requires it. |
| Provenance | Provider/model/config/threshold version, human review reference and correlation. |
| Integrity | Signed/authenticated envelope, audience binding, nonce/idempotency key and replay protection. |
| Privacy | No raw capture, template/vector, provider FaceId/collection, demographic data or private note. |
| TTL | Short validity; stale assertion rejected; no offline long-lived biometric credential. |
| Reconciliation | EDR receipt/outcome reference returned idempotently; duplicate assertion has one business effect. |

## 16.1 EDR decision boundary

EDR independently verifies event/runtime/snapshot, guest/access/attendance state, assertion integrity/expiry and operator authority. It then presents or executes only the admission action allowed by the approved EDR policy. FaceGate has no database permission, API or queue command capable of writing attendance.

# 17. Gate operation and fallback

| State | Operator experience |
| --- | --- |
| Ready | Event/gate, privacy mode, provider/EDR health, policy version and fallback availability visible. |
| Candidate | Minimum identity, confidence band, consent/mapping current, review action and expiry. |
| No match | Neutral wording; QR/manual/concierge action primary; retry limited by policy. |
| Multiple/ambiguous | Refer or fallback; do not expose broad candidate gallery. |
| Consent absent/withdrawn | No biometric attempt; route directly to equivalent fallback. |
| Provider/FaceGate offline | Biometric lane disabled visibly; QR/manual remains operational through EDR. |
| EDR unavailable | FaceGate does not admit; follow existing EDR offline/manual policy, not biometric assertion. |
| Accepted review | Assertion submitted; wait for EDR result. Never display “admitted” before EDR. |
| EDR rejected/referred | Show EDR-safe reason/action; do not blame facial match. |
| Emergency disable | Biometric camera/processing stops; fallback signage and queue routing activate. |

## 17.1 Dignity law

Non-participants must not be marked, called out or placed in an inferior queue.

No-match language avoids embarrassment, suspicion and public identity disclosure.

Guests may switch to fallback at any point without explanation.

Camera placement, screen angle and automatic reset protect bystanders and prior guests.

# 18. Withdrawal, restriction and rights handling

Authenticate/validate request using approved guest-support process without demanding biometric re-verification.

Immediately mark consent withdrawn/restricted and block all new enrolment/search/assertion use server-side.

Cancel active sessions and remove subject from eligible event matching projection.

Create idempotent deletion jobs for raw/derived captures, templates/provider faces, cached references and event collection when applicable.

Provide status and target completion date; route delay/failure to Privacy Lead.

Verify local/provider absence and issue deletion evidence; preserve minimal consent/withdrawal/deletion audit without biometric payload.

If legal hold or required restriction applies, isolate and block use; explain the specialist-approved position and expiry/review.

Propagate non-biometric participation/deletion status to Core only where approved and necessary.

## 18.1 Rights-safe support

Support cannot display/export biometric data merely to answer status.

Correction of EventGuest identity/mapping follows controlled mapping replacement and old-template deletion.

Withdrawal is prospective immediately even if provider deletion is asynchronous.

A deletion failure is an owned incident, not a completed request.

# 19. Retention sweeper and verified deletion

| Stage | Required behavior |
| --- | --- |
| Schedule | Set deadlines at record creation from event/purpose/policy; event close starts/confirms clock. |
| Select | Find expired/withdrawn/superseded/orphaned targets with event/provider inventory reconciliation. |
| Block | Prevent new use before deletion and revoke active enrolment/match/assertion sessions. |
| Delete transient | Remove capture objects/cache/temp files and verify storage inventory; exclude from backup where design requires. |
| Delete provider face | Idempotent adapter call with retry/backoff; record request/response metadata safely. |
| Verify | Re-list/query provider inventory as supported; compare expected/actual; no “requested = deleted”. |
| Delete collection | After subjects reconciled and policy permits; verify collection absence. |
| Dead letter | Visible to Privacy/Security with owner, age, next action and escalation deadline. |
| Tombstone | Retain event/subject pseudonymous reference, policy, deletion scope/time/result/evidence hash only. |
| Report | Guest-facing safe confirmation plus restricted operational deletion certificate/evidence. |

## 19.1 Backup rule

The design must avoid placing biometric payloads in general database/object backups. If any provider or controlled store backup exists, its expiry, restoration quarantine and post-restore re-deletion behavior must be documented and tested.

# 20. Shadow mode and release stages

| Stage | Permitted behavior | Exit |
| --- | --- | --- |
| 0 - disabled | No consent offer, capture, provider collection or matching. | Specialist design approvals. |
| 1 - synthetic | Synthetic/consented test participants only; no event entry influence. | Security, quality, deletion and contract tests. |
| 2 - supervised shadow | Real consented event-like participants; result hidden from admission decision; compare to authorised ground truth. | Performance, bias, usability, fallback and incident review. |
| 3 - advisory pilot | Assertion may be shown to trained reviewer/EDR but cannot automate admission; fallback primary. | Explicit legal/privacy/security/CEO event approval and monitored pilot. |
| 4 - controlled production | Only approved policy; human/EDR control; kill switch and continuous monitoring. | Per-event authorisation, no blanket global approval. |
| Suspended | Matching/enrolment stopped; withdrawal/deletion/support continue. | Incident closure and reapproval. |

## 20.1 Promotion rule

Promotion is never automatic. Each stage requires evidence on the exact release, provider/model/configuration, capture hardware/environment, thresholds, consent version, fallback and event policy. A later provider/model change returns affected capabilities to evaluation.

# 21. Fairness, bias and performance evaluation

| Metric/dimension | Requirement |
| --- | --- |
| False match rate | Measure overall and approved representative subgroups; prioritise harm and confidence intervals. |
| False non-match rate | Measure overall/subgroups and operational fallback burden; never turn into denial. |
| Failure to acquire/enrol | Device, lighting, pose, accessibility and approved demographic/environment group analysis. |
| Review burden | Ambiguous/multiple candidates, reviewer latency, override and disagreement. |
| Latency/availability | Capture-to-result, provider/error/timeout and fallback activation under reference load. |
| Usability/dignity | Consent comprehension, refusal parity, retry/abandon, queue time, embarrassment and accessibility. |
| Ground truth | Independent authorised method; not inferred from provider output or circular reviewer assumption. |
| Sample design | Document representativeness, exclusions, sample size, uncertainty and privacy/legal basis for evaluation data. |
| Threshold analysis | Trade-offs by policy band; no subgroup hidden by aggregate average. |
| Change detection | Re-run after model/provider/config/camera/threshold/flow/material population change. |

## 21.1 Acceptance principle

The specification does not invent universal numerical fairness thresholds. Legal/privacy/security/CEO-approved thresholds must be declared before testing, justified for the event purpose and evaluated with uncertainty. Any material unexplained disparity blocks promotion.

# 22. Security threat model

| Threat | Required control |
| --- | --- |
| Cross-event search | Event-bound collections, adapter guard, IAM scoping and negative tests. |
| Photo/screen replay | Approved liveness/anti-spoof or supervised capture, attempt limits and fallback. |
| Camera/upload injection | Session binding, content validation, origin/device controls and server/provider verification. |
| Template/FaceId theft | Separate encrypted store, KMS, least privilege, no logs/exports and rapid revoke/delete. |
| Mapping substitution | Signed versioned mapping, audience/event binding and concurrency checks. |
| Assertion replay | Short TTL, nonce/idempotency, EDR audience and one-effect receipt. |
| Insider browsing | No gallery/search-all UI; purpose-bound endpoints, just-in-time support and access audit. |
| Provider compromise/outage | Kill switch, credential rotation, isolation, incident plan and fallback. |
| Deletion evasion | Expected/provider inventory reconciliation, dead letters and independent verification. |
| Model/config drift | Pinned/recorded versions, change alert and re-evaluation gate. |
| Denial of service | Rate/resource limits, queues/circuit breaker and fallback capacity. |
| Bystander capture | Framing/design, immediate discard, signage/notice as approved and no passive surveillance. |

# 23. Frontend information architecture

| Surface | Primary users | Purpose |
| --- | --- | --- |
| FaceGate Approval | CEO, Legal, Privacy, Security, Event Director | Review exact event/release/policy gates and enable/suspend. |
| Consent Experience | Guest/guardian or assisted operator | Understand choice, consent/refuse, retain fallback and withdraw. |
| Enrolment Experience | Guest/assisted operator | Capture, quality feedback, complete/abandon and receive status. |
| Enrolment Operations | Authorised privacy/data staff | Invitations, status, mapping conflicts and safe recovery. |
| Gate Operator | Gate reviewer/operator | Minimum candidate review, assertion submission and fallback. |
| Human Review Queue | Trained reviewers/supervisors | Resolve ambiguous/multiple/stale candidate without admission decision. |
| FaceGate Command | Event Director, Privacy, Security, Support | Health, latency, failures, queue, provider, fallback and kill switch. |
| Consent & Withdrawal | Privacy/guest support | Consent history, immediate restriction, request status and communication. |
| Deletion & Inventory | Privacy/Security | Jobs, provider inventory, orphan/conflict, evidence and exception. |
| Evaluation Lab | Approved evaluators | Synthetic/shadow runs, metrics, subgroup uncertainty and divergence. |
| Audit & Incident | Privacy/Security | Restricted access/provider/assertion/deletion/incident evidence. |

# 24. Frontend functional requirements

| ID | Requirement |
| --- | --- |
| S10-F01 | Event context and biometric-enabled/suspended state are always visible; no cross-event residue. |
| S10-F02 | Consent is plain, versioned, affirmative and separate from ordinary event access. |
| S10-F03 | Refuse, withdraw and QR/manual fallback are as clear and usable as consent. |
| S10-F04 | Camera/provider access cannot begin before server-confirmed active consent/session. |
| S10-F05 | Capture guidance is accessible, calm and specific; repeated failure routes fallback. |
| S10-F06 | Enrolment shows current, failed, expired, superseded and deletion-pending truth. |
| S10-F07 | Operator sees minimum candidate data, confidence band, expiry and one safe next action. |
| S10-F08 | No-match/ambiguous/provider-failure language never accuses or denies. |
| S10-F09 | EDR admission state is visually distinct from FaceGate candidate/review state. |
| S10-F10 | Previous guest/candidate clears after action/timeout and leaves no unnecessary DOM/cache history. |
| S10-F11 | Approval screen binds legal/privacy/security/CEO decisions to exact release/policy/provider/event. |
| S10-F12 | Command surface shows provider/FaceGate/EDR/fallback health and kill-switch consequence. |
| S10-F13 | Withdrawal blocks use immediately and shows deletion requested/verified separately. |
| S10-F14 | Deletion view proves target/inventory/status/owner/age/evidence without exposing biometric payload. |
| S10-F15 | Evaluation views show aggregate/subgroup metrics, uncertainty, sample limits and threshold version. |
| S10-F16 | All surfaces implement empty/loading/unknown/stale/blocked/denied/partial/error/success/suspended. |
| S10-F17 | Guest/gate/mobile/tablet/desktop flows pass responsive, touch, keyboard, screen-reader and zoom tests. |
| S10-F18 | URLs, analytics, logs, notifications, exports and general support views contain no biometric identifiers/data. |

# 25. Guest consent and enrolment experience

| Screen/state | Required behavior |
| --- | --- |
| Invitation | Single event/purpose, optional framing, QR/manual equality, expiry and privacy contact. |
| Notice | Layered plain-language summary plus full approved notice; locale/accessibility; no preselected consent. |
| Choice | Consent or continue without FaceGate; equal prominence and no manipulative copy. |
| Camera permission | Requested only after consent; explain retry/fallback before system prompt. |
| Capture | Live guidance for position/light/occlusion, progress and accessible assistance. |
| Quality retry | Specific neutral reason, bounded attempts and fallback primary after threshold. |
| Complete | Enrolled status, event/purpose, fallback credential, withdrawal route and no guarantee. |
| Refused | Normal completion into event journey; no repeated pressure. |
| Abandoned/expired | Transient capture removed; resume only through new authorised session. |
| Withdraw | Confirm scope/effect, authenticate safely, block immediately and show deletion timeline/evidence. |

# 26. Gate operator and human-review experience

| Surface/state | Required behavior |
| --- | --- |
| Ready | Correct event/gate, operator, FaceGate/provider/EDR health, policy and fallback capacity. |
| Capture attempt | Progress and privacy framing; no broad guest list or background gallery. |
| Candidate | Minimum identity/context, confidence band, consent/mapping freshness, expiry and accept/reject/refer. |
| Ambiguous/multiple | No silent top-choice; supervisor review or immediate fallback. |
| No match | Neutral fallback-first result; bounded retry if guest chooses. |
| Accepted candidate | Submit assertion; show pending EDR then authoritative EDR result separately. |
| Stale/withdrawn | Do not display/use candidate; clear state and fallback. |
| Provider/EDR failure | Correct component named operationally without guest-blaming; safe queue route. |
| Privacy reset | Automatic after outcome/timeout plus manual clear; screen and camera reset. |
| Supervisor | Reasoned review/override within capability; original result preserved. |

# 27. Approval, command and privacy-operations experience

| Workspace | Required content/actions |
| --- | --- |
| Approval matrix | Legal/privacy/security/CEO/Event Director gates, exact release/provider/region/model/policy/event, conditions and expiry. |
| Readiness | Consent copy, fallback, staffing/training, devices, signage, threshold/evaluation, retention/deletion and incident evidence. |
| Command | Enrolment/match/request latency/error, queue, provider/EDR health, fallback use, consent withdrawals and incidents. |
| Kill switch | Preview effect, stop matching/enrolment, preserve withdrawal/deletion/support, activate fallback messaging and audit. |
| Withdrawal queue | Request identity/scope/status/deadline, immediate block, owner and safe communication. |
| Deletion inventory | Expected local/provider subject/collection counts, jobs, retries, orphans, dead letters and verified evidence. |
| Incident | Affected event/purpose/data/provider, containment, authority, communications, rights/deletion and recovery. |
| Evaluation | Release/config/sample/ground truth, false match/non-match/acquire/enrol, subgroup uncertainty, reviewer burden and threshold comparison. |

# 28. API contracts

| Area | Representative operations |
| --- | --- |
| Event control | request-enable/readiness/request-approval/approve/activate/suspend/kill-switch/history. |
| Consent | notice/current/record-consent/record-refusal/withdraw/restrict/status/evidence. |
| Enrolment | create-session/capture-token/assess/index/complete/abandon/re-enrol/status. |
| Mapping | consume-signed-mapping/validate/replace/block/conflict/history. |
| Match | create-session/submit-capture/search/result/expire/cancel. |
| Review | list/detail/accept-candidate/reject/refer/request-second-review. |
| Assertion | issue/send-to-edr/receipt/status/reconcile/expire/revoke. |
| Deletion | schedule/block/delete-local/delete-provider/verify/retry/escalate/evidence. |
| Inventory | run/expected-vs-provider/orphans/conflicts/resolve/delete-collection. |
| Evaluation | dataset/run/metrics/subgroups/threshold-compare/review/approve-stage. |
| Audit/incident | restricted timeline/access review/export-minimal/contain/recover. |

## 28.1 Domain events

FaceGateEnablementRequested/Approved/Activated/Suspended; ConsentRecorded/Refused/Withdrawn/Expired.

EnrolmentStarted/Failed/Completed/Superseded; FaceSubjectMapped/Blocked; TemplateIndexed/DeleteRequested/Deleted/DeletionVerified.

MatchAttempted/NoCandidate/CandidateFound/ReviewRequired; HumanReviewAccepted/Rejected/Referred.

BiometricAssertionIssued/RejectedByEDR/AcceptedByEDR/Expired; ProviderUnavailable/Recovered; FaceGateKillSwitchActivated.

InventoryMismatchDetected/Resolved; EvaluationRunCompleted/StageApprovalGranted. Events are event-scoped, privacy-minimised, idempotent and outbox-backed.

# 29. Non-functional requirements

| Area | Acceptance target |
| --- | --- |
| Isolation | No biometric payload/reference in Core/EDR/general audit; independent schema, IAM, secrets and deployment. |
| Availability | Provider/FaceGate failure activates fallback; no entry capability depends solely on biometrics. |
| Latency | Reference target for candidate response and EDR assertion is ratified before pilot; UI timeout/fallback is shorter than harmful queue delay. |
| Integrity | Zero cross-event matches, duplicate indexing effects or assertion replay effects; complete provider inventory reconciliation. |
| Privacy | 100% capture/template/candidate paths classified; no biometric data in logs/analytics/URLs/exports/backups/AI. |
| Deletion | Withdrawal use-block immediate; provider/local deletion meets approved deadline with independently verifiable evidence. |
| Security | Encryption, least privilege, key rotation, network isolation, rate/resource limits and tested incident response. |
| Accessibility | WCAG 2.2 AA target; consent/capture/fallback/withdrawal work with keyboard, screen reader, zoom and assistance. |
| Fairness | Approved overall/subgroup false-match/non-match/acquisition metrics and uncertainty; material disparity blocks promotion. |
| Scale | Approved event reference population, simultaneous gates and provider quota tested with fallback capacity. |
| Recovery | Worker/deploy/provider/EDR/storage failure recovers without duplicate faces/assertions or lost withdrawal/deletion. |
| Observability | Privacy-safe health/latency/error/queue/inventory/deletion/evaluation metrics and alerts. |
| Data residency | Approved region and transfer path enforced/configuration-tested; no silent provider region fallback. |

# 30. Build sequence

| WP | Build unit | Exit evidence |
| --- | --- | --- |
| S10-01 | Entry audit; legal/privacy/security/provider/authority decisions; threat model and flags. | All blockers/owners and default-off boundary accepted. |
| S10-02 | Isolated FaceGate service, schema, IAM, KMS, network and audit foundation. | No shared biometric data path; migrations/rollback pass. |
| S10-03 | Event enablement, approvals, policy/version and kill-switch controls. | Four-key gate and suspension proven. |
| S10-04 | Consent notice, decision evidence, refusal, age/capacity and rights contract. | Consent-before-capture and parity pass. |
| S10-05 | Guest consent/refusal/withdrawal frontend. | Accessible, non-coercive complete journeys. |
| S10-06 | EventGuest mapping, FaceSubject and enrolment session lifecycle. | One-event mapping and idempotent enrolment. |
| S10-07 | Capture quality/liveness boundary, transient media and enrolment frontend. | Spoof/quality/accessibility/fallback evidence. |
| S10-08 | AWS adapter, provider collections/index/search/delete and reconciliation. | Least privilege, error, retry and inventory tests. |
| S10-09 | Matching policy, thresholds, candidates and human review service. | False/failed/ambiguous match logic and expiry. |
| S10-10 | Gate operator and human-review frontend. | Minimum-data, fast, dignified fallback-first operation. |
| S10-11 | Signed idempotent EDR assertion and reconciliation. | No FaceGate attendance write; replay/cross-event tests. |
| S10-12 | Withdrawal, retention sweeper, provider/local verified deletion. | Immediate block, retry/dead-letter and evidence. |
| S10-13 | Approval, command, deletion/inventory and incident frontend. | Specialist operational control complete. |
| S10-14 | Shadow harness, ground truth, bias/performance/usability evaluation. | Representative evidence and threshold review. |
| S10-15 | Security/privacy/accessibility/scale/failure qualification. | Adversarial/device/provider/EDR matrix accepted. |
| S10-16 | Supervised shadow simulation and specialist/CEO production decision. | False/failed match, fallback, withdrawal and deletion observed. |
| S10-17 | Independent audit, clean-room deploy, rollback and Slice 11 handoff. | A01-A42 pass; exact production authority recorded. |

# 31. Test strategy

| Layer | Required coverage |
| --- | --- |
| Domain unit | Enablement/consent/subject/mapping/enrolment/match/review/assertion/withdrawal/deletion/evaluation state and policy. |
| Property/fuzz | Mapping uniqueness, idempotency, threshold boundaries, expiry, assertion parser/signature and retention selection. |
| Database | Isolation, immutability, one-active mappings, concurrency, append audit and deletion tombstones. |
| Contract | Core mapping/invitation, AWS adapter, EDR assertion/receipt, notification and rights status. |
| Security | Cross-event search, replay, spoof/injection, IDOR, insider browse, secret/key, logs/exports/backups and provider compromise. |
| Privacy | Consent/version/purpose, minimisation, refusal parity, withdrawal, access/restriction/deletion and orphan inventory. |
| Frontend | All guest/operator/reviewer/approval/privacy/evaluation screens and named states. |
| Accessibility | Keyboard/screen reader/zoom/touch/camera denial/assisted capture/equivalent fallback. |
| Performance | Reference population/gates, capture/search/assertion latency, provider quotas and fallback queue. |
| Fairness | False match/non-match/acquisition/enrolment and review burden overall/subgroups with uncertainty. |
| Failure/recovery | Provider/FaceGate/EDR/network/worker/storage/deploy loss, retry, kill switch and deletion recovery. |
| Shadow/E2E | Consent -> enrol -> match -> review -> EDR assertion/fallback -> withdrawal -> verified deletion. |
| Clean room | Fresh isolated deployment/provider test collection, migrations, simulation and rollback/forward recovery. |

# 32. Canonical acceptance scenarios

| ID / scenario | Expected result |
| --- | --- |
| A01 | Entry gates - Legal/privacy/security/provider/CEO decision owners and blockers are explicit; feature remains off. |
| A02 | Isolation - Core/EDR/general audit contain no biometric payload/reference; FaceGate store/IAM/network separate. |
| A03 | Event isolation - Enrolment/search/assertion/inventory cannot cross event, tenant, environment or provider collection. |
| A04 | Consent before capture - Camera/provider/indexing is impossible without current consent and session. |
| A05 | Refusal parity - Refusing FaceGate preserves normal QR/manual route, service and queue dignity. |
| A06 | Consent version - Material purpose/provider/retention change invalidates consent and requires re-consent. |
| A07 | Age/capacity - Unapproved guardian/capacity case blocks biometric processing and routes fallback. |
| A08 | Mapping uniqueness - One event subject maps to one stable EventGuest; duplicate/stale/ambiguous mapping blocks. |
| A09 | No cross-event reuse - Previously enrolled guest is not searchable/reused in another event. |
| A10 | Idempotent enrolment - Retry/double-submit produces one current provider face and cleans predecessor/partial work. |
| A11 | Transient capture - Raw image disappears after success/failure/abandon/TTL and never enters logs/backups/analytics. |
| A12 | Quality failure - Neutral bounded retry and immediate fallback; no access denial. |
| A13 | Spoof/replay - Approved presentation/injection tests fail safely without accusation; fallback remains. |
| A14 | Provider indexing error - Partial provider/local state reconciles and no duplicate/orphan remains. |
| A15 | No match - No-match creates no identity/admission conclusion and routes QR/manual. |
| A16 | False match - Incorrect candidate is rejected/referred; no attendance or misconduct effect. |
| A17 | False non-match - Genuine participant uses fallback without denial or inferior treatment. |
| A18 | Multiple candidates - Conflict requires review/fallback; no silent top candidate. |
| A19 | Threshold boundary - Values immediately around each versioned threshold follow exact approved bands. |
| A20 | Human review - Reviewer sees minimum data, can reject machine output and records reason/expiry. |
| A21 | Privacy reset - Prior candidate/capture clears after action/timeout from screen/DOM/cache. |
| A22 | Assertion integrity - Signed event/audience/TTL/policy/consent/mapping envelope validates; tamper fails safely. |
| A23 | Assertion replay - Repeated assertion has one EDR receipt/business effect. |
| A24 | EDR authority - FaceGate cannot write attendance; EDR independently returns admit/refer/deny policy result. |
| A25 | FaceGate failure - Provider/service outage disables biometric lane and QR/manual continues. |
| A26 | EDR failure - FaceGate match cannot admit; existing EDR offline/manual process controls entry. |
| A27 | Withdrawal immediate block - New match/assertion fails immediately after withdrawal before provider deletion completes. |
| A28 | Provider deletion - Exact face is deleted and provider inventory verification produces evidence. |
| A29 | Collection deletion - Expired event collection deletes only after subjects/jobs reconcile and absence is verified. |
| A30 | Deletion failure - Retry/dead-letter/owner/escalation visible; status never says deleted. |
| A31 | Orphan detection - Unexpected provider face/collection is detected, investigated and removed. |
| A32 | Re-enrolment - New face supersedes prior; old provider reference is verified deleted. |
| A33 | Rights/support - Guest can obtain safe consent/withdrawal/deletion status without biometric re-verification or exposure. |
| A34 | Kill switch - Matching/enrolment stops while fallback, withdrawal, deletion and investigation remain usable. |
| A35 | Approval binding - Wrong/expired approval or changed release/provider/model/policy/event prevents activation. |
| A36 | Fairness evidence - Overall/subgroup metrics, confidence intervals, sample limits and material disparities are visible. |
| A37 | Model/config change - Material provider/model/camera/threshold change returns capability to evaluation. |
| A38 | Accessible consent/enrol - Guest flow passes keyboard/screen-reader/zoom/camera-denied/assisted and fallback journeys. |
| A39 | Accessible gate - Touch/keyboard/sound-independent/high-pressure gate review and privacy reset pass. |
| A40 | Security/privacy - IDOR, cross-event, injection, insider, logs/export/backups, key and incident tests pass. |
| A41 | Supervised shadow - False/failed match, provider failure, fallback, withdrawal and deletion observed without entry influence. |
| A42 | Clean room/rollback - Fresh isolated deploy completes A01-A41; rollback/disable preserves withdrawal/deletion and audit. |

# 33. Risks and mitigations

| Risk | Consequence | Mitigation / gate |
| --- | --- | --- |
| Function creep | Entry aid becomes surveillance/identity platform. | Event/purpose isolation, explicit exclusions, approval and no cross-event reuse. |
| Coerced consent | Invalid choice and guest harm. | Equivalent fallback, neutral design, audit and observed refusal parity. |
| False match | Wrong guest associated/admitted. | Conservative bands, human review, EDR authority and fallback. |
| False non-match | Guest embarrassed/delayed. | Neutral language, quick fallback and no denial. |
| Bias/disparity | Unequal failure/review burden. | Representative subgroup evaluation, uncertainty and promotion block. |
| Provider lock-in | IDs/errors leak across system. | Internal adapter, provider refs FaceGate-only and deletion contract. |
| Provider reuse/training | Unapproved secondary processing. | Contract/DPA/config review and production block. |
| Cross-event search | Persistent tracking/identity breach. | Separate collections/subjects/IAM and negative tests. |
| Raw image retention | High-impact breach. | Transient processing, no backups/logs/CDN and TTL verification. |
| Deletion theatre | Request marked done while provider retains face. | Inventory re-query, evidence, dead letters and independent review. |
| Automation bias | Operator treats match as truth. | Candidate language, training, human reject and EDR separation. |
| Queue failure | Biometric delays harm entry. | Timeout/circuit, capacity planning, kill switch and fallback lane. |
| Insider misuse | Browsing/matching outside purpose. | No gallery, purpose-bound APIs, JIT support and enhanced audit. |
| Model drift | Threshold evidence no longer valid. | Pinned version/config, change detection and re-evaluation. |
| Legal variation | One policy used globally. | Jurisdiction/event legal gate; no universal production approval. |

# 34. Open decisions requiring ratification

| Decision | Recommended default | Owner / gate |
| --- | --- | --- |
| Initial mode | Synthetic then supervised shadow; no access-decision influence. | CEO + Legal/Privacy/Security. |
| Match topology | Closed-set event collection only; no cross-event/global search. | Privacy/Security. |
| Automatic high-band action | None; human/EDR controlled assertion only for initial release. | CEO/Event Director/Security. |
| Liveness | Off unless separately approved, disclosed, evaluated and accessible. | Legal/Privacy/Security. |
| Raw image retention | Zero after processing; ephemeral TTL for failure recovery only if approved. | Privacy/Security. |
| Template retention | Shortest event-purpose window; deletion clock at event close/withdrawal. | Legal/Privacy/CEO. |
| Provider region | Exact approved region; no automatic fallback to another region. | Privacy/Security/CTO. |
| Age/guardian | Exclude minors/capacity-uncertain guests until event/jurisdiction policy approved. | Legal/Privacy. |
| Thresholds/review band | Ratified after representative shadow evidence, not vendor default. | Security/Privacy/Operations/CEO. |
| Evaluation groups | Specialist-approved, lawful, representative dimensions and minimum sample/uncertainty. | Privacy/External validator. |
| Deletion verification | Inventory/query evidence plus minimal tombstone; no request-only completion. | Privacy/Security. |
| Pilot event | Dedicated supervised low-risk event with full fallback capacity. | CEO/Event Director. |

# 35. Migration, release and rollback

## 35.1 Migration

Create new isolated FaceGate schema/service/IAM; do not import legacy face templates or inferred consent.

Any legacy biometric material remains quarantined and unusable until separate legal/privacy migration authority and verified mapping exist.

Create provider test collections only in synthetic environment before specialist approval.

Backfill no consent, enrolment, match, deletion-complete or production approval from informal records.

All production/event flags remain off after migration.

## 35.2 Release controls

Separate flags for consent offer, enrolment, shadow match, reviewer visibility, EDR assertion and controlled production.

Four-key approval plus Event Director readiness required for event activation.

Canary only with approved synthetic/shadow cohort; provider quota and fallback capacity preflight.

Kill switch stops new biometric processing without stopping withdrawal/deletion/support or EDR QR/manual operation.

## 35.3 Rollback

Disable FaceGate/assertions before rolling code; preserve consent/withdrawal/deletion obligations and audit.

Rollback cannot resurrect withdrawn consent, deleted template or expired assertion.

Provider collections/templates remain governed during application rollback; sweeper/reconciliation has independent continuity.

If schema rollback risks losing deletion state, forward-fix while feature remains suspended.

# 36. Required implementation evidence

Legal/privacy/security/provider/CEO decision register, DPIA reference, data flows, threat model and approval matrix.

Isolated schema/deployment/IAM/KMS/network/secrets/logging/backup and penetration evidence.

Consent notice/version, refusal parity, accessibility, age/capacity, withdrawal and rights-flow evidence.

Mapping/enrolment/idempotency/transient-capture/quality/liveness/anti-spoof and provider reconciliation evidence.

AWS adapter collection/index/search/delete/list behavior, error mapping, quotas, region and inventory evidence.

Threshold bands, human review, false/failed/multiple match and safe-language evidence.

Signed EDR assertion, replay/cross-event/TTL and zero FaceGate attendance-write proof.

Retention sweeper, immediate use-block, provider/local deletion, orphan/dead-letter and deletion-certificate evidence.

All frontend screens/states at 360/768/1280 and guest/gate supported devices with keyboard/screen reader/zoom/touch.

Shadow evaluation dataset/ground truth/sample limits/overall-subgroup metrics/uncertainty/usability and independent review.

Provider/FaceGate/EDR/network/worker/storage/deploy failure, kill-switch, rollback and recovery evidence.

Traceability from Blueprint Slice 10 to S10-L01-L20, S10-F01-F18 and A01-A42.

# 37. Slice 10 exit gate

| Gate dimension | Pass condition |
| --- | --- |
| Scope | Consent, enrolment, mapping, match/review, EDR assertion, fallback, withdrawal and deletion complete; no surveillance/cross-event creep. |
| Isolation | FaceGate/provider own all biometric material; Core/EDR/general audit contain none. |
| Consent | Specific affirmative versioned consent precedes capture; refusal/withdrawal parity and rights pass. |
| Matching | False/failed/multiple/spoof/provider-failure routes are dignified; thresholds/review measured and approved. |
| EDR | Signed idempotent short-lived assertion only; FaceGate cannot admit/deny/write attendance. |
| Fallback | QR/manual/concierge remains operational, accessible and equivalent during refusal/failure/kill switch. |
| Deletion | Immediate use-block plus verified provider/local deletion, inventory/orphan/dead-letter evidence. |
| Fairness | Representative overall/subgroup evidence and uncertainty accepted; no unresolved material disparity. |
| Frontend | All guest/operator/reviewer/approval/privacy/evaluation surfaces pass all states/devices/accessibility. |
| Security/privacy | Threat, IAM, encryption, provider, log/export/backups, incident, retention and rights gates accepted. |
| Reliability | Provider/FaceGate/EDR/worker/storage/deploy failure and rollback preserve safety/deletion/audit. |
| Acceptance | A01-A42 independently pass with no blocker/high defect or hidden deferral. |
| Authority | Legal, Privacy, Security and CEO approve the exact release/event policy; Event Director activates after readiness. |

Production rule

Passing engineering acceptance does not switch FaceGate on. Production authority exists only for the exact release, provider/model/configuration, consent notice, threshold policy, retention design and event named in current specialist and CEO approvals.

# Appendix A - Consent evidence envelope

| Field group | Minimum content |
| --- | --- |
| Scope | consent_id, event_id, FaceSubject/EventGuest mapping token, purpose code. |
| Notice | notice_version, locale, content_hash, provider/retention summary version. |
| Decision | consented/refused/withdrawn/restricted, affirmative action, effective time. |
| Actor/channel | guest/guardian where approved, assisted operator, session/device/channel. |
| Authority | event FaceGate policy/version, legal/privacy approval references. |
| Lifecycle | supersedes, expires, withdrawal request, deletion job/evidence references. |
| Integrity | server record hash, immutable audit/correlation; no raw biometric payload. |

# Appendix B - EDR assertion envelope

| Field group | Minimum content |
| --- | --- |
| Envelope | assertion_id, schema_version, event_id, audience=EDR, issued_at/expires_at. |
| Subject | pseudonymous FaceGate subject and stable mapped EventGuest token/version. |
| Basis | active consent version, mapping version, event policy/approval version. |
| Result | candidate/review/refer/no-match/unavailable state allowed by contract; never admission. |
| Confidence | approved band, threshold policy/model/config version and limitations. |
| Review | human review ID/state where required; no private note/provider FaceId. |
| Integrity | signature/key ID, nonce/idempotency, correlation and replay guard. |
| Receipt | EDR accepted/rejected/expired result and one-effect reconciliation reference. |

# Appendix C - Deletion reconciliation checklist

| Check | Evidence | Blocking default |
| --- | --- | --- |
| Future use blocked | Consent/subject/match eligibility disabled and sessions revoked. | Yes. |
| Transient media | Capture objects/temp/cache absent; TTL inventory verified. | Yes. |
| Provider face | Exact expected references deleted; provider inventory/query reconciled. | Yes. |
| Superseded face | All predecessor/re-enrolment references absent. | Yes. |
| Collection | Expired event collection empty/deleted per policy. | Yes. |
| Local references | Encrypted template/provider refs removed or tombstoned minimally. | Yes. |
| Dead letters | No unresolved deletion job, orphan or provider ambiguity. | Yes. |
| Backups/restore | Approved expiry/quarantine and re-deletion plan verified. | Yes, if applicable. |
| Audit tombstone | Minimal non-biometric result/evidence hash retained. | Required. |
| Guest status | Safe confirmation available; no false completed state. | Required. |

# Appendix D - Traceability anchors

| Source anchor | Slice 10 response |
| --- | --- |
| Blueprint scope | Consent, enrolment, event mapping, assertion, fallback and verified deletion. |
| Blueprint frontend | Consent/enrolment, gate operator, human review, withdrawal and deletion evidence. |
| Blueprint backend | Isolated service, AWS adapter, EDR assertion, retention sweeper and audit. |
| Blueprint acceptance | False/failed match, bias, withdrawal, provider deletion, fallback and shadow mode. |
| Blueprint exit | Legal, privacy, security and CEO production approval. |
| Slice 8 boundary | EDR remains sole admission/attendance authority and returns idempotent assertion receipt. |
| Slice 9 boundary | Approval/readiness/evidence/decision authority consumed; FaceGate does not publish knowledge. |
| Slice 11 boundary | No cross-event biometric memory, template reuse or automatic learning. |
| Product laws | S10-L01-L20. |
| Frontend | S10-F01-F18. |
| Acceptance | A01-A42 plus specialist/CEO exact-release authority. |

End of Slice 10 Implementation Specification and Build Plan v1.0