SLICE 11

# Cross-event Knowledge and Learning

Implementation Specification and Build Plan

| Control | Value |
| --- | --- |
| Version | 1.0 - ratification draft |
| Blueprint scope | Templates, governed PersonProfile, vendor history, verified lessons and portfolio intelligence. |
| Frontend promise | Knowledge library, identity-match approval, learning review and portfolio dashboards. |
| Backend promise | Purpose/consent controls, privacy tiers, anonymisation, cohort rules, registries and change proposals. |
| Entry gate | Accepted Slice 10 exit; cross-event policy, client-contract position, retention and privacy ownership approved before production reuse. |
| Acceptance focus | No silent identity link, cross-client denial, reversible matching, second-person promotion and no self-publishing lesson. |
| Exit gate | Cross-event policy and retention approved; all acceptance evidence independently verified. |
| Default release | Read-only/candidate collection first. Cross-client query and reusable person memory remain OFF until their exact policy gates pass. |

Canonical outcome

Maison Doclar can learn across events without turning private events into a shared data pool. Verified event outcomes create governed candidates; authorised reviewers classify privacy and evidence; approved venue, vendor and pattern knowledge can guide later events; optional person memory serves an authorised relationship only; no event, algorithm or AI silently links people or rewrites doctrine.

# 1. Purpose and authority

This document is the build authority for Slice 11 of the ratified Maison Doclar Canonical Build Blueprint. It implements the cross-event knowledge architecture resolved in Intelligence Specification Section 123. Slice 11 converts verified event outcomes into governed reusable memory while preserving client confidentiality, purpose limitation and human publication authority. It does not authorise any particular retention period, contract wording or cross-client use that has not been approved by the named legal/privacy authority.

## 1.1 Binding blueprint interpretation

| Blueprint requirement | Binding implementation |
| --- | --- |
| Templates | Versioned reusable event templates remain proposals until approved; instantiation creates event-scoped copies, never hidden global edits. |
| PersonProfile | Optional governed cross-event identity used only for an approved relationship purpose; EventGuest remains operational identity. |
| Vendor history | Evidence accumulates against persistent Supplier identity; cross-client summary contains only approved Level 1 claims. |
| Verified lessons | Only verified Outcome/AAR/scorecard evidence can create a candidate; one event is not a pattern. |
| Portfolio intelligence | Aggregates and comparisons obey privacy tier, cohort sufficiency, client segregation, purpose and role. |
| Identity matching | System proposes a reversible link; an authorised human confirms. Email/phone/similarity never silently merges. |
| Learning review | Curator sees source, privacy, corroboration, dissent, confidence, retention and affected clients before deciding. |
| Knowledge change | Learning may create a KnowledgeChangeProposal; it cannot publish/supersede doctrine itself. |
| Exit | Cross-event policy, retention, legal position and all privacy/identity/learning tests are accepted. |

## 1.2 Completion rule

Definition of done

Slice 11 is incomplete until code is committed, migrations and clean deployment pass, every cross-event query and identity boundary is permission-tested, frontend journeys work on supported devices, privacy and retention evidence is accepted, no candidate can self-promote, and an independent report verifies the exact release.

# 2. Scope and boundaries

| Included capability | Required result |
| --- | --- |
| Policy control | Versioned purpose, client/relationship, privacy tier, retention, contract and access rules. |
| Venue Identity | Persistent stable venue facts separated from per-event venue configuration. |
| Pattern Library | Protocol and risk/incident patterns with triggers, mitigations, evidence and lifecycle. |
| Vendor history | Persistent scorecard evidence and approved cross-client-visible summary. |
| PersonProfile | Optional cross-event identity and approved reusable memory; no automatic or cross-client link. |
| Guest patterns | Only sufficiently aggregated and de-identified patterns; higher promotion bar. |
| Learning candidates | Verified event outcomes create reviewable candidates with provenance and source restrictions. |
| Promotion | Second-person curator review, corroboration, privacy classification, approval/rejection/supersession. |
| Portfolio intelligence | Permission-safe trends, cohorts, comparisons, limitations and drill-through. |
| Frontend | Knowledge library, link approval, curator review, portfolio dashboards and privacy/retention operations. |

## 2.1 Explicit exclusions

No automatic doctrine, standard, rule, SOP, template, person link or cross-client fact publication.

No shared raw Master Event File, guest list, communication, image, biometrics, family/private narrative or Level 2/3 fact.

No named or identifiable guest comparison, ranking, market intelligence or cross-client profile.

No email/phone/fuzzy/AI match that silently merges PersonProfiles or EventGuests.

No cross-client benchmarking from insufficient cohorts, unique combinations or small cells that permit re-identification.

No use of FaceGate templates, provider identifiers, candidates or biometric outcomes as cross-event identity/memory.

No “best vendor/venue” claim without defined measure, comparable cohort, provenance, uncertainty, review date and known limitations.

# 3. Entry gates and unresolved decisions

| Gate | Required evidence before applicable production use |
| --- | --- |
| Slice 10 | Accepted exit and proof no biometric identity or provider reference crosses into Slice 11. |
| Cross-event policy | Approved purposes, subject types, privacy tiers, client relationships, permitted uses and prohibited uses. |
| Client contract | Counsel-approved position on deriving de-identified operational learning and any required existing/future client language. |
| Retention | Approved period or policy function for candidates, source references, approved entries, person memory, query logs and deletion tombstones. |
| Privacy assessment | DPIA/data-flow, aggregation/re-identification review, rights handling and international transfer position. |
| Identity policy | Who may propose/confirm/reject/unlink PersonProfile, match evidence allowed, correction and dispute route. |
| Cohort policy | Minimum cohort/distinct-client/event rules, suppression, dominance, differencing and export controls. |
| Authority | Named Knowledge Base Curator, alternate, Privacy Lead, domain owners and reserved CEO decisions. |
| Security | Threat model for cross-client leakage, inference, enumeration, insider search and poisoned learning. |
| Source readiness | Verified outcome, AAR, venue, vendor and guest-memory contracts from prior slices are stable/versioned. |

## 3.1 Safe initial positions

Cross-client query OFF until legal/privacy and cohort policy approval.

PersonProfile OFF except synthetic testing until purpose, relationship and rights policy approval.

One event creates a Candidate, never an Approved pattern.

Level 2 and Level 3 never enter the cross-client index.

Unknown retention blocks publication rather than inventing a duration.

# 4. Product laws and invariants

| ID | Invariant | Enforcement |
| --- | --- | --- |
| S11-L01 | EventGuest remains operational identity. | All event actions reference EventGuest; PersonProfile is optional and separate. |
| S11-L02 | Cross-event use requires declared purpose. | Policy decision at query, link, promotion and export. |
| S11-L03 | No silent person link. | Proposal plus authorised confirmation; similarity alone never merges. |
| S11-L04 | Person links are reversible. | Unlink preserves event history and creates correction/invalidation. |
| S11-L05 | No biometric memory. | Schema/network/static scans reject FaceGate material. |
| S11-L06 | Private event facts stay private. | Level 2/3 cannot be promoted or cross-client queried. |
| S11-L07 | Named guests never become market intelligence. | Only authorised relationship memory or de-identified aggregate. |
| S11-L08 | One event is not a pattern. | Candidate state and corroboration policy block approval. |
| S11-L09 | Only verified outcomes may nominate learning. | Source type/status/hash enforced. |
| S11-L10 | Curator is second person. | Evidence originator/Event Director cannot approve own event lesson. |
| S11-L11 | Knowledge never self-publishes. | Proposal/approval/publish identities and endpoints separated. |
| S11-L12 | Evidence remains attributable internally. | Source event references restricted but immutable. |
| S11-L13 | Aggregates must resist re-identification. | Cohort, dominance, differencing and export controls. |
| S11-L14 | Comparison requires comparability. | Metric, denominator, cohort, time and limitations visible. |
| S11-L15 | Unknown/disputed/stale remain explicit. | No silent exclusion or optimistic fill. |
| S11-L16 | Revocation propagates. | Affected queries/templates/recommendations become stale. |
| S11-L17 | Deletion propagates without rewriting history. | Remove/anonymise governed data; keep minimal tombstone. |
| S11-L18 | AI can propose, never promote. | Non-executable shadow/advisory identity and human gate. |
| S11-L19 | Cross-client access is deny by default. | Server-enforced subject/tier/purpose/client policy. |
| S11-L20 | Frontend and backend form one control. | All permission, privacy, uncertainty and lifecycle states tested. |

# 5. Roles, permissions and approval boundaries

| Role | Authority | Must not do |
| --- | --- | --- |
| CEO / Business Owner | Approve cross-event business purposes, reserved policy and exceptional release conditions. | Override legal/privacy blocker or publish individual evidence. |
| Knowledge Base Curator | Classify, corroborate, approve/reject/supersede Level 1 entries and proposals. | Approve own originating event lesson or expose Level 2/3. |
| Privacy Lead / DPO role | Approve tier, purpose, cohorts, rights, retention, anonymisation and cross-client policy. | Convert business convenience into lawful authority. |
| Legal Reviewer | Approve contract/law position for learning and person memory. | Operate data or approve technical security. |
| Domain Owner | Review factual/domain quality, measures, mitigations and applicability. | Publish cross-client entry without Curator/privacy gate. |
| Event Director | Verify event outcomes and propose learning. | Promote their own event lesson. |
| Relationship Owner | Request/consume authorised PersonProfile memory for service continuity. | Search people without relationship purpose. |
| Identity Reviewer | Confirm/reject/unlink proposed EventGuest-PersonProfile match. | Merge across clients or use biometrics. |
| Portfolio Analyst | Query approved aggregates and Level 1 knowledge within purpose. | Drill to restricted event/guest identity. |
| Support Administrator | Time-bound technical support with enhanced audit. | Gain automatic curator/privacy/identity authority. |

## 5.1 Separation of duties

Evidence producer and final Curator approver are different people.

Identity proposer and confirmer are different when risk policy requires.

Privacy approval is required before a subject/tier/purpose becomes cross-client queryable.

Knowledge publication and application to a live event remain separate actions.

# 6. Target architecture

| Component | Responsibility | Boundary |
| --- | --- | --- |
| Event Source Adapters | Read verified outcomes, AARs, scorecards, venue/event and authorised memory candidates. | Read-only, versioned and event-scoped. |
| Learning Intake | Validate source eligibility and create immutable candidate. | No promotion decision. |
| Identity Resolution | Generate reversible match proposals and controlled links. | No silent merge; no biometrics. |
| Cross-event Registry | Venue, pattern, vendor summary, templates and governed profile metadata. | Tier/purpose/client-policy protected. |
| Evidence Graph | Restricted event contributions, corroboration, dissent and invalidation. | Source references never exposed cross-client. |
| Policy Engine | Purpose, tier, client relationship, consent/contract, cohort and retention decisions. | Server-side deny by default. |
| Aggregation Service | Privacy-safe cohort metrics, suppression and cached projections. | No row-level cross-client drill-through. |
| Knowledge Workflow | Curator/domain/privacy review, publication, supersession and revocation. | No automatic doctrine change. |
| Query Gateway | Role/purpose-aware search and portfolio intelligence. | Results redacted/suppressed before return. |
| Audit/Lineage | Immutable access, decision, source, query and change trail. | Minimum safe fields; restricted evidence separate. |

## 6.1 Deployment position

Use a bounded cross-event knowledge domain within the core platform unless threat modelling requires a separate deployment. It owns global registries and policy decisions, but reads prior-domain facts through versioned adapters. It never becomes a second event-operational store and never imports FaceGate biometric material.

# 7. Canonical data model

| Entity | Purpose |
| --- | --- |
| CrossEventPolicy | Versioned subject/tier/purpose/client/retention/cohort/access rules and approvals. |
| LearningCandidate | One proposed reusable observation from an eligible verified source. |
| EvidenceContribution | Restricted reference to event/source/version, claim support/contradiction and quality. |
| VenueIdentity | Persistent venue identity, stable physical facts, limitations and verification. |
| VenueFactVersion | One versioned Level 1 stable fact with evidence and review. |
| PatternEntry | Protocol or Risk/Incident pattern, triggers, response, confidence and state. |
| SupplierKnowledgeSummary | Approved Level 1 cross-client claims derived from scorecards. |
| PersonProfile | Optional governed person identity for authorised relationship continuity. |
| PersonLinkProposal | Candidate EventGuest-PersonProfile match with evidence, decision and expiry. |
| PersonEventLink | Confirmed reversible link with purpose, relationship, authority and history. |
| ReusableMemoryItem | Approved preference/service memory, sensitivity, source, purpose and review. |
| AggregateGuestPattern | De-identified cohort result with strict eligibility and disclosure controls. |
| ReusableTemplate | Versioned event/plan/standard template with provenance and lifecycle. |
| KnowledgeChangeProposal | Draft change to existing doctrine/rule/standard/SOP/context/pattern. |
| CohortDefinition | Versioned population, exclusions, measures, privacy thresholds and owner. |
| PortfolioMetric | Materialised aggregate result with denominator, window, uncertainty and suppression. |
| CrossEventQueryDecision | Purpose/role/policy/cohort decision and returned result identifiers. |
| RetentionDisposition | Expiry, hold, deletion/anonymisation job and evidence. |
| DisputeCorrection | Challenge, investigation, decision, affected dependants and remedy. |

# 8. Common record and lineage contract

| Field group | Requirement |
| --- | --- |
| Identity | Opaque ID, organisation and subject scope; event/source references restricted. |
| Claim | Atomic observation, subject, valid/effective context and semantic version. |
| Purpose | Declared permitted purpose and prohibited secondary uses. |
| Privacy | Tier, sensitivity, client visibility, identifiability assessment and policy version. |
| Source | Source type/ID/version/hash, event, producer, verified state and observation time. |
| Evidence | Supporting/contradicting contributions, independence, quality and limitations. |
| Decision | State, reviewer roles, rationale, conditions, approval hash and time. |
| Freshness | Review date, expiry, staleness triggers and last verification. |
| Retention | Class/policy, disposal due, hold and deletion/anonymisation evidence. |
| Impact | Dependencies, affected templates/queries/events and invalidation status. |
| Audit | Actor, purpose, correlation, access/change action and result. |

## 8.1 Claim granularity

Store atomic claims, not a narrative blob mixing public operational facts with private event circumstances.

The same source event may generate Level 1, Level 2 and Level 3 candidates; only the Level 1 claim can enter promotion review.

Confidence never replaces evidence count, independence, quality or known limitation.

# 9. Subject registries and boundaries

| Subject | Persistent object | Cross-client eligibility |
| --- | --- | --- |
| Vendor | Supplier organisation + scorecards + approved summary. | Level 1 summary only; underlying event evidence restricted. |
| Guest/VIP | PersonProfile + authorised reusable memory. | No named cross-client intelligence; only approved relationship use. |
| Venue | VenueIdentity + stable fact versions. | Approved Level 1 stable physical/operational facts. |
| Protocol Pattern | PatternEntry with conditions and response. | Approved Level 1 pattern; never private family/client context. |
| Risk/Incident Type | PatternEntry with conditions and mitigation. | Approved Level 1 operational pattern; no security/person exposure. |
| Guest behaviour | AggregateGuestPattern only. | De-identified sufficiently large cohort under higher threshold. |

## 9.1 Stable versus event-specific

VenueIdentity holds facts reasonably stable across events; Event Venue holds layout, capacity use, access plan and temporary conditions for one event.

Supplier identity is persistent; engagement scope, readiness and performance remain event-specific.

PersonProfile is reusable only within an authorised relationship; EventGuest keeps RSVP, seating, credential, requirements and attendance facts.

PatternEntry is a judgement aid, not a rule and not proof that the next event will behave the same way.

# 10. Three-tier privacy model

| Tier | Definition | Allowed destination |
| --- | --- | --- |
| Level 1 - Service | Operational fact about a place, vendor or recurring pattern; not about a specific guest or private character of an event. | Eligible for approved cross-client registry after review. |
| Level 2 - Confidential | Tied to a specific event’s private character even when it concerns a venue/vendor. | Originating Master Event File only; never cross-client index. |
| Level 3 - Restricted | High-sensitivity guest, security, health, personal or private-circumstance information. | Protected event/person domain only; never cross-client index. |

## 10.1 Classification rules

Classification occurs per atomic claim, not per document or event.

Mixed-tier narrative must be split or rejected; redaction alone is insufficient if context remains identifying.

Level 1 eligibility still requires purpose, contract, retention, evidence and Curator approval.

When uncertain, classify higher and block cross-client use pending Privacy review.

Tier downgrade requires reasoned second-person privacy approval and preserves the prior decision.

# 11. Purpose, consent, contract and client segregation

| Decision | Required control |
| --- | --- |
| Purpose | Named purpose at collection, promotion, query, template use and export; compatible-use decision versioned. |
| Client contract | Policy records contract basis/scope/effective period and blocks unapproved client evidence. |
| Relationship | Person memory requires defined service relationship and authorised consuming organisation/client. |
| Consent/notice | Where applicable, record exact version, scope, withdrawal and consequences; do not infer from event attendance. |
| Segregation | Cross-client query returns only approved Level 1 or safe aggregate; source event/client remains hidden. |
| Revocation | Client/purpose withdrawal blocks future use and triggers impact/deletion/anonymisation workflow. |
| Export | Separate authority; small cohorts/source references/identifiers prohibited by default. |

## 11.1 Cross-client decision order

Authenticate role and organisation.

Resolve declared purpose and client relationship.

Evaluate subject and privacy tier policy.

Confirm source-client contract eligibility and retention.

Apply cohort/suppression controls if aggregate.

Return only permitted fields and record the decision.

# 12. PersonProfile and identity resolution

| Element | Requirement |
| --- | --- |
| Optionality | No EventGuest requires a PersonProfile; lack of link never blocks event service. |
| Proposal | Candidate link contains minimum evidence, confidence/quality, source and expiry. |
| Evidence | Approved deterministic identifiers or relationship knowledge; phone/email is a clue, never auto-merge. |
| Confirmation | Authorised Identity Reviewer confirms, rejects or requests more evidence. |
| Client boundary | No link across unrelated client contexts without explicit approved relationship/purpose. |
| Reversibility | Unlink/correct preserves event records, invalidates memory applications and prevents relink loops. |
| Conflict | Multiple profiles or disputed identity blocks reuse; event continues using EventGuest. |
| Deletion | Rights/deletion propagates to link and memory under approved policy. |
| Biometrics | FaceGate references, templates, assertions and similarity are prohibited inputs. |

## 12.1 Match states

not_searched; candidate; needs_more_evidence; approved_link; rejected; disputed; unlinked; expired; restricted; deleted/anonymised.

No approved link is created by migration from legacy contact equality alone.

A confirmed link is purpose-bound, not universal proof of identity.

# 13. Reusable guest/VIP memory

| State | Meaning |
| --- | --- |
| Event-only | Fact remains on EventGuest and cannot be reused. |
| Candidate | Potential reusable preference/service memory awaiting review. |
| Approved reusable | Purpose-bound item approved for the authorised relationship. |
| Stale/disputed | Visible only for correction/review; cannot guide service silently. |
| Restricted archive | Retained under authority but unavailable to normal operations. |
| Deleted/anonymised | Personal content removed or irreversibly de-identified; tombstone only. |

## 13.1 Memory rules

Prefer service-enabling facts such as approved communication preference; exclude gossip, inferred wealth, family dispute, health narrative or subjective labels.

Show source, wording, confidence, consent/purpose, last confirmed and “ask rather than assume” guidance.

Applying memory to a new event creates an explicit EventGuest proposal or question; it never overwrites current event facts.

Current guest instruction overrides historical memory and opens correction review.

Named memory is never used for cross-client rankings or aggregate market intelligence.

# 14. Vendor history and cross-client summary

| Layer | Content | Visibility |
| --- | --- | --- |
| Supplier identity | Stable organisation and governance metadata. | Authorised operational roles. |
| Engagement | Scope, readiness, delivery and event-specific facts. | Originating event/client roles. |
| Scorecard | Versioned measure, evidence, reviewer and response. | Restricted cross-event vendor-management roles. |
| Approved summary | Atomic Level 1 claim with cohort, measure, limitations and review date. | Role/purpose-approved cross-client query. |
| Dispute/correction | Supplier response, investigation and superseding decision. | Review roles; safe status may surface. |

## 14.1 Comparison discipline

Compare only like-for-like scope, scale, geography, period and measurement definitions.

Never infer “best” from average score alone; show denominator, variance/uncertainty, recency and missing data.

A client-specific commercial term, conflict or private complaint cannot enter cross-client summary.

Supplier challenge does not erase history; disputed claims stop guiding recommendations until resolved.

# 15. Venue Identity registry

| Field | Contract |
| --- | --- |
| Identity | Canonical name, location, aliases and deduplication history. |
| Stable facts | Capacity constraints, access points, power infrastructure, parking and accessible routes when verified. |
| Limitations | Conditions, seasonal/context boundaries, uncertainty and explicit non-applicability. |
| Evidence | Restricted internal event references and independent verification. |
| Freshness | Last verified, review due, expiry trigger and responsible verifier. |
| Lifecycle | Proposed/Provisional/Approved/Superseded/Rejected/Withdrawn. |
| Event separation | Per-event configuration remains in Event Venue and can contradict a stable claim for that event. |

## 15.1 Identity resolution

Canonicalisation may propose duplicate venues using name/address/geospatial evidence; human confirmation is required for merge.

Venue merges are reversible and preserve aliases, facts, event links and audit.

Similar venue names or shared estates never justify silent merge.

# 16. Pattern Library

| Field | Requirement |
| --- | --- |
| Subject | Protocol Pattern or Risk/Incident Type. |
| Description | Atomic recurring situation, not a story about a named event. |
| Conditions | Where/when it may apply and explicit exclusions. |
| Response | Recommended mitigation or questions; not an automatic command. |
| Evidence | Multiple corroborating verified contributions and contradiction/dissent. |
| Confidence | Versioned reasoned band plus evidence count/independence; no opaque score. |
| Privacy | Level 1 only for cross-client publication. |
| Review | Owner, Curator, domain reviewer, review date and invalidation triggers. |
| Lifecycle | Proposed/Provisional/Approved/Superseded/Rejected/Withdrawn. |

## 16.1 Near-miss discipline

Near misses are valuable evidence only when recorded and verified; absence of harm is not proof a control worked.

Repeated labels do not establish a pattern if events share the same unverified source or copied narrative.

Pattern application to a live event produces a question/recommendation with confidence and exclusions, never an assumed fact.

# 17. Learning intake and evidence contribution

| Source | Eligibility |
| --- | --- |
| Verified Outcome | Accepted effect evidence linked to decision/action and measurement horizon. |
| After-Action Review | Approved lesson with named contributors, dissent and evidence references. |
| Supplier scorecard | Finalised measure/evidence, not draft allegation. |
| Venue verification | Qualified observation of stable physical/operational fact. |
| Incident/near miss | Closed or verified record with privacy-safe causal statement. |
| Guest feedback | Event-level source only; named content cannot enter cross-client layer. |
| AI output | May draft candidate from eligible sources; never becomes evidence itself. |

## 17.1 Candidate contract

Atomic claim, proposed subject, source/version/hash, event/client, source producer, privacy tier hypothesis, evidence quality, contradictions, purpose, retention and proposed destination.

Source correction or withdrawal invalidates candidate and any downstream provisional entry.

Duplicate candidates link as contributions; they do not multiply confidence merely because wording differs.

# 18. Promotion lifecycle

| State | Allowed behavior |
| --- | --- |
| Draft | Editable synthesis; not queryable as knowledge. |
| Proposed | Submitted with eligible source and owner. |
| Privacy review | Tier, identifiability, contract/purpose and retention assessed. |
| Domain review | Claim, measure, applicability and response assessed. |
| Corroboration required | Held until sufficient independent evidence exists. |
| Provisional | Restricted trial use where expressly approved; clearly labelled and expiring. |
| Approved | Versioned entry queryable within exact policy. |
| Rejected | Not reusable; rationale retained. |
| Superseded/Withdrawn | No new use; dependants marked stale/re-evaluated. |

## 18.1 Approval contract

Decision binds exact content hash, evidence set, privacy tier, policy, purpose, visibility, retention and review date.

The Curator cannot approve an entry sourced from an event they directed or evidence they produced.

Material edit after approval creates a new version and new review.

A learning candidate may also produce a KnowledgeChangeProposal; approval of one does not approve the other.

# 19. Anonymisation and cohort safety

| Control | Requirement |
| --- | --- |
| Eligibility | Only approved de-identified measures and dimensions enter aggregation. |
| Minimum cohort | Configurable policy by sensitivity/use; no universal number invented in code. |
| Distinctness | Require sufficient distinct events/guests/clients and independent evidence as policy specifies. |
| Small-cell suppression | Suppress result and derived totals when cell is below threshold. |
| Dominance | Suppress when one client/event/person materially dominates. |
| Differencing | Prevent repeated filters/exports from reconstructing a suppressed cell. |
| Dimension allow-list | No free-text or high-cardinality dimension that enables singling out. |
| Noise/generalisation | Use only if approved and documented; preserve utility/limitations. |
| Exports/cache | Policy-bound, watermarked/audited where required, TTL and revocation aware. |
| Human review | Privacy Lead approves cohort policy and high-risk releases. |

## 19.1 Guest-pattern higher bar

Guest-behaviour learning requires the strictest aggregation policy because combinations of event, role, time, preference and behaviour can identify a person even without a name. If the approved policy cannot prove sufficient de-identification, the result remains event-only.

# 20. Query and access governance

| Step | Decision |
| --- | --- |
| 1 Authenticate | Role, organisation, client relationship and support elevation. |
| 2 Declare purpose | Named permitted use, event context if applicable and desired output. |
| 3 Resolve policy | Subject, tier, jurisdiction, contract, retention and version. |
| 4 Filter corpus | Approved/current entries only; source Level 2/3 never enters candidate set. |
| 5 Apply cohort | Suppression, dominance, differencing, dimensions and export controls. |
| 6 Redact | Remove source event/client/person identifiers and restricted evidence. |
| 7 Explain | Return provenance class, measure, cohort, recency, confidence, limitations and review date. |
| 8 Audit | Record query decision, policy/version, result IDs/count and denial/suppression reason. |

## 20.1 Denial is a result

Return denied, suppressed, insufficient evidence, stale, disputed or not available distinctly.

Do not fall back to open internet, model memory, another client’s private data or a broader cohort without user-visible authority.

Search snippets, counts and autocomplete obey the same policy as full results.

# 21. Applying cross-event knowledge to an event

| Input | System output | Human boundary |
| --- | --- | --- |
| Venue fact | Check/question and evidence request for current venue configuration. | Event team verifies; history cannot override current fact. |
| Vendor summary | Comparable evidence and due-diligence recommendation. | Human selects/approves supplier. |
| Protocol pattern | Potential conflict pattern, conditions and verification route. | Protocol authority decides applicability. |
| Risk pattern | Risk question/mitigation and contingency suggestion. | Named risk owner decides action. |
| Person memory | Proposed preference/question for linked EventGuest. | Authorised relationship owner confirms current truth. |
| Template | Proposed plan structure with source/version. | Event owner adapts and publishes event version. |

## 21.1 Application evidence

Record which approved entry/version was surfaced, why, privacy/purpose decision, user action and event outcome.

Non-use is not rejection; capture reason only when useful and permitted.

Current event contradiction creates dispute/correction input; it does not silently rewrite the global entry.

# 22. KnowledgeChangeProposal boundary

| Field | Requirement |
| --- | --- |
| Target | Exact doctrine/rule/standard/SOP/context/pattern/template and current version. |
| Proposal | Atomic change, rationale and expected consequence. |
| Sources | Verified event outcomes and approved cross-event entries; AI output is not evidence. |
| Conflict | Known supporting/contradicting knowledge and precedence impact. |
| Testing | Proposed examples, boundaries, failure cases and affected modules/events. |
| Authority | Named knowledge owner, reviewers and reserved CEO/specialist approval. |
| State | Draft/Submitted/Under review/Approved for authoring/Rejected/Withdrawn. |
| Effect | Approval permits a new knowledge version workflow; it does not publish automatically. |

## 22.1 Non-equivalence

Approving a VenueFact or PatternEntry does not change doctrine.

Approving a KnowledgeChangeProposal does not publish a new rule.

Publishing a new knowledge version uses the Slice 9 lifecycle, validation, tests and authority.

# 23. Correction, dispute, revocation and provenance repair

| Trigger | Required response |
| --- | --- |
| Source corrected/withdrawn | Invalidate contribution; recompute corroboration and dependent claims. |
| Supplier/venue dispute | Mark disputed, stop recommendation use where material, investigate and decide. |
| Wrong person link | Unlink, block auto-reproposal, identify exposed/applied memory and remediate. |
| Client restriction | Block future reuse/query; assess deletion/anonymisation and affected outputs. |
| Privacy reclassification | Immediately remove from lower-tier visibility and review access history. |
| Metric/cohort defect | Withdraw affected portfolio results and regenerate after correction. |
| Knowledge superseded | New queries use current version; prior applications remain auditable. |
| Security incident | Contain access, preserve approved evidence, rotate/revoke and notify under plan. |

## 23.1 Propagation

Maintain dependency edges from sources to contributions, entries, summaries, templates, query results, recommendations and KnowledgeChangeProposals. Material change marks every affected object stale or withdrawn and prevents new use until re-evaluated.

# 24. Retention, deletion and legal hold

| Object | Required policy behavior |
| --- | --- |
| Rejected candidate | Short retention for audit/appeal as approved, then delete/anonymise. |
| Evidence reference | Retain only while source and approved claim authority require; protect event/client identity. |
| Approved entry | Review/expiry and historical version retention under knowledge policy. |
| Person link/memory | Purpose/relationship/consent-bound; rights, dispute and deletion workflow. |
| Query/access log | Minimum safe fields, security/privacy purpose and approved duration. |
| Aggregate result | Regenerate/expire when source, policy or cohort changes. |
| Deletion tombstone | Minimal non-personal proof of scope, authority, time and result. |
| Legal hold | Named authority, exact scope, expiry/review; blocks deletion but not purpose restrictions. |

## 24.1 No invented duration

Retention durations are configuration owned by approved policy. Until counsel/privacy ratifies them, production publication and person memory remain blocked. Code must support expiry, review, hold, deletion, anonymisation and proof without hard-coding an arbitrary period.

# 25. AI boundary

| Permitted | Prohibited |
| --- | --- |
| Draft candidate claims from eligible verified sources with citations. | Treat model output as evidence or publish it. |
| Suggest possible duplicates for human review. | Merge people, venues or suppliers automatically. |
| Summarise corroboration, dissent and limitations. | Invent missing evidence or hide contradictions. |
| Draft PatternEntry or KnowledgeChangeProposal. | Change doctrine, thresholds, privacy tier or retention. |
| Answer from approved entries at requester’s privacy tier. | Use open-domain facts as operational truth or bypass query policy. |
| Compare structured cohorts after policy enforcement. | Construct identifying micro-cohorts or rank guests. |
| Operate in shadow with full retrieval/output audit. | Send, execute, approve or create live-event consequences. |

## 25.1 Grounding rule

Every claim cites approved registry entry or authorised event source; “not available” is correct when absent.

Prompt/retrieval identity has no publish, link-confirm, export or doctrine-change permissions.

AI feedback creates evaluation data or a new proposal only; it never trains/promotes automatically.

# 26. Frontend information architecture

| Surface | Primary users | Purpose |
| --- | --- | --- |
| Cross-event Home | CEO, Curator, domain owners | Portfolio status, approvals, disputes, stale entries and privacy health. |
| Knowledge Library | Authorised staff | Search approved venue/vendor/pattern/template knowledge with explanations. |
| Learning Inbox | Curator, Privacy, domain owners | Review candidates, evidence, tiers, corroboration and promotion. |
| Identity Match Queue | Identity reviewers | Confirm/reject/unlink reversible PersonProfile proposals. |
| Person Memory | Relationship owner, Privacy | Review permitted reusable memory, disputes, correction and expiry. |
| Portfolio Intelligence | CEO, analysts, domain owners | Privacy-safe cohorts, trends, comparisons and limitations. |
| Policy & Privacy Ops | Privacy, Legal, Security | Policies, cohort rules, retention, rights, access and incidents. |
| Change Proposals | Knowledge owners, CEO | Review proposals and hand off to Slice 9 publication workflow. |

## 26.1 Navigation law

Cross-event context is visually distinct from event context; show organisation, purpose and visibility tier.

Entering an event from a cross-event result requires explicit event switch and re-authorisation.

No default landing page exposes named guest/person memory or private source events.

# 27. Frontend functional requirements

| ID | Requirement |
| --- | --- |
| S11-F01 | Every cross-event screen shows scope, declared purpose, policy/version and visibility. |
| S11-F02 | Search/autocomplete never leaks denied or restricted subject existence. |
| S11-F03 | Approved, provisional, candidate, stale, disputed, rejected, superseded and withdrawn are distinct. |
| S11-F04 | Every claim shows measure/meaning, source class, evidence count/independence, recency, confidence and limitations. |
| S11-F05 | Restricted source events/clients are replaced with safe evidence summaries unless role/purpose permits. |
| S11-F06 | Identity proposals show minimum evidence and cannot be batch accepted. |
| S11-F07 | Reject/unlink/correct paths are as complete as approve/link paths. |
| S11-F08 | Person memory displays purpose, relationship, last confirmed, source and “confirm current truth” action. |
| S11-F09 | Learning review separates privacy, domain, corroboration and Curator decisions. |
| S11-F10 | Originator conflict/second-person requirement blocks self-approval visibly. |
| S11-F11 | Portfolio charts/tables show denominator, cohort definition, time window, missingness, suppression and uncertainty. |
| S11-F12 | Small/sensitive cohorts display suppression reason without enabling reconstruction. |
| S11-F13 | Filters and exports cannot bypass cohort/privacy controls or infer hidden counts. |
| S11-F14 | KnowledgeChangeProposal is visibly a proposal and links to separate publication workflow. |
| S11-F15 | Material correction/revocation marks saved results/templates/recommendations stale. |
| S11-F16 | All destructive/visibility changes preview affected entries, clients, events and rollback/remedy. |
| S11-F17 | All surfaces implement empty/loading/denied/suppressed/unknown/stale/conflict/partial/error/success states. |
| S11-F18 | 360/768/1280 layouts, keyboard, screen reader, zoom, touch and no-colour-only meaning pass. |

# 28. Knowledge Library experience

| State/view | Required behavior |
| --- | --- |
| Search | Subject/type/location/domain filters; policy-safe suggestions and current approved default. |
| Result card | Atomic claim, status, confidence, evidence class/count, last verified, limitations and applicability. |
| Detail | Version history, conditions/exclusions, safe evidence lineage, owner, review date and dispute route. |
| Venue | Stable facts clearly separated from current event configuration. |
| Vendor | Comparable measure/cohort; no private client comments or simplistic “best” badge. |
| Pattern | Trigger/response as judgement aid, with contrary cases and verification questions. |
| Template | Preview source/version, intended use and create-event-copy action. |
| Denied/suppressed | Plain reason category and permitted next step without confirming hidden data. |
| Stale/disputed | No normal recommendation action; review/correction route prominent. |

# 29. Identity-match approval experience

| View | Required behavior |
| --- | --- |
| Queue | Purpose/event/relationship, proposal age, conflict and assigned reviewer; minimum identity data. |
| Detail | Side-by-side permitted attributes, provenance, mismatch warnings and existing links. |
| Decision | Confirm, reject, request evidence or mark disputed with reason and version check. |
| Conflict | Multiple possible profiles blocks approval; no default top match. |
| Unlink | Preview memory applications and affected events; execute reversible correction. |
| Audit | Who proposed/decided, purpose, evidence viewed, version and subsequent use. |
| Privacy reset | Clear comparison data after action/timeout; prevent browser/cache leakage. |
| Accessibility | Keyboard/touch/screen-reader comparison without relying on visual similarity alone. |

## 29.1 No biometric UI

This workspace must not display or accept FaceGate captures, similarity, provider FaceIds or biometric assertions. Identity resolution uses only approved non-biometric evidence and relationship context.

# 30. Learning-review experience

| Panel | Required content/actions |
| --- | --- |
| Candidate | Atomic claim, proposed subject/destination, source eligibility and duplicate candidates. |
| Privacy | Tier rationale, identifiability, client contract, purpose, retention and prohibited content. |
| Evidence | Supporting/contradicting contributions, independence, quality, event diversity and limitations. |
| Domain | Meaning, measure, comparability, conditions, exclusions and response/mitigation. |
| Conflict | Originator/self-review, authority conflict, disputed source and unresolved contradiction. |
| Decision | Hold/corroborate, reject, provisional, approve or return with exact reason and content hash. |
| Impact | Visibility, affected templates/events/queries and review/expiry schedule. |
| Change proposal | Create separate KnowledgeChangeProposal; never conflate with entry approval. |

# 31. Portfolio intelligence experience

| View | Required behavior |
| --- | --- |
| Overview | Approved counts, candidate backlog, stale/disputed entries, policy health and learning outcomes. |
| Venue portfolio | Operational facts and comparable limitations by approved dimensions. |
| Vendor portfolio | Measure-specific cohort comparison, response/dispute and recency. |
| Pattern portfolio | Frequency/evidence trend, contexts, mitigation outcomes and uncertainty. |
| Guest pattern | Only safe de-identified aggregate; strongest suppression and no named drill-through. |
| Saved view | Stores query/policy/cohort versions and becomes stale on material change. |
| Export | Preview fields/cohort/suppression/purpose/expiry; separate permission and audit. |
| Empty/suppressed | Explain insufficient eligible evidence rather than presenting zero. |

## 31.1 CEO view

Show what Maison Doclar has genuinely learned, evidence strength, where it applies, what remains private/unknown and which decision is required.

Avoid vanity counts, league tables without comparability, single-number vendor rankings and client-identifying anecdotes.

# 32. API contracts and events

| Area | Representative operations |
| --- | --- |
| Policy | request/review/approve/activate/suspend/evaluate/explain/history. |
| Candidate | ingest/dedupe/classify/submit/hold/reject/status/lineage. |
| Venue | propose-identity/merge-review/fact-review/publish/supersede/dispute. |
| Pattern | propose/contribute/corroborate/review/publish/withdraw/apply. |
| Vendor | read-scorecards/build-summary/review/publish/dispute/compare. |
| Person | propose-link/review-link/unlink/memory-propose/review/correct/delete. |
| Cohort | define/validate/preview/approve/evaluate/suppress/history. |
| Query | search/detail/compare/portfolio/saved-view/export with purpose. |
| Change proposal | create/review/approve-for-authoring/reject/handoff-to-knowledge. |
| Retention | inventory/expire/anonymise/delete/hold/release-hold/evidence. |
| Audit/incident | restricted-access/query-decision/timeline/contain/recover. |

## 32.1 Domain events

LearningCandidateCreated/Classified/Held/Rejected; EvidenceContributionLinked/Invalidated.

PersonLinkProposed/Confirmed/Rejected/Disputed/Unlinked; ReusableMemoryProposed/Approved/Stale/Deleted.

VenueIdentityProposed/Merged/Unmerged; VenueFactApproved/Superseded/Withdrawn.

PatternProposed/Corroborated/Approved/Superseded/Withdrawn; SupplierSummaryApproved/Disputed.

CohortPolicyActivated; QueryDenied/ResultSuppressed; KnowledgeChangeProposed/HandoffCompleted.

RetentionDue/DispositionCompleted; SourceCorrectionPropagated. Events contain minimum identifiers and use outbox/idempotency.

# 33. Non-functional requirements

| Area | Acceptance target |
| --- | --- |
| Isolation | Zero unauthorised cross-client/event/person disclosure, including counts, autocomplete, cache and export. |
| Integrity | No silent merge, duplicate promotion, lost source lineage or self-approval. |
| Privacy | Level 2/3 never enter cross-client result corpus; named guest never enters market intelligence. |
| Explainability | Every result has purpose/policy, claim/version, evidence class, recency, confidence and limitations. |
| Freshness | Source correction, dispute and expiry invalidate dependants within approved propagation SLO. |
| Performance | Approved portfolio size and concurrent queries meet ratified budgets without weakening policy. |
| Availability | Policy service failure denies cross-client use; event operations remain available. |
| Accessibility | WCAG 2.2 AA target across review, comparison, charts/tables and correction journeys. |
| Security | Least privilege, encryption, scoped support, rate limits, anti-enumeration and tamper-evident audit. |
| Deletion | Approved rights/retention disposition completes and prevents reappearance in projections/backups. |
| Observability | Privacy-safe metrics for denials, suppression, queue, staleness, invalidation and failures. |
| AI safety | AI unavailable or wrong cannot publish, link, query above role or change doctrine. |

# 34. Build sequence

| WP | Build unit | Exit evidence |
| --- | --- | --- |
| S11-01 | Entry audit, policy/legal/privacy/retention decisions, threat model and flags. | All production blockers/owners explicit; cross-client/person features off. |
| S11-02 | Cross-event domain, schema, policy engine, lineage and migration foundation. | Isolation, state, provenance and rollback pass. |
| S11-03 | Learning intake adapters, candidate validation, dedupe and evidence graph. | Only eligible verified sources create candidates. |
| S11-04 | Venue Identity registry and merge/fact workflow. | Stable/event fact separation and reversible merge pass. |
| S11-05 | Pattern Library, corroboration and application contract. | One event cannot approve a pattern. |
| S11-06 | Vendor history and approved cross-client summary. | Comparable Level 1 claims only; dispute works. |
| S11-07 | PersonProfile, reversible link and reusable memory domain. | No silent/cross-client/biometric link. |
| S11-08 | Identity-match and person-memory frontend. | Minimum-data approve/reject/unlink/correct journeys pass. |
| S11-09 | Privacy tier, client contract/purpose and curator promotion workflow. | Level 2/3/self-approval/cross-client denial pass. |
| S11-10 | Learning Inbox and cross-event Knowledge Library frontend. | Full review, lineage, lifecycle and denial states pass. |
| S11-11 | Cohort/anonymisation/suppression and portfolio query engine. | Re-identification/differencing controls pass. |
| S11-12 | Portfolio and CEO intelligence frontend/export controls. | Comparable, explainable, accessible dashboards pass. |
| S11-13 | Templates, event application and KnowledgeChangeProposal handoff. | No automatic event truth or doctrine publication. |
| S11-14 | Correction, dispute, revocation, retention/deletion and privacy operations. | Invalidation and disposition propagate completely. |
| S11-15 | AI advisory/shadow integration and evaluation. | Grounded, permission-bound and non-executable. |
| S11-16 | Security/privacy/accessibility/performance/failure qualification. | Adversarial and production-like evidence accepted. |
| S11-17 | End-to-end rehearsal, independent clean-room audit and Slice 12 handoff. | A01-A42 pass; exact policy/release evidence frozen. |

# 35. Test strategy

| Layer | Required coverage |
| --- | --- |
| Domain unit | Tier, candidate, contribution, registry, link, memory, promotion, cohort, query, dispute and retention states. |
| Property/fuzz | Client/event/person isolation, identity ambiguity, dedupe, cohort boundaries, differencing and version races. |
| Database | Uniqueness, immutable lineage, separation of duties, optimistic concurrency and deletion tombstones. |
| Contract | Prior-slice source adapters, knowledge workflow, event application, export and AI retrieval. |
| Security | IDOR, enumeration, cache/autocomplete/count leakage, support abuse, injection, export and audit tamper. |
| Privacy | Tier, identifiability, source-client contract, guest patterns, rights, retention and deletion. |
| Frontend | All library/match/review/portfolio/policy/privacy screens and named states. |
| Accessibility | Keyboard/screen reader/zoom/touch, chart alternatives, comparison and destructive confirmations. |
| Performance | Registry/evidence volume, concurrent portfolio queries, invalidation fan-out and export. |
| Failure/recovery | Policy/source/queue/worker/cache/deploy loss, stale projections, rollback and replay. |
| AI | Grounding, absence, leakage, authority, prompt injection, hallucination and provider outage. |
| Clean room | Fresh migration, source ingestion, policy seed, A01-A42, rollback/forward and reindex. |

# 36. Canonical acceptance scenarios

| ID / scenario | Expected result |
| --- | --- |
| A01 | Entry gates - Cross-event policy, legal/contract, privacy, retention and authority blockers are explicit; features remain off. |
| A02 | Source eligibility - Draft/unverified/incorrect source cannot create a usable candidate. |
| A03 | Candidate only - One verified event creates Proposed candidate, never Approved pattern. |
| A04 | Tier split - Mixed narrative becomes separate atomic claims or is rejected. |
| A05 | Level 2 denial - Confidential event fact never enters cross-client search, count, autocomplete or export. |
| A06 | Level 3 denial - Guest/security/health/private fact never enters cross-client layer. |
| A07 | Purpose binding - Same role is denied when declared purpose is absent/incompatible. |
| A08 | Contract binding - Evidence from a client without approved basis is excluded and explained safely. |
| A09 | Curator independence - Originating Event Director/evidence producer cannot approve the lesson. |
| A10 | Exact-hash approval - Edit after review invalidates approval and requires new version. |
| A11 | Corroboration - Copied/dependent sources do not satisfy independent evidence policy. |
| A12 | Contradiction - Material contrary evidence remains visible and blocks/qualifies promotion. |
| A13 | Venue separation - Stable VenueIdentity fact does not overwrite current event Venue configuration. |
| A14 | Venue merge - Similar names/locations require human merge and can be unmerged. |
| A15 | Pattern application - Approved pattern creates a question/recommendation, not assumed event fact. |
| A16 | Vendor comparability - Different scope/scale/period cannot be ranked as like-for-like. |
| A17 | Vendor dispute - Material dispute stops normal recommendation use until resolved. |
| A18 | No named guest analytics - Named/identifiable guest cannot appear in cross-client comparison. |
| A19 | Person optional - EventGuest works fully without PersonProfile. |
| A20 | No silent link - Email/phone/similarity creates proposal only. |
| A21 | Ambiguous person - Multiple candidates block link; no top-match default. |
| A22 | Cross-client person denial - Unrelated client contexts cannot link/search a person. |
| A23 | No biometric link - FaceGate data/assertion is rejected as identity evidence. |
| A24 | Unlink remedy - Wrong link is reversed and applied memory/results are identified and invalidated. |
| A25 | Memory current truth - New guest instruction overrides stale reusable memory. |
| A26 | Memory rights - Restriction/withdrawal blocks future use and triggers disposition. |
| A27 | Guest pattern suppression - Insufficient/dependent/dominated cohort is suppressed. |
| A28 | Differencing attack - Repeated filters/exports cannot reconstruct hidden small cell. |
| A29 | Query denial safety - Denied result does not reveal subject existence or hidden count. |
| A30 | Result explanation - Allowed result shows measure, denominator, cohort, time, uncertainty, recency and limits. |
| A31 | Saved-view staleness - Policy/source/cohort change marks saved result stale. |
| A32 | Source correction - Corrected source propagates to contribution, entry, template and proposal. |
| A33 | Revocation - Withdrawn entry disappears from new use while prior applications remain auditable. |
| A34 | Deletion - Deleted/anonymised personal data cannot reappear after rebuild/restore. |
| A35 | Template copy - Template instantiation creates event-scoped editable copy; global version unchanged. |
| A36 | Knowledge proposal - Approved learning produces proposal only; no doctrine publication. |
| A37 | AI authority - AI cannot link, approve, promote, export, publish or change doctrine. |
| A38 | AI grounding - Unsupported claim returns not available and records retrieval/output trace. |
| A39 | Frontend privacy - URL/DOM/cache/back navigation/analytics do not leak restricted source/person data. |
| A40 | Accessible journeys - Library, match, review, charts and correction pass supported assistive/device paths. |
| A41 | Failure safety - Policy engine unavailable denies cross-client use; event operations continue. |
| A42 | Clean room - Fresh deploy/reindex passes A01-A41 and rollback preserves lineage, restrictions and deletion. |

# 37. Risks and mitigations

| Risk | Consequence | Mitigation / gate |
| --- | --- | --- |
| Private-event leakage | Client trust and legal harm. | Atomic tiers, deny-default policy, redaction and adversarial tests. |
| Re-identification | Aggregate reveals guest/client. | Cohort, dominance, differencing, dimensions and export controls. |
| Silent identity merge | Wrong memory/person exposure. | Proposal, human confirmation, ambiguity block and unlink. |
| Function creep | Relationship memory becomes people intelligence. | Purpose policy, no named analytics and access audit. |
| Single anecdote bias | Weak lesson becomes doctrine. | Candidate state, independent corroboration and Curator review. |
| Poisoned evidence | False/repeated source distorts pattern. | Verified sources, hashes, independence and dissent. |
| Misleading ranking | Bad vendor/venue decision. | Comparability, denominators, uncertainty and limitations. |
| Stale learning | Old condition guides new event. | Review dates, invalidation and current-event verification. |
| Curator conflict | Self-serving publication. | Second-person rule and capability enforcement. |
| AI authority creep | Model fabricates/promotes claim. | Grounding, powerless identity and endpoint denial. |
| Deletion gaps | Personal memory persists in projections. | Dependency inventory, rebuild tests and disposition evidence. |
| Over-complexity | Unusable learning workflow. | Atomic claims, guided review, role queues and measured usability. |

# 38. Open decisions requiring ratification

| Decision | Recommended default | Owner / gate |
| --- | --- | --- |
| Client contract language | Production cross-client use blocked until counsel approves position/template. | Legal/CEO. |
| Retention periods | Policy-configured; shortest justified; no code default treated as authority. | Privacy/Legal/CEO. |
| PersonProfile scope | Approved relationship continuity only; no universal identity directory. | Privacy/CEO. |
| Cross-client person linking | Prohibited by default. | Privacy/Legal/CEO. |
| Cohort thresholds | Risk-tier configuration validated for re-identification; no universal number here. | Privacy/Security. |
| Guest-pattern eligibility | Off until higher-bar aggregation policy and evidence approved. | Privacy/CEO. |
| Provisional use | Restricted internal evaluation only, expiring and clearly labelled. | Curator/Privacy/CEO. |
| Vendor comparison measures | Domain-specific comparable measures; no composite “best” score. | Vendor Owner/CEO. |
| Venue stable-fact verification | Named verifier and domain-specific freshness schedule. | Venue Owner/Curator. |
| AI in learning | Draft/compare in shadow; no autonomous candidate acceptance. | CEO/Privacy/Security. |
| Export | Off by default; purpose-specific permission and safe format. | Privacy/Security/CEO. |
| Initial release | Same-client approved knowledge first; cross-client later after gates/evidence. | CEO. |

# 39. Migration, release and rollback

## 39.1 Migration

Create new registries and policies; do not import legacy cross-event links, inferred profiles, free-text lessons or vendor rankings as Approved.

Legacy/event history may be ingested only as restricted Candidate with source/version and review, or left unmigrated.

Do not derive PersonProfile links from contact equality during migration.

Seed privacy tiers, purposes and retention as inactive drafts until approved.

Build indexes/projections from approved canonical sources; every import has reconciliation and rollback.

## 39.2 Release stages

Stage 0 synthetic: schemas, policies, denial, identity proposals and cohorts using synthetic data.

Stage 1 candidate intake: verified real-event learning captured but no cross-client query/person reuse.

Stage 2 same-client: approved entries/person memory within an authorised client relationship.

Stage 3 controlled cross-client: approved Level 1 venue/vendor/pattern knowledge under exact policy.

Stage 4 portfolio: approved aggregates/exports after re-identification evaluation.

Each stage has separate flag, approval, evidence and rollback.

## 39.3 Rollback

Disable query/reuse/promotion independently while retaining correction, rights, deletion and audit.

Rollback code without reverting privacy restriction, unlink, withdrawal, dispute or disposition records.

Rebuild projections from immutable sources and policy versions; stale caches cannot revive access.

Preserve exact approved knowledge versions and prior applications while blocking new use.

# 40. Required implementation evidence

Cross-event policy/legal/privacy/retention/client-contract decision register and data-flow/threat model.

Schema, state-machine, lineage, access policy, encryption, backup, migration and rollback evidence.

Source eligibility, candidate, evidence independence, tier and second-person promotion evidence.

Venue merge/fact, Pattern Library, vendor comparability/dispute and PersonProfile link/unlink evidence.

Cohort/suppression/dominance/differencing/export and re-identification assessment.

Every frontend screen/state at 360/768/1280 and applicable mobile with keyboard/screen reader/zoom/touch.

Cross-client IDOR/enumeration/autocomplete/count/cache/export/support and audit-tamper evidence.

Source correction, revocation, staleness, rights, retention, deletion/anonymisation and projection rebuild evidence.

AI grounding, absence, leakage, authority and provider-outage evidence.

Performance/failure/clean-room A01-A42 evidence on the exact final commit.

Traceability from Blueprint Slice 11, Intelligence Specification Section 123, S11-L01-L20, S11-F01-F18 and A01-A42.

# 41. Slice 11 exit gate

| Gate dimension | Pass condition |
| --- | --- |
| Scope | All five subjects implemented at their correct privacy/identity boundary; exclusions hold. |
| Policy | Purpose, tier, client contract, cohort, access and retention controls approved for enabled stages. |
| Identity | No silent/cross-client/biometric link; review, unlink, correction and rights work. |
| Learning | Eligible verified sources, corroboration, second-person review and immutable lifecycle pass. |
| Cross-client | Only approved Level 1 or safe aggregates surface; Level 2/3 denial proven. |
| Application | Historical knowledge creates explainable questions/proposals, never current-event truth. |
| Doctrine | KnowledgeChangeProposal cannot self-publish and uses Slice 9 authority. |
| Frontend | Library, match, review, portfolio, policy and privacy operations pass all states/devices. |
| Security/privacy | Enumeration, inference, re-identification, leakage, retention and deletion controls accepted. |
| Reliability | Invalidation, projection rebuild, failure, rollback and clean-room recovery pass. |
| Acceptance | A01-A42 independently pass; no blocker/high defect or orphan requirement. |
| Authority | CEO and specialist owners approve exact enabled release stage; Slice 12 handoff frozen. |

Production rule

Passing engineering acceptance does not authorise every cross-event use. Only subject, client relationship, purpose, privacy tier, cohort, retention and release stage explicitly covered by current approvals may be enabled.

# Appendix A - Learning candidate envelope

| Field group | Minimum content |
| --- | --- |
| Identity | candidate_id, organisation_id, proposed subject/type and destination. |
| Source | source type/ID/version/hash, event/client restricted references, producer and verification. |
| Claim | Atomic observation, context, measure, exclusions and proposed response. |
| Privacy | Tier hypothesis, identifiability, purpose, client-contract and retention policy. |
| Evidence | Supporting/contradicting contribution IDs, independence, quality and limitations. |
| Workflow | State, owner, reviewers, originator-conflict check, timestamps and expiry. |
| Integrity | Schema/evaluator/policy versions, idempotency, correlation and audit receipt. |

# Appendix B - Cross-event query decision envelope

| Field group | Minimum content |
| --- | --- |
| Requester | actor/service, role/capability, organisation/client relationship and support elevation. |
| Purpose | Declared use, current event if applicable and purpose-policy version. |
| Request | Subject types, filters, measures, dimensions, time and output/export form. |
| Policy | Tier/client/contract/retention decision and exact versions. |
| Cohort | Definition/version, eligible denominator, distinctness, dominance and suppression. |
| Result | Allowed result IDs/versions/count or denied/suppressed reason; safe explanation. |
| Audit | Issued time, expiry/cache version, correlation and access record. |

# Appendix C - Curator promotion checklist

| Check | Evidence | Blocking default |
| --- | --- | --- |
| Eligible source | Verified Outcome/AAR/scorecard/venue verification and exact version. | Yes. |
| Atomic claim | No mixed privacy tier or private narrative. | Yes. |
| Privacy tier | Level 1 for cross-client publication; rationale approved. | Yes. |
| Purpose/contract | Permitted intended use and source-client basis. | Yes. |
| Corroboration | Required independent evidence met; one event remains candidate. | Yes. |
| Contradiction | Dissent/contrary evidence assessed and visible. | Yes. |
| Originator conflict | Curator is not event director/evidence producer. | Yes. |
| Retention/review | Policy, expiry/review date and owner assigned. | Yes. |
| Content hash | Decision binds exact claim/evidence/policy. | Yes. |
| Impact | Visibility, consumers and correction/revocation route understood. | Yes. |

# Appendix D - Traceability anchors

| Source anchor | Slice 11 response |
| --- | --- |
| Blueprint scope | Templates, PersonProfile, vendor history, verified lessons and portfolio intelligence. |
| Blueprint frontend | Knowledge library, match approval, learning review and portfolio dashboards. |
| Blueprint backend | Purpose/consent, anonymisation, cohort rules and change proposals. |
| Blueprint acceptance | No silent link; cross-client denial; reversible match; no self-publishing lesson. |
| Blueprint exit | Cross-event policy and retention approved. |
| Intelligence Specification 123.1 | Five subjects and existing vendor/guest lanes. |
| Section 123.2 | Venue Identity and Pattern Library registries. |
| Section 123.3 | Three-tier cross-client sharing rule. |
| Section 123.4 | Candidate-to-Curator promotion path and guest-pattern higher bar. |
| Sections 123.5-123.6 | Query governance, Curator sole authority and second-person review. |
| Section 123.7 | Technology, retention and contract-language gates resolved here as implementation decisions. |
| Product laws | S11-L01-L20. |
| Frontend | S11-F01-F18. |
| Acceptance | A01-A42 and exact enabled-stage authority. |

End of Slice 11 Implementation Specification and Build Plan v1.0