SLICE 12

# Whole-system Validation and Release

Implementation Specification and Build Plan

| Control | Value |
| --- | --- |
| Version | 1.0 - ratification draft |
| Blueprint scope | Reference event, disaster/failure drills, observed usability, supervised pilot, reconciliation and production decision. |
| Frontend promise | Complete role journeys, pilot control room and release evidence dashboard. |
| Backend promise | Load/offline harness, observability, backups, incident runbooks and immutable release package. |
| Entry gate | Accepted Slice 11 exit; Slices 1-11 independently accepted with exact commits, contracts and evidence. |
| Acceptance focus | All gates pass; zero critical unresolved defects; field evidence reviewed; rollback, monitoring and support ready. |
| Exit gate | CEO issues controlled production authorisation for an exact release, scope and rollout stage. |
| Default release | Production OFF until G0-G6 pass. Approval is not transferable to another commit, environment, event, capability or risk posture. |

Canonical outcome

Maison Doclar can operate the full event lifecycle through usable, accessible and resilient interfaces; every consequential state is governed by canonical data, evidence and authority; the synthetic reference event and supervised pilot pass; every operational ledger reconciles; rollback and support are ready; and the CEO explicitly authorises the exact production release.

# 1. Purpose and authority

This document is the controlling implementation and release specification for Slice 12 of the ratified Maison Doclar Canonical Build Blueprint. Slice 12 does not add a second product architecture. It proves that Slices 1-11 work together as one event operating system under realistic load, poor connectivity, human pressure, provider failure, security/privacy constraints and live operational use. It defines the evidence required for controlled production authorisation.

## 1.1 Binding blueprint interpretation

| Blueprint requirement | Binding implementation |
| --- | --- |
| Reference event | A production-like synthetic Lagos event exercises the full lifecycle, 600 guests, complex households, protocol, seating, communications, credentials, EDR and intelligence. |
| Disaster/failure drills | Deliberate provider, network, worker, database, storage, deploy, device and integration faults with owned recovery. |
| Observed usability | Representative business roles complete critical journeys on supported devices without engineering intervention. |
| Supervised pilot | A suitably low-risk real event runs under an approved plan, full fallbacks and explicit observation. |
| Reconciliation | Core, communications, credentials, EDR, evidence, decisions, learning and provider ledgers agree or expose owned exceptions. |
| Production decision | CEO receives exact release evidence, residual risk, rollout, support and rollback position and records a bounded decision. |
| Frontend | Pilot control room and evidence dashboard expose truth, gates, defects, ownership and release authority. |
| Exit | All gates pass, critical defects are zero, high defects meet ratified policy, and exact production authority is recorded. |

## 1.2 Completion rule

Definition of done

Slice 12 is incomplete until the final code is committed, clean deployment and migration pass, all mandatory tests and observed journeys are independently checked, the reference event and supervised pilot reconcile, support and rollback are rehearsed, documentation/traceability are current, and the CEO authorises the exact release and rollout stage.

# 2. Scope and boundaries

| Included capability | Required result |
| --- | --- |
| Release orchestration | Immutable release candidate, evidence graph, gates, approvals, defects and decision. |
| Reference event | Repeatable synthetic dataset, actors, lifecycle, expected outcomes and injections. |
| Whole-system journeys | Complete guest, staff, client, vendor, command, privacy and CEO workflows. |
| Frontend qualification | Responsive, accessible, comprehensible and pressure-tested production interfaces. |
| Load/offline | 600+ guest reference load, realistic concurrency, device offline burst and visible reconciliation. |
| Failure/recovery | Provider/service/data/deploy/device faults, fail-safe behavior and owned restoration. |
| Security/privacy | Cross-client, permission, sensitive fields, retention, deletion, export and incident tests. |
| AI/biometric gates | Shadow/human-control evidence and separately bounded production authority. |
| Pilot | Planning, live control, observation, incident handling, reconciliation and findings. |
| Operations | Observability, backups, restore, on-call, runbooks, support, rollback and monitoring. |

## 2.1 Explicit exclusions

No new product domain or broad feature work except defects required to satisfy a ratified gate.

No weakening, bypassing or redefining earlier-slice invariants to make an end-to-end test pass.

No production release from green CI alone, demo success, screenshots, self-attestation or an unreconciled pilot.

No use of live guest data in test environments without approved purpose, minimisation and retention.

No automatic production enablement for AI, FaceGate, cross-client learning, exports or other separately gated capabilities.

No hidden database edits, scripts or engineering intervention during observed business-role acceptance.

No unresolved Critical defect, unknown rollback, unowned alert, untested support path or stale evidence at release.

# 3. Entry gate and release prerequisites

| Prerequisite | Required evidence |
| --- | --- |
| Slice acceptance | Slices 1-11 have independent acceptance reports tied to full commit hashes. |
| Contract freeze | Canonical schemas, APIs, events, snapshots, providers and frontend routes are versioned and compatible. |
| Open items | Every brought-forward item is closed or has explicit non-release classification, owner and authority. |
| Environment | Production-like test, pilot and production configurations are inventoried and drift-controlled. |
| Data | Synthetic reference data and pilot-data handling are approved; seed/cleanup are repeatable. |
| Specialists | Required Legal, Privacy, Security, Accessibility, Protocol, HR/safeguarding and venue/safety decisions are current. |
| Operations | On-call, escalation, incident commander, support roles, provider contacts and rollback authority assigned. |
| Observability | Health, service levels, business reconciliation, privacy-safe logs/traces and alerts exist. |
| Backup/recovery | Database, object, config/secrets and published EDR snapshot restore evidence is current. |
| Rollout | Feature flags, capability gates, pilot scope, stop criteria and fallback capacity are defined. |

## 3.1 Stop conditions

Any preceding slice is not independently accepted or its evidence no longer matches the release candidate.

A production migration, rollback, credential rotation, deletion duty or ledger reconciliation is untested.

Required specialist approval is missing, expired or attached to a different scope/version.

Representative users cannot complete a critical journey without engineering help.

The team cannot state who may stop the pilot or production rollout.

# 4. Whole-system product laws

| ID | Invariant | Enforcement |
| --- | --- | --- |
| S12-L01 | The release candidate is immutable. | Exact commit, artifact, migration, config and knowledge versions. |
| S12-L02 | Evidence binds to the exact candidate. | Stale/superseded evidence cannot pass a gate. |
| S12-L03 | Earlier slice laws remain binding. | Release work cannot weaken domain invariants. |
| S12-L04 | A critical journey must work end to end. | No database edit, hidden script or engineering shortcut. |
| S12-L05 | Frontend is operational infrastructure. | Usability, accessibility and failure states are release gates. |
| S12-L06 | Event/client isolation is universal. | UI, API, worker, cache, export and AI negative tests. |
| S12-L07 | Permissions are server truth. | Consequential actions denied without policy and audited when allowed. |
| S12-L08 | Accepted local events are never discarded. | Offline replay preserves facts and exposes conflicts. |
| S12-L09 | One authoritative owner per domain truth. | Reconciliation detects duplicate ledgers and divergence. |
| S12-L10 | Unknown is not healthy. | Missing/stale/partial telemetry and evidence remain visible. |
| S12-L11 | Failure must be owned. | Every alert/queue/dead letter has owner, deadline and runbook. |
| S12-L12 | Recovery preserves history. | Rollback/restore cannot erase accepted actions or revive revoked data. |
| S12-L13 | Privacy survives debugging. | No sensitive payload in logs, traces, screenshots, exports or support. |
| S12-L14 | Security cannot depend on obscurity. | Direct endpoint, replay, IDOR and lost-device tests. |
| S12-L15 | AI is advisory and human-controlled. | Shadow evaluation and execution denial remain proven. |
| S12-L16 | FaceGate remains separately gated. | Fallback and withdrawal/deletion work regardless of release. |
| S12-L17 | Pilot evidence is reconciled, not anecdotal. | All ledgers, incidents, observations and exceptions close. |
| S12-L18 | Zero Critical defects at authorisation. | Severity policy and independent verification. |
| S12-L19 | Production authority is bounded. | Exact scope, rollout, conditions, expiry and revocation. |
| S12-L20 | Release is reversible. | Tested rollback/kill switches and support readiness before enablement. |

# 5. Release roles and authority

| Role | Authority | Must not do |
| --- | --- | --- |
| CEO / Release Authority | Approve, condition, pause or revoke exact production release and rollout stage. | Approve around an unresolved specialist blocker or Critical defect. |
| Release Manager | Own candidate, gate plan, evidence completeness, change window and execution. | Self-approve specialist/business gates. |
| Independent Acceptance Lead | Verify evidence, rerun tests and issue acceptance/rejection report. | Accept team claims without checking. |
| Event Director / Pilot Lead | Own pilot readiness, operations, fallback and close. | Expand pilot scope or bypass stop criteria. |
| Security Lead | Approve threats, penetration, credentials, devices, incident and residual security risk. | Approve privacy/legal or business release. |
| Privacy Lead | Approve data use, minimisation, retention, deletion, rights and sensitive evidence handling. | Permit convenience to override purpose limits. |
| Accessibility Lead | Approve critical journeys and representative assistive-device evidence. | Accept automated scan as complete proof. |
| SRE / Operations Lead | Own SLOs, monitoring, on-call, backup/restore, capacity and rollback execution. | Declare business reconciliation complete. |
| Domain Owners | Verify domain ledgers, journeys, controls and residual defects. | Approve another domain’s unresolved risk. |
| Support Lead | Own runbooks, triage, communications, access and handover. | Receive broad standing sensitive access. |
| Pilot Observers | Record structured usability/operational evidence. | Intervene secretly or convert opinion into fact. |

## 5.1 Decision separation

Engineering completion report is a claim. Independent acceptance verifies it.

Specialists approve their domain. CEO makes the final bounded business release decision.

The person executing rollback may act under pre-approved authority; retrospective approval is not required during an emergency.

# 6. Validation and release architecture

| Component | Responsibility | Boundary |
| --- | --- | --- |
| Release Registry | Candidate identity, artifacts, migrations, configs, flags, approvals and history. | Immutable candidate; new build creates new candidate. |
| Evidence Graph | Requirement-to-test-to-result-to-artifact-to-review lineage. | No unattached “passed” claims. |
| Scenario Orchestrator | Repeatable reference event, fixtures, clocks and fault injection. | No production data dependency. |
| Load/Offline Harness | Concurrency, device state, replay, partition and reconciliation. | Cannot mutate production. |
| Synthetic Providers | Contract/failure simulation for messages, maps, storage, FaceGate and other adapters. | Production adapters also tested in approved sandbox. |
| Pilot Control | Readiness, live health, stop criteria, incidents, fallbacks and observers. | Does not replace EDR/command authority. |
| Reconciliation Engine | Compares canonical ledgers, receipts, counts, snapshots and provider state. | Reports difference; no silent correction. |
| Evidence Dashboard | Gate status, defects, owners, evidence freshness, residual risk and decision. | Role/minimisation controlled. |
| Deployment Controller | Canary/flags/migration/health/rollback and audit. | No automatic irreversible rollout. |
| Operations Plane | Metrics, logs, traces, alerts, runbooks, on-call and status communication. | Privacy-safe and scoped. |

# 7. Release candidate contract

| Field group | Minimum content |
| --- | --- |
| Identity | Release ID, semantic version, full commit, tag, build/artifact digests and creation time. |
| Dependencies | Runtime, package lock, provider adapters, model/config and infrastructure versions. |
| Data | Schema/migration versions, seed/reference dataset, knowledge/policy versions and retention config. |
| Frontend | Bundle/build, route manifest, browser/device matrix and feature-flag defaults. |
| Capabilities | Enabled/disabled features, tenant/client/event scope and separately gated functions. |
| Evidence | Test run IDs, environment, datasets, results, reviewer and freshness. |
| Approvals | Gate, approver role, exact hash/scope, conditions, expiry and revocation. |
| Operations | SLOs, dashboards, alerts, runbooks, on-call, support and provider escalation. |
| Recovery | Rollback target, forward-fix, data compatibility, backup/restore evidence and kill switches. |
| Decision | Approved/conditional/rejected/paused/revoked; rollout stage and rationale. |

## 7.1 Candidate immutability

Any code, configuration, migration, knowledge/policy, dependency or feature-default change creates a new candidate or explicitly invalidates affected evidence.

Environment-specific secrets may differ, but inventory, scope and verification must bind to the candidate.

A pilot hotfix is a new candidate and requires risk-based evidence replay before continued use.

# 8. Requirements and evidence traceability

| Layer | Traceability requirement |
| --- | --- |
| Source | Canonical Blueprint section, Intelligence Specification section/module and decision ID. |
| Requirement | Stable law, frontend requirement, API/entity/state or acceptance scenario ID. |
| Implementation | Owning slice, service/module, migration, route/screen and feature flag. |
| Verification | Test ID, command, dataset, environment, expected/actual, artifact and result. |
| Review | Independent reviewer, date, finding, correction and retest. |
| Release | Candidate/release ID, gate, approval and conditions. |
| Operations | Dashboard/alert/runbook/SLO and post-release owner. |
| Exception | Rationale, risk, compensating control, authority, expiry and closure. |

## 8.1 Coverage law

No orphan requirement, test, screen, route, migration, feature flag or release condition.

Consolidation is allowed only with explicit mappings; a requirement cannot be silently deleted.

Evidence points to exact retained artifacts, not screenshots alone or prose saying “verified.”

# 9. Validation environments and data

| Environment | Purpose | Data rule |
| --- | --- | --- |
| Local/CI | Fast unit, static, component, property and contract tests. | Synthetic fixtures only; deterministic clocks/providers. |
| Integration | Services, queues, database, storage, search and approved provider sandboxes. | Synthetic/pseudonymous data; repeatable reset. |
| Reference | Production-like topology, scale, device/browser and failure drills. | Synthetic Lagos reference event; no live PII. |
| Pilot | Approved real event with constrained release stage and full fallback. | Minimum real data under event policy/retention. |
| Production | CEO-authorised scope only. | No test accounts/fixtures; monitored migration and cleanup. |

## 9.1 Dataset controls

Version and checksum all seeds, scenario scripts, expected outcomes and time zones.

Use realistic Nigerian and international names/phones/addresses without copying real guest lists.

Include malformed, missing, duplicated, contradictory, high-sensitivity and multilingual cases.

Reference data cleanup is automatic and verified. Pilot data follows production rights/retention, not test convenience.

# 10. Synthetic Lagos reference event

| Dimension | Minimum scenario |
| --- | --- |
| Scale | 600 invited guests; realistic accepted/declined/pending/no-response, households and plus-ones. |
| Clients/events | At least two clients and two events to prove segregation and event switching. |
| Venue | Zones, tables, seats, accessibility routes, capacity constraints, safe areas and version changes. |
| Protocol | Principals, authority map, precedence conflict, protected facts and specialist review. |
| Guests | VIPs, elders, mobility/communication needs, dietary requirements, minors policy cases and privacy tiers. |
| Communications | Multiple campaigns/channels, opt-outs, invalid contacts, provider delays/failures and inbound replies. |
| Seating | 500+ allocation, reservations, hard/soft constraints, impossible case and manual correction. |
| Credentials | Opaque QR/cards, revocation/regeneration, stale seating, print/damaged screen and replay. |
| EDR | Nine devices, 15 sessions, offline partitions, walk-ins, duplicates, conflict, capacity and close. |
| Intelligence | Standards, evidence, Unknown/stale/contradicted, alerts, decisions, outcomes and AI shadow. |
| Cross-event | Venue/vendor/pattern candidates, reversible person match and privacy-safe portfolio denial/use. |
| FaceGate | Synthetic/shadow gated flow only unless separate real-participant authority exists; fallback always available. |

# 11. Reference-event scenario clock

| Phase | Required actions and injections |
| --- | --- |
| T-90 to T-30 | Create event, authority/context, import/quarantine, promote guests, build RSVP and communications. |
| T-30 to T-7 | Venue/layout, seating constraints/runs, vendor/standards plans, evidence and readiness. |
| T-7 to T-1 | Issue credentials, publish EDR snapshot, staff/device provisioning, rehearsals and change control. |
| T-24 to T-0 | Late RSVP, guest correction, seating change, provider delay, stale evidence and readiness exception. |
| Live arrival | Offline device partition, duplicate credential, walk-in, household lookup, accessibility assistance and queue pressure. |
| Live programme | VIP delay, dependency collision, protocol conflict, vendor/power issue, service recovery and decision loop. |
| Close | Director close authority, late device sync, conflicts, no-show/walk-in/capacity reconciliation. |
| Post-event | Thank-you/feedback, scorecards, outcome verification, retention clocks and learning candidates. |
| Recovery replay | Restore, rollback/forward, projection rebuild, provider reconciliation and audit completeness. |

# 12. Whole-lifecycle acceptance journey

Organisation/client/event setup and assignments.

Event brief, authority, context and protections.

Guest import quarantine, mapping, validation, duplicate review and promotion.

Invitation/RSVP, household and plus-one amendment/assistance.

Campaign preview/send, provider delivery, inbound conversation and follow-up.

Venue layout draft/validate/publish/restore and seating solve/review/edit/approve/publish.

Credential template/issue/deliver/revoke/regenerate and guest access.

EDR snapshot/device/session/offline scan/conflict/walk-in/close/reconcile.

Standards/applicability/evidence/readiness/alert/decision/action/outcome and role briefing.

Optional FaceGate consent/enrol/match-review/assertion/fallback/withdraw/delete only within its gate.

Cross-event candidate/review/link/template/query only within approved policy.

Post-event report, retention/deletion, learning proposal and release/pilot evidence.

## 12.1 No-shortcut rule

Observed users perform these journeys through production interfaces and documented operational tools. Direct database edits, ad hoc scripts, impersonation outside approved support, hidden feature flags or engineering narration that substitutes for understandable UI invalidate the observed test.

# 13. Representative role-journey matrix

| Role | Critical observed work | Evidence |
| --- | --- | --- |
| CEO | Portfolio/event view, reserved decision, exception, release review and production authorisation. | Task completion, comprehension, decision quality and no hidden data. |
| Event Director | Create/prepare event, readiness, command, close, reconciliation and pilot stop. | Timing, errors, fallback and authority clarity. |
| Guest Services | Intake correction, RSVP assistance, household/plus-one, conversation and check-in recovery. | Mobile/tablet usability and privacy. |
| Planner/Seating | Venue/layout, constraints, solver, manual correction and publication. | Determinism, explanation and responsive canvas/workbench. |
| Communications | Audience/template/preview/send, failure, inbound and opt-out. | No duplicate/forbidden send and recovery. |
| Credential/Admin | Issue/deliver/revoke/regenerate, lost card and scan support. | Security and operational clarity. |
| Gate/EDR Operator | Provision device, online/offline scan, lookup, walk-in, conflict and handover. | Throughput, no data loss and accessibility. |
| Knowledge/Domain Owner | Applicability, standards, evidence, intelligence, decision and outcome. | Traceability and human authority. |
| Privacy/Security | Sensitive access, rights, incident, retention/deletion and evidence. | Minimum data and complete audit. |
| Support/SRE | Alert triage, scoped access, provider incident, rollback and recovery. | Runbook effectiveness and least privilege. |

# 14. Frontend whole-system qualification

| Area | Release requirement |
| --- | --- |
| Information architecture | Organisation/client/event/phase context is unambiguous; cross-event context distinct. |
| Task completion | Critical role journeys complete without training-by-engineer or hidden operations. |
| State completeness | Empty, loading, offline, queued, partial, stale, conflict, denied, error, success and superseded implemented. |
| Authority | Consequential action shows scope, effect, evidence, approver and reversal/next step. |
| Data density | Desktop/tablet/mobile views prioritise work; no critical horizontal-only interaction. |
| Privacy | Sensitive fields masked; URLs, DOM, cache, analytics and screenshots minimise data. |
| Consistency | Shared status, workflow, evidence, decision, notification and error patterns behave consistently. |
| Recovery | Failure screen names the affected component operationally, preserves work and gives safe action. |
| Performance | Interaction, navigation, list/table/canvas and live-update budgets pass under reference load. |
| Accessibility | Equivalent keyboard/screen-reader/zoom/touch/no-colour journeys, not an alternate reduced product. |

# 15. Mandatory frontend evidence

| ID | Requirement |
| --- | --- |
| S12-F01 | Every top-level route and critical state is mapped to an owning role, requirement and browser test. |
| S12-F02 | Event switch clears/re-scopes cached lists, recent items, drafts, subscriptions and background work. |
| S12-F03 | All business-critical forms preserve entered work safely across validation and recoverable failure. |
| S12-F04 | Every destructive/consequential action previews exact scope, exclusions, downstream effect and recovery. |
| S12-F05 | No permission or status truth is calculated only in the client. |
| S12-F06 | Offline/pending/synced/conflict/rejected states are visibly distinct and reconcile without hidden loss. |
| S12-F07 | Tables, charts, canvases and timelines have accessible equivalent meaning and operation. |
| S12-F08 | 360/768/1280 layouts pass; 320/360 critical guest/operator tasks pass where supported. |
| S12-F09 | Keyboard, screen reader, 200% zoom, touch target, focus, error and no-colour meaning pass. |
| S12-F10 | Slow 3G/high latency/provider timeout does not create duplicate action or unusable loading trap. |
| S12-F11 | Live updates do not steal focus, reorder active work unexpectedly or erase local input. |
| S12-F12 | Sensitive data does not persist after timeout, role/event switch, logout or privacy reset. |
| S12-F13 | Pilot Control Room shows truthful health, fallback, incidents, ownership and stop criteria. |
| S12-F14 | Release Evidence Dashboard distinguishes claimed, verified, stale, failed, waived and not applicable. |
| S12-F15 | A Critical defect or missing gate cannot be hidden by aggregate progress or readiness score. |
| S12-F16 | Support paths are visible, role-appropriate and do not require broad sensitive access. |
| S12-F17 | User-facing copy is dignified, plain, non-accusatory and operationally precise under failure. |
| S12-F18 | Representative role observations are recorded, corrected and retested on the exact candidate. |

# 16. Responsive, browser and device matrix

| Surface | Required matrix |
| --- | --- |
| Guest mobile | Supported iOS/Android browsers; 320/360/390 widths; slow network, keyboard and screen reader. |
| Staff mobile/tablet | 360/768 widths; portrait/landscape where relevant; touch, camera/scanner and interruptions. |
| Desktop admin | 1280 and larger supported browsers; keyboard-only, zoom and large datasets. |
| Layout studio | Pointer/touch/keyboard alternatives, zoom/pan, snapshot/restore and performance. |
| Gate/EDR | Approved device models, cameras, glare/low light/damaged screen/print and offline duration. |
| Printer/card | Approved browsers/render engines, template versions, print size and QR quality. |
| Assistive tech | Named screen reader/browser combinations and manual task scripts. |
| Network | Online, slow, high latency, packet loss, partition, captive/failed state and reconnect. |

## 16.1 Compatibility decision

The exact supported browser/device list is a release decision recorded in the support policy. Unsupported combinations receive a clear message and equivalent operational route; the system must not fail ambiguously.

# 17. Accessibility acceptance

| Dimension | Required evidence |
| --- | --- |
| Semantics | Landmarks, headings, names/roles/values and meaningful reading order. |
| Keyboard | All critical actions, dialogs, tables, filters, canvases and recovery without pointer trap. |
| Focus | Visible focus, sensible movement, restoration and no live-update theft. |
| Forms | Programmatic labels, instructions, error summary, inline error and preserved input. |
| Colour/contrast | WCAG 2.2 AA target; status not colour-only; high-pressure visibility. |
| Zoom/reflow | 200% zoom and narrow reflow without loss, overlap or forced two-dimensional scroll except true canvas/data. |
| Screen reader | Observed guest and staff journeys on approved combinations. |
| Touch | Target size, spacing, gestures with alternatives and one-handed event-day use. |
| Motion/time | Reduced motion, pause/control and timeout warning/extension where permitted. |
| Media/scanning | Camera denial, non-camera alternative and sound-independent feedback. |
| Charts/canvas | Equivalent data/table/controls and meaningful announced state. |
| Cognitive load | Plain language, stable navigation, confirmation, recovery and no deceptive choice. |

# 18. Performance and capacity qualification

| Workload | Measure |
| --- | --- |
| 600-guest import | Validation/quarantine/promotion time, memory, retry and no partial corruption. |
| Guest directory/RSVP | Search/filter/update latency at reference population and concurrent staff load. |
| Campaign | Audience build, preview, job creation, provider throughput, inbound webhook and retry backlog. |
| Layout/seating | Large layout interaction, 500+ solve, infeasibility and manual edit/publish. |
| Credential rendering | Batch issue/render/delivery, regeneration and storage/provider limits. |
| EDR | Nine devices/15 sessions, online and offline burst, lookup/conflict/capacity and SSE fan-out. |
| Intelligence | Knowledge evaluation, readiness, evidence, alert and decision under reference corpus. |
| Portfolio | Approved cross-event corpus query, suppression and export. |
| Recovery | Queue drain, projection rebuild, restore and reconciliation duration. |
| Frontend | Web-vital/interaction budgets on supported devices/network and long lists/tables/canvas. |

## 18.1 Budget rule

Numeric targets are ratified before execution and stored with workload, percentile, environment and user impact.

Average latency alone is insufficient; tail latency, timeout, error, queue depth and recovery matter.

Capacity tests include provider quotas and fallback staffing, not only server throughput.

# 19. Offline, partition and reconciliation

| Concern | Required behavior |
| --- | --- |
| Local acceptance | Accepted local EDR action is durable with device/session/event identity and monotonic sequence. |
| Scope | Offline cache contains minimum current-event data and cannot switch event/tenant silently. |
| Replay | Idempotent sync preserves every accepted action and provider receipt. |
| Conflict | Concurrent admission, revocation, walk-in, correction and close conflicts surface for authority. |
| Revocation | Lost credential/device policy applies online and after sync according to versioned rule. |
| Late device | Close does not erase unsynced evidence; reconciliation records late arrival and decision. |
| Visibility | Operator sees offline age, queued count, storage/capacity, last sync and fallback action. |
| Recovery | Network flaps, app restart, power loss, clock skew and duplicate delivery do not lose or double effects. |
| Reconciliation | Expected-versus-actual ledgers and checksums close or retain owned exception. |

# 20. Failure and disaster drills

| Injection | Expected system behavior |
| --- | --- |
| Messaging provider outage | No duplicate sends; pending/failure visible; inbound captured; fallback and owner active. |
| Map/geocode outage | Saved venue data remains; degraded feature explained; no corrupted location. |
| Solver unavailable | Published seating remains; manual process and later retry; no silent allocation loss. |
| Object storage outage | Uploads/rendering fail safely; existing authorised assets behavior defined; queue/recovery owned. |
| Database failover | Transactions/idempotency hold; partial effects reconcile; safe degraded/stop behavior. |
| Queue/worker loss | Leases/outbox recover without duplicates; dead letters visible and owned. |
| EDR network partition | Offline operation and later reconciliation preserve accepted events/conflicts. |
| Search/cache failure | Source truth remains; stale/absent results labelled; cross-client access fails closed. |
| FaceGate failure | Biometric lane stops; QR/manual continues; withdrawal/deletion remain available. |
| AI provider failure | Deterministic system and human decisions continue; no invented output. |
| Deployment failure | Health gate stops rollout; automatic/manual rollback follows tested authority. |
| Region/site loss | Restore/runbook/fallback meets ratified recovery targets and records data gap if any. |

# 21. Security qualification

| Area | Required test |
| --- | --- |
| Tenant/event | Cross-client/event IDOR, search, cache, job, export, SSE and timing inference. |
| Auth/session | SSO, signed guest link, rotation, expiry, revocation, fixation, CSRF and stolen session. |
| Permissions | Direct endpoint denial, field masking, role change, support elevation and maker-checker. |
| Input/files | Injection, XSS, SSRF, CSV/formula, MIME/polyglot, malware and unsafe rendering. |
| Credentials/QR | Entropy, signature/lookup, replay, expiry, revocation, enumeration and PII absence. |
| Devices | Provisioning, key storage, loss/revocation, local-data encryption and tamper. |
| Integrations | Webhook signature/replay, scoped credentials, secret rotation and provider compromise. |
| Audit | Append integrity, access, export, privileged action, correlation and tamper attempts. |
| Infrastructure | Network/IAM/KMS/storage/database/queue/search least privilege and dependency scans. |
| Response | Containment, credential rotation, evidence, communication, recovery and post-incident review. |

# 22. Privacy, retention and rights qualification

| Control | Required evidence |
| --- | --- |
| Minimisation | No unnecessary PII in QR, solver, logs, analytics, notifications, exports, AI or FaceGate/Core boundaries. |
| Purpose | Collection, use, communication, cross-event and support access enforce approved purpose. |
| Consent/choice | Guest communication and optional biometric choices are versioned, withdrawable and non-coercive. |
| Restricted fields | Role/purpose masks, access log, timeout/privacy reset and no broad export. |
| Retention | Class assigned at creation; event-close clocks; expired data selected correctly. |
| Deletion/anonymisation | Logged jobs remove payload, preserve minimal audit and survive restore/rebuild. |
| Provider deletion | Communication/FaceGate/storage/provider state reconciled and verified where applicable. |
| Rights case | Access, correction, restriction and deletion controlled end to end. |
| Cross-event | No silent link; Level 2/3 denial; safe cohort/re-identification controls. |
| Pilot | Notice, role access, support, observation evidence and post-event cleanup approved. |

# 23. Observability and operational truth

| Signal | Requirement |
| --- | --- |
| Health | Liveness, readiness and each dependency health reported separately. |
| Service levels | Availability, latency, error, saturation and user/business impact by critical journey. |
| Queues | Depth, oldest age, retry, dead letter, lease and drain progress with owner. |
| Business ledgers | Invited/RSVP/contactable/sent/delivered/credentialed/checked-in/walk-in/no-show/conflict counts and reconciliation. |
| Data freshness | Snapshot, projection, cache, device sync, knowledge, evidence and provider state age. |
| Security/privacy | Denied access, privileged views, export, rights/deletion, key/secret and suspicious enumeration without sensitive payload. |
| Release | Candidate, migration, flag, deploy, error-rate, gate and rollback markers. |
| Pilot | Event phase, devices, queues, fallback, incidents, stop criteria and observer notes. |
| Alerts | Material, actionable, deduplicated, routed, acknowledged, escalated and linked to runbook. |
| Cost | Provider/compute/storage/message usage with named budget owner and anomaly alerts. |

## 23.1 Unknown health

Missing telemetry is Unknown, not Green. A dashboard that cannot see a critical dependency cannot pass readiness. Observability must not become a parallel source of business truth; it reports source-ledger state and reconciliation.

# 24. Backups, restore and continuity

| Asset | Drill requirement |
| --- | --- |
| Primary databases | Point-in-time/full restore to isolated environment; integrity and application compatibility. |
| Object storage | Version/inventory restore, permissions, malware status and deleted-data non-resurrection. |
| EDR snapshots | Published snapshot/signature/version availability and supersession recovery. |
| Knowledge/policy | Repository/version/database consistency and exact published state. |
| Secrets/keys | Inventory, rotation, restore/escrow where approved and consumer verification. |
| Search/projections | Rebuild from source; no stale permission or deleted data. |
| Device state | Lost device revocation, replacement provisioning and queued-event recovery. |
| Runbooks/config | Versioned, available during primary-system outage and role-accessible. |
| Continuity | Manual/offline routes, printed/secure reference where approved and return-to-system reconciliation. |

## 24.1 Recovery evidence

Record recovery point achieved, recovery time, lost/unavailable interval, integrity checks and owner acceptance.

Restore tests include revocation, deletion, restriction and tenant isolation—not only record counts.

Backups are not a justification for indefinite sensitive-data retention.

# 25. Incident and support readiness

| Capability | Required result |
| --- | --- |
| Severity/priority | Canonical incident classification, user impact and decision authority. |
| On-call | Named primary/secondary, hours, contact, acknowledgement and escalation. |
| Runbooks | Detection, diagnosis, containment, fallback, recovery, verification and communication. |
| Provider escalation | Account/reference, severity route, evidence, workaround and exit criteria. |
| Support access | Just-in-time, case/purpose, minimum role, expiry, enhanced audit and review. |
| Status communication | Internal/client/guest messages approved, factual, privacy-safe and owned. |
| Handover | Open incidents, queues, decisions, workarounds, risk and receiver acknowledgement. |
| Post-incident | Timeline, cause, impact, response, evidence, actions, owners and learning proposal. |
| Knowledge | Runbooks and support lessons follow controlled publication, never automatic doctrine change. |

# 26. AI shadow-mode release gate

| Dimension | Pass condition |
| --- | --- |
| Grounding | Every operational claim cites authorised event fact, approved knowledge or permitted cross-event entry. |
| Absence | Missing fact is stated as unavailable; no plausible invention. |
| Confidence | Confirmed/Reported/Inferred and limitations are accurate and visible. |
| Authority | AI cannot approve, decide, send, publish, execute or alter doctrine. |
| Safety | Protected/specialist domains route correctly and do not create unsafe confidence. |
| Privacy | Retrieval/output respects role, event/client, purpose, tier and minimum fields. |
| Accuracy | Gold cases and reference-event outputs meet ratified field-level thresholds. |
| Calibration | Confidence and abstention behavior are reviewed; severe errors are not averaged away. |
| Resilience | Timeout/provider failure preserves deterministic operations and human workflows. |
| Audit | Exact inputs, retrieved records, knowledge/model/prompt/config and output are reconstructable. |

## 26.1 Production position

Passing shadow evaluation permits only the exact AI uses approved by the CEO and specialists. Deterministic operation cannot depend on AI availability, and consequential actions retain named human confirmation.

# 27. FaceGate release gate

| Gate | Pass condition |
| --- | --- |
| Legal/privacy/security | Exact event/jurisdiction/purpose/provider/model/consent/retention approval current. |
| Choice | Consent, refusal, withdrawal and equally usable QR/manual alternative observed. |
| Isolation | No biometric payload/provider reference in Core, EDR, general audit, logs, analytics or backups. |
| Accuracy/fairness | False/failed/multiple match, acquisition and subgroup evidence/uncertainty accepted. |
| Authority | FaceGate cannot write attendance; EDR independently decides and reconciles assertion. |
| Deletion | Withdrawal immediate block and verified provider/local deletion observed. |
| Failure | Provider/FaceGate/EDR outage activates safe fallback with adequate capacity. |
| Mode | Supervised shadow completed before any access-decision use; exact production stage separately authorised. |

# 28. Cross-event learning release gate

| Gate | Pass condition |
| --- | --- |
| Policy/legal | Purpose, client-contract, privacy tier, retention and enabled stage approved. |
| Identity | PersonProfile optional; no silent/cross-client/biometric link; unlink/correction works. |
| Privacy | Level 2/3 and named guest cross-client denial; no enumeration or source-client leak. |
| Learning | Verified source, one-event-candidate, corroboration and Curator second-person approval. |
| Cohort | Small-cell, distinctness, dominance, differencing and export controls resist re-identification. |
| Application | History creates question/recommendation; current event authority verifies. |
| Doctrine | KnowledgeChangeProposal cannot self-publish and AI cannot promote. |
| Disposition | Correction/revocation/retention/deletion propagate through projections/backups. |

# 29. Whole-system reconciliation

| Ledger / source | Must reconcile |
| --- | --- |
| Guest lifecycle | Raw/quarantine/working/candidate/EventGuest promotions, merges, reversals and totals. |
| RSVP/headcount | Invited, accepted, declined, pending, household/plus-one entitlements and exceptions. |
| Communications | Audience, opted-out, jobs, provider delivery, inbound, failures and follow-up. |
| Seating | Eligible guests, reservations, assignments, unseated, capacity and published version. |
| Credentials | Eligible, issued, delivered, revoked, regenerated, current and stale versions. |
| EDR | Snapshot population, scans, admissions, denied/referred, duplicate, walk-in, no-show, conflicts and close. |
| Standards/intelligence | Applicable standards, evidence, readiness, alerts, decisions, actions and verified outcomes. |
| FaceGate | Consented/enrolled/asserted/fallback/withdrawn/deleted and provider inventory where enabled. |
| Cross-event | Eligible candidates, approvals, links, queries, disputes, retention and suppressed results. |
| Providers | Requests, idempotency, webhooks/receipts, retries, dead letters and unresolved differences. |
| Audit | All consequential actions, privileged access, overrides, exceptions and release decisions. |

## 29.1 Reconciliation outcome

matched; explained timing difference; accepted authorised exception; unresolved owned discrepancy.

Unresolved discrepancy never disappears into a net total. Store both sides, reason, owner, deadline and decision.

Pilot and production authorisation require all critical ledgers matched or explicitly accepted under named authority.

# 30. Supervised pilot design

| Element | Requirement |
| --- | --- |
| Event selection | Low-enough risk, representative workflows, cooperative client/venue and complete fallback. |
| Scope | Exact clients/event/features/roles/devices/providers/release candidate and disabled capabilities. |
| Participants | Named trained staff, observers, on-call, support, specialists and decision authorities. |
| Guest protection | Approved notices/choices, accessibility, privacy, support and non-digital alternatives. |
| Readiness | Venue/network/power/device/provider/capacity/data/communications/EDR and fallback checks. |
| Stop criteria | Critical safety/privacy/security/data-loss/queue/authority failures and named stop authority. |
| Observation | Structured task, timing, confusion, workaround, error, service impact and dignity evidence. |
| Incidents | Normal incident process; pilot status never hides production-impacting issue. |
| Reconciliation | All ledgers, devices, provider state, incidents, decisions and data cleanup. |
| Review | Independent findings, defect severity, corrections/retests, residual risk and CEO decision. |

## 30.1 Pilot does not equal permission

Pilot authority is limited to the approved event and scope. A successful pilot is required evidence for—but is not itself—the general production decision. A changed candidate, provider, policy or risk posture requires impact review and relevant replay.

# 31. Pilot Control Room frontend

| Panel | Required behavior |
| --- | --- |
| Header | Exact release/event/phase, pilot mode, enabled/disabled capabilities and authority. |
| Readiness | Domain gates, Unknown/stale/exception, owner, evidence and latest safe action. |
| Live health | Services/providers/devices/network/queues/snapshot freshness and fallback capacity. |
| Operations | Arrival/check-in, communications, programme/dependencies, issues and decision queue. |
| Stop criteria | Current state, threshold/evidence, named authority and immediate action. |
| Incidents | Severity, impact, owner, timer, containment, communication and recovery. |
| Observers | Assigned role/task, timestamped note, impact, evidence and no private free-text leakage. |
| Fallback | QR/manual/offline/concierge routes, staffing and activation status. |
| Handover | Open work, incidents, differences and receiver acknowledgement. |
| Close | Director authority, unsynced devices, unresolved conflicts, ledger status and post-event duties. |

## 31.1 Control Room boundary

It aggregates operational truth but does not replace EDR, domain ledgers or decision authority.

No biometric gallery, broad guest export, hidden client data or one opaque event score.

Unknown health and stale source remain visible under time pressure.

# 32. Release Evidence Dashboard frontend

| View | Required content/actions |
| --- | --- |
| Candidate | Commit/artifact/migration/config/knowledge/policy/provider and environment identity. |
| Gate board | G0-G6 plus domain/cross-cutting gates: claimed, verifying, passed, failed, stale, waived, N/A. |
| Traceability | Requirement → implementation → test → artifact → reviewer → release mapping. |
| Defects | Severity, affected journeys/data, owner, status, workaround, retest and candidate impact. |
| Evidence detail | Exact command/environment/dataset/expected/actual/artifact/reviewer/freshness. |
| Pilot | Scope, observations, incidents, reconciliation, findings and corrections. |
| Residual risk | Risk, exposure, compensating control, owner, expiry and approving authority. |
| Operations | SLO/dashboard/alert/runbook/on-call/support/rollback readiness. |
| Decision | Options, conditions, rollout stage, stop/rollback rules, approvals and CEO record. |
| History | Prior candidates, superseded evidence, release/rollback/revocation and post-release review. |

## 32.1 Truthful aggregation

The dashboard may summarise progress but cannot average away a failed critical gate. It must expose the weakest blocking dimension and distinguish evidence missing from evidence failed.

# 33. Canonical release gates G0-G6

| Gate | Pass evidence |
| --- | --- |
| G0 Blueprint ratified | CEO approval and architecture decision record. |
| G1 Foundation safe | Isolation, permission, audit, migration, secret and deployment evidence. |
| G2 Domain acceptance | Every Slice 1-11 frontend/backend criterion and independent report accepted. |
| G3 Reference event | 600-guest lifecycle, load, offline, conflict, failure, recovery and reconciliation evidence. |
| G4 AI shadow mode | Accuracy, grounding, calibration, privacy, safety and human-control evaluation. |
| G5 Supervised pilot | Real-event observation, incident review, full reconciliation and corrected findings. |
| G6 Production authorisation | CEO decision, exact scope/stage, support, rollback, monitoring and specialist conditions. |

## 33.1 Gate validity

Each gate records candidate, environment, evidence, reviewer, conditions, expiry and dependencies.

A changed dependency invalidates only the affected evidence but blocks any gate that depends on it.

Waiver is unavailable for hard invariants, Critical defects, missing legal authority or unknown rollback.

# 34. Defect and exception policy

| Class | Release treatment |
| --- | --- |
| Critical | Release/pilot stop. Zero unresolved at G5/G6; no waiver. |
| High | Must close and retest unless exceptional policy explicitly permits a non-critical bounded risk; default block. |
| Medium | Owner, workaround/impact, target date and explicit release review. |
| Low | Tracked with owner and normal prioritisation; cannot hide systemic usability/accessibility pattern. |
| Hard invariant violation | Always blocking regardless of conventional severity label. |
| Evidence gap | Treated as Unknown/blocking for the affected gate, not as passed. |
| Flaky test | Not accepted evidence until cause is fixed or deterministic alternative independently proves the requirement. |
| Waiver/exception | Exact scope, rationale, compensating control, authority, expiry, monitoring and closure; never relabelled Green. |

# 35. Rollout and production enablement

| Stage | Permitted behavior | Promotion gate |
| --- | --- | --- |
| 0 Dark deploy | Production code/infrastructure present; all user capability flags off. | Health/migration/security smoke and rollback. |
| 1 Internal | Maison Doclar test users and synthetic records only. | Critical journey and observability pass. |
| 2 Pilot | One approved real event/client, supervised, full fallback. | G0-G4 and pilot plan/stop authority. |
| 3 Limited production | Named events/roles/capabilities with enhanced monitoring. | G5 accepted and CEO bounded approval. |
| 4 Controlled scale | Gradual event/client expansion within capacity/support policy. | Trend/SLO/incident/reconciliation review. |
| 5 General authorised use | Only capabilities whose legal/privacy/security/business gates support it. | G6 and continuing release policy. |

## 35.1 Feature-specific gates

AI, FaceGate, cross-client learning, exports, staff policies and other high-risk capabilities retain separate flags and approvals.

General platform approval does not activate a disabled specialist capability.

Rollout stage is reversible and monitored against explicit stop thresholds.

# 36. Rollback, kill switches and forward fix

| Trigger | Required response |
| --- | --- |
| Security/privacy breach | Contain, revoke access/keys, disable affected capability, preserve evidence and follow incident authority. |
| Data loss/corruption | Stop writes/rollout, isolate, restore/reconcile and obtain domain acceptance. |
| Migration failure | Abort/rollback where safe or execute rehearsed forward fix; no ad hoc destructive repair. |
| Performance/queue overload | Throttle/disable non-critical work, activate fallback, scale within plan and protect event-day paths. |
| Provider outage | Circuit/open fallback, preserve idempotent work and reconcile on recovery. |
| Frontend critical defect | Disable affected flow/flag or rollback bundle; provide operational alternative. |
| AI/FaceGate issue | Disable specialist capability without disabling deterministic/QR/manual operation. |
| Pilot stop | Event Director/authorised lead activates safe operating fallback and records decision. |
| Post-release regression | Freeze promotion, compare candidate, rollback/disable, communicate and verify recovery. |

## 36.1 Rollback proof

Rollback preserves accepted business events, revocations, withdrawals, deletions, audit and reconciliation obligations.

Database compatibility and forward-fix are rehearsed; never assume application rollback reverses a migration safely.

Kill switches are role-controlled, audited, tested and available when primary UI is degraded.

# 37. Support and operating readiness

| Asset | Exit requirement |
| --- | --- |
| Service catalogue | Owners, dependencies, data classification, SLOs and support hours. |
| Runbooks | Start/stop, degraded mode, queues, providers, devices, migration, restore, rollback and reconciliation. |
| On-call | Primary/secondary, escalation, acknowledgement and handover rehearsed. |
| Access | Least-privilege support roles, JIT process, break-glass, expiry and review. |
| Training | Role-based product, privacy, security, event-day, incident and fallback training completed. |
| Provider contacts | Contract/SLA, support routes, account IDs, severity and escalation. |
| Known issues | User impact, workaround, owner, monitoring and target; none Critical. |
| Client/guest support | Approved channels, response ownership, privacy verification and accessibility. |
| Change management | Release notes, capability flags, affected roles, training delta and rollback communication. |
| Post-release review | Scheduled checkpoint, metrics, incidents, feedback, reconciliation and decision owner. |

# 38. Service levels and monitoring

| Class | Required definition |
| --- | --- |
| Critical guest self-service | Availability/latency/error and fallback for RSVP/card/assistance. |
| Communications | Job creation, provider delivery, inbound freshness, backlog and dead letter. |
| Planning | Layout/seating/credential publication latency and integrity. |
| Event day | EDR local acceptance, online resolution, sync lag, conflict queue and device health. |
| Intelligence | Source freshness, evaluation/alert delay and decision visibility. |
| Privacy/security | Rights/deletion deadlines, privileged access, suspicious denial/enumeration and key age. |
| Recovery | RPO/RTO, queue drain, restore, projection rebuild and ledger reconciliation. |
| Support | Acknowledgement, triage, escalation and resolution by severity. |

## 38.1 Alert quality

Alert only on actionable material conditions; include impact, scope, evidence, owner, next action and runbook.

Deduplicate/bundle correlated failures and test notification/provider outage.

An unattended alert channel or alert without authority cannot pass operations readiness.

# 39. Build sequence

| WP | Build unit | Exit evidence |
| --- | --- | --- |
| S12-01 | Entry audit, release registry, traceability/evidence graph and immutable candidate. | All Slice 1-11 evidence mapped; blockers explicit. |
| S12-02 | Production-like environment, synthetic data factory and scenario orchestrator. | Repeatable clean seed/reset/checksum pass. |
| S12-03 | Whole-system contract, migration, permission and integration qualification. | No scope/authority/compatibility regression. |
| S12-04 | Frontend route/state inventory and critical role journey automation. | S12-F01-F18 coverage established. |
| S12-05 | Responsive, device and accessibility observed qualification. | Supported matrix passes with corrections. |
| S12-06 | 600-guest performance, concurrency and provider-capacity qualification. | Budgets/fallback capacity accepted. |
| S12-07 | Offline/device partition, replay and whole-ledger reconciliation harness. | No accepted event lost; conflicts visible. |
| S12-08 | Failure, disaster, backup/restore, rollback and continuity drills. | Owned recovery and integrity pass. |
| S12-09 | Security, privacy, retention/deletion and rights qualification. | No Critical leak/bypass/disposition defect. |
| S12-10 | Observability, SLOs, alerts, incident and support readiness. | On-call/runbooks/telemetry accepted. |
| S12-11 | AI shadow, FaceGate and cross-event specialist release gates. | Each capability remains independently bounded. |
| S12-12 | Full synthetic Lagos reference event rehearsal. | Lifecycle and all critical ledgers reconcile. |
| S12-13 | Pilot Control Room and Release Evidence Dashboard. | Truthful operational/release UX passes. |
| S12-14 | Supervised pilot preparation, training, approvals and dry run. | Go/no-go and stop/fallback readiness accepted. |
| S12-15 | Supervised pilot execution, close and reconciliation. | Field evidence/incidents/findings complete. |
| S12-16 | Defect correction, independent regression and release-candidate freeze. | Zero Critical; exact evidence current. |
| S12-17 | G0-G6 review, CEO controlled authorisation, staged release and handoff. | Exact scope/stage/rollback/support recorded. |

# 40. Test strategy

| Layer | Required coverage |
| --- | --- |
| Static/unit | Types, schemas, invariants, state machines, permission policy, format/lint and dependency scans. |
| Property/fuzz | Identity, tenant/event scope, idempotency, ordering, offline replay, thresholds and parsers. |
| Database/migration | Constraints, concurrency, production-like clone, rollback/forward and data compatibility. |
| Contract | APIs/events/snapshots/providers/webhooks/model/knowledge/policy and consumer compatibility. |
| Integration | Database, queues, storage, search, cache, notifications, devices and service identity. |
| Browser/component | All routes/components/states, real interaction and regression. |
| Accessibility/usability | Automated plus manual/observed representative role journeys. |
| Security/privacy | Threats, permissions, sensitive fields, retention/deletion, rights and incident. |
| Performance/load | Reference workload, concurrency, quotas, saturation, tail latency and recovery. |
| Offline/failure | Partitions, process/provider/data/deploy loss, replay, restore, rollback and reconciliation. |
| AI/FaceGate/cross-event | Separate shadow/specialist gates and authority denial. |
| Pilot/field | Real event, observed roles, incidents, fallback, close and ledger reconciliation. |
| Clean room | Fresh checkout/environment/data, migrations, full suite, evidence and staged deploy. |

# 41. Canonical acceptance scenarios

| ID / scenario | Expected result |
| --- | --- |
| A01 | Cross-client isolation - Two clients cannot cross-read, search, export, cache or infer records. |
| A02 | Event switch - Caches, recent items, drafts, subscriptions and jobs remain correctly scoped. |
| A03 | Malformed intake - Raw source immutable; invalid records quarantined; no guest promoted/count corrupted. |
| A04 | Duplicate proposal - Exact/fuzzy candidates require authorised human merge/link. |
| A05 | Reverse identity - Incorrect identity link reverses without deleting event history. |
| A06 | Accessible RSVP - Low-bandwidth mobile RSVP completes with keyboard and screen reader. |
| A07 | Signed-link revocation - Revoked guest link cannot be replayed. |
| A08 | Consent enforcement - Opted-out guest campaign rejected before job creation. |
| A09 | Webhook idempotency - Duplicate provider webhook has one business effect. |
| A10 | Inbound delay - Reply during provider delay appears in thread and follow-up queue. |
| A11 | Layout history - Prior snapshot restores without overwriting published history. |
| A12 | Solver determinism - Identical input/version produces identical result. |
| A13 | Impossible seating - Conflict is identified/explained; no fabricated allocation. |
| A14 | Manual allocation - Edit retains reason, actor, before/after and approval. |
| A15 | QR privacy - Payload contains no PII and resists enumeration/tamper. |
| A16 | Credential revocation - Online and offline policy reject revoked credential as specified. |
| A17 | Scan environment - Glare, low light, damaged screen and print conditions follow tested route. |
| A18 | Offline fleet - Nine devices reconnect/reconcile without lost accepted events. |
| A19 | Concurrent admission - Two offline admissions preserved and conflict surfaced. |
| A20 | Lost device - Revoke one device without affecting others; local access blocked. |
| A21 | Snapshot correction - Superseding EDR snapshot preserves lineage and integrity. |
| A22 | Close authority - Non-Director device cannot close runtime session. |
| A23 | EDR reconciliation - Checked-in/no-show/walk-in/conflict/unknown reconcile exactly. |
| A24 | Evidence before Green - Standard becomes Green only after authorised evidence verification. |
| A25 | Evidence expiry - Expired evidence returns readiness to stale/attention. |
| A26 | Protocol contradiction - Recommendation blocks and routes specialist review. |
| A27 | AI explanation - Recommendation shows inputs, knowledge/model version, confidence and limits. |
| A28 | AI authority denial - AI cannot approve, publish, message, execute or alter doctrine. |
| A29 | Biometric withdrawal - Future matching stops immediately after consent withdrawal. |
| A30 | Biometric deletion - Retention sweep verifies provider face/collection deletion. |
| A31 | FaceGate outage - Guest uses equal non-biometric route. |
| A32 | Cross-event link - Unauthorised reviewer denied; match proposal never auto-links. |
| A33 | Learning promotion - Verified lesson still requires knowledge approval before publication. |
| A34 | Multi-system outage - Message, solver, database and storage outages show owned recovery. |
| A35 | Supervised pilot - Every operational ledger reconciles before release decision. |
| A36 | Migration rollback - Failed migration follows rehearsed rollback/forward fix without history loss. |
| A37 | Backup restore - Restored system preserves tenant isolation, revocation, deletion and audit. |
| A38 | Queue recovery - Worker loss/redeploy creates no duplicate send, credential, assertion or ledger effect. |
| A39 | Role journey - Each representative role completes critical work without engineering help. |
| A40 | Frontend states - All named loading/offline/stale/conflict/denied/partial/error states function accessibly. |
| A41 | Sensitive telemetry - No prohibited data in URL, DOM after reset, logs, traces, analytics, export or support. |
| A42 | Provider credential rotation - Inventory and coordinated verification prevent partial/stale consumer access. |
| A43 | Alert ownership - Critical alert routes, acknowledges, escalates and runs the correct playbook. |
| A44 | Pilot stop - Named authority activates fallback/stop without losing evidence or creating guest harm. |
| A45 | Pilot hotfix - Changed commit becomes new candidate and affected gates replay. |
| A46 | Feature-specific authority - General release cannot activate unapproved AI/FaceGate/cross-client capability. |
| A47 | Evidence freshness - Evidence from a prior candidate cannot pass changed release silently. |
| A48 | Release dashboard - Critical failure remains visible and cannot be averaged into Green. |
| A49 | Staged rollout - Canary stop/rollback preserves accepted events and privacy duties. |
| A50 | Clean-room release - Fresh build/deploy/data executes A01-A49 and reproduces evidence on exact candidate. |

# 42. Risks and mitigations

| Risk | Consequence | Mitigation / gate |
| --- | --- | --- |
| Test theatre | Green reports without real proof. | Exact artifacts, independent rerun and observed journeys. |
| Stale evidence | Changed release inherits false assurance. | Candidate hashes and dependency invalidation. |
| Happy-path pilot | Failures appear only in production. | Mandatory injection, stop/fallback and reconciliation. |
| Frontend neglect | Technically correct but unusable system. | S12-F01-F18 and representative observed roles. |
| Synthetic bias | Reference event misses reality. | Pilot, varied data and structured observation. |
| Live-data misuse | Privacy harm during testing. | Synthetic default and approved pilot minimisation. |
| Hidden intervention | System needs engineers to operate. | No-shortcut rule and observer independence. |
| Unreconciled ledgers | Incorrect business picture/release. | Whole-system reconciliation with owned differences. |
| Rollback illusion | Cannot safely reverse release. | Migration/data-aware rehearsed rollback/forward fix. |
| Alert fatigue | Failures unnoticed or ignored. | Material owned alerts and exercises. |
| Capability creep | AI/biometrics/cross-client enabled broadly. | Independent flags/gates and bounded CEO decision. |
| Premature scale | Support/capacity fails. | Staged rollout and monitored promotion criteria. |

# 43. Open decisions requiring ratification

| Decision | Recommended default | Owner / gate |
| --- | --- | --- |
| Pilot event | Low-risk representative event with full manual/QR fallback. | CEO/Event Director. |
| Supported matrix | Explicit browsers/devices/assistive tech; unsupported gets equivalent route. | Product/Accessibility/Operations. |
| Performance budgets | Journey-specific percentiles and queue/recovery limits before test. | CTO/SRE/Product. |
| RPO/RTO | Risk-based per data/service class, tested before release. | CTO/SRE/CEO. |
| High defects | Default block; exception only under ratified bounded non-critical policy. | CEO/Acceptance Lead. |
| Rollout stages | Dark → internal → pilot → limited → controlled scale. | CEO/Release Manager. |
| Pilot stop authority | Event Director primary; named incident/security/privacy overrides. | CEO. |
| Observation cohort | Representative roles/access needs; no covert guest research. | Product/Privacy/Accessibility. |
| AI release | Advisory functions only after G4; execution remains human-confirmed. | CEO/Security/Privacy. |
| FaceGate release | Separate event-specific authority; default off. | CEO/Legal/Privacy/Security. |
| Cross-client learning | Only exact approved policy/stage; default off. | CEO/Legal/Privacy. |
| Post-release review | Early checkpoint plus event-by-event review during limited stage. | CEO/Operations. |

# 44. Required release evidence

Immutable release-candidate manifest with commit/artifact/migration/config/knowledge/policy/provider/flag versions.

Complete requirements/implementation/test/evidence/reviewer/release traceability for Slices 1-12.

Clean environment/data creation, seed/reset, migration/rollback and deployment evidence.

All format/lint/type/unit/property/database/contract/integration/browser/accessibility/security/privacy/load/offline/failure tests with exact commands/results.

Responsive/browser/device/assistive matrix and observed role task evidence.

600-guest synthetic reference event script, results, fault injections and full ledger reconciliation.

Security threat/penetration, privacy/retention/rights, backup/restore, credential rotation and incident evidence.

AI shadow, FaceGate and cross-event specialist gate evidence and exact disabled/enabled states.

Pilot plan, approvals, training, readiness, observations, incidents, stop/fallback decisions, close and reconciliation.

Defect register, corrections/retests, residual risk, known issues and waivers/exceptions.

SLOs, dashboards, alerts, runbooks, on-call, provider escalation, support access and post-release review.

Independent acceptance report and CEO decision binding exact scope, stage, conditions, expiry and rollback point.

# 45. Slice 12 exit gate

| Gate dimension | Pass condition |
| --- | --- |
| Candidate | Exact code, artifacts, migrations, config, knowledge/policies, providers and flags frozen. |
| Traceability | No orphan requirement, screen, API, migration, flag, test or evidence. |
| Domains | All Slice 1-11 acceptance remains valid on the integrated candidate. |
| Frontend | All critical role journeys, states, devices and accessibility evidence accepted. |
| Reference event | Full synthetic lifecycle and mandatory failure scenarios pass at target scale. |
| Reliability | Offline, failure, backup/restore, rollback and reconciliation prove no hidden loss. |
| Security/privacy | No Critical defect; isolation, permission, minimisation, retention, deletion and rights pass. |
| Specialist features | AI, FaceGate and cross-event capabilities obey separate exact gates/flags. |
| Pilot | Supervised real-event evidence, incidents, observations and ledgers reconciled. |
| Operations | SLOs, monitoring, alerts, runbooks, on-call, support and provider escalation ready. |
| Defects | Zero unresolved Critical/hard-invariant violation; every residual risk owned and authorised. |
| Authority | G0-G6 pass; CEO records exact controlled production authorisation and rollback authority. |

Final production rule

The system is done only when intended users can operate the complete event lifecycle through usable, accessible and resilient interfaces; every consequential state is governed by canonical data, evidence and authority; the reference event and supervised pilot pass; and the CEO explicitly authorises production.

# Appendix A - Release evidence envelope

| Field group | Minimum content |
| --- | --- |
| Candidate | release_id, commit/tag, artifact digests, migrations, config, policies/knowledge, flags and environment. |
| Requirement | Stable source/requirement ID, owner, criticality and gate. |
| Execution | Test/scenario, command, dataset, environment, time and executor. |
| Result | Expected, actual, pass/fail/blocked, logs/report/artifact checksums and defects. |
| Review | Independent reviewer, date, finding, correction and retest. |
| Freshness | Dependency hashes, expiry and invalidation events. |
| Approval | Gate, authority, conditions, scope, time, expiry/revocation and receipt. |

# Appendix B - Pilot observation envelope

| Field group | Minimum content |
| --- | --- |
| Context | pilot/release/event/phase, role, device/network and task. |
| Observation | Timestamp, what happened, user action, system state and evidence reference. |
| Impact | Task/service/guest/data/safety/privacy impact and severity. |
| Intervention | Who intervened, authorised route, workaround/fallback and result. |
| Finding | Usability/defect/training/runbook/data/process category and reproducibility. |
| Ownership | Owner, target, stop/release impact and status. |
| Closure | Correction, retest, reviewer, residual risk and linked decision. |

# Appendix C - Reconciliation certificate

| Check | Required evidence | Blocking default |
| --- | --- | --- |
| Release/snapshot | Exact candidate and EDR/business source versions. | Yes. |
| Devices | All provisioned devices/sessions accounted for; unsynced/late state resolved. | Yes. |
| Guest/RSVP | Promotion, household/plus-one and final headcount agree. | Yes. |
| Communications | Jobs/provider receipts/inbound/failures/dead letters reconcile. | Yes. |
| Seating/credentials | Published assignment, current credential, revocation/regeneration reconcile. | Yes. |
| EDR | Scans/admissions/walk-ins/no-shows/conflicts/capacity/close reconcile. | Yes. |
| Intelligence | Evidence/readiness/decisions/actions/outcomes reconcile. | Yes. |
| Specialist providers | FaceGate/cross-event/other enabled scope inventory reconciles. | Yes, if enabled. |
| Incidents | All incidents, overrides, exceptions and follow-up owned. | Yes. |
| Sign-off | Domain owners, Event Director and independent reviewer accept. | Yes. |

# Appendix D - CEO production decision record

| Field group | Minimum content |
| --- | --- |
| Candidate | Exact release/commit/artifact/migration/config/policy/knowledge/provider versions. |
| Scope | Organisations/clients/events, users/roles, capabilities, environment/region and rollout stage. |
| Gates | G0-G6 status, evidence references, reviewers and expiry. |
| Pilot | Event/scope, observations, incidents, reconciliation and material findings. |
| Risk | Open defects, residual risks, compensating controls, owners and deadlines. |
| Operations | SLOs, monitoring, support, on-call, provider escalation and post-release review. |
| Recovery | Rollback target, triggers, authority, kill switches and verified rehearsal. |
| Decision | Approve/conditional/reject/pause; rationale, conditions, effective time and revocation. |

# Appendix E - Traceability anchors

| Source anchor | Slice 12 response |
| --- | --- |
| Blueprint Slice 12 scope | Reference event, failure drills, usability, pilot, reconciliation and decision. |
| Blueprint frontend | Complete role journeys, Pilot Control Room and Release Evidence Dashboard. |
| Blueprint backend | Load/offline harness, observability, backups, incidents and release package. |
| Blueprint acceptance | All gates, zero Critical, field evidence, rollback and support. |
| Blueprint exit | CEO controlled production authorisation. |
| Blueprint 14 | Security, privacy, retention, rights and specialist controls. |
| Blueprint 16 | Service health, workers, credential rotation, backups, alerts and ledgers. |
| Blueprint 17 | Evidence hierarchy, synthetic Lagos reference event and field readiness. |
| Blueprint gates | G0-G6 and cross-cutting event/permission/accessibility/offline/performance/privacy/recovery/field gates. |
| Acceptance catalogue | A-01 to A-35 retained and expanded as A01-A50. |
| Product laws | S12-L01-L20. |
| Frontend | S12-F01-F18. |
| Final definition | Usable complete lifecycle, governed truth, reference event, pilot and explicit CEO authority. |

End of Slice 12 Implementation Specification and Build Plan v1.0