MAISON DOCLAR

# Slice 2 Implementation
Specification and Build Plan

Event creation and guest intake: controlled ingestion, quarantine, identity review and operational guest directory

RATIFIED CONTEXT: The Canonical Build Blueprint v1.0 controls. Slice 1 is the required platform foundation. This document proposes the executable scope for Slice 2; build work begins only after its decisions are ratified and Slice 1 exit evidence is accepted.

Owner

George Lawson, CEO, Maison Doclar

Version 1.0 • Proposed for Slice 2 ratification

2 September 2026

# Document control and ratification

| Control | Position |
| --- | --- |
| Status | Implementation specification proposed for CEO ratification |
| Scope | Slice 2 — Event creation and guest intake |
| Controlling source | Canonical Build Blueprint v1.0; accepted Slice 1 foundation contracts |
| Build method | Small verified milestones; frontend and backend delivered together |
| Data posture | Synthetic data and authorised test files only until production gates are separately passed |
| Change rule | Material departure requires an architecture decision before implementation |
| Next slice gate | Slice 3 cannot begin until Slice 2 acceptance and identity/retention decisions are approved |

## Ratification decisions

| ID | Decision | Recommended position |
| --- | --- | --- |
| S2-D01 | Approve EventGuest as the event-operational identity; PersonProfile is optional and never automatic | Approve |
| S2-D02 | Approve the Vela quarantine chain: immutable raw → working → candidate → authorised promotion | Approve |
| S2-D03 | Approve proposed retention defaults: raw 90 days after batch resolution; working/rejected 180 days; configurable shorter policy wins | Approve as operational defaults; legal/client policy may shorten |
| S2-D04 | Approve exact duplicate blocking and fuzzy suggestion-only behaviour; no automatic merge or cross-event link | Approve |
| S2-D05 | Approve reversible identity links and corrections through append-only ledgers | Approve |
| S2-D06 | Approve 600-row import as the minimum load scenario | Approve |
| S2-D07 | Approve the detailed frontend intake workspace and guest directory as equal Slice 2 deliverables | Approve |
| S2-D08 | Approve staging only; no production guest data during Slice 2 | Approve |

## Contents

1. Objective and success definition

2. Scope, exclusions, dependencies and entry gate

3. Domain architecture and data flow

4. Canonical data model

5. Intake source, file and batch controls

6. Mapping, normalisation and validation

7. Duplicate, identity and household rules

8. Promotion, correction and reversal

9. Permissions, approvals and audit

10. Frontend product architecture

11. Detailed screen specifications

12. APIs, jobs and event contracts

13. Operational intelligence and alerts

14. Security, privacy, retention and localisation

15. Performance, reliability and observability

16. Testing and acceptance

17. Deployment and operational controls

18. Milestone build plan

19. Cursor prompt and completion contract

20. Handover and exit gate

Appendices: permissions, acceptance, file plan and traceability

# 1. Objective and success definition

## 1.1 Objective

Slice 2 turns authorised event context into a trustworthy operational guest directory. It accepts messy source lists without allowing them to corrupt live counts, preserves every raw source, makes normalisation and duplicate judgment visible, and promotes only reviewed records through server-enforced authority.

SLICE 2 OUTCOME: An authorised operator can configure event intake, upload and map a 600-row guest list, resolve validation and duplicate issues, promote approved candidates, review households and contacts, reverse a mistaken promotion or identity link, and prove every action through audit—on desktop, tablet and mobile.

## 1.2 Business outcomes

One event-scoped guest directory becomes the source for later RSVP, communications, seating, credentials and check-in.

Bad, ambiguous or unauthorised source data never affects operational guest counts.

Every promoted field retains source and transformation provenance.

International contacts are normalised without assuming Lagos-only formats.

Identity and household judgments remain explainable, reversible and human-controlled.

Operators can see what needs attention, who owns it and what action will unblock promotion.

## 1.3 Definition of success

| Dimension | Pass condition |
| --- | --- |
| Integrity | Only promoted EventGuest records contribute to operational counts |
| Isolation | No cross-event/client read, search, suggestion, export or inference |
| Quarantine | Raw records remain immutable and replayable; failed imports do not mutate core |
| Identity | Exact conflicts block; fuzzy matches suggest only; no automatic merge/link |
| Frontend | All intake and directory journeys work at 360, 768 and 1280 px with accessible recovery states |
| Scale | 600 rows import, validate, review and promote within stated performance budgets |
| Reversal | Promotion, correction, household move and identity-link reversal preserve history |
| Governance | Identity/retention rules, permissions, audit and acceptance evidence are ratified |

# 2. Scope, exclusions, dependencies and entry gate

## 2.1 Included

Event intake settings, sources and import batches.

CSV/XLSX upload with explicit sheet/header selection and column mapping.

Immutable raw submissions and source-file provenance.

Working records, field-level transformations, warnings and blocking errors.

International phone/email normalisation and address text preservation.

Exact duplicate blocking; fuzzy within-event and governed cross-event match proposals.

Intake candidates, human review, bulk selection and authorised promotion.

EventGuest directory, event-scoped households, contact points, requirements, relationships and source provenance.

PersonProfile link proposal/review/reversal behind explicit permission and policy.

Correction and reversal ledger; import-batch rollback within safe dependency rules.

Deterministic attention counts, quality summaries and owner queues.

Complete responsive frontend, APIs, jobs, tests, runbooks and staging evidence.

## 2.2 Explicitly excluded

Public RSVP forms, guest accounts and self-service.

Outbound communications, templates, delivery events and inbound replies.

Seating, venue layout, credentials, QR, check-in and event-day runtime.

Biometrics or facial recognition.

AI-generated recommendations, automatic identity resolution or knowledge ingestion.

Legacy database migration or direct legacy code reuse.

Production guest data, production deployment or live-event operation.

Destructive deletion of audit, raw source or event history.

Automatic household inference from surname/address alone.

## 2.3 Slice 1 entry assumptions

| Required Slice 1 capability | Evidence before Slice 2 |
| --- | --- |
| Scope chain | Organisation → Client → Event lineage and hostile-ID tests pass |
| Identity/session | Resolved active staff user and secure session |
| Policy | Stable permission catalogue and server-only authorize() contract |
| Audit | Atomic audit support, redaction and correlation IDs |
| Frontend | Responsive app shell, event context and shared mandatory states |
| Data | Prisma/PostgreSQL migrations, scoped repositories and concurrency controls |
| Operations | Green CI, staging, health, logs and rollback workflow |
| Acceptance | Slice 1 dossier and CEO/delegated acceptance |

## 2.4 Dependencies and stop conditions

Approved maximum upload size and storage provider configuration before file persistence.

Approved identity and retention decisions before final acceptance.

Spreadsheet parser and contact-normalisation libraries require recorded dependency decisions.

Malware scanning contract must be available before staging accepts uploads.

Stop if Slice 1 scope enforcement or audit atomicity is incomplete.

Stop if a requirement would expose production guest data or introduce a downstream domain.

Stop if cross-event identity requires lawful/purpose decisions not ratified here.

# 3. Domain architecture and data flow

## 3.1 Bounded components

| Component | Responsibility | Authority |
| --- | --- | --- |
| Core event platform | Event scope, EventGuest, Household, ContactPoint, permissions and directory | Authoritative after promotion |
| Intake/quarantine module | Source assets, mapping, raw/working/candidate state, validation and review | Authoritative before promotion |
| Identity review service | Duplicate proposals, optional PersonProfile link and reversal | Proposal only until authorised human decision |
| Object storage | Encrypted source assets and controlled export artefacts | Bytes only; database stores metadata/checksum |
| Worker | Parse, normalise, validate, match and promote jobs | Idempotent commands; no independent business authority |
| Audit/observability | Audit projection, correlation, metrics, job health and safe errors | Shared Slice 1 contracts |

## 3.2 State flow

Operator creates an intake batch for one trusted Event.

System stores source metadata/checksum and immutable bytes after type/size/malware gates.

Parser writes immutable RawSubmission rows; no core guest record is touched.

Mapping version converts raw fields into WorkingRecord values and transformation provenance.

Validation produces field issues and determines BLOCKED, REVIEW or READY status.

Matcher produces exact/fuzzy proposals; it never merges or links.

Authorised reviewer accepts/rejects candidate and any proposed identity/household decision.

Promotion revalidates current event, policy, mapping, candidate version and duplicates inside one transaction.

Core creates/updates EventGuest and related records; PromotionRecord and audit commit atomically.

Correction or reversal appends ledger entries and superseding links; raw input remains unchanged.

## 3.3 Hard invariants

RawSubmission is immutable and never queried as an operational guest.

Operational counts use EventGuest only.

Every EventGuest belongs to exactly one Event and inherits its organisation/client lineage.

No candidate promotes with a blocking issue, unresolved exact conflict or stale mapping/version.

Fuzzy similarity never creates a merge, household or PersonProfile link automatically.

A match score is evidence, not authority; reason and reviewer are required for acceptance.

No cross-event proposal reveals the other event/client to an unauthorised reviewer.

Promotion and reversal are idempotent and audited.

Source files never become public URLs.

No job trusts event scope supplied only by its payload; it re-resolves lineage.

# 4. Canonical data model

All IDs are opaque UUID-compatible values; timestamps are UTC; event-facing time uses the Event timezone. Physical naming may vary only by approved decision. Every scoped table carries eventId and, where useful for index/isolation, organisationId and clientId.

| Entity | Required fields | Key constraints |
| --- | --- | --- |
| GuestIntakePolicy | id; eventId; allowedSources; requiredFields; duplicatePolicy; retentionPolicyId; status; version | One active version; changes audited |
| ImportBatch | id; organisationId; clientId; eventId; sourceType; status; mappingVersionId?; fileAssetId?; submittedBy; counts; startedAt?; completedAt?; version | Rollback and job boundary; event scoped |
| ImportFileAsset | id; batchId; objectKey; originalName; mediaType; sizeBytes; checksum; malwareStatus; encrypted; retentionUntil | No public URL; immutable checksum |
| ImportMappingVersion | id; batchId; sheetName?; headerRow; fieldMappings; localeHints; createdBy; createdAt | Immutable version; remap creates new version |
| RawSubmission | id; batchId; sourceRow; payload; payloadHash; receivedAt | Immutable; unique source row per batch |
| WorkingRecord | id; batchId; rawSubmissionId; mappingVersionId; values; status; version; transformedAt | Candidate preparation only |
| WorkingFieldValue | id; workingRecordId; fieldKey; rawValue; normalisedValue; transformCode; confidence? | Preserves field provenance |
| ValidationIssue | id; workingRecordId; fieldKey?; code; severity; messageKey; status; resolvedBy?; resolution? | Severity INFO/WARNING/BLOCKING |
| IntakeCandidate | id; workingRecordId; status; reviewedBy?; reviewedAt?; decisionReason?; version | READY/HELD/REJECTED/PROMOTED/REVERSED |
| DuplicateProposal | id; eventId; candidateId; targetEventGuestId?; targetPersonProfileId?; matchType; signals; score?; status; decidedBy?; reason? | Exact may block; fuzzy suggestion only |
| PromotionRecord | id; eventId; candidateId; eventGuestId; idempotencyKey; mappingVersionId; promotedBy; promotedAt; status | Append-only promotion evidence |
| CorrectionLedgerEntry | id; eventId; resourceType; resourceId; operation; reason; beforeHash; afterHash; actorUserId; occurredAt; supersedesId? | Append-only; reversal is new entry |
| EventGuest | id; organisationId; clientId; eventId; personProfileId?; displayName; givenName?; familyName?; title?; category?; status; sourceProvenance; version | Event-operational identity; contributes to counts |
| PersonProfile | id; organisationId; canonicalName; status; retentionPolicyId; createdAt; version | Optional governed cross-event identity; never automatic |
| PersonProfileLink | id; personProfileId; eventGuestId; status; reason; approvedBy; approvedAt; revokedBy?; revokedAt? | Reversible link; unique active guest link |
| Household | id; eventId; name; status; source; version | Event-scoped social unit |
| HouseholdMembership | id; householdId; eventGuestId; role; status; reason; version | One active household per event guest |
| ContactPoint | id; eventGuestId; type; rawValue; normalisedValue?; countryCode?; verificationStatus; isPrimary; source | Phone/email; uniqueness is policy-sensitive |
| GuestRequirement | id; eventGuestId; type; value; sensitivity; source; status | Dietary, mobility, accessibility or assistance; restricted fields |
| GuestRelationship | id; eventId; fromGuestId; toGuestId?; label; source; status | No automatic inference |
| ConsentRecord | id; eventGuestId?; personProfileId?; purpose; status; evidenceRef?; capturedAt; expiresAt? | Scaffold for later lawful use; not assumed from import |

## 4.1 Enumerations

| Enum | Values |
| --- | --- |
| ImportBatchStatus | CREATED, UPLOADING, QUARANTINED, PARSING, MAPPING_REQUIRED, VALIDATING, REVIEW_REQUIRED, READY, PROMOTING, COMPLETED, FAILED, ROLLED_BACK, EXPIRED |
| WorkingStatus | UNMAPPED, INVALID, BLOCKED, REVIEW, READY, SUPERSEDED |
| IssueSeverity | INFO, WARNING, BLOCKING |
| CandidateStatus | READY, HELD, REJECTED, PROMOTED, REVERSED |
| ProposalStatus | OPEN, ACCEPTED, REJECTED, SUPERSEDED, REVOKED |
| MatchType | EXACT_WITHIN_EVENT, FUZZY_WITHIN_EVENT, POSSIBLE_CROSS_EVENT |
| GuestStatus | ACTIVE, HELD, ARCHIVED |
| ContactType | EMAIL, PHONE, OTHER |
| VerificationStatus | UNVERIFIED, VALID_FORMAT, VERIFIED, INVALID, SUPPRESSED |
| Sensitivity | STANDARD, RESTRICTED, HIGHLY_RESTRICTED |

## 4.2 Integrity and indexes

Unique (batchId, sourceRow), (batchId, payloadHash where replay policy applies), and active PersonProfileLink per EventGuest.

Composite scoped indexes begin organisationId/clientId/eventId for all operational paths.

EventGuest displayName is required; missing source names remain blocked rather than invented.

Contact normalised values are indexed using privacy-aware hashes where cross-record comparison is required.

Raw payload and restricted requirements are excluded from general search indexes.

Foreign keys and services prevent cross-event household/relationship membership.

Optimistic version guards apply to working, candidate, EventGuest, Household and link decisions.

# 5. Intake source, file and batch controls

## 5.1 Supported source contract

| Source | Slice 2 position |
| --- | --- |
| CSV | Required; UTF-8 and common delimiter detection with explicit operator confirmation |
| XLSX | Required; operator selects worksheet and header row; formulas read as values only |
| Manual entry | Required for one guest/household through the same candidate pipeline |
| API submission | Internal typed contract only; no public integration in Slice 2 |
| PDF/image/OCR | Excluded; operator must convert to supported structured input |

## 5.2 Upload controls

Allow-listed extensions and MIME verification; reject double extensions and mismatches.

Configurable size/row limits; 600 rows must pass, larger files fail safely with guidance.

Checksum before parsing; idempotent repeat-upload handling.

Malware scan before parser access; quarantine on unavailable/inconclusive scan.

Encrypted private storage, scoped keys, no public links and short-lived authorised download only.

Original filename is display metadata, never an object key or path.

Formula injection neutralised in previews/exports.

Batch cancellation is safe; partial parser output remains quarantined and count-neutral.

## 5.3 Batch counts

| Count | Definition |
| --- | --- |
| Raw rows | Immutable parsed submissions |
| Working | Rows transformed under active mapping |
| Blocked | Working rows with ≥1 unresolved BLOCKING issue |
| Review | Rows needing human decision but potentially promotable |
| Ready | Candidates passing current validation with no exact conflict |
| Promoted | Successful unique EventGuest promotions |
| Rejected | Human-rejected candidates |
| Operational guests | Active EventGuest only; never raw/working/candidate totals |

# 6. Mapping, normalisation and validation

## 6.1 Mapping contract

Operators map source columns to canonical fields using a preview; unmapped columns are retained in raw but not silently promoted.

Mapping versions are immutable; changing mapping replays transformation from raw into superseding working records.

Required fields depend on the active GuestIntakePolicy and are visible before upload.

One source column may not map to incompatible canonical fields without an explicit transform.

Preview shows representative values, null rate, distinct rate and detected risks without exposing unauthorised data.

## 6.2 International normalisation

| Field | Rule |
| --- | --- |
| Name | Preserve original; trim/collapse spacing; retain diacritics; never reorder culturally without explicit mapping |
| Phone | Parse with explicit/default region; store raw and E.164 only when valid; Nigerian +234 supported but not assumed globally |
| Email | Trim and syntax-normalise domain; preserve original; do not treat case-folding as identity proof |
| Address | Preserve structured or free text; no geocoding in Slice 2 |
| Title/category | Map through event-owned controlled vocabulary; unknown remains reviewable |
| Requirements | Preserve source wording; classify only through explicit operator mapping; restricted by permission |
| Plus-one/household | Create proposals or explicit household rows only; never infer from surname alone |

## 6.3 Validation severity

| Severity | Effect | Examples |
| --- | --- | --- |
| BLOCKING | Cannot promote | Missing display name; invalid event lineage; unresolved exact duplicate; malformed required contact; stale mapping |
| WARNING | May promote with authorised acknowledgement | Unverified contact; unusual title; possible fuzzy duplicate; missing optional category |
| INFO | No block; visible provenance | Whitespace normalised; country code applied from confirmed batch default |

## 6.4 Reprocessing

Reprocess is deterministic for the same raw payload, mapping version, rules version and locale inputs.

Rule versions are recorded on WorkingRecord.

A new mapping/rule version supersedes rather than overwrites working values/issues.

Operator can compare changed values/issues before choosing candidates.

Reprocessing cannot modify already promoted EventGuest without a separate correction action.

# 7. Duplicate, identity and household rules

## 7.1 Matching layers

| Layer | Signals | System action | Human authority |
| --- | --- | --- | --- |
| Exact within event | Same normalised verified contact or explicit external reference | Block promotion and propose target | Choose existing/update/separate with reason |
| Fuzzy within event | Name/contact fragments/household context | Show ranked suggestion with signal explanation | Accept/reject; never auto-merge |
| Possible cross-event | Privacy-safe contact hash and approved name signals within authorised organisation/client policy | Create concealed proposal only | Identity reviewer may link to PersonProfile if policy permits |
| Household | Explicit source household key or operator decision | Propose membership | Guest data operator approves/moves/reverses |

## 7.2 Identity rules

EventGuest is always sufficient for event operations; PersonProfile is never required to admit a guest into the event directory.

Cross-event search is off by default and limited to approved organisation/client purpose and identity.match.review permission.

No user sees another event/client through a match explanation unless independently authorised for that scope.

Match scores are not probabilities and must show contributing signals and limitations.

Accepting a PersonProfile link records reviewer, purpose, reason, policy version and audit.

Revocation disables future reuse without deleting EventGuest history.

A mistaken duplicate decision is reversible without destructive merge.

## 7.3 Household rules

Households are event-scoped and do not imply shared address, surname, invitation or entitlement.

One active household membership per EventGuest; moves require reason and concurrency guard.

Named and unnamed plus-ones are deferred to Slice 3 entitlement/RSVP design; Slice 2 may preserve source text as an unmapped/raw field but must not invent a guest.

Household operational counts count promoted active members only.

Relationship labels are explicit operator/source facts, not algorithmic inference.

# 8. Promotion, correction and reversal

## 8.1 Promotion preconditions

Active authorised session and guest.promote permission.

Candidate belongs to trusted current event and current mapping/rules version.

No unresolved BLOCKING issue or exact conflict.

Warnings explicitly acknowledged when policy requires.

Idempotency key unused or already resolved to the same result.

Candidate version current; no concurrent decision.

Retention/purpose policy recorded for any PersonProfile link.

## 8.2 Atomic promotion

Lock candidate and re-read event/policy/duplicate state.

Create EventGuest and permitted related ContactPoint, Requirement, Household membership and provenance.

Create PromotionRecord and candidate state transition.

Append correction/provenance entries and success audit in the same transaction.

Update derived counts from EventGuest projection only.

Return stable promoted result and links to guest/audit.

## 8.3 Correction and reversal matrix

| Action | Allowed result | Preserved evidence |
| --- | --- | --- |
| Correct guest field | New EventGuest version; old value superseded | Actor, reason, before/after hashes, source |
| Move household | End prior membership; create new active membership | Both memberships and decision reason |
| Reverse PersonProfile link | Revoke link; EventGuest remains | Proposal, approval, revocation and purpose |
| Reverse promotion | Archive/hold promoted guest only if no downstream dependency; otherwise controlled correction | Raw, candidate, promotion and downstream dependency check |
| Rollback batch | Reverse only promotions attributable to batch and safe to reverse | Batch counts, every affected record and exceptions |
| Restore reversed item | New authorised correction; never delete reversal | Complete ledger chain |

## 8.4 Dependency safety

Slice 2 has no RSVP, communication, seating, credential or check-in dependencies. The reversal service must nevertheless use a generic dependency check contract so later slices can block destructive reversal and require a superseding correction instead.

# 9. Permissions, approvals and audit

## 9.1 Permission catalogue additions

| Permission | Meaning |
| --- | --- |
| guest.directory.view | View authorised event guest directory |
| guest.view | View one guest in scope |
| guest.create.manual | Create manual intake candidate |
| guest.update | Correct promoted guest data |
| guest.archive | Archive guest with reason |
| guest.requirement.view | View restricted requirements |
| guest.requirement.manage | Create/correct restricted requirements |
| intake.batch.view | View import batches |
| intake.batch.create | Create/upload batch |
| intake.mapping.manage | Create mapping version and reprocess |
| intake.review | Resolve validation issues and candidate decisions |
| guest.promote | Promote candidate to EventGuest |
| intake.rollback | Reverse safe batch promotions |
| identity.match.review | Review exact/fuzzy/cross-event proposals |
| identity.link.manage | Approve/revoke PersonProfile links |
| guest.export | Export authorised guest data; not implemented beyond controlled test evidence |

## 9.2 Default authority

| Role | Default Slice 2 authority |
| --- | --- |
| CEO | All business permissions; identity/retention decisions and sensitive export |
| Event Director | Event intake/directory oversight; promotion and safe correction; event-scoped audit |
| Client Lead | Assigned client/event directory and intake review where granted; no cross-client identity |
| Guest Lead / Data Operator | Batch, mapping, validation, duplicate review and promotion for assigned events |
| Planner | Directory view and limited correction only when explicitly granted |
| System Administrator | Technical health/storage/job administration; no guest business decision by default |
| Read-only Auditor | Scoped safe view/audit; no raw payload or mutation |
| Unassigned User | No guest/intake access |

## 9.3 Sensitive-field boundaries

Raw payload, contact points, requirements and identity signals each require explicit permissions beyond generic event.view.

List/search responses minimise fields; restricted requirements never appear in general rows or logs.

Exports are separate permissions and remain disabled unless an explicit safe Slice 2 test export is authorised.

System Administrator can repair infrastructure/jobs without gaining guest identity authority.

Every denied sensitive access is safely audited where appropriate.

## 9.4 Audited actions

Batch create/upload/parse/map/reprocess/cancel/expire/rollback.

Raw-source authorised view/download.

Issue resolution, candidate hold/reject/promote/reverse.

Duplicate proposal creation and decision.

PersonProfile link/revoke and household create/move.

Guest/contact/requirement create/update/archive.

Search/export and sensitive-field access where policy requires.

Retention sweep and deletion evidence.

# 10. Frontend product architecture

FRONTEND COMPLETION RULE: Slice 2 is not complete when import jobs and models work. It is complete when an authorised operator can understand a messy file, make safe identity decisions, recover from failure and prove the resulting guest directory without leaving the product.

## 10.1 Navigation and information architecture

| Event navigation | Routes and purpose |
| --- | --- |
| Guests | /app/events/[eventId]/guests — promoted operational directory |
| Intake | /app/events/[eventId]/intake — batches and attention |
| New import | /app/events/[eventId]/intake/new — upload/source setup |
| Batch workspace | /app/events/[eventId]/intake/[batchId] — summary, mapping, issues, duplicates, candidates, history |
| Guest detail | /app/events/[eventId]/guests/[guestId] — identity, contacts, household, requirements, provenance and audit |
| Identity review | /app/events/[eventId]/identity-review — authorised proposals only |
| Intake settings | /app/events/[eventId]/settings/intake — policy, required fields and retention |

## 10.2 Batch workspace model

A persistent batch header shows status, source, event, mapping/rules version, owner and trusted counts.

Step navigation: Source → Map → Validate → Duplicates → Candidates → Promote → History.

Steps are not decorative; each exposes completion evidence and blockers.

Operators may leave and resume without losing decisions.

Bulk actions show selected count, excluded/blocked rows and exact impact before confirmation.

Every count label defines whether it is raw, candidate or operational.

## 10.3 Global mandatory states

| State | Required treatment |
| --- | --- |
| Uploading/processing | Progress by durable job stage; safe leave/resume; no invented percentage |
| Empty | Explain why and show authorised first action |
| Mapping required | Preview retained; clear required/unmapped fields |
| Blocked | Exact reason, affected rows, owner and next action |
| Partial failure | Successful rows remain quarantined; retry only failed safe stage |
| Conflict/stale | Reload/compare; no silent overwrite of review decision |
| Denied | No raw/guest data flash; safe navigation |
| Offline | Protect unsaved mapping/review work; uploads pause/fail explicitly |
| Success | Show operational count delta, evidence and next action |
| Expired/retained | Explain inaccessible source and retained operational records |

## 10.4 Responsive and accessibility contract

360–430 px: no page overflow; batch counts and blockers visible before data grid; rows become cards; bulk selection remains understandable.

768–1024 px: collapsible event navigation; mapping and review usable with touch; side detail uses drawer.

1280+ px: efficient split preview/mapping and table/detail review; keyboard shortcuts documented and non-destructive.

200% zoom: no content loss; sticky regions do not cover controls.

Screen reader: row selection, issue severity, match signals and job status announced meaningfully.

Keyboard: upload, mapping, issue review, duplicate decision, promotion and reversal journeys complete.

# 11. Detailed screen specifications

## 11.1 Event intake overview

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Event Director, Guest Lead | Policy status, batches, trustworthy counts, attention by type, recent activity | Start import, resume batch, open settings | No batches, processing, failed job, denied | Operational guest count visually separated from all intake counts |

## 11.2 New import/source

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Authorised data operator | Event context, source options, file rules, retention notice | Choose CSV/XLSX, upload, cancel | Oversize/type/malware/duplicate upload, offline | No parse before security gates; safe progress and resume |

## 11.3 Worksheet/header selection

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Data operator | Sheets, representative rows, header candidates | Select sheet/header and continue | Hidden/empty sheet, merged headers, formula risk | Preview is sanitised and keyboard accessible |

## 11.4 Column mapping

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Data operator | Source columns, canonical fields, examples, required fields, locale defaults | Map, transform, save mapping, run validation | Unmapped required, incompatible mapping, stale version | Split view desktop; stacked guided cards mobile |

## 11.5 Batch summary

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest Lead/Event Director | Stage, counts, mapping/rules versions, owner, blockers, history | Resume, cancel, reprocess, rollback if eligible | Queued, failed, partial, expired, rolled back | Counts have definitions/tooltips and never imply guests before promotion |

## 11.6 Validation queue

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Data operator | Rows/issues grouped by severity/field, raw vs normalised value | Correct working value, acknowledge warning, hold/reject | No results, stale decision, bulk partial failure | Restricted values masked unless permitted |

## 11.7 Duplicate review

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Identity reviewer | Candidate and target comparison, match type, signals, limitations, scope-safe provenance | Keep separate, use existing/update, link/reject proposal | Target changed, unauthorised cross-event, unresolved exact | No score-only decision; fuzzy never preselected |

## 11.8 Candidate review

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest Lead | Ready/held/rejected candidates, validation and duplicate status | Approve, hold, reject, bulk select | Mixed eligibility, stale mapping, denied | Bulk confirmation explains excluded rows and operational count delta |

## 11.9 Promotion confirmation/result

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Event Director/Guest Lead | Selected candidates, warnings, households, expected count impact | Promote, cancel, inspect result | Concurrent change, partial request rejected atomically | No optimistic success before transaction completes |

## 11.10 Guest directory

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Assigned event roles | Promoted guests, safe contact summary, household/category/status, provenance flag | Search/filter/open, manual candidate | Empty, no result, archived, permission-limited | Mobile cards; restricted requirements excluded from general list |

## 11.11 Guest detail

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Authorised event role | Names, contacts, household, relationships, requirements, source and audit | Correct, archive, move household, review identity link | Unknown fields, restricted section, conflict, archived | Every fact labels source/verification; unknown is not “No” |

## 11.12 Manual guest intake

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Authorised operator | Minimum canonical fields through candidate pipeline | Save candidate, validate, promote later | Duplicate, invalid contact, unsaved/offline | Manual entry never bypasses quarantine/duplicate checks |

## 11.13 Household workspace

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest Lead | Households, active members, source and history | Create, rename, move member, dissolve if empty | Conflict, cross-event attempt, archived member | No surname inference; all changes reversible |

## 11.14 Identity review queue

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Identity reviewer | Open within-event and concealed cross-event proposals | Accept/reject/link/revoke with reason | No authority, target unavailable, policy disabled | Cross-event information minimised to reviewer scope |

## 11.15 Correction/reversal

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Event Director/authorised operator | Affected records, dependencies, before/after and reason | Correct, reverse safe action, cancel | Downstream dependency, stale record, denied | Never promises deletion; explains preserved history |

## 11.16 Intake settings

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| CEO/Event Director within authority | Required fields, allowed sources, matching mode, retention and review thresholds | Create new policy version, activate | Invalid/shortened policy conflict, permission denied | Policy effect preview; changes do not silently rewrite promoted guests |

## 11.17 Import history/audit

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Auditor/scoped leader | Batch timeline, actor, mapping/rules versions, counts and correction chain | Filter, inspect, download source if separately allowed | Expired source, partial audit, denied | Source download separate permission and audit |

## 11.18 Data retention queue

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| CEO/privacy authority | Due/overdue raw/working assets and blocked deletion reasons | Approve sweep, hold with reason, inspect evidence | Dependency/legal hold, failed deletion, denied | No broad “delete all”; scope and consequence explicit |

# 12. APIs, jobs and event contracts

## 12.1 Initial route/action contracts

| Contract | Purpose | Permission |
| --- | --- | --- |
| GET/POST /events/:eventId/intake/batches | List/create event batch | intake.batch.view/create |
| POST /intake/batches/:id/upload | Authorise controlled upload/finalise metadata | intake.batch.create |
| POST /intake/batches/:id/parse | Enqueue idempotent parse | intake.mapping.manage |
| GET/POST /intake/batches/:id/mappings | Read/create immutable mapping version | intake.mapping.manage |
| POST /intake/batches/:id/reprocess | Transform/validate under selected versions | intake.mapping.manage |
| GET /intake/batches/:id/issues | Scoped validation queue | intake.review |
| PATCH /intake/working/:id | Correct working value/resolve issue | intake.review |
| GET /intake/batches/:id/proposals | Scoped duplicate proposals | identity.match.review |
| POST /identity/proposals/:id/decision | Accept/reject with reason | identity.match.review |
| POST /intake/candidates/:id/decision | Ready/hold/reject | intake.review |
| POST /intake/batches/:id/promote | Atomic candidate promotion | guest.promote |
| POST /intake/batches/:id/rollback | Safe batch reversal | intake.rollback |
| GET/POST /events/:eventId/guests | Directory/manual candidate entry | guest.directory.view/create.manual |
| GET/PATCH /events/:eventId/guests/:id | View/correct guest | guest.view/update |
| POST /guests/:id/archive | Archive with reason | guest.archive |
| POST /guests/:id/identity-link | Approve/revoke optional link | identity.link.manage |
| GET/POST/PATCH /events/:eventId/households | Household operations | guest.update |
| GET /events/:eventId/intake/attention | Deterministic queue counts | intake.batch.view |

## 12.2 Job contract

| Job | Idempotency/ordering | Failure result |
| --- | --- | --- |
| File scan | Checksum + asset version | QUARANTINED; no parser access |
| Parse | batchId + asset checksum + parser version | FAILED/PARTIAL quarantined raw only |
| Transform | batchId + mappingVersion + rulesVersion | Superseding working generation |
| Validate | working generation + rulesVersion | Issues recorded; no promotion |
| Match | candidate version + match policy version | Proposals superseded; never link |
| Promote | batch/candidate set hash + idempotency key | Atomic all-or-none request unless explicitly chunked with separate evidence |
| Retention sweep | policy version + due window | Retryable item results and deletion evidence |

## 12.3 Stable error codes

| Code | Meaning | Frontend action |
| --- | --- | --- |
| UPLOAD_TYPE_REJECTED | File type/MIME not allowed | Choose supported file |
| UPLOAD_SCAN_PENDING | Security scan incomplete | Wait/retry safely |
| UPLOAD_QUARANTINED | File failed security gate | Replace file/contact support |
| MAPPING_REQUIRED | Required fields not mapped | Open mapping |
| VALIDATION_BLOCKED | Blocking issues remain | Open issue queue |
| EXACT_DUPLICATE_UNRESOLVED | Exact conflict unresolved | Open duplicate review |
| MATCH_POLICY_DENIED | Cross-event matching disabled/unauthorised | Proceed event-only |
| PROMOTION_STALE | Mapping/candidate changed | Reload/compare |
| PROMOTION_DEPENDENCY | Reversal blocked by dependent data | Use controlled correction |
| RETENTION_HOLD | Deletion temporarily prohibited | Show authority/reason without sensitive detail |
| JOB_FAILED | Durable job failed | Retry safe stage with correlation ID |
| BATCH_EXPIRED | Quarantine data no longer available | Explain retained core data |

## 12.4 Domain events

intake.batch.created / file.quarantined / parse.completed / mapping.versioned / validation.completed.

duplicate.proposed / duplicate.decided / identity.linked / identity.link.revoked.

candidate.held / rejected / promoted / promotion.reversed.

guest.created / corrected / archived; household.member.moved.

retention.due / retention.completed / retention.failed.

# 13. Operational intelligence and alerts

Slice 2 intelligence is deterministic and evidence-based. It does not use generative AI or automatically decide identity. Every figure links to its contributing records and rule version.

## 13.1 Intelligence outputs

| Output | Definition | Recommended action |
| --- | --- | --- |
| Promotion readiness | Ready candidates ÷ current non-rejected candidates, with blocked/review counts | Resolve blocking issues; never label event ready |
| Data completeness | Presence of policy-required fields on promoted guests | Correct priority gaps before later RSVP/communications |
| Contact usability | Valid-format primary contacts by channel; unverified shown separately | Review invalid/missing contacts |
| Duplicate pressure | Open exact and fuzzy proposals by batch/source | Clear exact conflicts first |
| Batch health | Stage age, retries, failures and owner | Retry/escalate stalled job |
| Correction rate | Corrections/reversals by source/mapping version | Review mapping/source quality |
| Household coverage | Promoted guests with explicit household decision where policy requires | Review unassigned; do not infer |
| Retention exposure | Due/overdue assets and holds | Complete authorised sweep |

## 13.2 Alerts

Critical: security scan failed; cross-scope attempt; promotion transaction inconsistency; retention deletion failed for restricted data.

High: unresolved exact duplicates; stale mapping used for attempted promotion; batch stalled beyond threshold.

Attention: invalid primary contacts; high correction rate; unmapped required fields; retention due.

Information: batch completed; candidate promotion succeeded; source expired under policy.

Every alert has event/batch scope, evidence, owner, first/last observed time, status and resolution note.

## 13.3 Prohibited intelligence

No “guest quality” or social-value scoring.

No inferred culture, ethnicity, religion, family relationship, VIP status or accessibility need.

No automated merge, PersonProfile link, household membership or retention exception.

No opaque confidence displayed without contributing signals and limits.

No cross-event aggregate visible without approved scope and privacy policy.

# 14. Security, privacy, retention and localisation

## 14.1 Threats and controls

| Threat | Mandatory control |
| --- | --- |
| Malicious upload | MIME/extension/size gates, private storage, checksum, malware scan, safe parser limits |
| Spreadsheet injection | Neutralise formulas in preview/export; never execute macros |
| Object-level access | Trusted event lineage, scoped repositories, concealed not-found and hostile-ID tests |
| Sensitive log leakage | Central redaction; no raw payload/contact/requirement in logs or error traces |
| Cross-event identity exposure | Privacy-safe hashes, explicit policy/permission, concealed target and human review |
| Mass assignment | Zod allow-list and immutable server-set scope/provenance fields |
| Retention failure | Durable due queue, retry, evidence, hold authority and alert |
| Bulk mistake | Impact preview, concurrency guard, idempotency, atomic promotion and reversible ledger |

## 14.2 Retention position for ratification

| Data class | Proposed default | Rule |
| --- | --- | --- |
| Source file/RawSubmission | 90 days after batch resolution | Shorter client/legal policy wins; hold requires authority/reason/expiry |
| WorkingRecord/issues/rejected candidate | 180 days after resolution | Enough for correction/audit; payload minimised |
| Promotion/correction/audit provenance | Aligned to event record policy | Retain evidence without unnecessary raw values |
| EventGuest operational record | Event/client retention policy | Archive before deletion; later downstream dependencies apply |
| PersonProfile/link signals | Off unless approved purpose; policy-specific | Revocation stops reuse; deletion/restriction workflow later expanded |
| Malware-rejected asset | Shortest technically necessary quarantine | No operator download unless security-authorised |

## 14.3 Sensitive data handling

Requirements use restricted permissions and do not appear in general list/search, telemetry or exports.

ConsentRecord does not manufacture consent from attendance or import; status may remain unknown/not captured.

Data subject requests are not fully implemented in Slice 2, but records carry provenance and policy references needed for later workflows.

Raw-source access is time-limited, separately authorised and audited.

Test fixtures use synthetic people and contacts only.

## 14.4 Lagos and global logic

| Reusable globally | Lagos/Nigeria-aware default |
| --- | --- |
| E.164 phone storage and explicit region parsing | Offer NG/+234 as operator-confirmed batch default, never forced |
| Unicode names and preserved source order | Support Yoruba diacritics and titles without stripping marks |
| IANA event timezone | Default Africa/Lagos from event/organisation when already configured |
| Configurable controlled vocabularies | Allow local honorifics/categories defined per event |
| CSV/XLSX structured import | Expect inconsistent WhatsApp-era phone formats and provide visible correction—not guessing |

# 15. Performance, reliability and observability

## 15.1 Performance budgets

| Operation | Budget / behaviour |
| --- | --- |
| 600-row upload | Accepted without browser lock; progress becomes durable after handoff |
| Parse/transform/validate | Complete within 2 minutes under reference environment or show owned delayed state |
| Batch/issue pages | First useful server response within 2 seconds at p95 on staging reference data |
| Directory search/filter | Within 1 second at p95 for 5,000 event guests |
| Promotion | 100 selected candidates within 10 seconds or durable job with exact status; no duplicate result |
| Mobile interaction | Primary controls respond within 100 ms excluding network; no blocking full-table render |

## 15.2 Reliability

Every long-running stage has durable status, attempt count, lease/heartbeat and retry classification.

Worker restart cannot duplicate raw rows, proposals, promotions or audit effects.

Partial parser output remains quarantined and can be superseded.

No client polling response is the sole record of progress.

Failed promotion is all-or-none for its declared candidate set.

Retention deletion failures remain visible and owned.

## 15.3 Observability

Structured metrics: batches by stage, rows processed, issues by severity, match proposals, promotion success/failure, job age/retry, retention due/failure.

Trace/correlation spans from upload request through worker, database, audit and result.

Logs contain IDs, versions and safe codes—not raw guest data.

Health distinguishes web, database, object storage, malware scanner and worker readiness.

Alert thresholds are environment-configured and documented.

# 16. Testing and acceptance

## 16.1 Required user journeys

| Journey | Scenario |
| --- | --- |
| J01 Clean import | Guest Lead uploads 600-row CSV → maps → validates → reviews → promotes → directory count proves result |
| J02 Bad import | Malformed XLSX fails/quarantines → raw evidence preserved → operational count unchanged |
| J03 Remap | Operator changes mapping → new working generation → compares differences → old promoted guests unchanged |
| J04 Exact duplicate | Exact contact conflict blocks → reviewer chooses safe resolution with reason |
| J05 Fuzzy suggestion | Fuzzy proposal appears → no preselection/auto-merge → reviewer keeps separate |
| J06 Cross-event proposal | Unauthorised user cannot infer target → authorised identity reviewer links/revokes under policy |
| J07 Reversal | Incorrect promotion/link/household move reversed → history and counts reconcile |
| J08 Manual entry | Mobile operator creates candidate → duplicate/validation pipeline → promotes later |
| J09 Restricted need | Authorised user views/corrects requirement → ordinary planner/list/log cannot see it |
| J10 Failure recovery | Worker stops mid-parse → resumes idempotently with no duplicate raw/promoted rows |
| J11 Retention | Due raw/working assets deleted or held with reason → evidence and alert reflect result |
| J12 Accessibility/mobile | Keyboard/screen-reader operator completes upload, mapping, duplicate review and promotion at 360 px |

## 16.2 Acceptance test catalogue

| ID | Acceptance test |
| --- | --- |
| S2-A01 | Slice 1 entry gates and contracts remain green. |
| S2-A02 | Unsupported/oversized/MIME-mismatched file is rejected before parse. |
| S2-A03 | Malware/inconclusive scan quarantines file and creates no raw or core guest. |
| S2-A04 | 600-row CSV and XLSX scenarios parse with deterministic row counts. |
| S2-A05 | RawSubmission and source checksum remain immutable through remap/correction. |
| S2-A06 | Bad import and partial parse never affect operational guest counts. |
| S2-A07 | Changing mapping creates a version and superseding working generation. |
| S2-A08 | Same raw + mapping + rules produces identical normalised result. |
| S2-A09 | Nigerian and international phones normalise correctly or remain visibly invalid; no silent guess. |
| S2-A10 | Unicode names and Yoruba diacritics round-trip unchanged. |
| S2-A11 | Blocking issue prevents promotion; warning follows configured acknowledgement. |
| S2-A12 | Exact duplicate blocks pending authorised decision. |
| S2-A13 | Fuzzy proposal never auto-merges, auto-links or preselects acceptance. |
| S2-A14 | Cross-event proposal reveals no unauthorised client/event/guest information. |
| S2-A15 | System Administrator cannot make guest identity decisions by default. |
| S2-A16 | Manual entry follows the same validation/match/promotion pipeline. |
| S2-A17 | Concurrent candidate decision returns conflict without lost review. |
| S2-A18 | Promotion revalidates scope, policy, candidate, mapping and duplicates. |
| S2-A19 | Promotion retry with same idempotency key creates one EventGuest. |
| S2-A20 | Promotion commits guest, related records, ledger and audit atomically. |
| S2-A21 | Operational counts equal active promoted EventGuest records only. |
| S2-A22 | Household membership cannot cross events and never derives from surname alone. |
| S2-A23 | PersonProfile link requires policy, permission, purpose, reviewer and reason. |
| S2-A24 | Identity-link revocation stops reuse and preserves event history. |
| S2-A25 | Promotion, household move and link reversal reconcile counts and ledgers. |
| S2-A26 | Batch rollback reverses only safe attributable promotions and reports blocked dependencies. |
| S2-A27 | Restricted requirement is absent from general list/search/log/error/export. |
| S2-A28 | Hostile route/API/job event IDs deny at every boundary and audit safely. |
| S2-A29 | Job interruption/retry creates no duplicate rows, proposals, guests or audits. |
| S2-A30 | Formula payload cannot execute in preview or controlled export. |
| S2-A31 | Retention sweep deletes due quarantine data or records authorised hold and evidence. |
| S2-A32 | All batch and guest states render at desktop, tablet, mobile and 200% zoom. |
| S2-A33 | Keyboard/focus/error-summary and automated accessibility tests pass. |
| S2-A34 | Performance budgets pass on reference 600-row/5,000-guest datasets. |
| S2-A35 | Staging deployment, health, logs and rollback pass with synthetic data. |
| S2-A36 | STD-WC shows zero new hard-invariant violations and independent acceptance verifies evidence. |

## 16.3 Evidence rule

Screenshots are supporting evidence only; tests verify persisted records, audit and counts.

Every acceptance ID maps to command, fixture, result and artefact.

Browser evidence covers all principal routes and mandatory states at 360, 768 and 1280 px.

Load evidence records environment, dataset, timings and failure behaviour.

Security evidence includes hostile IDs, direct API/job calls, sensitive logs and source-file access.

# 17. Deployment and operational controls

## 17.1 Environments

| Environment | Data | Authority |
| --- | --- | --- |
| Local | Synthetic fixtures and generated import files | Developer testing |
| CI | Ephemeral synthetic 600-row/reference datasets | Automated acceptance |
| Staging | Synthetic/reference guest data only | Browser, load, security, worker, retention and rollback evidence |
| Production | Not authorised in Slice 2 | No guest data or live event |

## 17.2 Migration and release discipline

Small named migrations grouped by quarantine, identity/core guest and ledger models.

Review indexes, JSON/payload fields, locks and database growth before staging.

Backward-compatible application precedes any cleanup; retention is a job, not a migration shortcut.

Worker and web versions remain contract-compatible during deployment.

Run migrations against fresh and production-like synthetic clone.

Rollback application image without rolling database backward destructively.

## 17.3 Runbooks

Configure private object storage and malware scanning.

Generate and validate 600-row reference import.

Create mapping, reprocess and recover failed job.

Resolve exact/fuzzy duplicate and reverse a decision.

Promote/reverse candidates and reconcile counts.

Investigate stalled batch through correlation ID.

Suspend source access and rotate storage credentials.

Run/hold/retry retention sweep.

Deploy and roll back web/worker safely.

# 18. Milestone build plan

| Milestone | Build outcome | Exit evidence |
| --- | --- | --- |
| 2.1 Constitution and entry verification | Ratify identity/retention decisions; verify Slice 1 dossier; add Slice 2 ADRs/traceability. | No code until entry gate and decisions are explicit. |
| 2.2 Contracts and quarantine schema | Add intake policies, batches, files, mappings, raw/working/issues/candidates and migrations. | Fresh/repeat migration; immutability and scoped indexes proven. |
| 2.3 File intake and parser | Private upload, security gates, CSV/XLSX parser and durable batch stage. | Malicious/bad/600-row inputs; count-neutral quarantine. |
| 2.4 Mapping and validation | Versioned mapping, normalisation, issues, reprocessing and previews. | Determinism, international contacts and remap comparison pass. |
| 2.5 Guest and household core | EventGuest, Household, contacts, requirements, relationships and provenance. | Event scoping, sensitive fields and operational counts pass. |
| 2.6 Duplicate and identity review | Exact/fuzzy proposals, optional PersonProfile/link policy and reversible decisions. | No auto-merge; cross-event concealment and reversal pass. |
| 2.7 Promotion and correction | Atomic promotion, idempotency, correction ledger, safe rollback and dependency contract. | 600-row promotion subset, retry, rollback and count reconciliation pass. |
| 2.8 Intake frontend foundation | Event navigation, intake overview, batch shell, source upload and progress states. | Responsive/a11y upload and durable resume evidence. |
| 2.9 Mapping and review frontend | Worksheet/header, mapping, validation, duplicate and candidate workspaces. | Keyboard/mobile, bulk mixed eligibility and stale-state tests. |
| 2.10 Guest directory frontend | Directory, guest detail, manual intake, households, identity and reversal screens. | Role/sensitive-field/responsive journeys pass. |
| 2.11 Intelligence, retention and operations | Attention metrics, alerts, retention queue, job health, runbooks and staging integration. | Evidence-linked metrics, deletion/hold and failure recovery pass. |
| 2.12 Whole-slice acceptance | Clean-room tests, 600-row load, staging, rollback, independent audit and handover. | J01–J12 and S2-A01–A36; zero critical/high; CEO acceptance. |

## 18.1 Sequencing rules

Milestones run in order unless a ratified dependency decision changes sequence.

One Cursor prompt covers one bounded sub-step; frontend milestones split contracts, states and verification where needed.

Failed acceptance is corrected before the next milestone.

Core contracts precede UI consumption; UI is not deferred beyond the slice.

No milestone pre-builds RSVP, communications, seating, credential or check-in models.

Final acceptance adds no feature scope.

## 18.2 Expected prompt granularity

| Milestone type | Likely prompts |
| --- | --- |
| Entry/schema | 2–4 |
| File/parser/mapping | 3–5 each |
| Guest/identity/promotion | 3–5 each |
| Frontend foundation/review/directory | 4–6 each |
| Intelligence/operations/acceptance | 3–5 each |

Estimated total: approximately 38–52 small prompts. Prompt count is a control mechanism, not a target; it may change after verified repository evidence without changing Slice 2 scope.

# 19. Cursor prompt and completion contract

## 19.1 Every prompt must contain

Prompt ID, milestone and controlling sections.

Verified repository state and last accepted commit.

One bounded objective, explicit exclusions and allowed file areas.

Exact data, job, policy, audit, frontend state and test requirements applicable to the step.

Acceptance commands, fixtures and browser/load evidence.

Stop conditions for missing decision, credential, external contract or unexpected state.

Documentation/traceability update and commit/push requirement.

Structured completion report awaiting independent verification.

## 19.2 Cursor must not

Invent identity, retention or matching authority.

Auto-merge, auto-link, auto-household or treat a score as approval.

Query raw/working data as the guest directory.

Use production guest data.

Expose source files publicly or log guest payloads.

Replace server policy with UI hiding.

Skip migrations, idempotency, reversal, responsive states or accessibility.

Build Slice 3+ capabilities or modify controlling specifications.

Continue after a stop condition.

## 19.3 Completion report

| Field | Required content |
| --- | --- |
| Prompt/milestone | ID and bounded objective |
| Repository | Starting/ending commit and worktree state |
| Files | Created/modified/deleted inventory |
| Architecture | Decisions applied; deviation or none |
| Database | Schema/migrations/indexes and verification |
| Jobs/data | Stages, idempotency, counts and failure behaviour |
| Frontend | Routes, components, states and viewports |
| Policy/audit | Permissions, sensitive fields and audit effects |
| Tests | Commands, fixtures and exact results |
| Browser/load | Journeys, viewports, scale and timings |
| Security/privacy | Upload, scope, logs, retention and scans |
| Deployment | Environment, release ID and health where authorised |
| Open items | Defects, risks and carried-forward items |
| Claim | Explicitly awaits independent verification |

# 20. Handover and exit gate

## 20.1 Required handover artefacts

Ratified Slice 2 specification and decisions.

Schema, migrations, data dictionary and retention classification.

Import file/parser/mapping/validation contracts and rule versions.

Permission matrix and sensitive-field map.

API/job/domain-event contracts.

Frontend route/screen/state and component documentation.

600-row fixtures and performance report.

J01–J12 and S2-A01–A36 evidence index.

Security, privacy, accessibility and STD-WC findings.

Staging deployment/rollback evidence and runbooks.

Correction, reversal and retention evidence.

Independent acceptance report.

## 20.2 Exit gate

SLICE 2 EXIT: Slice 2 closes only when bad imports are proven count-neutral; raw data is immutable; a 600-row import passes; fuzzy suggestions never auto-merge; promotions and identity links are reversible; cross-event/client isolation and sensitive-field controls are proven; all frontend states are accepted; staging is healthy and recoverable; identity and retention rules are approved; and the CEO or delegated authority accepts the slice.

## 20.3 What Slice 3 may assume

A trustworthy, event-scoped EventGuest directory.

Explicit households, contacts, requirements and provenance.

Stable guest/intake permissions and restricted-field boundaries.

Reversible identity and correction ledgers.

Operational guest counts separated from quarantine counts.

Versioned intake policies and retention behaviour.

Responsive guest directory and event context.

Reliable staging, job and acceptance workflow.

# Appendix A — Permission matrix

| Capability | CEO | Event Director | Guest Lead | Planner | System Admin | Auditor |
| --- | --- | --- | --- | --- | --- | --- |
| Batch view/create | A | A | A | V* | Technical | Scoped V |
| Mapping/reprocess | A | A | A | — | Technical retry | V |
| Validation review | A | A | A | Limited* | — | V |
| Duplicate review | A | A | A* | — | — | V |
| Cross-event match/link | A | Policy* | Policy* | — | — | Scoped V |
| Promote/reverse | A | A | A* | — | — | V |
| Directory/guest update | A | A | A | Limited* | — | V |
| Restricted requirements | A | Policy* | Policy* | — | — | Restricted V* |
| Retention hold/sweep | A | Policy* | — | — | Technical execution | V |
| Audit | A | Event | Event | — | Technical | Scoped |

A = administer/approve within business authority; V = view; * = explicit grant/policy required; Technical = operate infrastructure without guest business authority; — = denied.

# Appendix B — Proposed file plan

| Area | Planned contents |
| --- | --- |
| packages/domain-contracts | Guest/intake IDs, enums, Zod schemas, errors and domain events |
| packages/database | Quarantine, guest, identity, household and ledger Prisma models/repositories |
| packages/intake | File contracts, parser adapters, mapping, normalisation, validation and jobs |
| packages/identity | Match proposal and governed link/reversal service |
| packages/policy | Slice 2 permissions and sensitive-field policies |
| packages/audit | Slice 2 action catalogue and safe summaries |
| packages/observability | Job metrics, batch health, alerts and redaction updates |
| packages/testing | 600-row generators, malformed files, identity/household fixtures |
| apps/web/features/intake | Batch/source/mapping/validation/duplicate/candidate/promotion UI |
| apps/web/features/guests | Directory, guest, household, identity and reversal UI |
| apps/worker | Durable intake, match, promotion and retention jobs if separate runtime selected |
| tests/e2e | J01–J12 plus responsive, scope, failure and accessibility journeys |
| docs/runbooks | Upload/storage, batch recovery, matching, reversal, retention and deployment |

# Appendix C — Traceability

| Source | Requirement carried forward | Sections |
| --- | --- | --- |
| Blueprint Slice 2 | Event creation/intake; Vela raw→working→candidate→promotion | 1–20 |
| Blueprint data architecture | EventGuest, PersonProfile, Household, ContactPoint, requirements, match proposal | 4, 7–9 |
| Blueprint capability 12.1 | Raw immutable; revalidate promotion; duplicate review | 3–8, 12 |
| Blueprint frontend | Operator workspaces, evidence, recovery and responsive parity | 10–11, 16 |
| Blueprint security/privacy | Scope, minimisation, consent, retention and sensitive fields | 9, 14 |
| Blueprint acceptance | Bad import count-neutral; no fuzzy auto-merge; 600 rows; reversal | 16, 20 |
| Slice 1 foundation | Scope, identity, policy, audit, design system, staging | 2, 3, 9–12, 15–17 |
| Intelligence specification | Human authority, evidence, provenance, alerts and controlled reuse | 7, 9, 13–14 |