MAISON DOCLAR

# Slice 3 Cursor Prompt Pack

50 sequential implementation prompts for RSVP and guest self-service

Run one prompt at a time • Verify independently • Commit before proceeding

| Controlling documents | Canonical Build Blueprint v1.0; accepted Slice 1 and Slice 2 foundations; Slice 3 Implementation Specification v1.0 |
| --- | --- |
| Execution | S3-01 through S3-50 in order |
| Guest access | Opaque signed single-purpose link; no guest account |
| Data posture | Synthetic/reference guest data only |
| Deployment | Staging only when explicitly authorised |
| Acceptance | CEO or explicitly delegated authority |

Operator rule

Do not paste this entire pack into Cursor. Paste one prompt, independently verify its repository, database, browser, worker, audit and deployment evidence, then supply the verified ending commit as LAST_ACCEPTED_COMMIT to the next prompt.

# How to run the pack

Provide Cursor read-only access to the controlling documents and accepted completion reports.

For S3-01 insert the final accepted Slice 2 commit. Every later prompt uses the independently verified prior Slice 3 commit.

Credentials and token keys are supplied only through approved secrets; never paste or commit them.

If a stop condition occurs, resolve it before running the next prompt.

Do not permit prompt combination, automatic continuation or partial work on the next prompt.

Cursor reports are claims until git diff, commands, database state, browser behaviour, worker/audit records and deployment are independently checked.

# Mandatory completion report

Prompt ID and bounded objective

Starting/ending commit and worktree state

Created/modified/deleted files

Architecture decisions and deviations

Schema/migrations/indexes/contracts

Token/session/security effects

Response, entitlement, projection, exception and assistance effects

Frontend routes, states and viewports

Policy, privacy, sensitive fields and audit effects

Commands, fixtures and exact results

Browser, accessibility, low-bandwidth and load evidence

Deployment/release/health only where authorised

Open defects, debt, risks and carried-forward items

Final statement: “This report is a claim awaiting independent verification.”

# S3-01 — Verify Slice 2 entry gate

| Milestone | 3.1 Entry, decisions and architecture |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-01. Milestone: 3.1 Entry, decisions and architecture.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Prove the accepted guest core is a trustworthy foundation before Slice 3 changes.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Inspect HEAD, worktree, CI, architecture, schema, migrations, EventGuest/Household/ContactPoint/GuestRequirement contracts, permissions, audit and staging dossier.

Run the accepted Slice 2 clean-clone, scope, sensitive-field, 600-row and 5,000-guest checks.

Map every Slice 3 dependency to an accepted Slice 2 contract; record exact commit and evidence paths.

Report blockers without modifying product code.

EXPLICIT EXCLUSIONS

No Slice 3 code, schema or package changes.

Do not waive missing Slice 2 acceptance evidence.

VERIFICATION AND ACCEPTANCE

Slice 2 suite is green.

Entry checklist proves the operational guest count and scope laws.

Any unresolved blocker stops progression.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-01 verify slice 2 entry gate.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-02 — Ratify RSVP decisions and operating policy

| Milestone | 3.1 Entry, decisions and architecture |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-02. Milestone: 3.1 Entry, decisions and architecture.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Encode the approved Slice 3 decisions as controlling repository records.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Record no-account guest access, opaque single-purpose signed links, keyed-hash token storage, expiry, rotation, revocation and replay controls.

Record immutable published questionnaire versions and immutable submitted responses with superseding amendments/corrections.

Record entitlement-first companion rules, unnamed plus-one treatment, household authority, overshoot approval and assistance boundaries.

Record privacy notice, channel policy, staging-only and synthetic-data gates.

EXPLICIT EXCLUSIONS

No implementation beyond decision/configuration contracts.

Do not invent policy where the specification requires approval.

VERIFICATION AND ACCEPTANCE

Decision IDs S3-D01–S3-D10 are traceable.

Missing privacy/channel approval remains an exit blocker.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-02 ratify rsvp decisions and operating policy.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-03 — Slice 3 architecture and traceability ledger

| Milestone | 3.1 Entry, decisions and architecture |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-03. Milestone: 3.1 Entry, decisions and architecture.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Create the implementation map controlling every later prompt.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Add bounded components for RSVP policy, form/versioning, invitations, guest access, responses, projection, exceptions and assistance.

Create traceability for S3-01–S3-50, J01–J12 and S3-A01–A40.

Define package/file ownership and allowed dependency directions.

Add prohibited Slice 4+ domains and formal change-control rule.

EXPLICIT EXCLUSIONS

No feature implementation or speculative infrastructure.

VERIFICATION AND ACCEPTANCE

Every prompt/test/journey has an owner and target evidence.

Slice 1–2 laws remain inherited and explicit.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-03 slice 3 architecture and traceability ledger.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-04 — RSVP identifiers, enums, errors and events

| Milestone | 3.2 Contracts and persistence foundation |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-04. Milestone: 3.2 Contracts and persistence foundation.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Define stable boundaries before persistence, services or UI.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement branded IDs, PolicyState, InvitationStatus, EntitlementType, AttendanceIntent, TokenPurpose, TokenStatus, QuestionType, SubmissionStatus, ExceptionStatus and AssistanceStatus.

Define stable safe guest/staff error codes and domain-event envelopes.

Add strict Zod request/result schemas rejecting unknown and server-owned scope fields.

Define idempotency, optimistic version, cursor and event-time contracts.

EXPLICIT EXCLUSIONS

No database models or UI.

No provider delivery contracts beyond a neutral outbox event.

VERIFICATION AND ACCEPTANCE

Contract tests cover every enum, transition and error.

Guest errors reveal no identity, invitation or policy detail.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-04 rsvp identifiers, enums, errors and events.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-05 — RSVP policy and privacy configuration schema

| Milestone | 3.2 Contracts and persistence foundation |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-05. Milestone: 3.2 Contracts and persistence foundation.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Persist event-owned RSVP behaviour without mixing runtime truth.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Add RSVPPolicy with event lineage, version, draft/published/closed/archived state, open/close/amendment windows, late-response rule and approved locale/time-zone references.

Add PrivacyNoticeVersion and ChannelPolicyVersion references with immutable published content metadata.

Require server-resolved scope, optimistic concurrency and actor provenance.

Create named migration, constraints, scoped indexes and deterministic factories.

EXPLICIT EXCLUSIONS

No questionnaire or invitation models.

No live message provider configuration.

VERIFICATION AND ACCEPTANCE

Fresh and repeat migrations pass.

Published policy/notice/channel versions cannot be overwritten.

Cross-event references fail.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-05 rsvp policy and privacy configuration schema.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-06 — Questionnaire, section and question version schema

| Milestone | 3.2 Contracts and persistence foundation |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-06. Milestone: 3.2 Contracts and persistence foundation.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Create immutable, publishable RSVP form definitions.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Add RSVPForm, RSVPFormVersion, FormSection, QuestionVersion and QuestionOptionVersion with stable logical keys and immutable published snapshots.

Model requiredness, sensitivity, purpose text, branching conditions, ordering and validation without executable user code.

Enforce one active published version per event/policy and stable historical references.

Add indexes, migration and factories for empty, typical and complex forms.

EXPLICIT EXCLUSIONS

No form builder or response storage.

No generative questions or arbitrary scripts.

VERIFICATION AND ACCEPTANCE

Published snapshots are immutable.

Draft changes create or update only draft state.

Invalid branch targets/cycles fail.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-06 questionnaire, section and question version schema.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-07 — Invitation, token and session schema

| Milestone | 3.2 Contracts and persistence foundation |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-07. Milestone: 3.2 Contracts and persistence foundation.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Persist secure invitation access without storing bearer secrets.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Add Invitation, GuestAccessToken and GuestSession with event/guest/household/purpose lineage, keyed token hash, issued/expires/revoked/rotated timestamps and policy/form versions.

Enforce one-way replacement linkage and purpose/status constraints.

Store no raw token, URL, PII or predictable identifier in bearer material.

Add migration, scoped indexes and deterministic token/session factories.

EXPLICIT EXCLUSIONS

No token issue/validation service yet.

No username, password or reusable guest account.

VERIFICATION AND ACCEPTANCE

Database inspection finds no raw token.

Cross-event/purpose relationships fail.

Expiry/revocation indexes support bounded lookup.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-07 invitation, token and session schema.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-08 — Entitlement, response and projection schema

| Milestone | 3.2 Contracts and persistence foundation |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-08. Milestone: 3.2 Contracts and persistence foundation.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Separate what is permitted, what was answered and what is approved.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Add InvitationEntitlement, ResponseSession, RSVPSubmission, AnswerRevision, CompanionResponse, AttendanceProjection and HeadcountProjection.

Make submissions and answers immutable; amendments/corrections supersede prior revisions.

Represent unnamed plus-one as a response-owned placeholder, never EventGuest or PersonProfile.

Track accepted named/unnamed, conditional, pending and declined counts with deterministic projection version.

EXPLICIT EXCLUSIONS

No business service or automatic entitlement expansion.

No seating, credential or check-in fields.

VERIFICATION AND ACCEPTANCE

Entitlement, latest response and approved headcount are independently queryable.

Unnamed plus-one creates no operational guest.

History cannot be updated in place.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-08 entitlement, response and projection schema.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-09 — Exception, assistance and audit schema

| Milestone | 3.2 Contracts and persistence foundation |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-09. Milestone: 3.2 Contracts and persistence foundation.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Persist governed exceptions and restricted operational needs.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Add HeadcountException, AssistanceRequest and RSVPStaffCorrection with state, owner, reason, decision, deadlines, version and safe audit references.

Classify assistance/restricted answers for field-level policy and separate operational projection.

Require named resolution authority for approve/reject/close actions.

Add migration, constraints, queues indexes and factories.

EXPLICIT EXCLUSIONS

No general case-management platform.

No medical inference or automatic exception approval.

VERIFICATION AND ACCEPTANCE

Restricted values are excluded from general projections/search.

Exception and correction history is append/supersede only.

Fresh/repeat migration passes.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-09 exception, assistance and audit schema.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-10 — Scoped repositories and persistence acceptance

| Milestone | 3.2 Contracts and persistence foundation |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-10. Milestone: 3.2 Contracts and persistence foundation.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Make all Slice 3 persistence event-safe, concurrent and auditable.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement repositories requiring organisation/client/event lineage and concealed-not-found behaviour.

Add optimistic version checks, transaction helpers, deterministic pagination and idempotent mutation records.

Prove database constraints for cross-event, immutable published/submitted records and single-current projection.

Run hostile-ID, rollback, retry and query-plan checks.

EXPLICIT EXCLUSIONS

No unscoped repository escape hatch.

No browser routes.

VERIFICATION AND ACCEPTANCE

Scope/immutability/concurrency tests pass.

Required query plans are indexed.

S3-A03–A04 and relevant security checks pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-10 scoped repositories and persistence acceptance.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-11 — Token cryptography and key-ring contract

| Milestone | 3.3 Signed-link security and guest sessions |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-11. Milestone: 3.3 Signed-link security and guest sessions.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Implement provider-neutral opaque token generation and verification.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Generate at least 256 bits of cryptographic entropy; encode URL-safe without PII or database IDs.

Store/compare only a keyed hash using constant-time verification and an explicit key version.

Implement active/previous key-ring lookup, rotation contract and zero secret logging.

Add deterministic test seams without weakening production randomness.

EXPLICIT EXCLUSIONS

No routes or invitation issue workflow.

No home-grown encryption replacing approved primitives.

VERIFICATION AND ACCEPTANCE

Entropy/format/hash/key-version tests pass.

Secret/log scans contain no bearer value.

Invalid tokens return one generic result.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-11 token cryptography and key-ring contract.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-12 — Invitation issue, rotate, revoke and expire services

| Milestone | 3.3 Signed-link security and guest sessions |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-12. Milestone: 3.3 Signed-link security and guest sessions.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Create the complete invitation/token lifecycle.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Issue tokens only for an authorised invitation, event, purpose, policy and published form version.

Implement rotation as new token plus old-token revocation; implement explicit revoke/cancel and deterministic expiry.

Make issue/rotate/revoke idempotent and atomically audited without bearer content.

Emit communication-ready outbox events containing references, never provider delivery.

EXPLICIT EXCLUSIONS

No email/SMS/WhatsApp send.

No token reactivation after expiry/revocation.

VERIFICATION AND ACCEPTANCE

S3-A01–A04 lifecycle cases pass.

Retries produce one active intended token.

Audit and outbox reconcile.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-12 invitation issue, rotate, revoke and expire services.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-13 — Guest token exchange and narrow session

| Milestone | 3.3 Signed-link security and guest sessions |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-13. Milestone: 3.3 Signed-link security and guest sessions.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Exchange valid bearer access for a purpose-bound guest session.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement token validation for hash, key version, invitation, purpose, expiry, revocation, rotation and current policy state.

Create short-lived, httpOnly, Secure, SameSite session bound to invitation and purpose with CSRF protection.

Strip token from browser URL/history after exchange and apply no-referrer/no-store headers.

Return the same safe unavailable state for invalid, expired, revoked, wrong-purpose and unauthorised links.

EXPLICIT EXCLUSIONS

No guest identity enumeration or account creation.

No bearer token in analytics, error reporting or redirect query.

VERIFICATION AND ACCEPTANCE

Revoked/replayed/wrong-purpose tests pass.

Browser history/referrer/log inspection reveals no token.

S3-A01–A04 pass end to end.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-13 guest token exchange and narrow session.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-14 — Session recovery, abuse controls and logout

| Milestone | 3.3 Signed-link security and guest sessions |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-14. Milestone: 3.3 Signed-link security and guest sessions.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Make guest access resilient without widening authority.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement idle/absolute expiry, safe resume, explicit end-session and purpose-specific recovery.

Rate-limit token validation/session creation using privacy-safe keys and generic responses.

Handle clock skew, concurrent tabs, rotated links and revoked sessions deterministically.

Add operational metrics for outcomes without guest PII or raw token.

EXPLICIT EXCLUSIONS

No identity questions that disclose invitation existence.

No permanent browser storage of restricted answers.

VERIFICATION AND ACCEPTANCE

Concurrent/replay/clock/rate tests pass.

Logout/revoke invalidates future mutations.

Metrics reconcile without sensitive values.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-14 session recovery, abuse controls and logout.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-15 — Signed-link security acceptance and runbook

| Milestone | 3.3 Signed-link security and guest sessions |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-15. Milestone: 3.3 Signed-link security and guest sessions.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Prove the access boundary and document operation.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Run token theft/replay, cross-event, wrong-purpose, CSRF, fixation, referrer, log, cache, rotation and key-roll scenarios.

Write issue, revoke, suspected-exposure, key-rotation and emergency-disable runbooks.

Verify all guest error states are indistinguishable where required.

Update threat model and S3 evidence index.

EXPLICIT EXCLUSIONS

No production keys, guest data or live links.

VERIFICATION AND ACCEPTANCE

Security suite and S3-A01–A04 pass.

Zero token/PII leakage.

Runbooks contain tested commands and rollback.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-15 signed-link security acceptance and runbook.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-16 — Questionnaire draft service

| Milestone | 3.4 Questionnaire authoring and publication |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-16. Milestone: 3.4 Questionnaire authoring and publication.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Implement safe form drafting with stable logical identities.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Create/edit/reorder draft sections, questions and options under policy and optimistic version.

Validate type-specific settings, sensitivity, purpose, requiredness and event vocabulary.

Preserve stable logical keys across draft versions and record actor/reason.

Return structured validation errors suitable for accessible UI.

EXPLICIT EXCLUSIONS

No publish operation or guest rendering.

No arbitrary HTML/JavaScript.

VERIFICATION AND ACCEPTANCE

Draft CRUD/reorder/concurrency tests pass.

Unauthorised or cross-event mutation fails.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-16 questionnaire draft service.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-17 — Branching and validation compiler

| Milestone | 3.4 Questionnaire authoring and publication |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-17. Milestone: 3.4 Questionnaire authoring and publication.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Compile deterministic, cycle-free guest form behaviour.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Validate branch references, reachability, cycles, impossible required questions and type-compatible conditions.

Compile a versioned declarative evaluation plan shared by server and UI.

Server remains authoritative for visibility and required answers.

Generate human-readable diagnostics tied to exact question keys.

EXPLICIT EXCLUSIONS

No dynamic code execution.

No client-only validation authority.

VERIFICATION AND ACCEPTANCE

Cycle/unreachable/hidden-required fixtures pass.

Client/server decisions agree for reference forms.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-17 branching and validation compiler.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-18 — Publish, close and archive form versions

| Milestone | 3.4 Questionnaire authoring and publication |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-18. Milestone: 3.4 Questionnaire authoring and publication.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Create immutable publication and policy transitions.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Publish only a valid draft with approved policy, privacy notice and form-review permission.

Snapshot every section/question/option/branch and assign immutable version references.

Implement close/archive without changing historical submissions; create new draft for change.

Audit and emit publication/closure domain events atomically.

EXPLICIT EXCLUSIONS

No editing published content in place.

No automatic invitation migration to a new version.

VERIFICATION AND ACCEPTANCE

S3-A05–A08 relevant version tests pass.

Publication retry is idempotent.

Historical rendering remains stable.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-18 publish, close and archive form versions.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-19 — Response session and autosave service

| Milestone | 3.4 Questionnaire authoring and publication |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-19. Milestone: 3.4 Questionnaire authoring and publication.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Capture in-progress answers safely and idempotently.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Open/resume one authorised response session against the invitation’s exact form/policy version.

Autosave answer revisions using idempotency keys, optimistic response version and server-side branch/validation checks.

Persist progress without claiming final attendance or projection.

Handle offline retries, duplicate requests and stale concurrent tabs.

EXPLICIT EXCLUSIONS

No final submission or projection change.

No keystroke logging or unrestricted analytics.

VERIFICATION AND ACCEPTANCE

Duplicate autosave has one effect.

Stale tab conflicts safely.

Draft response is count-neutral.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-19 response session and autosave service.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-20 — Final submission and immutable receipt

| Milestone | 3.4 Questionnaire authoring and publication |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-20. Milestone: 3.4 Questionnaire authoring and publication.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Commit a complete RSVP response and exact evidence.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Revalidate invitation/session/policy/window/form version, respondent authority, branches, required answers and entitlement.

Create immutable submission/answers plus receipt reference in one transaction.

Update latest-response pointer and emit projection/exception/assistance work events idempotently.

Return a safe confirmation summary without exposing internal identity/policy data.

EXPLICIT EXCLUSIONS

No direct communication send.

No mutation of earlier submission.

VERIFICATION AND ACCEPTANCE

Retry creates one final submission.

Partial failure creates no false receipt.

S3-A09–A14 relevant submission tests pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-20 final submission and immutable receipt.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-21 — Attendance intent rules and projection engine

| Milestone | 3.5 Attendance, households and headcount |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-21. Milestone: 3.5 Attendance, households and headcount.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Calculate response status and event headcount deterministically.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement ACCEPTED, DECLINED, PENDING and CONDITIONAL semantics from current authorised submission.

Calculate accepted primary, accepted named companion, accepted unnamed companion, conditional and pending separately.

Version projections from contributing response/entitlement/exception records with reproducible evidence.

Recompute idempotently after relevant domain events and support full reconciliation.

EXPLICIT EXCLUSIONS

No likelihood score or inferred attendance.

No seating capacity logic.

VERIFICATION AND ACCEPTANCE

Fixture projections reconcile exactly.

Draft/declined records cannot inflate accepted headcount.

S3-A15–A18 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-21 attendance intent rules and projection engine.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-22 — Companion and entitlement service

| Milestone | 3.5 Attendance, households and headcount |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-22. Milestone: 3.5 Attendance, households and headcount.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Enforce granted capacity without silently creating identity.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Support no companion, named companion and unnamed plus-one according to immutable invitation entitlement.

Require names only where policy/entitlement requires; preserve unnamed placeholder as response-owned.

Detect requested people above entitlement and create a headcount exception instead of expanding capacity.

Reconcile entitlement change against current response without rewriting it.

EXPLICIT EXCLUSIONS

No automatic entitlement grant.

No EventGuest/PersonProfile creation for unnamed plus-one.

VERIFICATION AND ACCEPTANCE

Unnamed/named/zero/overshoot fixtures pass.

S3-A15–A20 pass.

Operational guest count remains unchanged.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-22 companion and entitlement service.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-23 — Household respondent authority service

| Milestone | 3.5 Attendance, households and headcount |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-23. Milestone: 3.5 Attendance, households and headcount.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Allow coordination only through explicit invitation authority.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement SELF_ONLY and authorised household coordination grants with exact covered EventGuest targets.

Keep each person’s response truth separate even when one respondent coordinates.

Prevent minors/dependants or other members from being inferred by household membership alone.

Detect competing submissions and require explicit conflict resolution without data loss.

EXPLICIT EXCLUSIONS

No surname/address-based authority.

No silent answer replacement for another adult.

VERIFICATION AND ACCEPTANCE

Authorised/unauthorised/competing household scenarios pass.

S3-A21–A23 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-23 household respondent authority service.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-24 — Headcount exception workflow

| Milestone | 3.5 Attendance, households and headcount |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-24. Milestone: 3.5 Attendance, households and headcount.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Route overshoot and late/conditional cases to named human authority.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Create deduplicated exceptions from entitlement overshoot, policy-defined late response and unresolved conditional cases.

Implement assign, review, approve, reject and resolve with reason, optimistic version and audit.

Approval updates approved capacity/projection through an explicit record; rejection preserves requested response history.

Expose deadlines, ageing and evidence references without restricted answer leakage.

EXPLICIT EXCLUSIONS

No automatic approval or silent response deletion.

No generic ticketing scope.

VERIFICATION AND ACCEPTANCE

Retry/stale/permission tests pass.

Approved/rejected projections reconcile.

S3-A24–A27 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-24 headcount exception workflow.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-25 — Projection reconciliation and scale acceptance

| Milestone | 3.5 Attendance, households and headcount |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-25. Milestone: 3.5 Attendance, households and headcount.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Prove headcount truth under retries, amendments and load.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Generate 600 invitations and 5,000 EventGuest fixtures covering households, companions, conditional responses and exceptions.

Run event-driven and full projection rebuilds; compare exact results.

Interrupt/retry workers and prove one logical effect per event/idempotency key.

Measure dashboard and submission projection budgets in the reference environment.

EXPLICIT EXCLUSIONS

No production data.

No denormalised count accepted without reconciliation.

VERIFICATION AND ACCEPTANCE

S3-A28–A30 relevant load/recovery cases pass.

No projection drift.

Timings and environment are recorded.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-25 projection reconciliation and scale acceptance.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-26 — Sensitive answer and consent policy

| Milestone | 3.6 Needs, consent, amendments and corrections |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-26. Milestone: 3.6 Needs, consent, amendments and corrections.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Enforce purpose, notice, minimisation and field-level access.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Classify dietary, mobility, accessibility, medical and assistance answers by approved sensitivity.

Require exact PrivacyNoticeVersion and acknowledgement/consent where policy requires.

Create safe general, operational and restricted projections; exclude restricted values from search/analytics/logs.

Implement permission tests for every role and field class.

EXPLICIT EXCLUSIONS

No legal inference or blanket consent.

No unrestricted export.

VERIFICATION AND ACCEPTANCE

Purpose/notice/version are traceable per submission.

Denied projections reveal no value existence.

S3-A31–A32 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-26 sensitive answer and consent policy.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-27 — Assistance request workflow

| Milestone | 3.6 Needs, consent, amendments and corrections |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-27. Milestone: 3.6 Needs, consent, amendments and corrections.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Create a respectful, restricted operational assistance process.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Create assistance request from explicit guest choice or authorised staff action with category, sensitivity and minimum necessary detail.

Implement acknowledge, assign, resolve and close with owner, deadline, notes policy and audit.

Give the guest a safe acknowledgement/status surface without staff details.

Separate assistance fulfilment status from RSVP attendance intent.

EXPLICIT EXCLUSIONS

No automated medical advice or diagnosis.

No provider messaging in Slice 3.

VERIFICATION AND ACCEPTANCE

Guest/staff permission and lifecycle tests pass.

Restricted details never enter general views.

S3-A33–A34 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-27 assistance request workflow.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-28 — Guest amendment service

| Milestone | 3.6 Needs, consent, amendments and corrections |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-28. Milestone: 3.6 Needs, consent, amendments and corrections.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Let guests correct an RSVP while preserving every submitted version.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Enforce amendment window, token purpose, invitation state and current policy.

Create a new response session prefilled from current authorised answers, then a superseding immutable submission.

Re-evaluate entitlement, assistance and exceptions; update projections idempotently.

Show exact changed fields and new receipt reference.

EXPLICIT EXCLUSIONS

No overwrite of prior answers.

No amendment after closure without approved late path.

VERIFICATION AND ACCEPTANCE

Prior/current submissions remain inspectable.

Projection and queues reconcile.

S3-A35–A36 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-28 guest amendment service.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-29 — Staff correction and withdrawal service

| Milestone | 3.6 Needs, consent, amendments and corrections |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-29. Milestone: 3.6 Needs, consent, amendments and corrections.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Enable authorised correction without impersonating the guest.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Require response.correct permission, guest/invitation scope, reason and affected fields.

Create a staff-authored superseding revision clearly labelled as correction; preserve guest submission.

Support policy-governed withdrawal/void with reason and projection reconciliation.

Audit before/after hashes, actor and evidence while protecting restricted values.

EXPLICIT EXCLUSIONS

No use of guest session by staff.

No deletion or silent historical rewrite.

VERIFICATION AND ACCEPTANCE

Permission/reason/concurrency/retry tests pass.

Guest and staff authorship remain distinct.

S3-A37–A38 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-29 staff correction and withdrawal service.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-30 — Retention, closure and correction acceptance

| Milestone | 3.6 Needs, consent, amendments and corrections |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-30. Milestone: 3.6 Needs, consent, amendments and corrections.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Complete lifecycle controls for guest response data.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement policy-driven session/draft/token cleanup queues and holds without deleting required submission/audit history.

Close expired assistance/exceptions only through documented states.

Exercise amendment, staff correction, revocation and retention together.

Write retention, correction and restricted-access runbooks.

EXPLICIT EXCLUSIONS

No destructive EventGuest or audit deletion.

No silent indefinite retention hold.

VERIFICATION AND ACCEPTANCE

Retention evidence is itemised and retryable.

History/projection remains correct after cleanup.

Relevant S3-A31–A38 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-30 retention, closure and correction acceptance.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-31 — Guest access, welcome and unavailable states

| Milestone | 3.7 Guest mobile frontend |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-31. Milestone: 3.7 Guest mobile frontend.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build the trusted low-bandwidth entry experience.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Build /g/rsvp/[token] exchange, token-free /g/rsvp welcome and /g/link-unavailable routes.

Show event essentials, privacy cue, respondent context and clear start/resume action without exposing internal identity.

Implement invalid/expired/revoked/wrong-purpose/offline/session-expired states with generic safe copy and recovery.

Use server policy before protected render; apply no-store/no-referrer and remove token from visible URL.

EXPLICIT EXCLUSIONS

No login/account/password.

No third-party analytics receiving token or guest PII.

VERIFICATION AND ACCEPTANCE

360/768/1280, 200% zoom, keyboard, screen-reader and slow-network tests pass.

No protected-data flash.

J01–J02 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-31 guest access, welcome and unavailable states.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-32 — Versioned RSVP step renderer

| Milestone | 3.7 Guest mobile frontend |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-32. Milestone: 3.7 Guest mobile frontend.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build accessible question screens from the published snapshot.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Render supported question types, purpose text, required/optional status, validation and conditional branches.

Provide progress, back/continue, autosave state and safe resume without deceptive completion percentages.

Focus error summary and first invalid field; preserve Unicode and accessible names.

Handle loading, save delayed, offline, retry, stale session and form unavailable states.

EXPLICIT EXCLUSIONS

No arbitrary HTML/JS from form content.

No client authority over branch/required rules.

VERIFICATION AND ACCEPTANCE

Representative forms pass component/E2E/a11y tests.

Server/client validation agrees.

J03 and S3-A05–A14 relevant UI pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-32 versioned rsvp step renderer.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-33 — Attendance and household response UI

| Milestone | 3.7 Guest mobile frontend |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-33. Milestone: 3.7 Guest mobile frontend.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build explicit personal/household attendance choices.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Show exactly whom the respondent may answer for and make authority boundaries understandable.

Capture ACCEPTED/DECLINED/PENDING/CONDITIONAL with policy-approved explanation and consequences.

Handle competing household response, stale state and unauthorised member generically.

Autosave and restore without combining separate people’s response history.

EXPLICIT EXCLUSIONS

No inferred household authority.

No preselected attendance choice.

VERIFICATION AND ACCEPTANCE

Self-only and authorised household journeys pass.

J04–J05 and S3-A21–A23 pass in browser.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-33 attendance and household response ui.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-34 — Companion and entitlement UI

| Milestone | 3.7 Guest mobile frontend |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-34. Milestone: 3.7 Guest mobile frontend.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build calm companion capture that never promises unapproved capacity.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Display granted entitlement and remaining permitted companions in plain language.

Support named and unnamed plus-one paths exactly as policy permits.

When request exceeds entitlement, preserve requested details and explain pending exception without presenting approval.

Handle missing name, duplicate companion, entitlement change, stale save and zero-entitlement states.

EXPLICIT EXCLUSIONS

No automatic guest creation or entitlement increase.

No seating/credential promise.

VERIFICATION AND ACCEPTANCE

Named/unnamed/overshoot journeys pass.

J06 and S3-A15–A20 pass in browser.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-34 companion and entitlement ui.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-35 — Needs, privacy and assistance UI

| Milestone | 3.7 Guest mobile frontend |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-35. Milestone: 3.7 Guest mobile frontend.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build purpose-led sensitive input with a respectful assistance path.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Explain why each sensitive field is requested, whether optional/required and who may use it.

Present privacy notice version and acknowledgement/consent controls as approved.

Allow “prefer to discuss/request assistance” without forcing sensitive detail.

Implement accessible sensitive errors, offline/save states and privacy-preserving review labels.

EXPLICIT EXCLUSIONS

No dark patterns or bundled optional consent.

No medical inference or broad free-text request.

VERIFICATION AND ACCEPTANCE

Screen-reader/keyboard/low-bandwidth tests pass.

J07 and S3-A31–A34 pass in browser.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-35 needs, privacy and assistance ui.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-36 — Review, submit and confirmation UI

| Milestone | 3.7 Guest mobile frontend |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-36. Milestone: 3.7 Guest mobile frontend.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Complete a trustworthy final RSVP submission journey.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Build plain-language review grouped by person/companion/needs with edit links and entitlement/exception status.

Require explicit submit; show pending/idempotent retry without duplicate success.

Build confirmation with receipt reference, effective attendance/headcount, assistance acknowledgement and amendment policy.

Handle server validation changes, closed policy, revoked session, timeout and uncertain network outcome.

EXPLICIT EXCLUSIONS

No success before durable commit.

No internal IDs or restricted staff detail.

VERIFICATION AND ACCEPTANCE

Double-submit/timeout/recovery tests pass.

J08 and S3-A09–A14 pass in browser.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-36 review, submit and confirmation ui.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-37 — Amendment and assistance status UI

| Milestone | 3.7 Guest mobile frontend |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-37. Milestone: 3.7 Guest mobile frontend.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Complete guest self-service after initial submission.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Build confirmation→amend entry, changed-answer review, resubmit and new receipt states.

Show amendment closed/late-assistance alternatives according to policy.

Build single-purpose assistance request/status acknowledgement with safe generic staff progress.

Handle rotated/revoked link, stale response and concurrent staff correction.

EXPLICIT EXCLUSIONS

No history deletion or staff impersonation.

No outbound messaging.

VERIFICATION AND ACCEPTANCE

Original/amended receipt evidence is accessible.

J09–J10 and S3-A33–A36 pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-37 amendment and assistance status ui.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-38 — Guest frontend whole-journey acceptance

| Milestone | 3.7 Guest mobile frontend |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-38. Milestone: 3.7 Guest mobile frontend.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Prove the guest product under real device and network constraints.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Run every guest route/state at 360/768/1280, portrait/landscape where relevant and 200% zoom.

Run keyboard, screen-reader, focus, contrast, reduced-motion and touch-target checks.

Run slow 3G/high-latency/offline/intermittent profiles with reload/back/concurrent-tab cases.

Review copy for calmness, clarity, privacy, no-account expectation and no false promise.

EXPLICIT EXCLUSIONS

No screenshot-only acceptance.

No waived accessibility or network defect.

VERIFICATION AND ACCEPTANCE

J01–J10 pass with persisted-state evidence.

S3-A39 guest portions pass.

Zero critical/high UX or accessibility finding.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-38 guest frontend whole-journey acceptance.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-39 — RSVP staff overview

| Milestone | 3.8 Staff frontend and operational intelligence |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-39. Milestone: 3.8 Staff frontend and operational intelligence.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build an event-scoped operational dashboard with honest denominators.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Show invited, issued, opened, responded, accepted named/unnamed, declined, conditional, pending, exceptions, assistance and approved headcount.

Define every metric tooltip/denominator and link to contributing records.

Show event/policy/form state, deadlines, ageing and attention without restricted details.

Implement loading, empty, partial, stale, denied, failed and refreshed states.

EXPLICIT EXCLUSIONS

No attendance likelihood or guest-value score.

No cross-event aggregation by default.

VERIFICATION AND ACCEPTANCE

Metrics reconcile to fixtures.

Responsive/accessibility tests pass.

J11 relevant dashboard checks pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-39 rsvp staff overview.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-40 — RSVP policy and form builder UI

| Milestone | 3.8 Staff frontend and operational intelligence |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-40. Milestone: 3.8 Staff frontend and operational intelligence.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build a complete governed staff authoring workspace.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Build policy editor for windows, amendments, late rules, notice/channel references and publish readiness.

Build section/question/option editor, reorder, type settings, purpose/sensitivity, requiredness and branches.

Provide validation summary, unpublished changes, version history and explicit publish/close/archive confirmation.

Build authorised guest preview at 360px without issuing a live token.

EXPLICIT EXCLUSIONS

No direct database editor or arbitrary markup.

No silent save/publish on navigation.

VERIFICATION AND ACCEPTANCE

Draft/publish/concurrency/invalid-branch browser tests pass.

All required states and permissions pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-40 rsvp policy and form builder ui.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-41 — Invitation and entitlement workspace

| Milestone | 3.8 Staff frontend and operational intelligence |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-41. Milestone: 3.8 Staff frontend and operational intelligence.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build invitation lifecycle and capacity management UI.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Build invitation list/detail with guest/household target, purpose, form/policy version, entitlement and token state.

Provide issue/rotate/revoke/cancel actions with confirmation, reason and safe link-handling controls.

Never display stored raw token; reveal newly issued link only through approved one-time handling if the specification permits.

Build entitlement editor with response/projection impact and exception creation warning.

EXPLICIT EXCLUSIONS

No provider send or copy-all-links export.

No automatic response rewrite after entitlement change.

VERIFICATION AND ACCEPTANCE

Permission, stale, expired and revocation states pass.

Token never appears in logs/telemetry/screenshots evidence.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-41 invitation and entitlement workspace.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-42 — Response directory and history UI

| Milestone | 3.8 Staff frontend and operational intelligence |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-42. Milestone: 3.8 Staff frontend and operational intelligence.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build safe RSVP search, detail and immutable history.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Build filtered directory for response/attendance/headcount status with deterministic pagination.

Build detail showing invitation, entitlement, submission revisions, current projection and safe restricted-field gates.

Differentiate guest amendment, staff correction, withdrawal and system projection events.

Handle no response, conditional, stale, archived, denied-field and partial-data states.

EXPLICIT EXCLUSIONS

No raw token or unrestricted sensitive answer display.

No edit-in-place history.

VERIFICATION AND ACCEPTANCE

Directory counts reconcile.

Field permissions and audit access pass.

J11 relevant response checks pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-42 response directory and history ui.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-43 — Exception and assistance queues

| Milestone | 3.8 Staff frontend and operational intelligence |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-43. Milestone: 3.8 Staff frontend and operational intelligence.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Build owned, accessible resolution workspaces.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Build separate exception and assistance queues with severity/age/deadline/owner/status filters.

Build detail with minimum necessary evidence, assign/acknowledge/approve/reject/resolve actions and reason capture.

Refresh projection/status after decision and surface stale conflicts without losing operator input.

Restrict assistance details to assigned/authorised roles and safe list summaries.

EXPLICIT EXCLUSIONS

No automatic decision or general ticket features.

No restricted details in badges/notifications.

VERIFICATION AND ACCEPTANCE

Approve/reject/resolve/stale/denied browser cases pass.

J12 and S3-A24–A34 relevant UI pass.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-43 exception and assistance queues.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-44 — Deterministic alerts and operational views

| Milestone | 3.8 Staff frontend and operational intelligence |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-44. Milestone: 3.8 Staff frontend and operational intelligence.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Expose evidence-linked guidance without replacing human judgment.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement alerts for token signing/key errors, cross-invitation access, projection inconsistency, high validation/drop-off, unresolved exceptions, sensitive-field exposure, form-version mismatch, amendments awaiting reconciliation and unowned assistance.

Each alert has event scope, severity, evidence, rule version, owner, created/updated status and explicit resolution.

Link to authorised operational record and suppress restricted values from summary.

Add invitation funnel and form completion views using privacy-safe aggregates.

EXPLICIT EXCLUSIONS

No generative recommendation or probabilistic guest profiling.

No automatic exception/entitlement decision.

VERIFICATION AND ACCEPTANCE

Alert fixtures trigger/clear deterministically.

Every number and alert resolves to evidence.

No sensitive leakage.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-44 deterministic alerts and operational views.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-45 — Staff frontend whole-surface acceptance

| Milestone | 3.8 Staff frontend and operational intelligence |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-45. Milestone: 3.8 Staff frontend and operational intelligence.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Prove all staff routes, roles, states and responsive behaviour.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Test all Slice 3 staff routes for CEO, Event Director, Guest Lead, Client Lead, System Admin, Auditor and denied user.

Test 360/768/1280, 200% zoom, keyboard, focus, contrast, tables, drawers, dialogs and long Unicode data.

Verify loading, empty, denied, partial, stale/conflict, failed, success, archived and restricted-field states.

Trace each visible action to server permission, persisted effect, audit and projection.

EXPLICIT EXCLUSIONS

No screenshot-only or UI-hidden permission acceptance.

VERIFICATION AND ACCEPTANCE

S3-A39 staff portions pass.

Zero critical/high frontend defect.

Role matrix and evidence index are complete.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-45 staff frontend whole-surface acceptance.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-46 — Workers, observability and operational recovery

| Milestone | 3.9 Operations, scale and release |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-46. Milestone: 3.9 Operations, scale and release.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Complete durable background work and safe service operation.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Implement expiry, projection rebuild, exception ageing, assistance ageing, retention and outbox workers with lease, heartbeat, retry class and dead-letter visibility.

Correlate web/session/submission/projection/audit/worker outcomes without guest PII, token or restricted answers.

Add health checks and dashboards for token service, RSVP store and queues using restricted technical details.

Write and exercise stalled job, projection repair, token key, form rollback and emergency close runbooks.

EXPLICIT EXCLUSIONS

No provider delivery worker.

No production deployment.

VERIFICATION AND ACCEPTANCE

Worker interruption/retry is idempotent.

Health/log/metric scans are clean.

Recovery evidence is reproducible.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-46 workers, observability and operational recovery.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-47 — Integrated security, privacy, load and resilience acceptance

| Milestone | 3.9 Operations, scale and release |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-47. Milestone: 3.9 Operations, scale and release.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Prove the slice under adversarial and realistic synthetic conditions.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Run 600-invitation issuance/submission and 5,000-guest dashboard/search fixtures with households, companions, exceptions and assistance.

Run hostile IDs, mass assignment, CSRF, replay, token/referrer/cache/log leakage, restricted field and direct API/job tests.

Run low-bandwidth, offline, concurrency, worker interruption and full projection reconciliation.

Record environment, commands, timings, failures, fixes and repeat results.

EXPLICIT EXCLUSIONS

No live guest data, production keys or production environment.

No quality-gate weakening to meet a budget.

VERIFICATION AND ACCEPTANCE

Performance budgets in the specification pass or block truthfully.

S3-A01–A39 applicable technical tests pass.

Zero critical/high security/privacy finding.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-47 integrated security, privacy, load and resilience acceptance.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-48 — Clean-room whole-slice acceptance

| Milestone | 3.9 Operations, scale and release |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-48. Milestone: 3.9 Operations, scale and release.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Run Slice 3 from fresh clone and empty database using only documented instructions.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Frozen install; migrations twice; deterministic seed, key and invitation fixtures.

Run all unit/integration/contract/component/E2E/security/privacy/accessibility/network/load/secret/STD-WC checks.

Execute J01–J12 and S3-A01–A40 locally where applicable.

Build evidence index mapping requirement→test→command→fixture→result→artefact.

EXPLICIT EXCLUSIONS

No feature expansion or acceptance waiver.

VERIFICATION AND ACCEPTANCE

Clean-room run is green.

Zero critical/high defect and zero hard-invariant violation.

All 18 screens and mandatory states are evidenced.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-48 clean-room whole-slice acceptance.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-49 — Staging deployment, rollback and independent audit

| Milestone | 3.9 Operations, scale and release |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-49. Milestone: 3.9 Operations, scale and release.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Deploy only to authorised staging and audit the result independently.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Verify scoped staging credentials/keys; run coordinated migrations and compatible web/worker release using synthetic data.

Run signed-link, RSVP, household, entitlement, exception, assistance, amendment, correction, dashboard and accessibility smoke journeys.

Demonstrate rollback to prior healthy release, restore accepted release and reconcile migrations/data.

Independently audit architecture, token boundary, privacy, permissions, frontend, resilience and S3-A40; classify every finding.

EXPLICIT EXCLUSIONS

No production deployment or live event link.

Do not self-accept unresolved deviation.

VERIFICATION AND ACCEPTANCE

Staging release/health/rollback IDs are recorded.

Zero critical/high finding remains.

Any material deviation is fixed or presented for ratification.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-49 staging deployment, rollback and independent audit.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# S3-50 — Handover and CEO acceptance dossier

| Milestone | 3.9 Operations, scale and release |
| --- | --- |
| Run after | Previous prompt independently accepted; LAST_ACCEPTED_COMMIT supplied |
| Controlling scope | Applicable Slice 3 sections plus inherited architecture, security, frontend, testing and Cursor laws |
| Deployment | Not authorised unless this prompt explicitly permits staging |

## Copy everything below into Cursor

BEGIN CURSOR PROMPT

You are implementing Maison Doclar Slice 3. Prompt ID: S3-50. Milestone: 3.9 Operations, scale and release.

Read the ratified Canonical Build Blueprint v1.0, accepted Slice 1 and Slice 2 foundation records, ratified Slice 3 Implementation Specification v1.0, repository constitution/ADRs/traceability and the prior accepted completion report before editing. They control. If they conflict, stop and cite the exact conflict; do not choose silently.

CURRENT-STATE GATE

Confirm branch and clean/understood worktree.

Verify HEAD equals LAST_ACCEPTED_COMMIT.

Inspect actual schema, migrations, contracts, tests, routes, jobs and relevant UI; do not trust the prior report alone.

If state differs unexpectedly or user work is uncommitted, STOP without modifying files and report it.

OBJECTIVE

Close Slice 3 truthfully and stop before communications work.

NON-NEGOTIABLE LAWS

Work only on this prompt. Do not pre-build a later prompt or any Slice 4+ capability.

The trusted scope chain is Organisation -> Client -> Event. Re-resolve lineage server-side in routes, jobs and repositories; never trust payload or URL scope alone.

EventGuest and Household come from accepted Slice 2. Invitation, entitlement, response and approved headcount are separate truths; never silently collapse them.

Guest access uses an opaque, signed, single-purpose link and narrow session. No guest account, password, PII in the URL, raw token storage or token/PII in logs or analytics.

Published form versions and submitted answers are immutable. Drafts, amendments and staff corrections create versioned or superseding records; never rewrite history.

An unnamed plus-one is response-owned and never automatically becomes EventGuest or PersonProfile. Entitlement overshoot creates a human exception, never automatic capacity.

Household membership does not itself grant response authority. Authority must be explicit, purpose-limited and auditable.

Default deny. UI hiding is presentation only; server policy protects every route, action, job, repository, sensitive field, projection and export.

Restricted needs and assistance data use purpose, notice, minimisation and field permissions. Never place values in general search, analytics, alerts, logs or broad dashboards.

Retryable mutations and workers are idempotent; sensitive decisions are concurrency-safe and audited atomically where practical. Derived projections must reconcile to evidence.

Frontend and backend are one deliverable. User-visible work includes loading, empty, denied, partial, stale/conflict, offline, failed, success, closed/expired and responsive/accessibility states as applicable.

Use synthetic/reference guest data and authorised staging only. No production messages, guest links, data or deployment.

Do not add email/SMS/WhatsApp provider delivery, seating, venue layout, credentials, QR, check-in, biometrics, facial recognition, AI guest scoring or legacy migration.

Never weaken a test, permission, privacy rule, invariant or quality gate to obtain a pass.

IMPLEMENTATION REQUIREMENTS

Update README, architecture/ADR/traceability, schema/data dictionary, permission/sensitive map, APIs/jobs/events and screen/state documentation.

Complete token, key, policy, form, invitation, projection, exception, assistance, amendment, correction, retention, deployment and rollback runbooks.

Assemble J01–J12/S3-A01–A40, performance, security, privacy, accessibility, staging and rollback evidence.

Record exact commit/release, defects/debt/carried items, privacy notice/channel policy approval and proven Slice 4 assumptions; request CEO/delegated acceptance.

EXPLICIT EXCLUSIONS

No feature code except truthful documentation/evidence corrections.

Do not begin provider communications or Slice 4.

VERIFICATION AND ACCEPTANCE

All handover artefacts resolve.

Privacy notice and channel policy approvals are explicit.

Final report awaits independent CEO/delegated acceptance.

Run every applicable repository command and report exact command/result.

For user-visible work, test 360px, 768px and 1280px, keyboard, focus, automated accessibility, low-bandwidth behaviour and persisted effects—not screenshots alone.

Run secret/token/PII scan and applicable STD-WC hard-invariant check.

Update documentation and traceability only where this prompt changes them.

STOP CONDITIONS

A controlling decision is absent or contradictory.

A dependency is outside the approved allow-list or a credential/key/contract is missing, invalid or broader than necessary.

Work requires production data/deployment, live message delivery, destructive history change or an excluded downstream domain.

A household, cross-event, entitlement, exception or sensitive action lacks approved purpose, policy, authority or permission.

A test cannot pass truthfully without weakening an invariant.

COMMIT AND HANDOVER

Review the final diff; commit only this prompt with message: feat(slice-3): s3-50 handover and ceo acceptance dossier.

Push if configured policy permits; report a block truthfully.

Stop after this prompt; do not start the next prompt.

Return the mandatory completion report in the defined order and end: “This report is a claim awaiting independent verification.”

LAST_ACCEPTED_COMMIT: [INSERT VERIFIED HASH]

END CURSOR PROMPT

# Final operator acceptance gate

S3-50 does not authorise Slice 4. Slice 3 closes only after independent verification proves signed-link access is safe and account-free; published forms and submitted answers retain immutable versions; household authority, entitlement, unnamed companions, overshoot, amendments, corrections and assistance reconcile; low-bandwidth guest and staff frontends are accepted; privacy notice and channel policy are approved; staging rollback works; and the CEO or delegated authority accepts the slice.

Archive the accepted commit and staging release IDs.

Separate ratified debt from unresolved defects.

Reject reports without exact commands, persisted-state proof, token/security evidence, browser/network results and projection reconciliation.

Create Slice 4 prompts only from a separately ratified Slice 4 implementation specification.