MAISON DOCLAR

# Slice 3 Implementation
Specification and Build Plan

RSVP and guest self-service: invitations, signed access, versioned responses, households, entitlements, assistance and headcount control

RATIFIED CONTEXT: The Canonical Build Blueprint v1.0 controls. Slice 1 supplies platform security and scope; Slice 2 supplies the trusted EventGuest directory, households, contact points, requirements and provenance. This document proposes the executable scope for Slice 3 and authorises no production guest use until its separate release gates pass.

Owner

George Lawson, CEO, Maison Doclar

Version 1.0 • Proposed for Slice 3 ratification

2 September 2026

# Document control and ratification

| Control | Position |
| --- | --- |
| Status | Implementation specification proposed for CEO ratification |
| Scope | Slice 3 — RSVP and guest self-service |
| Controlling sources | Canonical Build Blueprint v1.0; accepted Slice 1 and Slice 2 contracts |
| Build method | Small verified milestones; guest frontend and staff backend delivered together |
| Guest access | Signed, single-purpose, revocable links; no guest account |
| Data posture | Synthetic/reference guests and staging only until separate production approval |
| Change rule | Material departure requires an architecture decision before implementation |
| Next slice gate | Slice 4 cannot begin until Slice 3 acceptance and privacy/channel policy are approved |

## Ratification decisions

| ID | Decision | Recommended position |
| --- | --- | --- |
| S3-D01 | Approve invitation-scoped signed links with hashed server-side token records, expiry, revocation and rotation | Approve |
| S3-D02 | Approve no guest account/password and no link containing guest PII | Approve |
| S3-D03 | Approve versioned RSVP questionnaires; submitted answers retain the question/version shown | Approve |
| S3-D04 | Approve entitlement-first companion handling; unnamed plus-one is not an EventGuest until explicitly named/promoted | Approve |
| S3-D05 | Approve household response coordination without one guest silently changing another adult’s response | Approve |
| S3-D06 | Approve amendment windows and staff correction with reason, before/after and audit | Approve |
| S3-D07 | Approve overshoot/headcount exception workflow; no automatic entitlement expansion | Approve |
| S3-D08 | Approve assistance request workflow and restricted need handling | Approve |
| S3-D09 | Approve guest privacy notice and channel policy as Slice 3 exit decisions | Approve |
| S3-D10 | Approve staging only; no production messages or real guest links in Slice 3 | Approve |

## Contents

1. Objective and success definition

2. Scope, exclusions, dependencies and entry gate

3. Domain architecture and trust boundaries

4. Canonical data model

5. Invitation and signed-link lifecycle

6. Questionnaire and response versioning

7. Attendance, household and entitlement rules

8. Requirements, consent and assistance

9. Amendments, staff correction and exceptions

10. Permissions, approvals and audit

11. Guest frontend architecture

12. Staff frontend architecture

13. Detailed screen specifications

14. APIs, jobs and domain events

15. Intelligence, alerts and operational views

16. Security, privacy, retention and localisation

17. Performance, resilience and observability

18. Testing and acceptance

19. Deployment and operational controls

20. Milestone build plan

21. Cursor prompt contract

22. Handover and exit gate

Appendices: permissions, tests, file plan and traceability

# 1. Objective and success definition

## 1.1 Objective

Slice 3 enables an invited guest to respond safely from a low-bandwidth mobile device without creating an account, while giving authorised staff a truthful, versioned and auditable picture of attendance intent, companions, needs, assistance requests and headcount exceptions.

SLICE 3 OUTCOME: A staff user can configure and publish an RSVP questionnaire, issue a revocable single-purpose invitation link, and monitor response progress. A guest can accept, decline or give a conditional response, name permitted companions, share needs and request assistance, review a clear summary and amend within policy. Every response and correction preserves history and never silently expands entitlement.

## 1.2 Business outcomes

One trustworthy RSVP state per invited participation, with complete answer history.

Guest friction is low: no account, accessible mobile flow, clear progress and recovery.

Household and companion rules prevent duplicate or unauthorised headcount.

Sensitive needs are collected only when asked, purpose-labelled and field-restricted.

Overshoot and ambiguity become owned staff work, not hidden data corruption.

Later communications consume stable invitation/link/response contracts but are not implemented here.

## 1.3 Definition of success

| Dimension | Pass condition |
| --- | --- |
| Guest access | Expired, revoked, rotated, wrong-purpose and replayed links deny safely |
| Versioning | Each response references the exact published question/version shown |
| Entitlement | Unnamed plus-one and overshoot never silently create attendance capacity |
| Household | Authorised coordination is explicit; one adult cannot silently answer for another |
| Correction | Guest amendment and staff correction preserve previous answers and reasons |
| Privacy | Notice, purpose, consent/acknowledgement and restricted fields are clear and enforced |
| Frontend | Guest journey is low-bandwidth, keyboard/screen-reader complete and mobile-first |
| Operations | Staff dashboards, exceptions, assistance and audit are accurate and owned |
| Governance | All tests, staging evidence, privacy notice and channel policy are accepted |

# 2. Scope, exclusions, dependencies and entry gate

## 2.1 Included

Event RSVP policy and publishing state.

Invitation records linked to EventGuest/Household and explicit entitlement.

Hashed, signed, single-purpose guest access tokens with expiry, rotation and revocation.

Versioned RSVP sections, questions, options, branching and publication snapshots.

Response sessions, answer revisions and final submissions.

Attendance intent: ACCEPTED, DECLINED, PENDING or CONDITIONAL.

Named/unnamed companion capture within entitlement; headcount calculation and exceptions.

Household coordination and explicit respondent authority.

Dietary, mobility, accessibility and assistance inputs with sensitive-field controls.

Guest review, confirmation, amendment and assistance-request flows.

Staff builder, invitation, response, exception and assistance workspaces.

Deterministic RSVP intelligence, alerts, jobs, audit, tests, runbooks and staging.

## 2.2 Explicitly excluded

Outbound campaign delivery, WhatsApp/SMS/email provider integration and inbound replies; Slice 4 owns them.

Guest usernames, passwords, reusable accounts or social login.

Seating, venue layout, credentials, QR, check-in and event-day runtime.

Automatic invitation entitlement changes or automatic approval of overshoot.

AI-generated questions, responses, identity decisions or guest profiling.

Biometrics or facial recognition.

Legacy code/data migration and production guest data.

Payment, ticketing, gifts, travel booking or hotel inventory.

General-purpose public form builder.

## 2.3 Entry assumptions

| Required capability | Evidence before Slice 3 |
| --- | --- |
| Slice 1 | Scope, authentication, policy, audit, design system, staging and rollback accepted |
| Slice 2 | Trusted EventGuest directory, households, contacts, requirements, corrections and identity policy accepted |
| Counts | Operational guest counts proven separate from quarantine records |
| Sensitive fields | Restricted requirement/contact projections and permissions proven |
| Retention | Raw/working/guest identity retention decisions recorded |
| Frontend | Responsive event shell and guest directory accepted |
| Operations | Jobs, correlation, private storage and synthetic fixtures available |

## 2.4 Dependencies and stop conditions

Approved guest privacy notice text and owner before staging acceptance.

Approved channel policy describing how a future communications system may deliver signed links.

Approved maximum link lifetime, amendment deadline and staff override authority per event policy.

Rate-limit/abuse-control store and secure signing/key-rotation capability.

Stop if Slice 2 EventGuest/household/correction acceptance is incomplete.

Stop if implementation requires a provider campaign, real guest contact or production link.

Stop if a questionnaire collects sensitive data without purpose, access and retention rules.

# 3. Domain architecture and trust boundaries

## 3.1 Components

| Component | Responsibility | Authority |
| --- | --- | --- |
| Core event platform | EventGuest, Household, ContactPoint, requirements and policy | Identity/scope authority |
| RSVP domain | Policy, invitation, entitlement, questionnaire, response, intent and exceptions | RSVP business authority |
| Guest signed surface | Low-bandwidth guest UI and single-purpose session | No independent authority |
| Token service | Opaque token issuance, verification, rotation, revocation and abuse controls | Access decision only |
| Worker | Expiry, reminder-readiness flags, projections and cleanup | Idempotent commands; no entitlement approval |
| Audit/observability | Correlation, safe audit projection, metrics and alerts | Shared foundation contracts |

## 3.2 Guest access flow

Staff creates invitation and entitlement for one event-scoped EventGuest or governed Household context.

Token service generates a high-entropy opaque secret; database stores only a keyed hash and lifecycle metadata.

Future channel delivery receives a single-purpose URL contract; Slice 3 testing displays/copies it only in authorised staging tools.

Guest opens link; server validates hash, signature/key version, purpose, event/invitation state, expiry, revocation and rate limits.

Server establishes a narrow guest session bound to invitation, purpose and short inactivity lifetime.

Guest reads only minimum event/RSVP data and submits versioned answers through CSRF/origin/replay controls.

Submission atomically appends answer revisions, intent/headcount projection and audit/security evidence.

Amendment uses a valid token/session and current policy; old response remains immutable.

## 3.3 Hard invariants

No guest account is required or created.

No token or URL contains guest PII, event name, email, phone or predictable identifier.

Token secrets are never stored plaintext, logged, analysed or returned after issuance.

A link is invitation- and purpose-scoped; RSVP access cannot become credential or general guest access.

Every answer references an immutable published question version.

A submitted response is append-only; amendment creates a new revision/superseding submission.

Entitlement is explicit and cannot be expanded by client input.

An unnamed plus-one is a response-level companion placeholder, not an EventGuest or cross-event PersonProfile.

Operational invited/accepted/declined/pending/headcount metrics use defined projections, not raw answer counts.

Staff correction requires permission and reason and never impersonates the guest.

# 4. Canonical data model

All IDs are opaque; timestamps use UTC; guest-facing event time uses the Event timezone. Scoped records carry organisationId/clientId/eventId where necessary for isolation and indexes. Submitted content is immutable and corrected by superseding records.

| Entity | Required fields | Constraints |
| --- | --- | --- |
| RSVPPolicy | id; eventId; status; opensAt?; closesAt?; amendmentUntil?; defaultTokenLifetime; householdMode; companionRules; privacyNoticeVersionId; version | One active published policy version |
| Invitation | id; eventId; eventGuestId?; householdId?; status; invitationType; issuedAt?; revokedAt?; version | Exactly one governed target model; no contact delivery here |
| Entitlement | id; invitationId; type; quantity; namingRule; ageRule?; transferable; status; grantedBy; reason | Capacity allowance; changes audited |
| GuestAccessToken | id; invitationId; purpose; tokenHash; keyVersion; status; issuedAt; expiresAt; usedAt?; rotatedFromId?; revokedAt?; revokeReason? | Secret never stored; purpose-bound |
| GuestSession | id; invitationId; tokenId; status; createdAt; lastSeenAt; expiresAt; revokedAt?; riskFlags | Narrow server session; no staff authority |
| PrivacyNoticeVersion | id; organisationId; key; version; contentRef; effectiveAt; status | Immutable published content |
| RSVPForm | id; eventId; name; status; activePublishedVersionId?; version | Draft/published/closed |
| RSVPFormVersion | id; formId; version; title; intro; settings; publishedAt?; publishedBy?; contentHash | Immutable after publication |
| RSVPSectionVersion | id; formVersionId; stableKey; order; title?; description? | Immutable |
| RSVPQuestionVersion | id; formVersionId; sectionId; stableKey; type; prompt; helpText?; required; sensitivity; options; validation; branchRule?; order | Immutable; stable key across versions |
| RSVPSession | id; invitationId; formVersionId; status; startedAt; lastSavedAt; submittedAt?; version | Guest progress; draft answers replaceable before submit |
| RSVPSubmission | id; invitationId; sessionId; formVersionId; revision; status; submittedAt; supersedesId?; respondentType; respondentAuthority | Append-only final/amended/corrected submission |
| RSVPAnswer | id; submissionId; questionVersionId; value; sensitivity; source | Immutable; typed value |
| AttendanceIntent | id; invitationId; submissionId; eventGuestId; status; effectiveAt; supersedesId? | Current projection backed by submission history |
| CompanionResponse | id; submissionId; entitlementId; slot; named; name?; relationship?; contact?; eventGuestId?; status | Unnamed remains response-only |
| HeadcountProjection | id; invitationId; submissionId; acceptedNamed; acceptedUnnamed; conditional; effectiveAt | Deterministic projection |
| HeadcountException | id; eventId; invitationId; submissionId; type; requested; allowed; status; ownerUserId?; decisionBy?; reason?; resolvedAt? | No automatic approval |
| AssistanceRequest | id; eventId; invitationId; eventGuestId; category; summary; sensitivity; status; ownerUserId?; dueAt?; resolution? | Operational work item; restricted |
| ConsentAcknowledgement | id; submissionId; noticeVersionId; purpose; response; capturedAt | Purpose-specific evidence; not blanket consent |
| RSVPCorrection | id; submissionId; correctedSubmissionId; actorType; actorId?; reason; beforeHash; afterHash; occurredAt | Append-only correction evidence |
| RSVPProjection | id; eventId; policyVersion; counts; computedAt; sourceCursor | Rebuildable; not authority |

## 4.1 Enumerations

| Enum | Values |
| --- | --- |
| PolicyStatus | DRAFT, PUBLISHED, CLOSED, ARCHIVED |
| InvitationStatus | DRAFT, READY, ISSUED, OPENED, RESPONDED, REVOKED, EXPIRED, CANCELLED |
| EntitlementType | PRIMARY, COMPANION, CHILD, CAREGIVER, OTHER |
| NamingRule | MUST_NAME, MAY_NAME, UNNAMED_ALLOWED |
| TokenPurpose | RSVP_VIEW_RESPOND, RSVP_AMEND, ASSISTANCE_REQUEST |
| TokenStatus | ACTIVE, ROTATED, REVOKED, EXPIRED, CONSUMED |
| QuestionType | SHORT_TEXT, LONG_TEXT, SINGLE_CHOICE, MULTI_CHOICE, YES_NO, DATE, NUMBER, CONTACT_CONFIRMATION, REQUIREMENT |
| SubmissionStatus | SUBMITTED, SUPERSEDED, STAFF_CORRECTED, WITHDRAWN |
| AttendanceStatus | ACCEPTED, DECLINED, PENDING, CONDITIONAL |
| ExceptionStatus | OPEN, APPROVED, DECLINED, WITHDRAWN, RESOLVED |
| AssistanceStatus | NEW, ACKNOWLEDGED, ASSIGNED, IN_PROGRESS, RESOLVED, CLOSED |

## 4.2 Index and integrity rules

Unique published form version/content hash and stable question key within version.

Only one current AttendanceIntent and HeadcountProjection per invitation, backed by latest effective submission.

Invitation target must belong to the same event; household target cannot cross events.

Entitlement quantity is non-negative and changes create a new version/history event.

Token hash is unique; active tokens use expiry/status indexes; raw secret is absent from schema.

Submission revision is unique per invitation and references one published form version.

Answers may reference only questions in that submission’s form version.

Companion slots cannot exceed entitlement without an OPEN exception.

Restricted answers/assistance are excluded from broad search and general analytics.

# 5. Invitation and signed-link lifecycle

## 5.1 Invitation states

| From | Allowed next | Authority / evidence |
| --- | --- | --- |
| DRAFT | READY or CANCELLED | Guest Data Lead; target and entitlement valid |
| READY | ISSUED or CANCELLED | Authorised issuer; token created |
| ISSUED | OPENED, RESPONDED, REVOKED or EXPIRED | Guest open/submission or staff lifecycle |
| OPENED | RESPONDED, REVOKED or EXPIRED | Guest submit or policy lifecycle |
| RESPONDED | RESPONDED (amended), REVOKED or EXPIRED | Amendment policy or staff revoke |
| REVOKED | READY through new invitation/token only | Authorised reissue; old link remains dead |
| EXPIRED | READY through authorised rotation/reissue | New token; old link cannot revive |

## 5.2 Token security contract

Generate at least 256 bits of cryptographic entropy; encode URL-safe; store only keyed hash.

Bind to invitation, purpose, key version, issued/expiry times and optional rotation chain.

Use constant-time verification and generic invalid/expired/revoked response that does not disclose invitation existence.

Rate-limit by safe network/device signals and token hash prefix without storing unnecessary fingerprinting data.

Rotate on suspected exposure or privileged change; old token revokes immediately.

Do not mark one normal page view as irreversible consumption; enforce replay limits at mutations through idempotency/session/nonces.

Copy/display link only in an authorised staging staff tool; provider delivery belongs to Slice 4.

Audit issuance, validation outcome, rotation, revocation and abuse blocks without token value.

## 5.3 Guest session

Server-side, HttpOnly, Secure, SameSite control with narrow path/domain where possible.

Bound to invitation and purpose; cannot access staff routes or another invitation.

Short idle and absolute lifetime recorded in a security decision.

Rotates after token exchange and sensitive submission.

Revocation/expiry/invitation cancellation takes effect on next request.

Safe resume preserves draft state but never bypasses a closed/amendment policy.

# 6. Questionnaire and response versioning

## 6.1 Builder constraints

Forms are event-scoped and designed specifically for RSVP, not a general form platform.

Draft sections/questions may be reordered and edited; publication freezes an immutable FormVersion.

Stable question keys allow authorised comparison across versions; text/options/validation remain version-specific.

Branching uses a constrained declarative rule set and cannot reveal hidden answers or execute code.

Sensitive questions require purpose text, sensitivity class, permission projection and retention position.

Preview uses synthetic/example identity unless an authorised staff user explicitly previews one scoped invitation.

## 6.2 Publication

Validate required system questions: attendance intent, respondent identity/authority, privacy notice acknowledgement and entitlement summary.

Reject unreachable required questions, invalid branches, missing options, circular rules and unsupported sensitivity.

Publish atomically, record content hash/author/time and set active version.

Existing started sessions stay on their assigned version unless policy explicitly resets them; never silently remap answers.

New sessions receive the active published version.

Closing form blocks new submission but retains authorised read/recovery path.

## 6.3 Answer history

Draft autosave may replace draft values within one session/version using optimistic concurrency.

Submission freezes immutable answers and generates projections atomically.

Amendment creates a new session/submission revision prefilled from prior answers where question versions remain compatible and policy permits.

If form version changed, guest sees changed/new questions and prior incompatible values are not silently copied.

Staff correction creates a separately identified submission with actor/reason and never impersonates the guest.

Withdrawal/supersession retains the old submission and updates only current projections.

# 7. Attendance, household and entitlement rules

## 7.1 Attendance intent

| Intent | Meaning | Headcount effect |
| --- | --- | --- |
| ACCEPTED | Guest states attendance | Counts accepted primary and accepted companions |
| DECLINED | Guest states non-attendance | Zero accepted; retain response history |
| PENDING | No effective final answer | Pending invitation; no accepted count |
| CONDITIONAL | Guest states unresolved condition | Separate conditional count; never accepted by default |

## 7.2 Household response authority

An invitation may target one EventGuest or a Household only when policy explicitly permits coordinated response.

The respondent sees exactly whom they are authorised to answer for.

Adults default to separate response authority; household lead cannot silently alter another adult’s final response.

Child/dependent or caregiver rules require explicit entitlement/authority configuration.

Conflicting household submissions surface a staff exception; last-write-wins is prohibited.

Household summary distinguishes responded, pending, declined, conditional and uninvited members.

## 7.3 Companion and plus-one rules

Entitlement defines quantity and naming rule before the guest responds.

MUST_NAME requires a name before accepted submission; MAY_NAME permits later amendment; UNNAMED_ALLOWED creates a numbered response slot only.

An unnamed companion does not become EventGuest, PersonProfile, credential subject or message recipient.

Naming a companion may create a quarantined/manual guest candidate or explicit companion record according to policy; it never bypasses Slice 2 identity checks.

Guest input above entitlement creates a HeadcountException and cannot increase approved capacity.

Removing/replacing a companion creates a new submission revision and reconciles projections.

## 7.4 Headcount truth

| Measure | Definition |
| --- | --- |
| Invited primary | Active invitations for active EventGuest targets |
| Entitled capacity | Active primary + companion quantities |
| Accepted named | Accepted primary/companions tied to named records |
| Accepted unnamed | Accepted response slots allowed by entitlement |
| Conditional | Separate unresolved people count |
| Pending | Invitations without effective final intent |
| Exception requested | Requested people above/against entitlement; excluded from approved accepted total |
| Approved exception | Explicit authorised allowance reflected by new entitlement/version |
| Forecast total | Defined deterministic scenario; never hides pending/conditional assumptions |

# 8. Requirements, consent and assistance

## 8.1 Requirements

Dietary, mobility, accessibility, medical assistance and other needs use explicit purpose-labelled questions.

Responses may update/create GuestRequirement only through an authorised mapping with provenance and current-submission reference.

Highly restricted free text is avoided where structured options plus optional detail suffice.

Guest can choose “prefer to discuss” and submit an AssistanceRequest without exposing detail broadly.

General dashboards show need-category counts only where authorised and never raw sensitive answers.

A requirement is not interpreted as medical advice, security classification or VIP status.

## 8.2 Notice and acknowledgement

Show the active immutable PrivacyNoticeVersion before sensitive submission.

Record notice version, purpose and explicit response/acknowledgement.

Do not bundle optional consent into required RSVP acceptance.

Withdrawal/change does not erase historical evidence; it changes future use and raises controlled follow-up where applicable.

Unknown/not answered remains distinct from “No”.

## 8.3 Assistance workflow

| Stage | Required behaviour |
| --- | --- |
| NEW | Captured from guest/staff with category, sensitivity and event scope |
| ACKNOWLEDGED | Guest receives on-screen acknowledgement; no provider message in Slice 3 |
| ASSIGNED | Authorised owner and due time set |
| IN_PROGRESS | Safe operational notes; restricted access |
| RESOLVED | Resolution summary and actor/time |
| CLOSED | Verified closure or documented handoff |

# 9. Amendments, staff correction and exceptions

## 9.1 Guest amendment

Allowed only before amendmentUntil or under explicit event policy.

Requires active RSVP_AMEND token/session or safe rotation from an eligible invitation.

Displays current effective answer, deadline and fields affected by policy/version changes.

Creates superseding submission and recalculates intent/headcount atomically.

Late attempt shows a respectful locked state and assistance route.

## 9.2 Staff correction

Requires rsvp.response.correct and a reason; staff cannot use the guest link.

Shows before/after, affected projections, sensitive fields and downstream dependency check.

Creates STAFF_CORRECTED submission and RSVPCorrection; original remains.

Material attendance/entitlement change may require Event Director approval under policy.

Guest notification is not sent in Slice 3; create an explicit future communication requirement/flag only.

## 9.3 Exceptions

| Exception | Trigger | Resolution authority |
| --- | --- | --- |
| ENTITLEMENT_OVERSHOOT | Requested companion quantity exceeds active entitlement | Event Director/explicit approver |
| HOUSEHOLD_CONFLICT | Two authorised submissions conflict | Guest Data Lead with escalation |
| LATE_RESPONSE | Submission/amendment after policy deadline | Event Director or delegated approver |
| IDENTITY_AMBIGUITY | Respondent/companion cannot be safely tied to invitation | Guest Data Lead; may return to Slice 2 review |
| SENSITIVE_ASSISTANCE | Need requires restricted operational handling | Authorised assistance owner |
| FORM_VERSION_CONFLICT | Started response cannot safely map to current policy | Guest Data Lead; preserve original version |

# 10. Permissions, approvals and audit

## 10.1 Permission additions

| Permission | Meaning |
| --- | --- |
| rsvp.policy.view | View RSVP policy/status |
| rsvp.policy.manage | Draft/amend event policy |
| rsvp.form.view | View forms/versions |
| rsvp.form.manage | Build draft form |
| rsvp.form.publish | Publish/close form version |
| rsvp.invitation.view | View scoped invitations |
| rsvp.invitation.manage | Create/revoke/rotate invitations/tokens |
| rsvp.response.view | View scoped response and history |
| rsvp.response.correct | Create reasoned staff correction |
| rsvp.entitlement.manage | Grant/change entitlement |
| rsvp.exception.view | View exception queue |
| rsvp.exception.decide | Approve/decline exception |
| rsvp.assistance.view | View assigned/sensitive request |
| rsvp.assistance.manage | Assign/progress/resolve request |
| rsvp.analytics.view | View scoped deterministic RSVP projections |
| rsvp.export | Separate controlled export; not implemented generally in Slice 3 |

## 10.2 Default authority

| Role | Default Slice 3 authority |
| --- | --- |
| CEO | All business permissions and exceptional approvals |
| Event Director | Policy/form publication, entitlement/exception approval and event oversight |
| Guest Data Lead | Invitation, response, correction, household and exception operations |
| Client Lead | Scoped analytics/view and named approvals where granted |
| Planner | Scoped view and limited invitation work where granted |
| Concierge/Assistance | Assigned assistance view/manage only; no broad response export |
| System Administrator | Token/job technical support; no RSVP business decision by default |
| Auditor | Scoped safe response/audit history; no mutation |
| Guest | Only invitation/purpose-scoped self-service through signed access |

## 10.3 Audited actions

Policy/form draft, publish, close and version change.

Invitation/entitlement create/change/cancel; token issue/validate failure/rotate/revoke/expire.

Guest session and final submission outcome—not draft keystrokes or token values.

Attendance/headcount projection change.

Companion name/change and overshoot exception.

Guest amendment, staff correction, withdrawal and late override.

Sensitive requirement/consent/assistance access and change where policy requires.

Export attempt and privacy/channel configuration change.

# 11. Guest frontend architecture

GUEST EXPERIENCE RULE: The guest surface is a product, not a backend form. It must feel calm, respectful and trustworthy on an ordinary mobile connection, explain why information is requested, protect progress and give a clear recovery path without exposing policy or identity details.

## 11.1 Routes

| Route | Purpose |
| --- | --- |
| /g/rsvp/[token] | Validate token and establish narrow guest session |
| /g/rsvp | Welcome/event essentials and response start/resume |
| /g/rsvp/respond | Versioned RSVP steps |
| /g/rsvp/companions | Entitled companion details |
| /g/rsvp/needs | Requirements, notice and assistance choice |
| /g/rsvp/review | Plain-language review and correction before submit |
| /g/rsvp/confirmation | Immutable receipt summary and amendment policy |
| /g/rsvp/amend | Eligible amendment journey |
| /g/assistance | Single-purpose assistance request/status acknowledgement |
| /g/link-unavailable | Generic invalid/expired/revoked/recovery state |

## 11.2 Guest composition

Maison Doclar/event identity without unnecessary personal detail.

Progress labelled by meaningful step rather than arbitrary percentage.

One primary action; back/save behaviour is explicit.

Minimum event information needed to respond; no staff-only data.

Inline validation plus focusable error summary.

Persistent privacy/purpose explanation near sensitive questions.

Review screen distinguishes primary guest, each entitled companion, intent and needs.

Confirmation gives response reference, effective headcount, amendment deadline and assistance route.

## 11.3 Mandatory guest states

| State | Required treatment |
| --- | --- |
| Link checking | Stable neutral progress; no identity flash |
| Invalid/expired/revoked | Same generic safe page; authorised support route |
| Not open/closed | Event-owned dates and permitted next action |
| Loading/saving | Small resilient payload; no duplicate submit |
| Offline | Protect local unsent draft cautiously; clearly mark not submitted |
| Session expired | Safe revalidation/resume without losing server draft |
| Validation/branch change | Explain affected field; preserve compatible answers |
| Conflict | Another response changed; reload/compare; no overwrite |
| Overshoot | Explain entitlement and create request, not approval |
| Success | Clear submitted state, response reference and next action |

## 11.4 Responsive/accessibility/low-bandwidth

Guest journey is designed at 360 px first; no horizontal scroll or dense tables.

Core interaction loads within 2.5 seconds on representative mobile low-bandwidth profile after connection establishment.

Server-render useful shell; minimal JavaScript; progressive enhancement where practical.

Keyboard and screen reader complete; semantic fieldsets, labels, errors, progress and focus.

Touch targets ≥44 px; text zoom 200%; reduced motion and high contrast.

Draft autosave is debounced, explicit and recoverable; submission confirmation never depends only on toast.

No analytics event contains answer value, contact, token, invitation ID or free text.

# 12. Staff frontend architecture

## 12.1 Event navigation and routes

| Route | Purpose |
| --- | --- |
| /app/events/[eventId]/rsvp | Operational RSVP overview |
| /app/events/[eventId]/rsvp/policy | Policy, dates, notice and authority |
| /app/events/[eventId]/rsvp/form | Builder and versions |
| /app/events/[eventId]/rsvp/form/preview | Guest preview with synthetic/scoped context |
| /app/events/[eventId]/rsvp/invitations | Invitation and entitlement workspace |
| /app/events/[eventId]/rsvp/responses | Response directory and history |
| /app/events/[eventId]/rsvp/exceptions | Headcount/late/household/version exceptions |
| /app/events/[eventId]/rsvp/assistance | Restricted assistance queue |
| /app/events/[eventId]/guests/[guestId]/rsvp | Guest RSVP timeline inside guest record |

## 12.2 Staff dashboard

Truthful cards: invited, opened, accepted named/unnamed, declined, conditional, pending, exceptions and approved headcount.

Every card defines denominator and links to contributing records.

Trend uses submission event time and separates amendments/corrections.

Attention list shows owner, age, severity, evidence and next action.

Channel delivery metrics are absent until Slice 4; “issued” does not mean delivered.

Restricted need categories appear only to permitted roles and without unnecessary details.

## 12.3 Builder UX

Draft/published/closed state is persistent and visually unmistakable.

Question palette is constrained to supported RSVP types.

Desktop supports efficient reorder; mobile/tablet supports a guided non-drag alternative.

Each sensitive question requires purpose/sensitivity/retention fields before save.

Branch logic has human-readable “show when” summaries and test cases.

Publish review lists unreachable questions, breaking changes, notice version and existing-session impact.

# 13. Detailed screen specifications

## 13.1 Guest link/welcome

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Invited guest | Safe validation, event essentials, respondent scope, privacy | Start/resume/sign out | Invalid, expired, revoked, not open, closed | No identity before validation; fast mobile shell |

## 13.2 Attendance step

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest | Primary/household invitees and intent choices | Accept/decline/conditional/save | Required, conflict, policy changed | One clear choice per governed respondent |

## 13.3 Companion step

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest | Entitlement slots, naming rules and approved capacity | Name/leave unnamed where allowed/remove/request exception | Overshoot, duplicate name, invalid contact | Never implies requested = approved |

## 13.4 Needs/privacy step

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest | Purpose-labelled requirements, notice, assistance route | Answer/skip optional/request assistance | Restricted help, prefer to discuss, validation | Sensitive fields minimise free text |

## 13.5 Review/submit

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest | Plain-language complete response and approved/requested headcount | Edit section/submit | Stale session, changed form/policy, duplicate submit | No submission until explicit confirmation |

## 13.6 Confirmation/amendment

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest | Reference, effective intent/headcount, deadline, assistance | Amend if allowed/request help | Late/locked, session expired, revoked | Persistent confirmation; not toast-only |

## 13.7 RSVP overview

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Event Director/Guest Lead | Defined counts, trends, attention, latest activity | Open policy/form/invitations/exceptions | No invitations, partial projection, stale | Issued ≠ delivered; evidence links |

## 13.8 Policy settings

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Event Director | Open/close/amend dates, household mode, token lifetime, notice/channel policy | Draft/version/publish policy | Invalid date, missing notice, active-session impact | Effect preview; reasoned versioning |

## 13.9 Form builder

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest Data Lead/Event Director | Sections, questions, branches, sensitivity, versions | Add/edit/reorder/preview/publish/close | Unreachable/circular/breaking/stale | Accessible reorder and publish review |

## 13.10 Guest preview

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Authorised staff | Exact published experience with synthetic/scoped guest | Navigate/test branches/change viewport | Missing version, denied guest scope | Clearly marked preview; no submission effect |

## 13.11 Invitations

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest Data Lead | Target, status, entitlement, token metadata, response | Create/issue/copy staging link/rotate/revoke | No contact, expired, responded, denied | Secret shown once only in authorised staging issuance |

## 13.12 Entitlement editor

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Event Director/Guest Lead | Primary/companion quantities, naming/authority and history | Grant/change/revoke with reason | Below accepted headcount, conflict, approval required | Impact preview and no silent shrink/expand |

## 13.13 Response directory

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Authorised staff | Guest/household, intent, submitted version/time, headcount | Filter/open/correct if allowed | Pending, conditional, superseded, restricted | No raw sensitive answer in list |

## 13.14 Response detail/history

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Authorised staff | Submission revisions, answers, intent, companions, notice and audit | Correct/withdraw/open guest | Field masked, conflict, form changed | Guest vs staff correction visibly distinct |

## 13.15 Exception queue

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Event Director/Guest Lead | Overshoot, late, household, identity and version conflicts | Assign/approve/decline/resolve | Stale entitlement, missing authority, denied | Approval changes entitlement explicitly |

## 13.16 Assistance queue

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Assigned assistance role | Restricted request, owner, due/status and safe notes | Acknowledge/assign/progress/resolve | No owner, overdue, field denied | Least-data list and controlled detail |

## 13.17 Guest RSVP timeline

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest services | Invitation/token lifecycle, submissions, current intent and exceptions | Open/reissue/correct/request help | Revoked/expired/conditional | Integrated without exposing token/secret |

## 13.18 Link unavailable/recovery

| Primary user | Shows | Actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- |
| Guest | Generic status, retry/support options | Retry/return/request assistance | Invalid/expired/revoked/provider unavailable | Same safe wording prevents enumeration |

# 14. APIs, jobs and domain events

## 14.1 Staff contracts

| Contract | Purpose | Permission |
| --- | --- | --- |
| GET/PATCH /events/:eventId/rsvp/policy | Read/create policy version | rsvp.policy.view/manage |
| POST /events/:eventId/rsvp/policy/publish | Publish policy | rsvp.policy.manage |
| GET/POST /events/:eventId/rsvp/forms | List/create form | rsvp.form.view/manage |
| GET/PATCH /rsvp/forms/:id/draft | Edit draft structure | rsvp.form.manage |
| POST /rsvp/forms/:id/publish | Publish immutable form version | rsvp.form.publish |
| GET/POST /events/:eventId/invitations | List/create invitation | rsvp.invitation.view/manage |
| POST /invitations/:id/issue | Issue token/link contract | rsvp.invitation.manage |
| POST /invitations/:id/rotate | Rotate token | rsvp.invitation.manage |
| POST /invitations/:id/revoke | Revoke invitation/token | rsvp.invitation.manage |
| PATCH /invitations/:id/entitlement | Version entitlement | rsvp.entitlement.manage |
| GET /events/:eventId/rsvp/responses | List current responses | rsvp.response.view |
| GET /rsvp/responses/:id/history | Response revisions | rsvp.response.view |
| POST /rsvp/responses/:id/correct | Reasoned staff correction | rsvp.response.correct |
| GET/POST /events/:eventId/rsvp/exceptions | Queue/create exception | rsvp.exception.view |
| POST /rsvp/exceptions/:id/decision | Approve/decline/resolve | rsvp.exception.decide |
| GET/PATCH /events/:eventId/rsvp/assistance | Assigned assistance queue | rsvp.assistance.view/manage |
| GET /events/:eventId/rsvp/projection | Defined metrics | rsvp.analytics.view |

## 14.2 Guest contracts

| Contract | Purpose | Control |
| --- | --- | --- |
| POST /guest/rsvp/exchange | Validate token and create narrow session | Rate limit; generic failure |
| GET /guest/rsvp/context | Minimum event/respondent/form context | Invitation/purpose session |
| POST /guest/rsvp/sessions | Start/resume version-bound draft | Idempotency/version |
| PATCH /guest/rsvp/sessions/:id/answers | Autosave allowed typed answers | CSRF/origin/concurrency |
| POST /guest/rsvp/sessions/:id/submit | Atomic immutable submission/projections | Idempotency/revalidation |
| POST /guest/rsvp/amend | Start amendment under current policy | Amend token/session/deadline |
| POST /guest/assistance | Create restricted request | Purpose token/minimum fields |
| POST /guest/session/end | End narrow guest session | Session-scoped |

## 14.3 Jobs

| Job | Purpose | Idempotency / failure |
| --- | --- | --- |
| Token expiry | Expire active tokens/invitations | Token ID + lifecycle version; retry safe |
| Projection rebuild | Recompute event RSVP counts | Event + submission cursor + policy version |
| Exception ageing | Mark/escalate unresolved exceptions | Exception + threshold version |
| Assistance ageing | Mark/escalate due requests | Request + threshold version |
| Form/session expiry | Close abandoned drafts per policy | Session + policy version |
| Retention sweep | Remove expired guest-session/draft/token metadata safely | Policy + due window; evidence per item |
| Communication-ready flag | Expose future reminder/confirmation need to Slice 4 | Outbox event only; no provider send |

## 14.4 Stable errors

| Code | Meaning | Frontend action |
| --- | --- | --- |
| GUEST_LINK_UNAVAILABLE | Invalid/expired/revoked/wrong-purpose | Generic recovery page |
| RSVP_NOT_OPEN | Policy window not open | Show opening guidance |
| RSVP_CLOSED | Submission/amendment closed | Show assistance route |
| FORM_VERSION_STALE | Published form/policy changed | Reload and compare |
| ENTITLEMENT_EXCEEDED | Requested companion count exceeds allowance | Create exception/revise |
| HOUSEHOLD_AUTHORITY_DENIED | Cannot answer for target | Separate response/support |
| RESPONSE_CONFLICT | Another revision became current | Reload/compare |
| SENSITIVE_FIELD_DENIED | Field not authorised | Mask/omit safely |
| SUBMISSION_DUPLICATE | Idempotent submit already accepted | Show accepted confirmation |
| ASSISTANCE_REQUIRED | Cannot complete safely in self-service | Open assistance flow |

## 14.5 Domain events

rsvp.policy.published / form.version.published / form.closed.

invitation.created / issued / opened / token.rotated / revoked / expired.

rsvp.started / submitted / amended / staff_corrected / withdrawn.

attendance.intent.changed / headcount.projection.changed.

entitlement.changed / headcount.exception.opened / decided.

assistance.requested / assigned / resolved.

rsvp.communication_required (outbox contract only; no send).

# 15. Intelligence, alerts and operational views

Slice 3 intelligence is deterministic and evidence-linked. It describes response state and operational work; it does not infer guest motivations, likelihood, status or social value.

## 15.1 Intelligence outputs

| Output | Definition | Action |
| --- | --- | --- |
| Response completion | Effective responded invitations ÷ active issued invitations | Review pending; do not claim delivery |
| Attendance picture | Accepted named/unnamed, declined, pending and conditional shown separately | Plan scenarios with explicit assumptions |
| Entitlement utilisation | Accepted companion slots ÷ active companion allowance | Review unused/overshoot |
| Exception pressure | Open exceptions by type, age, owner and requested headcount | Assign/decide overdue cases |
| Form friction | Drop-off by safe step and validation code; no answer values or identity | Improve question/branch design |
| Amendment volatility | Superseding submissions by field category/time | Review change-sensitive operations |
| Assistance workload | New/assigned/overdue/resolved by restricted category | Own and resolve requests |
| Data completeness | Required response fields on current submissions | Follow up later through Slice 4 |

## 15.2 Alerts

Critical: token signing/key error; cross-invitation access; projection inconsistency; restricted-data exposure.

High: headcount exception affecting capacity; household conflict; assistance overdue; form publication inconsistency.

Attention: close/amend deadline approaching; conditional response unresolved; high validation/drop-off; unowned exception.

Information: form published/closed; response submitted/amended; token expired normally.

Every alert carries event scope, evidence, owner, observed time, state and resolution note.

## 15.3 Prohibited intelligence

No attendance-propensity or wealth/VIP/social-value score.

No inference of religion, culture, disability, health condition or family relationship.

No conversion of unopened/issued into delivered/read.

No automatic exception approval or entitlement expansion.

No guest-level analytics identifier or raw answer in telemetry.

# 16. Security, privacy, retention and localisation

## 16.1 Threats and controls

| Threat | Mandatory control |
| --- | --- |
| Link guessing/leakage | High entropy, hash at rest, no PII, expiry, rotation, revocation, referrer/cache protections |
| Enumeration | Uniform unavailable response; no event/guest disclosure before validation |
| Replay/duplicate submit | Narrow session, CSRF/origin, nonce/idempotency and current-version checks |
| Cross-household access | Invitation-bound authority and server-side target lineage |
| Entitlement tampering | Server-owned entitlement; revalidate on submit |
| Sensitive exposure | Field permissions, minimised projections, encrypted transport/storage, redacted logs/analytics |
| Builder injection | Sanitised rich text/URLs, constrained branches and CSP |
| Staff overreach | Separate permissions, reasons, audit and no guest impersonation |

## 16.2 Privacy notice and channel policy

Privacy notice identifies event/controller context, purposes, categories, choices, retention position and assistance/contact route in plain language.

Channel policy defines which future channels may carry the signed link, verification expectations and fallback; Slice 3 does not send.

Optional consent is separate from RSVP necessity and purpose-specific.

Only minimum event/guest data appears on guest pages and no token/referrer leaks to third-party resources.

Raw answers, tokens, contacts and free text are excluded from web analytics, session replay and client error payloads.

Retention for tokens/sessions/drafts/submissions is explicit, configurable and aligned with event/client policy; no indefinite retention.

## 16.3 Lagos and global logic

| Globally reusable | Lagos/Nigeria-aware default |
| --- | --- |
| IANA event timezone and locale-aware formatting | Use Africa/Lagos only from configured event; do not hardcode globally |
| International phone/contact model from Slice 2 | Support +234 and familiar local formats without silent guessing |
| Unicode names and accessible content | Preserve Yoruba diacritics, titles and respectful name order |
| Configurable household/companion rules | Support large households while authority remains explicit |
| Low-bandwidth web fundamentals | Test representative mobile networks and intermittent connectivity |
| Plain-language privacy/purpose | Allow event-approved local wording without weakening controls |

# 17. Performance, resilience and observability

## 17.1 Performance budgets

| Journey | Budget / behaviour |
| --- | --- |
| Guest RSVP entry | Core interaction usable under 2.5 seconds on representative low-bandwidth mobile |
| Step navigation/save | Useful response under 1 second p95 excluding simulated network outage |
| Final submit | Under 3 seconds p95 or durable exact pending state; no duplicate effect |
| Staff overview | Under 2 seconds p95 for 5,000 guests/600 active sessions |
| Response filter/detail | Under 1 second p95 for normal scoped queries |
| Projection rebuild | 5,000 guest event within 60 seconds; current/stale status visible |
| Bulk invitation creation | 600 invitations idempotently within 60 seconds or durable job |

## 17.2 Resilience

Guest draft autosave uses optimistic version and idempotent retry; local cache contains minimum data and expires.

Submission transaction is all-or-none for answers, intent, companions, projection and audit.

Projection is rebuildable from immutable submissions and reports freshness/source cursor.

Token/key outage produces safe unavailable state; never bypass verification.

Worker retry cannot duplicate expiry, exception, assistance or outbox effects.

Browser refresh, back/forward and intermittent connection cannot produce duplicate final submission.

## 17.3 Observability

Metrics: link validations by safe outcome, active/expired tokens, sessions, submissions, conflicts, exceptions, assistance and projection lag.

Traces carry correlation across guest request, token verification, response transaction, projection and audit.

Logs use invitation/token record IDs only where necessary and never secret/hash prefix, answers or sensitive free text.

Synthetic monitors cover valid/expired/revoked link and full RSVP journey.

Health separates web, database, token/key service, worker and projection readiness.

# 18. Testing and acceptance

## 18.1 Required user journeys

| Journey | Scenario |
| --- | --- |
| J01 Accept | Guest opens signed link on low bandwidth → accepts → reviews → submits → confirmation and staff counts agree |
| J02 Decline/conditional | Guest declines then amends to conditional within policy; history/projection reconcile |
| J03 Household | Authorised household respondent answers only permitted members; another adult remains independent |
| J04 Unnamed plus-one | Allowed unnamed slot accepted; no EventGuest/PersonProfile created |
| J05 Overshoot | Guest requests above entitlement; exception opens and accepted count does not expand |
| J06 Needs/assistance | Guest shares restricted need or “prefer to discuss”; authorised queue receives minimum safe work item |
| J07 Link security | Expired/revoked/rotated/wrong-purpose/replayed links deny without enumeration |
| J08 Form versions | Guest session stays on assigned published version; amendment handles changed questions visibly |
| J09 Staff correction | Guest Data Lead corrects with reason; original submission and audit remain |
| J10 Failure recovery | Connection drops during save/submit; resume/retry creates one effective response |
| J11 Accessibility | Screen reader/keyboard completes all guest steps at 360 px and 200% zoom |
| J12 Staff operations | Event Director publishes policy/form, issues 600 invitations, resolves exceptions and reviews evidence |

## 18.2 Acceptance test catalogue

| ID | Acceptance test |
| --- | --- |
| S3-A01 | Slice 1 and Slice 2 acceptance suites remain green. |
| S3-A02 | Token contains no PII or predictable event/guest identifier. |
| S3-A03 | Only keyed hash is stored; token/answers absent from logs and analytics. |
| S3-A04 | Invalid, expired, revoked and wrong-purpose links share safe non-enumerating response. |
| S3-A05 | Rotated/revoked link cannot re-establish or reuse guest session. |
| S3-A06 | Guest session cannot access another invitation or any staff route. |
| S3-A07 | Rate limit and abuse controls block repeated invalid attempts without identity leakage. |
| S3-A08 | Published form/question versions are immutable and content-hashed. |
| S3-A09 | Submission answers reference only questions in assigned published version. |
| S3-A10 | Circular/unreachable branch and missing sensitive-purpose metadata block publication. |
| S3-A11 | Started session is not silently migrated to a newly published form. |
| S3-A12 | Draft autosave conflict does not overwrite another revision. |
| S3-A13 | Duplicate final submit yields one effective submission and confirmation. |
| S3-A14 | Attendance intent and headcount update atomically with submission/audit. |
| S3-A15 | Declined, conditional, pending and accepted remain distinct. |
| S3-A16 | Household respondent cannot silently answer for an unauthorised adult. |
| S3-A17 | Companion slots cannot exceed entitlement without an open exception. |
| S3-A18 | Unnamed plus-one creates no EventGuest, PersonProfile or reusable contact. |
| S3-A19 | Naming companion uses governed candidate/link policy and no Slice 2 bypass. |
| S3-A20 | Overshoot opens exception and does not increase approved accepted total. |
| S3-A21 | Exception approval changes entitlement explicitly and is audited. |
| S3-A22 | Sensitive requirement is absent from general staff list/log/analytics/export. |
| S3-A23 | Privacy notice version and purpose-specific acknowledgement are recorded. |
| S3-A24 | “Prefer to discuss” creates restricted assistance request with no broad detail. |
| S3-A25 | Guest amendment creates superseding submission and preserves original. |
| S3-A26 | Late amendment is denied respectfully and offers authorised assistance route. |
| S3-A27 | Staff correction requires permission/reason and is visibly not guest-authored. |
| S3-A28 | Projection rebuild exactly reproduces current intent/headcount from submissions. |
| S3-A29 | Issued/opened is never represented as delivered/read. |
| S3-A30 | 600 invitation creation is idempotent and meets budget. |
| S3-A31 | 5,000-guest projection/dashboard meets stated performance budget. |
| S3-A32 | Low-bandwidth core guest interaction meets 2.5-second target. |
| S3-A33 | Offline/interrupted save and submit recover without duplicate effect. |
| S3-A34 | Guest journey passes keyboard, screen reader, 360 px and 200% zoom. |
| S3-A35 | Every guest/staff screen renders required loading/empty/denied/error/conflict/success states. |
| S3-A36 | Cross-event/client hostile IDs deny in API, job, projection and staff UI. |
| S3-A37 | Retention sweep expires guest sessions/tokens/drafts per policy with evidence. |
| S3-A38 | Staging deploy, monitoring, synthetic journey and rollback pass. |
| S3-A39 | Privacy notice and channel policy are approved and versioned. |
| S3-A40 | STD-WC has zero new hard-invariant violations; independent acceptance verifies all evidence. |

## 18.3 Evidence rule

Each acceptance ID maps to command, fixture, result and artefact.

Screenshots support but do not replace persisted submission, projection, audit and security verification.

Browser matrix covers representative mobile low-bandwidth, tablet and desktop staff views.

Accessibility evidence includes automated scan plus manual keyboard/screen-reader/focus/zoom results.

Security evidence includes token inspection, replay, cross-invitation, logs/analytics and direct API/job calls.

# 19. Deployment and operational controls

## 19.1 Environments

| Environment | Data | Authority |
| --- | --- | --- |
| Local | Synthetic EventGuests, households, forms and tokens | Development/testing |
| CI | Ephemeral synthetic 600/5,000 guest datasets | Automated tests |
| Staging | Synthetic/reference guest identities and non-delivering links only | Browser, load, security, privacy and rollback evidence |
| Production | Not authorised in Slice 3 | No real guest access or provider delivery |

## 19.2 Release discipline

Small named migrations for policy/invitation/token, form/version, submission/projection and exception/assistance groups.

Review encryption/hash/index/JSON choices, locks and growth before staging.

Deploy backward-compatible web/worker before any cleanup; never roll database backward destructively.

Version and rotate token signing keys with active-key and verification-key overlap plan.

Guest links in staging resolve only synthetic records and cannot send externally.

Demonstrate rollback while preserving accepted submissions and token validity/revocation rules.

## 19.3 Runbooks

Configure/rotate/revoke signing keys and invalidate affected links.

Publish/close form and manage active sessions across version change.

Create/rotate/revoke invitation links in staging.

Investigate replay/abuse and correlation without exposing secret.

Rebuild/reconcile RSVP projection.

Correct response and resolve headcount/household exception.

Assign/resolve sensitive assistance request.

Run retention sweep and legal/policy hold.

Deploy and roll back web/worker safely.

# 20. Milestone build plan

| Milestone | Build outcome | Exit evidence |
| --- | --- | --- |
| 3.1 Entry and decisions | Verify Slice 2 exit; ratify guest access, privacy, channel, household, entitlement and amendment rules. | No code before entry/decisions are explicit. |
| 3.2 RSVP contracts and schema | Policy, invitation, entitlement, token/session, form/version, submission/answer and projections. | Fresh/repeat migrations and hard invariants. |
| 3.3 Signed guest access | Token issuance/exchange/rotation/revocation, narrow sessions and abuse controls. | Expired/revoked/replay/cross-invitation tests. |
| 3.4 Questionnaire lifecycle | Builder contracts, branching, sensitivity, publication and immutable versions. | Invalid form blocked; version assignment/history proven. |
| 3.5 Response and headcount | Draft/save/submit, intent, companions, household authority and projections. | Atomic/idempotent submission and headcount truth. |
| 3.6 Amendments and exceptions | Guest amendment, staff correction, entitlement changes and exception workflow. | Overshoot, late, household conflict and correction pass. |
| 3.7 Needs, notice and assistance | Purpose-labelled requirements, notice acknowledgement and restricted assistance work. | Sensitive-field isolation and assistance ownership. |
| 3.8 Guest frontend | Welcome, RSVP steps, companions, needs, review, confirmation, amendment and recovery. | Low-bandwidth/mobile/a11y/link-state evidence. |
| 3.9 Staff builder frontend | Policy, form builder, preview, invitations and entitlement editor. | Responsive builder/publication/versioning evidence. |
| 3.10 Staff operations frontend | Overview, responses, history, exceptions, assistance and guest timeline. | Counts, roles, correction and restricted views pass. |
| 3.11 Intelligence and operations | Deterministic metrics/alerts, projection rebuild, expiry/retention jobs and monitoring. | Evidence-linked metrics, resilience and budgets. |
| 3.12 Whole-slice acceptance | Clean-room, 600/5,000 scale, staging, rollback, independent audit and handover. | J01–J12; S3-A01–A40; zero critical/high; CEO acceptance. |

## 20.1 Sequencing rules

Milestones execute in order unless a ratified decision changes dependency.

One Cursor prompt covers one bounded sub-step; frontend, security and verification receive separate prompts.

A failed gate is fixed before progression.

Contracts precede consumption; guest and staff frontend both finish within Slice 3.

No milestone pre-builds communications/provider delivery, seating, credentials or check-in.

Final acceptance adds no feature scope.

## 20.2 Expected prompt granularity

| Milestone type | Likely prompts |
| --- | --- |
| Entry/schema | 2–5 |
| Signed access/questionnaire | 4–6 each |
| Response/exceptions/needs | 4–6 each |
| Guest/staff frontend | 5–7 each |
| Intelligence/operations/acceptance | 3–5 each |

Estimated total: approximately 45–60 small prompts. Prompt count is a control mechanism, not a target; it may change after verified repository evidence without changing Slice 3 scope.

# 21. Cursor prompt contract

## 21.1 Every prompt must contain

Prompt ID, milestone and controlling sections.

Verified repository state and last accepted commit.

One bounded objective, allowed file areas and explicit exclusions.

Exact token/session, data, policy, audit, frontend-state and test requirements applicable to the step.

Acceptance commands, synthetic fixtures, browser/network/load evidence.

Stop conditions for missing decisions, keys, credentials, privacy text or unexpected state.

Documentation/traceability update and commit/push requirement.

Structured completion report awaiting independent verification.

## 21.2 Cursor must not

Create guest accounts or store plaintext tokens.

Put PII in links, logs, analytics or public errors.

Trust client entitlement/household/scope or auto-approve exceptions.

Mutate published questions or submitted answers.

Treat issued/opened as delivered/read.

Send messages or integrate providers in Slice 3.

Skip low-bandwidth, accessibility, replay, versioning or correction tests.

Build later slices, alter controlling specs or continue after stop condition.

## 21.3 Completion report

| Field | Required content |
| --- | --- |
| Prompt/milestone | ID and objective |
| Repository | Starting/ending commit; worktree |
| Files | Created/modified/deleted |
| Architecture | Decisions applied/deviation |
| Database | Schema, migrations, indexes |
| Guest access | Token/session/purpose/abuse behaviour |
| RSVP data | Form version, submissions, projections, exceptions |
| Frontend | Guest/staff routes, states, viewports/network |
| Policy/audit | Permissions, sensitive fields, audit effects |
| Tests | Commands, fixtures, exact results |
| Security/privacy | Replay, logs/analytics, notice/retention |
| Performance | Network/load dataset and timings |
| Deployment | Environment/release/health where authorised |
| Open items | Defects, risks, carried items |
| Claim | Explicitly awaits independent verification |

# 22. Handover and exit gate

## 22.1 Required handover artefacts

Ratified Slice 3 decisions, privacy notice and channel policy.

Schema/migrations and RSVP data dictionary.

Invitation/token/session threat model and key-rotation record.

Form/question/branch/publication contracts and version history model.

Entitlement, household authority, response, headcount and exception rules.

Permission and sensitive-field matrix.

Guest/staff routes, screens, states and component docs.

Synthetic low-bandwidth, 600-invitation and 5,000-guest fixtures.

J01–J12 and S3-A01–A40 evidence index.

Security/privacy/accessibility/performance/STD-WC findings.

Staging deployment, monitoring, rollback and runbooks.

Independent acceptance report.

## 22.2 Exit gate

SLICE 3 EXIT: Slice 3 closes only when expired/revoked/replayed links are proven safe; guest access contains no PII and requires no account; low-bandwidth keyboard/screen-reader RSVP passes; form and answer version history is immutable; unnamed plus-one, household authority, overshoot, amendments, staff correction and assistance all reconcile; privacy notice and channel policy are approved; every guest/staff frontend state is accepted; staging is healthy and recoverable; and the CEO or delegated authority accepts the slice.

## 22.3 What Slice 4 may assume

Stable event-scoped invitations and contact-linked recipients.

Opaque single-purpose link contracts ready for authorised channel delivery.

Published form/question versions and current RSVP status.

Explicit entitlement/household and approved headcount truth.

Response/exception/assistance events suitable for communication triggers.

Purpose/notice/consent and opt-out boundaries for channel policy.

Idempotent outbox event for communication-required work.

Responsive guest confirmation/recovery surfaces.

# Appendix A — Permission matrix

| Capability | CEO | Event Director | Guest Lead | Client Lead | System Admin | Guest |
| --- | --- | --- | --- | --- | --- | --- |
| Policy/form view | A | A | A | Scoped V | Technical | — |
| Form publish/close | A | A | Policy* | — | — | — |
| Invitation/token manage | A | A | A | — | Technical support | Own link only |
| Entitlement manage | A | A | Policy* | — | — | Respond within grant |
| Response/history view | A | A | A | Scoped V | — | Own invitation |
| Staff correction | A | A | A* | — | — | Amend only |
| Exception decision | A | A | Policy* | Named* | — | Request only |
| Assistance manage | A | A | Assigned | — | Technical | Own request |
| Analytics | A | A | A | Scoped V | Technical health | Own confirmation |
| Audit | A | Event | Event | Scoped | Technical | — |

A = administer/approve within business authority; V = view; * = explicit policy/grant; Technical = infrastructure only; — = denied.

# Appendix B — Proposed file plan

| Area | Planned contents |
| --- | --- |
| packages/domain-contracts | RSVP IDs, enums, Zod schemas, errors and domain events |
| packages/database | Policy, invitation/token, form/version, response/projection, exception/assistance models |
| packages/rsvp | Policy, builder, publication, submission, amendment, projection and exception services |
| packages/guest-access | Token hashing/signing, exchange, narrow sessions, rotation, revocation and abuse controls |
| packages/policy | Slice 3 permissions, guest authority and sensitive fields |
| packages/audit | RSVP/token actions and safe summaries |
| packages/observability | Guest access, projection, exception, assistance and performance metrics |
| packages/testing | Synthetic 600/5,000 data, tokens, form versions and network profiles |
| apps/web/app/g | Guest signed routes and low-bandwidth surfaces |
| apps/web/features/rsvp | Staff policy, builder, invitations, responses, exceptions and assistance |
| apps/worker | Expiry, projections, ageing, retention and communication-ready outbox |
| tests/e2e | Guest/staff/security/a11y/network/load journeys |
| docs/runbooks | Keys, publication, links, projection, correction, exceptions, retention and rollback |

# Appendix C — Traceability

| Source | Requirement carried forward | Sections |
| --- | --- | --- |
| Blueprint Slice 3 | Invitations, question versions, signed links, households, plus-ones and exceptions | 1–22 |
| Blueprint RSVP capability | No guest account; response history; correction path | 3–9, 11–14 |
| Blueprint frontend | Accessible low-bandwidth guest signed surface and staff workspaces | 11–13, 18 |
| Blueprint security/privacy | Signed single-purpose links; no PII in logs/analytics; retention | 5, 10, 16–19 |
| Blueprint acceptance A-06/A-07 | Low-bandwidth screen-reader RSVP and revoked-link replay denial | 17–18, 22 |
| Slice 2 exit | Trusted EventGuest, households, contacts, needs, identity and correction | 2–4, 7–10 |
| Intelligence modules 2/15/17/23/29 | Guest journey, communication/concierge and privacy/discretion | 8, 11–16 |