SLICE 4

# Cursor Prompt Pack

Event-scoped guest communications, delivery operations and two-way concierge

| Version | 1.0 — Ratification draft |
| --- | --- |
| Execution | Run S4-01 through S4-62 sequentially |
| Safety | Sandbox/provider-fake only; no real guest contact |
| Entry point | The ratified Slice 3 acceptance commit |
| Exit point | Ratified Slice 4 acceptance commit |

# Purpose

This pack converts the Slice 4 implementation specification into bounded Cursor instructions. It deliberately develops backend, frontend, permissions, data governance, intelligence and operations as one usable product.

# How to run the pack

Create a branch from the last accepted commit. Run exactly one prompt at a time.

Replace LAST_ACCEPTED_COMMIT with the commit accepted after the preceding prompt.

Give Cursor the repository plus the ratified canonical blueprint and Slice 4 implementation specification.

Review the diff and evidence. Accept only when every test and stop condition is satisfied.

Commit the accepted unit. Never let Cursor begin the next prompt automatically.

# Global laws for every prompt

Event scope is mandatory for operational data; cross-event capability must be explicit, permissioned and privacy-minimized.

Authorization is enforced server-side. Audit approval, send, correction, reconciliation and privileged content access.

No real guest data, real guest contact, production provider credentials or production deployment in Slice 4.

Use repository conventions and existing contracts; do not create a parallel architecture.

Frontend acceptance includes accessibility, responsiveness, empty/loading/error states and task-level usability.

Intelligence advises and explains; it never silently sends, approves or changes canonical guest data.

# S4-01  |  Entry gate and repository reconnaissance

| Sequence | 1 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: entry gate and repository reconnaissance |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-01

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Prove Slice 3 is accepted and map the clean repository before any Slice 4 change.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Run existing lint, typecheck, unit, integration and end-to-end suites; record framework, package manager, app boundaries, auth, tenancy, event-scope patterns, migrations and observability. Create docs/slice-4/entry-baseline.md with exact commands and results.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not change product behaviour, dependencies or schemas. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-01

# S4-02  |  Slice 4 contracts and decision record

| Sequence | 2 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: slice 4 contracts and decision record |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-02

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Freeze the bounded-messaging architecture and public contracts.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Add an ADR defining event-scoped communications, global reusable templates, immutable audience snapshots, approvals, outbox/queue boundaries, inbound webhooks, provider adapters, audit events, retention and sandbox-only provider operation. Add typed contracts and state diagrams in repo-native form.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not implement runtime behaviour or provider calls. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-02

# S4-03  |  Communications schema foundation

| Sequence | 3 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: communications schema foundation |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-03

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Create the event-safe relational foundation for Slice 4.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Add migrations and ORM models for contact points, consent records, suppression entries, templates, template versions, campaigns, campaign audiences, messages, delivery attempts, inbound messages, conversations, attachments, approval records and communication audit events. Every event-owned row carries event_id; cross-event assets are explicitly tenant-owned. In the same unit add all required unique, foreign-key, check and partial-index constraints; query indexes; reversible empty/representative database migrations; two-tenant/two-event fixtures; isolation tests; constraint tests; and query-plan evidence.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not seed real personal data or weaken existing row-level security. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-03

# S4-04  |  Contact point normalization service

| Sequence | 4 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: contact point normalization service |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-04

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Create canonical email and phone contact handling.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Implement normalized contact points linked to guests without overwriting source intake values. Support preferred channel, verification state, validity, source, last-confirmed timestamp and correction history. Use E.164 for phone where resolvable and normalized lower-case email while preserving display values.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not silently guess ambiguous country codes or delete superseded values. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-04

# S4-05  |  Consent and lawful-contact ledger

| Sequence | 5 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: consent and lawful-contact ledger |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-05

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement append-only consent evidence.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Record channel, purpose, status, capture source, policy/version, timestamp, actor and evidence reference. Expose an effective-consent projection at event time and preserve revocations.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not treat RSVP acceptance as blanket marketing consent. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-05

# S4-06  |  Suppression and do-not-contact enforcement

| Sequence | 6 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: suppression and do-not-contact enforcement |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-06

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Create the non-bypassable contact safety gate.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Implement tenant, guest, contact-point, channel and purpose suppressions with reason, source, effective dates and privileged release. All send eligibility checks must call one domain service.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not allow ordinary operators or bulk jobs to bypass suppression. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-06

# S4-07  |  Communication authorization policy

| Sequence | 7 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: communication authorization policy |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-07

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Add server-side permissions and approval boundaries.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Define capabilities for draft, preview, request approval, approve, schedule, send test, pause, cancel, view content, view contact data, resolve inbound and manage templates. Enforce separation of duties for approval and material edits.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not rely on hidden buttons as authorization. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-07

# S4-08  |  Channel policy and event configuration

| Sequence | 8 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: channel policy and event configuration |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-08

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Make channel use configurable per event.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Add event communication settings for enabled channels, sender identity, timezone, locale defaults, quiet hours, frequency caps, fallback order, reply routing, escalation targets and emergency override policy. Validate inherited tenant defaults and event overrides.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not hardcode Lagos rules into globally reusable policy. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-08

# S4-09  |  Quiet hours and frequency caps

| Sequence | 9 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: quiet hours and frequency caps |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-09

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement deterministic send eligibility windows.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Calculate allowed send time using event/recipient timezone, quiet hours, campaign priority and rolling per-channel caps. Return machine-readable denial/retry reasons. Test DST, midnight boundaries and absent timezone.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not silently send outside configured windows. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-09

# S4-10  |  Fallback policy engine

| Sequence | 10 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: fallback policy engine |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-10

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Choose safe channel fallback without duplicate contact.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Implement ordered fallback based on consent, suppression, address validity, event enablement, recent delivery outcome and frequency cap. Persist the decision explanation and prevent simultaneous duplicate delivery unless policy explicitly permits it.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not fall back across purposes or without consent. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-10

# S4-11  |  Template model and version lifecycle

| Sequence | 11 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: template model and version lifecycle |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-11

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement governed, versioned message templates.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Support tenant-global and event-local templates; draft, review, approved, retired states; channel variants; locale; purpose; required variables; author and approval evidence. Published versions are immutable.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not edit approved versions in place. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-11

# S4-12  |  Template variable registry

| Sequence | 12 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: template variable registry |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-12

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Create a typed registry for merge fields.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Define allowed variables, source entity, data type, sensitivity, formatter, null behaviour and channel availability. Reject unknown variables and flag sensitive variables in preview/audit.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not permit arbitrary code, SQL or object traversal in templates. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-12

# S4-13  |  Safe renderer and missing-data policy

| Sequence | 13 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: safe renderer and missing-data policy |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-13

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Render messages deterministically and safely.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Implement escaped variable rendering, explicit formatting, channel length checks, missing-variable errors and preview diagnostics. Store template version and input hash with each rendered message.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not send when required data is unresolved. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-13

# S4-14  |  Template management API

| Sequence | 14 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: template management api |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-14

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Expose governed template operations.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Build event-scoped and tenant-scoped list/detail/create-version/review/approve/retire endpoints with filters, pagination, optimistic concurrency and audit events.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not expose other tenants or permit state skipping. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-14

# S4-15  |  Template management frontend

| Sequence | 15 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: template management frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-15

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build the complete operator template workspace.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Implement template library, scope/channel/status filters, version history, editor, variable picker, validation panel, preview modes, review/approval actions, empty/loading/error states, keyboard navigation and responsive layout.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not reduce the editor to a raw textarea or hide validation until save. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-15

# S4-16  |  Audience query contract

| Sequence | 16 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: audience query contract |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-16

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Define safe audience selection primitives.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Create a bounded audience filter DSL for guest/event/RSVP/seating/tags/segments/communication eligibility. Validate permissions and event scope; return counts and exclusions without exposing disallowed fields.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not accept raw SQL or mutable saved-query execution. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-16

# S4-17  |  Audience builder backend

| Sequence | 17 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: audience builder backend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-17

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement previewable, explainable selection.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Build endpoints to validate filters, preview eligible/ineligible counts, sample authorized rows and explain exclusion reasons. Use stable ordering and server-side pagination.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not persist a campaign audience at this stage. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-17

# S4-18  |  Audience builder frontend

| Sequence | 18 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: audience builder frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-18

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build a usable audience construction flow.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Create visual filters, live count summary, exclusion breakdown, authorized sample table, saved segment selection, reset/undo, validation and clear event context. Ensure mobile/tablet accessibility.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not make operators understand the underlying query language. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-18

# S4-19  |  Immutable audience snapshots

| Sequence | 19 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: immutable audience snapshots |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-19

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Freeze recipients at approval time.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Create snapshot service that stores included recipients/contact points/channel eligibility, exclusion reasons, relevant consent/suppression references and selection definition hash. Later source changes must not mutate the snapshot; they may block send through a final safety check.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not copy unnecessary personal data. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-19

# S4-20  |  Campaign aggregate and state machine

| Sequence | 20 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: campaign aggregate and state machine |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-20

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement the campaign lifecycle.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Support draft, awaiting_approval, approved, scheduled, dispatching, paused, completed, cancelled and failed with explicit legal transitions, reasons, version counters and audit events. Material edits after approval revoke approval.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not allow direct database state mutation from controllers. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-20

# S4-21  |  Campaign composer API

| Sequence | 21 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: campaign composer api |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-21

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Create draft and preview operations.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Expose create/update campaign, channel/template selection, sender settings, schedule, audience definition, preview, test-recipient validation and impact summary. Use idempotency and optimistic concurrency.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not enqueue real sends. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-21

# S4-22  |  Campaign composer frontend

| Sequence | 22 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: campaign composer frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-22

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build an end-to-end campaign composition experience.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Create a stepped but resumable flow: purpose, channels, template/version, audience, schedule, preview and submit. Show event scope, autosave state, validation, recipient count, exclusions, quiet-hour adjustment and destructive-change warnings.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not hide key consequences behind final submission. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-22

# S4-23  |  Approval workflow backend

| Sequence | 23 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: approval workflow backend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-23

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement evidence-rich campaign approval.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

On submission freeze preview inputs and audience snapshot; require authorized approver, record decision/comment/time/content hash/audience hash, and invalidate approval on material change. Provide rejection and resubmission.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not let authors self-approve where separation is configured. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-23

# S4-24  |  Approval inbox frontend

| Sequence | 24 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: approval inbox frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-24

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build the approver decision surface.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Show campaign purpose, content by channel, variable examples, audience/exclusions, schedule, policy warnings, diff from prior submission and approve/reject/comment actions. Require explicit acknowledgement of blocking warnings.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not show approval as a context-free button. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-24

# S4-25  |  Test-send sandbox

| Sequence | 25 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: test-send sandbox |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-25

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Allow safe test delivery without contacting guests.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Implement test recipients from an allowlisted team directory or provider sandbox. Watermark content as TEST, keep separate metrics and audit every attempt.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not permit arbitrary or guest-derived test addresses. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-25

# S4-26  |  Scheduler and due-campaign claiming

| Sequence | 26 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: scheduler and due-campaign claiming |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-26

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement reliable scheduled dispatch.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Claim approved due campaigns atomically, respect event timezone and quiet-hour recalculation, handle concurrent workers, and emit state/audit events. Add deterministic clock tests.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not use in-process timers as the durable scheduler. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-26

# S4-27  |  Transactional outbox

| Sequence | 27 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: transactional outbox |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-27

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Make dispatch creation atomic with domain state.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Write message dispatch intents in the same transaction as campaign state changes. Add relay claiming, lease expiry, retry and idempotency.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not publish directly inside request transactions. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-27

# S4-28  |  Message expansion worker

| Sequence | 28 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: message expansion worker |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-28

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Expand snapshots into immutable messages.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

For each audience member render channel content, store content hash and template/input references, run final suppression/consent/address checks, and create one idempotent dispatch unit or a blocked outcome.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not re-query mutable audience membership. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-28

# S4-29  |  Delivery attempt and retry engine

| Sequence | 29 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: delivery attempt and retry engine |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-29

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement bounded, observable retries.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Classify transient/permanent/provider/policy failures, apply capped exponential backoff with jitter, persist attempt sequence and next retry, and move exhausted work to a dead-letter state.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not retry permanent or policy failures. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-29

# S4-30  |  Email sandbox adapter

| Sequence | 30 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: email sandbox adapter |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-30

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement the provider-neutral email adapter.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Define adapter interface, request/response mapping, idempotency key, provider reference, structured error taxonomy and sandbox fake. Verify attachments/links policy and redact secrets from logs.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not configure production credentials or deliver to real guests. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-30

# S4-31  |  WhatsApp sandbox adapter

| Sequence | 31 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: whatsapp sandbox adapter |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-31

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement the provider-neutral WhatsApp adapter.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Support approved-template identifiers, parameter mapping, conversation-window classification, sandbox fake, provider status mapping and structured errors.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not assume WhatsApp availability or bypass template approval rules. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-31

# S4-32  |  SMS sandbox adapter

| Sequence | 32 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: sms sandbox adapter |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-32

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement the provider-neutral SMS adapter.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Support segment estimation, sender configuration, sandbox fake, provider status mapping, delivery errors and cost metadata placeholders.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not enable production sending or silently split over policy limits. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-32

# S4-33  |  Webhook authentication and replay defence

| Sequence | 33 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: webhook authentication and replay defence |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-33

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Secure inbound provider callbacks.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Verify signatures/timestamps, preserve raw request hash, reject stale/replayed callbacks, use provider-event idempotency and return safe responses. Add rotating-secret support.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not parse or mutate state before authentication succeeds. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-33

# S4-34  |  Delivery status projection

| Sequence | 34 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: delivery status projection |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-34

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Project provider callbacks into message truth.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Map accepted/sent/delivered/read/failed/bounced/complained states monotonically, preserve raw normalized metadata, tolerate out-of-order events and update campaign aggregates idempotently.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not regress terminal state due to late callbacks. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-34

# S4-35  |  Delivery operations frontend

| Sequence | 35 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: delivery operations frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-35

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build delivery monitoring and intervention screens.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Create campaign run detail, channel/status totals, timeline, searchable recipient outcomes, failure reasons, retry eligibility, pause/cancel controls and CSV export subject to permissions. Include live refresh and accessible charts/tables.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not expose contact data to roles without permission. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-35

# S4-36  |  Inbound message ingestion

| Sequence | 36 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: inbound message ingestion |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-36

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Normalize replies from all supported channels.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Store authenticated inbound messages with provider IDs, normalized sender, event hints, content metadata and received time; enqueue resolution. Make ingestion idempotent.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not log raw sensitive content outside protected storage. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-36

# S4-37  |  Inbound identity and event resolution

| Sequence | 37 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: inbound identity and event resolution |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-37

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Resolve replies safely to guest and event context.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Match verified contact points, active campaigns and event windows; produce confidence and evidence. Auto-link only above policy threshold; route ambiguous/unmatched items to a queue.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not guess identity from name alone. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-37

# S4-38  |  Conversation aggregate

| Sequence | 38 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: conversation aggregate |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-38

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Create event-scoped conversation threads.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Group inbound/outbound messages by event, guest/contact and channel policy; track assignment, priority, status, SLA clocks, last activity and resolution. Preserve cross-channel links without merging unrelated guests.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not make conversations globally visible by default. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-38

# S4-39  |  Unmatched inbox backend

| Sequence | 39 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: unmatched inbox backend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-39

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Provide controlled reconciliation operations.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Expose queues and actions to link to guest/event, create a correction proposal, mark spam, dismiss or escalate. Require reason and audit. Prevent duplicate processing with optimistic locking.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not create guests silently from inbound messages. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-39

# S4-40  |  Attachments and content safety

| Sequence | 40 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: attachments and content safety |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-40

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Handle inbound files with least privilege.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Store metadata first, enforce size/type allowlists, quarantine pending scan, use signed short-lived access, redact filenames in logs and apply retention.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not render active content inline before safety checks. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-40

# S4-41  |  Unified inbox frontend

| Sequence | 41 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: unified inbox frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-41

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build the primary communications operations workspace.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Create inbox list, filters, SLA/priority indicators, conversation panel, guest/event context drawer, reply composer, assignment and resolution controls. Support empty/loading/error/offline states and keyboard navigation.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not force navigation away to understand guest context. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-41

# S4-42  |  Unmatched inbox frontend

| Sequence | 42 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: unmatched inbox frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-42

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build a high-confidence reconciliation workflow.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Show message evidence, candidate guests/events with match reasons, confidence, privacy-minimized details and explicit link/dismiss/escalate actions. Require reason for manual linking and make reversibility clear.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not present a single guessed match as fact. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-42

# S4-43  |  Concierge reply workflow

| Sequence | 43 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: concierge reply workflow |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-43

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Enable governed one-to-one operator replies.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Add draft, channel eligibility, consent/suppression recheck, template/snippet support, preview, send authorization, audit and delivery status. Allow escalation before sending.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not reuse bulk-campaign approval where one-to-one policy differs. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-43

# S4-44  |  SLA and escalation engine

| Sequence | 44 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: sla and escalation engine |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-44

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Turn conversation ageing into operational intelligence.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Calculate first-response and resolution deadlines by event priority, guest tier, channel and operating hours. Emit warning/breach/escalation events and assign configured owners idempotently.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not hardcode Lagos time or office hours. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-44

# S4-45  |  Contact correction workflow

| Sequence | 45 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: contact correction workflow |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-45

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Turn delivery failures into reviewed data improvements.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Create correction proposals from bounces, invalid numbers and guest replies; require authorized review before changing canonical contact points; preserve old value and evidence.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not auto-overwrite guest master data. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-45

# S4-46  |  Communications dashboard API

| Sequence | 46 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: communications dashboard api |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-46

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Provide bounded operational summaries.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Return event-scoped campaign, delivery, response, unresolved, SLA and suppression metrics with freshness timestamps and drill-through identifiers. Apply privacy and role filters.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not calculate authoritative metrics in the browser. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-46

# S4-47  |  Communications dashboard frontend

| Sequence | 47 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: communications dashboard frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-47

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build an actionable event communications overview.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Show next scheduled sends, approvals needed, delivery health, replies requiring action, SLA breaches, suppression trends and data-quality alerts. Every card must drill into a filtered work queue; provide accessible non-chart equivalents.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not make the dashboard decorative. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-47

# S4-48  |  Guest communication timeline frontend

| Sequence | 48 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: guest communication timeline frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-48

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Embed communications into guest operations.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Add an event-scoped timeline to guest detail showing campaigns, one-to-one messages, delivery outcomes, consent/suppression changes and conversations with permission-aware content redaction.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not reveal other-event communications without cross-event authority. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-48

# S4-49  |  Event communication settings frontend

| Sequence | 49 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: event communication settings frontend |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-49

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Build safe event configuration.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Create settings for channels, sender identity, timezone, locale, quiet hours, caps, fallback, reply routing, SLA and escalation. Show inherited values, validation, change impact and audit history.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not allow unsafe configuration without warnings and permission. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-49

# S4-50  |  Notification centre and deep links

| Sequence | 50 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: notification centre and deep links |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-50

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Surface work requiring human attention.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Integrate approval, failure, dead-letter, unmatched, SLA and correction notifications with role-aware deep links, read state and event context.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not create a second inconsistent alert truth. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-50

# S4-51  |  Communication intelligence rules

| Sequence | 51 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: communication intelligence rules |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-51

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Generate explainable recommendations and alerts.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Implement versioned rules for approval ageing, low reachable audience, high exclusion rate, predicted quiet-hour conflict, abnormal failure/bounce, reply backlog, SLA risk and contact-data deterioration. Persist evidence, severity, confidence and recommended action.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not let intelligence directly send, approve or edit data. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-51

# S4-52  |  Intelligence frontend integration

| Sequence | 52 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: intelligence frontend integration |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-52

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Present recommendations at the decision point.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Add explainable alert panels to dashboard, composer, approval, delivery and inbox screens. Show evidence, rule/version, affected scope, recommended action, acknowledge/resolve/escalate and audit trail.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not show opaque scores without meaning or action. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-52

# S4-53  |  Audit, observability and redaction

| Sequence | 53 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: audit, observability and redaction |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-53

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Make communications diagnosable without leaking secrets.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Add structured logs, traces and metrics across API, scheduler, outbox, workers, adapters and webhooks; correlate tenant/event/campaign/message safely. Audit privileged reads and all state decisions. Test redaction.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not log message bodies, credentials or full contact values by default. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-53

# S4-54  |  Retention, deletion and legal hold

| Sequence | 54 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: retention, deletion and legal hold |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-54

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Implement lifecycle control for communication data.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Apply configurable retention by content, delivery metadata, inbound attachments and audit evidence; support legal hold, anonymization/deletion workflows and referential integrity.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not erase required audit evidence or keep content indefinitely by accident. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-54

# S4-55  |  Accessibility and responsive frontend audit

| Sequence | 55 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: accessibility and responsive frontend audit |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-55

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Prove the entire Slice 4 UI is operable.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Test all Slice 4 screens at desktop/tablet/mobile; keyboard-only, focus order, labels, errors, contrast, zoom, reduced motion, loading/empty/error/offline states and screen-reader names. Fix all critical/high issues.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not declare acceptance from visual screenshots alone. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-55

# S4-56  |  Frontend integration and state consistency

| Sequence | 56 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: frontend integration and state consistency |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-56

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Prove the 18-screen operator journey works as one product.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Run end-to-end flows across templates, audience, composer, approval, test send, scheduling, monitoring, inbox, unmatched resolution, concierge reply, guest timeline, settings, notifications and intelligence. Verify event switch resets unsafe state and deep links preserve scope.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not use mocked backend responses for final acceptance. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-56

# S4-57  |  Security and privacy test campaign

| Sequence | 57 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: security and privacy test campaign |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-57

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Attack Slice 4 trust boundaries.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Test IDOR, cross-event/cross-tenant access, privilege escalation, template injection, webhook forgery/replay, export leakage, attachment abuse, rate limits, secrets, audit completeness and contact masking.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not waive unresolved high-severity findings. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-57

# S4-58  |  Reliability and load qualification

| Sequence | 58 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: reliability and load qualification |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-58

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Prove bounded operation under realistic peak load.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Load-test audience preview, campaign expansion, queue dispatch, callbacks and inbox queries using synthetic data; validate backpressure, leases, retry storms, duplicate callbacks and recovery objectives. Record thresholds and results.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not contact external production providers. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-58

# S4-59  |  Clean-room Slice 4 acceptance

| Sequence | 59 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: clean-room slice 4 acceptance |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-59

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Run the canonical acceptance suite from zero.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Provision a clean environment, apply all migrations/seeds, run quality gates, execute the full sandbox event scenario and archive evidence mapped to every Slice 4 acceptance criterion.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not rely on developer machine state or manual database repair. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-59

# S4-60  |  Staging rehearsal and rollback

| Sequence | 60 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: staging rehearsal and rollback |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-60

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Rehearse release without production contact.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Deploy to staging with provider fakes/sandboxes, migrate, run smoke/E2E/observability checks, simulate rollback and forward recovery, and prove feature flags/kill switches stop dispatch.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not connect production credentials, domains or guest data. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-60

# S4-61  |  Independent audit and defect closure

| Sequence | 61 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: independent audit and defect closure |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-61

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Have a fresh pass challenge completeness.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Review architecture, data contracts, permissions, event scoping, frontend usability, tests and operational runbooks against the Slice 4 specification. Log defects with severity and close all blockers/highs with rerun evidence.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not self-certify unresolved exceptions. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-61

# S4-62  |  CEO handover and Slice 4 exit gate

| Sequence | 62 of 62 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice4: ceo handover and slice 4 exit gate |
| Mode | Implement, verify, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S4-62

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Inspect the repository, AGENTS.md and relevant architecture, schema, API, UI and test conventions. Run the nearest existing quality gates before editing. If the working tree is dirty, the base is wrong, Slice 3 acceptance is not green, or this objective conflicts with a ratified contract, stop and report evidence; do not improvise around it.

### Objective

Package the accepted slice for ratification.

### Non-negotiable laws

Preserve tenant and event isolation; make any cross-event read explicit and permissioned.

Enforce permissions, invariants and idempotency on the server, with auditable decisions.

Use synthetic fixtures and sandbox/provider fakes only. Never contact a real guest.

Follow existing repository patterns; prefer the smallest complete change over a parallel subsystem.

Treat operator usability, accessibility and failure recovery as functional requirements.

### Implementation requirements

Produce concise operator/admin guides, architecture/data-flow summary, permissions matrix, alert catalogue, test evidence index, known limits, staging demo script, rollback/runbook and signed exit checklist. Record the accepted commit as the only Slice 5 entry point.

### Required engineering shape

Add or update typed domain contracts before wiring transport or UI.

Keep controllers/components thin; place policy and state transitions in testable domain/application services.

Add migrations, permission rules, audit events, telemetry and documentation when the change touches them.

Use feature flags or disabled-by-default configuration for any dispatch-capable path.

Make errors actionable and machine-readable; preserve correlation identifiers without exposing secrets.

### Exclusions

Do not begin Slice 5 or enable real guest contact. Do not refactor unrelated code, begin a later prompt, or expand the product boundary without a recorded blocker and human decision.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration tests.

Add positive, negative, permission, event-isolation, idempotency and failure-path tests appropriate to this change.

For UI work, add component and end-to-end coverage plus desktop, tablet, mobile and keyboard checks.

Run the full regression suite when shared contracts, auth, schema, queues or navigation change.

Update docs/slice-4/evidence with commands, results, screenshots where useful, assumptions and remaining risks.

### Stop conditions

Stop without committing if tests fail, required contracts are ambiguous, event isolation cannot be proven, a destructive migration lacks a safe path, secrets/production access are required, or real contact could occur. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the final diff summary, files changed, migrations, commands and results, acceptance evidence, known limits and rollback steps. Commit only this bounded unit with the prescribed commit subject. Output the new commit SHA for use as LAST_ACCEPTED_COMMIT in the next prompt. Then stop.

END CURSOR PROMPT — S4-62

# Pack completion checklist

All 62 prompts accepted in order with an evidence trail.

All operational records are event-scoped; approved cross-event views are permissioned and audited.

No production provider or real guest contact was enabled.

All 18 Slice 4 operator surfaces work end to end and meet accessibility/responsive acceptance.

Clean-room, security, reliability, staging rollback and independent audit gates passed.

CEO handover is complete and one Slice 4 exit commit is ratified.

End of Slice 4 Cursor Prompt Pack v1.0