MAISON DOCLAR

# Slice 4 Implementation
Specification and Build Plan

Guest communications: governed campaigns, audiences, templates, delivery, replies, concierge, recovery and follow-up

RATIFIED CONTEXT: The Canonical Build Blueprint v1.0 controls. Slice 4 consumes the trusted EventGuest/contact foundation from Slice 2 and the invitation, consent, RSVP, exception and assistance truth from Slice 3. It creates a governed communications domain and does not authorise production contact with real guests until separate release and operational approvals pass.

Owner

George Lawson, CEO, Maison Doclar

Version 1.0 • Proposed for Slice 4 ratification

2 September 2026

# Document control and ratification

| Control | Position |
| --- | --- |
| Status | Implementation specification proposed for CEO ratification |
| Scope | Slice 4 — Guest communications |
| Controlling sources | Canonical Build Blueprint v1.0; accepted Slice 1–3 contracts; Intelligence Specification Module 15 |
| Build method | Small verified milestones; frontend, domain, workers and provider boundaries delivered together |
| Channels | Provider-neutral email, WhatsApp and SMS adapters; activation is configuration and approval controlled |
| Data posture | Synthetic/reference contacts and provider sandboxes only until separate production approval |
| Change rule | Material departure requires an architecture decision before implementation |
| Next slice gate | Slice 5 cannot begin until Slice 4 acceptance, templates and escalation policy are approved |

## Ratification decisions

| ID | Decision | Recommended position |
| --- | --- | --- |
| S4-D01 | Approve provider-neutral adapters; provider selection and production credentials are configuration decisions, not domain logic | Approve |
| S4-D02 | Approve permission evaluation and do-not-contact suppression before any message job is created | Approve |
| S4-D03 | Approve immutable audience snapshots and template/render versions at campaign approval | Approve |
| S4-D04 | Approve one Message record per recipient/channel attempt and append-only delivery history | Approve |
| S4-D05 | Approve idempotency across approval, queueing, provider submission and duplicate webhooks | Approve |
| S4-D06 | Approve inbound-first visibility: authenticated replies enter a thread or an owned unmatched queue immediately | Approve |
| S4-D07 | Approve event-specific channel sequence, fallback and enquiry SLA; no invented global numeric default | Approve |
| S4-D08 | Approve contact correction as a proposed, authorised, audited change—never inferred from delivery failure or reply | Approve |
| S4-D09 | Approve AI drafting only against approved knowledge/templates; no autonomous external send or consequential decision | Approve |
| S4-D10 | Approve communications as hospitality: Clear, Considered, Calm, Personal; Action → Time → Location → Context → Detail | Approve |
| S4-D11 | Approve staging/sandbox only; no real guest contact or production provider traffic in Slice 4 | Approve |
| S4-D12 | Approve production activation as a later explicit gate requiring legal/privacy, provider, sender and operational sign-off | Approve |

## Contents

1. Objective and success definition

2. Scope, exclusions, dependencies and entry gate

3. Domain architecture and trust boundaries

4. Canonical data model

5. Consent, permissions and channel policy

6. Templates, variables and content governance

7. Audience definition, preview and approval

8. Campaign lifecycle and outbound execution

9. Provider adapters, webhooks and delivery truth

10. Inbound replies, conversations and concierge

11. Follow-up, escalation, correction and recovery

12. Permissions, approvals and audit

13. Frontend architecture

14. Detailed screen specifications

15. APIs, jobs, events and errors

16. Intelligence, alerts and operational views

17. Security, privacy, retention and localisation

18. Performance, resilience and observability

19. Testing and acceptance

20. Deployment and operational controls

21. Milestone build plan

22. Cursor prompt contract

23. Handover and exit gate

Appendices: permissions, file plan and traceability

# 1. Objective and success definition

## 1.1 Objective

Slice 4 lets authorised staff plan, approve, send and recover guest communications across email, WhatsApp and SMS while protecting event scope, consent, channel permissions, contact data and message history. It also makes every authenticated inbound reply visible, owned and actionable inside the guest’s event-scoped conversation.

SLICE 4 OUTCOME: A communications lead can select an evidence-backed audience, use an approved versioned template, preview exact recipients and rendered content, obtain approval, schedule or send through an authorised provider, monitor delivery truth, recover failures, receive replies, correct contacts through governance and close follow-up obligations. No opted-out guest is queued, no retry duplicates a message, and no inbound reply disappears.

## 1.2 Business outcomes

One trustworthy timeline of planned, attempted, delivered, failed and replied communications per event guest.

The guest receives clear, calm and useful information without intrusive personalisation or contradictory event facts.

Campaign approval freezes the exact audience, content version, variables, policy version and schedule being authorised.

Provider delay or outage becomes visible operational work with safe retry/fallback—not silent uncertainty.

Inbound enquiries become owned concierge tasks with SLA, escalation and closure evidence.

Contact correction improves the trusted ContactPoint through an authorised audit path.

Later venue, seating, credential and event-day slices can consume stable communication triggers without duplicating this domain.

## 1.3 Definition of success

| Dimension | Pass condition |
| --- | --- |
| Permission | Do-not-contact and channel/purpose restrictions reject before job creation |
| Audience | Approved snapshot has stable recipients, exclusions, reasons and source versions |
| Content | Every attempt retains exact template/render/operational-document versions |
| Idempotency | Approval, enqueue, provider submission and webhook retry create one logical effect |
| Delivery truth | Queued, submitted, delivered, read and failed are never conflated |
| Inbound | Every valid reply appears in a mapped thread or owned unmatched queue |
| Recovery | Provider outage, invalid contact and dead letter remain visible, owned and recoverable |
| Concierge | Reply SLA, assignment, escalation and closure are event-defined and evidenced |
| Frontend | All campaign, inbox, failure and task states are responsive and accessible |
| Governance | Templates, escalation policy, staging evidence and independent acceptance are approved |

# 2. Scope, exclusions, dependencies and entry gate

## 2.1 Included

Event-scoped ChannelPolicy, CommunicationPermission and suppression evaluation.

Versioned MessageTemplate, approved variables, content review and withdrawal.

Reusable AudienceDefinition and immutable AudienceSnapshot.

Campaign drafting, preview, approval, scheduling, cancellation and completion.

One Message/MessageAttempt per recipient/channel attempt with deterministic idempotency.

Provider-neutral email, WhatsApp and SMS adapters with sandbox/test implementations.

Authenticated provider webhooks, append-only DeliveryEvent history and duplicate handling.

ConversationThread, inbound ingestion, mapped/unmatched replies and attachments metadata where allowed.

FollowUpTask, enquiry SLA, ownership, escalation and closure.

ContactCorrection proposal, verification and authorised ContactPoint update.

Communications centre, templates, audience preview, campaign run, inbox, failures and task queue.

Deterministic communication intelligence, alerts, audit, retention, tests, runbooks and staging.

## 2.2 Explicitly excluded

Production messages, real guest contacts, live sender identities or production provider credentials.

RSVP form/response ownership; Slice 3 remains authoritative and communications only links to it.

Marketing automation, CRM lead generation, public newsletters or cross-client promotion.

Venue/layout, seating, credentials, QR, check-in, EDR, biometrics or facial recognition.

Automatic contact correction from a bounce, reply signature or inferred identity.

Autonomous AI sending, crisis communication, compensation, VIP treatment or policy decisions.

Payment collection, ticketing, travel/hotel booking, social-media publishing or voice calling.

General-purpose chatbot; concierge is an owned human workflow with approved assistive drafting only.

Permanent cross-event guest profiling or reuse beyond approved purpose/policy.

## 2.3 Entry assumptions

| Required capability | Evidence before Slice 4 |
| --- | --- |
| Slice 1 | Scope, staff authentication, policy, audit, design system, jobs, secrets and staging accepted |
| Slice 2 | Trusted EventGuest, Household and ContactPoint with verification, provenance and correction contracts |
| Slice 3 | Invitation, token/link, RSVP status, consent/notice, entitlement, exception and assistance events accepted |
| Channel policy | Approved allowed purposes, channels, sequence/fallback, quiet hours, opt-out and escalation ownership |
| Privacy | Purpose, notice, lawful/consent basis, retention and restricted-content boundaries recorded |
| Provider boundary | Sandbox/test accounts, webhook verification material and least-privilege secrets available |
| Operational sources | Approved event facts/document versions available for message variables |
| Frontend | Accepted event shell, guest timeline and responsive design system |

## 2.4 Dependencies and stop conditions

Stop if Slice 3 privacy notice/channel-policy exit evidence is absent.

Stop provider activation if retention, consent/lawful basis or sender-registration rules are not approved for the jurisdiction/channel.

Stop if a template can render from an unapproved or stale operational source without warning.

Stop if no named campaign approver, concierge owner, escalation owner or event-specific SLA exists.

Stop if a provider cannot authenticate webhooks, provide sandbox isolation or support required status semantics.

Stop if implementation requires real guest contact or production traffic.

Stop if a requested communication exposes confidential/restricted facts in a channel not approved for them.

# 3. Domain architecture and trust boundaries

## 3.1 Components

| Component | Responsibility | Authority |
| --- | --- | --- |
| Core event platform | EventGuest, ContactPoint, event facts, invitations, RSVP and operational-document versions | Identity and source-of-truth authority |
| Communications domain | Policy, template, audience, campaign, message, conversation, task and correction records | Communication business authority |
| Communications workers | Snapshot expansion, scheduling, enqueue, submit, retry, fallback, webhook and inbound processing | Idempotent execution only |
| Provider adapters | Translate canonical send/status/inbound contracts for email, WhatsApp and SMS | External transport only |
| Staff web | Communications centre, authoring, preview, monitoring, inbox, failures and tasks | No independent authority |
| Guest signed surfaces | RSVP/assistance destinations linked from messages | Owned by Slice 3; no conversation database |
| Audit/observability | Safe audit projection, correlation, metrics, alerts and incident evidence | Shared foundation contracts |

## 3.2 Outbound flow

Authorised staff selects or creates an approved ChannelPolicy, template version and AudienceDefinition.

Preview resolves eligible EventGuests/contacts server-side and shows included, excluded, unknown and blocked reasons.

Approval creates immutable AudienceSnapshot and CampaignApproval containing exact template/render/policy/source versions.

Queueing re-evaluates permission, suppression, contact validity, quiet hours, event state and cancellation immediately before job creation.

Worker creates one Message/attempt per recipient/channel with deterministic idempotency and submits through selected adapter.

Provider acknowledgement and authenticated webhooks append DeliveryEvents; duplicates are no-ops.

Failure classification applies permitted retry or fallback; otherwise a visible dead letter/task is created.

All guest-facing content and operational state appear on the authorised event guest timeline.

## 3.3 Inbound flow

Provider webhook is authenticated and normalised before any business write.

Inbound idempotency uses provider/account/message identifiers and payload hash.

Resolver maps sender/reply context to the event-scoped Message/Thread; it never searches across unauthorised events.

A mapped reply is appended to its ConversationThread and creates/updates an owned FollowUpTask.

An ambiguous or unknown reply enters an owned UnmatchedInbound queue with minimum safe metadata.

Acknowledgement/draft response uses approved templates and source facts; a human confirms external send.

Contact correction is proposed separately and requires authorised verification before core ContactPoint changes.

## 3.4 Hard invariants

No job is created before purpose/channel permission and do-not-contact suppression pass.

Campaign approval freezes audience, content, variables, policy and operational-source versions.

Audience membership is not silently recalculated after approval; change requires new snapshot/reapproval.

One logical send intent has one idempotency key across queue and provider retries.

Delivery/read status comes only from authenticated provider evidence; opened UI state or link click is not delivery proof.

Provider callbacks and inbound messages are append-only and duplicate-safe.

Inbound is never discarded because mapping fails; it becomes visible owned work.

A failed channel may fall back only when the recipient, purpose and ChannelPolicy permit it.

Messages never become a second database for restricted guest/service facts.

AI may draft/summarise with citations but cannot approve, enqueue or send externally.

# 4. Canonical data model

All IDs are opaque; timestamps use UTC; guest-facing time renders in the Event timezone. Event-scoped records carry organisationId/clientId/eventId as needed for isolation and indexes. Approved, sent and received content is append-only; corrections create new records and preserve provenance.

| Entity | Required fields | Constraints |
| --- | --- | --- |
| ChannelPolicy | id; eventId; version; status; purposeRules; channelSequence; fallbackRules; quietHours; locale; slaPolicyId; retentionPolicyId | Immutable after publication; event-specific |
| CommunicationPermission | id; eventId; eventGuestId; purpose; channel; status; basis; source; effectiveAt; expiresAt?; version | ALLOW, DENY or UNKNOWN with evidence |
| SuppressionEntry | id; scopeType; scopeId; addressHash?; eventGuestId?; channel; purpose?; reason; effectiveAt; expiresAt?; source | Checked before job; restricted access |
| MessageTemplate | id; organisationId?; eventId?; key; purpose; channel; sensitivityCeiling; status; activeVersionId? | Reusable only within approved scope |
| MessageTemplateVersion | id; templateId; version; locale; subject?; body; variableSchema; sourceRequirements; contentHash; approvedBy?; approvedAt? | Immutable after approval |
| AudienceDefinition | id; eventId; name; ruleVersion; filterAST; status; version; owner | No executable user code |
| AudienceSnapshot | id; campaignId; definitionVersion; createdAt; sourceCursor; memberCount; excludedCount; contentHash | Immutable approved membership |
| AudienceMember | id; snapshotId; eventGuestId; contactPointId?; channel; eligibility; exclusionCodes; variableInputHash | One row per evaluated target/channel |
| Campaign | id; eventId; name; purpose; status; policyVersionId; templateVersionId; audienceDefinitionId; scheduledAt?; version | Draft through completed/cancelled |
| CampaignApproval | id; campaignId; campaignVersion; snapshotId; renderManifestHash; approvedBy; approvedAt; expiresAt?; reason | Exact authorisation boundary |
| Message | id; eventId; campaignId?; threadId?; eventGuestId; contactPointId; purpose; channel; direction; status; idempotencyKey; contentSnapshotId | One logical message |
| MessageContentSnapshot | id; messageId; templateVersionId?; locale; subject?; body; variablesHash; sourceVersions; sensitivity | Immutable exact rendered content |
| MessageAttempt | id; messageId; attemptNo; providerAccountId; providerRequestKey; status; submittedAt?; responseCode?; retryClass? | One provider submission attempt |
| DeliveryEvent | id; messageAttemptId; providerEventId; type; occurredAt; receivedAt; payloadHash; authenticated; sequence? | Append-only; duplicate-safe |
| ProviderAccount | id; organisationId; channel; providerKey; senderRef; environment; status; secretRef; webhookKeyVersion | No secret value in database |
| ConversationThread | id; eventId; eventGuestId?; channel; externalThreadRefHash?; status; ownerUserId?; lastMessageAt; version | Event-scoped guest conversation |
| InboundMessage | id; eventId?; threadId?; providerAccountId; providerMessageId; senderAddressHash; receivedAt; contentRef; attachmentManifest?; matchStatus | Append-only; minimum safe unmatched view |
| FollowUpTask | id; eventId; threadId; inboundMessageId?; category; priority; status; ownerUserId?; dueAt; escalationLevel; resolution | Owned response obligation |
| ContactCorrection | id; eventId; eventGuestId; existingContactId?; proposedValue; channel; sourceMessageId; status; verifiedBy?; reason; decidedAt? | Proposal only until authorised |
| CommunicationEscalation | id; eventId; taskId?; messageId?; level; trigger; authorityRole; status; decisionRef?; createdAt; resolvedAt? | Uses canonical escalation ladder |
| CommunicationMetricSnapshot | id; eventId; window; policyVersion; counts; computedAt; sourceCursor | Rebuildable operational projection |

## 4.1 Enumerations

| Enum | Values |
| --- | --- |
| Channel | EMAIL, WHATSAPP, SMS |
| Purpose | INVITATION, RSVP_ACKNOWLEDGEMENT, CONFIRMATION, PRE_EVENT_INFO, REMINDER, ARRIVAL_SUPPORT, CONCIERGE, SERVICE_RECOVERY, DEPARTURE, FOLLOW_UP |
| PermissionStatus | ALLOW, DENY, UNKNOWN, EXPIRED |
| TemplateStatus | DRAFT, IN_REVIEW, APPROVED, WITHDRAWN, ARCHIVED |
| CampaignStatus | DRAFT, PREVIEWED, AWAITING_APPROVAL, APPROVED, SCHEDULED, RUNNING, PAUSED, COMPLETED, CANCELLED, FAILED |
| MessageStatus | PLANNED, BLOCKED, QUEUED, SUBMITTED, ACCEPTED, DELIVERED, READ, REPLIED, RETRYING, FAILED, DEAD_LETTER, CANCELLED |
| DeliveryEventType | SUBMITTED, ACCEPTED, DELIVERED, READ, TEMPORARY_FAILURE, PERMANENT_FAILURE, REJECTED, UNKNOWN |
| ThreadStatus | OPEN, WAITING_ON_GUEST, WAITING_ON_TEAM, ESCALATED, RESOLVED, CLOSED |
| TaskStatus | OPEN, ACKNOWLEDGED, IN_PROGRESS, WAITING, RESOLVED, CLOSED, CANCELLED |
| CorrectionStatus | PROPOSED, NEEDS_VERIFICATION, APPROVED, REJECTED, APPLIED, SUPERSEDED |
| InboundMatchStatus | MATCHED, AMBIGUOUS, UNMATCHED, QUARANTINED |

## 4.2 Integrity and indexing

Unique campaign approval per campaign version; approval references one immutable audience snapshot.

Unique Message idempotency key within event/purpose; unique provider request key per account.

Unique authenticated provider event by provider account/type/provider event ID, with payload-hash conflict detection.

A Message’s EventGuest, ContactPoint, Campaign and Thread must resolve to the same event.

ContentSnapshot is immutable and references exact source/document/template versions.

Status projection is derived from DeliveryEvents under a versioned precedence rule; history is never overwritten.

Unmatched inbound is indexed by provider account/time/status without exposing raw sender to broad search.

Suppression lookup supports event, organisation/global-within-owner, channel, purpose and privacy-safe address hash.

Restricted message/inbound content is excluded from general search, analytics, alerts and logs.

# 5. Consent, permissions and channel policy

## 5.1 Permission evaluation order

Resolve organisation/client/event and the authoritative EventGuest/ContactPoint server-side.

Confirm campaign/message purpose is permitted for the event and current event lifecycle.

Evaluate applicable do-not-contact/suppression entries, including scope, channel, purpose and effective dates.

Evaluate CommunicationPermission evidence and contact usability/verification requirements.

Apply template sensitivity ceiling, channel suitability, quiet hours, frequency and jurisdiction/provider restrictions.

Return ALLOW, DENY or UNKNOWN with machine-readable reasons; only ALLOW may proceed.

Re-evaluate immediately before queue creation and again before fallback to another channel.

## 5.2 ChannelPolicy required fields

Allowed purposes and channels; primary sequence and permitted fallbacks.

Required contact verification per purpose/channel.

Quiet hours, timezone, blackout dates and emergency exception authority.

Frequency limits, duplicate/recent-message rule and household deduplication policy.

Opt-out commands, confirmation behaviour, suppression scope and re-consent authority.

Sensitive-content ceiling and prohibited variables for each channel.

Provider/sender account allow-list and environment.

Enquiry classes, response SLA, acknowledgement rule and escalation owner.

Approval threshold for transactional, campaign, service-recovery and exceptional messages.

Retention and attachment policy.

## 5.3 Consent and suppression laws

Consent/lawful basis is purpose- and channel-specific; a general RSVP acknowledgement is not blanket marketing consent.

Opt-out takes effect before any queued-but-unsent job; pending jobs are cancelled or blocked deterministically.

A permanent failure does not equal opt-out and cannot silently change permission.

A reply from a new address does not automatically establish verified contact or permission.

Suppression reason may be restricted; broad UI shows only the minimum block state/reason code.

Re-consent or override requires explicit authorised evidence and never edits old history.

# 6. Templates, variables and content governance

## 6.1 Content standard

Every message is Clear, Considered, Calm and Personal.

Structure defaults to Action → Time → Location → Context → Detail.

The guest should not have to wonder what happens next; each cadence step adds new value.

Personalisation uses voluntarily supplied, verified service facts only; no surveillance-like detail.

Clarity wins over ornament; essential action, time and place must be discoverable quickly.

Service-recovery copy follows Acknowledgement → Ownership → Action → Reassurance inside the canonical recovery process.

Firm-boundary or sensitive copy requires approved review category before publication.

## 6.2 Template lifecycle

| From | Allowed next | Control |
| --- | --- | --- |
| DRAFT | IN_REVIEW or ARCHIVED | Author/editor; variable and source validation |
| IN_REVIEW | APPROVED or DRAFT | Independent authorised reviewer; exact content hash |
| APPROVED | WITHDRAWN or ARCHIVED | Immutable; new content requires new version |
| WITHDRAWN | ARCHIVED | Cannot be selected or newly queued |
| ARCHIVED | — | Historical messages continue to render exact snapshot |

## 6.3 Variable contract

Variables are allow-listed typed fields, never arbitrary database paths or executable expressions.

Each variable declares source domain, sensitivity, required/optional, formatting, fallback and freshness requirement.

Server rendering independently resolves scope and source version; user-supplied preview values are not trusted.

Missing required variable blocks approval/queueing; optional omission follows approved copy, never “undefined” or guessed text.

URLs must be generated by authorised link services; templates never concatenate bearer links or identifiers.

Preview shows representative and exact-recipient modes with explicit restricted-field permissions.

Rendered MessageContentSnapshot stores exact output and source-version references before provider submission.

## 6.4 Cadence and canonical templates

| Stage | Window / trigger | Minimum outcome |
| --- | --- | --- |
| Invitation | Approved invitation issue | Host/occasion/time/place/expectations/response method and transferability are clear |
| RSVP acknowledgement | Immediately after durable submission | Response received; effective status and next action are clear |
| Confirmation | Approved RSVP/attendance state | Guest knows they are expected and the next required action |
| Pre-event information | T-14 to T-3 days, event-configured | New practical information: arrival, transport, dress, service and relevant briefing |
| Reminder | Approximately T-24 hours, event-configured | Final reassurance and the most useful immediate action/location facts |
| Arrival support | Event day / controlled trigger | Current route, entrance, contact and contingency guidance |
| Live concierge | Inbound or authorised operational trigger | Owned answer/action without exposing internal complexity |
| Departure/follow-up | Approved trigger after attendance/event | Thank-you, next step, lost property, photographs or feedback invitation as applicable |

# 7. Audience definition, preview and approval

## 7.1 AudienceDefinition

Event-scoped declarative filter AST over approved fields and deterministic predicates only.

Supports RSVP state, invitation state, guest category, household, language/locale, communication permission, contact usability and operational segment.

Restricted fields cannot be used unless explicitly approved for the message purpose and viewer.

No free SQL, script, regex over raw records or opaque AI-generated audience.

Versioned definition preserves author, reason, rule version and test fixtures.

## 7.2 Preview and exclusion model

| Bucket | Meaning | Required UI |
| --- | --- | --- |
| Eligible | Current policy, purpose, contact and template checks pass | Count, sampled/authorised rows and exact reason |
| Blocked | Explicit suppression/denial or prohibited sensitivity/channel | Count and safe block code; never queue |
| Unknown | Consent, contact, source or policy evidence insufficient | Owned resolution path; never assume allow |
| Invalid contact | Missing or syntactically/provider-invalid destination | Contact correction option; count-neutral |
| Duplicate/household | Policy identifies duplicate destination or household conflict | Explain deduplication choice and affected guests |
| Stale source | Required event/document fact is out of date or superseded | Block approval until current version selected |

## 7.3 Approval contract

Approval screen shows purpose, channels, sender, schedule/timezone, audience counts and exclusions.

Reviewer can inspect exact recipient/channel/contact and rendered content where authorised.

Approval freezes definition version, snapshot, template version, render manifest, ChannelPolicy version and source facts.

Material change after approval invalidates it and requires new snapshot/review.

Four-eyes approval applies where configured; author cannot approve own campaign when policy prohibits it.

Approval can expire before scheduled send; queue worker revalidates current permission/suppression without silently changing snapshot.

# 8. Campaign lifecycle and outbound execution

## 8.1 Campaign states

| From | Allowed next | Authority / evidence |
| --- | --- | --- |
| DRAFT | PREVIEWED, CANCELLED | Author; valid purpose/template/policy |
| PREVIEWED | AWAITING_APPROVAL, DRAFT, CANCELLED | Stable preview and exclusion evidence |
| AWAITING_APPROVAL | APPROVED, DRAFT, CANCELLED | Named reviewer decision |
| APPROVED | SCHEDULED, RUNNING, CANCELLED | Immutable approval; current permission recheck |
| SCHEDULED | RUNNING, PAUSED, CANCELLED | Durable scheduler; event timezone |
| RUNNING | PAUSED, COMPLETED, FAILED, CANCELLED | Worker and campaign control |
| PAUSED | RUNNING, CANCELLED, FAILED | Authorised recovery decision |
| COMPLETED/FAILED/CANCELLED | — | Terminal summary; retry uses governed new run |

## 8.2 Queue and send contract

Expand only immutable AudienceSnapshot members and create a deterministic send intent for each target/channel.

Re-evaluate suppression/permission/contact/policy immediately before Message/job creation; record any newly blocked target.

Persist Message and outbox atomically; worker acknowledges job only after durable provider attempt/status write.

Provider submission uses stable request key where supported and local idempotency regardless.

Retry temporary failures according to bounded policy with jitter and attempt ceiling.

Permanent failure or exhausted retry becomes visible dead letter and task.

Fallback creates a separately traceable Message linked to the failed predecessor and re-evaluates permission.

Campaign cancellation prevents unsent work; accepted provider submissions are not falsely represented as recalled.

## 8.3 Transactional triggers

RSVP acknowledgement/confirmation, assistance acknowledgement and approved exception outcome may create communication-required events.

A trigger is not a send: it creates a candidate message evaluated through the same policy/template/idempotency controls.

One domain event ID plus purpose/template/channel produces one send intent.

Trigger consumers tolerate replay and out-of-order arrival and verify current authoritative state.

No seating, credential, arrival or event-day trigger is implemented before its owning slice.

# 9. Provider adapters, webhooks and delivery truth

## 9.1 Adapter contract

| Operation | Canonical requirement |
| --- | --- |
| validateConfiguration | Environment, sender, scopes, webhook and capabilities without exposing secrets |
| submit | Canonical recipient/content/attachment references plus stable request key; normalised acceptance result |
| queryStatus | Optional recovery query with rate and privacy limits |
| parseWebhook | Authenticate first; normalise account, message/event ID, type, time and payload hash |
| parseInbound | Authenticate first; normalise sender/recipient/thread/reply context, content and attachment metadata |
| classifyFailure | TEMPORARY, PERMANENT, POLICY, AUTH, RATE_LIMIT or UNKNOWN with safe operator guidance |
| health | Technical readiness and latency only; no guest/provider payload |

## 9.2 Delivery truth

Queued means local durable work only; Submitted means request made; Accepted means provider acknowledged.

Delivered/Read require authenticated provider evidence and channel capability; absence remains Unknown, not Failed.

Status projection uses a documented precedence/state rule while retaining every event.

Out-of-order webhooks are stored and projected deterministically.

Duplicate provider event with same hash is a no-op; same ID/different hash is a security incident.

Link click, RSVP completion or staff observation may be shown as separate interaction evidence but never re-labelled delivery/read.

## 9.3 Outage and dead-letter recovery

Provider AUTH/POLICY failure pauses affected sender/account; no blind retries.

Rate-limit/temporary outage uses bounded retry and circuit breaker; campaign shows delayed state.

Permitted fallback waits for defined trigger and re-evaluates channel permission/quiet hours.

Dead letter contains safe reason, attempts, owner, next action and replay control.

Recovery reuses original logical message identity or creates an explicitly linked replacement; never duplicates silently.

Runbook can suspend one channel/provider without stopping inbound visibility or other channels.

# 10. Inbound replies, conversations and concierge

## 10.1 Inbound ingestion

Verify webhook signature/account/environment and bound body before persistence.

Deduplicate by provider account and provider message ID; hash detects conflicting replay.

Quarantine unsupported/oversize/malware-risk attachments; store approved content privately.

Resolve reply context first, then safe normalised contact within the event; never broad cross-event inference.

Append mapped inbound to one event-scoped ConversationThread and guest timeline.

Place ambiguous/unmatched inbound into a visible owned queue with privacy-safe sender preview.

Create or update FollowUpTask atomically so no valid inbound is invisible or unowned.

## 10.2 Conversation states and ownership

| State | Meaning | Required next action |
| --- | --- | --- |
| OPEN | New or active enquiry | Assign/acknowledge under SLA |
| WAITING_ON_TEAM | Guest requires team action or approved answer | Owner/dependency/deadline visible |
| WAITING_ON_GUEST | Response sent; further guest input needed | Follow-up/closure rule visible |
| ESCALATED | Authority, sensitivity or deadline exceeded owner scope | Named ladder level and decision owner |
| RESOLVED | Action complete and outcome recorded | Human verifies resolution evidence |
| CLOSED | No current obligation | Reopen on new inbound or authorised action |

## 10.3 Concierge discipline

Digital concierge is a channel role; it shares the normal command and escalation authority, not a parallel authority model.

Concierge sees a role-scoped intelligence pack derived from current event sources, never a copied second database.

Pack may include schedule, venue map, services, parking, transport, seating when available, dress guidance, emergency/escalation contacts and approved protocol/culture brief.

Responses use current source versions and the four qualities; unclear facts are escalated rather than invented.

Confidential/restricted service facts remain in controlled fields and are not pasted into an unstructured thread.

Clarify may occur after Acknowledge, but Own, Solve and Follow-up remain required in service recovery.

## 10.4 International guest brief

One progressive-disclosure brief contains Logistics and Culture sections.

Logistics may cover airport/transport, hotel, currency, weather, dress, timing, security and local practical context.

Culture uses separately approved cultural/protocol knowledge and named human guidance.

Delivery is event- and recipient-appropriate; never labels, stereotypes or overwhelms the guest.

Lagos traffic guidance uses realistic, time-sensitive journey assumptions and avoids unsupported “minutes away” promises.

# 11. Follow-up, escalation, correction and recovery

## 11.1 SLA and escalation

Each enquiry category/segment has event-approved acknowledgement and resolution targets; the system has no invented global default.

SLA clock starts from authenticated receipt and records paused/waiting conditions explicitly.

Ageing alerts assign owner/deputy and escalate through the canonical ladder: operational owner → lead → Event Director → CEO/client principal where authorised.

Family guest-experience instructions route to the Principal-designated Family Decision Owner; Event Director is live fallback.

Crisis, compensation, policy exception, restricted VIP/security and legal matters always require the named authority.

An acknowledgement may be automatically drafted from approved content but is sent only according to the approved automation/human-approval policy.

## 11.2 Contact correction

Delivery failure or inbound new address may create a correction proposal, never a direct update.

Show existing contact, proposed contact, source, affected campaign/thread and verification requirement to authorised staff.

Approval invokes Slice 2 correction service with reason, provenance, concurrency and audit.

Apply result to future messages only unless a governed resend/replacement is explicitly approved.

Reject/supersede preserves evidence; restricted source content is not copied into core contact notes.

## 11.3 Service recovery communication

Record complaint/enquiry, acknowledgement, owner, clarification, action, authority, reassurance and follow-up.

Use approved phrasing and maintain boundary without arguing or blaming another team/provider to the guest.

A recovery message cannot claim resolution until the operational outcome is verified.

Provider outage copy states what the guest needs to do next without exposing internal technical burden.

Client-facing bad news follows the one-voice/no-surprise doctrine and is not sent by the guest campaign tool without approved authority.

## 11.4 Post-event follow-up

Thank-you, photographs, lost property, next step and feedback invitation are separate purposes/templates.

Feedback questions favour memorable qualitative evidence; no cross-event learning publication in Slice 4.

Feedback remains event-scoped input until a later authorised learning domain accepts it.

Survey provider selection is external configuration; the message stores the exact approved link/content version.

Opt-out, retention and channel rules continue after event close.

# 12. Permissions, approvals and audit

## 12.1 Permission additions

| Permission | Meaning |
| --- | --- |
| msg.policy.view/manage/publish | View, edit and publish ChannelPolicy |
| msg.template.view/edit/review/publish | Govern templates and versions |
| msg.audience.view/manage/preview | Define and resolve audiences |
| msg.campaign.view/manage/approve/run/cancel | Govern campaign lifecycle |
| msg.message.view/retry/cancel | Inspect and recover attempts |
| msg.inbox.view/respond/assign/escalate | Operate mapped conversations |
| msg.inbound.unmatched.view/resolve | Handle ambiguous/unmatched inbound |
| msg.task.view/manage | Own follow-up obligations |
| msg.contactCorrection.propose/approve | Govern core contact correction |
| msg.provider.view/manage | Technical configuration without business send authority |
| msg.sensitive.view | View specifically authorised sensitive communication content |
| msg.analytics.view | View deterministic event-scoped metrics |
| msg.audit.view | View safe event-scoped communications audit |

## 12.2 Default authority

| Role | Default Slice 4 authority |
| --- | --- |
| CEO | Policy/template/campaign/escalation approval and audit |
| Event Director | Event policy, campaign approval, operational escalation and cancellation |
| Communications Lead | Templates, audiences, campaigns, replies, recovery and task ownership |
| Guest Experience Lead | Guest-context review, concierge replies and assigned recovery |
| Client Lead | Scoped view/approval only where explicitly granted |
| Guest Data Lead | Contact correction and minimum necessary guest/contact access |
| System Administrator | Provider/secret/webhook technical support; no business send by default |
| Auditor | Safe immutable history; no mutation |
| Guest | Receives/responds through provider or signed purpose link; no staff access |

## 12.3 Audited actions

Policy/template draft, review, publish, withdraw and source-version change.

Audience definition, preview/snapshot creation and exclusion override attempt.

Campaign submit for approval, approve/reject, schedule, run, pause, cancel and complete.

Permission/suppression evaluation result and newly blocked queue item.

Message create/queue/submit/retry/fallback/cancel/dead-letter/recovery.

Webhook authentication failure/conflicting duplicate and delivery projection change.

Inbound map/unmatch/assign/respond/escalate/resolve/close.

Contact correction proposal/verification/approval/rejection/application.

Sensitive-content access, export attempt and provider/account configuration change.

# 13. Frontend architecture

## 13.1 Event navigation and routes

| Route | Purpose |
| --- | --- |
| /app/events/[eventId]/communications | Operational communications overview |
| /communications/policy | Channel, permission, cadence, SLA and fallback policy |
| /communications/templates | Template library and versions |
| /communications/templates/[templateId] | Editor, review, preview and publication |
| /communications/audiences | Reusable audience definitions |
| /communications/audiences/[audienceId]/preview | Eligibility/exclusion preview |
| /communications/campaigns | Campaign list and creation |
| /communications/campaigns/[campaignId] | Composer, approval and schedule |
| /communications/campaigns/[campaignId]/run | Run, recipient and delivery monitoring |
| /communications/messages/[messageId] | Exact content, attempts and delivery history |
| /communications/inbox | Conversation inbox |
| /communications/inbox/[threadId] | Guest thread and response workspace |
| /communications/unmatched | Unmatched/ambiguous inbound queue |
| /communications/failures | Failures, delayed attempts and dead letters |
| /communications/tasks | Follow-up and escalation queue |
| /communications/contact-corrections | Correction review and application |
| /communications/providers | Authorised technical health/configuration |
| /communications/audit | Safe communication audit and export controls |

## 13.2 Frontend laws

Every page is event-scoped and server-authorised before protected content renders.

Frontend uses the accepted design system and makes the high-risk action unmistakable: approving/sending cannot be confused with saving a draft.

Counts always expose their denominator and distinguish snapshot, currently eligible, queued, accepted, delivered, failed, replied and unresolved.

Preview never implies send; scheduled/running/cancelled states reflect durable backend truth.

Restricted content and suppression reasons use field-level gates; list views show minimum safe summaries.

Tables have responsive card/priority-column alternatives; inbox and composer remain usable at 360px.

All pages implement loading, empty, unknown, stale, blocked, permission-limited, partial, error and success states where applicable.

Browser state must survive refresh/retry without duplicating approval, send, reply or correction.

## 13.3 Communications overview

Shows draft/awaiting approval/scheduled/running campaigns, channel health, delivery funnel, open replies, overdue tasks, unmatched inbound, dead letters and suppression changes.

Shows next cadence obligations and stale source/template/policy warnings.

Every alert links to authorised evidence and an owner; no raw sensitive text appears on cards.

Cross-event view is separately permissioned and aggregate-first; default is current event only.

# 14. Detailed screen specifications

| Screen | Primary user | Shows | Principal actions | Critical states | UX/control requirement |
| --- | --- | --- | --- | --- | --- |
| 14.1 Overview | Communications Lead/Event Director | Delivery/campaign/inbox/task health, cadence, blockers, safe activity | Open campaign/inbox/task/failure; refresh | Empty/loading/partial/stale/denied/provider degraded | No metric without denominator/evidence |
| 14.2 Channel policy | Event Director/Communications Lead | Purposes, permissions, sequence, fallback, quiet hours, SLA, retention | Draft, validate, publish version | Missing owner/SLA/legal approval; stale edit | Published version immutable |
| 14.3 Template library | Communications Lead | Purpose/channel/status/locale/current version/usage | Create, filter, clone governed draft, archive | No templates/withdrawn/denied | No content edit from list |
| 14.4 Template editor | Author/Reviewer | Content, variable schema, source requirements, sensitivity, versions | Edit draft, preview, submit/review/publish/withdraw | Missing variable/source; own-review denied; conflict | Exact hash/version approval |
| 14.5 Audience definitions | Communications Lead | Name, rule summary, version, last preview and use | Create/edit/version/archive | Invalid/prohibited filter; stale edit | Declarative approved fields only |
| 14.6 Audience preview | Author/Approver | Eligible/blocked/unknown/invalid/duplicate/stale buckets and reasons | Inspect authorised row, resolve, snapshot | Changing data, permission-limited rows, huge audience | Preview is not approval/send |
| 14.7 Campaign list | Communications Lead | Purpose/status/channel/schedule/audience/delivery summary | Create/open/filter/cancel eligible draft | Empty/partial/provider degraded | Event scope always visible |
| 14.8 Campaign composer | Author | Purpose, policy/template, audience, sender, schedule and render preview | Save, preview, request approval | Missing approvals/sources/variables; stale preview | No send control before approval |
| 14.9 Campaign approval | Independent approver | Exact snapshot counts/exclusions/render samples/policy/source/schedule | Approve/reject with reason | Changed/expired approval; self-approval denied | Approval freezes exact manifest |
| 14.10 Campaign run | Author/Operations | Current eligibility, queue, provider and delivery funnel with recipients | Pause/cancel/recover/open message | Delayed/outage/partial/dead-letter | Never claim recall/delivery falsely |
| 14.11 Message detail | Authorised staff | Exact content snapshot, variables/source versions, attempts/events/thread links | Retry/fallback/cancel eligible work | Out-of-order/conflicting webhook/restricted content | Append-only history |
| 14.12 Conversation inbox | Concierge/Communications Lead | Threads by owner/status/priority/SLA/channel with safe preview | Assign/filter/open/bulk acknowledge where safe | Empty/backlog/overdue/denied/partial | Every inbound owned or unmatched |
| 14.13 Conversation workspace | Assigned concierge/lead | Guest context, chronology, current facts, task/escalation and response composer | Acknowledge, draft, approve/send, assign/escalate/resolve | Restricted facts, stale source, send failure, concurrent reply | No autonomous send or invented fact |
| 14.14 Unmatched inbound | Restricted operator | Safe sender/account/time/content preview and candidates | Map, keep unmatched, quarantine/escalate | Ambiguous/no candidate/restricted/duplicate conflict | No cross-event inference |
| 14.15 Failures/dead letters | Communications/technical roles | Provider/account/channel/error class/attempts/owner/next action | Retry, fallback, pause sender, resolve | Auth outage/rate limit/policy/permanent failure | Business and technical authority separated |
| 14.16 Follow-up tasks | Concierge/lead | Category, thread, owner/deputy, due/SLA, escalation, dependencies | Assign/acknowledge/update/escalate/resolve | Unowned/overdue/waiting/denied | Resolution requires evidence |
| 14.17 Contact corrections | Guest Data Lead | Existing/proposed contact, source, verification and future impact | Verify/approve/reject/apply through core | Conflict/unverified/cross-event/stale | No automatic update or retroactive rewrite |
| 14.18 Provider and audit | System Admin/Auditor | Sandbox account capability/health and safe immutable audit | Test config, rotate reference, filter/export if allowed | Secret hidden/webhook failure/export denied | No send authority from technical access |

# 15. APIs, jobs, events and errors

## 15.1 Staff contracts

| Contract | Purpose | Permission |
| --- | --- | --- |
| GET/PUT/POST /events/:eventId/communications/policy[/publish] | Read/update/publish ChannelPolicy | msg.policy.* |
| GET/POST/PATCH /events/:eventId/templates[/versions] | Template/version lifecycle | msg.template.* |
| POST /events/:eventId/templates/:id/preview | Authorised server render | msg.template.view |
| GET/POST/PATCH /events/:eventId/audiences | Audience definitions | msg.audience.manage |
| POST /events/:eventId/audiences/:id/preview | Resolve eligibility/exclusions | msg.audience.preview |
| GET/POST/PATCH /events/:eventId/campaigns | Campaign lifecycle | msg.campaign.manage |
| POST /events/:eventId/campaigns/:id/request-approval | Freeze candidate manifest | msg.campaign.manage |
| POST /events/:eventId/campaigns/:id/decision | Approve/reject exact manifest | msg.campaign.approve |
| POST /events/:eventId/campaigns/:id/run¦pause¦cancel | Control execution | msg.campaign.run/cancel |
| GET /events/:eventId/campaigns/:id/run | Run/recipient/delivery view | msg.campaign.view |
| GET/POST /events/:eventId/messages/:id/retry¦fallback¦cancel | Attempt recovery | msg.message.* |
| GET/PATCH /events/:eventId/threads[/id] | Inbox/thread state | msg.inbox.* |
| POST /events/:eventId/threads/:id/reply | Create approved outbound reply | msg.inbox.respond |
| GET/POST /events/:eventId/unmatched/:id/resolve | Resolve inbound mapping | msg.inbound.unmatched.* |
| GET/PATCH /events/:eventId/tasks[/id] | Follow-up operations | msg.task.* |
| GET/POST /events/:eventId/contact-corrections[/decision] | Govern correction | msg.contactCorrection.* |
| GET /events/:eventId/communications/analytics | Deterministic metrics | msg.analytics.view |
| GET /events/:eventId/communications/audit | Safe audit | msg.audit.view |

## 15.2 Provider webhook contracts

| Contract | Purpose | Controls |
| --- | --- | --- |
| POST /webhooks/communications/:provider/delivery | Delivery/status event | Raw-body signature, account/environment, replay window, idempotency |
| POST /webhooks/communications/:provider/inbound | Inbound message/reply | Authentication, bounded payload, deduplication, private content |
| POST /webhooks/communications/:provider/status | Account/template status where supported | Authentication, capability allow-list, safe metadata |
| POST /webhooks/communications/:provider/test | Local/sandbox fixture only | Unavailable in production runtime |

## 15.3 Jobs

| Job | Purpose | Idempotency/failure |
| --- | --- | --- |
| Audience snapshot | Resolve definition and eligibility | Campaign version + source cursor; immutable result |
| Campaign scheduler | Release approved scheduled campaign | Campaign approval ID; timezone/DST safe |
| Message enqueue | Create Message/outbox after permission recheck | Send intent key; blocked before job |
| Provider submit | Create MessageAttempt and submit | Message + attempt + stable provider key |
| Retry/fallback | Recover eligible failure | Policy version + predecessor attempt; bounded |
| Delivery projection | Apply ordered status view | Provider event ID/hash; rebuildable |
| Inbound ingest/map | Persist and resolve reply | Provider account + message ID/hash |
| Task ageing/escalation | Alert/advance overdue work | Task version + threshold/window |
| Retention sweep | Delete/expire due content and provider references | Policy + due window; item evidence |
| Metrics rebuild | Reconcile communication projections | Event + source cursor |

## 15.4 Domain events

channelPolicy.published; messageTemplate.approved/withdrawn.

audience.snapshot.created; campaign.approval.requested/approved/rejected; campaign.scheduled/started/paused/completed/cancelled.

message.blocked/queued/submitted; messageAttempt.failed; message.deadLettered/recovered.

deliveryEvent.received; message.deliveryProjection.changed.

inboundMessage.received/mapped/unmatched; conversation.state.changed.

followUpTask.created/assigned/overdue/escalated/resolved.

contactCorrection.proposed/approved/rejected/applied.

communication.permissionDenied; suppression.changed; provider.health.changed.

## 15.5 Stable errors

| Code | Meaning | Frontend action |
| --- | --- | --- |
| COMM_POLICY_REQUIRED | No valid published policy | Open policy readiness |
| COMM_PERMISSION_DENIED | Purpose/channel not permitted or suppressed | Show safe blocked reason |
| COMM_PERMISSION_UNKNOWN | Evidence insufficient | Create owned resolution |
| COMM_TEMPLATE_INVALID | Template/version/variables/source invalid | Return to editor |
| COMM_AUDIENCE_STALE | Preview/snapshot source changed | Refresh and reapprove |
| COMM_APPROVAL_INVALID | Approval missing/expired/materially changed | Request new approval |
| COMM_CONTACT_UNUSABLE | No eligible destination | Offer governed correction |
| COMM_DUPLICATE_INTENT | Logical message already exists | Open existing message |
| COMM_PROVIDER_TEMPORARY | Provider delay/rate outage | Show retry/delayed state |
| COMM_PROVIDER_PERMANENT | Permanent rejection/invalid destination | Dead letter/correction path |
| COMM_WEBHOOK_INVALID | Authentication/replay/payload failure | No business effect; security evidence |
| COMM_WEBHOOK_CONFLICT | Same provider ID with different payload | Security incident |
| COMM_INBOUND_AMBIGUOUS | Reply cannot be safely mapped | Unmatched queue |
| COMM_THREAD_CONFLICT | Concurrent thread/task update | Reload and preserve draft |
| COMM_RESTRICTED_FIELD | Field/content not authorised | Safe denied state |

# 16. Intelligence, alerts and operational views

## 16.1 Deterministic outputs

| Output | Definition | Action |
| --- | --- | --- |
| Audience readiness | Eligible, blocked, unknown, invalid, duplicate and stale-source counts on current preview | Resolve before approval |
| Campaign readiness | Policy/template/audience/source/approval/sender/schedule gates | Approve or repair |
| Delivery funnel | Snapshot → currently eligible → queued → submitted → accepted → delivered/read where supported | Investigate evidence-linked loss |
| Reply workload | Open/waiting/escalated/resolved threads by owner, class and SLA | Assign/escalate |
| Contact health | Usable, invalid, failed and correction-pending destinations by channel | Correct through governance |
| Provider health | Latency, rate/auth/policy failure, queue age and circuit state | Technical recovery |
| Message usefulness | Repeated questions/topic volume after a message, with human-reviewed taxonomy | Review clarity/source; no guest score |
| Cadence coverage | Required journey touchpoints due/completed/blocked by segment | Plan missing communication |
| Recovery exposure | Dead letters, unowned inbound, overdue tasks and unresolved service recovery | Named owner and deadline |
| Privacy exposure | Denied attempts, restricted-field access, suppression conflicts and retention due | Privacy/operations review |

## 16.2 Alerts

Critical: webhook signature conflict, cross-event mapping, restricted content exposure, send after suppression or duplicate provider submission.

High: unowned inbound, overdue priority enquiry, provider auth/policy failure, campaign running with stale/withdrawn content, dead-letter growth.

Attention: delivery degradation, contact failure cluster, SLA approaching, fallback pending, audience unknowns, cadence gap.

Information: campaign complete, recovery verified, correction applied, template/source version changed.

Every alert includes event, evidence, rule version, owner, created/updated time, status and resolution; no raw guest message in broad notification.

## 16.3 Prohibited intelligence

No guest value, wealth, influence, compliance, sentiment, anger or attendance-likelihood score.

No inference of consent, family authority, protected characteristics, cultural identity or preferred channel.

No use of delivery/read/reply behaviour to profile a guest across events without separate approved purpose.

No AI-authored “fact” from conversation; extraction remains a proposal tied to source and human verification.

No automatic escalation resolution, contact correction, campaign approval or external send.

# 17. Security, privacy, retention and localisation

## 17.1 Threats and controls

| Threat | Mandatory control |
| --- | --- |
| Cross-event recipient/message access | Server lineage re-resolution, scoped repositories, concealed not-found and hostile-ID tests |
| Suppression bypass | One policy service before job creation and fallback; no direct provider route |
| Duplicate send | Transactional outbox, stable idempotency and provider request keys |
| Webhook forgery/replay | Raw-body authentication, timestamp/replay window, account binding and dedup |
| Template injection | Typed allow-list variables, escaping, URL generation service and no executable content |
| Sensitive leakage | Channel sensitivity ceiling, field projections, encrypted private content and log/analytics redaction |
| Provider compromise/outage | Least-privilege account, sender allow-list, key rotation, circuit breaker and pause |
| Inbound abuse/malware | Bounded payload, rate/size controls, attachment quarantine/scan and restricted rendering |
| Operator mistake | Preview, four-eyes approval, exact manifest, cancellation semantics and audit |
| AI overreach | Draft-only interface; no approve/queue/send capability or provider credential access |

## 17.2 Privacy and retention

Purpose/channel permission and notice/basis are stored as versions referenced by the message decision.

Message content retention is event/purpose/channel/provider specific and must be approved before activation.

Provider-side retention/deletion capability and evidence are part of adapter/account readiness.

Raw webhook payload is retained only when necessary, encrypted/restricted and independently scheduled for deletion.

Inbound attachments are private, allow-listed/scanned and retained under explicit policy.

Suppression evidence persists as required to prevent prohibited contact even if message content expires.

Audit stores identifiers, reason codes and hashes rather than raw content where possible.

Exports are separately permissioned, watermarked/logged where supported and never broad by default.

## 17.3 Lagos and global localisation

| Globally reusable | Lagos/Nigeria-aware default |
| --- | --- |
| Purpose/channel permission, idempotency, versioning, delivery truth and human approval | WhatsApp may be operationally prominent, but only after lawful/consent/provider approval |
| Event timezone, quiet hours and locale | Africa/Lagos timezone offered; never hard-coded when event differs |
| Unicode names, language and accessible content | Preserve Yoruba diacritics and approved address/tone |
| Provider-neutral status model | Expect variable WhatsApp/SMS/email delivery semantics and reconcile explicitly |
| Journey/cadence engine | Traffic-sensitive arrival guidance uses verified live/event sources; never promises by map distance |
| International guest brief | Logistics + Culture with progressive disclosure and named human guide |

# 18. Performance, resilience and observability

## 18.1 Performance budgets

| Journey | Budget / behaviour |
| --- | --- |
| Audience preview | 600 guests under 5 seconds p95; 5,000 under 20 seconds or durable progress |
| Campaign approval | Exact snapshot/render manifest under 15 seconds for 600 targets |
| Queue creation | 600 eligible messages within 60 seconds or durable job with honest progress |
| Provider submit | Controlled throughput honoring provider limits; no duplicate under retry |
| Webhook acknowledgement | Authenticate/deduplicate/persist under 1 second p95 before deferred processing |
| Inbound visibility | Mapped/unmatched item visible within 5 seconds p95 after valid webhook receipt |
| Inbox/list/detail | Under 2 seconds p95 for 5,000 guests and 50,000 message events |
| Task escalation | Due alert within 60 seconds of configured threshold |
| Staff interaction | Useful response under 2 seconds p95 excluding declared provider outage |

## 18.2 Resilience

Campaign approval and queue are restartable from immutable snapshot and idempotency keys.

Provider outage does not lose approved work; pause/retry/fallback obeys policy and remains visible.

Webhook and inbound ingestion persist before asynchronous enrichment; duplicate/out-of-order events are safe.

One provider/channel failure does not block other authorised channels or the inbox.

A stale operational source blocks new approval but does not rewrite already sent content.

Workers use durable lease/heartbeat/retry/dead-letter patterns and recover after interruption.

Backpressure protects database/provider and preserves prioritised service-recovery messages without bypassing permission.

## 18.3 Observability

Metrics: audience outcomes, queue depth/age, attempts, status transitions, webhook auth/dedup, inbound map latency, tasks/SLA, dead letters and provider circuits.

Traces correlate campaign approval → message/outbox → attempt → delivery/inbound → thread/task without raw contact/content.

Logs use opaque IDs, safe codes and hashes; never bearer links, addresses, message bodies, restricted variables or provider secrets.

Synthetic monitors cover one sandbox send/delivery/reply where provider permits, plus fully local provider fixtures.

Health separates domain, queue, each provider/sender, webhook, inbound mapping, content store and task ageing.

# 19. Testing and acceptance

## 19.1 Required user journeys

| Journey | Scenario |
| --- | --- |
| J01 Campaign approval | Build audience → resolve exclusions → preview exact renders → independent approval → immutable snapshot |
| J02 Opt-out | Campaign includes suppressed guest; target is blocked before Message/job and remains unsent |
| J03 Scheduled send | Approved campaign waits in event timezone, rechecks permission and queues once |
| J04 Duplicate safety | Worker/provider/webhook retries occur; one logical send and one projected delivery result |
| J05 Provider outage | Primary provider delays/fails; campaign shows degradation and permitted fallback/recovery remains traceable |
| J06 Inbound reply | Reply arrives during provider delay; it appears in mapped thread and owned task immediately |
| J07 Unmatched reply | Unknown/ambiguous sender enters owned queue and is mapped without cross-event inference |
| J08 Concierge | Assigned operator acknowledges, uses current source, sends approved reply and records resolution/follow-up |
| J09 Contact correction | Invalid/new contact creates proposal; authorised verification updates core for future sends only |
| J10 Template withdrawal | Withdrawn/stale version blocks new approval while historical content remains exact |
| J11 Accessibility/mobile | Communications lead completes preview/approval and concierge handles reply at 360px, keyboard and 200% zoom |
| J12 Scale/recovery | 600-recipient/5,000-guest data, 50,000 events, interruption, staging, rollback and reconciliation pass |

## 19.2 Acceptance test catalogue

| ID | Acceptance test |
| --- | --- |
| S4-A01 | Slice 1–3 acceptance suites remain green. |
| S4-A02 | Cross-client/event hostile IDs cannot read, search, infer, queue, map or export communication records. |
| S4-A03 | Opted-out/suppressed target is rejected before Message, outbox or job creation. |
| S4-A04 | UNKNOWN permission never defaults to allow. |
| S4-A05 | Fallback channel re-evaluates purpose, permission, quiet hours and contact usability. |
| S4-A06 | Audience definition is deterministic and contains no executable query/code. |
| S4-A07 | Preview separates eligible, blocked, unknown, invalid, duplicate and stale-source counts. |
| S4-A08 | Approved AudienceSnapshot and members remain immutable. |
| S4-A09 | Material template/audience/policy/source/schedule change invalidates approval. |
| S4-A10 | Reviewer cannot bypass configured four-eyes/self-approval policy. |
| S4-A11 | Approved template version is immutable and withdrawn version cannot be newly queued. |
| S4-A12 | Missing/unauthorised/stale variable blocks render or approval; no guessed value appears. |
| S4-A13 | Rendered message stores exact template, variables hash and source versions. |
| S4-A14 | Message link contains only authorised opaque signed destination and no guest PII. |
| S4-A15 | Transactional event replay creates one logical send intent. |
| S4-A16 | Campaign enqueue retry creates one Message/outbox/job per target/channel intent. |
| S4-A17 | Provider submission retry uses stable idempotency and causes no duplicate business effect. |
| S4-A18 | Campaign cancel prevents unsent work and does not claim accepted provider work was recalled. |
| S4-A19 | Queued/submitted/accepted/delivered/read/replied statuses remain distinct. |
| S4-A20 | Only authenticated provider evidence may project delivered/read. |
| S4-A21 | Duplicate webhook has no duplicate effect; same provider ID/different hash raises incident. |
| S4-A22 | Out-of-order delivery events project deterministically and retain full history. |
| S4-A23 | Valid inbound reply is durable and visible in a thread or unmatched queue within budget. |
| S4-A24 | Inbound during outbound provider delay remains visible and owned. |
| S4-A25 | Ambiguous sender is not auto-linked across events or guests. |
| S4-A26 | Inbound attachment size/type/malware controls quarantine unsafe content. |
| S4-A27 | Every mapped inbound creates or updates an owned FollowUpTask atomically. |
| S4-A28 | SLA ageing and escalation use approved event thresholds and named authority. |
| S4-A29 | Concierge cannot view restricted facts or send unapproved/invented content. |
| S4-A30 | AI draft has citations and no approve, enqueue or send authority. |
| S4-A31 | Delivery failure/new address creates correction proposal, not automatic ContactPoint update. |
| S4-A32 | Approved contact correction uses Slice 2 correction history and affects future sends only. |
| S4-A33 | Restricted content/address/body is absent from broad lists, analytics, alerts, logs and traces. |
| S4-A34 | Retention sweep expires provider/raw/content data per policy while suppression/audit obligations remain. |
| S4-A35 | 600-recipient snapshot/approval/queue meets budgets and reconciles exact counts. |
| S4-A36 | 5,000 guests/50,000 delivery events meet inbox, campaign and analytics budgets. |
| S4-A37 | Provider outage, circuit, retry, fallback and dead-letter recovery preserve one logical effect. |
| S4-A38 | All 18 screens pass required states, 360/768/1280, keyboard, screen reader and 200% zoom. |
| S4-A39 | Sandbox staging send/delivery/inbound, monitoring and rollback pass without real guest contact. |
| S4-A40 | Approved templates and escalation policy recorded; STD-WC and independent audit show zero new hard-invariant violation. |

## 19.3 Evidence rule

Each acceptance ID maps to command, fixture, result and artefact.

Screenshots support but never replace database/outbox/attempt/webhook/thread/task/audit proof.

Provider evidence distinguishes local fixture, provider sandbox and simulated outage.

Browser matrix covers all staff routes, mobile concierge, keyboard/screen reader/focus/zoom and long Unicode content.

Security evidence includes suppression bypass, cross-scope, template injection, duplicate/replay webhook, secret/contact/body log scans and direct API/job calls.

# 20. Deployment and operational controls

## 20.1 Environments

| Environment | Data and providers | Authority |
| --- | --- | --- |
| Local | Synthetic contacts; in-memory/file provider adapters and signed webhook fixtures | Development/testing |
| CI | Ephemeral 600/5,000/50,000 synthetic datasets; deterministic fake providers | Automated tests |
| Staging | Synthetic/reference contacts; explicitly approved provider sandboxes/test recipients only | Browser, integration, security, load and rollback evidence |
| Production | Not authorised in Slice 4 implementation | No real guest contact, live sender or provider traffic |

## 20.2 Release discipline

Small named migrations for policy/template, audience/campaign, message/delivery, conversation/task/correction.

Web/worker/provider-adapter versions are compatible; webhook versions overlap during deploy.

Provider credentials are environment-bound, least-privilege and sender allow-listed; logs never print them.

Staging accounts cannot contact arbitrary recipients and production accounts cannot load in local/CI.

Release can pause outbound while keeping inbound/webhook ingestion alive.

Demonstrate rollback without deleting Message/DeliveryEvent/Inbound history or replaying accepted sends.

Production activation later requires explicit legal/privacy/provider/sender/template/escalation/readiness approval.

## 20.3 Runbooks

Configure/rotate/revoke provider and webhook credentials.

Publish/withdraw template and respond to stale operational source.

Preview/approve/schedule/pause/cancel campaign.

Respond to provider auth, rate, policy and outage failures.

Recover dead letter without duplicate send.

Investigate webhook replay/conflict and inbound mapping failure.

Resolve unmatched inbound and correct contact safely.

Operate concierge SLA/escalation and service recovery.

Run retention/provider deletion and evidence collection.

Deploy/rollback web, worker and adapters while protecting inbound continuity.

# 21. Milestone build plan

| Milestone | Build outcome | Exit evidence |
| --- | --- | --- |
| 4.1 Entry and decisions | Verify Slice 3 exit; ratify channel, provider, consent, SLA, approval, retention and escalation decisions. | No code until dependencies/decisions are explicit. |
| 4.2 Contracts and schema | Policy, permission, template, audience, campaign, message, delivery, thread, task and correction models. | Fresh/repeat migrations and scope/immutability laws. |
| 4.3 Permission and content governance | Suppression evaluator, ChannelPolicy, variable/source resolver and template publication. | Do-not-contact before job; exact approved versions. |
| 4.4 Audience and approval | Deterministic definitions, preview buckets, snapshots and independent approval. | Stable membership/exclusions; material change reapproval. |
| 4.5 Outbound execution | Scheduler, outbox, Message/Attempt, provider submit, retry, fallback and cancel. | One logical effect under replay/outage. |
| 4.6 Delivery/webhooks | Authenticated provider status adapters, append-only events and projection. | Duplicate/out-of-order/conflict tests. |
| 4.7 Inbound and conversations | Authenticated reply ingestion, mapping/unmatched queue, threads and guest timeline. | Inbound always visible/owned. |
| 4.8 Concierge, tasks and correction | SLA, ownership, escalation, replies, service recovery and core contact correction. | Human authority, restricted access and evidence. |
| 4.9 Communications frontend foundation | Navigation, overview, policy, template, audience and campaign authoring/approval. | Responsive/accessibility and all states. |
| 4.10 Operational frontend | Campaign run, message history, inbox, unmatched, failures, tasks, corrections, providers and audit. | Persisted effects/role matrix/low-bandwidth mobile. |
| 4.11 Intelligence and operations | Metrics, alerts, retention, health, runbooks, 600/5,000/50,000 scale and outage recovery. | Evidence-linked truth and budgets. |
| 4.12 Whole-slice acceptance | Clean-room, provider sandbox, staging, rollback, independent audit and handover. | J01–J12; S4-A01–A40; zero critical/high; CEO acceptance. |

## 21.1 Sequencing rules

Milestones execute in order unless a ratified decision changes dependency.

One Cursor prompt covers one bounded sub-step; permissions, provider execution, inbound and frontend receive separate verification.

A failed gate is fixed before progression.

Contracts precede consumption; staff communication frontend finishes within Slice 4.

No milestone pre-builds layout, seating, credentials, QR, check-in, EDR or FaceGate.

Final acceptance adds no feature scope and sends no real guest message.

## 21.2 Expected prompt granularity

| Milestone type | Likely prompts |
| --- | --- |
| Entry/contracts/schema | 3–6 |
| Policy/templates/audience | 4–6 each |
| Outbound/provider/webhooks | 5–7 each |
| Inbound/concierge/correction | 5–7 each |
| Frontend | 8–12 total |
| Operations/acceptance | 4–6 |

Estimated total: approximately 50–65 small prompts. Prompt count is a control mechanism, not a target; verified repository evidence may change the count without changing Slice 4 scope.

# 22. Cursor prompt contract

## 22.1 Every prompt must contain

Prompt ID, milestone and controlling sections.

Verified repository state and last accepted commit.

One bounded objective, allowed file areas and explicit exclusions.

Exact scope, permission/suppression, idempotency, template/source, provider, inbound, privacy, audit and frontend-state requirements applicable to the step.

Acceptance commands, synthetic fixtures, browser/accessibility/load and provider-sandbox evidence.

Stop conditions for missing decisions, credentials, legal/privacy/provider approval or unexpected state.

Documentation/traceability update and commit/push requirement.

Structured completion report awaiting independent verification.

## 22.2 Cursor must not

Create jobs before do-not-contact/channel permission passes.

Recalculate an approved audience silently or edit approved/sent content/history.

Conflate queued, submitted, accepted, delivered, read or replied.

Trust unauthenticated/replayed provider webhook or auto-map ambiguous inbound.

Put contact addresses, message bodies, restricted variables or secrets in logs/analytics/alerts.

Automatically correct contacts, approve campaigns, resolve escalation or send AI-drafted content.

Use real guest data, production provider accounts or production deployment.

Build later slices, alter controlling specs or continue after a stop condition.

## 22.3 Completion report

| Field | Required content |
| --- | --- |
| Prompt/milestone | ID and objective |
| Repository | Starting/ending commit; worktree |
| Files | Created/modified/deleted |
| Architecture | Decisions applied/deviation |
| Database | Schema, migrations, indexes |
| Policy/content | Permission/suppression/template/source behaviour |
| Execution | Audience/campaign/message/attempt/idempotency effects |
| Provider/inbound | Adapter/webhook/delivery/thread/task effects |
| Frontend | Routes, states, roles, viewports/accessibility |
| Audit/privacy | Sensitive data, retention, audit effects |
| Tests | Commands, fixtures, exact results |
| Performance | 600/5,000/50,000 datasets and timings |
| Deployment | Environment/provider/release/health where authorised |
| Open items | Defects, risks, carried items |
| Claim | Explicitly awaits independent verification |

# 23. Handover and exit gate

## 23.1 Required handover artefacts

Ratified Slice 4 decisions, approved ChannelPolicy, template catalogue and escalation/SLA policy.

Schema/migrations and communications data dictionary.

Permission/suppression evaluation, sensitive-content and retention matrix.

Template/variable/source, audience/snapshot and campaign/approval contracts.

Provider adapter capability matrix, credentials record and webhook threat model.

Message/attempt/delivery projection, inbound/thread/task/correction state rules.

All 18 frontend routes/screens/states and component documentation.

Synthetic 600-recipient, 5,000-guest and 50,000-event/provider fixtures.

J01–J12 and S4-A01–A40 evidence index.

Security/privacy/accessibility/performance/STD-WC findings.

Staging sandbox deployment, monitoring, outage, dead-letter, rollback and retention evidence.

Independent acceptance report.

## 23.2 Exit gate

SLICE 4 EXIT: Slice 4 closes only when opted-out and unknown-permission recipients are blocked before job creation; approved audiences and content are immutable; retries and duplicate webhooks create no duplicate effect; delivery truth is evidence-based; every inbound reply is visible and owned; provider outage, dead letter, fallback, contact correction and concierge escalation recover safely; all 18 screens pass responsive/accessibility states; approved templates and escalation policy are recorded; staging sandbox and rollback are healthy; and the CEO or delegated authority accepts the slice.

## 23.3 What Slice 5 may assume

Stable event-scoped CommunicationPermission, ChannelPolicy and suppression evaluation.

Approved template/version and communication-required event contracts.

Deterministic audience, campaign, message, attempt, delivery and reply history.

Provider adapters/workers/webhooks with idempotency, outage and dead-letter recovery.

Conversation, follow-up, concierge escalation and contact-correction workflows.

Guest timeline entries and communication intelligence safe for authorised consumers.

No assumption of production activation: live sends remain separately governed.

# Appendix A — Permission matrix

| Capability | CEO | Event Director | Comms Lead | Guest Exp Lead | Client Lead | Guest Data | Sys Admin | Auditor |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Policy publish | A | A | Draft | V | Scoped V | — | Technical | V |
| Template publish | A | A | A* | Review | Scoped review | — | — | V |
| Audience preview | A | A | A | Scoped V | Scoped V | Scoped V | — | V |
| Campaign approve/run | A | A | Run / A* | Draft reply | Policy* | — | Technical | V |
| Message retry/fallback | A | A | A | Assigned | — | — | Technical | V |
| Inbox respond | A | A | A | Assigned | Scoped | — | Technical | V |
| Unmatched resolve | A | A | A* | Assigned* | — | Scoped* | Technical | V |
| Task/escalation | A | A | A | Assigned | Scoped | — | Technical | V |
| Contact correction | A | A | Propose | Propose | — | A | Technical | V |
| Provider config | V | V | Health | — | — | — | Technical A | V |
| Sensitive content | Policy | Policy | Purpose* | Purpose* | Scoped* | Purpose* | Technical only | Scoped V |
| Audit/analytics | A | Event | Event | Scoped | Scoped | Scoped | Technical | Scoped V |

A = administer/approve within business authority; V = view; * = explicit policy/grant; Technical = infrastructure only; — = denied.

# Appendix B — Proposed file plan

| Area | Planned contents |
| --- | --- |
| packages/domain-contracts | Communication IDs, enums, schemas, errors and events |
| packages/database | Policy, permission, suppression, template, audience, campaign, message, delivery, thread, task and correction models |
| packages/communications | Permission, content, audience, campaign, projection, inbound, concierge and correction services |
| packages/provider-adapters | Canonical adapter plus email, WhatsApp, SMS, fake and sandbox implementations |
| packages/policy | Slice 4 permissions, field projections, approval and sensitive-content rules |
| packages/audit | Safe communications, provider, inbound and correction audit summaries |
| packages/observability | Queue/provider/webhook/inbox/task/retention metrics and alerts |
| packages/testing | Synthetic 600/5,000/50,000 data, provider fixtures and outage/network profiles |
| apps/web/features/communications | All staff communications routes, screens and components |
| apps/worker | Snapshot, schedule, enqueue, submit, retry, fallback, webhook, inbound, ageing, retention and metrics jobs |
| tests/e2e | Campaign/inbox/provider/security/a11y/load journeys |
| docs/runbooks | Provider, campaign, outage, webhook, inbound, correction, retention, deploy and rollback |

# Appendix C — Traceability

| Source | Requirement carried forward | Sections |
| --- | --- | --- |
| Blueprint Slice 4 | Campaigns, audience, templates, delivery, replies, correction and follow-up | 1–23 |
| Blueprint communications capability | Idempotent; opt-out before enqueue; inbound never invisible | 3–11, 15–20 |
| Blueprint frontend | Communications centre, preview, inbox, failures and task queue | 13–14, 19 |
| Blueprint flows/failures | Immutable job; authenticated duplicate-safe webhook; retry/fallback and dead-letter | 8–9, 15, 18–20 |
| Blueprint A-08/A-09/A-10 | Opt-out rejection, duplicate webhook safety and inbound during delay | 19, 23 |
| Slice 3 exit | Invitations, signed links, RSVP/consent, response/exception/assistance triggers | 2–8 |
| Intelligence Module 15 | Four qualities, cadence, concierge, message hierarchy, recovery, international brief | 1, 6, 10–11, 16–17 |