SLICE 5

# Cursor Prompt Pack

Venue registry, spatial layout studio, validation and immutable publication

| Version | 1.0 — Ratification draft |
| --- | --- |
| Execution | Run S5-01 through S5-60 sequentially |
| Entry point | Ratified Slice 4 acceptance commit |
| Exit point | Ratified Slice 5 acceptance commit |
| Boundary | No guest seating allocation or later-slice capability |

# How to use this pack

Run one prompt at a time in a branch created from the last accepted commit.

Replace LAST_ACCEPTED_COMMIT with the accepted SHA from the previous prompt.

Attach or reference the canonical blueprint and Slice 5 implementation specification.

Review the diff and evidence; accept only when all stated gates pass.

Commit the bounded unit and stop. Never allow Cursor to roll into the next prompt automatically.

# Global laws

Operational layout data is event-scoped; venue reuse is explicit, tenant-safe and provenance-preserving.

The database is authoritative; the Konva canvas is a projection of typed spatial data.

Published layouts and named snapshots are immutable; correction creates a superseding version.

Slice 5 defines where seats exist, never who sits in them. EventGuest placement belongs to Slice 6.

Qualified venue/safety facts cannot be weakened by ordinary operators, and software never claims safety certification.

Frontend usability, accessibility, responsiveness and recovery are functional acceptance criteria.

# S5-01  |  Entry gate and repository reconnaissance

| Sequence | 1 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: entry gate and repository reconnaissance |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-01

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Prove the ratified Slice 4 exit commit is a safe Slice 5 base and map all repository conventions that constrain venue-layout work.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Run the complete accepted quality gates. Record apps/packages, event scoping, auth/RBAC, audit, file storage, jobs, feature flags, frontend shell, design system, tests and any existing venue/layout code. Create the Slice 5 baseline and traceability ledger.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-01

# S5-02  |  Venue-layout ADR and bounded-context contract

| Sequence | 2 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: venue-layout adr and bounded-context contract |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-02

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Freeze Slice 5 architecture and its boundary from seating allocation.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Add an ADR covering Venue Registry, EventVenue, versioned Layout aggregate, structured spatial objects, geometry engine, Konva projection, assets, validation, snapshots, approval, immutable publication and downstream reads. State explicitly that EventGuest placement and seating solver logic belong to Slice 6.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-02

# S5-03  |  Open-decision register and safe defaults

| Sequence | 3 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: open-decision register and safe defaults |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-03

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Turn every unresolved Slice 5 choice into an owned decision or reversible configuration.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Record unit/precision, editor concurrency, venue reuse scope, safety-source authority, approval matrix, mobile authoring level, reference hardware, exports, operational capacity ownership and retention. Apply only the recommended safe defaults from the ratified specification until an owner changes them.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-03

# S5-04  |  Canonical geometry and serialization contracts

| Sequence | 4 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: canonical geometry and serialization contracts |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-04

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Define the coordinate system before persistence or canvas work.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Specify canonical metres, display-unit conversion, origin, axis direction, decimal precision, bounds, rectangle/ellipse convention, polygons, polylines, rotation normalization, transforms, z-order and canonical sort/serialization. Add content hashing fixtures and property tests.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-04

# S5-05  |  Venue-layout schema foundation

| Sequence | 5 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: venue-layout schema foundation |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-05

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Create the complete relational foundation for Slice 5.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Add tenant/event-safe models and migrations for Venue, VenueFact, EventVenue, Layout, LayoutRevision, LayoutObject and typed subtype data, LayoutAsset, ValidationFinding, Snapshot, Approval, Publication and Override. Include ownership, provenance, lifecycle, version and audit metadata.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-05

# S5-06  |  Database invariants, indexes and immutability

| Sequence | 6 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: database invariants, indexes and immutability |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-06

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Make invalid or unsafe spatial states difficult to persist.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Add foreign keys, checks, uniqueness, current-publication constraint, positive dimensions, normalized rotations, event ownership, stable labels, revision/idempotency constraints and list/studio indexes. Protect published rows and immutable snapshots from ordinary updates. In the same unit prove upgrade and supported rollback/forward recovery on clean and representative databases; two-tenant/multi-event isolation; constraint failures; and query plans for registry, layout lists, studio hydration and published reads.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-06

# S5-07  |  Venue registry domain and permissions

| Sequence | 7 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: venue registry domain and permissions |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-07

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement reusable venue identity without unsafe cross-client sharing.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Build create/update/archive and duplicate-candidate detection. Default venue reuse to the tenant boundary, enforce field-level verification permissions and audit privileged reads/writes. Preserve unknown facts rather than inventing values.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-07

# S5-08  |  Venue facts, evidence and verification

| Sequence | 8 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: venue facts, evidence and verification |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-08

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement sourced, versioned venue knowledge.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Support typed facts with units, source/evidence, applicability, confidence/verification state, verifier/time, expiry and contradictions. Allow event-specific overrides without silently rewriting reusable venue truth.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-08

# S5-09  |  Venue and EventVenue APIs

| Sequence | 9 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: venue and eventvenue apis |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-09

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Expose safe venue selection and event adoption contracts.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Build paginated registry/detail/fact/evidence/verification endpoints plus event venue setup and fact reconciliation. Use optimistic concurrency, stable errors, permissions and audit correlation.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-09

# S5-10  |  Venue registry and detail frontend

| Sequence | 10 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: venue registry and detail frontend |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-10

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build usable venue discovery, creation and verification surfaces.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Implement registry search/filters, duplicate warnings, creation, detail, fact/evidence panels, unknown/conflicting/stale states, verification actions, responsive behaviour and permission-limited rendering.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-10

# S5-11  |  Event venue setup frontend

| Sequence | 11 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: event venue setup frontend |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-11

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build the event-scoped venue adoption workflow.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Allow selection of a reusable venue or event-only custom venue; show provenance, inherited facts, event overrides, timezone/access/setup/teardown windows, unresolved conflicts and impact before save.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-11

# S5-12  |  Layout aggregate and lifecycle

| Sequence | 12 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: layout aggregate and lifecycle |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-12

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement stable Layout identity and legal state transitions.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Create draft, validating, ready_for_approval, approved, published, superseded and archived transitions. Require reasons and authority, prevent state skipping and revoke approval after material edits.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-12

# S5-13  |  Layout revision and canonical state service

| Sequence | 13 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: layout revision and canonical state service |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-13

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Create optimistic working revisions and deterministic hydration.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Persist revision metadata, command sequence, canonical object state and content hash. Support fast current-state reads, historical revision inspection and deterministic reconstruction without using opaque canvas JSON as the only truth.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-13

# S5-14  |  LayoutObject base and subtype registry

| Sequence | 14 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: layoutobject base and subtype registry |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-14

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement typed spatial objects behind one stable command model.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Define object identity, geometry, rotation, layer, z-index, lock/visibility and style token. Create a closed/versioned subtype registry with schema validation and safe custom annotations.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-14

# S5-15  |  Zone domain

| Sequence | 15 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: zone domain |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-15

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement named functional and access areas.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Support polygon geometry, zone type, access class, capacities, owner and source. Include arrival, reception, service, holding, VIP/principal and custom types without hardcoding Lagos-only meanings.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-15

# S5-16  |  Table domain

| Sequence | 16 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: table domain |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-16

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement capacity-bearing table objects.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Support round/rectangular/custom table geometry, dimensions, labels, declared/design/operational capacity, orientation, usability and seat-generation mode. Keep guest assignments absent.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-16

# S5-17  |  Seat geometry domain

| Sequence | 17 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: seat geometry domain |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-17

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement optional physical seat identity.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Support stable seat IDs/labels, table or free-standing relationship, x/y/rotation, type, accessible space, usability and lifecycle. Add explicit schema/API tests proving guest_id/EventGuest cannot be stored.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-17

# S5-18  |  Fixture domain and object catalogue

| Sequence | 18 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: fixture domain and object catalogue |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-18

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement stages, doors, bars, buffets, screens, columns and custom fixtures.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Define typed dimensions, movability, clearances, provenance and operational owner. Add an extensible, versioned catalogue with safe defaults.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-18

# S5-19  |  Route domain

| Sequence | 19 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: route domain |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-19

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement circulation and access paths.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Support ordered points, width, direction, route type, accessibility, source and status. Validate finite geometry and preserve route identity for later operational consumers.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-19

# S5-20  |  Safe, restricted and clearance areas

| Sequence | 20 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: safe, restricted and clearance areas |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-20

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement governed spatial constraints.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Support exclusion/restricted/safe/clearance types, source authority, lock, applicability and effective period. Ordinary planners may see and design around locked constraints but cannot weaken them.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-20

# S5-21  |  Spatial command bus and idempotency

| Sequence | 21 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: spatial command bus and idempotency |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-21

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Create one mutation path for canvas and form edits.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Implement typed commands with expected revision, idempotency key, actor/event context, validation, changed-object result, invalidated findings and audit correlation. Keep controllers and components thin.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-21

# S5-22  |  Create, update and delete object commands

| Sequence | 22 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: create, update and delete object commands |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-22

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement the first complete spatial edit round trip.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Build create, property patch and dependency-aware delete/tombstone commands for every included object type. Add positive, negative, permission, stale revision and event-isolation tests.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-22

# S5-23  |  Move, resize and rotate commands

| Sequence | 23 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: move, resize and rotate commands |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-23

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement deterministic transforms.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Support absolute/delta move, anchored resize and pivoted rotation, with locked-object checks, positive dimensions, normalized angles, bounds impact and stable numerical precision.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-23

# S5-24  |  Selection, duplication, grouping and layers

| Sequence | 24 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: selection, duplication, grouping and layers |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-24

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement multi-object operations without corrupting identity.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Add duplicate with new IDs/labels, group/ungroup transform rules, compatible bulk edits, layer reassignment and deterministic z-order. Preserve authority and never copy approvals.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-24

# S5-25  |  Undo and redo engine

| Sequence | 25 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: undo and redo engine |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-25

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement acknowledged-command history and inverse operations.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Create bounded per-draft undo/redo using inverse commands and revision guards. Prove round trips for create, move, transform, property update, delete, grouping and seat generation.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-25

# S5-26  |  Autosave, editor lease and visible persistence state

| Sequence | 26 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: autosave, editor lease and visible persistence state |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-26

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement honest save behaviour.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Batch safe commands, use one active editor lease plus read-only collaborators, expose pending/saved/retrying/offline/failed status and prevent background failure from appearing saved.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-26

# S5-27  |  Stale-editor and reconnect recovery

| Sequence | 27 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: stale-editor and reconnect recovery |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-27

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement conflict resolution without silent overwrite.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

On stale revision or reconnect, rehydrate authoritative state and offer explicit safe replay, discard or manual resolution for pending work. Preserve selection/form input where possible and audit resolution.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-27

# S5-28  |  Asset upload and provenance

| Sequence | 28 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: asset upload and provenance |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-28

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement floor-plan source intake.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Create upload/finalize contracts for configured PDF/SVG/image types with tenant/event scope, checksum, source, uploader, version and replacement chain. Use signed short-lived access and strict size/page limits.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-28

# S5-29  |  Asset scanning, derivatives and quarantine

| Sequence | 29 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: asset scanning, derivatives and quarantine |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-29

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Make floor-plan assets safe to view.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Quarantine until MIME/signature and malware/content checks pass, generate safe preview/thumbnail derivatives, prevent active SVG/script execution, and implement rejected/retry/superseded states.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-29

# S5-30  |  Asset calibration

| Sequence | 30 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: asset calibration |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-30

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement explicit scale calibration.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Allow authorized users to select two source points, enter real distance/unit and create versioned calibration metadata. Reject zero/invalid measurements and label uncalibrated sources clearly.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-30

# S5-31  |  Layout studio shell and route integration

| Sequence | 31 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: layout studio shell and route integration |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-31

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build the complete studio frame early.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Add event-scoped layout routes, top bar, tool rail, centre canvas region, inspector, navigator/layers and status area. Implement loading, empty, read-only, permission, error and feature-flag states.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-31

# S5-32  |  Konva projection and hydration

| Sequence | 32 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: konva projection and hydration |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-32

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Render canonical domain state as an efficient Konva scene.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Build the typed adapter from server objects to nodes, viewport-only pan/zoom state, selection mapping and revision-aware refresh. Never persist screen pixels or raw stage JSON as authority.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-32

# S5-33  |  Object library and creation tools

| Sequence | 33 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: object library and creation tools |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-33

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build discoverable object creation.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Implement click-to-place and drag/drop for zones, tables, seats, fixtures, routes and areas with typed defaults, immediate naming, keyboard access, touch-safe controls and undo.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-33

# S5-34  |  Typed object inspector

| Sequence | 34 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: typed object inspector |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-34

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build precise non-canvas editing.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Show geometry, dimensions, rotation, capacity, provenance, lock, accessibility and validation context. Support single/multi-select, mixed values, inline validation and permission-aware locked fields.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-34

# S5-35  |  Layers and object navigator

| Sequence | 35 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: layers and object navigator |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-35

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build the semantic alternative to canvas hunting.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Implement search/filter, hierarchy, layer ordering, visibility/lock, multi-select, object status and keyboard navigation. Selecting an entry must focus/outline the object without losing context.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-35

# S5-36  |  Canvas interactions and snapping

| Sequence | 36 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: canvas interactions and snapping |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-36

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement production-quality spatial manipulation.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Add selection/marquee, pan/zoom/fit, drag, resize, rotation, keyboard nudge, guides and configurable grid/object snapping. Ensure touch and trackpad behaviour do not rely on hover/right-click.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-36

# S5-37  |  Responsive tablet and mobile surfaces

| Sequence | 37 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: responsive tablet and mobile surfaces |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-37

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Complete the device-specific experience.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Make desktop the full authoring surface, tablet capable of practical review/editing, and mobile capable of venue facts, lists, published view, findings, approval and emergency viewing. State any precision-authoring restriction plainly.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-37

# S5-38  |  Canvas accessibility equivalence

| Sequence | 38 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: canvas accessibility equivalence |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-38

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Make core layout work operable without precision pointing.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Provide semantic object navigator and inspector operations for locate/select/create/edit/move by numeric values, lock, validate and inspect. Implement focus order, accessible names/states, shortcuts help, contrast and non-colour findings.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-38

# S5-39  |  Capacity model and calculations

| Sequence | 39 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: capacity model and calculations |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-39

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement declared, geometric, operational, zone and table capacity truth.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Preserve source, basis, applicability, verification and owner. Calculate geometric counts deterministically, require rationale for operational capacity and never treat planning output as safety certification.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-39

# S5-40  |  Attendance read adapter

| Sequence | 40 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: attendance read adapter |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-40

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Consume earlier-slice attendance safely.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Add a read-only adapter for invited/confirmed/expected counts with freshness and scope. Do not duplicate RSVP truth or create a dependency from the layout domain into guest mutation logic.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-40

# S5-41  |  Validation engine framework

| Sequence | 41 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: validation engine framework |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-41

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Create versioned deterministic rule execution.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Define blocking/warning/recommendation/information outputs with rule ID/version, exact layout hash, affected objects, evidence, owner and resolution. Run incremental checks after edits and full checks on demand.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-41

# S5-42  |  Geometry, bounds and overlap rules

| Sequence | 42 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: geometry, bounds and overlap rules |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-42

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement core spatial validation.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Detect invalid/non-finite geometry, outside-bounds objects, prohibited overlaps, locked-clearance intersection and subtype minimum sizes. Add a known-fixture corpus and property tests.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-42

# S5-43  |  Routes, accessibility and clearance rules

| Sequence | 43 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: routes, accessibility and clearance rules |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-43

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement configured flow checks without pretending to certify safety.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Detect missing/discontinuous routes, configured-width breaches, blocked access points and required-zone omissions. Every threshold must cite event/venue/qualified source or remain an explicit unknown.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-43

# S5-44  |  Capacity, source and identifier rules

| Sequence | 44 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: capacity, source and identifier rules |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-44

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement operational readiness checks local to the layout.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Detect attendance shortfall, table/seat capacity mismatch, absent/expired/contradictory sources, near-threshold density and removal/relabeling of stable downstream IDs.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-44

# S5-45  |  Validation centre frontend

| Sequence | 45 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: validation centre frontend |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-45

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build an actionable conflict-resolution workspace.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Show running/stale states, severity/status/owner filters, plain explanations, evidence, affected objects, jump-to-canvas, acknowledge/resolve/accept-risk actions and permission-aware override flow.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-45

# S5-46  |  Capacity report frontend

| Sequence | 46 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: capacity report frontend |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-46

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build the capacity reconciliation surface.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Show declared venue, geometric, operational, zone/table and expected attendance figures, basis/source/freshness, shortfall headroom and drill-through to affected layout objects.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-46

# S5-47  |  Layout intelligence rules and UI

| Sequence | 47 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: layout intelligence rules and ui |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-47

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Add explainable recommendations at the decision point.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Implement rules for capacity pressure, density imbalance, unverified facts, blocked routes, missing zones and downstream identifier impact. Show assumptions, evidence, rule/version and recommended action; never auto-edit or publish.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-47

# S5-48  |  Named snapshots and immutable hashes

| Sequence | 48 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: named snapshots and immutable hashes |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-48

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement durable checkpoints.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Create/list/detail named snapshots of persisted revisions with reason, canonical payload and checksum. Prove immutability, deterministic hashes and event isolation.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-48

# S5-49  |  Semantic and spatial version diff

| Sequence | 49 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: semantic and spatial version diff |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-49

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement reliable comparison.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Calculate added, removed, moved, resized, rotated and fact-changed objects plus capacity/finding changes. Expose stable API and filters; do not use screenshot-only comparison.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-49

# S5-50  |  Snapshot history, comparison and restore frontend

| Sequence | 50 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: snapshot history, comparison and restore frontend |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-50

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build the full version-control experience.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Implement timeline, named snapshot creation, side-by-side/overlay comparison, change filters, object navigation and restore-as-new-draft with consequences and conflict handling.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-50

# S5-51  |  Layout approval workflow

| Sequence | 51 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: layout approval workflow |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-51

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement exact-hash maker-checker decisions.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Submit only a persisted validated revision; record decision/comment/time/content hash and specialist approvals. Reject self-approval when configured and revoke approval on material edits.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-51

# S5-52  |  Publication and supersession

| Sequence | 52 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: publication and supersession |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-52

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement immutable event layout release.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Publish an approved exact snapshot, enforce one current publication, sequence numbers, checksums and audit. Corrections create a superseding publication; support privileged withdrawal and independent kill switch.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-52

# S5-53  |  Approval, publication and published-view frontend

| Sequence | 53 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: approval, publication and published-view frontend |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-53

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Build informed approval and operational consumption.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Show diff, capacity, findings, sources, specialist gates and downstream impact before approval/publication. Build a clear current/superseded/withdrawn read-only viewer across desktop, tablet and mobile.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-53

# S5-54  |  Status-marked exports

| Sequence | 54 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: status-marked exports |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-54

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Implement safe operational exports.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Generate PNG/PDF from an exact revision/publication with title, event, version/hash, timestamp, legend and DRAFT or publication status. Apply layer permissions, audit exports and exclude guest names/sensitive seating rationale.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-54

# S5-55  |  Stable downstream publication contract

| Sequence | 55 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: stable downstream publication contract |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-55

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Freeze the Slice 6+ read interface.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Expose immutable publication identity, coordinate system, zones, tables, seats, fixtures, routes, safe areas, validation summary and checksums. Prove stable IDs and explicit absence of EventGuest assignments.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-55

# S5-56  |  Audit, observability, retention and runbooks

| Sequence | 56 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: audit, observability, retention and runbooks |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-56

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Make Slice 5 diagnosable and governable.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Add structured logs/traces/metrics for commands, conflicts, assets, validation, approval, publication and frontend errors; redact sensitive data. Implement configured retention/legal hold and operator/admin runbooks.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-56

# S5-57  |  Performance and reliability qualification

| Sequence | 57 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: performance and reliability qualification |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-57

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Prove large-layout usability and recovery.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Test 1,000 and 2,500-object synthetic layouts, studio load, pan/zoom/select, command latency, incremental/full validation, memory and two-hour editing. Exercise duplicate commands, worker retries, offline/reconnect and failed publication.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-57

# S5-58  |  Security, privacy and accessibility audit

| Sequence | 58 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: security, privacy and accessibility audit |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-58

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Challenge every Slice 5 trust and usability boundary.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Test IDOR/cross-event access, privilege escalation, unsafe SVG/files, payload limits, export masking, audit completeness, keyboard-only use, screen reader names/states, contrast, zoom/reflow, touch and reduced motion. Close all critical/high findings.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-58

# S5-59  |  Clean-room staging, rollback and acceptance

| Sequence | 59 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: clean-room staging, rollback and acceptance |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-59

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Execute the complete Slice 5 scenario from zero.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Provision clean environment, migrate/seed synthetic venue/event, execute all 20 canonical scenarios, deploy behind flags in staging, verify browsers/devices/telemetry, rehearse kill switches and rollback/forward recovery, and archive mapped evidence.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-59

# S5-60  |  Independent audit, CEO handover and exit gate

| Sequence | 60 of 60 |
| --- | --- |
| Required base | LAST_ACCEPTED_COMMIT |
| Commit | slice5: independent audit, ceo handover and exit gate |
| Mode | Implement, verify, commit, stop |

## Copy into Cursor

BEGIN CURSOR PROMPT — S5-60

### Current-state gate

Start from LAST_ACCEPTED_COMMIT. Read AGENTS.md and the canonical blueprint, Slice 5 implementation specification, architecture, schema/API contracts, UI system, current-state report, build ledger and cursor rules present in the repository. Inspect the exact files affected and run the nearest accepted quality gates before editing. Stop if the tree is dirty, the base is wrong, Slice 4 is not green, or the requested change conflicts with a ratified contract.

### Objective

Package Slice 5 for ratification and stop.

### Non-negotiable laws

Preserve tenant and event isolation; every cross-event operation is explicit, permissioned and audited.

Use typed domain commands and server-side authorization; UI visibility is never the security boundary.

Keep canonical geometry in layout units, not screen pixels, and preserve stable opaque IDs.

Do not add EventGuest placement, seating solver, credentials, QR, check-in, EDR, FaceGate or later-slice logic.

Treat the frontend as operational software: responsive, accessible, recoverable and complete in every relevant state.

### Implementation requirements

Have a fresh audit challenge architecture, scope, data, frontend, safety boundaries, tests and evidence. Close blockers/highs. Deliver operator/admin guides, demo, known limits, decision register and accepted commit. Do not begin Slice 6.

### Engineering requirements

Follow existing repository patterns and extend shared platform capabilities instead of creating a parallel subsystem.

Keep routes/controllers/components thin; domain/application services own invariants and state transitions.

Add schema, permissions, audit, telemetry, documentation and feature-flag changes when this unit touches them.

Use synthetic venue/layout data and safe file fixtures only. Do not use real client or guest data.

Return stable machine-readable errors and visible recovery actions; never hide failed persistence.

### Verification and acceptance

Run formatter, lint, typecheck and the nearest unit/integration/component tests.

Add positive, negative, permission, event-isolation, idempotency, stale-version and failure-path tests appropriate to the change.

For frontend work, verify desktop, tablet and mobile scope plus keyboard-only, focus, loading, empty, error, permission and offline/conflict states.

Run the full regression suite whenever shared contracts, auth, schema, files, jobs, navigation or publication reads change.

Update Slice 5 evidence, current-state, traceability and build ledger with commands, results, screenshots where useful, assumptions and remaining risks.

### Exclusions

Do not refactor unrelated code, weaken a qualified constraint, invent missing venue/safety facts, edit an immutable publication, enable an unratified production integration, or begin the next prompt. Do not expand the product boundary without a recorded blocker and human decision.

### Stop conditions

Stop without committing if tests fail; event isolation, authorization, canonical geometry or data recovery cannot be proven; a destructive migration lacks a safe path; a threshold would need to be guessed; or the implementation would cross into Slice 6+. Return the blocker, evidence, options and recommended decision.

### Commit and handover

Show the bounded diff, files changed, migrations/contracts, commands and results, browser/device evidence where relevant, known limits and rollback steps. Commit only this unit with the prescribed subject. Output the new SHA for LAST_ACCEPTED_COMMIT in the next prompt, then stop.

END CURSOR PROMPT — S5-60

# Slice 5 completion checklist

All 60 prompts accepted sequentially with a commit and evidence trail.

Venue facts, geometry and spatial conventions are approved and event/tenant isolation is proven.

All layout objects, studio interactions, accessibility alternatives and responsive surfaces are complete.

Capacity and validation are source-aware and do not misrepresent safety certification.

Snapshots, diff, restore, approval, publication, export and downstream contract are proven.

Performance, reliability, security, clean-room, staging rollback and independent audit gates pass.

One Slice 5 exit commit is ratified; Slice 6 has not begun.

End of Slice 5 Cursor Prompt Pack v1.0