SLICE 5

# Venue Layout

Implementation Specification and Build Plan

| Control | Value |
| --- | --- |
| Version | 1.0 — Ratification draft |
| Blueprint scope | Venue, zones, tables, seats, fixtures, safe areas, snapshots and capacity assurance |
| Frontend promise | Responsive Konva layout studio, version comparison, validation and publication |
| Entry gate | Ratified Slice 4 acceptance commit |
| Exit gate | Venue facts and spatial conventions approved; full Slice 5 acceptance passed |
| Boundary | No guest seating allocation, credentials, QR, EDR/check-in or FaceGate |

Canonical outcome

Maison Doclar can model a venue once, design and validate event-specific layouts, compare and restore versions, then publish an immutable spatial plan that later slices can safely consume. The canvas and structured data remain one truth.

# 1. Purpose and authority

This document is the build authority for Slice 5 of the ratified Maison Doclar Canonical Build Blueprint. It translates the blueprint into an implementable product increment without importing Slice 6 seating-allocation logic. Where a conflict exists, the ratified blueprint and intelligence specification remain controlling; the conflict must be recorded and escalated rather than silently resolved in code.

## 1.1 Blueprint interpretation

| Blueprint statement | Binding interpretation |
| --- | --- |
| Venue, zones, tables, seats, fixtures, safe areas | Each is structured, event-scoped or explicitly reusable data; none exists only as pixels. |
| Responsive Konva layout studio | The visual editor is a first-class operational tool, not a decorative diagram. |
| Version compare, validation and publication | Draft history, immutable snapshots, diff, restoration and controlled publication are mandatory. |
| No guest placement logic inside spatial canvas | Seats may exist and carry identifiers/capability facts, but no EventGuest is assigned in Slice 5. |
| Venue facts and spatial conventions approved | The exit gate requires accountable human approval and evidence, not merely passing automated tests. |

## 1.2 Slice objective

Create a reusable, verified venue record with dimensions, access facts, constraints and evidence.

Create event-specific versioned layouts using a structured spatial model and a responsive canvas.

Enable zones, capacity-bearing tables, optional seat geometry, fixtures, circulation routes and safe/restricted areas.

Continuously reconcile visual edits with authoritative data and detect material capacity or spatial conflicts.

Support snapshots, comparison, restoration and immutable publication with approval and audit.

Give later slices stable layout, table and seat identifiers without pre-building their business logic.

## 1.3 Definition of done

Slice completion rule

Slice 5 is incomplete until code is committed, all quality gates pass, the relevant deployment is verified, browser/device evidence is reviewed, documentation and traceability are updated, and an independent acceptance report confirms every stated criterion.

# 2. Scope and boundaries

## 2.1 Included

| Capability | Included result |
| --- | --- |
| Venue registry | Venue identity, address, timezone, contacts, source evidence, reusable facts and verification state. |
| Spatial conventions | Units, scale, origin, coordinates, rotation, snapping, layers, z-order and tolerances. |
| Layout lifecycle | Draft, validating, ready_for_approval, approved, published, superseded and archived states. |
| Layout objects | Zones, tables, optional seats, fixtures, routes, boundaries, safe/restricted areas and annotations. |
| Capacity assurance | Declared, geometric and operational capacity; conflicts, evidence, acknowledgement and approval. |
| Asset handling | Floor-plan image/PDF/SVG metadata, upload safety, calibration, replacement and provenance. |
| Version control | Autosave revisions, named snapshots, compare, restore-as-new-version and immutable publication. |
| Frontend | Complete planner workflow across registry, facts, studio, validation, comparison and publication. |
| Intelligence | Explainable warnings and recommendations; never autonomous publication or safety certification. |

## 2.2 Explicitly excluded

Guest-to-table or guest-to-seat assignment, solver rules, adjacency preferences and reservation blocks owned by Slice 6.

Credential issuance, QR codes and access-card generation owned by Slice 7.

Event-day record, check-in and offline arrival operations owned by Slice 8.

Whole-event standards/readiness intelligence owned by Slice 9, except layout-local validation required here.

Facial recognition or FaceGate owned by Slice 10.

CAD/BIM authoring, photorealistic 3D design, décor rendering, engineering certification and emergency-plan authoring.

Automatic inference that an uploaded floor plan is accurate, safe or legally compliant.

## 2.3 Boundary rule

Do not cross this line

Slice 5 defines where a table or seat exists and what spatial/capacity facts apply. Slice 6 decides who sits there. No EventGuest identifier may be written into a layout object or publication by this slice.

# 3. Entry gate and dependencies

| Dependency | Required evidence before build |
| --- | --- |
| Slice 1 platform foundation | Tenant, client and event scoping; authentication; permissions; audit; migrations; files; feature flags; observability. |
| Slice 2 guest/event foundation | Stable event lifecycle and event context; no venue layout may exist outside a valid event. |
| Slice 3 RSVP | Attendance/capacity summaries may be read through a stable contract only; RSVP data is not duplicated. |
| Slice 4 communications | No coupling required beyond shared event, permission, audit, notification and intelligence patterns. |
| Storage | Approved object-storage abstraction, malware/type controls, signed access and retention. |
| Frontend shell | Event switcher, navigation, responsive primitives, errors, notifications and design system accepted. |
| Repository state | Clean working tree at the ratified Slice 4 acceptance commit; existing test suite green. |

## 3.1 Stop conditions

Event-scope enforcement or server-side authorization is absent or bypassable.

Existing file storage cannot safely accept floor-plan assets.

Canvas technology conflicts with ratified architecture or browser support.

Venue/layout identity contracts are already present but materially different and unmapped.

A required safety or regulatory threshold would need to be invented rather than supplied by the venue or qualified authority.

# 4. Product laws and invariants

| ID | Invariant | Enforcement |
| --- | --- | --- |
| S5-L01 | The database is authoritative; the canvas is a projection of typed layout data. | Commands validate and persist before the client treats an edit as durable. |
| S5-L02 | Every operational layout belongs to exactly one event. | Required event_id, row policy, service guard and isolation tests. |
| S5-L03 | Reusable venue facts are tenant-owned and copied/referenced into an event with provenance. | No accidental cross-client fact sharing. |
| S5-L04 | Published versions are immutable. | Correction creates a superseding publication. |
| S5-L05 | Visual and form edits use the same command contract. | One mutation path; deterministic projection. |
| S5-L06 | No guest placement logic exists in Slice 5. | Schema and API reject EventGuest assignment fields. |
| S5-L07 | Capacity has a source, basis and confidence/verification state. | Unknown is preserved; no invented number. |
| S5-L08 | Safety rules supplied by qualified sources cannot be weakened by ordinary operators. | Locked constraints and privileged override ledger. |
| S5-L09 | Undo/redo changes the working draft, never historical snapshots. | Command history with inverse operations and revision guards. |
| S5-L10 | Cross-event learning is not automatic. | Venue reuse and comparisons require explicit permission and privacy policy. |
| S5-L11 | All consequential actions are auditable. | Approve, publish, supersede, override, restore and privileged asset access logged. |
| S5-L12 | The editor remains usable without precision pointing. | Keyboard-accessible forms/list controls provide equivalent operations. |

# 5. Users, decisions and permissions

| Role | Primary decisions | Default capabilities |
| --- | --- | --- |
| Planner / Layout Designer | Draft spatial plan and propose capacity. | Create/edit drafts, assets, objects, snapshots and validations. |
| Production Lead | Confirm buildability and operational flow. | Comment, validate, request change and recommend approval. |
| Venue Liaison | Verify venue facts and supplied constraints. | Edit sourced venue facts; attach evidence; cannot publish alone. |
| Accessibility Lead | Verify access routes and assistance requirements. | Review and approve accessibility-specific constraints. |
| Security / Safety Authority | Own restricted/safe zones and qualified safety constraints. | Lock/release governed constraints; record override decisions. |
| Event Director | Approve and publish event layout. | Approve, publish, supersede and stop use. |
| Read-only Operations | Consume published plan. | View/export current publication; no draft access unless granted. |
| System Administrator | Configure capability grants, never operational approval by default. | Manage roles/settings; audited support access. |

## 5.1 Approval boundaries

The author cannot approve their own layout when maker-checker is enabled.

A material change after approval revokes approval. Materiality includes capacity, zone boundary, access route, safe/restricted area, table/seat count or locked fixture movement.

Publication requires current validation, no unresolved blocking conflicts and all required specialist approvals.

Emergency override is not a normal edit. It requires named authority, reason, expiry and a superseding publication or rollback path.

# 6. Domain architecture

Slice 5 is a venue-layout bounded context inside the modular application. HTTP handlers and React components remain thin. Domain commands own invariants; repositories persist versioned aggregates; background workers handle asset processing and expensive validation; the intelligence layer consumes facts and emits explainable findings.

| Layer | Responsibility | Must not do |
| --- | --- | --- |
| Frontend studio | Interaction, local draft projection, command dispatch, accessibility and clear state. | Invent authority, bypass validation or persist only canvas JSON. |
| Application services | Orchestrate commands, permissions, revisions, snapshots and publication. | Contain provider/UI-specific behaviour. |
| Layout domain | Geometry, object invariants, capacity calculations, transitions and diffs. | Reference EventGuest or communication delivery. |
| Persistence | Normalized authoritative records plus immutable snapshots and audit. | Use one opaque unqueryable blob as the only truth. |
| Asset pipeline | Upload, scan, metadata, calibration derivatives and signed access. | Assume an image is dimensionally accurate. |
| Validation engine | Deterministic hard/advisory checks with evidence. | Certify engineering, fire or crowd safety. |
| Intelligence | Rank and explain risks/recommendations. | Approve, publish or override a specialist rule. |

## 6.1 Component boundaries

Venue Registry: reusable facts and evidence.

Layout Authoring: aggregate commands and draft revisions.

Geometry Engine: units, transforms, bounds, intersections and snapping.

Capacity Assurance: declared/geometric/operational counts and constraints.

Versioning and Publication: snapshots, diff, approval and immutable release.

Asset Service: safe files and calibration metadata.

Layout Intelligence: explainable findings and resolution state.

Read Models: studio hydration, lists, published viewer and later-slice contracts.

# 7. Canonical data model

Entity names are logical contracts. Physical names may follow repository conventions only with a documented mapping. Mutable rows carry tenant/event scope, created/updated metadata and optimistic version where appropriate.

| Entity | Scope | Purpose | Key relationships |
| --- | --- | --- | --- |
| Venue | Tenant | Reusable venue identity and verified facts. | Has VenueFact, VenueAsset; referenced by EventVenue. |
| VenueFact | Tenant | Sourced fact with value, unit, verification and applicability. | Belongs to Venue; may be snapshotted into event. |
| EventVenue | Event | The venue configuration used by one event. | References Venue optionally; owns layouts. |
| Layout | Event | Stable aggregate identity and lifecycle. | Belongs to EventVenue; has revisions/snapshots. |
| LayoutRevision | Event | Optimistic working revision and change metadata. | Contains versioned object states/commands. |
| LayoutObject | Event | Typed spatial object with geometry and layer. | Subtype data by object_type. |
| Zone | Event | Functional/access/service/holding/VIP or other area. | Polygon/path geometry; capacity/permission facts. |
| Table | Event | Capacity-bearing furniture object. | Shape/dimensions/capacity; optional seats. |
| Seat | Event | Optional physical seat identity and geometry. | Belongs to Table or free-standing layout position. |
| Fixture | Event | Stage, bar, buffet, lectern, screen, column, door or custom item. | Movability and clearance metadata. |
| Route | Event | Planned circulation/access path. | Polyline, width, direction and use. |
| SafetyArea | Event | Safe, exclusion, restricted or clearance area. | Source/authority and lock state. |
| LayoutAsset | Tenant/Event | Floor-plan source and derivatives. | Evidence, calibration and replacement chain. |
| LayoutValidationFinding | Event | Version-specific conflict or recommendation. | Rule/version, evidence and resolution. |
| LayoutSnapshot | Event | Immutable named draft snapshot. | Checksum and full canonical representation. |
| LayoutApproval | Event | Human decision over exact content hash. | Actor, role, decision, comment and time. |
| LayoutPublication | Event | Immutable released layout for downstream consumers. | Snapshot, sequence, supersession and checksum. |
| LayoutOverride | Event | Exceptional, time-bound deviation from governed rule. | Authority, reason, evidence, expiry and review. |

# 8. Required fields and semantics

| Model | Required fields |
| --- | --- |
| Venue | id, tenant_id, name, address, locality/country, timezone, status, source, verification_state, verified_by/at, version. |
| EventVenue | id, tenant_id, event_id, venue_id?, display_name, event_timezone, access_window, setup_window, teardown_window, fact_snapshot_version. |
| Layout | id, event_id, event_venue_id, name, status, unit, canvas_width/height, origin, current_revision, created_by. |
| LayoutObject | id, event_id, layout_id, revision, type, name, geometry, rotation, layer, z_index, locked, visible, style_token, subtype_data, version. |
| Zone | layout_object_id, zone_type, access_class, declared_capacity?, operational_capacity?, capacity_source?, responsible_role?. |
| Table | layout_object_id, table_type, width/length/diameter, declared_capacity, operational_capacity?, label, orientation, seat_generation_mode. |
| Seat | id, event_id, layout_id, table_id?, stable_label, x/y/rotation, seat_type, accessible_space, usable, status; no guest_id. |
| Fixture | layout_object_id, fixture_type, dimensions, movable, clearance, source, operational_owner?. |
| Route | layout_object_id, route_type, points, width, direction, accessible, status, source. |
| SafetyArea | layout_object_id, area_type, authority, rule_reference, locked, effective period. |
| ValidationFinding | id, event_id, layout_id, revision/hash, rule_id/version, severity, status, objects, evidence, message, recommendation, owner, resolution. |
| Snapshot | id, event_id, layout_id, name, revision, content_hash, canonical_payload, created_by/at, reason. |
| Publication | id, event_id, layout_id, snapshot_id, publication_number, content_hash, approved_by/at, published_by/at, supersedes_id?, status. |

## 8.1 Geometry representation

Store canonical geometry in venue/layout units, never screen pixels.

Use a layout coordinate system with explicit origin, scale and unit. UI zoom/pan is transient view state.

Represent rectangles/ellipses with centre or top-left convention chosen once; polygons and routes use ordered point arrays.

Rotation is normalized; dimensions must be positive; all objects have stable opaque IDs.

Canonical serialization sorts stable collections and normalizes numeric precision before hashing.

Subtype_data is schema-validated by object type; frequently queried facts remain typed columns/read models.

# 9. State machines and concurrency

| Aggregate | States / transitions | Rules |
| --- | --- | --- |
| Layout | draft → validating → ready_for_approval → approved → published → superseded/archived | Edit returns published/approved layout to draft through a new version; no in-place published edits. |
| Finding | open → acknowledged → resolved ¦ accepted_risk ¦ obsolete | Blocking finding cannot be accepted by an unauthorized role. |
| Asset | uploaded → scanning → ready ¦ quarantined ¦ rejected → superseded | Only ready assets may be calibrated or used. |
| Approval | requested → approved ¦ rejected ¦ revoked | Bound to exact layout hash and required specialist approvals. |
| Publication | current → superseded ¦ withdrawn | One current publication per event/layout purpose; sequence strictly increases. |

## 9.1 Edit concurrency

Use optimistic revision tokens on every mutation. A stale command returns current revision and a conflict payload.

Initial release uses one active editor lease per layout with read-only collaborators unless real-time co-editing is already a ratified platform capability.

Autosave batches commands safely but never masks failure; pending, saved, offline and conflict states are visible.

Undo/redo operates on acknowledged commands in the current draft and uses inverse commands.

A reconnect rehydrates from the server, then offers explicit replay/discard for safe local pending changes.

# 10. Spatial command contract

| Command | Minimum payload | Validation |
| --- | --- | --- |
| CreateObject | layout_id, expected_revision, type, geometry, subtype fields | Permission, type schema, bounds, unique label rules. |
| MoveObjects | IDs, delta/absolute geometry, expected_revision | Locked state, finite values, bounds and constraint impact. |
| ResizeObject | ID, dimensions/geometry, anchor, expected_revision | Minimum size, type rules, clearance/collision recalculation. |
| RotateObjects | IDs, angle, pivot, expected_revision | Normalization and locked state. |
| UpdateProperties | ID, typed patch, expected_revision | Allowlist, subtype schema and authority. |
| DeleteObjects | IDs, expected_revision | Dependency check; soft/tombstone semantics within revision history. |
| DuplicateObjects | IDs, offset, expected_revision | New stable IDs/labels; no copied approvals. |
| Group/Ungroup | IDs, expected_revision | Consistent transforms; no authority changes. |
| ReorderLayer | IDs, layer/z-order, expected_revision | Layer permission and deterministic order. |
| GenerateSeats | table_id, count/pattern/offset, expected_revision | Capacity and stable label collision checks; no guest assignment. |
| CalibrateAsset | asset_id, two points, real distance, unit | Authorized source and positive distance. |
| CreateSnapshot | layout_id, expected_revision, name/reason | Current persisted revision and canonical hash. |

# 11. Capacity assurance

Capacity is not a single number. The system retains the basis and source of each value, calculates what it can, and clearly distinguishes qualified constraints from planning estimates.

| Capacity type | Meaning | Authority |
| --- | --- | --- |
| Declared venue capacity | Number supplied by venue or qualified authority for a defined configuration. | Locked when verified; source evidence required. |
| Geometric capacity | Count of usable capacity-bearing objects/seats represented in the layout. | System-calculated, deterministic. |
| Operational capacity | Planner-approved usable count after service, access, protocol and contingency allowances. | Named human owner and rationale. |
| Expected attendance | Event/RSVP read model used for comparison. | Read-only contract from earlier slices. |
| Zone capacity | Maximum/target for a named area and use. | Source and applicability required. |
| Table capacity | Physical/design capacity and operational approved capacity. | Table facts; no guest assignments. |

## 11.1 Minimum deterministic checks

Expected attendance exceeds operational capacity.

Table operational capacity exceeds declared/design capacity.

Seat count differs from configured table capacity beyond tolerance.

Object lies outside layout bounds or prohibited zone.

Table/fixture overlaps a locked clearance or restricted area.

Accessible route is missing, discontinuous or below event-configured verified width.

Required entrance, exit, stage, service or holding zone is missing for the selected layout profile.

Route or access point is obstructed by a movable object.

Capacity source is absent, expired, contradictory or not applicable to the current configuration.

Published downstream identifiers would be removed or relabelled without an explicit migration warning.

Safety boundary

These checks support planning. They do not replace venue approval, fire/crowd-safety assessment, engineering advice, accessibility expertise or public-authority requirements.

# 12. Validation and intelligence

| Class | Behaviour | Examples |
| --- | --- | --- |
| Blocking | Prevents approval/publication until resolved or validly overridden. | Invalid geometry; missing locked source; hard capacity breach; unsafe overlap with qualified exclusion area. |
| Warning | Requires acknowledgement and owner; may publish if policy permits. | Narrow service clearance; operational capacity close to expected attendance; unverified venue fact. |
| Recommendation | Advises improvement with evidence and trade-off. | Redistribute tables; widen circulation; reduce local density; add a holding area. |
| Information | Explains calculated state. | Capacity breakdown, object counts, last validation time and data freshness. |

## 12.1 Finding contract

Stable rule ID and semantic version.

Exact layout revision/content hash evaluated.

Severity, confidence where probabilistic, evidence and affected object IDs.

Plain-language explanation and recommended action.

Named owner, due state, acknowledgement/resolution and authority.

No AI-only finding can override a deterministic or qualified-source rule.

Recommendations must state assumptions and label missing facts instead of filling them.

## 12.2 Example intelligence outputs

“Operational capacity is 18 below confirmed attendance; add capacity, reduce invitations through authorized workflow, or obtain a revised attendance plan.”

“Three tables intersect the venue-supplied 1.5 m service clearance; affected tables are T12–T14.”

“The accessible arrival route has no confirmed connection to the principal dining zone.”

“This draft removes seat IDs already consumed by a later-slice draft; publication requires downstream impact confirmation.”

“Zone A density is materially higher than comparable zones in this layout; review circulation and service access.”

# 13. API and contract surface

| Area | Representative endpoints / operations |
| --- | --- |
| Venues | GET/POST /venues; GET/PATCH /venues/{id}; venue facts, evidence, verification and archive. |
| Event venue | GET/PUT /events/{eventId}/venue; import/reconcile approved venue facts. |
| Layouts | List/create/detail/archive; hydrate studio; current revision and lifecycle actions. |
| Commands | POST /layouts/{id}/commands with idempotency key and expected revision. |
| Assets | Upload intent, finalize, scan status, calibrate, replace and signed preview. |
| Validation | Request run, retrieve findings, acknowledge, resolve, accept risk/override with permission. |
| Snapshots | Create/list/detail/compare/restore-as-new-version. |
| Approval | Submit, approve, reject, revoke and retrieve decision evidence. |
| Publication | Publish, current, history, supersede/withdraw and stable downstream projection. |
| Exports | Permissioned PNG/PDF/data export of draft or published plan with watermark/status. |
| Read contract | Current published layout, zones, tables, seats, fixtures, routes and checksums for Slices 6–9. |

## 13.1 Response requirements

All event routes verify tenant and event membership server-side.

Mutation responses return revision, changed objects, invalidated findings and audit correlation.

Errors have stable codes, human message, field/object references and safe recovery action.

Lists are paginated and filterable; studio hydration is optimized, cacheable by revision and never stale after mutation acknowledgement.

Idempotency is mandatory for commands, snapshots, approval, publication and asset finalization.

# 14. Frontend information architecture

The frontend is part of the operational system. It must enable a planner to understand the venue, create a layout, find and correct conflicts, secure approval and publish without needing database knowledge or pixel-perfect mouse control.

| Screen / surface | Primary job | Critical states |
| --- | --- | --- |
| Venue registry | Find/create reusable venue. | Empty, searching, duplicate candidate, unverified, archived, permission-limited. |
| Venue detail | Review facts, evidence and verification. | Unknown/contradictory facts, stale evidence, inherited/event override. |
| Event venue setup | Choose venue and confirm event-specific facts. | No venue, custom venue, copied facts, unresolved differences. |
| Layout list | See drafts, approvals and publications. | No layout, stale draft, approval required, published/superseded. |
| Layout creation | Choose source, units, dimensions and profile. | Blank canvas, asset import, validation errors. |
| Layout studio | Design spatial plan. | Loading, autosaving, saved, offline, conflicted, read-only, validation stale. |
| Object inspector | Edit selected object facts precisely. | Single/multi-select, locked field, invalid value, permission-limited. |
| Layers/object navigator | Find, order, hide/lock and select objects. | Large object set, filters, hidden/locked dependencies. |
| Asset/calibration panel | Manage floor plan and scale. | Uploading, scanning, rejected, uncalibrated, replaced. |
| Validation centre | Understand and resolve findings. | Running, stale, blocked, warning, accepted risk, resolved. |
| Capacity report | Reconcile venue/layout/attendance numbers. | Unknown source, shortfall, near threshold, adequate. |
| Snapshot history | Create/restore named checkpoints. | No snapshots, restore conflict, current vs historical. |
| Version comparison | Understand spatial and factual change. | Added/removed/moved/changed objects, filter and no-change. |
| Approval view | Make an informed maker-checker decision. | Material diff, specialist decision missing, reject/comment. |
| Publication confirmation | Confirm exact version and downstream impact. | Blocking validation, supersession warning, success/failure. |
| Published viewer | Consume immutable current plan. | Current, superseded banner, withdrawn, permission-masked. |
| Export dialogue | Create status-marked operational outputs. | Format/scale/options, generating, failure, audit. |
| Layout intelligence panel | Act on explainable recommendations. | New, acknowledged, resolved, escalated, stale. |

# 15. Layout studio interaction specification

## 15.1 Desktop composition

Top bar: event identity, layout/version state, autosave, undo/redo, validate, snapshot, submit/publish actions.

Left rail: tools and object library; collapsible but always discoverable.

Centre: Konva canvas with rulers/scale, pan/zoom, selection, guides, snap feedback and status overlay.

Right inspector: typed properties, geometry, capacity, source, lock and finding context.

Bottom/status region: coordinates, zoom, selected count, pending commands and validation freshness.

Object navigator/layers panel remains available for non-spatial selection and keyboard users.

## 15.2 Core interactions

| Action | Required behaviour |
| --- | --- |
| Select | Click/tap, shift multi-select, marquee, navigator selection; visible focus state. |
| Create | Drag/drop or click-to-place with typed defaults; immediately named and editable. |
| Move/resize/rotate | Snap guides, keyboard nudge, numerical inspector, bounds and locked-object feedback. |
| Pan/zoom | Pointer, wheel/trackpad, controls, fit-to-layout/selection; does not alter geometry. |
| Copy/duplicate | New IDs and labels, offset placement, conflicts shown immediately. |
| Delete | Dependency-aware confirmation; undo available; published objects never directly deleted. |
| Seat generation | Pattern preview and count validation; stable identifiers; no guest data. |
| Bulk edit | Only shared compatible properties; clear mixed-value state. |
| Validation jump | Finding selects, zooms and outlines affected objects without hiding evidence. |
| Save/recover | Visible pending/saved/failure state; retry and conflict recovery without silent loss. |

## 15.3 Responsive behaviour

Desktop is the complete authoring surface.

Tablet supports complete review and practical editing with touch-sized controls, drawers and non-hover interactions.

Mobile supports venue facts, layout list, published viewer, findings, comments, approval and emergency viewing; precision authoring may be intentionally read-only only if the limitation is explicit and every approval consequence remains reviewable.

At 200% zoom, controls reflow without obscuring the canvas or blocking keyboard navigation.

No critical action depends only on hover, colour or a right-click menu.

# 16. Frontend functional requirements

| ID | Requirement | Acceptance |
| --- | --- | --- |
| S5-F01 | Event context remains visible on every operational screen. | Switching event clears selection, drafts and caches that could leak state. |
| S5-F02 | Visual and form views are synchronized. | A committed change appears identically after refresh and in published data. |
| S5-F03 | All layout objects are searchable/navigable outside the canvas. | Keyboard user can locate, select, edit and inspect any object. |
| S5-F04 | Autosave is honest. | Pending, saved, offline, retrying and failed are distinguishable. |
| S5-F05 | Stale validation is explicit. | Any material edit marks relevant results stale until recalculated. |
| S5-F06 | Approval shows exact consequences. | Approver sees diff, capacity, findings, sources and missing specialist decisions. |
| S5-F07 | Published view is operationally clear. | Current/superseded/withdrawn status and publication time are prominent. |
| S5-F08 | Errors preserve work. | Recoverable failure does not clear selection, form input or acknowledged commands. |
| S5-F09 | Large layouts remain comprehensible. | Filters, layers, search, fit, minimap or navigator prevent canvas hunting. |
| S5-F10 | Destructive actions are reversible or strongly confirmed. | Archive, restore, supersede and delete show scope and impact. |

# 17. Accessibility requirements

WCAG 2.2 AA target for all Slice 5 application surfaces.

Canvas has an equivalent semantic object navigator and typed inspector; canvas-only spatial manipulation is never the sole method.

Keyboard commands are documented, remappable where platform supports it, and do not conflict with browser/assistive technology.

Focus is visible and restored after dialogs, selection changes and validation jumps.

Object type, name, coordinates, dimensions, rotation, capacity, lock and validation state have accessible names.

Colour-coded zones/findings also use labels, icons/patterns and text.

Touch targets, contrast, reflow, 200%/400% zoom and reduced-motion behaviour are tested.

Charts/capacity summaries have tabular/text equivalents.

Exported operational plans include meaningful title, version, status, legend and generated time.

## 17.1 Supported devices

| Class | Minimum acceptance |
| --- | --- |
| Desktop | Current Chrome, Edge, Safari and Firefox at 1440×900 and 1280×720. |
| Tablet | Current iPad/Safari and representative Android/Chrome in portrait and landscape. |
| Mobile viewer/approval | Current iOS Safari and Android Chrome at 375 px and 360 px widths. |
| Input | Mouse, trackpad, touch and keyboard-only. |
| Assistive checks | Screen-reader smoke test, focus order, names/roles/states and non-canvas equivalent. |

# 18. Asset, file and export requirements

| Concern | Rule |
| --- | --- |
| Accepted sources | Configured PDF, SVG and image types only; validate MIME and signature, size and page limits. |
| Malware/content safety | Quarantine until scan/processing completes; no active SVG/script execution. |
| Calibration | Source asset is not spatially authoritative until calibrated or supplied with verified scale. |
| Provenance | Uploader, source, received time, checksum, version and replacement chain retained. |
| Access | Short-lived signed access and event/tenant authorization; privileged views audited. |
| Derivatives | Generate safe preview/thumbnail; retain canonical source according to policy. |
| Export status | Draft exports watermarked DRAFT; approved and published exports identify exact version/hash/time. |
| Privacy | Do not embed guest names or sensitive seating rationale in Slice 5 exports. |
| Retention | Follow tenant/event retention and legal hold; deletion preserves necessary audit/checksum evidence. |

# 19. Lagos-specific and global logic

| Globally reusable core | Lagos/Nigeria context pack — configurable, not hardcoded |
| --- | --- |
| Coordinates, units, geometry, layers, versioning, validation contracts, capacity types, approval, publication and event isolation. | Locally verified venue access patterns; generator/power and connectivity placement considerations; traffic/setup-window assumptions; weather/rain exposure; local vendor/load-in practices; applicable authority requirements. |
| Accessibility route modelling and evidence requirements. | Locally supplied accessibility constraints and venue realities; never lower global dignity/access standards by assumption. |
| Timezones and locale-aware display. | Africa/Lagos may be the event default, but the venue/event timezone is data. |
| Rule packages with source/version/applicability. | Only verified Nigerian/Lagos rules are activated; unresolved legal/safety requirements remain blocking unknowns. |

Localisation law

“Lagos-based” informs context, defaults and evidence collection. It must never become a permanent assumption about every event, venue, supplier or regulation.

# 20. Security, privacy and audit

Server-side tenant/event authorization on every record, command, file and export.

Object IDs are opaque; no predictable cross-event access.

Draft visibility can be narrower than published operational visibility.

Sensitive venue/security layers may be permission-masked in viewer and export.

Rate-limit commands, asset operations and expensive validation.

Audit venue verification, locked facts, overrides, approval, publication, supersession, withdrawal, export and privileged reads.

Redact storage keys, signed URLs, exact sensitive security notes and contact data from logs.

Validate all geometry and subtype payloads; never deserialize executable canvas content.

Content Security Policy and safe rendering apply to uploaded SVG/PDF previews.

## 20.1 Audit event minimum

| Field | Requirement |
| --- | --- |
| Identity | tenant_id, event_id, actor_id, effective role and session/correlation ID. |
| Action | stable action code and target aggregate/object IDs. |
| Before/after | version/hash and privacy-minimized material diff. |
| Decision | reason, evidence, authority and expiry for overrides. |
| Time | server time and event timezone display context. |
| Outcome | success/failure code; never secret or full sensitive payload. |

# 21. Non-functional requirements

| Area | Acceptance target |
| --- | --- |
| Studio load | Representative 1,000-object layout interactive within 3 seconds on agreed reference desktop after data receipt; progress/skeleton for slower networks. |
| Interaction | Pan/zoom/selection aims for 60 fps and must remain usable at 30 fps under reference load; expensive validation off main thread/background. |
| Command acknowledgement | Normal mutation p95 under 500 ms in staging excluding network; UI shows pending state immediately. |
| Validation | Incremental checks under 1 second for local edits where feasible; full representative validation under 10 seconds with progress. |
| Reliability | Idempotent commands and publication; no silent data loss during retry, duplicate request or reconnect. |
| Recovery | Document tested backup/restore for relational data and layout assets; publication reconstructable from immutable snapshot. |
| Observability | Metrics/traces for load, command latency/conflict, validation, asset pipeline, approval/publication and frontend errors. |
| Browser memory | No unbounded history/listener/image growth across a two-hour representative editing session. |
| Data integrity | Canonical hashes repeat deterministically across equivalent state and environments. |

# 22. Build sequence

The sequence protects the data contract first, then proves one complete thin vertical path before expanding the studio. Frontend work starts early and remains paired with backend capability.

| WP | Build unit | Exit evidence |
| --- | --- | --- |
| S5-01 | Entry audit, ADR, scope/traceability and Slice 5 feature flag. | Baseline green; boundaries and decisions recorded. |
| S5-02 | Venue/EventVenue schema, permissions, verification and APIs. | Two-tenant/two-event isolation and venue facts workflow. |
| S5-03 | Venue registry/detail/event-setup frontend. | Usable responsive venue foundation with evidence states. |
| S5-04 | Layout aggregate, revisions, geometry primitives and command contract. | Deterministic domain tests and safe migrations. |
| S5-05 | Studio shell with canvas/data projection, hydration and one object type. | Create/move/edit/refresh round trip proven. |
| S5-06 | Zones, tables, optional seats, fixtures, routes, safe areas and layers. | All typed objects and non-canvas inspector/navigation. |
| S5-07 | Snapping, multi-select, transforms, undo/redo, autosave and conflict recovery. | Interaction E2E and loss/reconnect scenarios. |
| S5-08 | Asset upload, scan, preview, calibration and replacement. | Safe asset lifecycle and provenance. |
| S5-09 | Capacity projection and deterministic validation engine. | Known fixture corpus passes; blocking/warning semantics. |
| S5-10 | Validation centre, capacity report and intelligence integration. | Explainable, actionable responsive workflows. |
| S5-11 | Snapshots, diff and restore-as-new-version backend/frontend. | Immutable hash, visual/factual diff and restoration. |
| S5-12 | Approval, specialist gates, publication and published viewer. | Maker-checker, immutability and downstream contract. |
| S5-13 | Export, audit, observability, retention and operational runbooks. | Status-marked outputs and diagnosable lifecycle. |
| S5-14 | Accessibility, performance, security, clean-room and staging qualification. | All slice exit evidence and rollback rehearsal. |
| S5-15 | Independent audit, defect closure and CEO handover. | No open blocker/high defect; ratified exit commit. |

# 23. Test strategy

| Level | Required coverage |
| --- | --- |
| Domain unit | Geometry normalization, transforms, bounds, intersections, capacity, state transitions, materiality, hashes and diffs. |
| Property-based | Round-trip transforms, inverse undo, canonical serialization, rotation normalization and no NaN/overflow geometry. |
| Database | Constraints, migration up/down, optimistic revision, one current publication, immutable published rows and tenant/event isolation. |
| API integration | Permissions, idempotency, stale revision, validation, approval invalidation, publication and error contracts. |
| Worker/asset | Scan outcomes, derivative generation, calibration, timeout/retry, quarantine and replacement. |
| Component | Inspector, navigator, toolbar, canvas bridge, autosave, errors, dialogs, findings and responsive states. |
| End-to-end | Venue setup → layout → validate → snapshot → compare/restore → approve → publish → view/export. |
| Accessibility | Keyboard equivalent, focus, names/roles/states, contrast, reflow, screen reader and non-colour status. |
| Visual regression | Representative desktop/tablet/mobile states, dense layout, dialogs, validation overlays and published view. |
| Performance | 1,000/2,500-object synthetic layouts, two-hour edit soak, command burst, validation and large asset. |
| Security | IDOR, cross-event leakage, unsafe files/SVG, payload limits, privilege escalation, export masking and audit completeness. |
| Recovery | Offline/reconnect, stale editor, duplicate command, worker retry, failed publication, rollback and restore. |

# 24. Canonical acceptance scenarios

| ID / scenario | Expected result |
| --- | --- |
| A01 Venue creation | Planner creates a venue; liaison supplies sourced facts; venue is verified; another tenant cannot discover it. |
| A02 Event adoption | Planner links venue to an event, sees provenance, overrides an event-only fact without modifying reusable source. |
| A03 Blank layout | Planner creates a scaled blank layout and persists dimensions/units through refresh. |
| A04 Asset calibration | Safe floor plan uploads, passes scan, is calibrated from known distance and records provenance. |
| A05 Structured authoring | Planner creates zones, tables, seats, fixtures, routes and safe areas; inspector and canvas agree. |
| A06 Keyboard equivalence | Keyboard-only user locates and edits an object through navigator/inspector without canvas dragging. |
| A07 Undo/recovery | Move/resize/delete sequence is undone/redone; failed save/reconnect loses no acknowledged work. |
| A08 Concurrency | A stale editor receives a conflict and resolves without silently overwriting current work. |
| A09 Capacity shortfall | Expected attendance exceeds operational capacity; clear blocking finding and actions appear. |
| A10 Qualified constraint | Ordinary planner cannot alter a locked safety area; authorized override requires reason/evidence/expiry. |
| A11 Snapshot/diff | Named snapshot is immutable; compare shows added, removed, moved and changed objects and facts. |
| A12 Restore | Historical snapshot restores as a new draft; history and current publication remain intact. |
| A13 Approval revocation | Approved draft is materially edited; approval is revoked and publication is blocked. |
| A14 Publication | Authorized maker-checker path publishes exact validated hash; old version becomes superseded. |
| A15 Downstream contract | Published layout exposes stable event, zone, table and seat IDs without guest assignment fields. |
| A16 Responsive operations | Full authoring works on desktop; tablet review/edit and mobile review/approval meet declared capability. |
| A17 Isolation/export | Cross-event access fails; export masks restricted layers and identifies status/version. |
| A18 Performance | Representative large layout meets interaction, load, validation and memory targets. |
| A19 Rollback | Staging rollback disables Slice 5 safely without corrupting prior-slice data or current publication. |
| A20 Clean-room | Fresh environment builds, migrates, seeds synthetic venue/event, executes A01–A19 and archives evidence. |

# 25. Acceptance matrix by capability

| Capability | Backend acceptance | Frontend/browser acceptance |
| --- | --- | --- |
| Venue facts | Versioned, sourced, event-safe, verified and audited. | Unknown, conflicting, stale and inherited/override states clear. |
| Studio | Typed commands and deterministic projection. | Precise, responsive, recoverable and usable with non-canvas controls. |
| Objects | Schema/invariants for all included types. | Create, inspect, search, select, bulk edit, lock and validate. |
| Capacity | Source-aware calculations and rule versions. | Shortfall and basis are understandable; drill-through works. |
| Assets | Quarantine, derivatives, calibration and signed access. | Progress, rejection, retry and replacement are usable. |
| Snapshots/diff | Immutable hash and deterministic semantic/spatial diff. | Comparison and restore consequences are understandable. |
| Approval/publication | Exact-hash decision, separation of duties and immutable release. | Approver sees material changes and blockers; published status unmistakable. |
| Intelligence | Evidence-rich findings, no autonomous action. | Recommendations appear at decision points and link to affected objects. |
| Security/audit | Isolation, masking, authorization and complete events. | No unauthorized control/content; permission-limited states designed. |
| Accessibility | Semantic contracts and stable state. | WCAG 2.2 AA checks and keyboard-equivalent core workflow. |

# 26. Migration, release and rollback

## 26.1 Migration

Use additive migrations first; destructive cleanup is outside the initial slice unless separately approved.

Migrations run against empty, representative and previous-slice databases.

Backfill only deterministic system fields; preserve unknown venue facts rather than invent values.

Seed synthetic venue/layout fixtures only in development/test.

Every migration has forward recovery and documented rollback limits.

## 26.2 Release controls

Slice 5 routes and navigation behind a tenant/event capability flag until accepted.

Publication and export have independent kill switches.

Asset uploads have size/type limits and can be disabled without losing existing plans.

Read-only published viewer can remain available if authoring is paused.

No later-slice consumer treats a draft as current publication.

## 26.3 Rollback

Disable new authoring/publishing, preserve immutable publications and revert application code.

Do not down-migrate if doing so would destroy accepted layout data; use forward fix or isolated compatibility mode.

Verify prior slices and shared navigation remain healthy.

Retain audit, snapshots and assets according to policy.

Document recovery owner, maximum tolerated outage and validation commands.

# 27. Risks and mitigations

| Risk | Consequence | Mitigation / gate |
| --- | --- | --- |
| Canvas becomes sole truth | Data cannot be queried, validated or consumed safely. | Typed domain records and canonical serialization; round-trip tests. |
| Scope drifts into seating | Slice grows and privacy/business logic becomes entangled. | Schema/API prohibit EventGuest placement; traceability audit. |
| False safety confidence | Operational harm from treating software as certification. | Source/authority labels, safety boundary and required human approvals. |
| Large-layout slowdown | Studio unusable under real event complexity. | Layer culling, memoization, worker validation, performance budgets and soak tests. |
| Autosave loss/conflict | Planner work overwritten or lost. | Optimistic revision, visible state, lease, replay/discard and recovery tests. |
| Asset attack | Malware/script/data exposure. | Quarantine, signature validation, safe derivatives, CSP and signed access. |
| Identifier instability | Slice 6 assignments break after layout change. | Stable IDs, publication immutability and downstream impact warning. |
| Frontend underinvestment | Strong model but unusable operations. | Dedicated screen/interaction acceptance and browser evidence. |
| Cross-event leakage | Client confidentiality breach. | Tenant/event guards, RLS where available, IDOR tests and audited reuse. |
| Unverified local rule | Hardcoded assumption becomes incorrect elsewhere. | Versioned context packs with source/applicability and blocking unknowns. |

# 28. Open decisions requiring ratification

These items must be resolved during early work packages or represented as safe configuration. They are not permission to guess.

| Decision | Recommended default | Owner / deadline |
| --- | --- | --- |
| Canonical unit and precision | Metres internally with configured display unit; normalize to agreed decimal precision. | Architecture + Product before geometry schema freeze. |
| Editor concurrency | One active editor lease plus read-only collaborators for Slice 5. | Product/Architecture before studio E2E. |
| Venue reuse scope | Tenant-only by default; cross-client library requires curator approval. | CEO/Data Governance before venue registry release. |
| Safety rule sources | Only venue/qualified-authority supplied values are blocking safety rules. | Safety/Venue authority before validation acceptance. |
| Approval matrix | Event Director plus specialist approval only when affected governed constraint requires it. | CEO/Operations before publication workflow. |
| Mobile authoring | Review/approval/viewer first; precision authoring desktop/tablet unless proven usable. | Product after device prototype. |
| Performance reference hardware | Agree representative planner desktop/tablet and object-count corpus. | CTO before performance gate. |
| Export formats | PNG and PDF first; structured JSON through authenticated downstream contract, not general download. | Product/Security before export build. |
| Operational capacity policy | Named owner and rationale; no universal percentage reduction. | Operations before capacity workflow. |
| Retention periods | Use platform policy placeholders until legal/contractual schedule ratified. | Data Governance before release. |

# 29. Required implementation evidence

Architecture decision record and updated context map.

Schema diagram/migration set and tenancy/isolation evidence.

API contracts, typed command catalogue and stable downstream publication contract.

Frontend route/screen inventory, interaction notes and responsive/accessibility evidence.

Synthetic fixture corpus: small venue, ballroom, garden, complex multi-zone and 1,000+/2,500-object stress layouts.

Unit, property, integration, component, E2E, accessibility, visual, performance and security reports.

Snapshot/hash/diff reproducibility evidence.

Asset security and calibration evidence.

Staging deployment, feature flags, smoke tests, observability panels and rollback rehearsal.

Traceability matrix from blueprint/intelligence specification to stories, code and acceptance.

Independent audit and defect-closure record.

CEO handover: demo script, operator guide, admin guide, known limits and exit checklist.

# 30. Slice 5 exit gate

| Gate | Pass condition |
| --- | --- |
| Scope | All included capability complete; no Slice 6+ logic introduced. |
| Data | Venue/layout model approved; event isolation and stable IDs proven. |
| Frontend | All specified surfaces and states usable, responsive and accessible. |
| Spatial conventions | Units, origin, precision, transforms, snapping and geometry semantics ratified. |
| Capacity | Source-aware calculations and conflicts accepted by Operations/Venue authority. |
| Versioning | Undo/redo, snapshots, diff, restore and immutable publication proven. |
| Safety | No false certification; governed constraints and override boundaries proven. |
| Performance | Reference large-layout and soak thresholds pass. |
| Security/privacy | No unresolved critical/high finding; exports and restricted layers controlled. |
| Operations | Monitoring, runbooks, flags and rollback rehearsal complete. |
| Evidence | Clean-room suite and independent acceptance report complete. |
| Ratification | CEO accepts venue facts and spatial conventions and records one Slice 5 exit commit. |

Next-slice handoff

Slice 6 may start only from the ratified Slice 5 exit commit. It consumes the current published layout through the stable downstream contract and adds reservation, constraint, allocation and guest-placement logic without changing published spatial truth.

# Appendix A — Downstream publication contract

| Field group | Minimum content | Consumer guarantee |
| --- | --- | --- |
| Publication identity | publication_id, publication_number, event_id, layout_id, hash, published_at, supersedes_id. | Immutable and uniquely current/superseded. |
| Coordinate system | unit, origin, canvas bounds, precision, scale/calibration reference. | Deterministic interpretation. |
| Zones | stable ID, label, type, geometry, access class, operational capacity, status. | No hidden guest data. |
| Tables | stable ID/label, type, geometry, declared/operational capacity, usable status. | Stable within publication. |
| Seats | stable ID/label, table_id?, geometry, type, accessible_space, usable status. | No EventGuest assignment. |
| Fixtures/routes/areas | stable ID, type, geometry and permission-safe operational attributes. | Restricted attributes filtered by consumer role. |
| Validation | publication-time blocking/warning summary, rule versions and accepted overrides. | Historical evidence does not mutate. |
| Checksums | Canonical whole-publication and optional collection checksums. | Consumers can detect change and cache safely. |

# Appendix B — Traceability anchors

| Source anchor | Slice 5 implementation response |
| --- | --- |
| Blueprint §6.4 Venue and seating | Implements Venue, Layout, Zone, Table and Seat spatial foundation; defers SeatingConstraint, ReservationBlock, AllocationRun, SeatAssignment and SeatingPublication to Slice 6. |
| Blueprint §10.10 Venue and layout studio | Implements scaled layout, zones, tables, seats, fixtures, access/safe areas, design, snapshot, compare, capacity validation and publication. |
| Blueprint §13.3 Snapshot contract | Uses immutable IDs, event/version/time/publisher/checksums and superseding correction pattern. |
| Blueprint Slice 5 row | Delivers venue facts, versioned layout domain, responsive Konva studio, capacity assurance, undo/redo, restore, accessibility and large-layout performance. |
| Intelligence specification | Applies sourced/versioned knowledge, human approval, privacy, qualified-authority boundaries, capacity/bottleneck evidence and no invented missing facts. |
| Slice 4 exit | Starts only from accepted communications slice; reuses platform event scope, permissions, audit, notification and intelligence mechanisms. |

End of Slice 5 Implementation Specification and Build Plan v1.0