SLICE 6

# Seating Allocation

Complete Cursor Prompt Pack

| Control | Value |
| --- | --- |
| Version | 1.0 — ratified implementation sequence |
| Purpose | Sequential Cursor execution pack for Slice 6 |
| Run model | One prompt at a time; independent acceptance before continuation |
| Authority | Canonical Build Blueprint + Slice 6 Implementation Specification v1.0 |
| Boundary | Begins after Slice 5 acceptance; ends before Slice 7 credentials/access |
| Exit gate | Solver architecture and sealed holdout authorisation |

Execution law Replace LAST_ACCEPTED_COMMIT in every prompt. Cursor must complete, verify, document and commit only that prompt, then stop. A completion report is not acceptance; obtain independent review before running the next prompt.

# How to use this pack

Place the ratified blueprint and Slice 6 implementation specification where Cursor can read them.

Run S6-00 first, even on a clean repository, because it verifies prior-slice dependencies and freezes boundaries.

After Cursor reports completion, independently inspect the diff and evidence. Accept or return the same prompt for correction.

Only after acceptance, insert the accepted full commit hash into the next prompt.

Never batch prompts, allow Cursor to “continue automatically,” or treat a partial implementation as an item brought forward when it is required by the current gate.

# Prompt map

| Prompt | Outcome | Build unit |
| --- | --- | --- |
| S6-00 | Entry audit and implementation lock | S6-01 — entry audit, ADR, boundaries, traceability and feature flag |
| S6-01 | Canonical seating schema and invariants | S6-02 — persistence model |
| S6-02 | Privacy-minimised input package and readiness | S6-03 — input reads, tokenisation and readiness |
| S6-03 | Constraint service and evidence separation | S6-04 — hard/weighted rules and permissions |
| S6-04 | Reservation blocks and capacity accounting | S6-05 — reservations |
| S6-05 | Stateless deterministic solver gateway | S6-06 — solver gateway, queue and deterministic engine |
| S6-06 | Feasibility, objectives and explanations | S6-07 — allocation quality and impossible cases |
| S6-07 | Seating overview, readiness and rule workbenches | S6-08 — first complete frontend journey |
| S6-08 | Run launcher, monitor, infeasibility and comparison | S6-09 — run analysis frontend |
| S6-09 | Manual seating commands and revalidation | S6-10 — move, swap, unseat, lock, undo/redo |
| S6-10 | Production Seating Studio | S6-11 — canvas, queue, inspectors and accessible equivalents |
| S6-11 | Findings, intelligence and source drift | S6-12 — actionable intelligence and staleness |
| S6-12 | Approval, immutable publication and exports | S6-13 — maker-checker and downstream contract |
| S6-13 | Performance, reliability, security and accessibility qualification | S6-14 — production qualification |
| S6-14 | Tuning freeze, sealed holdout and release rehearsal | S6-15 — independent evaluation and rollback |
| S6-15 | Independent audit and defect closure | S6-16 — final technical and product audit |
| S6-16 | Slice 6 exit commit and handover | Exit gate — controlled release boundary |

# Global completion standard

Production fidelity only: no MVP, placeholder production paths, hidden TODOs, fake integrations or deferred mandatory UX states.

Every visible workflow is permission-aware, event-scoped, responsive and accessible.

Every material mutation has server-side validation, audit, concurrency behaviour and recovery semantics.

Every claim is accompanied by exact executable evidence and a focused commit.

PROMPT S6-00

# Entry audit and implementation lock

| Control | Value |
| --- | --- |
| Build unit | S6-01 — entry audit, ADR, boundaries, traceability and feature flag |
| Run order | Run first |
| Controlling specification | Sections 1–6, 31, 33–34 |
| Commit convention | slice-6/s6-00-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-00
BUILD UNIT: S6-01 — entry audit, ADR, boundaries, traceability and feature flag
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 1–6, 31, 33–34.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Prove that Slice 6 can begin safely and freeze the architectural, scope and evaluation boundaries before feature code is written.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Inspect the repository, migrations, services, UI shell, authentication/RBAC, event scoping, audit infrastructure, queues/workers, observability and test harnesses.

Confirm Slice 1–5 exit evidence and identify the immutable Slice 5 layout-publication contract actually present in code.

Create or update the Slice 6 ADR covering bounded context, solver process boundary, stateless contract, queue/execution model, privacy boundary and why extraction into a separate deployable is or is not currently justified.

Create a requirements-to-code/test traceability register for S6-L01–S6-L12, S6-F01–S6-F10 and A01–A22.

Add a default-off Slice 6 feature flag and environment validation without exposing unfinished routes.

Record every ratification-dependent open decision from Section 31; distinguish decisions already fixed by the blueprint from genuine blockers.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Run the untouched baseline test suite and record results.

Prove no Slice 5 geometry mutation path will be introduced and identify all relevant ownership boundaries.

Verify feature flag defaults off in production-like configuration.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if any Slice 1–5 exit gate is not met, event-scope lineage cannot be trusted, current layout publication is not immutable/stable, or solver deployment ownership is unresolved.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

Accepted ADR and boundary map exist.

Baseline is green or every pre-existing failure is evidenced and explicitly accepted.

Traceability covers all laws, frontend requirements and acceptance scenarios.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-00 only and report its full commit hash. Do not begin S6-01.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-01

# Canonical seating schema and invariants

| Control | Value |
| --- | --- |
| Build unit | S6-02 — persistence model |
| Run order | Run only after S6-00 is accepted |
| Controlling specification | Sections 4, 7–8, 14, 16, 23–24 |
| Commit convention | slice-6/s6-01-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-01
BUILD UNIT: S6-02 — persistence model
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 4, 7–8, 14, 16, 23–24.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Create the event-scoped, immutable and version-aware persistence foundation for plans, constraints, reservations, runs, assignments, decisions, approvals and publications.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Implement canonical entities: SeatingPlan, SeatingPlanVersion, SeatingConstraint, ConstraintEvidence, ReservationBlock, SolverConfiguration, AllocationRun, AllocationResult, SeatAssignment, ManualDecision, SeatingApproval, SeatingPublication and PublicationCorrection/Supersession as specified.

Use stable identifiers, explicit event_id and organisation/client lineage where the repository standard requires it; enforce foreign keys, uniqueness, state checks and optimistic concurrency.

Bind each seating plan version to exactly one immutable Slice 5 layout publication identifier and hash.

Represent unseated assignments explicitly; never encode them as missing rows or fabricated seats.

Make completed runs, assignments and publications append-only/immutable; define safe cancellation and supersession transitions.

Add migrations, repositories and factories/fixtures without storing prohibited personal data.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Migration up/down or supported rollback test.

Cross-event and cross-tenant repository isolation tests.

Database tests for immutability, one-current-publication, unique seat occupancy, valid seat/layout binding and legal state transitions.

Concurrency tests for duplicate run/publication requests and optimistic conflicts.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if existing guest or layout identifiers are unstable, event ownership cannot be proven server-side, or the database cannot enforce a critical invariant.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

Schema matches the canonical model and required semantics.

A01, A02, A11 and A16 foundations are demonstrated.

Rollback preserves pre-Slice-6 data and prior slices.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-01 only and report its full commit hash. Do not begin S6-02.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-02

# Privacy-minimised input package and readiness

| Control | Value |
| --- | --- |
| Build unit | S6-03 — input reads, tokenisation and readiness |
| Run order | Run only after S6-01 is accepted |
| Controlling specification | Sections 3, 8, 11, 16 |
| Commit convention | slice-6/s6-02-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-02
BUILD UNIT: S6-03 — input reads, tokenisation and readiness
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 3, 8, 11, 16.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Build the canonical, hashable solver input package from trusted event data without exposing guest identity or sensitive narratives.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Create read adapters for the accepted event guest cohort, RSVP status, party relationships, accessibility/action codes, protocol classifications, seating eligibility and the current Slice 5 layout publication.

Generate stable event/run-scoped opaque guest tokens and coded solver attributes. Define the token resolution boundary outside the solver.

Implement canonical serialization, input hashing, configuration hashing, source-version capture and readiness validation.

Reject missing, stale, contradictory or unauthorised inputs before queueing a run.

Create privacy-safe golden fixtures, including parties, VIP/protocol cases, accessibility needs, incomplete data and 600-guest scale.

Ensure logs, traces, errors and snapshots contain only permitted identifiers/codes.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Golden serialization/hash tests including order independence where specified.

Negative payload tests proving names, email, phone, free text and sensitive narratives are absent.

Stale-source and missing-readiness tests.

Authorisation and event-isolation tests for package generation.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if required source fields do not have authoritative owners or if coded attributes could reveal restricted evidence to ordinary users.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A03 passes with inspectable payload evidence.

Identical canonical input produces identical input hash.

Readiness failures are precise and actionable.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-02 only and report its full commit hash. Do not begin S6-03.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-03

# Constraint service and evidence separation

| Control | Value |
| --- | --- |
| Build unit | S6-04 — hard/weighted rules and permissions |
| Run order | Run only after S6-02 is accepted |
| Controlling specification | Sections 5, 8–9, 15, 23 |
| Commit convention | slice-6/s6-03-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-03
BUILD UNIT: S6-04 — hard/weighted rules and permissions
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 5, 8–9, 15, 23.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Implement versioned hard and weighted seating constraints with source provenance, authority, validation and privacy-separated evidence.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Implement constraint create/read/update/retire/version workflows and supported target types (guest token, party, table, zone, seat, category or relationship) from the specification.

Make constraint class explicit: hard or weighted. Validate weight ranges, scope, dates, targets, authority and source.

Detect direct contradictions, impossible targets, orphan references and unauthorised rules before solver execution.

Separate operational action codes from sensitive evidence; enforce specialist-only access for restricted rationale.

Audit rule creation, material edits, retirement and evidence access.

Expose reusable service contracts for readiness, solver packaging, explanations and UI.

### Frontend obligations

Provide constraint list/filter/create/edit/detail states with clear Hard and Preference labels using text and icons as well as colour.

Show scope, source, owner, version, validation status and affected guest/table counts.

Ordinary users see only permitted operational guidance; restricted rationale must not appear in DOM, payloads or client logs.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Unit tests for every rule type and validation boundary.

Contradiction corpus including hard-hard, invalid targets and mutually exclusive relationships.

Permission tests at UI/API/service/repository layers; sensitive evidence non-disclosure tests.

Browser tests for create/edit/retire, denied and validation states.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if a rule lacks an accountable source/authority or if its sensitivity cannot be safely encoded and displayed.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A04 and A11 pass.

No hard rule can be downgraded or silently softened.

Constraint history and evidence access are auditable.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-03 only and report its full commit hash. Do not begin S6-04.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-04

# Reservation blocks and capacity accounting

| Control | Value |
| --- | --- |
| Build unit | S6-05 — reservations |
| Run order | Run only after S6-03 is accepted |
| Controlling specification | Sections 8, 10, 13 |
| Commit convention | slice-6/s6-04-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-04
BUILD UNIT: S6-05 — reservations
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 8, 10, 13.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Implement capacity-consuming reservation blocks with explicit ownership, release rules, visibility and infeasibility impact.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Support table, seat, floating-capacity, group, protocol and accessibility reservation forms defined by the specification.

Validate reserved targets against the bound layout publication; compute remaining usable capacity without changing layout geometry.

Implement named owner/authority, reason code, effective window, release rule and release audit.

Prevent unauthorised release, double reservation and over-capacity publication.

Feed reservations into readiness, solver input, infeasibility evidence and plan comparisons.

### Frontend obligations

Build reservation workbench with capacity impact before save, protected-state indicators and authorised release flow.

Show total, reserved, available, assigned and unseated capacity by plan/table/zone as permitted.

Cover empty, conflict, denied, stale-layout and successful release states.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Reservation target and capacity tests.

Race tests for simultaneous reservations/releases.

Over-capacity and protected reservation scenarios.

Responsive keyboard/browser validation.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if reservation ownership or release authority is undefined, or the referenced layout publication is stale/withdrawn.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A05 passes.

Capacity totals reconcile exactly.

Protected reservations cannot be bypassed by solver or manual commands.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-04 only and report its full commit hash. Do not begin S6-05.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-05

# Stateless deterministic solver gateway

| Control | Value |
| --- | --- |
| Build unit | S6-06 — solver gateway, queue and deterministic engine |
| Run order | Run only after S6-04 is accepted |
| Controlling specification | Sections 6, 11–12, 14, 25 |
| Commit convention | slice-6/s6-05-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-05
BUILD UNIT: S6-06 — solver gateway, queue and deterministic engine
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 6, 11–12, 14, 25.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Implement the versioned, stateless and deterministic solver execution contract, idempotent queueing and lifecycle control.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Define versioned request/result schemas with input/config hashes, solver version, deterministic seed, timestamps, status, metrics and failure taxonomy.

Implement queue, worker/gateway and persistence so a run receives a complete package and retains no hidden cross-run memory.

Enforce idempotency for equivalent launch requests and safe cancellation/retry semantics.

Implement the initial deterministic feasibility/allocation engine or approved adapter behind the gateway.

Capture structured progress and bounded diagnostics without sensitive payloads.

Add time, memory and worker-loss safeguards.

### Frontend obligations

No full studio yet. Supply only minimal internal/admin evidence surface if required to exercise queued/running/stalled/timeout/cancelled/retry states.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Contract/schema compatibility tests.

Repeated identical input/config/version/seed produces byte-equivalent canonical result and result hash.

Queue idempotency, cancellation, retry and worker-loss integration tests.

Statelessness and privacy inspection.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if the implementation requires nondeterministic behaviour without a recorded deterministic control, or if the worker needs direct access to identity-bearing guest records.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A06 and lifecycle portions of A20 pass.

Run records are immutable and reproducible.

No solver endpoint can approve or publish.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-05 only and report its full commit hash. Do not begin S6-06.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-06

# Feasibility, objectives and explanations

| Control | Value |
| --- | --- |
| Build unit | S6-07 — allocation quality and impossible cases |
| Run order | Run only after S6-05 is accepted |
| Controlling specification | Sections 9, 12–13, 15, 22 |
| Commit convention | slice-6/s6-06-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-06
BUILD UNIT: S6-07 — allocation quality and impossible cases
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 9, 12–13, 15, 22.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Complete feasibility, weighted optimisation, plain-language explanations and actionable impossible-case reporting.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Enforce every hard constraint and reservation before evaluating weighted objectives.

Implement versioned objective ordering/weights and stable tie-breaking.

Return explicit feasible, infeasible, partial/unseated, timeout and cancelled outcomes as specified.

Produce minimal useful conflict sets or bounded diagnostic evidence, affected coded items, responsible authority and permitted next actions.

Produce per-assignment and run-level reason codes, preference trade-offs and confidence/quality metrics without overstating certainty.

Create a known corpus of feasible, conflicting and impossible scenarios with expected results.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Property/invariant tests proving no hard violation in accepted assignments.

Golden deterministic corpus and weighted trade-off tests.

Impossible-case tests proving no silent relaxation or forced placement.

Explanation fidelity and privacy tests.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if an infeasible result cannot identify safe next action/owner, or if explanation output exposes restricted evidence.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A07 and A08 pass.

Unseated is explicit and never disguised as success.

Explanations are stable, plain-language and traceable to versioned rules.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-06 only and report its full commit hash. Do not begin S6-07.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-07

# Seating overview, readiness and rule workbenches

| Control | Value |
| --- | --- |
| Build unit | S6-08 — first complete frontend journey |
| Run order | Run only after S6-06 is accepted |
| Controlling specification | Sections 18, 20–21 |
| Commit convention | slice-6/s6-07-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-07
BUILD UNIT: S6-08 — first complete frontend journey
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 18, 20–21.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Deliver the production-grade event-scoped seating entry experience and configuration workbenches.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Implement routes and data loaders for Seating Overview, Input Readiness, Constraints and Reservations.

Display immutable event, layout publication and seating-plan/version context at all times.

Build readiness blockers/actions, capacity summaries, rule/reservation filters, create/edit/detail flows and permission-aware controls.

Implement skeleton/loading, empty, denied, validation/error, stale/conflict, offline/recovery and success states.

Use the established design system; no parallel component library or ad-hoc visual language.

### Frontend obligations

Desktop must support efficient configuration; tablet must support review and controlled edits; mobile must support summaries, findings and approvals—not a squeezed desktop canvas.

All fields have persistent labels, help/error association and usable focus order. Hard vs preference never depends on colour alone.

Autosave, pending/saved/offline/conflict status is honest; no silent data loss.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Component, integration and end-to-end tests for the full configuration journey.

Browser validation at 360px, 768px and 1280px, keyboard-only and representative screen-reader semantics.

Visual state evidence for all named states and permission variants.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if the frontend requires unsafe client-side scope/permission decisions or bypasses the canonical services built earlier.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A01, A12 and relevant S6-F01–F07 requirements pass.

A trained operator can reach run-ready state without database/admin intervention.

Frontend and backend contracts are integrated, not mocked in production paths.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-07 only and report its full commit hash. Do not begin S6-08.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-08

# Run launcher, monitor, infeasibility and comparison

| Control | Value |
| --- | --- |
| Build unit | S6-09 — run analysis frontend |
| Run order | Run only after S6-07 is accepted |
| Controlling specification | Sections 14, 17–20, 22 |
| Commit convention | slice-6/s6-08-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-08
BUILD UNIT: S6-09 — run analysis frontend
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 14, 17–20, 22.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Make solver execution understandable and operable through a complete run launch, monitoring, failure and comparison experience.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Build run launcher showing exact input/config versions, readiness, seed policy and material warnings.

Build honest queued/running/stalled/timeout/cancelled/completed states with cancellation/retry where authorised.

Build infeasibility workspace with conflict groups, affected permitted items, owners and next actions.

Build run history and side-by-side comparison for assignments, unseated guests, hard compliance, weighted score components, capacity and source versions.

Prevent comparison of incompatible contexts without an explicit warning.

### Frontend obligations

Never show a single opaque score as the explanation. Translate deltas into operational language.

Preserve event/layout/version context and stale indicators on every run screen.

Mobile focuses on status, findings and approvals; dense comparison may use structured stacked cards, never horizontal overflow as the only access.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

End-to-end feasible, infeasible, timeout, cancel, retry and comparison flows.

Polling/subscription cleanup, reconnection and stale result tests.

Accessibility and responsive browser validation.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if run progress would be fabricated, or if live updates can leak data across event scopes.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A07, A08, A20 and S6-F05–F06 pass through the UI.

Operators can understand why a run differs and what action is permitted next.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-08 only and report its full commit hash. Do not begin S6-09.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-09

# Manual seating commands and revalidation

| Control | Value |
| --- | --- |
| Build unit | S6-10 — move, swap, unseat, lock, undo/redo |
| Run order | Run only after S6-08 is accepted |
| Controlling specification | Sections 14–16, 17 |
| Commit convention | slice-6/s6-09-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-09
BUILD UNIT: S6-10 — move, swap, unseat, lock, undo/redo
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 14–16, 17.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Implement safe manual judgement commands with consequence preview, atomicity, rationale, revalidation and approval invalidation.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Implement commands for move guest/party, swap, unseat with reason, lock/unlock placement and approved bulk forms if specified.

Before commit, calculate target capacity, hard conflicts, preference delta, reservation impact and approval/publication impact.

Require rationale and actor authority for material changes; store immutable before/after decision records.

Use optimistic concurrency and idempotency; prevent stale tabs from overwriting newer work.

Implement bounded undo/redo as compensating audited commands, never history deletion.

Revalidate affected assignments and plan state after every command; revoke approval on material change.

### Frontend obligations

Expose confirmation/preview states that clearly distinguish blocked hard conflicts from permitted weighted trade-offs.

Provide conflict resolution for stale edits and visible autosave/recovery status.

Every drag action to be added later must call these same commands and have a non-drag equivalent.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Command unit/integration tests and race scenarios.

A09, A10 and A15 end-to-end tests using list/form controls.

Audit completeness and approval invalidation tests.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if a command can bypass hard validation, reservations, specialist authority, or immutable decision history.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

Manual commands are atomic and event-scoped.

Rationale and before/after evidence are complete.

Stale edits fail safely and visibly.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-09 only and report its full commit hash. Do not begin S6-10.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-10

# Production Seating Studio

| Control | Value |
| --- | --- |
| Build unit | S6-11 — canvas, queue, inspectors and accessible equivalents |
| Run order | Run only after S6-09 is accepted |
| Controlling specification | Sections 18–21 |
| Commit convention | slice-6/s6-10-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-10
BUILD UNIT: S6-11 — canvas, queue, inspectors and accessible equivalents
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 18–21.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Deliver the full operator-grade Seating Studio, integrated with canonical commands and accessible non-canvas equivalents.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Build desktop composition: immutable layout canvas/map, guest/party queue, filters/search, table/seat inspector, selection, findings and plan/run context.

Support permitted place, move, swap, unseat and lock interactions through the command layer; preview consequences before commit.

Render capacity, reservations, conflicts, locks and selected assignment clearly without exposing sensitive rationale.

Provide list/table/form equivalents for every canvas operation and complete keyboard workflows.

Implement recovery from offline, stale source, stale command, subscription loss and failed save.

Preserve performance through virtualisation/incremental rendering where profiling proves necessary.

### Frontend obligations

At 1280px provide the full studio; at 768px provide review/edit with purposeful panels; at 360px provide operational queue, search, findings, assignment details and approvals without pretending to offer a tiny canvas.

Meet focus visibility, target sizing, semantic labelling, reduced motion and screen-reader announcement requirements.

Luxury quality means calm hierarchy, legible density and fast judgement—not decorative animation.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Browser-based complete operator journeys at all three widths.

Keyboard-only place/move/swap/unseat/lock flow and assistive technology semantic audit.

Large-plan interaction profiling and regression tests.

No sensitive text in DOM/network/client logs for unauthorised roles.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if the canvas becomes a second source of truth, bypasses commands, or lacks equivalent accessible operations.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A09–A12 and S6-F10 pass.

No operation exists only through drag-and-drop.

Studio remains usable and responsive with the representative 600-guest fixture.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-10 only and report its full commit hash. Do not begin S6-11.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-11

# Findings, intelligence and source drift

| Control | Value |
| --- | --- |
| Build unit | S6-12 — actionable intelligence and staleness |
| Run order | Run only after S6-10 is accepted |
| Controlling specification | Sections 16, 22 |
| Commit convention | slice-6/s6-11-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-11
BUILD UNIT: S6-12 — actionable intelligence and staleness
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 16, 22.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Turn seating risk, quality and source changes into explainable, permission-aware operational intelligence.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Implement findings for input incompleteness, capacity pressure, reservation risk, hard contradictions, weighted trade-offs, protocol/accessibility action, unseated guests, stale sources and approval/publication risk.

Each finding must include severity, evidence summary, affected permitted scope, recommended action, authority/owner, status and timestamps.

Detect RSVP, guest, constraint, reservation and layout-publication drift; mark affected run/plan stale and apply configured approval/publish blocks.

Provide material diffs showing exactly what changed.

Keep AI suggestions advisory, cited to system facts/rules and incapable of direct mutation, approval or publication.

### Frontend obligations

Build findings centre, filter/grouping, action routing, source-drift banner and material-diff review.

Do not reveal specialist evidence in general findings; show an action code and authorised owner instead.

Support acknowledge/resolve/reopen with audit and permission boundaries.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Drift matrix tests for each source type and state.

Finding deduplication, lifecycle, permission and explanation tests.

A14 end-to-end with approval blocking/revocation.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if source freshness cannot be calculated from authoritative versions/hashes or if a recommendation cannot cite deterministic evidence.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A14 passes.

No stale plan can be mistaken for current.

Intelligence is actionable, explainable and permission-minimised.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-11 only and report its full commit hash. Do not begin S6-12.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-12

# Approval, immutable publication and exports

| Control | Value |
| --- | --- |
| Build unit | S6-13 — maker-checker and downstream contract |
| Run order | Run only after S6-11 is accepted |
| Controlling specification | Sections 5, 16–17, 23–24 and Appendix A |
| Commit convention | slice-6/s6-12-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-12
BUILD UNIT: S6-13 — maker-checker and downstream contract
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 5, 16–17, 23–24 and Appendix A.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Implement specialist review, maker-checker approval, immutable publication, correction/supersession and permissioned downstream seating output.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Implement approval requests over an exact plan/result hash with material diff, evidence, approver role and expiry/revocation rules.

Enforce protocol/VIP/accessibility specialist gates without exposing restricted rationale to unauthorised reviewers.

Prevent self-approval where segregation of duties applies.

Publish only an approved, current, fully revalidated plan; create one immutable current publication and supersede rather than edit.

Implement correction/withdrawal workflows and audit.

Produce permissioned downstream contract/export mapping stable EventGuest IDs to stable table/seat IDs, publication/version/hash and permitted operational fields—no Slice 7 credentials.

### Frontend obligations

Build approval inbox/detail, specialist gate states, exact material diff, blocked/approved/revoked/expired states and publication confirmation.

Build current publication and history views with current/superseded/withdrawn status and generation time prominent.

Provide secure export generation/download history with purpose, actor and expiry where applicable.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Maker-checker, self-approval denial and specialist gate tests.

Material edit/revocation and stale-source publish-block tests.

One-current-publication, supersession and failed-publication recovery tests.

Contract/schema tests for downstream consumer and access control.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if approval authority remains ambiguous, if the plan hash can change after approval, or if downstream identifiers are not stable.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A13, A15–A17 pass.

Publication is immutable and auditable.

Slice 7 can consume the contract without reading solver-private data or inventing seating identity.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-12 only and report its full commit hash. Do not begin S6-13.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-13

# Performance, reliability, security and accessibility qualification

| Control | Value |
| --- | --- |
| Build unit | S6-14 — production qualification |
| Run order | Run only after S6-12 is accepted |
| Controlling specification | Sections 20–21, 23, 25, 28–30 |
| Commit convention | slice-6/s6-13-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-13
BUILD UNIT: S6-14 — production qualification
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 20–21, 23, 25, 28–30.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Qualify the integrated slice against representative scale, adversarial conditions and all ratified non-functional budgets.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Create the representative 600-guest benchmark dataset with realistic parties, constraints, reservations, VIP/protocol and accessibility codes.

Measure solver feasibility/quality/latency/memory and studio load/interaction budgets using the thresholds ratified in the specification or decision register.

Exercise queue saturation, timeout, cancellation, retry, worker loss, network interruption and partial downstream failure.

Run event-isolation, privilege escalation, IDOR, injection, log/payload privacy and export authorisation tests.

Complete WCAG-oriented automated and manual keyboard/semantic checks at all required widths.

Instrument operational metrics, structured safe logs, traces and alerts with documented runbooks.

### Frontend obligations

Fix—not merely document—material responsiveness, interaction latency, keyboard, focus, contrast, semantic and recovery defects.

Validate real browsers and production-like data/services.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

A18, A20 and A21 execution with retained reports.

Load/performance test reproducibility and budget assertions in CI where appropriate.

Security/privacy and accessibility evidence with defect closure.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if benchmark thresholds are still unratified, test data contains real PII, or results cannot be reproduced in a production-like environment.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

600-guest benchmark meets every ratified budget.

No blocker/high security, privacy, accessibility or reliability defect remains.

Operational alerts and recovery runbooks are proven.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-13 only and report its full commit hash. Do not begin S6-14.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-14

# Tuning freeze, sealed holdout and release rehearsal

| Control | Value |
| --- | --- |
| Build unit | S6-15 — independent evaluation and rollback |
| Run order | Run only after S6-13 is accepted |
| Controlling specification | Sections 26, 32–34 |
| Commit convention | slice-6/s6-14-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-14
BUILD UNIT: S6-15 — independent evaluation and rollback
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 26, 32–34.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Freeze tuning, run the independently controlled sealed evaluation, and prove clean-room deployment, rollback and forward recovery.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Record code/config/test-corpus freeze hashes and prohibit further tuning access before holdout release.

Have the independent evaluation owner release and execute sealed fixtures without exposing them to implementers.

Retain only authorised outcome/evidence and contamination attestations; do not copy sealed cases into ordinary tests.

Build from a clean checkout into fresh staging; apply migrations and exercise A01–A21.

Rehearse feature disablement, worker stop, migration rollback/forward recovery where supported, publication failure and service recovery without corrupting history.

Close failed holdout findings through the governed process; any code/config change requires a new freeze and authorised rerun.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Independent holdout report mapped to laws and acceptance scenarios.

Clean-room build/deploy evidence and smoke/end-to-end results.

Rollback and forward-recovery evidence with data integrity checks.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if implementers can access sealed fixtures before freeze, contamination is suspected, or rollback could erase immutable runs/publications/audit history.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

A19 and A22 pass.

Holdout authorisation is independently evidenced.

Release and recovery paths preserve scope, audit and immutable history.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-14 only and report its full commit hash. Do not begin S6-15.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-15

# Independent audit and defect closure

| Control | Value |
| --- | --- |
| Build unit | S6-16 — final technical and product audit |
| Run order | Run only after S6-14 is accepted |
| Controlling specification | Sections 28–34 and Appendices A–B |
| Commit convention | slice-6/s6-15-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-15
BUILD UNIT: S6-16 — final technical and product audit
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Sections 28–34 and Appendices A–B.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Conduct a requirement-by-requirement independent audit and close every blocker/high defect before CEO handover.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Audit every S6-L law, S6-F frontend requirement, data/API/event contract, permission boundary, state machine and A01–A22 scenario against code and retained evidence.

Audit frontend journeys in browsers and roles; do not accept screenshots as proof of operability.

Audit migrations, rollback, observability, runbooks, privacy minimisation, sensitive evidence separation and downstream publication contract.

Remove dead flags, temporary bypasses, production mocks, TODOs that hide scope, and obsolete compatibility paths introduced by the slice.

Resolve all blocker/high defects; classify any lower defect with owner, impact and approved disposition.

Prepare concise CEO ratification and operator handover package.

### Frontend obligations

Perform an end-to-end experience review for Event Operations, Protocol/VIP, Accessibility, Security, Executive and authorised client roles.

Confirm a user can understand current context, readiness, infeasibility, trade-offs, edits, approval and publication without engineering assistance.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Fresh full test suite, build, migration and production-like smoke run.

Secret/PII scan and dependency/security audit.

Traceability evidence coverage check with no orphan requirement.

Independent browser and accessibility revalidation.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop and do not claim completion while any blocker/high defect, unexplained test failure, missing evidence, unratified material decision or acceptance gap remains.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

All A01–A22 pass independently.

All laws and frontend requirements have implementation plus test/evidence anchors.

Items brought forward are NONE unless explicitly accepted outside Slice 6 without weakening its exit gate.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-15 only and report its full commit hash. Do not begin S6-16.

End the completion report with exactly: This report is a claim awaiting independent verification.

PROMPT S6-16

# Slice 6 exit commit and handover

| Control | Value |
| --- | --- |
| Build unit | Exit gate — controlled release boundary |
| Run order | Run only after S6-15 is accepted |
| Controlling specification | Section 34 |
| Commit convention | slice-6/s6-16-<short-description> |

## Paste into Cursor

You are implementing Maison Doclar Event Intelligence System — Slice 6: Seating Allocation.

PROMPT ID: S6-16
BUILD UNIT: Exit gate — controlled release boundary
LAST_ACCEPTED_COMMIT: <replace with the accepted commit hash from the preceding prompt, or NONE for S6-00>

Read before changing code:
1. The ratified Canonical Build Blueprint.
2. Slice 6 Implementation Specification and Build Plan v1.0, especially Section 34.
3. The repository AGENTS.md/CURSOR rules, architecture decision records, current-state report and build ledger.
4. The preceding prompt completion report and all items brought forward.

Treat those documents as binding. If they conflict, stop and report the exact conflict; do not invent a compromise.

### Objective

Create the final, reproducible Slice 6 exit record and hand the accepted seating publication contract to Slice 7 without beginning Slice 7 implementation.

### Mandatory product laws

All records and requests derive trusted server-side scope through Organisation -> Client -> Event; never trust client-supplied scope alone.

Published Slice 5 layout is read-only spatial truth. Slice 6 may bind to it but must not mutate geometry, tables, seats, zones or capacities.

Hard constraints are never silently relaxed. If they cannot be satisfied, return a visible, evidenced infeasible or unseated outcome.

Weighted constraints are preferences, not promises; their weights, versions and trade-offs must be explainable.

Every solver run is immutable and reproducible from input hash, configuration hash, solver version and deterministic seed.

The solver is stateless and receives only opaque guest tokens and coded attributes—never names, contact data, free-text narratives or unnecessary sensitive data.

Manual decisions retain actor, authority, rationale, before/after state, validation result and approval impact.

The solver and AI may recommend; only an authorised human may approve or publish.

Published seating is immutable. Correction creates a superseding publication while preserving history.

Default-deny authorisation applies at UI, route/action, service and repository boundaries. Sensitive evidence is separated from ordinary operational views.

Sensitive mutations are validated, concurrency-safe, idempotent where retryable and fully audited. Never log secrets or complete sensitive payloads.

Frontend and backend are one deliverable. Do not defer user states, accessibility, responsiveness, or browser validation.

### Required work

Confirm the independent audit commit is the working baseline and the tree is clean.

Produce final current-state report, build ledger, ADR index, migration manifest, API/event/schema versions, feature-flag/release instructions, runbooks, benchmark/holdout evidence index and rollback guide.

Record the exact current downstream seating publication contract and consumer expectations for Slice 7.

Create the Slice 6 release tag/version according to repository convention and final focused exit commit if documentation changes are required.

State explicitly what Slice 7 may consume and what remains prohibited/private.

### Explicit exclusions

Do not implement Slice 7 credential, QR, access-card or admission logic, or Slice 8 check-in/EDR workflows.

Do not redesign the ratified architecture, replace established framework choices, or introduce a new deployable without an accepted ADR.

Do not weaken existing scope, permission, audit, concurrency, privacy, accessibility or quality controls to make this prompt pass.

Do not modify unrelated code, rename broad surfaces, perform opportunistic refactors, or start the next prompt.

### Verification required

Verify every documentation link/command and clean-checkout reproducibility.

Run final targeted smoke and contract tests after documentation/version changes.

Confirm no Slice 7 credential/check-in code was added.

Run the repository-standard format, lint, typecheck, unit, integration and affected end-to-end suites. Report every exact command and result; do not say “tests pass” without evidence.

Run secret/token/PII scans over changed code, fixtures, logs and snapshots. Confirm no prohibited solver fields or sensitive reason text leaked.

Where UI changes exist, validate real interactions—not screenshots only—at 360px, 768px and 1280px, including keyboard-only use and the named loading/empty/denied/error/stale/offline/success states.

### Stop conditions

Stop if the tree is dirty, evidence points to superseded commits, any A01–A22 result is missing, or the downstream contract is not versioned and permissioned.

Stop if the working tree contains overlapping user changes, the preceding accepted commit is missing, a required dependency is absent, or a binding decision is ambiguous. Preserve evidence and ask for a decision.

### Acceptance gate

Slice 6 exit gate is signed and reproducible.

Solver architecture and sealed holdout authorisation are evidenced.

Final commit/tag, rollback point and Slice 7 handoff are exact.

### Commit and handover

Update the current-state report, build ledger, decision/traceability register and relevant API/schema/UI documentation.

List files changed, migrations added, contracts/events changed, security/privacy impact, exact verification evidence, known limitations and rollback instructions.

State ITEMS BROUGHT FORWARD: NONE, or enumerate each item with owner, reason, impact and target prompt. Never hide unfinished work in prose.

Create one focused commit for S6-16 only and report its full commit hash. Do not begin S6-17.

End the completion report with exactly: This report is a claim awaiting independent verification.

# Independent reviewer checklist

Diff is limited to the prompt scope and based on LAST_ACCEPTED_COMMIT.

Binding laws and explicit exclusions are preserved.

Backend, frontend, permissions, audit, failure states and tests form one complete vertical increment.

No cross-event discovery or mutation is possible.

No names, contact fields, free-text sensitive narratives, secrets or complete sensitive payloads enter solver/logs/snapshots.

Hard constraints and reservations cannot be silently bypassed.

Infeasible and unseated outcomes remain visible and actionable.

Browser evidence covers 360px, 768px and 1280px where the prompt changes UI.

Exact commands/results, changed files, rollback and commit hash are supplied.

The final sentence is the required independent-verification disclaimer.

Final boundary Acceptance of S6-16 authorises planning/execution of Slice 7 only. It does not authorise credential issuance, QR generation, facial recognition or check-in work inside Slice 6.