SLICE 6

# Seating Allocation

Implementation Specification and Build Plan

| Control | Value |
| --- | --- |
| Version | 1.0 — Ratification draft |
| Blueprint scope | Constraints, reservation blocks, solver, review, manual editing, protocol/VIP approval and publication |
| Frontend promise | Constraint workbench, run comparison, explanations, infeasibility, manual edit and approval |
| Entry gate | Ratified Slice 5 acceptance commit and current published layout contract |
| Exit gate | Solver architecture and sealed holdout authorisation accepted; complete Slice 6 evidence passed |
| Boundary | No credentials, QR, access-card generation, check-in, EDR or FaceGate |

Canonical outcome

Maison Doclar can transform a verified guest population and an immutable published layout into an explainable proposed seating plan, preserve every hard rule, compare alternatives, support reasoned human edits, secure the right approvals and publish one immutable event-scoped seating version.

# 1. Purpose and authority

This document is the build authority for Slice 6 of the ratified Maison Doclar Canonical Build Blueprint. It introduces seating intelligence and controlled human judgement on top of Slice 5 spatial truth. The canonical blueprint and intelligence specification remain controlling. Any contradiction is logged and escalated; it is not resolved silently in solver code.

## 1.1 Binding blueprint interpretation

| Blueprint requirement | Binding implementation |
| --- | --- |
| Constraints and reserved blocks | Typed, sourced, versioned rules with hard/weighted semantics, privacy classification and authority. |
| Versioned stateless solver | Each run consumes an immutable, hashed input package and returns an immutable result; no hidden solver memory. |
| Explanations and conflicts | Every placement and infeasible result is understandable to authorized humans. |
| Manual edit with rationale | Human changes are first-class audited decisions and are revalidated; they never silently relax hard rules. |
| Protocol/VIP approval | Sensitive placements require event-configured maker-checker/specialist approval over an exact plan hash. |
| Determinism and 600 guests | Same version/configuration/seed gives the same outcome; the reference 600-guest scenario passes performance and quality gates. |
| Privacy-minimised payload | Solver receives stable IDs and coded operational attributes, not names or narrative sensitive reasons. |
| Sealed holdout authorisation | Independent, untuned cases remain sealed until the formal release evaluation. |

## 1.2 Slice completion rule

Definition of done

Slice 6 is incomplete until code is committed, quality gates pass, staging is verified, browser/device evidence is reviewed, traceability is updated, the sealed evaluation is authorised and an independent acceptance report confirms every criterion.

# 2. Scope and boundaries

| Included capability | Required result |
| --- | --- |
| Input readiness | Guest, RSVP, group, protocol/VIP, accessibility and published-layout facts validated and frozen per run. |
| Constraints | Hard and weighted guest-seat, guest-table, guest-guest, group, zone, accessibility, security and protocol rules. |
| Reservations | Named capacity blocks for groups, hosts, VIPs, contingencies, accessibility and operational holds. |
| Solver | Stateless deterministic feasibility/optimisation service with explicit configuration, seed, timeout and objectives. |
| Run management | Queue, progress, cancellation, immutable inputs/results, comparison and selection. |
| Review/edit | Visual studio, explanations, conflicts, unseated queue, drag/drop and table/list equivalents. |
| Approval/publication | Exact-hash review, specialist gates, immutable current publication and supersession. |
| Intelligence | Explainable risks and recommendations; no autonomous approval or protocol decision. |
| Exports/downstream | Role-scoped operational outputs and stable seating publication contract for later slices. |

## 2.1 Explicit exclusions

Changing venue geometry or published layout objects; corrections return to Slice 5 and create a superseding layout.

Credential, access card or QR generation owned by Slice 7.

Event-day record, arrival and check-in owned by Slice 8.

Live whole-event readiness orchestration owned by Slice 9.

Face recognition owned by Slice 10.

Autonomous adjudication of disputed precedence, sensitive relationships or human dignity.

Guest-facing publication of private constraint reasons.

Boundary law

Slice 6 may assign EventGuest identities only to stable tables/seats from the selected Slice 5 publication. It may never move the spatial object, alter its capacity or mutate the publication.

# 3. Entry gate and dependencies

| Dependency | Required evidence |
| --- | --- |
| Slice 5 publication | Current immutable layout ID/hash, stable zone/table/seat IDs, capacities, usability and restricted attributes. |
| EventGuest/RSVP | Stable event identity, attendance status, party/group links and freshness; no duplicate operational guest. |
| Protocol/VIP | Verified rank/role, applicable authority and privacy-safe operational requirements; disputed facts remain unresolved. |
| Accessibility/service | Approved operational needs and seat/table compatibility facts; sensitive diagnosis is not required. |
| Permissions/audit | Server-side capabilities, event isolation, field masking, approval and immutable audit already accepted. |
| Jobs/observability | Durable queue, idempotency, cancellation, progress and tracing available for solver runs. |
| Frontend | Event shell, published layout viewer, design system and browser/device baseline accepted. |
| Repository | Clean tree at the ratified Slice 5 exit commit; complete prior-slice suite green. |

## 3.1 Stop conditions

No current published layout or layout identifiers are unstable.

Guest duplicates, unverified critical status or contradictory attendance state make the input unsafe.

The system cannot keep sensitive constraint reasons out of the solver and ordinary UI.

Solver technology cannot meet deterministic, stateless or licence/security requirements.

A protocol rule would need to be invented rather than supplied and approved.

# 4. Product laws and invariants

| ID | Invariant | Enforcement |
| --- | --- | --- |
| S6-L01 | Published layout is read-only spatial truth. | Foreign-key/hash binding; no geometry mutation path. |
| S6-L02 | Every seating record belongs to one event. | event_id, tenant guard, row policy and isolation tests. |
| S6-L03 | Hard constraints are never silently relaxed. | Solver rejects/returns infeasible; manual edits revalidate. |
| S6-L04 | Soft constraints are weighted preferences, not promises. | Versioned objective configuration and explanation. |
| S6-L05 | Every run is immutable and reproducible. | Input/config/solver hashes, seed, version and result retained. |
| S6-L06 | Solver is stateless. | Complete input package per run; no hidden cross-run memory. |
| S6-L07 | Names and sensitive narratives do not enter the solver. | Tokenised IDs and coded attributes; payload audit. |
| S6-L08 | Manual decisions retain rationale and authority. | Override ledger, actor, reason, before/after and validation. |
| S6-L09 | AI/solver recommends; authorized humans approve. | No solver endpoint can publish or approve. |
| S6-L10 | Published seating is immutable. | Correction creates a superseding publication. |
| S6-L11 | Unseated is a valid explicit outcome. | Never force an unsafe or rule-breaking placement. |
| S6-L12 | Sealed holdouts are inaccessible during tuning. | Separate fixtures/permissions and independent release owner. |

# 5. Users, decisions and approval boundaries

| Role | Decisions | Default capabilities |
| --- | --- | --- |
| Seating Lead | Constraints, reservations, solver runs, review and proposed manual changes. | Draft/edit/run/compare; request approval. |
| Protocol Lead | Precedence, formal rank, co-honouring and dignitary placement. | View coded reasons; approve protocol-sensitive placements. |
| VIP/Guest Experience Lead | VIP journey, comfort, relationship and dignity requirements. | Review restricted guest subset; approve within domain. |
| Accessibility Lead | Accessible seating and route compatibility. | Manage operational access requirements; approve affected placements. |
| Security Lead | Protected zones, separation and sensitive access. | Manage/approve security constraints; restricted visibility. |
| Event Director | Accept residual trade-offs and publish. | Final approval/publication when gates pass. |
| Operations Viewer | Consume published plan needed for role. | Permission-minimised view/export. |
| System Admin | Technical configuration/support. | No operational approval by default; support access audited. |

## 5.1 Consequential decision rules

The plan author cannot self-approve where maker-checker is enabled.

A material edit revokes approval. Materiality includes assignment, unseated state, reserved block, hard/soft constraint, weight/objective, selected layout publication or sensitive explanation change.

Each specialist approves only their authority domain; the Event Director cannot silently replace a required specialist decision.

Emergency change is time-bound, reasoned, revalidated and followed by a superseding publication or rollback.

# 6. Domain architecture

| Component | Responsibility | Must not do |
| --- | --- | --- |
| Input Builder | Resolve and minimise exact run inputs from authoritative read contracts. | Mutate source guest/layout records. |
| Constraint Service | Version, validate, authorize and explain typed rules. | Store sensitive narrative in general payloads. |
| Reservation Service | Control capacity blocks and release rules. | Create capacity beyond the published layout. |
| Solver Gateway | Validate request, enqueue run, enforce version/timeout and map result. | Contain hidden mutable state or publication logic. |
| Stateless Solver | Feasibility and optimization over tokenised inputs. | Access database, guest names, network or credentials. |
| Run Repository | Immutable input/output/config/evidence and progress. | Overwrite prior results. |
| Review Service | Comparisons, explanations, manual edits and validation. | Relax hard rules silently. |
| Approval/Publication | Exact-plan decisions and immutable release. | Publish stale inputs or unapproved plan. |
| Seating Intelligence | Explain risk, conflict and alternatives. | Make final protocol or dignity decisions. |
| Frontend Studio | Constraint, run, visual review and approval workflows. | Enforce security only in the browser. |

## 6.1 Deployment recommendation

Use a stateless solver boundary with a versioned contract. It may initially run as an isolated worker in the existing deployable if the runtime and performance gates pass. Extract it to a separately deployed service only when profiling, scaling or language/library requirements justify the operational cost. The contract, privacy boundary and deterministic tests remain identical either way.

# 7. Canonical data model

| Entity | Purpose | Key relationships |
| --- | --- | --- |
| SeatingPlan | Stable event-scoped aggregate and lifecycle. | Binds selected LayoutPublication and current draft version. |
| SeatingPlanVersion | Immutable working checkpoint/content hash. | Contains constraints, blocks, assignments and source versions. |
| SeatingConstraint | Hard or weighted relationship/placement rule. | Targets tokenised guests/groups/tables/seats/zones. |
| ConstraintEvidence | Source, authority, verification and private rationale reference. | Permission-separated from solver-safe rule. |
| ReservationBlock | Reserved table/seat/zone capacity. | Beneficiary group/purpose, release condition and owner. |
| SolverConfiguration | Versioned objectives, weights, tie-breakers, limits and seed policy. | Referenced by AllocationRun. |
| AllocationRun | Immutable input/config/solver hash, state, metrics and result. | Belongs to SeatingPlanVersion. |
| AllocationRunAssignment | Proposed guest-token to table/seat placement. | Includes score/explanation codes. |
| InfeasibilityReport | Unsatisfied hard rules and minimal conflict evidence. | Bound to exact run input hash. |
| SeatAssignment | Current reviewed proposed/approved assignment. | EventGuest plus stable layout table/seat IDs. |
| ManualPlacementDecision | Human change with reason, authority and validation. | Before/after assignment and superseded run basis. |
| SeatingApproval | Decision by authority over exact seating hash. | Domain, actor, decision, comment and time. |
| SeatingPublication | Immutable published assignments/version. | Sequence, supersession and downstream checksum. |
| SeatingFinding | Conflict, warning or recommendation. | Rule/version, affected tokens, evidence and resolution. |
| HoldoutEvaluation | Sealed test authorisation and result summary. | Independent owner; no tuning access. |

# 8. Required fields and semantics

| Model | Required fields |
| --- | --- |
| SeatingPlan | id, tenant_id, event_id, layout_publication_id/hash, name, status, current_version, created_by/at. |
| Constraint | id, event_id, plan_version_id, type, strength, weight?, subject/object token/type, parameters, source_state, privacy_tier, owner, status, version. |
| ReservationBlock | id, event_id, plan_version_id, scope_type/id, capacity/seat IDs, purpose_code, beneficiary_token?, priority, release_rule/time, owner, status. |
| SolverConfiguration | id/version, objective order, weights, deterministic seed policy, timeout, max alternatives, solver engine/version, approved_by/at. |
| AllocationRun | id, event_id, plan_version_id, status, input_hash, configuration_hash, solver_version, seed, queued/started/completed times, metrics, failure_code. |
| RunAssignment | run_id, guest_token, table_id, seat_id?, objective contributions, explanation_codes, locked/provisional. |
| Infeasibility | run_id, hard_constraint_ids/codes, affected tokens, conflict set, evidence summary, suggested human actions; no private narratives. |
| SeatAssignment | id, event_id, plan_version_id, event_guest_id, table_id, seat_id?, state, origin(run/manual), reason_code, version. |
| ManualDecision | id, event_id, assignment_id, before/after, rationale_code, restricted_note_ref?, actor/role, validation_hash, created_at. |
| Approval | id, event_id, plan_version_id/hash, authority_domain, decision, actor/role, comment_ref?, decided_at, revoked_at?. |
| Publication | id, event_id, plan_version_id, layout_publication_id, number, content_hash, published_by/at, supersedes_id?, status. |
| Finding | id, event_id, plan_version/hash, rule_id/version, severity, affected IDs/tokens, explanation, owner, status, resolution. |

# 9. Constraint model

Constraints are typed operational instructions, not free-text prompts. Each retains source, authority and privacy tier. The solver-safe representation uses opaque tokens and enumerated parameters; sensitive rationale remains in a separately permissioned evidence record.

| Family | Examples | Default strength |
| --- | --- | --- |
| Eligibility | Guest must be attending; seat/table/zone must be usable. | Hard. |
| Capacity/uniqueness | One placement per guest; no seat/table capacity exceeded. | Hard. |
| Accessibility | Wheelchair space, route compatibility, companion proximity, hearing/sightline needs. | Hard when approved as required; otherwise explicit weighted preference. |
| Security/access | Allowed/prohibited zone, separation, protected table, escort implications. | Hard when issued by authorized Security Lead. |
| Protocol/precedence | Head table, rank ordering, spouse/representative relation, host proximity. | Hard or high weight only when applicable authority verifies. |
| Together | Household/party/group seated together or within distance. | Hard or weighted by event policy. |
| Apart | Guests/groups not same table, zone or proximity band. | Hard when safety/security; otherwise privacy-restricted weight. |
| Table suitability | Language, age band, affiliation, interest, service tier or dietary-service grouping. | Weighted unless an approved operational necessity makes it hard. |
| Reservation | Capacity held for group/purpose until release condition. | Hard while active. |
| Stability | Minimise movement from a selected approved baseline. | Weighted; never overrides hard rules. |

## 9.1 Rule quality gates

Every hard rule has named authority, applicable scope and verification state.

Unknown or disputed information cannot silently become a hard constraint.

Weights are versioned and explained in business terms; arbitrary magic numbers are rejected.

Constraint cycles and direct contradictions surface before a run.

Sensitive constraint existence and rationale are shown only to authorized roles.

The guest-facing or ordinary operational output never exposes “avoid”, medical, political, religious, family or relationship rationale.

# 10. Reservation blocks

| Type | Use | Controls |
| --- | --- | --- |
| Seat lock | Reserve exact seat for host/principal/accessibility need. | Stable seat ID, authority, beneficiary token and release rule. |
| Table block | Reserve all/part of table capacity. | Count or exact seats; cannot exceed layout capacity. |
| Zone block | Hold capacity within a zone for a group/purpose. | Eligibility and capacity proof. |
| Floating contingency | Keep N unassigned places for late/operational changes. | Owner, priority and release time/approval. |
| Group block | Protect co-location capacity before named assignments. | Group token and hard/weighted together rule. |
| Protocol hold | Capacity pending final verified dignitary instruction. | Expiry/escalation and Protocol authority. |
| Accessibility hold | Retain compatible locations until needs are resolved. | Accessibility authority and privacy-minimised reason code. |

A block consumes available capacity immediately while active.

Release is explicit, scheduled or approval-driven and always audited.

The solver distinguishes reserved-but-empty from genuinely available capacity.

A manual placement into a protected block requires the correct authority and never occurs through drag/drop alone.

# 11. Solver input contract and privacy boundary

| Input section | Minimum solver-safe content |
| --- | --- |
| Run identity | run_id, event token, input schema version, configuration ID/hash, solver version and deterministic seed. |
| Layout | Publication token/hash; stable zone/table/seat tokens; usable state; capacities and coded compatibility attributes. |
| Guests | Opaque guest token; attendance eligibility; group tokens; coded operational attributes and priority classes. |
| Constraints | Typed strength/weight/subject/object/parameters; source state and authority validity only. |
| Reservations | Active block tokens, capacity/seat scope, beneficiary/group token and priority/release state. |
| Baseline | Optional prior assignment tokens and stability weight. |
| Objectives | Ordered/versioned objective set, weights, tolerances, timeout and alternative count. |
| Integrity | Source version IDs, freshness timestamps and whole-input canonical hash. |

## 11.1 Prohibited solver payload

Guest name, phone, email, address, free-text biography or photograph.

Medical diagnosis, religion, political view, family conflict narrative or private correspondence.

Unbounded arbitrary code, SQL, user-supplied formulas or natural-language instructions.

Credentials, production secrets or network locations.

# 12. Solver behaviour and objectives

The solver operates in two phases: prove feasibility against all hard constraints, then optimise weighted objectives. If infeasible, it returns evidence; it never silently converts a hard rule into a preference.

| Objective order | Purpose | Example measure |
| --- | --- | --- |
| 1 Hard feasibility | Satisfy eligibility, uniqueness, capacity and every authorized hard rule. | Zero hard violations. |
| 2 Dignity/safety/access | Maximise satisfaction of highest-priority approved requirements. | Weighted unmet priority by domain. |
| 3 Group integrity | Keep parties/groups together or nearby according to policy. | Splits and distance penalties. |
| 4 Protocol/VIP quality | Meet verified placement and proximity expectations. | Ranked preference penalty. |
| 5 Experience compatibility | Improve table balance and useful affinities without sensitive profiling. | Versioned diversity/compatibility score. |
| 6 Stability | Minimise disruptive movement from selected baseline. | Moved guests and weighted distance. |
| 7 Capacity efficiency | Use space sensibly and preserve configured contingency. | Fragmentation/unused-seat penalty. |
| 8 Deterministic tie-break | Choose one stable result among equivalent optima. | Opaque stable-token order/seed rule. |

## 12.1 Determinism contract

Same canonical input, configuration, solver version, platform profile and seed must return the same feasibility state, objective vector and assignments.

Non-deterministic parallelism is disabled or constrained for acceptance runs.

Any solver/library/version change creates a new configuration/evaluation cycle and cannot reinterpret historical runs.

Result ordering and hashes are canonical.

# 13. Infeasibility and relaxation workflow

| Stage | System behaviour | Human authority |
| --- | --- | --- |
| Pre-run validation | Find direct contradictions, missing capacity, invalid targets and stale inputs. | Constraint owners correct/verify. |
| Feasibility failure | Return conflicting hard rules and affected opaque tokens; preserve exact evidence. | Authorized reviewers inspect private context separately. |
| Alternative analysis | Propose candidate rule corrections, additional capacity or unseated outcome. | System labels suggestions; never changes rules. |
| Rule change | Create a new constraint version with authority/reason; old run remains immutable. | Only owner/authorized specialist. |
| Re-run | Create new immutable input hash and run. | Seating Lead initiates. |
| Escalation | Route unresolved protocol/security/accessibility conflict to named authority. | Authority decides; AI has no authority. |

Impossible-case law

A truthful infeasible result is a successful system outcome. Forcing every guest into a seat is not success if doing so breaches capacity, safety, accessibility, security, protocol or verified human instruction.

# 14. Run lifecycle, concurrency and cancellation

| State | Meaning |
| --- | --- |
| draft_input | Input assembled but not frozen. |
| invalid | Blocking input validation failed. |
| queued | Immutable package accepted by durable queue. |
| running | Solver worker owns lease and heartbeat. |
| succeeded | Feasible result and metrics persisted. |
| infeasible | No solution under all hard constraints; report persisted. |
| failed | Technical failure with stable classification. |
| cancel_requested | Cancellation recorded; worker must stop safely. |
| cancelled | No result selected; partial output not authoritative. |
| superseded | Newer source/version makes run unsuitable for approval. |

Queue and claim are idempotent; duplicate jobs cannot create duplicate authoritative results.

Timeout and memory limits are configuration, not hidden defaults.

Progress reports phases and counts without leaking sensitive inputs.

Source changes do not mutate a run; they mark its review applicability stale/superseded.

# 15. Review, manual editing and revalidation

| Action | Required behaviour |
| --- | --- |
| Select run | Copy selected immutable proposal into a new reviewed plan version. |
| Move guest | Validate target availability and all hard rules before commit; collect rationale when material. |
| Swap guests | Atomic two-assignment command; show resulting hard/soft effects before confirmation. |
| Unseat/reseat | Explicit queue state and reason; never delete the guest. |
| Lock assignment | Create reviewed plan constraint/lock with owner and purpose. |
| Bulk place | Preview exact guests/targets/conflicts; atomic or clearly partial according to command contract. |
| Override warning | Require authority, reason and affected rule evidence; hard rules remain non-bypassable except governed source-rule change. |
| Refresh inputs | Show source diff; create new plan version/run rather than mutating history. |
| Undo/redo | Operate on current reviewed draft with inverse audited commands; not on publications. |

## 15.1 Explanation requirements

Show why a guest was placed here using safe reason codes and objective contributions.

Show which alternatives were considered only where technically supportable; do not fabricate counterfactuals.

Explain which hard rules prevented a move and which weighted preferences would worsen/improve.

Translate score changes into plain operational meaning; never expose an unexplained single “AI score”.

# 16. State machines and stale-input policy

| Aggregate | Lifecycle | Material invalidation triggers |
| --- | --- | --- |
| SeatingPlan | draft → validating → ready_for_approval → approved → published → superseded/archived | Selected layout, guest eligibility, constraints, blocks, configuration or assignments. |
| PlanVersion | working → frozen_for_run/review → selected → superseded | Any accepted edit creates/increments a version; frozen state immutable. |
| Constraint | draft → verified → active → superseded/retired/disputed | Source change, authority revocation or applicability change. |
| Approval | requested → approved/rejected → revoked | Any plan-hash change or stale critical input. |
| Publication | current → superseded/withdrawn | New publication or privileged withdrawal. |

## 16.1 Source drift

RSVP/attendance change: identify added/removed/status-changed guests and affected capacity; require refresh before approval according to freshness policy.

Layout supersession: block publication until mapped to current layout or explicit event authority confirms the older layout remains operationally current.

Constraint/evidence change: mark affected run/plan stale; show exact change and required authority.

Manual correction never rewrites prior run inputs or published seating.

# 17. API and event contracts

| Area | Representative operations |
| --- | --- |
| Plans | List/create/detail/archive; select layout publication; hydrate current version. |
| Input readiness | Preview guests/layout/facts; validate; explain exclusions/staleness; freeze version. |
| Constraints | List/create/version/verify/dispute/retire; permissioned evidence access. |
| Reservations | Create/update/release/list with capacity impact and authority. |
| Configurations | List/version/approve solver objectives, weights, engine and limits. |
| Runs | Validate/enqueue/progress/cancel/result/infeasibility/metrics; idempotent. |
| Comparison | Compare run objective vector, placements, unseated, conflicts and stability. |
| Review commands | Move/swap/unseat/reseat/lock/bulk/undo/redo with expected plan version. |
| Findings | List/acknowledge/resolve/escalate with privacy filters. |
| Approval | Submit, specialist decisions, approve/reject/revoke and evidence. |
| Publication | Publish/current/history/supersede/withdraw and downstream projection. |
| Exports | Role-scoped seating charts, table lists, escort/host lists and change summaries. |

## 17.1 Events

SeatingInputFrozen, AllocationRunQueued/Started/Succeeded/Infeasible/Failed/Cancelled.

SeatingPlanChanged, SeatingFindingRaised/Resolved, SeatingApprovalRequested/Decided/Revoked.

SeatingPublished/Superseded/Withdrawn and SeatingSourceBecameStale.

Events are idempotent, event-scoped, privacy-minimised and outbox-backed.

# 18. Frontend information architecture

| Screen / surface | Primary job | Critical states |
| --- | --- | --- |
| Seating overview | Understand readiness, latest run, approvals and publication. | No plan/layout, stale sources, blocked, approved, published. |
| Input readiness | Validate guests, layout, groups and critical facts. | Unknown, excluded, duplicate, stale, permission-masked. |
| Constraint workbench | Create/review/verify constraints safely. | Draft, contradictory, disputed, sensitive, unauthorized. |
| Reservation planner | Create and release held capacity. | Over-capacity, expiring, released, protected. |
| Solver configuration | Review approved objectives and limits. | Read-only default, changed version, approval required. |
| Run launcher | Freeze inputs, validate and start. | Invalid, queued, running, timeout, cancelled. |
| Run monitor | Track progress without false precision. | Running, stalled, failed, infeasible, succeeded. |
| Infeasibility workspace | Understand conflicting hard rules and actions. | Permission-masked reasons, escalation, re-run. |
| Run comparison | Compare alternatives and movement. | No baseline, equivalent, trade-offs, filter. |
| Seating studio | Review and edit assignments on published layout. | Loading, stale, conflict, read-only, saving. |
| Guest/unseated queue | Find and place unresolved guests. | Unseated, excluded, held, missing facts. |
| Table inspector | Review capacity, composition and constraints. | Full, reserved, warning, restricted details. |
| Guest placement drawer | See safe operational needs and placement explanation. | Sensitive fields masked; missing/disputed facts. |
| Findings centre | Resolve conflicts and recommendations. | Blocking, warning, acknowledged, escalated. |
| Change review | Review manual moves and rationales. | Unexplained, invalid, material, approved. |
| Approval workspace | Make domain/final decisions. | Specialist missing, stale, reject/comment. |
| Published seating viewer | Consume immutable current plan. | Current, superseded, withdrawn, role-limited. |
| Exports/briefs | Generate role-specific operational lists. | Generating, masked, failure, audit. |

# 19. Seating studio interaction specification

## 19.1 Desktop composition

Top bar: event/plan/publication identity, source freshness, save state, undo/redo, validate, run/compare, submit/publish.

Left panel: guest/unseated queue, filters, groups, locks and reservation status.

Centre: read-only Slice 5 layout with assignment overlay, capacity, selection and safe validation markers.

Right panel: guest/table/seat inspector, explanations, constraints and authorized sensitive evidence.

Bottom/status region: seated/unseated counts, capacity, hard conflicts, warnings, selected run/version and pending commands.

## 19.2 Core interactions

| Action | Required behaviour |
| --- | --- |
| Place | Drag/drop or choose target through form; preview hard/soft impact before commit. |
| Swap | Select two guests; atomic preview and commit with rationale when required. |
| Unseat | Move to explicit queue with reason and owner; preserve history. |
| Lock | Create assignment lock through authorized command; show scope and release. |
| Filter/search | By safe name/search permission, group, table, zone, status, finding and approval domain. |
| Explain | Open plain-language placement rationale and constraints; mask private reasons by role. |
| Compare | Overlay moved/unchanged/unseated and show objective trade-offs. |
| Validate | Incremental after edit; full before approval; stale state prominent. |
| Navigate | Guest/table lists and keyboard commands provide full non-drag workflow. |

# 20. Frontend functional and responsive requirements

| ID | Requirement | Acceptance |
| --- | --- | --- |
| S6-F01 | Event, layout publication and seating version remain visible. | No ambiguous plan context or cross-event cached selection. |
| S6-F02 | Hard and weighted rules are visually distinct. | Colour plus label/icon/text; never score alone. |
| S6-F03 | Every manual change previews consequence. | Target capacity, hard conflicts, preference delta and approval impact shown. |
| S6-F04 | Sensitive reasons are permission-minimised. | Ordinary users see action needed, not private rationale. |
| S6-F05 | Solver progress is honest. | Queued/running/stalled/timeout/cancelled states and retry actions. |
| S6-F06 | Infeasible is actionable. | Conflict set, affected items, authority and next actions visible. |
| S6-F07 | Autosave/recovery protects judgement work. | Pending/saved/offline/conflict states; no silent loss. |
| S6-F08 | Approval shows material diff. | Assignments, unseated, constraints, weights and source changes. |
| S6-F09 | Published view is operationally clear. | Current/superseded/withdrawn and generated time prominent. |
| S6-F10 | All canvas operations have list/form equivalents. | Keyboard and assistive users complete core review/edit flow. |

## 20.1 Device behaviour

Desktop supports complete configuration, run analysis and precision editing.

Tablet supports complete review, practical placement/editing, findings and approval with touch-safe controls.

Mobile supports overview, guest/table lookup, findings, change review, approval and published operational viewing; bulk configuration and complex comparison may be read-only with a clear notice.

Event switching clears unsafe cached plan/run/guest state on every device.

# 21. Accessibility requirements

WCAG 2.2 AA target for all Slice 6 surfaces.

Seating overlay has a semantic guest/table/seat navigator and list/form placement workflow.

Keyboard user can search, select, place, swap, unseat, lock, validate, compare and inspect without drag/drop.

Focus returns predictably after dialogs and validation jumps; live solver status is announced without noise.

Hard conflict, warning, lock, movement and stale state use labels/icons/text as well as colour.

Tables/charts have textual equivalents; score differences include plain meaning.

Screen-reader labels describe guest display identity only where the role may view it and never leak restricted reasons.

200%/400% zoom, reflow, touch targets, reduced motion, contrast and error identification are tested.

# 22. Seating intelligence outputs

| Signal | System output | Authority boundary |
| --- | --- | --- |
| Input incompleteness | Guests/constraints lacking verified facts and resulting run risk. | Owner verifies; system does not infer. |
| Capacity pressure | Shortfall/headroom after blocks and unusable seats. | Event Director resolves capacity/invitation plan. |
| Group fragmentation | Parties/groups split and alternatives/trade-offs. | Seating Lead decides within policy. |
| Protocol conflict | Competing verified placement rules. | Protocol Lead/defined huddle decides. |
| Accessibility conflict | No compatible placement under current layout/blocks. | Accessibility Lead plus venue/layout owners. |
| Sensitive adjacency risk | Coded warning with restricted evidence access. | Authorized VIP/Security/Protocol reviewer. |
| Instability | Material movement from selected baseline/publication. | Approver weighs disruption. |
| Unseated risk | Guests still unresolved, priority and reason category. | Named owner and deadline. |
| Run quality | Objective vector, hard violations, runtime and change from baseline. | Human selects; score does not approve. |
| Stale plan | Source versions changed after run/review. | Publication blocked per freshness policy. |

## 22.1 AI boundary

Human judgement

No AI-generated protocol, precedence or seating recommendation may reach a live event until the intelligence specification’s shadow-mode evaluation gate is satisfied. Until then, AI may organise evidence and draft clearly labelled options, while the solver remains deterministic rule execution and authorized humans derive/approve consequential decisions.

# 23. Security, privacy and audit

Server-side tenant/event authorization on every constraint, assignment, run, explanation, approval, publication and export.

Separate solver-safe constraint record from restricted evidence/narrative.

Field-level masking for names, VIP status, relationship, accessibility, security and protocol context.

No sensitive data in solver logs, queue metadata, traces, analytics or generic error payloads.

All assignment views and exports follow least privilege and purpose limitation.

Audit constraint verification/dispute, reservation, run, manual move/swap/unseat/lock, evidence read, approval, publication, supersession and export.

Rate limits and payload ceilings protect run launch, comparison and bulk edits.

Published operational outputs use need-to-know reason codes, never private diagnoses or conflict narratives.

## 23.1 Audit event minimum

| Field | Requirement |
| --- | --- |
| Context | tenant_id, event_id, actor/role, plan/version/run/publication IDs and correlation. |
| Action | Stable action code and affected guest/table/seat tokens/IDs as permitted. |
| Decision | Before/after, rationale code, restricted note reference, authority and approval impact. |
| Integrity | Input/config/solver/plan hashes and source version IDs. |
| Outcome | Success/failure code and safe recovery action; no secrets/private narrative. |
| Time | Server timestamp and event-time display context. |

# 24. Publication and downstream contract

| Publication content | Rule |
| --- | --- |
| Identity | publication_id/number, event_id, plan/version/hash, selected layout publication/hash, published_by/at, supersedes_id. |
| Assignments | Stable EventGuest ID, table ID, optional seat ID, operational status and safe service codes. |
| Unseated/excluded | Explicit state, safe reason category, owner/status where permitted. |
| Locks/blocks | Only operationally necessary active state; sensitive source/rationale remains restricted. |
| Checks | Publication-time validation summary, accepted warnings/authority and source freshness. |
| Integrity | Canonical whole-publication and collection checksums. |
| Immutability | No update/delete; correction creates a higher publication number and supersedes old. |
| Consumers | Slice 7 credentials and Slice 8 EDR/check-in consume through permissioned read models; never draft tables. |

## 24.1 Operational exports

Master seating chart for authorized Seating/Event Director roles.

Table host list and table-level guest list without sensitive reasons.

Escort/VIP list restricted to authorized operational roles.

Accessibility/service list containing only required action, not diagnosis.

Change summary between publications with owner acknowledgement.

Every export identifies event, publication, layout, status, generated time and role scope; draft outputs are watermarked.

# 25. Non-functional requirements

| Area | Acceptance target |
| --- | --- |
| Reference scale | 600 attending guests on an accepted representative layout with realistic groups, constraints and reservations. |
| Run performance | Feasibility/optimisation completes within ratified staging budget; recommended initial target p95 ≤ 60 seconds, with progress and configured timeout. |
| Studio load | 600-guest reviewed plan usable within 3 seconds after data receipt on reference desktop; progressive loading where needed. |
| Interaction | Search/select/place/swap response immediate locally; acknowledged mutation p95 ≤ 500 ms in staging excluding network. |
| Determinism | Repeated accepted runs produce identical feasibility, objective vector, assignments and hashes. |
| Reliability | Idempotent launch/commands/publication; no duplicate assignment or result after retry. |
| Recovery | Run cancellation, worker loss, timeout, reconnect, stale edit and failed publication recover without corrupting history. |
| Observability | Metrics/traces for input build, queue wait, solve phases, infeasibility, commands, stale sources, approval and publication. |
| Data integrity | One assignment per eligible guest; table/seat capacity and uniqueness always enforced. |
| Security | Solver has no database/network/secret access beyond controlled input/output boundary. |

# 26. Evaluation and sealed holdout programme

| Dataset | Purpose | Governance |
| --- | --- | --- |
| Unit/property fixtures | Prove individual constraints, hashing and determinism. | Developer-visible; version controlled. |
| Training/tuning scenarios | Tune weights and diagnose quality on representative synthetic events. | Visible to implementation team; results recorded. |
| Regression suite | Prevent recurrence of accepted defects and edge cases. | Visible after admission; immutable case history. |
| Sealed holdout | Independent assessment of unseen feasible/impossible/privacy/protocol cases. | Encrypted/restricted; released only by Evaluation Owner after tuning freeze. |
| 600-guest benchmark | Prove scale, runtime, memory and operational usability. | Synthetic, repeatable reference hardware/profile. |
| Adversarial privacy set | Detect name/sensitive-field leakage and explanation overexposure. | Security/Data Governance owned. |

## 26.1 Holdout authorisation gate

Freeze solver engine/version, configuration, weights, seed policy and code commit before access.

Evaluation Owner—not the tuning team—authorizes execution and retains case secrecy.

Predefine pass/fail thresholds, rerun policy and what constitutes contamination.

Record exact inputs/results, determinism reruns, privacy inspection and defects.

A failed or contaminated holdout blocks release; fixes require a new version and newly sealed cases or formally controlled retest.

# 27. Build sequence

| WP | Build unit | Exit evidence |
| --- | --- | --- |
| S6-01 | Entry audit, ADR, boundaries, decision/traceability register and feature flag. | Baseline green and architecture accepted. |
| S6-02 | Plan/version, constraint, reservation, run, assignment, approval/publication schema. | Migrations, immutability and event isolation proven. |
| S6-03 | Input-read contracts, minimisation/tokenisation and readiness validation. | Hashed privacy-safe package fixtures. |
| S6-04 | Constraint service, evidence separation and permissions. | Hard/weighted/source/privacy tests. |
| S6-05 | Reservation blocks and capacity impact. | Protected/release/over-capacity scenarios. |
| S6-06 | Stateless solver gateway, configuration, queue and deterministic engine. | Contract, idempotency and determinism proof. |
| S6-07 | Feasibility, objectives, explanations and impossible-case reporting. | Known corpus including infeasible cases. |
| S6-08 | Seating overview, input readiness and constraint/reservation frontend. | Responsive accessible configuration journey. |
| S6-09 | Run launcher, monitor, infeasibility and comparison frontend. | End-to-end run analysis. |
| S6-10 | Review commands, manual decisions, undo/redo and revalidation. | Move/swap/unseat/lock evidence. |
| S6-11 | Seating studio, queue, inspectors and accessibility equivalents. | Complete operator editing journey. |
| S6-12 | Findings, intelligence and source-staleness workflows. | Explainable actionable risk handling. |
| S6-13 | Approval, specialist gates, immutable publication and exports. | Maker-checker and downstream contract. |
| S6-14 | 600-guest performance, reliability, privacy, security and accessibility qualification. | Budgets and adversarial tests pass. |
| S6-15 | Tuning freeze, sealed holdout, clean-room staging and rollback. | Independent evaluation and operational evidence. |
| S6-16 | Independent audit, defect closure, CEO handover and exit commit. | No blocker/high defect; ratification package. |

# 28. Test strategy

| Level | Required coverage |
| --- | --- |
| Domain unit | Constraint semantics, reservations, capacity, state transitions, materiality, hashes and publication. |
| Property-based | Uniqueness, capacity never negative/exceeded, hard rules invariant, tokenisation, deterministic serialization. |
| Solver contract | Feasible/infeasible, deterministic reruns, timeout/cancel, engine/version change and objective lexicography. |
| Database | Constraints, migrations, immutable runs/publications, one current version, optimistic edits and isolation. |
| API integration | Permissions, sensitive masking, idempotency, stale versions, approval invalidation and exports. |
| Component | Workbench, reservations, run states, comparison, studio, queue, explanations, findings and dialogs. |
| End-to-end | Ready inputs → constraints/blocks → run → compare → edit → validate → approve → publish → export/read. |
| Accessibility | Keyboard placement/swap/unseat, focus, names/roles/states, contrast, reflow and screen-reader smoke. |
| Performance | 600-guest reference plus stress cases, run/compare/studio latency, memory and soak. |
| Security/privacy | IDOR, field leakage, payload/log/trace leakage, export masking, solver isolation and restricted evidence. |
| Recovery | Duplicate run, worker loss, timeout, cancellation, stale source, reconnect, failed publication and rollback. |
| Holdout | Independent unseen feasible/impossible/privacy cases after version/configuration freeze. |

# 29. Canonical acceptance scenarios

| ID / scenario | Expected result |
| --- | --- |
| A01 Entry/layout binding | Plan binds one current Slice 5 publication; geometry cannot be edited. |
| A02 Event isolation | Two tenants/events cannot discover or reuse private plans, constraints, runs or exports. |
| A03 Input minimisation | Solver payload contains tokens/codes only; prohibited personal/sensitive fields absent. |
| A04 Constraint contradiction | Direct hard conflict blocks run and identifies authorized owners. |
| A05 Reservations | Blocks consume capacity and release only by configured rule/authority. |
| A06 Feasible deterministic run | Repeated same input/config/version/seed yields identical result/hash. |
| A07 Impossible case | System returns infeasible evidence and never relaxes hard rules. |
| A08 Weighted trade-off | Alternative runs show objective changes in plain operational language. |
| A09 Manual move | Move previews impact, preserves hard rules, stores rationale and revalidates. |
| A10 Swap/unseat/lock | Atomic commands, explicit queue and correct authority/undo behaviour. |
| A11 Sensitive separation | Ordinary user sees action code, authorized specialist sees restricted evidence. |
| A12 Accessibility workflow | Compatible placement requirement and non-drag keyboard workflow pass. |
| A13 Protocol approval | Sensitive placements require Protocol decision over exact plan hash. |
| A14 Source change | RSVP/layout/constraint drift marks run/plan stale and blocks approval as configured. |
| A15 Approval revocation | Material edit after approval revokes it and surfaces exact diff. |
| A16 Publication | One immutable current publication; correction supersedes and preserves history. |
| A17 Downstream read | Stable EventGuest/table/seat mapping is permissioned, hashed and consumable. |
| A18 600 guests | Representative benchmark meets feasibility, quality, latency, memory and studio targets. |
| A19 Sealed holdout | Independent unseen tests execute after freeze with no leakage/contamination. |
| A20 Recovery | Timeout, cancel, worker loss, retry and failed publication preserve history and integrity. |
| A21 Responsive frontend | Desktop full workflow, tablet review/edit and mobile operations/approval pass. |
| A22 Clean room/rollback | Fresh staging build executes A01–A21 and rollback/forward recovery passes. |

# 30. Risks and mitigations

| Risk | Consequence | Mitigation / gate |
| --- | --- | --- |
| Hard-rule relaxation | Unsafe or disrespectful placement. | Invariant, infeasible outcome, source authority and adversarial tests. |
| Opaque score | Humans cannot evaluate trade-offs. | Objective vector, reason codes and plain explanations. |
| Sensitive-data leakage | Privacy/confidentiality harm. | Tokenised payload, evidence separation, masking and log/export tests. |
| Solver non-determinism | Cannot reproduce or audit plan. | Version/seed/platform controls and repeated hash tests. |
| Weight overfitting | Good demos, poor unseen events. | Sealed holdout and independent authorization. |
| Layout drift | Assignments reference obsolete/moved seats. | Publication hash binding and stale-source gate. |
| Manual-edit bypass | Human breaks constraints outside audit. | One command path, preview, rationale and revalidation. |
| Forced placement | System hides genuine impossibility. | Explicit unseated/infeasible states. |
| Frontend overload | Operators cannot use sophisticated engine. | Staged IA, work queues, explanations and usability E2E. |
| Scope drift | Credentials/check-in logic entangles seating. | Stable publication contract and Slice 7+ exclusions. |

# 31. Open decisions requiring ratification

| Decision | Recommended default | Owner / gate |
| --- | --- | --- |
| Solver technology | Constraint programming/optimisation library behind language-neutral stateless contract; decide after licence/performance spike. | CTO before engine implementation. |
| Objective ordering/weights | Lexicographic hard feasibility, then approved domain priorities; no universal hidden score. | CEO/Protocol/Operations before tuning freeze. |
| Timeout/alternatives | Initial 60-second reference target and up to three alternatives; configuration versioned. | CTO/Product before benchmark. |
| Constraint authority matrix | Hard rule only from named domain authority; disputed facts block or remain weighted/unknown. | CEO/Operations before workbench release. |
| Freshness thresholds | Critical layout/attendance/constraint changes block approval; exact windows event-configured. | Operations before approval workflow. |
| Manual rationale taxonomy | Use safe reason codes plus separately restricted note when genuinely necessary. | Data Governance before edit workflow. |
| Cross-event learning | No guest-level cross-event optimisation; only approved anonymised patterns in Slice 11. | CEO/Data Governance. |
| Holdout owner/custody | Independent evaluator controls encrypted fixtures and release. | CEO/CTO before tuning starts. |
| Performance hardware | Define representative cloud worker and planner desktop/tablet. | CTO before performance acceptance. |
| Publication change window | Event-specific freeze and emergency authority, not a universal hardcoded time. | Event Director policy before release. |

# 32. Migration, release and rollback

## 32.1 Migration

Additive schema first; no backfill invents constraints or assignments.

Historical Slice 5 publications remain untouched.

Run migrations on clean, representative and rollback/forward-recovery databases.

Synthetic seating fixtures only in development/test.

## 32.2 Release controls

Tenant/event feature flag for seating routes.

Independent kill switches for run launch, manual edits, publication and exports.

Solver worker may be disabled while current published seating remains readable.

Only the accepted solver/configuration version may create approval-eligible runs.

## 32.3 Rollback

Pause new runs/edits/publications; preserve immutable plans, results and publications.

Revert application/worker version while keeping schema/data compatible.

Do not destructive-down-migrate accepted seating history.

Verify Slices 1–5 and current read-only publication remain healthy; document forward-fix route.

# 33. Required implementation evidence

Solver ADR, licence/security decision and deployable-boundary rationale.

Schema/migrations, entity map and tenant/event isolation evidence.

Input minimisation/tokenisation contract and prohibited-field inspection.

Constraint catalogue, authority/privacy matrix and source/version rules.

Solver configuration, determinism, infeasible cases and objective-explanation evidence.

Complete frontend route/screen inventory with desktop/tablet/mobile and accessibility evidence.

600-guest benchmark, stress/soak, cancellation/recovery and resource results.

Approval/publication/downstream contract and immutable hash evidence.

Security/privacy audit including logs, queues, traces, errors and exports.

Tuning freeze record, sealed holdout custody/authorisation/result.

Clean-room staging, flags, telemetry, rollback and forward recovery.

Independent acceptance, defect closure, operator/admin guides and CEO demo script.

# 34. Slice 6 exit gate

| Gate | Pass condition |
| --- | --- |
| Scope | All included seating capability complete; no credentials/check-in or later-slice logic. |
| Architecture | Stateless solver boundary, immutable runs and stable publications accepted. |
| Data | Constraints, reservations, assignments, decisions and approvals event-safe and auditable. |
| Hard rules | No silent relaxation; impossible case and unseated outcome proven. |
| Privacy | Minimised solver payload and role-scoped UI/exports/logs proven. |
| Frontend | All 18 surfaces/states usable, responsive and accessible. |
| Human control | Manual rationale, specialist approval and revocation gates proven. |
| Determinism | Same input/config/version/seed reproduces exact result/hash. |
| Scale | 600-guest benchmark and reliability budgets pass. |
| Evaluation | Tuning frozen; sealed holdout independently authorised and passed. |
| Operations | Monitoring, runbooks, flags, clean-room staging and rollback complete. |
| Ratification | Independent report accepted and one Slice 6 exit commit recorded. |

Next-slice handoff

Slice 7 begins only from the ratified Slice 6 exit commit. It consumes the current immutable seating publication and guest/event permission contracts to issue credentials and QR artifacts; it does not reinterpret seating decisions.

# Appendix A — Downstream seating publication contract

| Field group | Minimum content | Guarantee |
| --- | --- | --- |
| Identity | publication/event/plan/version/hash, selected layout publication/hash, number and supersession. | Immutable and uniquely current/superseded. |
| Assignment | EventGuest ID, table ID, optional seat ID, state and permitted operational codes. | Stable within publication; one placement per guest. |
| Table/seat reference | Stable Slice 5 IDs and labels/read metadata. | No spatial mutation or copied geometry truth. |
| Exceptions | Unseated/excluded state and privacy-safe category/owner where allowed. | No sensitive narrative. |
| Approvals | Required domain decisions and final publication authority/time. | Bound to exact content hash. |
| Validation | Hard-violation count zero, warnings/accepted decisions and source freshness. | Historical evidence immutable. |
| Checksums | Whole publication and assignment collection. | Consumers detect change/cache safely. |

# Appendix B — Traceability anchors

| Source anchor | Slice 6 response |
| --- | --- |
| Blueprint §6.4 Venue and seating | Implements SeatingConstraint, ReservationBlock, AllocationRun, SeatAssignment and SeatingPublication; consumes Venue/Layout/Zone/Table/Seat. |
| Blueprint §10.11 Seating studio | Implements constraints, blocks, solver runs, explanations, conflicts, approved placements, comparison, manual edit and publication. |
| Blueprint Slice 6 row | Implements determinism, hard-rule protection, 600 guests, impossible case, privacy-minimised payload, human approval and sealed holdout. |
| Intelligence specification §17.4 / protocol doctrine | Applies precedence, relationships, comfort, access, security and dignity with privacy-safe reasons and human authority. |
| Slice 5 exit contract | Consumes immutable published spatial truth and stable IDs; never edits layout geometry/capacity. |
| Slice 7 handoff | Publishes stable, permissioned seating truth for credentials/QR without implementing credential logic. |

End of Slice 6 Implementation Specification and Build Plan v1.0