SLICE 7

# Credentials and QR

Implementation Specification and Build Plan

| Control | Value |
| --- | --- |
| Version | 1.0 - Ratification draft |
| Blueprint scope | Templates, opaque credentials, cards, delivery, revocation, regeneration and seating-change handling. |
| Frontend promise | Credential Studio, template editor, preview, issue status, revoke/regenerate, delivery problems and guest card. |
| Backend promise | Secure tokens, credential ledger, rendering, private storage and scan-resolution contract. |
| Entry gate | Ratified Slice 6 exit commit and versioned seating-publication consumer contract. |
| Exit gate | Security threat model approved and every Slice 7 acceptance scenario independently passed. |
| Boundary | No attendance mutation, admission decision, device runtime, offline EDR, walk-in, FaceGate or biometric processing. |

Canonical outcome

Maison Doclar can issue an event-scoped, privacy-minimised and operationally trustworthy guest credential; show exactly which version was delivered; revoke or replace it safely; respond visibly to seating changes; and expose a narrow scan-resolution contract that Slice 8 can consume without creating a second attendance ledger.

# 1. Purpose and authority

This document is the build authority for Slice 7 of the ratified Maison Doclar Canonical Build Blueprint. It converts an eligible EventGuest and approved event facts into a controlled credential lifecycle. The blueprint and Intelligence Specification remain controlling. Any contradiction is recorded and escalated, never improvised into token, card or scan logic.

## 1.1 Binding blueprint interpretation

| Blueprint requirement | Binding implementation |
| --- | --- |
| Opaque credentials | QR carries a high-entropy, event-scoped, versioned token or authenticated envelope with no guest PII or operational narrative. |
| Templates and cards | Versioned visual/access policy templates; deterministic rendering; private immutable artifacts and exact template/data lineage. |
| Delivery | Issue and delivery are separate states. Delivery uses the accepted communications boundary and never equates sent with received. |
| Revocation/regeneration | Append-only ledger; old credential becomes invalid; replacement has new token/artifact and explicit lineage. |
| Seating changes | Credentials that display or encode derived seating become stale when their source publication changes; affected guests enter review. |
| Scan resolution | A narrow online validation contract returns credential state and minimum permitted claims. It does not admit, check in or write attendance. |
| Acceptance | No PII in QR/token/logs; expiry, duplicate/replay, revocation, lighting/print and stale-seating cases pass. |
| Exit | Security threat model and mitigations are approved before production use. |

## 1.2 Slice completion rule

Definition of done

Slice 7 is incomplete until code is committed, migrations and contracts pass, staging is verified, rendered media and browsers/devices are tested, accessibility and privacy evidence is reviewed, documentation/traceability is current and an independent acceptance report confirms every criterion.

# 2. Scope and boundaries

| Included capability | Required result |
| --- | --- |
| Template governance | Organisation templates may be cloned; event-owned versions freeze visual fields, claims policy and display rules. |
| Eligibility | Credential candidates derive from current EventGuest, invitation/attendance intent, event policy and optional current seating publication. |
| Credential lifecycle | Draft, generated, approved where configured, issued, delivered/failed, active, expired, revoked and replaced states remain distinct. |
| Secure token | No PII; strong entropy/signing, key identifiers, version, event binding, expiry, digest storage and constant-time validation. |
| Card rendering | Accessible mobile card plus printable/digital artifacts with deterministic checksum and source lineage. |
| Delivery | Permissioned delivery request, provider status, retry/dead-letter visibility and resend without accidental reissuance. |
| Change handling | Guest, entitlement, event, template and seating changes mark exact artifacts stale and route controlled update/reissue. |
| Resolution | Rate-limited, audited, minimum-data validation for trusted Slice 8 consumers. |
| Intelligence | Eligibility gaps, stale cards, delivery failures, expiry pressure, duplicate resolution and revocation risks become owned findings. |

## 2.1 Explicit exclusions

Attendance, arrival, admission, re-entry, capacity consumption, walk-ins, device provisioning, offline cache and reconciliation are Slice 8.

A resolution request is not a check-in and must not create CredentialUse or attendance truth.

Facial recognition, biometric consent/templates/matching and FaceGate assertions are outside Slice 7.

Credential delivery does not replace the Communications domain; Slice 7 requests messages and consumes canonical delivery outcomes.

Card design does not mutate EventGuest identity, seating, entitlement or event facts.

A static QR cannot prove the bearer is the invited person. The UI, policy and threat model must not claim otherwise.

No public object-store URLs, permanent bearer download links or credentials embedded in analytics.

# 3. Entry gate and dependencies

| Dependency | Required evidence |
| --- | --- |
| Slice 6 | Accepted exit commit; immutable current seating publication/read model with stable EventGuest/table/seat IDs, version and hash. |
| Event/guest | Stable event scope, EventGuest identity, invitation/attendance status, contact permission and correction workflow. |
| Permissions/audit | Default-deny event RBAC, field masking, purpose checks, immutable audit and maker-checker primitives. |
| Communications | Versioned template/message request and delivery webhook/status contracts, idempotency, retries and dead letters. |
| Storage | Private object storage, encryption, short-lived signed access, lifecycle/retention and malware/content controls. |
| Crypto/secrets | Managed key/secret storage, rotation mechanism, secure randomness and clock source. |
| Frontend | Event-aware shell, guest detail, design tokens, browser/device baseline and signed guest-link pattern. |
| Operations | Job queue, renderer isolation, observability, support access and incident response accepted. |
| Repository | Clean tree at ratified Slice 6 exit commit; prior tests green. |

## 3.1 Stop conditions

Slice 6 publication contract or stable identifiers are absent.

No approved decision exists for token form, key ownership/rotation, credential validity, replay policy, retention or card-visible data.

The platform cannot keep credential artifacts private or prevent tokens entering logs/analytics.

Communications cannot distinguish queued, sent, delivered, failed and unknown.

A proposed scan contract would write attendance or become a second event-day ledger.

# 4. Product laws and invariants

| ID | Invariant | Enforcement |
| --- | --- | --- |
| S7-L01 | Every credential belongs to exactly one EventGuest and event. | Trusted lineage, foreign keys, policies and isolation tests. |
| S7-L02 | QR/token contains no PII. | Schema allow-list, decoder tests, scans and logging redaction. |
| S7-L03 | Credential is not identity proof or attendance truth. | Wording, policy and contract separation from Slice 8. |
| S7-L04 | One token identifies one credential version. | Unique digest, immutable token/version and replacement lineage. |
| S7-L05 | Secrets are not stored as plaintext. | Digest/encryption, managed keys, no retrievable bearer token after issuance where design permits. |
| S7-L06 | Revoked/expired/replaced credentials never resolve active. | Atomic status transition and resolver enforcement. |
| S7-L07 | Issuance and delivery are distinct evidence. | Separate ledgers/states; delivery webhook is canonical for provider outcome. |
| S7-L08 | Rendered artifacts are immutable and attributable. | Template/data/render versions and checksums retained. |
| S7-L09 | Material source change makes affected card stale. | Dependency hashes and explicit review/reissue workflow. |
| S7-L10 | Regeneration never resurrects an old token. | New credential version/token; predecessor revoked/replaced. |
| S7-L11 | Resolution is minimum-data, rate-limited and audited. | Consumer authentication, field allow-list and safe result codes. |
| S7-L12 | No admission or attendance write exists in Slice 7. | Architecture boundary and negative contract tests. |
| S7-L13 | Cross-event credential reuse is forbidden. | Event binding and event mismatch rejection. |
| S7-L14 | Human authority controls consequential issue/revoke actions. | Policy, approvals, reason and audit. |
| S7-L15 | Failure is visible and owned. | Rendering/delivery/staleness/dead-letter findings and recovery. |

# 5. Users, decisions and approval boundaries

| Role | Decisions | Default capabilities |
| --- | --- | --- |
| Credential Lead | Template selection, eligibility review, generation, issue, resend and routine revocation. | Manage event credentials; cannot alter guest/seating truth. |
| Event Director | Approve event credential policy, bulk issue and high-impact exceptions. | Approve/reject configured gates; revoke event-wide if authorised. |
| Guest Services | Review guest card and delivery problems. | View/resend permitted cards; no bulk revoke or secret access. |
| Protocol/VIP Lead | Approve protected display/access treatment. | Restricted review for assigned guests only. |
| Security Reviewer | Threat model, keys, token/resolver policy and incident containment. | Approve technical/security gate; no guest-business decisions. |
| Client Representative | Controlled preview/approval where policy grants. | No token export, key access or unrestricted guest list. |
| Support Admin | Technical recovery under audited elevation. | No automatic business authority; cannot reveal raw tokens. |
| Guest | View own current card through single-purpose signed link. | No account required; cannot enumerate or alter credential. |

## 5.1 Consequential decisions

Bulk issue, policy change, key compromise response, event-wide revocation and protected/VIP template approval require configured maker-checker authority.

Resend does not generate a new token unless compromise, expiry or policy explicitly requires replacement.

Revocation is reasoned and confirmation-heavy; restoration is not allowed. Issue a new replacement instead.

A guest-facing artifact containing changed seating is not silently overwritten. Create a new immutable render and controlled delivery decision.

# 6. Domain architecture

| Component | Responsibility | Must not do |
| --- | --- | --- |
| Eligibility Builder | Derive current credential candidates and blockers from authoritative sources. | Infer identity, attendance or entitlement. |
| Template Service | Version design, field policy, access policy and applicability. | Store guest data in reusable organisation template. |
| Credential Service | Create lifecycle aggregate, token digest and replacement lineage. | Write attendance or delivery evidence. |
| Token Service | Generate/sign/verify, rotate keys and classify safe failures. | Log bearer tokens or expose signing keys. |
| Render Worker | Produce deterministic card artifacts from allow-listed render package. | Query broad production data or make policy decisions. |
| Artifact Store | Private immutable storage, checksums, retention and short-lived access. | Expose public URLs. |
| Issue/Delivery Orchestrator | Separate issuance from communication request and outcome. | Treat provider acceptance as delivery. |
| Staleness Evaluator | Compare dependency hashes and create review findings. | Mutate source guest/seating records. |
| Resolution Gateway | Authenticate consumer and return minimum safe credential status/claims. | Admit/check in, record use or reveal full guest profile. |
| Credential Intelligence | Create explainable problems/actions. | Revoke, issue or resend autonomously. |
| Credential Studio | Complete staff workflows and evidence. | Rely on browser-only security. |

## 6.1 Deployment recommendation

Keep credential lifecycle, templates and orchestration in the Core Event Platform bounded domain. Run rendering as a sandboxed worker because it processes templates/assets and may scale independently. Expose resolution through a narrow service boundary suitable for Slice 8 availability and security. Extract a separate deployable only for material failure-containment, scale or security need; preserve the same versioned contract.

# 7. Canonical data model

| Entity | Purpose | Key relationships |
| --- | --- | --- |
| CredentialTemplate | Stable template identity and applicability. | Organisation origin; event clone/current version. |
| CredentialTemplateVersion | Immutable design, visible-field policy, claims policy and assets. | Approved by authority; referenced by render. |
| CredentialEligibility | Evaluated candidate state and blockers. | EventGuest plus source versions/hash. |
| Credential | Event-scoped access grant aggregate. | EventGuest, credential type, current version/state. |
| CredentialVersion | Immutable token/access policy/validity version. | Digest, key ID, predecessor, claims hash. |
| CredentialArtifact | Immutable rendered output. | Template/data/render versions, storage key, checksum. |
| CredentialIssue | Authorised release of exact credential/artifact. | Actor, policy, issue batch and time. |
| CredentialDelivery | Message request and provider outcome history. | Channel/address reference, not duplicated raw contact. |
| CredentialRevocation | Append-only reason/authority/effective time. | Credential version and incident reference. |
| CredentialReplacement | Old-to-new version/credential lineage. | Reason: compromise, expiry, correction or stale source. |
| CredentialDependency | Source ID/version/hash used by artifact. | Guest, event, template, entitlement, seating publication. |
| CredentialFinding | Stale, failed, expiring, unresolved or security issue. | Owner, evidence, action and lifecycle. |
| ResolutionAudit | Safe validation request/result metadata. | Consumer/device/session reference; no attendance fact. |
| IssueBatch | Bulk command boundary and per-item outcomes. | Idempotency key, policy/hash, maker-checker decision. |

# 8. Required fields and semantics

| Model | Required fields |
| --- | --- |
| TemplateVersion | id/version, event_id or reusable scope, name, purpose/type, visible_field_allowlist, claims_policy, access_policy, layout/assets, locale, status, content_hash, approved_by/at. |
| Eligibility | event_id, event_guest_id, state, blocker_codes, warning_codes, source_version_ids/hash, evaluated_at, policy_version. |
| Credential | id, tenant/event/client lineage, event_guest_id, type, state, current_version_id, issued_at?, expires_at?, created_by/at, row_version. |
| CredentialVersion | id/version, credential_id, token_digest, token_format_version, key_id, audience, not_before/expires_at, claims_hash, predecessor_id?, state. |
| Artifact | id, credential_version_id, template_version_id, render_engine/version, render_data_hash, seating_publication_id/hash?, media_type, storage_key, checksum, generated_at, state. |
| Issue | id, credential_version_id, artifact_id, batch_id?, policy_version, authorised_by/at, idempotency_key, outcome. |
| Delivery | id, issue_id, channel, contact_point_ref, message_request_id, provider_ref?, state, attempts, requested/sent/delivered/failed timestamps, safe failure code. |
| Revocation | id, credential_version_id, reason_code, restricted_note_ref?, effective_at, actor/role, incident_ref?, created_at. |
| Replacement | id, prior_version_id, replacement_version_id, reason_code, actor/at. |
| Dependency | artifact/credential_version_id, source_type/id/version/hash, materiality, freshness state. |
| ResolutionAudit | id, event_id, token_fingerprint, consumer_id, correlation_id, result_code, credential_version_id?, request time, latency; no raw token or attendance action. |
| Finding | id, event_id, credential/artifact/delivery refs, type, severity, evidence codes, owner, state, due/expiry, resolution. |

# 9. Credential and artifact state machines

| Aggregate | Lifecycle | Material rules |
| --- | --- | --- |
| TemplateVersion | draft -> review -> approved -> active -> superseded/retired | Issued artifacts keep exact historical template; edits create version. |
| Eligibility | unknown -> eligible/blocked/warning -> stale | Re-evaluate on source version change; blocked never auto-issues. |
| CredentialVersion | draft -> generated -> approved? -> issued -> active -> expired/revoked/replaced | Terminal invalid states never return active; replacement creates new token. |
| Artifact | queued -> rendering -> ready -> failed -> stale/superseded/retained | Ready artifact immutable; retry is idempotent or creates governed new attempt. |
| Issue | requested -> authorised -> issued/partially_failed/failed/cancelled | Issue proof is not delivery proof. |
| Delivery | queued -> accepted -> sent -> delivered OR failed/unknown/suppressed | Provider events idempotent; unknown stays visible. |
| Finding | open -> acknowledged -> in_progress -> resolved/reopened | Resolution requires evidence and may trigger reissue. |
| IssueBatch | draft -> validating -> approval_required/ready -> running -> complete/partial/failed | Per-item result retained; safe retry never duplicates credentials. |

## 9.1 Truth-language rules

Generated means artifact bytes and checksum exist.

Issued means authorised exact credential version was released to a delivery or guest-access boundary.

Sent means communications provider accepted/sent according to canonical event.

Delivered requires provider delivery evidence; opened/viewed requires separate permitted evidence.

Active means resolver policy accepts the credential now; it does not mean the guest is present or admitted.

# 10. Token and QR security contract

Recommended default: a high-entropy opaque random token (minimum 128 bits; prefer 256 bits) represented in a versioned compact QR envelope. Store a cryptographic digest, not a reusable plaintext token. If a signed/authenticated envelope is used, expose only version, key ID and opaque nonce; no EventGuest ID, name, seat, entitlement or event narrative appears in the QR.

| Element | Requirement |
| --- | --- |
| Format | Versioned, URL-safe or binary-safe; error correction level selected by physical test; length budget documented. |
| Entropy | CSPRNG only; no sequential IDs, guessable prefixes or reversible database identifiers. |
| Binding | Credential version, event/audience and validity verified server-side; event mismatch fails closed. |
| At rest | Digest with appropriate keyed construction or equivalent; signing/encryption keys in managed secrets/HSM-capable service. |
| In transit | TLS; raw token accepted only in protected request path/body where possible, immediately fingerprinted/redacted. |
| Comparison | Constant-time verification where meaningful; stable safe failure codes do not become an enumeration oracle. |
| Rotation | key_id identifies verifier key; overlap permits old valid credentials until policy cutover; emergency compromise procedure documented. |
| Expiry | Server clock and bounded skew policy; not-before/expiry explicit; no client-clock authority. |
| Revocation | Online resolver checks authoritative current state; cached/offline behaviour belongs to Slice 8 snapshot policy. |
| Logging | Never raw token/QR URL; use short non-reversible fingerprint/correlation ID. |
| QR content | No PII, seat, privilege, VIP/protocol, accessibility or private operational reason. |
| Rate control | Consumer auth, per-consumer/event/IP/device limits, anomaly signals and safe backoff. |

# 11. Replay and duplicate-resolution position

Security truth

A photographed or forwarded static QR can be copied. Cryptography can prevent forgery and detect invalid/revoked/expired tokens; it cannot prove that the presenter is the invited person. Duplicate admission prevention and authoritative use history belong to Slice 8 EDR.

Slice 7 resolver is side-effect free with respect to attendance. Repeated resolution of the same valid token returns the same credential state/claims subject to current revocation/expiry and policy.

Resolution requests produce a safe technical audit/finding signal, not CredentialUse or attendance.

Slice 8 may consume the resolution contract, apply runtime snapshot/offline policy and write the one canonical admission ledger.

High-risk access policy may require staff visual verification, ID check or later gated mechanisms; the card must state the applicable operational instruction without claiming QR identity proof.

Duplicate-resolution tests prove idempotency, no duplicate issue/use record and correct anomaly threshold—not duplicate attendance logic.

# 12. Template governance and rendering contract

| Concern | Requirement |
| --- | --- |
| Template ownership | Reusable organisation template contains no event/guest data; cloning creates event-owned editable version. |
| Visible fields | Allow-list per credential type and audience: e.g., approved display name, event title/date, access label, optional seating display, help text. |
| Machine claims | Separate from visible fields; QR remains opaque and contains no visible-card PII. |
| Assets | Approved private assets with checksum, type/size limits and safe processing. |
| Rendering | Deterministic package: template version + data hash + render engine/font versions -> artifact checksum. |
| Formats | Responsive HTML guest card and approved print/digital format(s); define PDF/image only where operationally required. |
| Fonts/layout | Bundled/licensed fonts; overflow policy; long names/locales; safe fallbacks; no hidden clipping. |
| Privacy | Template preview uses synthetic data by default; real guest preview requires permission and audit. |
| Accessibility | Semantic HTML, readable contrast/zoom, text alternative to QR and assistive route to staff help. |
| Print/scan | Minimum quiet zone, size, contrast, non-glare stock guidance and no decorative intrusion into code. |
| Versioning | No edit to approved/used version; supersede and re-render affected credentials. |
| Failure | Missing asset/font, overflow, invalid field or render timeout fails visibly; never issues incomplete artifact. |

# 13. Eligibility and issuance workflow

| Stage | System action | Human authority |
| --- | --- | --- |
| Evaluate | Build candidates from current guest, invitation, attendance intent, entitlement, event and seating sources. | Source owners correct facts; system does not infer. |
| Review blockers | Show missing/contradicted/permission-masked data and policy reason. | Credential Lead routes correction. |
| Select template | Apply credential type/audience/event policy and exact approved version. | Credential/Event authority as configured. |
| Preview | Render synthetic or authorised real preview; show visible fields and source freshness. | Reviewer confirms presentation/policy. |
| Generate | Create immutable credential version/token digest and render job idempotently. | No external release yet. |
| Approve | Maker-checker for protected/bulk/high-impact issuance. | Named authority over exact batch/version hash. |
| Issue | Release exact credential/artifact to guest delivery boundary. | Authorised Credential Lead or approved automation policy. |
| Deliver | Request communication and consume provider outcomes. | Communications domain owns channel execution. |
| Activate/resolve | Resolver enforces validity, event, state and policy. | No admission decision in Slice 7. |

# 14. Bulk operations, concurrency and idempotency

Every bulk selection freezes an eligibility/source/template/policy hash and shows exact candidate, blocked and warning counts before approval.

Per-item idempotency keys prevent duplicate credential versions, artifacts or delivery requests after retry.

Bulk issue is partial only by explicit contract: successes remain committed and failures are individually visible/retryable. It never hides a failed tail.

Concurrent regenerate/revoke/issue commands use expected versions and deterministic conflict responses.

A delivery resend reuses the current authorised artifact unless the operator deliberately selects replacement.

Cancellation stops unclaimed work; already generated/issued items retain truthful state and audit.

Queue progress uses exact counts, not false percentages when job size is unknown.

# 15. Delivery and guest-link integration

| Area | Contract |
| --- | --- |
| Address | Credential stores ContactPoint reference and delivery purpose, not an unnecessary duplicate raw phone/email. |
| Consent/policy | Channel eligibility and purpose checked by Communications domain before dispatch. |
| Message | Versioned message template receives short-lived single-purpose guest URL; QR/token must not enter provider metadata unnecessarily. |
| Guest link | Signed, single-purpose, expiry/revocation-aware; opens only the guest’s current card; no account burden or enumeration. |
| Evidence | queued/accepted/sent/delivered/failed/unknown/suppressed consumed from canonical delivery events. |
| Retry | Policy-driven and idempotent; permanent failure or dead letter becomes owned finding. |
| Resend | Does not silently create replacement credential; logs exact artifact/version sent. |
| Contact correction | Uses audited guest/contact workflow, then a new authorised delivery request. |
| Support | Staff may preview the guest-visible state through an audited support mode without learning raw token. |
| Low bandwidth | Text essentials render first; QR/card remain available; clear offline/save-to-device guidance subject to risk policy. |

# 16. Seating and source-change handling

| Source change | Required effect |
| --- | --- |
| New seating publication | Compare dependency publication/hash. Mark artifacts showing seating stale; create affected review set. |
| Table/seat change | If seating is visible on card, require re-render and configured delivery decision. If not visible/encoded, record no material artifact change. |
| Seating withdrawal | Block generation/issue of seating-bearing cards; show current source status and owner. |
| Guest display-name correction | Mark all name-bearing artifacts stale; never overwrite prior artifact. |
| Entitlement/access change | Mark credential version stale/invalid according to security policy; often requires revoke and replacement. |
| Event time/venue change | Material template/data dependency triggers batch review and approved re-render/reissue. |
| Template supersession | Existing issued cards remain valid only if policy explicitly allows; future generation uses current approved version. |
| Contact change | Does not invalidate credential; affects future delivery address after canonical correction. |
| RSVP decline/ineligibility | Apply event policy: revoke or queue decision; never infer attendance from delivery state. |

## 16.1 Stale is not revoked

Stale means the artifact no longer reflects a material source; it is a visible review state.

Revoked means the access grant is invalid. The system must not conflate the two.

Policy may require immediate revocation for stale access claims, while a seating-only display change may permit temporary validity with urgent reissue.

# 17. Resolution API and event contracts

| Operation | Representative contract |
| --- | --- |
| Validate input | Accept raw token once over protected channel; validate syntax/size; fingerprint/redact immediately. |
| Resolve | Authenticate consumer; enforce event/audience, token version/key, not-before/expiry, authoritative state and policy. |
| Valid result | credential_version_id/token reference, event_id, status=active, minimal access/entitlement codes, optional seating publication/table/seat refs permitted for the consumer, validity and response version. |
| Invalid result | Stable safe code: malformed, unknown, wrong_event, not_yet_valid, expired, revoked, replaced, stale_policy, unavailable. Avoid distinguishability for untrusted callers. |
| Side effects | Safe resolution audit and anomaly metrics only; no attendance, admission, capacity or CredentialUse write. |
| Idempotency | Repeated request/correlation returns coherent result; no duplicate lifecycle mutation. |
| Availability | Timeout/retry/circuit rules and Slice 8 snapshot integration defined, but offline decision remains Slice 8. |
| Versioning | Backward-compatible response versions; consumer contract tests and deprecation policy. |

## 17.1 Domain events

CredentialTemplateApproved/Superseded; CredentialEligibilityEvaluated/BecameStale.

CredentialGenerated/RenderFailed; CredentialIssueRequested/Issued/PartiallyFailed.

CredentialDeliveryRequested/StatusChanged/DeadLettered.

CredentialRevoked/Expired/Replaced; CredentialArtifactBecameStale.

CredentialResolutionAnomalyDetected. Events are outbox-backed, idempotent, event-scoped and privacy-minimised.

# 18. Frontend information architecture

| Screen / surface | Primary job | Critical states |
| --- | --- | --- |
| Credential overview | Understand readiness, eligible/blocked, active, stale, delivery and expiry. | No template, no candidates, blocked, stale, partial, complete. |
| Template library | Choose/clone/version approved credential designs and policies. | Draft, review, approved, superseded, permission-limited. |
| Template editor | Configure visual fields, access policy, assets and responsive variants. | Unsaved, validation, overflow, missing asset, preview. |
| Preview lab | Test synthetic and authorised guest cases plus print/lighting fixtures. | Long text, locale, low contrast, invalid QR, render failure. |
| Eligibility workbench | Review candidates, blockers, warnings and source freshness. | Unknown, contradicted, excluded, stale, masked. |
| Issue batch builder | Freeze scope/template/policy, preview effects and request approval. | Validating, approval required, conflict, partial. |
| Generation monitor | Track rendering and per-item failures honestly. | Queued, running, stalled, cancelled, failed, complete. |
| Issue/delivery centre | See exact credential version and communication outcomes. | Queued, sent, delivered, failed, unknown, suppressed. |
| Credential detail | Inspect lifecycle, artifact, dependencies, issue/delivery and audit. | Active, stale, expired, revoked, replaced. |
| Revocation/replacement | Reasoned high-consequence command and lineage. | Blocked, confirmation, conflict, success. |
| Seating-change review | Compare affected old/new seating and choose re-render/reissue action. | No change, display-only, access-material, unresolved. |
| Problems/findings | Resolve render, delivery, expiry, stale and security risks. | Open, owned, overdue, escalated, resolved. |
| Guest card | Guest views current card/QR and essentials through signed link. | Loading, expired link, revoked, replaced, unavailable, help. |
| Resolver test console | Authorised technical validation with synthetic/test credentials only. | Valid/invalid/expired/revoked/duplicate; no production token echo. |
| Audit/history | Review sensitive actions and evidence by authority. | Filtered, masked, export-controlled. |

# 19. Credential Studio interaction specification

## 19.1 Desktop composition

Top bar: organisation/client/event/date, credential policy/template version, current seating publication, freshness, permissions and primary action.

Left navigation: Overview, Templates, Eligibility, Batches, Credentials, Delivery, Seating Changes, Findings and Audit.

Main workspace: task-specific table/editor/preview with saved filters and safe bulk selection.

Right inspector: selected guest/credential/template dependencies, lifecycle, explanation and permitted evidence.

Bottom/status region: selection counts, pending/saved/offline/conflict state, background job progress and blocked actions.

## 19.2 Core interactions

| Action | Required behaviour |
| --- | --- |
| Clone template | Creates event-owned draft; never edits reusable source. |
| Edit/preview | Immediate responsive preview; synthetic by default; real guest preview permissioned/audited. |
| Select candidates | Persistent query plus explicit inclusion/exclusion; show count drift before execution. |
| Generate | Show exact template/policy/source versions and blockers; idempotent launch. |
| Issue | Approval-aware confirmation over exact batch hash; per-item results. |
| Resend | Show destination reference/channel and exact artifact; does not regenerate. |
| Revoke | High-friction confirmation, reason, authority and consequences; no undo. |
| Replace | Preview new version, revoke/link predecessor atomically and choose delivery. |
| Resolve stale | Compare source diff and separate re-render, reissue and revoke decisions. |
| Open guest card | Audited support preview; never expose raw token in UI/logs. |

# 20. Frontend functional and responsive requirements

| ID | Requirement | Acceptance |
| --- | --- | --- |
| S7-F01 | Event, policy, template, seating source and credential version remain visible. | No ambiguous context or cross-event cached selection. |
| S7-F02 | Issue and delivery states are visibly distinct. | Generated/issued/sent/delivered never collapse into one status. |
| S7-F03 | Every bulk command previews exact scope and blocked/warning counts. | Count drift requires refresh/reconfirmation. |
| S7-F04 | Revocation/replacement is explicit and consequence-aware. | Reason, affected artifact/link and no-undo notice. |
| S7-F05 | Stale source/card is prominent and actionable. | Exact dependency diff, owner and permitted action. |
| S7-F06 | Real guest preview is permissioned and masked. | Synthetic default; no PII in unauthorised DOM/network/logs. |
| S7-F07 | Background work is honest and recoverable. | Queued/running/stalled/cancelled/partial/failed and retry. |
| S7-F08 | Guest card is accountless, low-bandwidth and accessible. | Current status, essentials, QR alternative and help. |
| S7-F09 | No security overclaim. | UI never calls QR identity proof or a resolution an admission. |
| S7-F10 | Critical actions work without pointer precision. | Keyboard/touch/screen reader can complete core flows. |
| S7-F11 | Token secrecy survives support workflows. | No raw token display/copy/search; safe fingerprint only. |
| S7-F12 | Mobile is operational, not decorative. | Lookup, detail, resend, revoke request, findings and guest card usable. |

## 20.1 Device behaviour

Desktop supports template design, bulk issue, dense delivery/problem analysis and audit.

Tablet supports preview, eligibility review, issue monitoring, delivery recovery, revoke/replace and seating-change review.

Mobile staff supports overview, guest/credential lookup, status, findings, authorised resend/revoke/replace approvals and support preview; complex template editing may be read-only with clear notice.

Guest mobile is the primary guest surface and must work at 320/360px, zoom, low bandwidth and common mobile browsers.

Event switching clears unsafe cached guest, batch, token fingerprint and filter state.

# 21. Guest card specification

Show event identity/date/location guidance, credential status, approved display identity if policy allows, visible access label, optional current seating display, QR and help/recovery route.

Do not show internal role codes, VIP/protocol classification, accessibility reason, invitation source, risk, entitlement internals or raw token text.

Provide a textual alternative: “Present this credential to authorised event staff”; do not expose token as copyable text.

If revoked/replaced/expired/stale-policy, suppress or clearly invalidate the QR and show the safe next action.

Signed link purpose is view_current_credential only; it expires, can be revoked and cannot enumerate other guests or events.

Permit save-to-wallet/download only after a ratified platform/security decision; downloaded artifacts retain validity warning and cannot update themselves.

Screenshot/forwarding risk is acknowledged in guest-facing help where proportionate, without alarming language.

# 22. Accessibility and physical scan quality

## 22.1 Digital accessibility

WCAG 2.2 AA target for staff and guest surfaces.

Keyboard access to every template, eligibility, issue, delivery, revoke/replace and finding action; focus returns predictably.

Status, validity and errors use text/icons, never colour alone; live job updates are announced without noise.

Guest card reflows at 200%/400% zoom; QR has adjacent human-readable purpose and staff-help route.

Touch targets, contrast, reduced motion, language/long-name handling and error identification are tested.

## 22.2 QR/print qualification

| Test | Required evidence |
| --- | --- |
| Device matrix | Representative low/mid/high camera devices and approved scanner library. |
| Lighting | Bright daylight, warm/dim venue light, glare and uneven illumination. |
| Display | Low brightness, cracked/reflective screen where safe, dark/light mode constraints. |
| Print | Approved sizes, contrast, quiet zone, stock/lamination and print degradation. |
| Distance/angle | Documented operational range and tolerable skew; no misleading universal claim. |
| Damage | Bounded occlusion/fold/smudge corpus within QR correction capability. |
| Latency | Time to detect and resolve measured separately; resolution failure is visible. |
| Fallback | Manual safe lookup belongs to Slice 8; Slice 7 provides credential reference contract only. |

# 23. Credential intelligence outputs

| Signal | System output | Authority boundary |
| --- | --- | --- |
| Eligibility gap | Guests blocked by missing/contradicted/current facts and impact on issue plan. | Source owner verifies; system does not infer. |
| Template risk | Overflow, contrast, invalid asset/field or unapproved version. | Credential/brand/accessibility reviewers. |
| Render failure | Affected items, safe technical category, retryability and owner. | Operations/support recovers; no silent partial issue. |
| Delivery failure | Failed/unknown/suppressed channel outcomes and alternatives permitted by policy. | Guest Services/Communications decides. |
| Expiry pressure | Credentials approaching expiry before/through event window. | Credential Lead reviews policy/replacement. |
| Stale seating card | Affected issued artifacts and old/new publication difference. | Credential/Event lead decides re-render/reissue. |
| Revocation anomaly | Use/resolution activity after revocation or repeated invalid attempts. | Security reviews; no automatic accusation. |
| Duplicate resolution | Rate/anomaly signal for same token fingerprint. | Technical signal only; Slice 8 decides duplicate admission. |
| Coverage | Eligible vs generated/issued/delivered/current counts with honest evidence. | Event Director owns residual gap. |
| Key/policy risk | Credentials affected by key retirement or policy version change. | Security authority controls cutover. |

## 23.1 AI boundary

AI may draft card copy, group failure summaries and suggested recovery messages using authorised context.

AI may not generate token material, choose cryptographic policy, approve templates, issue/revoke credentials, infer identity/fraud or make admission decisions.

Every recommendation cites deterministic facts/policy, carries confidence/expiry and requires authorised human action.

# 24. Security, privacy and threat model

| Threat | Required control |
| --- | --- |
| Token guessing/enumeration | High entropy, event/audience binding, throttling, safe errors and anomaly monitoring. |
| QR copying/replay | No identity-proof claim; online status resolution; EDR duplicate-use ledger in Slice 8; staff verification policy for protected access. |
| Token leakage | No PII in QR; digest at rest; log/analytics redaction; referrer/cache controls; short-lived guest links. |
| Cross-event use | Event binding and consumer event context; wrong-event rejection and tests. |
| Stolen guest link | Purpose/expiry/revocation, optional step-up by risk, no enumeration, session/referrer safeguards. |
| Key compromise | Inventory by key ID, emergency revoke/rotate/reissue playbook and audited authority. |
| Malicious template/asset | Allow-list fields, sanitisation, file validation, isolated renderer, no arbitrary scripts/network. |
| Object-store exposure | Private buckets, encryption, scoped signed reads, lifecycle and access audit. |
| Privilege abuse | Default deny, separation of duties, reasoned elevation, audit and alerting. |
| Webhook forgery | Provider signature/timestamp/replay verification and idempotent processing. |
| Bulk abuse | Approval, selection hash, rate/payload limits, exact per-item evidence and cancellation. |
| PII in preview/export | Synthetic default, field masking, purpose checks and download controls. |
| Denial of service | Rate limits, queue quotas, renderer sandbox/timeouts and resolver circuit protection. |
| Clock manipulation | Trusted server time, bounded skew and monitored time synchronisation. |

## 24.1 Threat-model approval gate

Document assets, trust boundaries, actors, abuse cases, token lifecycle, guest links, communications, renderer, storage, resolver and Slice 8 boundary.

Security reviewer approves design and test evidence before any real-event credential issuance.

Residual risks, especially copied static QR and offline enforcement, are explicitly owned and never hidden by “secure QR” language.

# 25. Audit, retention and data handling

| Audit action | Minimum evidence |
| --- | --- |
| Template | create/version/review/approve/activate/supersede; actor, scope, content hash. |
| Credential | eligibility, generate, approve, issue, expire, revoke, replace; exact version and reason. |
| Artifact | render request/result, template/data/engine hashes, checksum, storage access. |
| Delivery | request, provider events, retries, suppression/dead letter; contact reference only. |
| Resolution | consumer, event, token fingerprint, result category, latency/correlation; no raw token. |
| Sensitive access | real guest preview, protected fields, support elevation, export/download. |
| Security | key rotation/retirement, anomaly, bulk failure and incident containment. |

Retention is event/client/purpose-specific. Credentials, artifacts, delivery evidence and resolution audit may have different schedules.

Revocation or event closure does not silently erase required evidence; guest-facing access can end while controlled audit retention continues.

Data subject correction creates new artifact/version and preserves lawful audit lineage.

Do not persist raw QR images in general logs, support screenshots, analytics or test fixtures.

# 26. APIs and permissions

| Area | Representative operations | Permission notes |
| --- | --- | --- |
| Templates | list/clone/create-version/validate/preview/request-approval/activate/supersede | Reusable source vs event clone; synthetic/real preview separate. |
| Eligibility | evaluate/list/detail/refresh/explain-blocker | Field masking; source owner links. |
| Credentials | generate/detail/list/bulk-generate/approve/issue/expire | Event-scoped; expected version and idempotency. |
| Artifacts | render/status/preview/download | Private, short-lived, purpose-limited. |
| Delivery | request/resend/status/history/retry | Uses communications contract; no raw contact duplication. |
| Revocation | revoke/replace/emergency-contain | High authority, reason, maker-checker where configured. |
| Staleness | evaluate/diff/resolve/re-render/reissue | Exact dependency and policy impact. |
| Resolution | resolve/version/capabilities/health | Trusted consumer auth; minimum data; no attendance write. |
| Findings | list/acknowledge/assign/resolve/escalate | Permission-filtered evidence. |
| Audit | search/detail/export | Restricted and purpose-logged. |

# 27. Non-functional requirements

| Area | Acceptance target |
| --- | --- |
| Reference scale | 600 attending guests; representative credential types, seating changes and delivery outcomes. |
| Token security | CSPRNG entropy and collision analysis; no PII; resolver rejects malformed/wrong-event/expired/revoked/replaced. |
| Generation | 600 standard credentials generated within ratified staging budget; recommended initial p95 per artifact <= 3s and batch <= 10 min, subject to stack profiling. |
| Resolver | Recommended initial online p95 <= 250 ms and p99 <= 500 ms within region excluding scanner/network; explicit timeout. |
| Guest card | Usable content within 2s on reference mobile/4G after server response; low-bandwidth progressive rendering. |
| Studio | 600-row workbench usable within 3s after data receipt; search/filter immediate locally. |
| Reliability | Idempotent generate/issue/delivery/revoke/replace; retry creates no duplicate active credential. |
| Availability | Resolver target and degradation policy ratified with Slice 8; no hidden fail-open admission. |
| Integrity | Exact token/artifact/template/source checksums and one current credential version per policy/type. |
| Observability | Safe metrics/traces for eligibility, render, issue, delivery, staleness, resolver and security anomalies. |
| Accessibility | WCAG 2.2 AA target and full keyboard/task evidence. |
| Portability | No Lagos-specific token/security rule; context affects copy/channel/operations through versioned policy. |

# 28. Build sequence

| WP | Build unit | Exit evidence |
| --- | --- | --- |
| S7-01 | Entry audit, ADR, threat-model skeleton, boundaries and feature flag. | Baseline green; Slice 6 contract and security owners accepted. |
| S7-02 | Template/version, credential/version, artifact, issue, delivery, revocation, dependency and audit schema. | Migrations, event isolation and immutability proven. |
| S7-03 | Token/key service and QR envelope/encoding library. | Entropy, no-PII, rotation, expiry and cross-event tests. |
| S7-04 | Template service, event cloning, field/claims policy and permissions. | Versioning, approval and privacy tests. |
| S7-05 | Eligibility builder and source/dependency hashing. | Blocker/stale fixtures and source contracts. |
| S7-06 | Sandboxed deterministic renderer, artifact store and preview. | Checksum, overflow, asset and storage tests. |
| S7-07 | Credential lifecycle, bulk generation and issue approval. | Idempotency, concurrency and maker-checker evidence. |
| S7-08 | Communications delivery integration and guest signed-link/card. | Delivery truth states and accessible low-bandwidth journey. |
| S7-09 | Revocation, replacement, expiry and emergency containment. | Atomic invalidation and lineage evidence. |
| S7-10 | Seating/source staleness evaluator and review workflow. | Stale-card diff and controlled reissue pass. |
| S7-11 | Resolution gateway and Slice 8 consumer contract simulator. | Minimum data, side-effect-free duplicate resolution and rate tests. |
| S7-12 | Credential overview, template studio and preview lab frontend. | Responsive accessible design workflow. |
| S7-13 | Eligibility, batches, generation, issue/delivery and credential-detail frontend. | Complete staff operational journey. |
| S7-14 | Findings, security/audit and recovery frontend. | Failure and incident workflows visible/owned. |
| S7-15 | Physical lighting/print/device qualification and 600-guest performance. | Budgets and scan corpus pass. |
| S7-16 | Threat-model review, adversarial security/privacy and operational rehearsal. | Security approval and mitigations accepted. |
| S7-17 | Independent audit, clean-room build, rollback, CEO handover and exit commit. | No blocker/high defect; Slice 8 contract handed over. |

# 29. Test strategy

| Layer | Required coverage |
| --- | --- |
| Domain unit | State machines, eligibility, source materiality, validity, issue/delivery truth and permissions. |
| Token/crypto | Entropy, collision, encode/decode, malformed input, key rotation, wrong event/audience, expiry/skew and redaction. |
| Property/fuzz | Token/QR parser, canonical hashing, template field allow-list and resolver payload bounds. |
| Database | Constraints, append-only evidence, one-current-version policy, event isolation and concurrency. |
| API integration | AuthN/Z, idempotency, resolver safe errors, webhooks, storage and communications contracts. |
| Renderer | Determinism, assets/fonts, injection/sandbox, overflow, locale, checksum and failure recovery. |
| Component | All staff and guest states, masking, keyboard, focus, forms, tables, preview and bulk selection. |
| End-to-end | Template -> eligibility -> generate -> approve -> issue -> deliver -> view -> stale/revoke/replace -> resolve. |
| Physical QR | Lighting, screen, print, angle, distance, damage and representative devices. |
| Security/privacy | IDOR, enumeration, token leakage, cross-event reuse, forged webhook, malicious template/asset and abuse rate. |
| Performance | 600-guest generation/studio/resolution budgets and saturation/recovery. |
| Accessibility | Automated plus manual keyboard, screen reader semantics, zoom/reflow, contrast and touch. |
| Recovery | Worker loss, renderer timeout, provider failure, partial batch, key incident, stale source and rollback. |
| Contract | Slice 6 seating consumer and Slice 8 resolution/snapshot consumer version compatibility. |

# 30. Canonical acceptance scenarios

| ID / scenario | Expected result |
| --- | --- |
| A01 | Entry and Slice 6 binding - Current accepted seating publication contract binds without reading draft seating. |
| A02 | Event isolation - Credentials/templates/artifacts/deliveries cannot be discovered or used across events/tenants. |
| A03 | QR no PII - Decoded payload, logs, analytics and audit contain no guest PII or sensitive operational claims. |
| A04 | Entropy/collision - Large synthetic corpus meets random-token and uniqueness thresholds. |
| A05 | Wrong event/audience - Valid token presented in another event/consumer context fails closed. |
| A06 | Expiry/not-before - Trusted server time and skew policy return correct states. |
| A07 | Revocation - Revoked token stops resolving active immediately within online contract. |
| A08 | Replacement - New token/artifact issued; predecessor remains invalid and lineage/audit complete. |
| A09 | Duplicate resolution - Repeated resolution is side-effect free, returns coherent state and creates no attendance/use record. |
| A10 | Copied QR truth - System never calls static QR identity proof; protected-access policy surfaces staff verification need. |
| A11 | Template cloning/versioning - Reusable source unchanged; event version freezes and supersedes correctly. |
| A12 | Render determinism - Same template/data/engine package yields same checksum; invalid asset/overflow fails visibly. |
| A13 | Private storage - No public artifact URL; short-lived purpose-limited access and audit pass. |
| A14 | Eligibility blocker - Unknown/contradicted/ineligible guest cannot silently issue. |
| A15 | Bulk idempotency - Retry after partial failure creates no duplicate current credential or delivery request. |
| A16 | Approval boundary - Protected/bulk issue and high-impact revoke require configured independent authority. |
| A17 | Delivery truth - Queued/sent/delivered/failed/unknown remain distinct; resend does not regenerate. |
| A18 | Guest card - Signed link shows only own current accessible card and safe invalid/replaced/help states. |
| A19 | Seating stale card - New seating publication identifies exact affected cards and blocks/queues reissue per policy. |
| A20 | Non-seating change - If card does not display/claim seating, harmless seating change does not force unnecessary reissue. |
| A21 | Guest correction - Name-bearing prior artifact retained/audited; new render/version delivered by controlled flow. |
| A22 | Key rotation - Planned overlap and retirement preserve intended valid set; emergency compromise playbook works. |
| A23 | Webhook attack - Invalid/replayed provider webhook rejected; valid duplicate idempotent. |
| A24 | Renderer attack - Malicious template/asset cannot execute script, exfiltrate network data or escape sandbox. |
| A25 | Lighting/print - Approved card scans across representative lighting/device/print corpus within thresholds. |
| A26 | 600 guests - Generation, studio and resolver meet ratified latency/memory/reliability budgets. |
| A27 | Responsive frontend - Desktop/tablet/mobile staff journeys and guest mobile card pass. |
| A28 | Accessibility - Keyboard, screen reader semantics, zoom/reflow, contrast and alternatives pass. |
| A29 | Failure recovery - Worker/provider/storage interruption and partial batch recover without state corruption. |
| A30 | Slice 8 boundary - Resolver/snapshot contract consumed by simulator; no attendance/admission write exists. |
| A31 | Clean room/rollback - Fresh staging build runs A01-A30 and rollback/forward recovery preserves evidence. |
| A32 | Threat-model gate - Independent security reviewer approves assets, controls, residual risks and runbooks. |

# 31. Risks and mitigations

| Risk | Consequence | Mitigation / gate |
| --- | --- | --- |
| “Secure QR” overclaim | Copied code treated as identity proof. | Explicit model; online status plus Slice 8 use ledger and staff policy. |
| PII in token | Persistent leakage via screenshots/logs/providers. | Opaque allow-listed envelope and automated decode/log scans. |
| Long-lived bearer link | Unauthorised card access. | Single purpose, short expiry/revocation and risk-based step-up. |
| Key compromise | Broad credential forgery/exposure. | Key inventory, rotation, incident revoke/reissue and security authority. |
| Public artifact | Search/index/link leakage. | Private storage, scoped signed read, referrer/cache controls. |
| Template injection | Data exfiltration or renderer compromise. | Declarative schema, sanitisation, isolated no-network renderer. |
| Mass accidental issue | Wrong cards sent to guests. | Frozen batch hash, preview, maker-checker and cancellation/partial truth. |
| Revocation race | Old credential briefly accepted. | Atomic state, resolver authoritative read/cache policy and incident runbook. |
| Stale seating | Guest receives wrong table/seat. | Dependency hash, source event, affected review/reissue workflow. |
| Delivery ambiguity | Operations assume guest received card. | Canonical provider states and unknown/failure findings. |
| Cross-event leak | Credential resolves in wrong event. | Event binding, trusted consumer context and isolation tests. |
| Offline ambiguity | Fail-open admission outside online resolver. | Defer to Slice 8 signed snapshot policy; no hidden offline rule in Slice 7. |
| Excess frontend PII | Unauthorised staff/browser sees guest data. | Synthetic preview, field masking, least-data endpoints and DOM/network tests. |
| Lagos assumption | Channel/print/lighting treated as universal. | Versioned event context/policy and representative qualification matrix. |

# 32. Open decisions requiring ratification

| Decision | Recommended default | Owner / gate |
| --- | --- | --- |
| Token construction | 256-bit opaque random token; digest at rest; versioned compact envelope. | CTO + Security before S7-03. |
| Key management | Managed secret/KMS with named owners, rotation and emergency retirement. | Security gate. |
| Credential types | One base event credential plus explicit protected/access variants only where decisions differ. | CEO/Event Director before schema freeze. |
| Validity window | Event policy with not-before, through-event expiry and bounded skew. | Event + Security. |
| Replay policy | Static QR is bearer presentation, not identity proof; Slice 8 records uses/duplicates. | Security + Operations. |
| Visible card fields | Minimum approved display identity/event/access; seating optional by template. | CEO/Guest Experience/Privacy. |
| Seating-change threshold | Re-render only when artifact-visible/encoded or access-material dependency changes. | Credential + Seating leads. |
| Guest-link lifetime/step-up | Short single-purpose link; step-up only for higher-risk event policy. | Security + Guest Experience. |
| Downloads/wallet | Disabled until platform, revocation UX and residual risk are approved. | CEO + Security. |
| Object retention | Event/client/purpose schedule; guest access ends separately from audit retention. | Privacy owner. |
| Resolver availability/cache | Online target defined now; offline snapshot/caching authority specified in Slice 8. | CTO + Operations. |
| Bulk approval threshold | Maker-checker for first event issue, protected cards and policy-sized batches. | CEO/Event Director. |
| QR physical standard | Size/error correction/print stock derived from qualification, not aesthetics. | Credential Lead + QA. |
| Emergency event-wide revoke | Two-person or incident-authority control with tested reissue/recovery. | Security + Event Director. |

# 33. Migration, release and rollback

## 33.1 Migration

Create new credential bounded-domain schema; do not inherit legacy plaintext token, public URL or status semantics without mapping/verification.

If legacy credentials are imported for testing, use synthetic/non-production tokens and preserve source/provenance; no real-event activation.

Seed only approved synthetic templates and fixtures.

Backfill dependency hashes only from authoritative current source versions; unknown remains unknown.

## 33.2 Release controls

Feature flags separately gate template authoring, generation, real preview, issue/delivery, guest card, resolution and bulk revoke.

Internal synthetic -> security test -> supervised non-live rehearsal -> authorised event pilot; no real issuance solely because code is deployed.

Key/secret and private storage readiness are preconditions, not post-launch hardening.

Threat-model approval is the Slice 7 exit gate.

## 33.3 Rollback

Disable new issue/generation and guest-link entry without deleting ledger/artifacts.

Keep resolver authoritative for already issued valid credentials unless incident authority explicitly fails closed/revokes.

Rollback application version only across compatible schema/contract versions; forward-fix immutable evidence rather than erase.

Preserve revocations and replacements through rollback; never resurrect prior credential state.

Verify Slice 6 and prior capabilities remain intact.

# 34. Required implementation evidence

Entry audit, ADR, approved threat model and trust-boundary/data-flow diagrams.

Schema/migration/immutability/event-isolation and permission evidence.

Token format, entropy, digest/key management, rotation and emergency runbook evidence.

No-PII decoder, payload, log, analytics, snapshot and fixture scans.

Template/version/approval, renderer sandbox/determinism and private storage evidence.

Eligibility/source/dependency/staleness and seating-change evidence.

Issue/delivery/revoke/replace concurrency, idempotency and audit evidence.

Guest signed-link/card privacy, accessibility, low-bandwidth and invalid-state evidence.

Resolution contract, consumer authentication, safe errors, rate limits and zero-attendance-write evidence.

Physical lighting/device/display/print/damage qualification results.

600-guest performance, saturation, recovery and observability results.

Responsive browser evidence at 360px, 768px and 1280px plus guest 320/360px where supported.

Independent security/privacy/accessibility/product audits and closure record.

Clean-room staging, rollback/forward recovery, feature flags and operations handover.

Traceability from blueprint Slice 7, S7-L01-L15, S7-F01-F12 and A01-A32 to code/tests/evidence.

# 35. Slice 7 exit gate

| Gate dimension | Pass condition |
| --- | --- |
| Scope | All included credential capabilities complete; no Slice 8 attendance/EDR or biometric scope. |
| Architecture | Credential/render/resolution boundaries and ownership are stable and documented. |
| Data | Event scope, immutable lifecycle, replacement lineage, private artifacts and source dependencies proven. |
| Token/security | No PII; entropy, digest/key rotation, expiry/revocation/event binding and abuse controls pass. |
| Privacy | Least data, synthetic preview default, token/log redaction and retention controls accepted. |
| Frontend | All staff and guest surfaces, states, responsive behaviour and accessibility evidence pass. |
| Rendering/physical | Deterministic artifact and approved lighting/device/print scan corpus pass. |
| Delivery | Issue/delivery truth, retries, dead letters and recovery pass. |
| Staleness | Guest/seating/event/template/access changes create correct review/reissue behaviour. |
| Resolution | Versioned minimum-data side-effect-free contract passes with Slice 8 simulator. |
| Operations | Monitoring, incident/key-compromise/runbooks, support and rollback proven. |
| Evaluation | A01-A32 independently pass; no blocker/high defect or hidden deferral. |
| Ratification | Security threat model and residual-risk ownership formally approved. |

Hard exit boundary

Slice 7 may hand Slice 8 a versioned credential-resolution and snapshot-read contract only after this gate passes. It does not authorise real-event admission, offline device operation, attendance writes or FaceGate use.

# Appendix A - Downstream resolution contract

| Field group | Minimum output | Control |
| --- | --- | --- |
| Envelope | response_version, correlation_id, resolved_at, cache/expiry hints. | No raw token echo. |
| Credential | credential_version_id/reference, state, type, not_before/expires_at. | Minimum identifier; event-scoped. |
| Event | event_id and audience confirmation. | Must equal trusted consumer context. |
| Access | Allow-listed operational entitlement/access codes. | No VIP/private rationale. |
| Seating | Optional current seating publication/table/seat references where consumer role needs them. | Never solver evidence; stale status explicit. |
| Guest display | Optional minimum display/verification hint only if Slice 8 policy and permission require. | Not part of QR; field-level masked. |
| Failure | Safe result code and retryability. | Avoid enumeration detail for untrusted clients. |
| Integrity | credential/policy/source version or snapshot compatibility markers. | Consumers reject incompatible version. |
| Side effect | None beyond safe technical audit/anomaly signal. | No admission/attendance/use record. |

# Appendix B - Traceability anchors

| Source anchor | Slice 7 response |
| --- | --- |
| Blueprint Slice 7 scope | Templates, opaque credentials, cards, delivery, revocation, regeneration and seating-change handling. |
| Blueprint frontend | Credential Studio, preview, issue status, revoke/regenerate and guest card with full operational states. |
| Blueprint backend | Secure tokens, credential ledger, deterministic rendering, private storage and scan-resolution contract. |
| Blueprint acceptance | No PII; expiry/replay/revocation; lighting test; stale seating card; duplicate resolution/scan contract. |
| Blueprint exit | Approved security threat model. |
| Slice 6 handoff | Consumes immutable current seating publication and stable EventGuest/table/seat references only. |
| Slice 8 handoff | Provides minimum-data resolution/snapshot contract; Slice 8 alone owns CredentialUse, admission and attendance. |
| Architectural laws | Event scope, controlled cross-event use, immutable evidence, truth states, least data, fail visible, versioning and frontend parity. |

End of Slice 7 Implementation Specification and Build Plan v1.0