SLICE 8

# Event-Day Runtime and Check-In

Implementation Specification and Build Plan

| Control | Value |
| --- | --- |
| Version | 1.0 - Ratification draft |
| Blueprint scope | Snapshot publication, devices, offline operation, append-only ledger, conflicts, walk-ins, capacity, close and reconciliation. |
| Frontend promise | Event-day command, device provisioning, scanner, kiosk, concierge, conflict and reconciliation workspaces. |
| Backend promise | EDR sole live authority, local-cache contract, idempotency, SSE, dead letters and verified outcome import. |
| Entry gate | Ratified Slice 7 exit commit, approved QR threat model and versioned credential-resolution contract. |
| Reference acceptance | At least 9 devices and 15 sessions; offline burst; duplicate admission; device loss; director close; checksum reconciliation. |
| Exit gate | Operational readiness review and supervised simulation accepted. |
| Boundary | No knowledge/readiness engine of Slice 9 and no FaceGate/biometric implementation of Slice 10. |

Canonical outcome

Maison Doclar can publish one verified event-day snapshot, open a controlled runtime, operate multiple check-in points through connectivity loss, retain every admission action, surface conflicts instead of erasing them, reconcile a trustworthy final attendance record and close only with Event Director authority.

# 1. Purpose and authority

This document is the build authority for Slice 8 of the ratified Maison Doclar Canonical Build Blueprint. It defines the transition from planning truth to live event operations. Once a RuntimeSession opens, EDR is the sole write authority for attendance and event-day ledger facts. Core planning systems remain authoritative for their source records but cannot create a competing live attendance history.

## 1.1 Binding blueprint interpretation

| Blueprint requirement | Binding implementation |
| --- | --- |
| Snapshot publication | An immutable, signed/checksummed, minimum-data RuntimeSnapshot is built from approved current sources and atomically published before runtime opens. |
| EDR sole authority | All live admit/deny/refer/walk-in/re-entry and correction facts append to the EDR ledger; no parallel attendance write exists. |
| Devices and sessions | Named managed device plus short-lived revocable operator session, bound to event, role, gate/station, snapshot and capability. |
| Offline operation | Verified local snapshot and append-only outbox support immediate local scan/search/action; reconnect synchronises idempotently. |
| Conflicts | Concurrent or contradictory facts are retained, classified and resolved through superseding ledger entries, never deletion. |
| Capacity | Counts are projections from snapshot plus ledger, not manually edited totals; warnings and override authority are explicit. |
| Close/reconciliation | Director-only controlled close proves device/sync/dead-letter/conflict/checksum conditions and imports verified outcomes idempotently. |
| Acceptance | 9 devices/15 sessions, offline burst, duplicate admission, device loss, director close and checksum reconciliation pass. |
| Exit | Operational readiness review and supervised simulation approve limited field use. |

## 1.2 Slice completion rule

Definition of done

Slice 8 is incomplete until code is committed, migrations/contracts pass, deployment is verified, real browser/device/offline evidence is reviewed, traceability is current, recovery and reconciliation are proven and an independent supervised simulation confirms every acceptance criterion.

# 2. Scope and boundaries

| Included capability | Required result |
| --- | --- |
| Snapshot readiness/publication | Validate sources, minimise fields, calculate manifests/checksums, approve and atomically publish/supersede. |
| Runtime lifecycle | Prepare, open, live, closing, closed and superseded/corrected states with director authority. |
| Device fleet | Provision, assign, activate, observe health/sync/storage, revoke, replace and recover lost devices. |
| Operator sessions | Short-lived role/station/event capability with secure unlock, rotation, expiry and revocation. |
| Check-in | Scan credential, local/online resolve, minimum identity, entitlement, prior status and one primary action. |
| Offline | Encrypted local snapshot, deterministic policy, append-only outbox, sequence/cursor and conflict-safe sync. |
| Guest search/households | Fast local lookup, household/party workflow, named companion and supervisor paths. |
| Walk-ins/exceptions | Provisional runtime identity, evidence, entitlement/capacity decision, approval and later outcome import. |
| Command | Live arrivals, gate/device health, capacity, conflicts, alerts, assignments and authorised decisions. |
| Reconciliation/close | Resolve/accept conflicts and dead letters, prove checksums, close ledger and import verified outcomes. |

## 2.1 Explicit exclusions

Slice 9 knowledge applicability, standards/readiness intelligence and CEO decision authority beyond the runtime controls defined here.

FaceGate consent, enrolment, biometric templates/matching, bias evaluation and provider deletion; only a disabled/versioned future assertion boundary may be reserved.

Changing core EventGuest, seating or credential history during live operation. Corrections append in EDR and import governed outcomes after close.

A second attendance table written by web, credential service, analytics, scanner or core platform.

Fail-open admission merely because network, FaceGate or the core platform is unavailable. Offline decisions follow the published snapshot and explicit policy.

Permanent device trust, shared operator accounts, broad event exports or unrestricted VIP/private data on devices.

# 3. Entry gate and dependencies

| Dependency | Required evidence |
| --- | --- |
| Slice 7 | Accepted exit; approved threat model; secure versioned credential resolution; active/revoked/expired/replaced semantics; no PII in QR. |
| Guests/households | Stable EventGuest and household/party identities, eligibility and minimum display/search fields. |
| Seating | Current immutable seating publication with stable table/seat IDs and freshness status. |
| Event/venue | Time zone, entrances/gates/zones, event capacity policy, operating window and escalation map. |
| Permissions/audit | Policy enforcement, field masking, maker-checker, audit and purpose controls accepted. |
| Infrastructure | EDR service deployment, durable database, encryption/secrets, SSE, backup/restore and observability. |
| Device environment | Supported browsers/OS/camera/storage/secure-lock baseline, asset custody and network/power plan. |
| Operations | Event Director, command, supervisors, check-in operators, concierge, data lead and technical support assigned. |
| Repository | Clean tree at accepted Slice 7 exit commit; prior suites and contracts green. |

## 3.1 Stop conditions

No approved current source versions or snapshot authority.

Credential resolver/snapshot handoff is unversioned, leaks data or cannot distinguish revoked/expired/replaced.

Device/browser platform cannot meet durable encrypted offline, camera and revocation requirements.

No ratified admission, re-entry, household, walk-in, capacity, conflict, close or missing-device policy.

EDR cannot remain available independently of core planning services during the event.

# 4. Product laws and invariants

| ID | Invariant | Enforcement |
| --- | --- | --- |
| S8-L01 | EDR is sole live attendance write authority. | Architecture and negative cross-service tests. |
| S8-L02 | Every runtime fact belongs to one event/session/device/operator context. | Trusted lineage, keys and policies. |
| S8-L03 | Published snapshots are immutable and checksummed. | New publication supersedes; atomic manifest. |
| S8-L04 | Runtime ledger is append-only. | No update/delete; correction references prior entry. |
| S8-L05 | Offline actions are first-class evidence. | Device sequence, local/received time, snapshot and sync state retained. |
| S8-L06 | Retries have exactly-once business effect. | Globally unique command/event IDs and idempotency. |
| S8-L07 | Duplicate admissions are retained and surfaced. | Projection conflict; never discard second device event. |
| S8-L08 | Device receives least data/capability. | Role/station snapshot projection and field masking. |
| S8-L09 | Lost/revoked device cannot sync or obtain new data. | Session/device revocation and key rotation; operational containment. |
| S8-L10 | Local counts are projections, not truth. | Rebuild from snapshot plus ledger. |
| S8-L11 | Unknown/stale/conflict is never shown as denial or success. | Truth-state UI and explicit supervisor routes. |
| S8-L12 | Walk-ins are provisional runtime identities. | Separate IDs/evidence; governed outcome import. |
| S8-L13 | Close is Director-only and evidence-gated. | Checklist, checksum, missing-device/conflict policy. |
| S8-L14 | Closed ledger remains immutable. | Correction/superseding session, never reopen history silently. |
| S8-L15 | Safety/security authority overrides convenience/luxury. | Policy, clear escalation and audit. |
| S8-L16 | FaceGate failure cannot be sole denial reason. | Future assertion advisory/controlled; QR/manual fallback. |
| S8-L17 | Frontend must remain usable under queue pressure. | One primary action, offline visibility, observed task tests. |

# 5. Roles, decisions and approval boundaries

| Role | Authority | Default capabilities |
| --- | --- | --- |
| Event Director | Open/close runtime; approve material capacity, walk-in and unresolved-close exceptions. | Command, decisions, close and final outcome approval. |
| Command Lead | Coordinate gates, supervisors, alerts, incidents and recovery. | Assign/acknowledge/escalate; no final close unless delegated by policy. |
| Check-In Supervisor | Resolve identity/entitlement/duplicate/device exceptions. | Admit/deny/refer overrides within policy; walk-in approval. |
| Check-In Operator | Perform minimum-data scan/search and routine admission action. | No broad guest list, high-risk override or close. |
| Concierge | Assist guest/household, locate approved context and route exceptions. | Minimum guest/service context; no security decision. |
| Device Manager | Provision/revoke devices and sessions; monitor fleet. | No business admission authority by technical role alone. |
| Data/Reconciliation Lead | Investigate sync/conflicts/dead letters and prepare close evidence. | Cannot erase entries or close without Director. |
| Security Lead | Control protected access, lost device and security exceptions. | Restricted facts and incident authority. |
| Support Administrator | Time-bound audited technical recovery. | No automatic guest or operational authority. |

## 5.1 Consequential decision rules

Operator cannot self-grant supervisor capability or override an unresolved protected-access decision.

Director close cannot be delegated through interface convenience; policy records any formal delegation.

Deny/refer, duplicate override, walk-in, capacity override, manual identity selection and post-close correction require reason and authority.

A device administrator cannot alter admission outcome merely because they manage hardware.

# 6. Domain architecture and authority transition

| Component | Responsibility | Must not do |
| --- | --- | --- |
| Snapshot Builder | Read approved sources, minimise, manifest, checksum and stage candidate. | Mutate sources or publish itself. |
| Snapshot Publisher | Authorise and atomically publish current immutable snapshot. | Partially expose candidate. |
| EDR API | Runtime lifecycle, ledger commands, projections, conflicts and close. | Delegate attendance writes elsewhere. |
| Device Gateway | Provision/session/auth/sync/capability and SSE. | Grant business authority from device ownership. |
| Local Runtime | Verify/store snapshot, resolve/search, append outbox and show sync truth. | Edit snapshot or discard queued action. |
| Admission Service | Validate command against snapshot/policy/current ledger and append outcome. | Overwrite prior outcome. |
| Projection Service | Build attendance/capacity/arrival views from ledger. | Become independent write truth. |
| Conflict Service | Classify duplicates/contradictions and append resolution. | Delete losing event. |
| Walk-In Service | Create provisional runtime guest/entitlement case. | Silently create core PersonProfile/EventGuest. |
| SSE/Sync Service | Resume cursors, push authoritative changes and accept idempotent batches. | Assume continuous connectivity. |
| Reconciliation/Import | Verify ledger/checksums, close and import outcomes to core. | Rewrite EDR history or duplicate import. |
| Frontend Surfaces | Command/device/operator/reconciliation workflows. | Hide offline/stale/conflict state. |

## 6.1 Deployment position

Deploy services/edr as an independently available boundary because event-day availability, failure containment, offline sync and live write authority are material. EDR owns its bounded schema. Core services publish snapshots and consume verified closed outcomes through versioned contracts; they do not share-write EDR tables.

# 7. Canonical data model

| Entity | Purpose | Key relationships |
| --- | --- | --- |
| RuntimeSnapshot | Stable immutable event-day dataset. | Event, source manifest, current/superseded publication. |
| SnapshotManifestItem | Source type/id/version/hash and record counts. | Guests, households, credentials, seating, access policy. |
| RuntimeSession | Open/closed live authority window. | One active per event policy; opened/closed by authority. |
| Device | Managed hardware/browser installation identity. | Organisation inventory and custody. |
| DeviceAssignment | Event/gate/station/capability binding. | Device plus runtime session. |
| DeviceSession | Revocable operator authentication and offline grant. | Device, user, role, expiry and snapshot. |
| RuntimeLedgerEntry | Append-only operational fact/command outcome. | Event/session/device/operator/snapshot and causation. |
| AdmissionDecision | Typed ledger payload: admit/deny/refer/re-entry/undo by supersession. | Credential/EventGuest or provisional runtime guest. |
| OfflineEnvelope | Signed/MACed local event with sequence and sync state. | Device session and outbox batch. |
| AttendanceProjection | Rebuildable per-guest current result. | Derived only from ledger. |
| CapacityProjection | Rebuildable gate/zone/event counts. | Snapshot limits plus ledger. |
| RuntimeConflict | Duplicate/contradictory/sequence/snapshot/identity issue. | Entries, severity, owner and resolution. |
| WalkInRecord | Provisional runtime identity and entitlement case. | Evidence, approval, credential/reference and import mapping. |
| DeadLetter | Failed event/import with payload reference and recovery. | Never hidden or discarded. |
| ReconciliationRun | Snapshot/ledger/device/checksum and conflict result. | Close gate and final publication. |
| OutcomeImport | Idempotent closed-result transfer to core. | Import version/hash and per-record outcome. |

# 8. Required fields and semantics

| Model | Required fields |
| --- | --- |
| RuntimeSnapshot | id/number, tenant/client/event, schema_version, source_cutoff, status, manifest_hash, data_hash, signature/key_id, counts, published_by/at, supersedes_id. |
| ManifestItem | snapshot_id, source_type/id/version/hash, included_count, excluded_count, projection_policy. |
| RuntimeSession | id, event_id, snapshot_id, state, mode, opened_by/at, operational_window, close_requested/closed_by/at, final_hash. |
| Device | id, organisation_id, install_public_key/fingerprint, platform, custody/status, provisioned/revoked/lost times. |
| DeviceAssignment | device_id, runtime_session_id, gate/station, capability_set, snapshot_id, valid_from/to, status. |
| DeviceSession | id, device/assignment/user/role, auth_level, offline_grant_id, issued/rotated/expires/revoked, last_seen/sync_cursor. |
| LedgerEntry | id, event/runtime/device/session/operator, device_sequence, command_id/idempotency_key, type, subject refs, payload version, snapshot_id, local_at, received_at, prior_entry_id?, reason/authority, integrity tag. |
| OfflineEnvelope | event/device/session/snapshot, sequence, command_id, created_at, payload_hash, signature/MAC, sync status/attempt/error. |
| Conflict | id, event/runtime, type, entry_ids, subject, severity, state, owner, detected/decided, resolution_entry_id, rationale. |
| WalkIn | id, runtime_id, display/search minimum, party/companion refs, evidence, entitlement/capacity state, approval, mapped_event_guest_id after import. |
| Reconciliation | id, runtime/snapshot/ledger cut, device/session inventory, entry/count/checksum totals, conflicts/dead_letters, exceptions, result, approved_by/at. |
| OutcomeImport | id, reconciliation_id, target contract version, content_hash, status, attempts, imported_at, per-item results. |

# 9. Snapshot contract and publication

| Snapshot section | Minimum content |
| --- | --- |
| Envelope | event/runtime candidate, schema version, number, generated/cutoff time, manifest/data hash, signature/key ID. |
| Guests | Stable EventGuest token/ID, minimum permitted display/search tokens, household/party, eligibility and assistance action codes. |
| Credentials | Credential version/reference/digest lookup, active validity/access/entitlement codes; no raw token export beyond approved secure lookup structure. |
| Seating | Current publication ID/hash, table/seat references and minimum operational display. |
| Venue/gates | Gate/station/zone references, hours, capability and escalation routing. |
| Policies | Admission, re-entry, household/companion, walk-in, capacity, duplicate/conflict, offline and fallback versions. |
| Permissions | Role/capability projection and field masks for device task. |
| Integrity | Per-section count/hash, whole snapshot checksum/signature and compatibility minimums. |
| Expiry | Freshness/validity window, stale threshold and supersession behaviour. |

## 9.1 Publication workflow

Build candidate from approved source versions; quarantine invalid source records rather than corrupt snapshot.

Validate referential integrity, counts, credential/seating freshness, policies and device compatibility.

Generate manifest, canonical checksums/signature and human-readable diff from current snapshot.

Required authorities approve exact snapshot hash. Publish atomically; devices never see partial candidate.

After runtime opens, corrections use superseding snapshot plus explicit compatibility/rollout policy and override ledger.

# 10. Runtime lifecycle and write authority

| State | Meaning | Allowed change |
| --- | --- | --- |
| preparing | Snapshot/device/staff readiness being assembled. | No attendance ledger. |
| ready_to_open | Published compatible snapshot and operational gates satisfied. | Director may open. |
| open | EDR owns live attendance and event-day facts. | Authorised ledger commands and device sync. |
| degraded | Open with declared dependency/device/connectivity impairment. | Same ledger authority; recovery/alerts active. |
| closing | New routine admissions restricted by close policy; sync/reconciliation completing. | Supervisor/Director exceptions only. |
| closed | Final reconciliation approved; ledger sealed and outcome import authorised. | No ordinary commands. |
| superseded/corrected | Post-close governed correction references closed result. | New correction record/session; never rewrite. |

Opening records the exact snapshot, device/staff readiness evidence and Director decision.

Core planning writes after open cannot change live attendance; they may raise a proposed runtime correction.

Closing does not discard late device events. It defines a controlled cutoff and late-arrival reconciliation path.

# 11. Device trust, provisioning and loss

| Stage | Required behaviour |
| --- | --- |
| Register | Create installation/device key pair and inventory record; verify platform and custody. |
| Assign | Bind event/runtime, gate/station, capability, data projection, validity and operator policy. |
| Provision | Authenticated one-time/short-lived exchange; verify device identity and download compatible signed snapshot. |
| Activate | Operator signs in/unlocks; device session is short-lived, rotated and bound to device assignment. |
| Operate | Show snapshot, connection, last sync, queue count, storage and session expiry continuously. |
| Reassign | Supervisor/device manager ends prior assignment and creates new audited binding. |
| Revoke/lost | Server immediately blocks new sync/session; alerts command; rotates affected grants/snapshot keys where applicable. |
| Recover | Reconcile returned device/outbox under incident control; wipe local event data and verify deletion. |
| Retire | Remove trust after retention; preserve inventory/audit evidence. |

## 11.1 Honest lost-device limitation

A device already offline cannot receive a remote revoke until it reconnects. The system must display this residual risk, expire offline grants, minimise local data, require screen/device lock, bind capabilities and give operations a physical containment plan. “Revoked” means the server will reject future access/sync; it does not magically erase an unreachable device.

# 12. Local cache and offline contract

| Concern | Requirement |
| --- | --- |
| Storage | Supported encrypted-at-rest local store; no localStorage for sensitive runtime records; platform caveats documented. |
| Keying | Device/session-bound non-exportable or protected key where platform supports; key/grant expiry and wipe flow. |
| Snapshot | Verify signature/hash/schema/event/assignment before activation; keep current and bounded prior version for safe recovery. |
| Query | Local credential lookup, guest/household search, entitlement, prior projection and capacity policy without core dependency. |
| Outbox | Append-only commands with UUID/ULID, monotonic device sequence, snapshot, local time, operator/session and integrity tag. |
| Response | Immediate local accepted/referred/blocked result according to published offline policy; clearly labelled pending sync. |
| Sync | Ordered resumable batches, idempotent server receipt, per-item acknowledgement/rejection/conflict and cursor. |
| Clock | Record device and server times; monitor skew; never reorder solely by untrusted device clock. |
| Quota | Preflight storage and bounded retention; visible low-space state blocks unsafe new work before data loss. |
| Wipe | After close/expiry/revocation/recovery, verified purge of event snapshot/outbox subject to all events safely acknowledged. |
| Telemetry | No hidden always-online dependency; safe health/sync metrics resume when connected. |

# 13. Ledger command and idempotency contract

| Field/behaviour | Requirement |
| --- | --- |
| Command identity | Globally unique command_id plus device_id/sequence and server idempotency key. |
| Causation | Actor/session/device/snapshot, source scan/search/walk-in and prior entry where correcting. |
| Validation | Server rechecks event, runtime state, device/session capability, snapshot compatibility, credential/guest and policy. |
| Append | One authoritative ledger entry per accepted business command; duplicates return original result. |
| Correction | Append superseding/corrective entry referencing prior; never update/delete original. |
| Offline receipt | Retain original local time/sequence and record server received/order separately. |
| Failure | Stable rejected/invalid/stale/conflict/dead-letter category and safe recovery action. |
| Projection | Per-guest attendance/capacity rebuilt from ordered ledger rules; projection can be dropped/rebuilt. |
| Integrity | Canonical payload hash and optional device integrity tag; ledger segment checksums for reconciliation. |
| Privacy | Action codes and minimum references; restricted context remains separately controlled. |

# 14. Admission, denial, referral and re-entry

| Action | Required behaviour |
| --- | --- |
| Admit | Confirm credential/guest/entitlement and current attendance under online or published offline policy; append result. |
| Deny | Only an authorised policy result/decision; show safe reason and supervisor/help route; append evidence. |
| Refer | Default for ambiguity, stale/unknown, protected, capacity or identity conflict; no false denial. |
| Re-entry | Separate policy and entry referencing prior admitted state; not a second unique attendee. |
| Undo/correct | Supervisor appends corrective decision; prior event remains visible. |
| Manual lookup | Search/select exact EventGuest/household with confirmation; audit to prevent wrong-person admission. |
| Credential invalid | Expired/revoked/replaced/wrong event cannot admit; show permitted recovery. |
| Face assertion | Reserved future input only; never sole deny and no implementation in Slice 8. |

One-primary-action law

The device surface presents one clear next action for the current result. Secondary actions such as refer, household, manual search or supervisor appear only when relevant and authorised.

# 15. Household, party and companion workflow

Scan/search may open a household/party view only when operator permission and policy allow.

Show each member’s minimum display identity, credential/eligibility/current attendance and companion entitlement without private notes.

Permit select-all only after clearly showing who will be admitted and who remains unresolved.

Named companions use EventGuest identity; unnamed plus-one entitlement follows a governed claim/convert-to-runtime-guest path.

Large-household action uses atomic batch command or explicitly per-person results; partial outcome is visible.

Duplicate/already-admitted members are not silently counted again.

Accessibility/service action codes route assistance without revealing diagnosis.

# 16. Duplicate admission and conflict model

| Conflict type | Detection | Resolution |
| --- | --- | --- |
| Same credential twice | Credential/version already admitted or two offline events. | Retain both; current projection once; supervisor classifies re-entry/duplicate/wrong guest. |
| Same guest via two credentials | EventGuest maps to multiple active/old credential paths. | Retain entries; credential/source investigation and corrective entry. |
| Offline sequence gap | Missing/repeated/out-of-order device sequence. | Pause unsafe cursor, request missing batch, dead-letter only with evidence. |
| Stale snapshot action | Device acted on superseded/incompatible snapshot. | Apply compatibility policy; accept with finding or supervisor review. |
| Concurrent correction | Two supervisors resolve same subject from stale projection. | Optimistic conflict; later decision sees exact prior resolution. |
| Capacity conflict | Offline admissions exceed current limit. | Never erase admissions; alert command and require operational decision. |
| Identity ambiguity | Manual search/household selection uncertain. | Refer; supervisor verifies; no automatic merge. |
| Late after close | Device event received after close cutoff. | Quarantine for Director-led supplemental reconciliation/correction. |

Conflict resolution appends a typed decision and rebuilds projection.

No automated “winner” deletes the losing entry. AI may group evidence but cannot decide identity, denial or misconduct.

# 17. Walk-ins and event-day exceptions

| Stage | Required control |
| --- | --- |
| Capture | Minimum provisional display/search identity, source/who confirms, party/host reference and time. |
| Duplicate check | Search runtime snapshot and existing walk-ins before creating; ambiguous match requires supervisor. |
| Entitlement | Record requested/approved access and named authority; no invented invitation. |
| Capacity | Show current projection, reservation/zone policy and impact; offline policy may require refer rather than admit. |
| Approval | Supervisor/Director according to type/capacity/protected access; maker-checker where configured. |
| Credential/reference | Issue temporary runtime reference or consume approved credential service path; do not forge QR. |
| Admission | Append ledger entry against provisional runtime guest; never hide walk-in status. |
| Post-event mapping | Reconciliation proposes/create core EventGuest mapping through authorised import; no automatic PersonProfile merge. |
| Retention | Apply purpose/consent/retention and preserve minimal audit after correction/deletion. |

# 18. Capacity and arrival projections

| Projection | Source and behaviour |
| --- | --- |
| Total admitted | Unique current admitted EventGuest/runtime guest result from ledger. |
| Arrivals over time | Server/device received and trusted event-time dimensions shown separately where skew matters. |
| Gate throughput | Accepted actions per gate/device/session with queue/latency; not staff performance judgement by default. |
| Zone/access count | Only where policy/ledger action supports it; avoid pretending entry admission equals physical zone occupancy. |
| Expected remaining | Snapshot eligible population minus current admitted/declined/known exception, with uncertainty explicit. |
| Capacity headroom | Configured venue/zone/event limit minus applicable current projection; reservations/policy shown. |
| Offline uncertainty | Known queued counts and last-sync age; command view displays range/uncertainty, not false exactness. |
| Walk-ins | Shown separately and included in applicable totals after authorised admission. |
| Re-entry | Does not increase unique attendance; may increase entry transaction count. |

# 19. Synchronisation, SSE and dead letters

## 19.1 Sync protocol

Client sends authenticated event/device/session/snapshot cursor and ordered bounded outbox batch.

Server validates every envelope independently and returns accepted_duplicate/rejected/conflict/dead_letter plus authoritative entry/reference.

Acknowledgement removes local pending state only after durable server acceptance; never on network send alone.

Reconnect resumes from cursor and receives authoritative projection/conflict/snapshot/session changes.

Backoff, jitter, batch limits and deploy drain prevent storms and duplicate effect.

## 19.2 SSE contract

Event-scoped authenticated stream with monotonically resumable event IDs/cursor.

Push runtime/device/snapshot/admission projection/conflict/capacity/alert changes; no raw sensitive payload.

Handle disconnect, token/session rotation, missed retention window and polling/snapshot refresh fallback.

SSE improves freshness; correctness never depends on uninterrupted stream.

## 19.3 Dead letters

Technical or schema failures retain safe payload reference, classification, attempts, owner and recovery action.

Dead letters remain visible in command/reconciliation and block close according to severity/policy.

Replay is authorised, idempotent and audited; manual data editing is forbidden.

# 20. Frontend information architecture

| Screen / surface | Primary job | Critical states |
| --- | --- | --- |
| Event-day command | Arrivals, capacity, gates/devices, offline uncertainty, conflicts, alerts and close readiness. | Preparing, ready, live, degraded, closing, blocked, closed. |
| Snapshot readiness | Build/validate/diff/approve/publish runtime snapshot. | Invalid, stale, approval required, publishing, current, superseded. |
| Runtime open/close | Review gates and open/close with authority/evidence. | Blocked, warning accepted, open, closing, late events. |
| Device fleet | Provision, assign, health, sync, storage, session and revoke/lost. | Unassigned, ready, offline, stale, low storage, lost, revoked. |
| Operator session | Authenticate/unlock, station/capability and expiry. | Expired, revoked, locked, offline grant warning. |
| Scanner | Scan result, minimum guest/entitlement/prior state and one primary action. | Ready, scanning, valid, invalid, duplicate, refer, offline pending. |
| Kiosk | Guest self-presentation and staff-supervised exception route. | Privacy idle/reset, inaccessible scan, help, no public search. |
| Concierge | Fast search/household/assistance and routing. | Ambiguous, already admitted, service action, refer. |
| Household check-in | Select members and process large group safely. | Partial, duplicate, unnamed companion, blocked member. |
| Walk-in workspace | Capture, duplicate check, entitlement/capacity and approval. | Draft, pending supervisor, approved, denied/referred, admitted. |
| Conflict queue | Investigate duplicates, stale snapshot, identity and late events. | Open, assigned, awaiting device, resolved, accepted exception. |
| Capacity view | Current and uncertain counts/headroom by applicable scope. | Online, offline range, threshold, exceeded. |
| Sync/dead letters | Outbox/device/server cursors, failures and recovery. | Pending, retrying, conflict, dead letter, resolved. |
| Reconciliation | Snapshot vs ledger vs device inventory and checksums. | Incomplete, mismatch, exceptions, ready to close. |
| Closed result | Final attendance/no-show/walk-in/conflict outcome and import. | Sealed, import pending/partial/failed/complete, corrected. |

# 21. Check-in device interaction specification

## 21.1 Screen composition

Persistent header: event, gate/station, operator role, online/offline, snapshot version/freshness, last sync, queued count and session expiry.

Primary region: camera/scan target or search; large status/result; one dominant next action.

Minimum guest panel: permitted display identity, household, entitlement/access, current attendance and safe assistance action.

Secondary drawer: household/companion, permitted seating direction, referral and supervisor request.

Footer: device ID/fingerprint, storage/power/network health, sync and privacy/reset action.

## 21.2 Required interactions

| Action | Required behaviour |
| --- | --- |
| Scan | Immediate detect; token never displayed; resolve locally/online and announce result. |
| Admit | Large touch target; shows subject/count and policy before append; immediate pending/synced evidence. |
| Refer | Preserves guest dignity; supplies safe reason, queue/owner and supervisor notification. |
| Deny | Only authorised result; requires reason and offers permitted help/escalation. |
| Search | Local typo-tolerant minimum-data search; debounce; privacy reset; confirm exact person. |
| Household | Explicit member selection and per-person result; no hidden select-all. |
| Walk-in | Route to separate controlled workflow; operator cannot invent entitlement. |
| Undo/correct | Supervisor-only append correction; never delete. |
| Offline | Visible before action; result says pending sync and capacity uncertainty where relevant. |
| Reset | Clears prior guest from screen automatically and manually within short privacy interval. |

# 22. Frontend functional and responsive requirements

| ID | Requirement | Acceptance |
| --- | --- | --- |
| S8-F01 | Event/gate/operator/snapshot/sync context is always visible. | No cross-event or stale hidden context. |
| S8-F02 | One primary action dominates each device result. | Queue-pressure task observation passes. |
| S8-F03 | Offline and pending-sync states are unmistakable. | Text/icon plus queued count/last sync; not colour only. |
| S8-F04 | Minimum data by role/station. | No unnecessary VIP/private/contact data in DOM/cache. |
| S8-F05 | Unknown/stale/conflict routes to refer, not false deny/admit. | Truth-state scenarios pass. |
| S8-F06 | Household/party action is explicit per person. | Partial/duplicate/unnamed cases visible. |
| S8-F07 | Device loss/revocation is operationally clear. | Command and device surface show residual offline risk. |
| S8-F08 | Capacity shows offline uncertainty. | Range/last-sync, not false exact total. |
| S8-F09 | Conflict resolution preserves both events. | Exact entries and superseding decision visible. |
| S8-F10 | Close workspace exposes every gate. | Missing device/dead letter/conflict/checksum block/exception. |
| S8-F11 | Error recovery never loses queued action. | Storage/network/session/reload scenarios pass. |
| S8-F12 | Scanner is accessible and high contrast. | Keyboard, screen reader, sound/haptic alternatives and touch targets. |
| S8-F13 | Command works desktop/tablet/mobile. | Purposeful layouts; critical actions available. |
| S8-F14 | Privacy reset protects next guest. | Prior details clear after action/timeout. |
| S8-F15 | Live updates are honest and resumable. | SSE gap/reconnect/fallback states visible. |

## 22.1 Device behaviour

Command desktop supports full operational picture, reconciliation and close; tablet supports roaming command/supervision; mobile supports alerts, fleet/gate status, approvals and escalation.

Scanner/kiosk/concierge are mobile/tablet-first with portrait and landscape, camera permission/error, soft keyboard and one-handed touch testing.

Supported device/browser matrix is explicit. Unsupported platforms fail before event use, not during check-in.

# 23. Accessibility, dignity and usability

WCAG 2.2 AA target for all Slice 8 web/PWA surfaces.

Scanner provides visible, announced and optional sound/haptic result without relying on one sensory channel; sound can be muted.

Camera is not the only input: permitted manual credential/guest search and supervisor path exist.

Minimum 44x44 CSS pixel targets, high contrast, glare/dim testing, large text/zoom and reduced motion.

Keyboard/switch access for scan trigger, search, result, primary action, household selection, referral and supervisor request.

Focus returns to ready state after completion and does not expose the prior guest.

Deny/refer wording preserves dignity, avoids broadcasting private reason and provides a human-help route.

Observed usability with trained and first-time operators under noise, queue pressure, interruptions and connectivity loss.

# 24. Event-day intelligence and alerts

| Signal | System output | Authority boundary |
| --- | --- | --- |
| Arrival surge | Throughput/queue trend by gate and suggested staffing/routing. | Command Lead decides; no autonomous staff reassignment. |
| Offline uncertainty | Devices/queued actions/last sync and attendance range. | Technical/command owners recover or adjust operations. |
| Duplicate admission | Subject/entries/gates and safe conflict queue. | Supervisor decides re-entry/duplicate/wrong identity. |
| Capacity pressure | Current headroom plus offline uncertainty and walk-in impact. | Director/Security/Venue authority decides. |
| Device degradation | Low storage, expiring session, camera failure, stale snapshot or sync lag. | Device manager/support acts. |
| Credential problem | Invalid/revoked/expired/replaced/wrong-event category and recovery. | Credential/Supervisor authority; operator does not override. |
| Household friction | Repeated partial/companion/referral pattern. | Guest Services/command adjusts service. |
| Walk-in pressure | Count, pending approvals and capacity impact. | Director/Supervisor policy. |
| Dead letter/conflict backlog | Severity, age, owner and close impact. | Data/Reconciliation lead. |
| Close readiness | Missing devices, unacked entries, checksum mismatch, conflicts/exceptions and imports. | Event Director alone closes. |

## 24.1 AI boundary

AI may summarise trends, group conflicts and draft command options from authorised runtime facts.

AI may not identify a guest, admit/deny, resolve duplicate identity, approve walk-in/capacity override, close runtime or alter ledger.

Deterministic rules and human workflows continue if AI is unavailable/unsafe.

# 25. Security, privacy and device data

| Risk/control area | Required control |
| --- | --- |
| Device/session auth | Device key plus short-lived operator session, event/station capability and rotation/revocation. |
| Local data | Least-data projection, encryption/protected key, OS lock, inactivity/privacy reset, expiry and verified wipe. |
| Credential tokens | Never displayed/logged; lookup structure protected; revoked/expired/replaced enforced. |
| API/SSE/sync | TLS, mutual/service/device proof as selected, payload limits, cursor auth, replay/idempotency and rate controls. |
| Lost device | Immediate server revoke, command alert, grant/key containment, physical recovery and residual offline risk. |
| Shared device | Named operator sessions; quick secure handover/logout; no shared accounts. |
| Restricted guests | Role/station masking; sensitive action code only; enhanced audit. |
| Walk-ins | Minimum data, purpose/retention and no cross-event profile merge. |
| Support | Time-bound audited elevation; no secret/key/raw token display. |
| Exports | No broad live guest export to devices; reconciliation export purpose/expiry/audit. |
| Tampering | Snapshot signature/hash, device sequence/integrity, server validation and anomaly alert. |
| Retention | Local purge after safe sync/close; central retention clocks and minimal audit evidence. |

# 26. Reconciliation and close contract

| Gate | Required evidence |
| --- | --- |
| Snapshot | Current runtime snapshot/version/hash/signature and any supersession chain valid. |
| Device inventory | All assigned devices/sessions classified: synced/returned/revoked/lost/exception. |
| Outbox | No unacknowledged required commands, or Director-approved missing-device exception with residual risk. |
| Ledger | Entry count, segment/whole checksum and append-only integrity verified. |
| Projections | Attendance/capacity results rebuild identically from snapshot + ledger. |
| Conflicts | All blocking duplicates/identity/sequence/stale/late cases resolved or explicitly accepted by authority. |
| Dead letters | None blocking; every remaining item owned, classified and included in exception evidence. |
| Walk-ins | Each provisional runtime identity has final state and import/mapping disposition. |
| Late events | Cutoff and supplemental correction route recorded. |
| Approvals | Data/Reconciliation lead prepares; Event Director reviews exact evidence/hash and closes. |
| Seal | Closed result publication/checksum immutable; new correction supersedes. |
| Import | Versioned idempotent outcome package accepted by core; per-item results and retry/dead letter visible. |

## 26.1 Close prohibition

The interface must not offer a cosmetically green close when a required device is missing, queued actions are unknown, checksums differ or blocking conflicts/dead letters remain. A Director may accept only policy-authorised exceptions with explicit evidence and residual risk; the system records that exception rather than hiding the gate.

# 27. Outcome import to core

| Output | Contract |
| --- | --- |
| Identity | event_id, runtime_session_id, reconciliation/publication ID, schema version and content hash. |
| Guest result | Stable EventGuest ID; final attendance state, first/last applicable times, source entry refs and confidence/truth state. |
| Walk-in result | Runtime guest ID, final state, approved mapping/create proposal and evidence; no automatic PersonProfile merge. |
| No-show | Derived only after close against eligible snapshot; absence of scan during open is not yet no-show truth. |
| Conflicts/exceptions | Resolved/accepted categories and references; restricted narrative remains permissioned. |
| Device evidence | Inventory/sync/missing/lost summary without secret/session material. |
| Integrity | Snapshot/ledger/reconciliation checksums and counts. |
| Idempotency | Import ID/content hash; retry returns existing result; conflicting hash blocks. |
| Core effect | Create verified event outcomes/projections without rewriting EDR or creating parallel live ledger. |
| Failure | Per-item status, retry/dead letter and owner; partial import remains visible. |

# 28. APIs and events

| Area | Representative operations |
| --- | --- |
| Snapshots | build/validate/diff/request-approval/publish/current/history/supersede/verify. |
| Runtime | readiness/open/status/degrade/request-close/reconcile/close/correct. |
| Devices | register/provision/assign/activate/health/revoke/report-lost/recover/wipe-attest. |
| Sessions | start/rotate/unlock/expire/revoke/capabilities. |
| Local/sync | snapshot-download/verify, sync-push, sync-pull/cursor, acknowledge, gap-recover. |
| Check-in | resolve-scan/search/household, admit/deny/refer/reentry/correct/request-supervisor. |
| Walk-ins | search-duplicate/create/review/approve/refer/admit/map. |
| Conflicts | list/detail/assign/resolve/accept-exception/reopen. |
| Capacity | event/gate/zone projections, uncertainty and thresholds. |
| Dead letters | list/detail/retry/resolve/escalate. |
| Reconciliation | preview/run/verify-checksum/exception/approve/publish/import-status. |
| Command stream | SSE connect/resume/snapshot with permission-minimised events. |

## 28.1 Domain events

RuntimeSnapshotPublished/Superseded; RuntimeOpened/Degraded/CloseRequested/Closed/Corrected.

DeviceProvisioned/Assigned/Offline/Recovered/Lost/Revoked; DeviceSessionStarted/Expired/Revoked.

AdmissionCommandAccepted/Rejected; GuestAdmitted/Denied/Referred/Reentered; AttendanceCorrected.

OfflineBatchReceived/Acknowledged/GapDetected; RuntimeConflictRaised/Resolved; DeadLetterRaised/Recovered.

WalkInCreated/Approved/Admitted/Mapped; CapacityThresholdCrossed.

ReconciliationStarted/Blocked/Verified/Approved; OutcomeImportStarted/PartiallyFailed/Completed. Events are idempotent, event-scoped, privacy-minimised and outbox-backed.

# 29. Non-functional requirements

| Area | Acceptance target |
| --- | --- |
| Reference scale | 600 guests; at least 9 devices and 15 operator sessions; multiple gates, households, duplicates, walk-ins and re-entry. |
| Online scan | Blueprint target p95 under 1 second from accepted scan to actionable result in reference environment. |
| Offline scan | Immediate local response; recommended visible result p95 <= 300 ms after decode/lookup on reference device. |
| Local search | Blueprint target p95 under 500 ms on representative snapshot/device. |
| Sync | Reconnect begins within seconds; bounded batches drain without duplicate effect; exact budget ratified in readiness review. |
| SSE | Accepted critical signal visible to target role within blueprint target 5 seconds; resumable cursor/fallback. |
| Availability | EDR continues when core unavailable; defined regional/runtime target and on-call response. |
| Integrity | Zero lost accepted commands; projection rebuild and checksum reconciliation exact. |
| Offline duration | Explicit supported window based on grant/snapshot/data risk and battery/storage; no indefinite offline promise. |
| Device storage | Preflight capacity and low-space block before unsafe loss; encrypted minimum dataset. |
| Concurrency | Multiple devices/sessions and duplicate actions preserve all evidence and one current guest result. |
| Recovery | Network/core/device/SSE/deploy/worker failure recovers without corrupting ledger. |
| Accessibility | WCAG 2.2 AA target; observed queue-pressure usability. |
| Observability | Safe metrics/traces/health for snapshot, device, session, scan, sync, conflict, capacity, close and import. |

# 30. Build sequence

| WP | Build unit | Exit evidence |
| --- | --- | --- |
| S8-01 | Entry audit, authority ADR, operational policy register, flags and threat model. | Slice 7 handoff/baseline/owners accepted. |
| S8-02 | EDR schema: snapshot, runtime, devices, sessions, ledger, conflicts, walk-ins, reconciliation/import. | Migrations, append-only and event isolation proven. |
| S8-03 | Snapshot builder, minimisation, manifest/checksum/signature and atomic publication. | Valid/invalid/stale/supersession corpus. |
| S8-04 | Runtime lifecycle and sole-write-authority enforcement. | Open/close state and negative parallel-write tests. |
| S8-05 | Device registration, assignment, provisioning, sessions, revocation/loss. | 9-device/15-session and loss controls. |
| S8-06 | Encrypted local snapshot/cache, search/resolution and offline outbox. | Offline integrity/storage/wipe evidence. |
| S8-07 | Ledger command, idempotency, projection and correction service. | Duplicate retry and rebuild tests. |
| S8-08 | Sync protocol, sequence/gap/conflict, SSE/resume and dead letters. | Burst/reconnect/deploy-loss tests. |
| S8-09 | Admission/re-entry/household/manual search policy services. | Routine/duplicate/partial/referral scenarios. |
| S8-10 | Walk-in, entitlement, capacity and supervisor exceptions. | Provisional identity/approval/import mapping. |
| S8-11 | Event-day command and snapshot/runtime/device workspaces. | Responsive live operational picture. |
| S8-12 | Scanner/kiosk/concierge and household frontend. | Fast accessible offline-first device journey. |
| S8-13 | Conflict, sync/dead-letter, capacity and recovery workspaces. | All failures visible/owned/resolvable. |
| S8-14 | Reconciliation, director close, sealed result and outcome import. | Checksum and idempotent import pass. |
| S8-15 | Security/privacy/accessibility/performance and failure qualification. | Budgets/adversarial/device matrix pass. |
| S8-16 | 9-device/15-session supervised simulation and operational readiness review. | Offline burst/device loss/duplicate/close pass. |
| S8-17 | Independent audit, clean-room deploy, rollback, CEO handover and exit commit. | No blocker/high defect; Slice 9 handoff. |

# 31. Test strategy

| Layer | Required coverage |
| --- | --- |
| Domain unit | Runtime/snapshot/device/session/ledger/conflict/walk-in/reconciliation state and policy. |
| Property/fuzz | Ledger command/idempotency, device sequences, sync envelopes, QR parser boundary and projection rebuild. |
| Database | Append-only, uniqueness, event isolation, one active runtime/current snapshot, concurrency and checksums. |
| Contract | Slice 7 resolution; core snapshot sources; SSE/sync; outcome import; future FaceGate assertion disabled. |
| API integration | AuthN/Z, capability, retries, stale snapshot, cursor resume, dead letters and close gates. |
| Offline/device | Cache verify, airplane mode, reload/restart, quota, clock skew, outbox, reconnect, revoke/lost and wipe. |
| Component | All screens/states, field masks, one-primary-action, household/walk-in/conflict/close. |
| End-to-end | Publish -> provision -> open -> scan/search -> offline -> sync/conflict -> reconcile -> close -> import. |
| Performance | 600 guests, 9 devices, 15 sessions, burst, online/offline/search/SSE/sync targets. |
| Security/privacy | IDOR, device/session theft, snapshot tamper, replay, local data, support elevation and exports. |
| Accessibility | Automated plus keyboard/screen reader/touch/glare/zoom and observed queue-pressure tasks. |
| Recovery | Core/network/SSE/device/worker/deploy loss, late event, checksum mismatch and partial import. |
| Clean room | Fresh database/deploy/device profiles, migration, simulation, rollback/forward recovery. |

# 32. Canonical acceptance scenarios

| ID / scenario | Expected result |
| --- | --- |
| A01 | Entry and Slice 7 binding - Approved credential resolution and current source contracts consumed; no credential mutation duplicated. |
| A02 | Event isolation - Snapshot/device/session/ledger/search/SSE/import cannot cross event or tenant. |
| A03 | Snapshot minimisation - Each device/role projection contains only necessary fields; restricted facts masked. |
| A04 | Snapshot integrity - Manifest/count/data hash/signature verify; tamper/incompatible schema rejected. |
| A05 | Atomic publication - Device sees old or new current snapshot, never partial state. |
| A06 | Runtime authority - After open, only EDR appends attendance; attempted core/credential parallel write fails. |
| A07 | 9 devices/15 sessions - Provision, assign, rotate, revoke and operate minimum reference fleet. |
| A08 | Online scan - Valid credential returns actionable result within target and admits once. |
| A09 | Offline scan/search - Airplane mode provides immediate verified result and queues durable action. |
| A10 | Offline burst - Multiple devices admit burst load; all commands sync with zero loss/duplicate effect. |
| A11 | Duplicate offline admission - Two devices admit same guest; both events retained, conflict surfaced, one current result. |
| A12 | Retry/idempotency - Repeated command/batch/web request returns original effect, not new admission. |
| A13 | Wrong/revoked/expired credential - Fails/refer according to policy; cannot admit through routine action. |
| A14 | Re-entry - Authorised re-entry records transaction without increasing unique attendance. |
| A15 | Manual search - Minimum-data local search confirms exact guest and audits selection. |
| A16 | Large household - Partial/duplicate/unnamed companion flow remains explicit and usable under pressure. |
| A17 | Walk-in - Duplicate check, provisional identity, capacity/entitlement approval, admission and later mapping pass. |
| A18 | Capacity uncertainty - Offline command shows range/last sync; no false exactness; threshold routes authority. |
| A19 | Device loss offline - Server revokes/lost state, blocks reconnect/new data, alerts command and records residual risk/recovery. |
| A20 | Session expiry/rotation - Short-lived operator session rotates/revokes without losing acknowledged/queued work. |
| A21 | Local storage pressure - Preflight/low-space blocks unsafe action before data loss and preserves outbox. |
| A22 | Snapshot supersession - Compatible/blocked rollout policy, stale warning and command visibility pass. |
| A23 | SSE disconnect - Cursor resume/fallback restores complete authoritative updates without relying on SSE for correctness. |
| A24 | Sequence gap - Missing/out-of-order batch detected and recovered; no silent skip. |
| A25 | Dead letter - Failure remains owned, safely retryable and visible to close gate. |
| A26 | Conflict resolution - Supervisor appends reasoned resolution; original entries remain immutable. |
| A27 | Core unavailable - EDR continues from snapshot and later imports outcomes. |
| A28 | Director close - Non-Director blocked; Director sees every gate and cannot cosmetically close missing evidence. |
| A29 | Missing-device close - Policy exception requires explicit Director evidence/risk; late events follow correction route. |
| A30 | Checksum reconciliation - Ledger/projections rebuild and match snapshot/device/count/checksums exactly. |
| A31 | Outcome import - Versioned content-hash retry is idempotent; partial failure visible/recoverable. |
| A32 | Closed immutability - Ordinary commands fail; correction supersedes rather than rewrites. |
| A33 | Responsive command - Desktop/tablet/mobile command and approvals pass. |
| A34 | Accessible device - Keyboard/screen reader/touch/sound-independent/glare/dim workflow passes. |
| A35 | Privacy reset - Prior guest clears after action/timeout; no unnecessary data in DOM/cache/logs. |
| A36 | Supervised simulation - 9 devices/15 sessions, offline burst, duplicate, walk-in, loss, close and recovery observed. |
| A37 | Clean room/rollback - Fresh staging/device profiles execute A01-A36 and recovery preserves ledger. |
| A38 | Operational gate - Readiness reviewers accept staffing, devices, network/power, runbooks, training and residual risks. |

# 33. Risks and mitigations

| Risk | Consequence | Mitigation / gate |
| --- | --- | --- |
| Second attendance store | Competing truth and irreconcilable close. | EDR sole authority; negative architecture tests. |
| Offline data loss | Guests admitted but evidence disappears. | Durable encrypted outbox, quota preflight, ack-before-delete. |
| Duplicate offline admit | Overcount/security confusion. | Retain both; deterministic projection/conflict and supervisor decision. |
| Lost offline device | Local guest data/action exposure. | Least data, lock, expiring grant, server revoke, physical containment/wipe. |
| Shared accounts | No individual accountability. | Named short-lived operator sessions and fast handover. |
| Stale snapshot | Invalid credential/access/seating decisions. | Freshness/compatibility warning, supersession and controlled override. |
| False exact capacity | Unsafe operational judgement. | Offline uncertainty range, queued count and last sync. |
| SSE dependence | Missed updates on disconnect. | Resumable cursor plus refresh/poll; ledger correctness independent. |
| Clock skew | Misordered/confusing events. | Device sequence and server receive time; monitor skew. |
| Silent dead letter | Missing attendance evidence. | Owned queue, alerts and close blocking. |
| Premature close | Lost device/outbox/conflicts omitted. | Director gate/checksum/inventory/exception evidence. |
| Walk-in duplicate | Duplicate identity and access. | Runtime duplicate search, provisional ID and governed post-event map. |
| Browser storage limits | Offline failure under pressure. | Supported matrix, storage preflight, bounded snapshot/outbox and rehearsal. |
| Power/network Lagos context | Queues and device loss of service. | Versioned event plan, power banks/network options and offline simulation; not universal assumption. |
| Privacy at gate | Guest details exposed to queue/bystanders. | Minimum fields, rapid reset, screen positioning and role masks. |

# 34. Open decisions requiring ratification

| Decision | Recommended default | Owner / gate |
| --- | --- | --- |
| Supported device/runtime | Installable PWA only if IndexedDB/WebCrypto/camera/storage/restart tests pass supported matrix; otherwise approved managed wrapper/native path. | CTO + Operations before S8-05. |
| Offline grant duration | Shortest window covering operational outage; no indefinite offline. | Security + Event Director. |
| Local encryption/key custody | Platform-protected/non-exportable key plus device lock; documented browser limits. | Security. |
| Snapshot contents | Role/station minimum projection; household/search fields explicitly approved. | Privacy + Operations. |
| Snapshot freshness/supersession | Compatibility matrix: continue/warn/block by source change and risk. | Event Director + Security. |
| Admission/re-entry policy | Event-configured; re-entry transaction does not raise unique count. | Event Director. |
| Duplicate resolution | Refer to supervisor; retain both events; typed outcomes. | Operations + Security. |
| Walk-in authority | Supervisor routine within limits; Director for capacity/protected exceptions. | CEO/Event Director. |
| Capacity scope | Admission count vs actual occupancy distinction; zones only where ledger supports. | Venue/Safety/Event Director. |
| Close threshold | All assigned devices classified; no blocking conflicts/dead letters; explicit missing-device exception. | Event Director + Data Lead. |
| Late event policy | Supplemental reconciliation/correction; never mutate sealed close. | Data Lead + CEO. |
| Outcome import fields | Verified minimum attendance outcomes; no raw device/token/session material. | Core/EDR owners + Privacy. |
| SSE retention/fallback | Cursor retention and full projection refresh/poll fallback. | CTO. |
| Service levels | Blueprint p95 scan/search/5-second alert targets plus sync/burst budgets ratified in staging. | CTO + Operations. |
| Supervised simulation | Named roles, 9 devices/15 sessions, venue-like light/noise/power/network and go/no-go authority. | Event Director + Security. |

# 35. Migration, release and rollback

## 35.1 Migration

Create isolated EDR bounded schema and contracts; do not reuse a legacy mutable attendance table as canonical.

Legacy check-in data may inform synthetic tests/mapping only; no current event runtime is activated from unverified legacy state.

Seed synthetic reference snapshot/devices/sessions and offline fixtures; never production guest data in test devices.

Small backward-compatible migrations with production-like clone, rollback/forward-fix and ledger integrity checks.

## 35.2 Release controls

Flags separately gate snapshot publishing, runtime open, device provisioning, offline admission, walk-ins, SSE command, close and outcome import.

Internal synthetic -> multi-device lab -> venue-like supervised simulation -> authorised limited pilot.

Real runtime opening requires operational readiness and named on-call/incident/rollback authority.

No deployment automatically opens runtime or publishes snapshot.

## 35.3 Rollback

Never rollback by deleting ledger entries or resurrecting revoked sessions/devices.

Application rollback must read current schema/ledger or release stops; forward-fix immutable evidence where necessary.

If UI release fails, preserve EDR API/device operation or invoke approved manual continuity procedure with later governed import.

If outcome import fails, keep sealed EDR result and retry by content hash.

Verify Slices 1-7 remain intact and no parallel attendance path is enabled.

# 36. Required implementation evidence

Entry audit, authority ADR, trust boundaries, data flows, policy/decision register and threat model.

EDR schema/migration/append-only/event-isolation/sole-write-authority evidence.

Snapshot minimisation, manifests, signatures, atomic publish/supersession and tamper tests.

Device inventory/provision/assignment/session/lost/revoke/recovery/wipe evidence.

Local cache encryption/platform caveat, search, storage quota, offline outbox and restart evidence.

Command/idempotency/ledger/projection/correction and duplicate conflict evidence.

Sync/SSE cursor/gap/dead-letter/deploy drain/failure recovery evidence.

Admission/re-entry/household/manual search/walk-in/capacity authority evidence.

All frontend states, role masks, privacy reset, browser/device widths and accessibility evidence.

Reconciliation/Director close/checksum/missing-device/late-event and sealed correction evidence.

Versioned idempotent outcome import and partial failure recovery.

600 guests, 9 devices/15 sessions, online/offline/search/SSE/sync performance.

Supervised venue-like simulation, observed operator usability, network/power/device-loss runbooks.

Independent security/privacy/accessibility/operations/product audits and defect closure.

Traceability from blueprint Slice 8, S8-L01-L17, S8-F01-F15 and A01-A38 to code/tests/evidence.

# 37. Slice 8 exit gate

| Gate dimension | Pass condition |
| --- | --- |
| Scope | Snapshot, runtime, devices, offline ledger, conflicts, walk-ins, capacity, close and reconciliation complete; no Slice 9/FaceGate creep. |
| Authority | EDR is proven sole live attendance writer; immutable snapshot/ledger and correction model accepted. |
| Devices | At least 9 devices/15 sessions provision, operate, revoke/loss/recover and remain least-data. |
| Offline | Verified cache/search/outbox/restart/reconnect/gap and zero-loss/idempotent sync pass. |
| Check-in | Scanner/kiosk/concierge/household/walk-in/re-entry flows pass under queue pressure. |
| Command | Live status, offline uncertainty, capacity, devices, alerts and conflicts are accurate and usable. |
| Reconciliation | Inventory/outbox/dead-letter/conflict/checksum gates and Director-only close pass. |
| Import | Sealed outcomes import idempotently; partial failure and correction remain visible. |
| Security/privacy | Device/session/local data/token/event isolation/support/export controls accepted. |
| Frontend | All surfaces/states/responsive/accessibility/privacy reset and observed usability pass. |
| Reliability | Core/network/SSE/device/deploy/storage/worker failures recover without ledger corruption. |
| Evaluation | A01-A38 independently pass; no blocker/high defect or hidden deferral. |
| Ratification | Operational readiness review and supervised simulation formally accepted. |

Hard exit boundary

Slice 8 may hand Slice 9 verified runtime outcomes, evidence and operational signals only after this gate passes. It does not authorise FaceGate production use or allow knowledge/AI to change live attendance history.

# Appendix A - Device sync envelope

| Field group | Minimum content | Control |
| --- | --- | --- |
| Context | schema_version, event_id, runtime_id, snapshot_id, device_id, assignment_id, device_session_id. | All must match trusted server binding. |
| Order | device_sequence, command_id, prior_cursor/batch ID. | Gap/duplicate detection; device clock not sole order. |
| Actor | operator ID/role/capability at action time. | Named session; no shared account. |
| Action | typed command/payload version, subject refs, policy result and reason code. | Minimum data; no raw QR/private narrative. |
| Time | device local time/time-zone/skew status and server received time. | Both retained. |
| Integrity | payload hash and signature/MAC/integrity tag. | Key/grant valid for device session. |
| Sync | pending/sent/accepted_duplicate/rejected/conflict/dead_letter plus authoritative entry ref. | Delete locally only after durable acknowledgement. |
| Privacy | Token fingerprint/credential reference only; field allow-list. | No contact/VIP/diagnosis in generic envelope. |

# Appendix B - Close and reconciliation checklist

| Check | Evidence | Blocking default |
| --- | --- | --- |
| Runtime/snapshot | Exact IDs, schema, signatures and supersession chain. | Yes. |
| Device inventory | All assignments/sessions final classification and custody. | Yes unless Director exception. |
| Queued events | Per-device last sequence/cursor and zero required unacknowledged. | Yes. |
| Ledger integrity | Counts, segment and whole checksum; append-only audit. | Yes. |
| Projection rebuild | Attendance/capacity rebuild equals stored final projections. | Yes. |
| Conflicts | Blocking resolved; accepted exceptions reasoned/authorised. | Yes. |
| Dead letters | No blocking; remaining owned with disposition. | Yes. |
| Walk-ins | Final state and mapping/import disposition. | Yes. |
| Late/missing events | Cutoff and supplemental correction route. | Yes. |
| Outcome package | Version/content hash/counts and target compatibility. | Yes. |
| Director decision | Exact reconciliation hash, exceptions and close time. | Yes. |
| Import | Per-item result/retry/dead-letter and completion proof. | Blocks final handover, not sealed close if policy allows. |

# Appendix C - Traceability anchors

| Source anchor | Slice 8 response |
| --- | --- |
| Blueprint scope | Snapshot publication, devices, offline operation, ledger, conflicts, walk-ins, capacity, close and reconciliation. |
| Blueprint frontend | Event-day command, device provisioning, scanner/kiosk/concierge, conflict and reconciliation workspaces. |
| Blueprint backend | EDR sole authority, local cache contract, idempotency, SSE, dead letters and outcome import. |
| Blueprint acceptance | 9 devices/15 sessions; offline burst; duplicate admission; device loss; Director close; checksum reconciliation. |
| Blueprint exit | Operational readiness review and supervised simulation. |
| Blueprint service levels | Online scan p95 <1s; local search p95 <500ms; critical signal visible within 5s. |
| Slice 7 handoff | Consumes secure resolution/current credential and seating/source contracts without rewriting them. |
| Slice 9 handoff | Publishes verified outcomes/evidence/signals; knowledge/intelligence cannot rewrite ledger. |
| Architectural laws | Event scope, canonical ownership, immutable evidence, truth states, least data, fail visible, versioning and frontend parity. |

End of Slice 8 Implementation Specification and Build Plan v1.0