SLICE 9

# Standards, Readiness and Operational Intelligence

Implementation Specification and Build Plan

| Control | Value |
| --- | --- |
| Version | 1.0 - Ratification draft |
| Blueprint scope | Knowledge applicability, standard plans, evidence, readiness, risks, alerts, decisions and outcome verification. |
| Frontend promise | Standards/readiness workspace, decision queue, command intelligence cards, role briefings and CEO filter. |
| Backend promise | Versioned knowledge, applicability and assurance contracts, signal pipeline, recommendations, approvals and verified outcomes. |
| Entry gate | Accepted Slice 8 exit; current event facts, operational outcomes and EDR contracts; Intelligence Specification v1.0 available. |
| Acceptance focus | Unknown/stale/contradicted truth, explainability, evidence-before-Green, escalation, permission boundaries and AI shadow evaluation. |
| Exit gate | CEO ratifies knowledge and decision authority after independent operational-intelligence rehearsal. |
| Boundary | No FaceGate implementation and no autonomous cross-event learning/promotion of doctrine. |

Canonical outcome

Maison Doclar can publish approved business knowledge, determine exactly what applies to one event, convert standards into owned evidence plans, calculate truthful readiness, produce explainable alerts and recommendations, route consequential decisions to the correct human authority and verify whether action worked—without AI or event outcomes silently changing doctrine.

# 1. Purpose and authority

This document is the build authority for Slice 9 of the ratified Maison Doclar Canonical Build Blueprint. It operationalises the 30-module Intelligence Specification as a governed, event-scoped knowledge and assurance system. The Intelligence Specification remains the source of business doctrine; this document defines how software stores, versions, applies, explains and controls that doctrine.

## 1.1 Binding blueprint interpretation

| Blueprint requirement | Binding implementation |
| --- | --- |
| Knowledge applicability | Only approved, current knowledge whose conditions match verified event context may be selected; every result retains rule/version/reason. |
| Standard plans | Applicable standards become event-owned plan items with owner, checkpoint, required evidence, latest safe time and exception authority. |
| Evidence/readiness | Green is a claim proven by its assurance contract and fresh verified evidence; missing evidence is Unknown, not failure or success. |
| Signals/intelligence | Facts, assertions, observations, forecasts, absences and conflicts retain provenance/freshness and drive deterministic findings. |
| Recommendations | Every output states what, why, inputs, applicable knowledge, confidence, urgency, owner, authority, action, alternatives, expiry and required proof. |
| Decisions/approvals | Consequential action remains human-owned; reserved decisions cannot be delegated by interface convenience. |
| Outcome verification | An action is not “resolved” until defined outcome evidence verifies its effect; failure or uncertainty remains visible. |
| AI boundary | AI retrieves, compares, drafts and proposes only in shadow/advisory modes; it cannot publish knowledge, invent facts, approve or execute irreversible action. |
| Acceptance | Unknown/stale/contradicted states, evidence-before-Green, escalation, explainability and AI shadow tests pass. |
| Exit | CEO ratifies knowledge publication, interpretation and reserved decision authority. |

## 1.2 Slice completion rule

Definition of done

Slice 9 is incomplete until approved knowledge is represented in executable and human-readable form, event applicability and assurance are proven, frontend decision work is usable, every output is explainable, deployment and recovery are verified, AI shadow tests pass, traceability is complete and CEO authority is ratified.

# 2. Scope and boundaries

| Included capability | Required result |
| --- | --- |
| Knowledge registry | Doctrine, rules, standards, SOPs, context packs, datasets, patterns and cases with source, owner, state and immutable versions. |
| Applicability | Event/context/phase/guest/vendor/domain conditions evaluated into included, excluded, conditional, blocked or conflicted results. |
| Standards planning | Event Service Standards Plan, checkpoints, roles, briefing views, evidence and approved exceptions. |
| Assurance/readiness | Domain declarations using Unknown/Red/Amber/Green/Exception and evidence freshness; no opaque overall score. |
| Signals/findings | Provenance/freshness validation, rule evaluation, conflicts, risks, dependencies, friction and latest-safe-action calculation. |
| Recommendations | Explainable action/alternatives, confidence, urgency, owner, decision authority, expiry and expected benefit. |
| Workflow | Acknowledgement, assignment, escalation, decision, approval, action, verification, expiry and supersession. |
| Frontend | Knowledge library, applicability review, standards/readiness, evidence, decision queue, CEO briefing/filter, command cards and role briefs. |
| AI shadow | Known-good case library, deterministic comparison, divergence report and no-authority enforcement. |
| Operational handoff | Publish approved event intelligence/standards into planning and EDR snapshots without becoming live attendance truth. |

## 2.1 Explicit exclusions

Slice 10 FaceGate, biometric consent/enrolment/matching/deletion and provider operations.

Slice 11 cross-event trend mining, reusable-memory promotion and autonomous knowledge learning. Slice 9 may create KnowledgeChangeProposal records only.

Replacing authoritative event, guest, vendor, programme, seating, credential, communication or EDR facts with intelligence copies.

Automatic publication of doctrine from event outcomes, AI output, historical patterns or external feeds.

A single “guest importance”, “event success” or opaque readiness score that hides domain failure.

AI execution of decisions, messages, guest-impact actions, legal/medical/security/protocol confirmation or reserved approvals.

# 3. Entry gate and dependencies

| Dependency | Required evidence |
| --- | --- |
| Intelligence Specification | Final v1.0 present, stable section/module citations and unresolved decisions register available. |
| Slice 8 | Accepted exit and versioned EDR outcome/snapshot/command contracts; event-day facts remain EDR-owned. |
| Core event data | Current event, phase, principals, authority map, guests, venues, programme, vendors, staff, communications, seating, risks and dependencies. |
| Identity/permissions | Policy enforcement for organisation/client/event/assignment/sensitivity/action/phase and approval rule. |
| Audit/workflow | Immutable audit, tasks, approval requests, notifications, outbox, idempotency, deadlines and escalation primitives. |
| Evidence | Controlled object storage, hashes, provenance, reviewer/verification, retention and restricted-field support. |
| Repository | Human-readable structured knowledge directory, schemas, validators, tests and deployment pipeline. |
| Operations | CEO, Knowledge Steward, Event Director, domain owners, Evidence Reviewer, Decision Authority and AI Systems Owner assigned. |
| Evaluation | Known-good judgement cases and human gold decisions available for shadow-mode comparison. |

## 3.1 Stop conditions

No authoritative Intelligence Specification version or stable knowledge IDs/source passages.

Critical unresolved CEO decision has no safe provisional position and would materially change rule behavior.

Event facts cannot be read with provenance/version/freshness or scope enforcement.

Knowledge publisher, interpreter, evidence verifier and reserved decision authorities are not named.

AI can access or act beyond its approved read/draft/recommend boundary.

# 4. Product laws and invariants

| ID | Invariant | Enforcement |
| --- | --- | --- |
| S9-L01 | Knowledge mechanism is code; Maison Doclar judgement is versioned data. | Schemas/validators hardcoded; rules human-readable and machine-evaluable. |
| S9-L02 | Only approved current knowledge may drive production. | Draft/proposed/rejected/superseded retained but non-executable. |
| S9-L03 | Every conclusion is traceable. | Source facts, versions, applicable rules, evaluation and actor history. |
| S9-L04 | Missing is Unknown, not failed or passed. | Truth-state type and UI tests. |
| S9-L05 | Green requires evidence. | Assurance contract, verification and freshness gates. |
| S9-L06 | Contradictions remain visible. | Conflict record, precedence analysis and named authority. |
| S9-L07 | Lower authority cannot silently override higher authority. | Safety/law -> event facts -> specialist -> rule -> context -> pattern -> AI. |
| S9-L08 | Context packs are considerations, not stereotypes. | Event verification required before consequential application. |
| S9-L09 | Readiness is multidimensional. | Critical domains remain independently visible; no averaging away Red. |
| S9-L10 | Recommendations expire. | Latest safe action, expiry and re-evaluation on source change. |
| S9-L11 | Consequential decisions are human-owned. | Capability and reserved-authority enforcement. |
| S9-L12 | AI cannot create authority or facts. | Shadow/advisory output is labelled and non-executable. |
| S9-L13 | Acknowledged is not actioned; actioned is not verified. | Separate immutable workflow states and timestamps. |
| S9-L14 | Events cannot rewrite doctrine. | Outcome creates proposal only; publication needs authority. |
| S9-L15 | Sensitive intelligence is purpose-limited. | Minimum fields, masks, need-to-know and access audit. |
| S9-L16 | Alerts must reduce—not create—operational friction. | Deduplication, suppression, bundling, acknowledgement and escalation. |
| S9-L17 | Frontend and backend are one deliverable. | Every truth/permission/failure state and real decision journey tested. |

# 5. Knowledge architecture and precedence

| Knowledge type | Use | Production authority |
| --- | --- | --- |
| Doctrine | Enduring Maison Doclar philosophy and non-negotiable principles. | Approved organisation version. |
| Rule | Binding instruction with conditions, exceptions and authority. | Approved and applicable version only. |
| Standard | Measurable service/operational condition plus evidence contract. | Approved standard and event application. |
| SOP | Ordered procedure, roles, inputs, checkpoints and recovery. | Approved version; event variation explicitly approved. |
| Context pack | Locality/cultural/protocol/weather/operating considerations. | Cannot become fact without event verification. |
| Dataset | Authoritative reference, e.g. protocol or regulatory source. | Freshness/source requirements; specialist where required. |
| Pattern | Reusable judgement aid. | Advisory; cannot override facts/rules. |
| Case | Verified example and outcome. | Reference only until promoted by governance. |

## 5.1 Precedence

1. Safety, law and mandatory authority.

2. Current approved event facts and authority map.

3. Qualified specialist or protocol verification.

4. Approved Maison Doclar rule or standard.

5. Approved context pack.

6. Verified historical pattern or case.

7. AI inference.

Conflict law

A lower source never silently overrides a higher source. Credible disagreement creates a Contradicted state, preserves both assertions and routes a decision to the named authority.

# 6. Knowledge repository and publication contract

| Area | Required repository home |
| --- | --- |
| Doctrine/frameworks | knowledge/doctrine and knowledge/frameworks. |
| Rules | knowledge/rules/<domain> with executable tests. |
| Standards | knowledge/standards/service and domain standard packs. |
| SOP/playbooks | knowledge/sops and knowledge/playbooks/<domain>. |
| Context | knowledge/context-packs/global, nigeria and lagos; cultural/protocol packs. |
| Assurance | knowledge/service/assurance-checkpoints and knowledge/command/readiness-gates. |
| Intelligence | knowledge/intelligence/assertion-schema, prediction, conflict/cascade and evaluation. |
| Governance | knowledge/governance for classification, decision rights, access/retention and AI boundary. |
| Schemas | knowledge/schemas for all contracts and semantic-version compatibility. |

## 6.1 Publication workflow

Author creates draft with stable ID, source passage, owner and proposed semantic version.

Automated schema, reference, contradiction, testability and authority validation runs.

Domain reviewer verifies meaning; Knowledge Steward verifies structure and traceability.

CEO or delegated knowledge authority approves exact content hash/version.

Publisher atomically activates version; prior version becomes superseded, never overwritten.

Affected event applications become stale and enter review; no silent re-evaluation of approved decisions.

Emergency withdrawal blocks future use, surfaces affected events and preserves audit/history.

# 7. Minimum executable knowledge contract

| Field group | Required fields |
| --- | --- |
| Identity | knowledge_id, type, domain, title, purpose, semantic_version, content_hash. |
| Source | source_type, module/document, passage locator, authority, evidence tier, source version/date. |
| Governance | state, owner, reviewer, approver, effective_from/to, review_due, supersedes, withdrawal reason. |
| Applicability | organisation/client/event type, geography, culture, phase, guest/group, service tier, trigger and exclusion predicates. |
| Inputs | Required fact/assertion types, provenance/freshness thresholds, missing/conflict policy. |
| Logic | Conditions, thresholds, precedence, confidence/severity calculation and deterministic evaluation version. |
| Output | Finding/recommendation/requirement type, explanation template, expected benefit and alternatives. |
| Action | Owner role, latest safe action, approval/execution authority, escalation and expiry. |
| Evidence | Assurance requirement, accepted evidence types, verifier role, freshness and invalidation events. |
| Exceptions | Permitted exception authority, required rationale/evidence, duration and review. |
| AI | Retrieval/summarisation/recommendation permissions and prohibited uses. |
| Test | Positive/negative/boundary/conflict/missing/stale cases and expected trace. |

# 8. Canonical data model

| Entity | Purpose | Key relationships |
| --- | --- | --- |
| KnowledgeItem | Stable identity for doctrine/rule/standard/SOP/context/dataset/pattern/case. | Organisation/domain; immutable versions. |
| KnowledgeVersion | Exact content/source/state/authority and executable package. | Approvals, publication and supersession. |
| KnowledgeSource | Origin, provenance, authority tier and freshness. | Versions and source verification. |
| ContextPack | Versioned global/local considerations. | Applicability and event verification. |
| ApplicabilityRule | Conditions, exclusions, required inputs and precedence. | KnowledgeVersion. |
| EventKnowledgeApplication | Frozen event decision: applies/excluded/conditional/blocked/conflicted. | Event, fact versions, rule version and reviewer. |
| StandardPlan | Event-owned set of selected standards and coverage. | Applications, phases, zones and owners. |
| StandardPlanItem | One standard, owner, checkpoint, evidence and exception. | AssuranceRequirement and status. |
| AssuranceRequirement | Evidence contract for a claim. | Standard/plan/domain declaration. |
| EvidenceRecord | Submitted proof, provenance, hash, sensitivity and freshness. | Requirement, verifier and invalidation. |
| ReadinessFinding | Current domain requirement result. | Application, evidence, signal and exception. |
| Signal | Fact/assertion/observation/forecast/absence/conflict with provenance. | Evaluation runs and findings. |
| Recommendation | Explainable proposed action and alternatives. | Finding, knowledge, owner and decision. |
| Decision | Human judgement, rationale, authority and selected option. | Recommendation/approval/action. |
| ApprovalRequest | Maker-checker/reserved-authority workflow. | Exact subject/version/hash. |
| OutcomeVerification | Defined expected result and observed evidence. | Action/decision/finding. |
| KnowledgeChangeProposal | Candidate learning awaiting governance. | Verified outcome; never auto-published. |

# 9. Truth state and freshness model

| State | Meaning | System treatment |
| --- | --- | --- |
| Unknown | Required fact/evidence/assessment not present. | Request/assign; do not infer pass or fail. |
| Known | Current authoritative fact or verified evidence. | May drive applicable logic. |
| Provisional | Usable assumption with owner, basis, confidence and expiry. | Qualify output; prevent prohibited consequence. |
| Unverified | Assertion exists but required verification is incomplete. | Cannot satisfy evidence-before-Green. |
| Stale | Freshness threshold exceeded or source changed. | Invalidate dependent claim; request refresh. |
| Contradicted | Credible sources disagree. | Preserve both; open conflict; block where material. |
| Superseded | Replaced by authorised version. | History only; no new application. |
| Withdrawn/Rejected | Explicitly not usable. | Retain reason; prevent execution. |

## 9.1 Freshness propagation

Every source fact/evidence/version exposes observed_at, effective_at, verified_at and expires/review_due where applicable.

Dependency graph records which applications, findings, readiness claims, recommendations and decisions used each version.

A material change marks dependants stale; it does not silently recompute a human-approved decision.

Re-evaluation produces a new result/version with diff, affected owners and changed urgency.

# 10. Applicability engine

| Stage | Required behaviour |
| --- | --- |
| Candidate selection | Filter approved/current knowledge by organisation, domain, event type, phase and broad context. |
| Input binding | Resolve only authoritative event facts or explicitly qualified assertions with version/freshness. |
| Condition evaluation | Deterministic typed predicates; no arbitrary code in knowledge files. |
| Precedence | Apply hierarchy and identify override/conflict; never last-write-wins. |
| Result | Applies, excluded, conditional, blocked-missing-data or conflicted, with human explanation. |
| Human review | Required for protected cultural/protocol/VIP/security/medical/legal interpretations and material provisional assumptions. |
| Freeze | Approved EventKnowledgeApplication records rule/fact/evaluator versions and exact result hash. |
| Invalidation | Source/knowledge change marks affected application stale and routes review. |
| Audit | Retain evaluation trace without exposing sensitive fact values to unauthorised roles. |

## 10.1 Context-pack rule

Lagos/Nigeria packs may create questions, evidence requirements, contingencies and recommended checks for traffic, power, weather, access, protocol, culture and suppliers. They cannot assert that an event or guest has a characteristic merely because the event is in Lagos or the guest belongs to a group.

# 11. Event Service Standards Plan

| Plan item field | Requirement |
| --- | --- |
| Standard | Exact approved knowledge version and event applicability result. |
| Scope | Event phase, journey stage, location/zone, guest group and service channel. |
| Expectation | Observable condition written so staff can understand and verify it. |
| Owner | One accountable event role plus delivery participants. |
| Checkpoint | When/how often verification occurs and latest safe completion. |
| Evidence | Required type, capture method, verifier, freshness and minimum proof. |
| Dependencies | People, vendor, asset, venue, communication, programme and contingency dependencies. |
| Status | Unknown, Red, Amber, Green or Exception only through assurance evaluation. |
| Exception | Authority, rationale, compensating control, risk owner and expiry. |
| Briefing | Role-specific instruction, positioning, language, escalation and recovery. |
| Outcome | Expected guest/operational result and verification method. |

## 11.1 Minimum service domains

Guest-facing behaviour, language, discretion, grooming and positioning.

Greeting, recognition, escort, orientation, seating and transition ownership.

Dining, dietary/allergy controls, beverage and table/service timing.

Restrooms, accessibility, comfort, weather and environmental readiness.

Guest requests, handoffs, escalation, closure and service recovery.

Departure, transport, belongings/lost property and farewell.

Staff competencies, role-play, briefing acknowledgement and wellbeing coverage.

# 12. Assurance and evidence contract

| Concern | Binding requirement |
| --- | --- |
| Claim definition | Exact condition being asserted; no vague “ready” or “done”. |
| Evidence type | Document, inspection, photo, measurement, acknowledgement, rehearsal, system event or specialist verification. |
| Provenance | Who/what produced it, when, where, source/device and immutable hash/reference. |
| Reviewer | Named role with capability and independence requirement where applicable. |
| Freshness | Valid window and invalidation triggers such as plan/source/venue/staff change. |
| Coverage | Required sample/population/zone/time and permitted exclusions. |
| Result | Satisfied, failed, missing, stale, contradicted or exception; each with explanation. |
| Exception | Named authority, rationale, compensating action, expiry and recheck. |
| Privacy | Classification, purpose, minimum view, retention and export controls. |
| Audit | Every submit, verify, reject, supersede, invalidate and exception action preserved. |

## 12.1 Evidence-before-Green algorithm

Green only if every critical assurance requirement is satisfied by permitted, verified and fresh evidence.

Missing evidence yields Unknown before latest safe point and Red when the point passes, subject to the standard contract.

A verbal assertion is not evidence unless the contract explicitly permits attestation and names the accountable attestor.

Amber requires a material exposure with an owned recovery action and latest safe time.

Exception is not Green; it remains separately visible and expires automatically.

# 13. Readiness aggregation

| Status | Meaning | Aggregation rule |
| --- | --- | --- |
| Unknown | Assessment or required evidence incomplete. | Cannot be averaged away or shown as Green. |
| Red | Critical requirement failed or evidence absent after latest safe point. | Domain/event cannot be Green; immediate escalation. |
| Amber | Material exposure exists with credible owned recovery. | Show owner, action, deadline and residual risk. |
| Green | All critical contracts satisfied with fresh verified evidence. | Retest/invalidate on dependency change. |
| Exception | Authorised acceptance with rationale/control/owner/expiry. | Visible separately; cannot be relabelled Green. |

Display readiness by domain, journey stage, zone, owner and time horizon.

Overall event status uses worst critical domain plus explicit exception summary; no weighted average that hides failure.

Coverage, freshness and confidence are separate dimensions, not merged into colour.

Every declaration records calculation version and source/evidence cut-off.

# 14. Signal and assertion pipeline

| Signal class | Example | Required treatment |
| --- | --- | --- |
| Fact | Approved venue capacity. | Authoritative source/version/freshness; may drive rules. |
| Assertion | Vendor says setup is complete. | Unverified until assurance evidence is accepted. |
| Observation | Queue exceeds target. | Observer/device, location, timestamp, measure and confidence. |
| Forecast | Traffic threatens arrival window. | Horizon, source, confidence, alternatives and expiry. |
| Absence | Required inspection not submitted. | Missing; never fabricate negative event. |
| Conflict | Two credible authority instructions differ. | Retain both, assess precedence, block/escalate. |
| Derived signal | Dependency cascade reaches latest-safe-action threshold. | Full machine trace to inputs and evaluator version. |

## 14.1 Ingestion controls

Idempotent source event/observation ID and event scope.

Schema validation, permitted producer, provenance, received/observed/effective times and classification.

Freshness/confidence defaults are explicit by source type; unknown never promoted automatically.

Source correction/supersession invalidates dependent evaluations and preserves old trace.

Noise, duplication and repeated equivalent observations are deduplicated without losing material evidence.

# 15. Evaluation, finding and recommendation contracts

| Output field | Required content |
| --- | --- |
| Type/scope | Information, finding, alert, recommendation, decision request, conflict or forecast; event/domain/guest/vendor/standard/incident scope. |
| Trigger | Source change, threshold, absence, deadline, conflict or explicit evaluation; time and evaluator version. |
| Inputs | Fact/assertion IDs, values as permitted, provenance, freshness, missing/conflicting inputs. |
| Knowledge | Exact rule/standard/context/version and applicability record. |
| Reasoning | Human explanation plus deterministic machine trace; distinguish fact from inference. |
| Confidence | Level, calculation/basis, limitations and what would improve it. |
| Urgency | Severity, impact, latest safe action, expiry and re-evaluation trigger. |
| Owner/authority | Accountable action owner, recipients, decision maker and approval requirement. |
| Action | Recommended smallest effective action, alternatives, trade-offs and expected benefit. |
| Evidence/state | Supporting proof, required completion/outcome proof and lifecycle state. |
| Outcome | Observed result, verifier, confidence and whether risk/friction reduced. |

## 15.1 No black-box conclusion

An authorised user must be able to answer: What happened? Why does it matter? Which facts and knowledge were used? What is uncertain? Who owns the next action? Who may decide? By when? What evidence will prove completion and effect?

# 16. Risk, friction and consequence priority

| Dimension | Required treatment |
| --- | --- |
| Severity | Guest/safety/reputation/operational consequence; preserve 0–5 friction scale where applicable. |
| Likelihood | Evidence-based estimate with confidence; not guessed precision. |
| Exposure | Affected people/groups/zones/duration and vulnerability. |
| Recoverability | Time, options and reversibility if no action or failed action. |
| Dependency/cascade | Upstream/downstream impact and latest safe intervention point. |
| Confidence | Quality/completeness/freshness of the supporting signals. |
| Authority | Who may accept, mitigate, contain or escalate. |
| Priority | Deterministic class with explanation; safety/law can override experience priority. |

## 16.1 Friction law

Every friction record includes cause, affected group, likelihood, impact, confidence, prevention, contingency, owner, escalation and deadline.

The “never ask” test maps each avoidable guest question to preventive communication, cue, person, process or environmental design.

Repeated questions are a signal of design failure, not merely guest enquiries.

# 17. Alert policy and escalation

| Alert concern | Contract |
| --- | --- |
| Eligibility | Only material exception, deadline, conflict, breach, unsafe exposure or required decision creates an alert. |
| Severity | Information, attention, urgent, critical with explicit consequence and response target. |
| Deduplication | Stable fingerprint groups repeated equivalent signals; material change reopens/updates. |
| Suppression | Role/time/state-aware suppression with reason and audit; critical suppression requires authority. |
| Acknowledgement | Named actor/time; acknowledgement does not imply action or resolution. |
| Escalation | Owner -> department lead -> Event Director -> CEO/specialist according to severity, deadline and authority. |
| Expiry | Alert expires/supersedes when inputs or action window change; stale alert never remains silently active. |
| Closure | Requires resolution evidence and, where defined, outcome verification. |
| Load control | Bundle related alerts, prioritise latest safe action and measure alert usefulness/noise. |

## 17.1 Material alert classes

Conflicting instructions or authority; inaccessible route; unowned critical touchpoint; missing critical dependency/evidence.

Approaching arrival without readiness; capacity/wait/comfort threshold; programme disruption or cascading delay.

Repeated request for known information; host intervention; privacy/security exposure; failed recovery or stale critical source.

# 18. Decision and approval workflow

| Stage | Required behaviour |
| --- | --- |
| Prepare | Freeze decision subject/version, inputs, knowledge, options, recommendation, reversibility, deadline and affected parties. |
| Route | Resolve authority from decision-rights policy and event authority map; default deny on ambiguity. |
| Review | Show evidence, conflicts, confidence, risks, alternatives, expiry and consequences without hiding dissent. |
| Decide | Approve, reject, return, choose alternative or delegate only where policy permits; require rationale. |
| Execute | Create authorised task/command/message request; decision itself does not fake execution. |
| Verify | Collect completion and outcome evidence separately; reopen/escalate if effect not achieved. |
| Supersede | Changed facts/knowledge produce new decision version; old decision remains immutable. |
| Audit | Record maker/checker, consultations, timestamps, version hashes and access. |

## 18.1 Reserved authority

CEO: organisation knowledge publication/withdrawal, reserved reputational/strategic decisions and high-impact exceptions.

Event Director: event baseline/readiness, event operations and accepted critical exception within policy.

Domain/specialist authority: protocol, safety, security, medical, legal, privacy and other narrow verification.

System administrator and AI service have no automatic business decision authority.

# 19. Outcome verification and controlled learning

| Concern | Required result |
| --- | --- |
| Expected outcome | Defined before action where possible: metric/observation, horizon, acceptable range and verifier. |
| Completion evidence | Proof the action occurred; distinct from proof it worked. |
| Effect evidence | Observed guest/operational result, source, time, confidence and confounders. |
| Finding lifecycle | Open -> acknowledged -> decided -> actioned -> verified; expired/superseded/failed remain explicit. |
| Failure | Unsuccessful or harmful effect reopens/escalates; no cosmetic closure. |
| Learning proposal | Verified result may create KnowledgeChangeProposal with privacy-safe evidence and rationale. |
| Promotion | Deferred to governed knowledge authority; event data never edits doctrine directly. |
| Evaluation | Track prediction correctness, recommendation usefulness, timeliness, adoption and missed signal. |

# 20. AI shadow-mode architecture

| Layer | Binding rule |
| --- | --- |
| Inputs | Only authorised event facts and approved knowledge through purpose-scoped retrieval; no uncontrolled web truth. |
| Output | Structured draft/finding/recommendation with citations, confidence, limitations and authority tag. |
| Mode | Shadow by default: never shown as authoritative, never auto-routed as command and never executes. |
| Gold case | Known-good human judgement, expected allowed/forbidden conclusions and critical evidence. |
| Comparison | Deterministic field-level divergence: facts, rule, severity, owner, action, authority, confidence and omissions. |
| Safety | Reject invented fact/source, prohibited sensitive inference, unsupported specialist conclusion and reserved decision. |
| Review | Named human validates; feedback becomes evaluation record, not model/knowledge auto-update. |
| Promotion gate | CTO + domain/Protocol authority + external validator + CEO/AI Systems Owner approval before any expanded use. |
| Audit | Prompt/model/config/retrieval versions, output hash, reviewer and divergence retained under privacy policy. |

## 20.1 Launch-blocking AI tests

Missing data is expressed as Unknown, never filled in.

Conflicting sources remain contradicted and are escalated.

AI cites exact approved knowledge and cannot invent or publish a rule.

AI respects field masks and cannot infer protected identity/importance.

Human decision and outcome remain independent of AI agreement.

Fallback without AI preserves deterministic rules, readiness and decision operations.

# 21. Frontend information architecture

| Surface | Primary purpose | Principal actions |
| --- | --- | --- |
| Knowledge Library | Find approved doctrine/rules/standards/SOP/context and history. | Search/filter, inspect source/version, compare and propose draft. |
| Knowledge Editor | Create/review/test controlled version. | Validate, resolve comments/conflicts, request approval, publish/withdraw. |
| Event Applicability | Decide what knowledge applies to this event. | Review candidates, missing facts, conflicts, include/exclude/qualify, freeze. |
| Standards Plan | Plan service/operational standards. | Assign owner/checkpoint/evidence/dependency, approve exception. |
| Evidence & Inspections | Capture and verify proof. | Submit, inspect, accept/reject, invalidate, request replacement. |
| Readiness | Truthful multidomain operational state. | Filter domain/zone/owner/time, drill evidence, recover/escalate. |
| Decision Queue | Consequential human judgement. | Review options/evidence, decide/return/delegate where allowed. |
| Intelligence Workbench | Signals/findings/recommendations and trace. | Acknowledge, assign, compare, action, verify, suppress/escalate. |
| CEO Brief/Filter | Reserved decisions and critical cross-domain event picture. | Filter to decision-needed, approve/return, inspect exceptions/unknowns. |
| Role Briefing/Huddle | Minimum actionable standards for a role/zone/shift. | Review, acknowledge, ask/escalate, hand over. |
| Command Cards | Current event-day intelligence within Slice 8 command. | Acknowledge/route/decide; link to evidence and owner. |
| Outcome Review | Verify intervention and propose controlled learning. | Record effect, reopen, create change proposal. |

# 22. Frontend functional requirements

| ID | Requirement |
| --- | --- |
| S9-F01 | Event switcher always shows organisation/client/event/date/phase; no cross-event residue. |
| S9-F02 | Every card shows what, why, evidence, confidence, freshness, owner, action and deadline. |
| S9-F03 | Unknown, stale, contradicted, provisional and permission-masked are visually/textually distinct. |
| S9-F04 | Green cannot be chosen directly; UI exposes missing assurance evidence and verifier. |
| S9-F05 | Knowledge version/source/status/owner/effective date and supersession are visible. |
| S9-F06 | Applicability diff shows included/excluded/conditional/blocked/conflicted with exact reason. |
| S9-F07 | Standards plan supports domain/phase/zone/owner coverage and service-vacuum detection. |
| S9-F08 | Evidence capture supports mobile, low bandwidth, draft/retry and sensitivity-aware preview. |
| S9-F09 | Decision screen freezes subject/version and shows alternatives, reversibility and authority. |
| S9-F10 | CEO filter shows only reserved/critical/exception/decision-needed items without losing context. |
| S9-F11 | Role briefing contains only necessary instructions/data and records acknowledgement/handoff. |
| S9-F12 | Alerts are deduplicated/bundled; acknowledgement/action/verification remain separate. |
| S9-F13 | Command cards show freshness/expiry and never compete with EDR live authority. |
| S9-F14 | Outcome verification distinguishes completion from effect and permits reopen. |
| S9-F15 | All surfaces implement loading, empty, unknown, stale, conflict, denied, partial, error and success. |
| S9-F16 | Desktop/tablet/mobile workflows are complete; mobile has one primary action and no horizontal dependence. |
| S9-F17 | WCAG 2.2 AA target, keyboard/screen-reader/zoom/touch and no colour-only meaning. |
| S9-F18 | Sensitive facts stay masked in list, URL, DOM, export, analytics and notification previews. |

# 23. Knowledge Library and editor experience

| Screen/state | Required content and behaviour |
| --- | --- |
| Library index | Type/domain/state/owner/source/review-due filters; approved-current default; stale/withdrawn history explicit. |
| Knowledge detail | Human content, executable structure, source passage, authority, applicability, evidence, tests and dependent events. |
| Version compare | Semantic diff of logic, thresholds, authority, evidence and explanation—not only text diff. |
| Editor | Schema-guided fields, plain-language preview, safe predicate builder, test cases and prohibited arbitrary code. |
| Review | Comments, contradiction/precedence analysis, test results, affected domains and approver. |
| Publish | Exact hash/version, consequence preview, maker-checker and atomic activation. |
| Withdraw | Reason, affected events/applications, replacement and urgent routing. |
| Permission denied | No title/snippet leakage for restricted knowledge; safe route to request access. |

# 24. Applicability and Standards Plan experience

| Workspace | Required content |
| --- | --- |
| Applicability summary | Coverage by domain; counts for applies/excluded/conditional/blocked/conflicted/stale; unresolved critical first. |
| Candidate detail | Knowledge statement/version, matched conditions, event facts used, exclusions, confidence, conflict and reviewer. |
| Missing-data route | Exact fact/evidence needed, source owner, deadline, consequence and permitted provisional route. |
| Standards matrix | Standard x phase/zone/guest group with owner, checkpoint, evidence, status and exception. |
| Coverage map | Unowned guest touchpoint/service zone/time window and overlapping/conflicting standards. |
| Plan item | Expectation, briefing language, dependencies, contingency, latest safe action and outcome measure. |
| Bulk action | Exact selected scope/exclusions, validation and undo/supersession plan; protected standards excluded. |
| Publication | Frozen plan version/hash/approver and affected briefing/readiness/EDR consumers. |

# 25. Evidence and readiness experience

| Surface | Required behavior |
| --- | --- |
| My evidence | Assigned requirements by urgency, domain/zone, capture method and latest safe time. |
| Mobile capture | Photo/document/measurement/attestation/inspection; offline draft where supported; consent/privacy cue. |
| Verification queue | Evidence preview, provenance/hash/freshness, contract checklist, accept/reject/request-more and reason. |
| Readiness board | Domain cards plus critical detail; independent Unknown/Red/Amber/Green/Exception; no average-only view. |
| Timeline | NOW/NEXT/LATER, 15-minute and 60-minute look-ahead; impending expiry and dependency cascade. |
| Exception detail | Authority, rationale, compensating control, residual risk, owner, expiry and recheck. |
| Stale state | Changed dependency, last valid evidence, affected claims and refresh route. |
| Service recovery | Case owner, guest-safe description, action, follow-up and verified effect with restricted detail. |

# 26. Intelligence, decision and CEO experience

| Surface | Required behavior |
| --- | --- |
| Intelligence list | Priority, type, consequence, confidence, owner, deadline, state and role-sensitive summary. |
| Trace drawer | Inputs/provenance/freshness, applicable knowledge, evaluation steps, alternatives, missing/conflicting data and limitations. |
| Decision queue | Frozen decision pack, options, recommendation, reversibility, evidence, consultations, authority and expiry. |
| CEO filter | Reserved decisions, critical exceptions, unowned/stale contradictions, host/reputation impact and decision deadline. |
| Decision action | Approve/reject/return/alternative/delegate-if-permitted with rationale and confirmation of exact version. |
| Command card | Concise status-issue-impact-action-decision format; link to authoritative evidence and EDR context. |
| Outcome | Completion proof, effect proof, verifier, horizon, confidence, reopen/escalate and learning proposal. |
| AI label | Shadow/advisory, model/config time, cited approved sources and human divergence; never styled as final authority. |

# 27. Role briefing and five-minute huddle

| Element | Requirement |
| --- | --- |
| Identity/scope | Role, shift, zone, event phase, supervisor and handoff contact. |
| Standards | Only applicable observable expectations in plain language. |
| Positioning | Where to be, when, what to watch and what must never be left unowned. |
| Language | Approved greeting/escort/recovery phrases and prohibited disclosures. |
| Guests/data | Minimum action codes only; no unnecessary VIP, medical, dietary or private narrative. |
| Triggers | What requires escalation, who receives it and latest safe response. |
| Contingency | Primary fallback and stop/contain condition. |
| Acknowledgement | Viewed/understood/questions/briefed by/time/version; expiry on material plan change. |
| Handover | Open items, changed conditions, evidence and receiving-person acknowledgement. |

# 28. APIs and domain events

| Area | Representative operations |
| --- | --- |
| Knowledge | list/read/create-version/validate/test/request-review/approve/publish/withdraw/compare/history. |
| Applicability | evaluate/preview/review/resolve-conflict/freeze/re-evaluate/affected-events. |
| Standards | create-plan/add-item/assign/publish/supersede/coverage/briefing. |
| Evidence | requirement/list/submit/verify/reject/invalidate/expire/access-audit. |
| Readiness | evaluate/domain/event/history/explain/exception/request-approval. |
| Signals | ingest/correct/supersede/list/provenance/freshness. |
| Intelligence | evaluate/findings/recommendations/trace/acknowledge/assign/suppress/escalate/expire. |
| Decisions | prepare/request/review/approve/reject/return/delegate/execute-status/history. |
| Outcomes | define/record-completion/verify-effect/reopen/propose-learning. |
| AI shadow | run/case/compare/divergence/review/metrics; no execute endpoint. |
| Exports | role-filtered brief/readiness/decision/evidence package with watermark/audit. |

## 28.1 Domain events

KnowledgeVersionPublished/Withdrawn/Superseded; ApplicabilityEvaluated/Frozen/Stale/Conflicted.

StandardPlanPublished/Superseded; AssuranceRequirementAssigned; EvidenceSubmitted/Verified/Rejected/Expired/Invalidated.

ReadinessFindingChanged; ReadinessExceptionRequested/Approved/Expired; SignalObserved/Corrected/Superseded.

RecommendationCreated/Expired; AlertRaised/Acknowledged/Escalated/Suppressed; DecisionRequested/Decided/Superseded.

ActionReportedCompleted; OutcomeVerified/Failed; KnowledgeChangeProposed. Events are event-scoped, versioned, privacy-minimised, idempotent and outbox-backed.

# 29. Security, privacy and audit

| Concern | Required control |
| --- | --- |
| Scope | Trusted organisation/client/event/assignment context at UI, API, worker, repository, cache and export. |
| Knowledge authority | Separate author/reviewer/publisher; exact hash approval; emergency withdrawal and immutable history. |
| Sensitive inference | Prohibit unauthorised VIP/health/religion/security/protocol inference and “importance score”. |
| Evidence | Encrypted private storage, signed short-lived access, classification, retention and view/download audit. |
| Decisions | Capability plus reserved authority, expected version, reason, maker-checker and non-repudiation. |
| AI | Purpose-scoped retrieval, field masks, no training reuse, versioned audit and non-execution. |
| Exports/notifications | Minimum fields, watermarked where appropriate, no sensitive preview or broad spreadsheet dump. |
| Support | Time-bound audited elevation; no automatic business authority. |
| Audit | Knowledge, applicability, evidence, evaluation, recommendation, decision, action, outcome and access chain. |
| Retention | Per record/purpose/jurisdiction; legal hold and verified deletion without erasing required decision audit. |

# 30. Non-functional requirements

| Area | Acceptance target |
| --- | --- |
| Correctness | Deterministic evaluation over frozen inputs/versions; identical trace and output hash. |
| Scale | At least one 600-guest reference event, all 30-module domains, thousands of plan/evidence/findings without unusable UI. |
| Freshness | Source changes invalidate affected applications/findings within ratified event-operational target. |
| Performance | Event readiness/decision views p95 within 2s cached/current; focused evaluation completes within ratified budgets. |
| Alerting | Critical accepted signal becomes visible to target authority within 5s where live integration applies. |
| Availability | Rules/readiness/decision core remains usable when AI provider is unavailable; event-day read snapshot degrades safely. |
| Integrity | No lost/duplicate signal effect, decision or evidence state; outbox/idempotency and exact rebuild. |
| Explainability | 100% production findings expose source facts, knowledge version, evaluation trace and limitations. |
| Accessibility | WCAG 2.2 AA target; keyboard/screen-reader/zoom/touch and non-colour status. |
| Responsive | Complete desktop/tablet/mobile work; mobile capture and decision review usable at 360px. |
| Privacy | No restricted data in URLs/logs/analytics/traces/notifications/unauthorised DOM or AI context. |
| Recovery | Knowledge withdrawal, evaluator deploy, queue/worker/provider failure and rollback preserve truth/audit. |
| Observability | Safe metrics for evaluation, staleness, alert noise, decision latency, evidence expiry, divergence and outcomes. |

# 31. Build sequence

| WP | Build unit | Exit evidence |
| --- | --- | --- |
| S9-01 | Entry audit, authority/precedence ADRs, knowledge map, decisions and flags. | Baseline, owners, safe provisional decisions and traceability accepted. |
| S9-02 | Knowledge schemas, repository loader, validation, versioning and publication. | Immutable approved versions and rollback/withdrawal proven. |
| S9-03 | Knowledge Library/editor, source trace, compare, test and approval frontend. | CEO/Steward author-review-publish journey complete. |
| S9-04 | Event fact adapters, freshness/provenance and applicability engine. | Deterministic include/exclude/conditional/blocked/conflict results. |
| S9-05 | Applicability review and event knowledge publication frontend. | Event review, missing facts, conflict and version diff usable. |
| S9-06 | Standard Plan, service domains, owners, checkpoints and coverage. | Published event plan and service-vacuum detection. |
| S9-07 | Assurance contracts, evidence records, verification and invalidation. | Evidence-before-Green and privacy controls proven. |
| S9-08 | Evidence capture/verification and readiness frontend. | Mobile/desktop workflow and all truth states complete. |
| S9-09 | Signals, evaluation, findings, priority, dependency/cascade and friction. | Explainable deterministic traces and stale propagation. |
| S9-10 | Recommendations, alerts, deduplication, suppression and escalation. | Material-alert lifecycle and noise controls pass. |
| S9-11 | Decision/approval/action/outcome workflow and reserved authority. | Human authority and version-frozen decisions proven. |
| S9-12 | Decision queue, intelligence workbench, CEO filter and outcome frontend. | Complete high-pressure decision journeys. |
| S9-13 | Role briefings, huddle, acknowledgements, handover and command cards. | Minimum-data operational delivery accepted. |
| S9-14 | AI shadow harness, case library, divergence and reviewer workflow. | No-authority, hallucination, conflict and missing-data gates pass. |
| S9-15 | Security/privacy/accessibility/performance/failure qualification. | Production-like adversarial and scale budgets accepted. |
| S9-16 | End-to-end intelligence rehearsal and CEO authority ratification. | Knowledge-to-outcome scenario and operating roles accepted. |
| S9-17 | Independent audit, clean-room deploy, rollback and Slice 10 handoff. | A01-A40 pass; no blocker/high defect or hidden deferral. |

# 32. Test strategy

| Layer | Required coverage |
| --- | --- |
| Schema/static | Every knowledge file, ID/reference/version, source, owner, applicability, authority, test and prohibited construct. |
| Domain unit | Knowledge/applicability/evidence/readiness/signal/recommendation/decision/outcome states and precedence. |
| Property/fuzz | Predicate evaluator, thresholds, date/freshness, precedence, aggregation, dedupe and idempotency. |
| Database | Immutability, uniqueness, event isolation, current version, concurrency, audit and retention. |
| Contract | All source adapters, EDR read handoff, notifications/tasks, exports and AI structured output. |
| Integration | Publish -> apply -> plan -> evidence -> readiness -> alert -> decision -> action -> verify. |
| Frontend | All screens/states, role masks, event switch, source trace, no direct Green and reserved authority. |
| Security/privacy | IDOR, source injection, arbitrary rule execution, evidence access, export, AI leakage and elevation. |
| Accessibility | Automated plus keyboard/screen reader/touch/zoom/colour independence. |
| Performance | 600-guest reference, large rule/plan/evidence/signal corpus, dashboard/evaluation and alert latency. |
| Failure/recovery | Queue/worker/AI/source/storage outage, stale data, knowledge withdrawal, deploy rollback and replay. |
| Evaluation | Known-good human cases, missing/conflict/protected data, false confidence and divergence. |
| Clean room | Fresh database/deploy/knowledge checkout, publish, rehearsal and rollback/forward recovery. |

# 33. Canonical acceptance scenarios

| ID / scenario | Expected result |
| --- | --- |
| A01 | Entry binding - Approved Intelligence Specification, Slice 8 exit and source contracts consumed without duplicated truth. |
| A02 | Event isolation - Knowledge application, evidence, signals, decisions, exports and AI context cannot cross tenant/event. |
| A03 | Schema rejection - Missing source/owner/authority/tests or arbitrary executable rule is rejected. |
| A04 | Knowledge lifecycle - Draft/review/approved/published/withdrawn/superseded history and exact hash approval pass. |
| A05 | Precedence - Higher authority wins transparently; credible conflict remains visible and routed. |
| A06 | Context safety - Lagos pack creates verification requirement, not stereotyped fact or guest inference. |
| A07 | Applicability - Same frozen facts/version produce identical included/excluded/conditional results and trace. |
| A08 | Missing input - Required absent fact yields blocked/Unknown and owned request, never guessed result. |
| A09 | Stale source - Dependent application/readiness/recommendation invalidates and shows refresh route. |
| A10 | Contradiction - Two credible inputs remain retained, conflict opens and protected action blocks. |
| A11 | Event publication - Approved applications freeze exact rule/fact/evaluator versions and diff. |
| A12 | Standards plan - Applicable service standards create owners, checkpoints, evidence and outcome definitions. |
| A13 | Coverage - Unowned phase/zone/touchpoint/service vacuum is detected and escalated. |
| A14 | Evidence submit - Permitted evidence captures provenance/hash/classification and cannot self-verify. |
| A15 | Evidence-before-Green - Missing/unverified/stale/wrong-type evidence cannot produce Green. |
| A16 | Fresh Green - Complete valid evidence produces Green with full trace and invalidation triggers. |
| A17 | Exception - Authorised exception stays distinct, shows compensating control and expires. |
| A18 | Readiness aggregation - Critical Red/Unknown cannot be averaged away by other Green domains. |
| A19 | Signal provenance - Fact/assertion/observation/forecast/absence/conflict remain distinct. |
| A20 | Deterministic finding - Frozen signal/rule versions produce same finding, priority and explanation. |
| A21 | Friction/never-ask - Repeated guest question creates design-friction finding and preventive route. |
| A22 | Dependency cascade - Changed dependency recalculates affected windows and latest safe action. |
| A23 | Recommendation contract - What/why/evidence/confidence/urgency/owner/authority/action/alternative/expiry are all present. |
| A24 | Alert dedupe - Repeated equivalent signals update one material alert without losing evidence. |
| A25 | Suppression - Unauthorised suppression fails; approved suppression has reason/expiry/audit. |
| A26 | Escalation - Missed acknowledgement/action deadline routes to correct authority once. |
| A27 | State truth - Acknowledged, decided, actioned and verified are never collapsed. |
| A28 | Reserved decision - Wrong role/delegation is blocked; exact subject/version and rationale recorded. |
| A29 | Decision staleness - Changed material fact forces new decision version instead of silent reuse. |
| A30 | Outcome verification - Completion alone cannot close; effect evidence verifies/reopens/escalates. |
| A31 | Learning boundary - Verified outcome creates proposal only and never publishes doctrine. |
| A32 | Knowledge withdrawal - Future use blocks, affected events surface and history remains intact. |
| A33 | Role briefing - Minimum relevant standards/position/escalation delivered and acknowledged. |
| A34 | CEO filter - Reserved, critical, exception and unowned items appear without sensitive leakage. |
| A35 | Command handoff - Intelligence card is current/explainable and does not mutate EDR attendance. |
| A36 | AI missing/conflict - AI states Unknown/Contradicted, cites sources and does not invent resolution. |
| A37 | AI authority - AI cannot publish, approve, send, execute or represent final specialist judgement. |
| A38 | Provider outage - Deterministic knowledge/readiness/decision operation continues without AI. |
| A39 | Responsive/accessibility - Core journeys pass 360/768/1280, keyboard, screen reader, zoom, touch and non-colour tests. |
| A40 | Clean-room rehearsal - Fresh deploy executes knowledge-to-verified-outcome flow, rollback and CEO authority review. |

# 34. Risks and mitigations

| Risk | Consequence | Mitigation / gate |
| --- | --- | --- |
| Knowledge in code | Business change requires deploy and becomes opaque. | Structured versioned files; code holds mechanism/invariants only. |
| Rule sprawl | Contradictory duplicated standards and unusable system. | Stable IDs, domain ownership, precedence, schema/test and publication review. |
| False Green | Unsafe/unready event appears complete. | Evidence contracts, freshness, independent verification and no direct status edit. |
| Opaque score | Critical domain hidden by average. | Multidomain declarations; worst-critical and explicit exceptions. |
| Context stereotype | Location/culture treated as guest fact. | Context creates checks; verified event facts drive conclusion. |
| Alert fatigue | Material issue ignored. | Eligibility, dedupe, bundling, suppression, expiry and usefulness metrics. |
| Decision theatre | Clicking approve without evidence/authority. | Frozen pack, consequence, rationale, capability and version checks. |
| Stale intelligence | Action based on changed fact. | Dependency graph, invalidation, expiry and source freshness. |
| AI authority creep | Draft becomes operational truth. | Shadow mode, labels, blocked execute paths, human gold comparison. |
| Sensitive leakage | VIP/health/security facts in broad views/AI/export. | Purpose masks, minimum fields, safe trace and access audit. |
| Outcome bias | Completed action reported as success. | Separate effect contract and independent verification. |
| Automatic learning | One event changes doctrine incorrectly. | Proposal only; Slice 11 governance and CEO publication. |
| Frontend overload | Dense intelligence becomes unusable live. | Role lenses, one primary action, priority rail and observed task testing. |
| Lagos overfit | System unusable elsewhere. | Global doctrine + versioned local pack + event facts. |

# 35. Open decisions requiring ratification

| Decision | Recommended default | Owner / gate |
| --- | --- | --- |
| Knowledge publication delegation | CEO may delegate named domains; organisation doctrine and authority changes remain CEO-reserved. | CEO before S9-01. |
| Provisional unresolved rules | May run only when explicitly safe, labelled, time-bound and non-consequential; otherwise block. | CEO + domain owner. |
| Evidence freshness defaults | Defined by standard/source type; critical live evidence expires fastest. | Domain owners before S9-07. |
| Overall readiness display | Worst critical domain plus exceptions/unknown counts; never weighted average alone. | CEO/Event Director. |
| Alert response targets | Severity-specific acknowledgement/action/escalation windows configured per event phase. | Event Director. |
| CEO filter threshold | Reserved authority plus critical/exception/unowned/stale conflict; not all operational noise. | CEO. |
| AI model/provider | Provider abstraction; exact approved model/config/data terms and regional handling before shadow use. | AI Systems Owner/Privacy/CTO. |
| AI promotion threshold | No live reliance until gold-case accuracy, critical false-negative, hallucination and divergence thresholds are ratified. | CEO + external validator. |
| Outcome verification independence | Critical/safety/reputation outcomes require reviewer other than action owner. | CEO/domain authority. |
| Slice 10 handoff | FaceGate receives only approved knowledge/authority assertions; biometrics remain isolated and disabled. | CEO/Privacy/Security. |

# 36. Migration, release and rollback

## 36.1 Migration

Create new knowledge/assurance/workflow schemas; do not import legacy status or rules as approved truth.

Seed knowledge only from ratified Intelligence Specification extraction with stable IDs/source passages and review state.

Validate every file and create immutable initial publication; unresolved items remain proposed/provisional/blocked.

Backfill no Green readiness or verified evidence from narrative legacy labels.

Keep feature flags off until authority, privacy and acceptance gates pass.

## 36.2 Release controls

Knowledge publisher, applicability, assurance, intelligence, decision and AI shadow flags are independent and default off.

Deploy schema/loader and read views before enabling mutation/publication.

Canary on synthetic event, then controlled internal rehearsal; no production event dependency before CEO exit ratification.

Workers use outbox/inbox, deploy drain, idempotency and version compatibility.

## 36.3 Rollback

Disable evaluation/routing without deleting knowledge, evidence, decisions or audit.

Roll back application code only to a version compatible with published knowledge schemas; otherwise forward-fix.

Never revert by overwriting an approved knowledge version or verified decision/outcome.

AI can be disabled independently with deterministic system continuity.

# 37. Required implementation evidence

Entry audit, authority/precedence ADRs, policy/decision register, knowledge map, data flows and threat model.

Knowledge schemas, validators, repository layout, source trace, publication/withdrawal and semantic-diff evidence.

Applicability/freshness/precedence/conflict deterministic traces and property tests.

Standard Plan, coverage/service-vacuum, assurance/evidence and evidence-before-Green proof.

Signal/finding/recommendation/priority/alert/dedupe/suppression/escalation evidence.

Reserved decision, maker-checker, action and outcome-verification evidence.

All frontend screens/states, 360/768/1280 browser evidence and keyboard/screen-reader/touch/zoom review.

Security/privacy event isolation, sensitive inference, evidence/export/support and audit evidence.

AI case library, provider/config/retrieval audit, divergence, hallucination, missing/conflict and no-authority tests.

Performance/scale, source/queue/worker/storage/AI failure, recovery and rollback evidence.

End-to-end rehearsal and CEO knowledge/decision authority ratification.

Traceability from Blueprint Slice 9 and Intelligence Specification to S9-L01-L17, S9-F01-F18 and A01-A40.

# 38. Slice 9 exit gate

| Gate dimension | Pass condition |
| --- | --- |
| Scope | Knowledge applicability, standards plans, assurance, readiness, signals, recommendations, alerts, decisions and outcomes complete; no Slice 10/11 creep. |
| Knowledge | Approved versions are immutable, sourced, owned, tested, publishable/withdrawable and precedence-controlled. |
| Applicability | Event results are deterministic, explainable, frozen and invalidated on material change. |
| Evidence/readiness | Unknown/stale/conflict/exception are honest; Green always has fresh permitted evidence. |
| Intelligence | Every finding/recommendation has full trace, confidence, urgency, owner, authority, expiry and action. |
| Workflow | Acknowledgement, decision, execution and outcome remain separate; escalation and reserved authority pass. |
| Frontend | Knowledge, planning, readiness, evidence, decisions, CEO, briefing and command surfaces pass all states and devices. |
| AI | Shadow evaluation passes ratified gates; no publish/approve/execute or specialist-authority path exists. |
| Security/privacy | Event isolation, sensitive access/inference, evidence, export, AI context and audit controls accepted. |
| Reliability | Knowledge/source/queue/worker/AI/deploy failure and rollback preserve truth/history. |
| Evaluation | A01-A40 independently pass; no blocker/high defect, production mock or hidden deferral. |
| Ratification | CEO ratifies knowledge publication/interpretation and reserved decision authority; Slice 10 handoff frozen. |

Hard exit boundary

Slice 9 may publish verified standards/readiness/intelligence and controlled assertions for downstream use. It does not authorise FaceGate, biometric processing or automatic cross-event promotion of event learning.

# Appendix A - Example executable standard

| Field | Illustrative value |
| --- | --- |
| ID/version | STD-SVC-ARRIVAL-001 / 1.0.0 |
| Title | Every active arrival zone has an accountable receiving owner. |
| Source | Intelligence Specification, service and command doctrine; approved organisation standard. |
| Applicability | Guest arrival phase; every open guest entrance; excludes closed/non-guest service access. |
| Required facts | Event phase, active gates/zones, staffing assignments, opening time and current roster freshness. |
| Expectation | Named trained receiving owner physically positioned and briefed for each active zone. |
| Evidence | Position inspection plus owner briefing acknowledgement within defined freshness window. |
| Finding | Unknown if not assessed; Red after latest safe time if missing; Amber only with named recovery; Green on fresh verified proof. |
| Action | Assign/position/brief owner; Event Director accepts only explicit exception. |
| Outcome | No unowned arrival zone and guest never needs to ask who is receiving them. |
| AI | May retrieve/summarise/flag missing facts; may not declare Green, assign authority or approve exception. |

# Appendix B - Intelligence trace example

| Trace element | Illustrative content |
| --- | --- |
| Trigger | T-45 arrival readiness sweep or staffing assignment change. |
| Inputs | Gate G1 open; assigned receiver absent; inspection current; supervisor assertion unverified. |
| Knowledge | STD-SVC-ARRIVAL-001 v1.0.0; command five-minute ownership rule. |
| Evaluation | Critical requirement unsatisfied; latest safe correction T-30; evidence contract not met. |
| Finding | Arrival zone G1 is unowned; readiness Red after T-30, Unknown before verification cutoff. |
| Recommendation | Move trained reserve to G1; brief and inspect by T-30; alternative close/reroute gate with approved communication. |
| Confidence | High for assignment/inspection; supervisor assertion excluded until verified. |
| Authority | Staffing Lead acts; Event Director decides gate closure/exception. |
| Verification | Position inspection + acknowledgement; outcome observation at first arrivals. |
| Expiry | Supersede on staffing/gate change or at T-30 re-evaluation. |

# Appendix C - Traceability anchors

| Source anchor | Slice 9 response |
| --- | --- |
| Blueprint scope | Applicability, standard plans, evidence, readiness, risks, alerts, decisions and outcomes. |
| Blueprint frontend | Standards/readiness, decision queue, command cards, CEO filter and role briefing. |
| Blueprint backend | Knowledge/versioning, assurance contracts, signal/recommendation/approval workflow. |
| Blueprint acceptance | Unknown/stale/contradicted, explainability, evidence-before-Green, escalation and AI shadow. |
| Intelligence Specification | Knowledge states, hardcoding boundary, lifecycle, products, recommendation/alert contracts, roles, Lagos/global, repository and executable-rule contract. |
| Slice 8 handoff | Current event/EDR signals and outcomes consumed without mutating live attendance. |
| Slice 10 handoff | Only controlled non-biometric assertions and authority/policy; FaceGate remains isolated/disabled. |
| Slice 11 boundary | Outcome creates KnowledgeChangeProposal only; no automatic doctrine or cross-event learning. |
| Architectural laws | Event scope, provenance, evidence, human authority, privacy, versioning and frontend completeness. |
| Acceptance | S9-L01-L17, S9-F01-F18 and A01-A40 with clean-room and CEO ratification. |

End of Slice 9 Implementation Specification and Build Plan v1.0