MAISON DOCLAR

# Marketing OS Repository and Cursor Execution Guide

What enters Git, what Cursor receives, and how each slice is accepted

| Control | Value |
| --- | --- |
| Document ID | MD-MKT-REPO-001 |
| Version | 1.0 |
| Status | DRAFT FOR CEO RATIFICATION |
| Operating rule | One authorised prompt at a time; evidence before continuation |
| Authority | CEO or delegated acceptance authority |

NON-NEGOTIABLE: Cursor may inspect the complete programme for context but may execute only the specifically authorised prompt. It cannot approve its own work or release itself to production.

# 1. Governing decision

The Marketing OS repository is the executable record of the product. Ratified doctrine, architecture, contracts, migrations, code, tests and non-sensitive build evidence belong in Git. Raw personal data, credentials, production exports, legal advice, supplier secrets and unredacted event or learner data do not.

# 2. Repository admission matrix

| Artifact | Git? | Control |
| --- | --- | --- |
| Canonical doctrine | Yes | Controlled Markdown/PDF copy; record source version and ratification |
| Architecture and ADRs | Yes | Keep decisions and supersession status |
| Inter-app contracts | Yes | Machine-readable schemas plus human contract |
| Cursor prompt packs | Yes | docs/prompts; immutable version once execution begins |
| Build ledger/current state | Yes | Update after every authorised prompt |
| Test fixtures | Yes, synthetic | Never copy real guests, clients or learners |
| Screenshots and reports | Selective | Redact and retain only acceptance evidence |
| Secrets and API keys | Never | Secret manager/environment only |
| Production database/export | Never | Approved secure operational storage only |
| Legal/specialist advice | Usually no | Store approved policy outcome; archive privileged advice separately |

# 3. Required repository skeleton

docs/canonical/marketing-and-growth-doctrine.md

docs/architecture/system-architecture.md and docs/adr/

docs/prompts/ with an execution manifest and prompt checksum

contracts/ with Zod/JSON Schema/OpenAPI/event definitions

docs/reconciliation/ with doctrine-to-code mappings

docs/acceptance/ with redacted evidence indexes

BUILD_LEDGER.md, CURRENT_STATE.md, DECISION_LOG.md and RISK_REGISTER.md

tests/unit, tests/integration, tests/e2e, tests/security and tests/accessibility

evidence/ containing only approved, redacted, lightweight proof

# 4. Cursor operating sequence

Create a clean branch from the verified baseline and record the starting commit.

Give Cursor the canonical references and complete pack for read-only context.

Authorise one numbered prompt only. Cursor must restate scope, dependencies, intended files and stop conditions before editing.

Require implementation across data, domain logic, permissions, API/events, frontend states, audit evidence and tests where relevant.

Run formatting, typecheck, lint, unit, integration and targeted browser tests.

Review the evidence against the prompt—not against Cursor’s confidence statement.

Record deviations, open risks, screenshots and commands in the build ledger.

Commit one coherent change with the prompt ID in the message.

Authorise the next prompt only after acceptance or documented remediation.

# 5. Prompt hand-off block

| Field | Required entry |
| --- | --- |
| Authorised prompt | Exact ID and title |
| Baseline | Branch and full commit SHA |
| Canonical inputs | Exact filenames/versions |
| Permitted changes | Files/modules in scope |
| Forbidden changes | Auth, tenancy, contracts or unrelated refactors unless explicit |
| Required proof | Commands, results, screenshots, migrations, accessibility/security evidence |
| Stop conditions | Contradiction, missing authority, failing baseline, destructive migration, secret/PII exposure |
| Completion output | Changed files, acceptance matrix, residual risks, commit SHA |

# 6. Domain-specific controls

No campaign, claim, personalisation or spend is autonomously released without configured human authority.

Consent, lawful purpose, suppression and channel eligibility are fail-closed controls.

Attribution is evidence with uncertainty, not fabricated certainty.

Brand voice and approval status are versioned; AI output is a draft with provenance.

Operational guest data is not marketing permission.

# 7. Contract controls

The Event OS-Academy-Marketing OS Integration Contract controls all shared data.

Marketing must consume minimised, purpose-approved projections; it must never query operational databases directly.

# 8. Acceptance gates

| Gate | Pass evidence | Failure response |
| --- | --- | --- |
| Scope | Diff maps only to authorised prompt | Revert/remediate before continuation |
| Quality | All required checks pass from clean state | No commit acceptance |
| Security/privacy | Tenant, role, audit and data-minimisation tests pass | Block release |
| UX | All loading/empty/error/offline/permission states verified | Complete state coverage |
| Traceability | Doctrine, contract, test and code references linked | Create missing mapping |
| Operational | Rehearsal or representative scenario passes | Return to design/build |
| Authority | Named human approval recorded | System remains unreleased |

# 9. Cursor continuation prompt

“Review the accepted evidence for [PROMPT ID] against its success criteria. Do not change code. List any failed, partial, unproven or out-of-scope item. If and only if the reviewer records acceptance, prepare—but do not execute—the next prompt preflight.”

# 10. Close-out record

| Record | Value |
| --- | --- |
| Prompt ID |  |
| Baseline SHA |  |
| Result SHA |  |
| Tests/evidence location |  |
| Reviewer decision | Accepted / remediation / rejected |
| Open risks |  |
| Next authorised prompt |  |
| Date/authority |  |